**MINUTES ON NGCDFC NAKURU CONSTITIENCY MEETING HELD ON12ThApril, 2021 AT NGCDF OFFICES TOWN EAST AT 10:00am**

**Members present**

1. Nicodemus Akibah - Chairman
2. Fatma Yusuf - Secretary
3. Anthony Otieno - Member
4. Anthony Maina - Member
5. Albert Kaisha - Member
6. Margaret Wanjiru - Member
7. Peris Wambui - Member
8. Susan Wangeci - Member
9. Edward Ratemo - FAM

**In Attendance**

Irene Cheptum**-** ACC

**Agenda**

**1).Preliminary**

**2). Reading and Confirmation of Previous**

**3). Matters Arising**

**4). Re-submission of Small Industries**

 **5.) A.O.B.**

**Min: 01/NGCDFC/12/04/2021:- PRELIMINARY**

The meeting started at 10.00 a.m. with a word of prayer from Ms. Peris Wambui

The Chairman welcomed the NG-CDF members to the meeting and thanked them for their commitment. He later tabled the issue of the day.

**Min: 02/NGCDFC/12/04/2021:- READING AND CONFIRMATION OF PREVIOUS MINUTES**

The previous meeting minutes were read by Fatma Yusuf and confirmed by Albert Kaisha and seconded by Susan Wangechi.

**Min: 03/NGCDFC/12/04/2021:- MATTERS ARISING**

Being no any matters arising from previous minutes, members adopted the same and continued with the new Agenda of the day.

**MIN: 04/NGCDFC/12/04/2021:- RE-SUBMISSION OF SMALL INDUSTRIES**

The chairman explained to the committee the purpose of the meeting which is Re-submission of 2020/2021 proposal. Members were invited to give their views.

|  |  |  |  |
| --- | --- | --- | --- |
| **NO** | **PROJECT NAME** | **PROJECT ACTIVITY** |  **AMOUNT**  |
| 1 | KENYATTA PRIMARY | Perimeter wall measuring 80m long by 2.5m height  |  500,000.00  |
| 2 | LANGALANGA SECONDARY | Perimeter wall measuring 184m by 133m by 2.5m height |  1,588,750.00  |
| 3 | NAKURU PRIMARY | Perimeter wall measuring 146m by 253m long by 2.5m height |  1,896,250.00  |
| 4 | PANGANI PRIMARY AND PANGANI SPECIAL | Perimeter wall measuring 103.5 by 285m by 2.5m height |  1,856,875.00  |
| 5 | KIMATHI SECONDARY AND KIMATHI PRIMARY | Perimeter wall measuring 155m long by 2.5m height |  881,250.00  |
| 6 | KISULISULI PRIMARY | Perimeter wall measuring 225m long by 204 by 2.5 height |  2,121,250.00  |
| 7 | BONDENI PRIMARY AND NAKURU MIXED SECONDARY | Perimeter wall measuring 264.5 by 233.5 by 2.5m height |  2,267,500.00  |
| 8 | KALOLENI PRIMARY | Perimeter wall measuring 164.5m by 116m by 2.5m height |  1,353,750.00  |
| 9 | RACE-TRACE PRIMARY SCHOOL | Perimeter wall measuring 150m by 144.3m by 2.5m |  1,506,250.00  |
| 10 | ST. JOSEPH'S PRIMARY SCHOOL | Perimeter wall measuring 153m by 2.5m |  873,750.00  |
| 11 | LAKEVIEW PRIMARY SCHOOL | Perimeter wall measuring 223m by 2.5m |  1,136,250.00  |
| 12 | ST.PAUL'S PRIMARY SCHOOL | Perimeter wall measuring 114m by 144m by 2.5m |  1,367,500.00  |
| 13 | ST. THERESA'S PRIMARY SCHOOL | Perimeter wall measuring 665m by 2.5m |  581,250.00  |
| 14 | FLAMINGO SECONDARY SCHOOL | completion of 2 classrooms |  1,500,000.00  |
| 15 | ST. JOHN'S PRIMARY SCHOOL | completion of ablution block |  300,000.00  |
|   | **TOTAL** |  **19,730,625.00**  |

One of the members suggested the remaining balance of Ksh. 269,375 be channeled to Menengai primary to re-allocate the pit-latrine. This was unanimously agreed upon.

**MIN: 05/NGCDFC/12/04/2021; - A.O.B**

There being no any other business the meeting ended with a word of prayer from Susan Wangeci at 11:30 am. The date for the next meeting was not set.