MINUTES OF THE RUIRU NG-CDF COMMITTEE MEETING HELD ON 24th MAY 2021 AT THE NG-CDF OFFICE RUIRU AT 10:00AM

PRESENT MEMBERS

- Rachael Macharia               	Chairperson

- Phares Karanja                  	Fund Account Manager

- John Kariuki			Secretary

- Mary Kinguku                  	Member

- Paul Kigaa                    	 Member

- Felistas Maria Kenyoni           Member

- Agnes Wanjiku	            Member

- Boniface Mwaura		Member

AGENDA

- Opening of the meeting/preliminaries

- Reading of Meeting of previous minutes

- Project resubmission – Kwangethe Primary School FY 20/21

- Project Reallocations

- Emergency Requests

- AOB.

MIN 1/24/05/2021: Opening of the Meeting/Preliminaries

The meeting started at 10:30am with a word of prayer led by Mary. The Chairperson then welcomed members to the meeting and explained the main purpose of the meeting as being mainly to consider project reallocations, resubmissions and emergency requests amongst other issues.

She regretted the short notice given to members but explained that this because of other urgent matters that some members of the committee were undertaking.

MIN 2/24/05/2021: Reading of Minutes of Previous Meeting

The minutes of the previous meeting were proposed by John and seconded by Boniface.

MIN 3/24/05/2021: Project Resubmission - Kwangethe Primary School FY 20/21

The meeting noted that the Board had conditionally approved the Gatongora Security Light project and requested the committee obtains the requisite approvals from the Kiambu County Government. The Fund Manager however informed the meeting that he had sought the necessary approval from the county but the same has been delayed.

Members noted that the process with the county may take unnecessarily long and decided to resubmit the funds to Kwangethe Secondary School who were in dire need of classrooms. Members therefore approved the construction of two classrooms with roof slab with strong enough columns to support a further three floors. The cost was estimated at Ksh 4m.

MIN 4/24/05/2021: Project Reallocations

The committee considered the following projects for reallocation and made the decision as indicated.

| Project Name | Amount Allocated | New Project | Reason for reallocation | Committee Decision |
| --- | --- | --- | --- | --- |
| Ruiru Chief Office - Hall construction | 4,000,000 | Kwangethe Primary School – construction of 3No. classrooms to completion with reinforced columns to support a further 3 floors | the Ass. Chief hall nearby has now been completed (committee found no need to duplicate) | Approved |
| Mwihoko Primary School | 1,000,000 | Ruiru Kihunguro Secondary - Construction of staffroom to completion | Works done by donors (KPLC) | Approved |
| Mwihoko Primary School | 3,900,000 | Kwihota Secondary School -construction of three classrooms to completion (with reinforced columns to support a further three floors) | Works done by donors (KPLC) | Approved |

MIN 5/24/05/2021: Emergency Project Requests

The committee considered the following projects for emergency funding and made the decision as indicated.

| Project Name | Amount Allocated | Activity | Committee Decision |
| --- | --- | --- | --- |
| Gitothua Primary School | 300,000 | Connection of toilets to the county sewer line | Approved |

MIN 6/24/05/2021: AOB

The meeting ended with word of prayer by Joseph.

Minutes Prepared By:  Secretary: John Kariuki

Date……………………….. Sign:………………………

Minutes Confirmed By: Chairman:   Rachael Macharia

Date……………………….. Sign:………………………