LIKONI

IEBC NUMBER 005

NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

2019/2020 FINANCIAL YEAR

SUBMITTED

OCTOBER 2019

MINUTES OF THE NG-CDFC MEETING HELD ON 15th OCTOBER, 2019 AT THE NG - CDFC BOARD ROOM

MEMBERS PRESENT

- ALI SALIM MWAKUNYAPA		CHAIRMAN

- RASHID GAKWELI			SECRETARY

- MWALIM RASHID  			FAM

- SHUHUDIA ABDALLA		MEMBER

- MWANAMWINYI MWINYIHAJI	MEMBER

- KOKUTO WALTER			MEMBER

- TUMAINI A MESHACK		MEMBER

- MWEZI MARINGO			MEMBER

- FRANCIS KAZUNGU			DCC

AGENDA

- ADDRESS FROM THE CHAIR

- PREPARATION OF 2019/2020 PROJECT PROPOSALS

- A.O.B

SECRETARY …………………………………..	CHAIRMAN …………………………………..

DATE …………………………………..		DATE …………………………………..

MIN 1/16/10/2019		ADDRESS FROM THE CHAIR

The chairman called the meeting to order at 11:25 am after a word of prayer. He thanked the members for observing time and he led the committee in adopting the agenda of the meeting.

MIN 2/16/10/2019	PREPARATION OF 2019/2020 PROJECT PROPOSALS

The Fund Account Manager presented a Board Circular dated 24th September 2019 on preparation and submission of constituency project proposals for the 2019/2020 financial year. The circular highlighted among other things the following issues related to the activity:

- Use of ward reports as basis of project proposals identification

- Adherence to the eligibility as set out criteria set in the Act

- Completion of ongoing projects before embarking on new ones

- Inclusion of labeling/branding expenses in the project cost

- Adherence to statutory ceilings

- Project submission format

- Project coding and

- Timelines and budget ceiling for each constituency

The constituency budget ceiling is Kshs. 137,040,875.52. The committee started by discussing statutory allocations and approved them as follows:

| No. | Project Name | Project Activity | Allocation | Status |
| --- | --- | --- | --- | --- |
|  | ADMINISTRATION |  |  |  |
| 1 | Employees Salaries | Payment of Staff salaries and gratuity | 5,087,687.64 | New |
| 2 | Goods and Services | Purchase of Fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, publicity | 1,554,375.81 | New |
| 3 | Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,600,000.00 | New |
|  | M&E |  |  |  |
| 4 | Goods &services | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, Hire of tents, travel and subsistence | 321,031.72 | New |
| 5 | Committee Expenses | Payment of committee sitting allowances, transport and conferences | 2,000,000.00 | New |
| 6 | NGCDFC/PMC Capacity Building | Undertake training of the NG-CDFC and PMC and benchmarking tours | 1,800,000.00 | New |
| 7 | Emergency | Unforeseen occurrences and emergency cases | 7,198,241.38 | New |
|  | BURSARY |  |  |  |
| 8 | Bursary Secondary Schools | Bursary for secondary school students | 22,350,000.00 | New |
| 9 | Bursary Tertiary Institutions | Bursary for tertiary level students | 12,000,000.00 | New |
| 10 | Nhif/Social Security Programme | Nhif contribution towards supporting elderly and needy persons in the constituency | 2,000,000.00 | New |
| 11 | Sports | Conduct sports tournnament in the constituency and teams awarded with sports uniform kits, balls and trophies | 2,747,354.48 | New |
| 12 | Environment-Likoni Secondary School. for the blind | Construction of 10 door flush toilet Block | 2,747,354.48 | New |

The committee in line with the circular provisions discussed the ongoing projects and resolved that they should be completed through allocation of additional funding as follows:

| S/N | PROJECT NAME | PROJECT DESCRIPTION | ALLOCATION |
| --- | --- | --- | --- |
| 1 | Mrima Primary School | Additional funds for construction of 520 Perimeter wall to completion | 1,209,598.40 |
| 2 | Mishi Mboko Primary School | Completion of Administration Block (roofing works,doors&windows,floor tiles,plastering,painting,staff toilet) | 2,245,310.60 |
| 3 | Puma Secondary School | Additional funds for construction of 390 Perimeter wall to completion | 1,716,141.60 |
| 4 | Mtongwe Girls Secondary School | Completion of Dining Hall( construction & equipping of kitchen wing,floor tiles,Plastering, Painting,electrical works, 20 dining tables and 100 chairs) | 3,500,000.00 |
| 5 | Mishi Mboko Girls Secondary School | Completion of a dormitory Block: (wall finishes,Plastering,floor tiles,electrical works,painting works,septic tank,soak pit complete with sewer line) | 3,855,602.00 |
| 6 | Mishi Mboko Girls Secondary School | Completion of administration block: floor tiles,Plastering,Painting, Ten no.Teachers’ tables, 10 Teachers’ chairs , two executive table, Two executive chairs,Twenty curtains, four Bookshelves,Plumbing works,Electrical works,septic tank,soak pit and sewer line. | 4,748,588.00 |
| 7 | Timbwani Police Station | Construction of Timbwani Police Station to completion:ocs office,D/OCS Offfice,Armoury,report office,crime office,Gender office, Registry, office store,2no female cells with toilet,2no male cells with toilet,two door piblic toilet&office furniture.armoury&cells have a slab roof covered with water proof membrane. | 8,100,000.00 |
|  | TOTAL |  | 25,375,240.20 |

Having factored the ongoing projects; the committee resolved to use the ward reports earlier prepared and the strategic plan in the identification of new project proposals. The committee developed a set of criteria based on the above documents to guide the project proposals as follows:

- Construction of at least one new secondary school

- Construction of at least one new primary school

- Construction of at least one perimeter wall in our learning institutions

- Removal and replacement of asbestos roof in at least one learning institution

- Construction of classrooms

- Construction of at least one chief’s office

- Empowerment of youth, women and persons living with disability

- Undertake at least one security sensitization meeting/conference

- Provision of assorted office equipments and furniture

- Construction of Timbwani Chief Social Hall

- Drilling and equipping of Borehole at Longo Chief Office.

- Mtongwe Primary School- Supply of Lockers

The committee lined up some of the projects proposed in the ward report for discussion:

- Peleleza primary school perimeter wall

- Likoni Muslim primary school perimeter wall

- Shikaadabu primary school perimeter wall

- Likoni sec. school for the Blind-Construction of 10 door toilet

- Jamvi la wageni primary school toilet

- Mishi Mboko Sec. school modern Laboratory

- Likoni Sec school – completion of perimeter wall

8. Timbwani Secondary school –Construction & equipping of 8NO. Clasrooms storey Block,toilet block for    male&    Female Students a per drawings and bills of quantity

- Maji Safi Pri. School- Construction of classrooms

- Proposed Likoni chief’s office

- Puma secondary school computer lab

- Drilling and equipping of borehole at Longo Chief’s office

- Mtongwe Girls Sec. School- Construction of a Dormitory

- Security sensitization meetings/conferences

- Youth, women and PLWDs empowerment programs

- Mtongwe Pri. School-supply of Lockers

The committee prioritized some of the projects above to be implemented in the financial year 19/20

| S/N | Project Name | Project Description | Allocation |
| --- | --- | --- | --- |
| 1 | Mishi Mboko Girls Sec.School | Construction of a Laboratory | 6,500,000.00 |
| 2 | Timbwani Secondary School | Construction of one storey building: six no classrooms,Laboratory,administartion office, Six No Door male & Six No Door Female toilet blocks, 2 Door toilet block for teachers,240 lockers,office,furniture( 5 teachers' table, 10 chairs,0NE EXECUTIVE Table & One Executive Chair for the Principal) | 28,364,759.41 |
|  | Likoni Secondary School | Completion of 270mtr Perimeter wall: Raise the height from 1.6 to 2.7metres | 1,000,000.00 |
| 4 | Maji Safi Pri. School | Construction of 4NO:classroom two-storey block at Maji Safi Primary School | 10,321,678.62 |
| 5 | Likoni Muslim Primary School | Construction of 250metres perimeter wall to completion | 3,500,000.00 |
| 13 | Longo Chief’s Office | Drilling and Equipping of Borehole to completion | 400,000.00 |
|  | TOTAL |  | 49,586,438.06 |

MIN 03 /16/10/2019   AOB

There being no other business, the chairman adjourned the meeting.

SECRETARY …………………………………..	CHAIRMAN …………………………………..

DATE …………………………………..		DATE …………………………………………..

No. 30                                National Government Constituencies Development Fund                              2015

THIRD SCHEDULE (ss. 25(6), (11) and 29 (1))

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 005 Constituency Name LIKONI Financial Year 2019/2020

Chairman NG-CDFC Committee: ALI SALIM MWAKUNYAPA Signature……………….. Date….……………

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 005/AP1 | Administration | 8,242,063.45 |
| 005/AP2 | Monitoring and Evaluation/Capacity Building | 4,121,031.72 |
| 005/2640200 | Emergency | 7,198,241.38 |
| 005/2640100 | Bursary/CATs/Mocks | 34,350,000.00 |
| 005/2640509 | Sports | 2,747,354.48 |
| 005/2640510 | Environment –Likoni Secondary School for the Blind | 2,747,354.48 |
| 005/2630204 | Primary School Projects | 17,776,587.62 |
| 005/2630205 | Secondary School Projects | 49,685,091.01 |
| 005/2640507 | Security | 8,500,000.00 |
| 005/2120201 | Social Security Programme | 2,000,000.00 |
| Total for the Financial Year |  | 137,367,724.14 |

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/AP1

Project Title 6% Administration/Recurrent

Sector Administration

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Facilitate office operations and other administrative matters

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 8,242,063.45

Amount allocated last financial year 6,542,452.53

Amount allocated this financial year 8,242,063.45

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Employees Salaries | 4-001-005-2110000-100-2019/20-001 | Payment of Staff salaries and gratuity | 5,087,687.67 | Ongoing |
| Goods and Services | 4-001-005-2210000-100-2019/20-002 | Purchase of Fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, Publicity. | 1,554,375.81 |  |
| Committee Expenses | 4-001-005-2210802-100-2019/20-003 | Payment of committee sitting allowances, transport, conferences | 1,600,000.00 |  |
| TOTAL |  |  | 8,242,063.45 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/AP2

Project Title 3% Monitoring and Evaluation/Capacity Building

Sector Monitoring and Evaluation

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Facilitate follow up on projects being implemented and also build capacity of stakeholders

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 4,121,031.72

Amount allocated last financial year 3,271,226.27

Amount allocated this financial year 4,121,031.72

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Committee Expenses | 4-001-005-2210802-111-2019/20-001 | Payment of committee sitting allowances, transport and conferences | 2,000,000.00 | Ongoing |
| NG-CDFC/PMC Capacity Building | 4-001-005-2210700-111-2019/20-002 | Undertake training of the NG-CDFC and PMC and benchmarking tours | 1,800,000.00 |  |
| Goods & Services | 4-001-005-2210000-111-2019/20-003 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, Hire of tents, travel and subsistence | 321,031.72 |  |
|  |  |  | 4,121,031.72 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2640200

Project Title 5% Emergency

Sector Emergency

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Funds set aside for unforeseen occurrences and emergency cases

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 7,198,241.38

Amount allocated last financial year 5,738,993.45

Amount allocated this financial year 7,198,241.38

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Emergency | 4-001-005-2640200-101-2019/20-001 | Unforeseen occurrences and emergency cases | 7,198,241.38 | Ongoing |
| TOTAL |  |  | 7,198,241.38 |  |

Person completing form: Name Bawazir Mohamed   	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2640100

Project Title Bursary

Sector Bursary

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Bursary awards to needy secondary and tertiary level students

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 34,350,000

Amount allocated last financial year 29,975,000

Amount allocated this financial year 34,350,000

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Bursary | 4-001-005-2640101-103-2019/20-001 | Bursary for secondary school students | 22,350,000.00 | Ongoing |
| Bursary | 4-001-005-2640102-103-2019/20-002 | Bursary for tertiary level students | 12,000,000.00 |  |
| TOTAL |  |  | 34,350,000.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2640509

Project Title Sports

Sector Sports

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Support to sports activities

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 2,747,354.48

Amount allocated last financial year 2,180,817.51

Amount allocated this financial year 2,747,354.48

| Project Name | Project Number | Activity | Amount | New |
| --- | --- | --- | --- | --- |
| Sports | 4-001-005-2640509-112-2019/20-001 | Conduct sports tournament in the constituency and teams awarded with sports uniform kits, balls and trophies | 2,747,354.48 | New |
| TOTAL |  |  | 2,747,354.48 |  |

Person completing form: Name Bawazir Mohamed	   Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2640510

Project Title Environment –Likoni Secondary School For The Blind

Sector Environment

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The promote environment protection and sustainability

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 2,747,354.48

Amount allocated last financial year NIL

Amount allocated this financial year 2,747,354.48

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Environment –Likoni School For The Blind | 4-001-005-2640510-110-2019/20-001 | Construction of 10 door toilet | 2,747,354.48 | New |
| TOTAL |  |  | 2,747,354.48 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2211311

Project Title Mishi Mboko Primary School

Sector Education

Status of projects (tick one) New……. Extension………. On-going…√….. Rehabilitation ………

Brief statement on project status at time of submission

The

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 3,745,310.60

Amount allocated last financial year 1,500,000.00

Amount allocated this financial year 2,245,310.60

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mishi Mboko Primary School | 4-001-005-2630204-104-2019/20-001 | Completion of Administration Block(roofing works,doors&windows,floor tiles,plastering,painting,staff toilet) | 2,245,310.60 | Ongoing |
| TOTAL |  |  | 2,245,310.60 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2211310

Project Title Mrima Primary School

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

Construction of Perimeter wall at Mrima Primary School is ongoing. The Project is at 60% complete

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs.  7,209,598.40

Amount allocated last financial year 6,000,000.00

Amount allocated this financial year 1,209,598.40

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mrima primary school | 4-001-005-2630204-104-2019/20-002 | Additional funds for construction of 520 Perimeter wall to completion | 1,209,598.40 | Ongoing |
| TOTAL |  |  | 1,209,598.40 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630204

Project Title Mtongwe Primary School

Sector

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The school lacks adequate Lockers

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 500,000.00

Amount allocated last financial year NIL

Amount allocated this financial year 500,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mtongwe Primary School | 4-001-005-2630204-104-2019/20-005 | Supply of 70 Lockers | 500,000.00 | New |
| TOTAL |  |  | 500,000.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630204

Project Title Maji Safi Primary School

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The School is over populated and lacks adequate classrooms

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 10,321,678.62

Amount allocated last financial year NIL

Amount allocated this financial year 10,321,678.62

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Maji Safi Primary school | 4-001-005-2630204-104-2019/20-003 | Construction of 4NO:classroom two-storey block& supply with 100 desks at Maji Safi Primary School | 10,321,678.62 | New |
| TOTAL |  |  | 10,321,678.62 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630204

Project Title Likoni Muslim Primary School

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The School land has been encroached and has become a hiding ground for drug addicts

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs.  3,500,000.00

Amount allocated last financial year 0.00

Amount allocated this financial year 3,500,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Likoni Muslim primary school | 4-001-005-2630204-104-2019/20-004 | Construction of 250 Metres perimeter wall to completion | 3,500,000.00 | New |
| TOTAL |  |  | 3,500,000.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Puma Secondary School-390 Metres Perimeter wall

Sector Education

Status of projects (tick one) New……. Extension………. On-going…√….. Rehabilitation ………

Brief statement on project status at time of submission

The Perimeter wall is 70% complete.

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 5,716,141.60

Amount allocated last financial year 4,000,000.00

Amount allocated this financial year 1,716,141.60

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Puma Secondary School | 4-001-005-2630205-104-2019/20-001 | Additional funds for construction of 390 Perimeter wall to completion | 1,716,141.60 | Ongoing |
| TOTAL |  |  | 1,716,141,.60 |  |

Person completing form: Name Bawazir Mohamed 	  Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630204

Project Title Timbwani Secondary School

Sector Education

Status of projects (tick one) New √…… Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 28,364,759.41

Amount allocated last financial year Nil

Amount allocated this financial year 28,364,759.41

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Timbwani Secondary School | 4-001-005-2630205-104-2019/20-002 | Construction of one storey building: six no classrooms,Laboratory,administartion office, Six No Door male & Six No Door Female toilet blocks, 2 Door toilet block for teachers,240 lockers,office,furniture( 5 teachers' table, 10 chairs,One Executive Table & One Executive Chair for the Principal) | 28,364,759.41 | New |
| TOTAL |  |  | 28,364,759.41 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Mishimboko Girls Secondary School

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The works has started.

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 12,855,602.00

Amount allocated last financial year 9,000,000.00

Amount allocated this financial year 3,855,602.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mishi Mboko Girls Secondary School | 4-001-005-2630205-104-2018/19-004 | Completion of a dormitory Block: (wall finishes,Plastering,floor tiles,electrical works,painting works,septic tank,soak pit complete with sewer line) | 3,855,602.00 | New |
| TOTAL |  |  | 3,855,602.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Mishi Mboko Girls Secondary School

Sector Education

Status of projects (tick one) New……. Extension………. On-going…√….. Rehabilitation ………

Brief statement on project status at time of submission

The works have started.

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 12,748,588.00

Amount allocated last financial year 8,000,000.00

Amount allocated this financial year 4,748,588.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mishi Mboko Girls Secondary School | 4-001-005-2630205-104-2019/20-005 | Completion of administration block: floor tiles,Plastering,Painting,Ten no. teachers tables,10 Teachers' chairs,Two executive tables,Two Executive chairs,twenty curtains, Four Bookshelves,Plumbing works,Electrical works,septic tank,soak pit and sewer line. . | 4,748,588.00 | Ongoing |
| TOTAL |  |  | 4,748,588.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Mishi Mboko Girls Secondary School-Laboratory

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The laboratory will be built on the first floor of already built four classrooms

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 6,500,000

Amount allocated last financial year 0.00

Amount allocated this financial year 6,500,000

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mishi Mboko Girls Secondary School | 4-001-005-2630205-104-2019/20-006 | Construction of Laboratory to completion.(with a roofing slab) | 6,500,000.00 | New |
| TOTAL |  |  | 6,500,000.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Likoni Secondary School

Sector Education

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

The Perimeter wall is at 1.6 mtr high as a result and Drug Addicts are posing a security threat to the school

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 1,000,000.00

Amount allocated last financial year Nil

Amount allocated this financial year 1,000,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Likoni Secondary School | 4-001-005-2630205-104-2019/20-006 | Completion of 250metres Perimeter wall: Raise the height from 1.6 to 2.7metres | 1,000,000.00 | New |
| TOTAL |  |  | 1,000,000.00 |  |

Person completing form: Name Bawazir Mohamed 	Position Fund Account Manager

Signature…………………… Date………………………

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Mtongwe Girls Secondary School Dining Hall

Sector Education

Status of projects (tick one) New……. Extension………. On-going…√….. Rehabilitation ………

Brief statement on project status at time of submission

The Dining Hall is 70% Complete

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 12,397,780.00

Amount allocated last financial year 3,597,780.00

Amount allocated this financial year 3,500,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Mtongwe girls secondary school | 4-001-005-2630205-104-2019/20-007 | Completion of Dining Hall( construction of kitchen wing fully equipped,floor tiles,Plastering, Painting,electrical works, 20 dining tables and100 chairs | 3,500,000.00 | On going |
| TOTAL |  |  | 3,500,000.00 |  |

Person completing form: Name Bawazir Mohamed  	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2640507

Project Title Timbwani Police Station

Sector Security

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 10,100,000.00

Amount allocated last financial year 2,000,000.00

Amount allocated this financial year 8,100,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Timbwani Police Post | 4-001-005-2640507-113-2019/20-001 | Construction of Timbwani Police Station to completion:ocs office,D/OCS Offfice,Armoury,report office,crime office,Gender office,Registry,office store,2no female cells with toilet,2no male cells with toilet,two door public toilet&6 office Table,6Executive Chairs.,10 visitors’ chairs,,6 office cabinets,16 curtains,armoury & cells have a slab roof covered with water proof membrane. | 8,100,000.00 | New |
| TOTAL |  |  | 8,100,000.00 |  |

Person completing form: Name Bawazir Mohamed 	Position Fund Account Manager

Signature…………………… Date………………………

1947

No. 30                                National Government Constituencies Development Fund                              2015

FOURTH SCHEDULE

PROJECT DESCRIPTION FORM

Constituency No: 005

Constituency Name LIKONI 						County MOMBASA

Project Number 005/2630205

Project Title Longo chief’s office

Sector security

Status of projects (tick one) New…√…. Extension………. On-going…….. Rehabilitation ………

Brief statement on project status at time of submission

Financial year 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. 400,000.00

Amount allocated last financial year .00

Amount allocated this financial year 400,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Longoi Chief’s Office | 4-001-005-2640507-113-2019/20-002 | Drilling and Equipping of Borehole | 400,000.00 | New |
| TOTAL |  |  | 400,000.00 |  |

Person completing form: Name Bawazir Mohamed  Position Fund Account Manager

Signature…………………… Date………………………

LIKONI National Government Constituency Development Fund

Project Proposal 2019/2020 Financial Year

Code List

FINANCIAL YEAR: 1ST JULY 2019 TO 30TH JUNE 2020

| No. | Project Name | Project Number | Original Cost | Cumulative Allocation | Project Activity | Allocation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Employees Salaries | 4-001-005-2110000-100-2019/20-001 | 5,087,687.64 | 5,087,687.64 | Payment of Staff salaries and gratuity | 5,087,687.64 | New |
| 2 | Goods and Services | 4-001-005-2210000-100-2019/20-002 | 1,554,375.81 | 1,554,375.81 | Purchase of Fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, etc. | 1,554,375.81 | New |
| 3 | Committee Expenses | 4-001-005-2210802-100-2019/20-003 | 1,600,000.00 | 1,600,000.00 | Payment of Committee sitting allowances, transport, conferences | 1,600,000.00 | New |
|  | M&E |  |  |  |  |  |  |
| 4 | Goods &services | 4-001-005-2210000-111-2019/20-01 | 321,031.72 | 321,031.72 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, Hire of tents, travel and subsistence | 321,031.72 | New |
| 5 | Committee Expenses | 4-001-005-2210802-111-2019/20-002 | 2,000,000.00 | 2,000,000.00 | Payment of committee sitting allowances, transport and conferences | 2,000,000.00 | New |
| 6 | CDFC/PMC Capacity Building | 4-001-005-2210700-111-2019/20-003 | 1,800,000.00 | 1,800,000.00 | Undertake training of the NG-CDFC and PMC and benchmarking tours | 1,800,000.00 | New |
| 7 | Emergency | 4-001-005-2640200-101-2019/20-001 | 7,198,241.38 | 7,198,241.38 | Unforeseen occurrences and emergency cases | 7,198,241.38 | New |
| 8 | Bursary Secondary Schools | 4-001-005-2640101-103-2019/20-001 | 22,350,000.00 | 22,350,000.00 | Bursary for secondary school students | 22,350,000.00 | New |
| 9 | Bursary Tertiary Institutions | 4-001-005-2640102-103-2019/20-002 | 12,000,000.00 | 12,000,000.00 | Bursary for tertiary level students | 12,000,000.00 | New |
| 10 | NHIF/Social Security Programme | 4-001-005-2120201-108-2019/20-001 | 200,000.00 | 200,000.00 | Nhif contribution towards supporting elderly and needy persons in the constituency | 2,000,000.00 | New |
| 11 | Sports | 4-001-005-2640509-112-2019/20-001 | 2,747,354.48 | 2,747,354.48 | Conduct sports tournament in the constituency and teams awarded with sports uniform kits, balls and trophies | 2,747,354.48 | New |
| 12 | Environment | 4-001-005-2640510-110-2019/20-001 | 2,747,354.48 | 2,747,354.48 | Construction of 10 door toilet Block for Likoni Secondary School For the Blind School | 2,747,354.48 | New |
| 13 | Mishi Mboko Primary School | 4-001-005-2630204-104-2019/20-001 | 2,245,310.60 | 2,245,310.60 | Completion of Administration Block(roofing works,doors&windows,floor tiles,plastering,painting,staff toilet) | 2,245,310.60 | New |
| 14 | Mrima Primary School | 4-001-005-2630204-104-2019/20-002 | 1,209,598.40 | 1,209,598.40 | Additional funds for construction of 520 Perimeter wall to completion | 1,209,598.40 | ongoing |
| 15 | Maji Safi Primary School | 4-001-005-2630204-104-2019/20-003 | 10,321,678.62 | 10,321,678.62 | Construction of 4NO:classrooms two-storey block at Maji Safi Primary School. | 10,321,678.62 | New |
| 16 | Likoni Muslim Primary School | 4-001-005-2630204-104-2019/20-004 | 3,500,000.00 | 3,500,000.00 | Construction of 250metres perimeter wall to completion | 3,500,000.00 | new |
| 17 | Mtongwe Primary School | 4-001-005-2630204-104-2019/20-005 | 500,000.00 | 500,000.00 | Supply of 70 Lockers at Mtongwe Primary School | 500,000.00 | New |
| 18 | Puma secondary school | 4-001-005-2630205-104-2019/20-001 | 1,716,141.60 | 1,716,141.60 | Additional funds for construction of 390 Perimeter wall to completion | 1,716,141.60 | Ongoing |
| 19 | Timbwani Secondary School | 4-001-005-2630205-104-2019/20-002 | 28,364,759.41 | 28,364,759.41 | Construction of one storey building: six no classrooms,Laboratory,administartion office, Six No Door male & Six No Door Female toilet blocks,toilet blocks for teachers,240 lockers,office,furniture( 5 teachers' table, 10 chairs,0NE EXECUTIVE Table & One Executive Chair for the Principal) | 28,364,759.41 | new |
| 20 | Mishi Mboko Girls Secondary School-Dormitory | 4-001-005-2630205-104-2019/20-003 | 12,855,602.00 | 3,855,602.00 | Completion of a dormitory Block: (wall finishes,Plastering,floor tiles,electrical works,painting works,septic tank,soak pit complete with sewer line) | 3,855,602.00 | Ongoing |
| 21 | Mishi Mboko Girls Secondary School-Administration-Block | 4-001-005-2630205-104-2019/20-004 | 12,748,588.00 | 4,748,588.00 | Completion of administration block: floor tiles,Plastering,Painting,Ten n0. teachers tables,10 Teachers' chairs,Two executive tables,Two Executive chairs,twenty curtains, Four BookshelvesPlumbing works,Electrical works,septic tank,soak pit and sewer line. | 4,748,588.00 | Ongoing |
| 22 | Mishi Mboko Girls Secondary School | 4-001-005-2630205-104-2019/20-005 | 6,500,000.00 | 6,500,000.00 | Construction of Laboratory to completion | 6,500,000.00 | New |
| 23 | Likoni Secondary School | 4-001-005-2630205-104-2019/20-006 | 1,000,000.00 | 1,000,000.00 | Completion of 270mtr Perimeter wall: Raise the height from 1.6 to 2.7metres | 1,000,000.00 | New |
| 24 | Mtongwe girls sec school | 4-001-005-2630205-104-2019/20-007 | 3,500,000.00 | 3,500,000.00 | Completion of Dining Hall( construction of kitchen wing fully equipped,floor tiles,Plastering, Painting,electrical works,dining 20 tables and100 chairs | 3,500,000.00 | Ongoing |
| 25 | TIMBWANI POLICE STATION | 4-001-005-2640507-113-2019/20-001 | 8,100,000.00 | 2,000,000.00 | Construction of Timbwani Police Station to completion:ocs office,D/OCS Offfice,Armoury,report office,crime office,Gender office,Registry,office store,2no female cells with toilet,2no male cells with toilet,two door piblic toilet&6 ExecutiveE Table,6executive chairs,10 Visitors Chairs,6Office Cabinets,16 curtains.armoury&cells have a slab roof covered with water proof membrane | 8,100,000.00 | New |
| 26 | LONGO CHIEFS OFFICE | 4-001-005-2640507-113-2019/20-002 | 400,000.00 | 400,000.00 | Drilling and Equipping of Borehole | 400,000.00 | New |
| TOTAL |  |  | 137,367,724.14 | 137,367,724.14 |  | 137,367,724.14 |  |

| NG-CDF Likoni | National Government Constituencies Development Fund Likoni Constituency P.O Box 96780 - 80100 MOMBASA Cell: +254722666095 Email: cdflikoni@cdf.go.ke¦ Website: www.cdf.go.ke |
| --- | --- |

REPORT ON PUBLIC WARDS MEETING CONDUCTED ON TIMBWANI, MTONGWE, SHIKA ADABU, BOFU AND LIKONI WARDS ON 03/10/2019 TO 05/10/2019 RESPECTIVELY WITHIN LIKONI CONSTITUENCY.

| S/N | WARD | REACTIONS | PRIORITIES |
| --- | --- | --- | --- |
| 1 | MTONGWE WARD | - A Need to have one Community Modern community Library with ict and modern equipments at Mtongwe Ward. - A very needy case of constructing a special school at Mtongwe Ward. - Vijiweni Primary need to be Renovated it’s in very poor condition the entire school infrastructure is in a dilapidated condition. - Empowerment to PLWDS should also be priotise as a needy case. - PLWDS Should is given a separate bursary allocations every year. - TVET at BUBUBU Area in Mtongwe should be considered in putting on a perimeter wall for security reasons and the case of land grabbing. - A Needy case for Construction of more Toilets for sanitatation purposes, the existing toilets are in a very poor state. - NgCdf Lkoni should upgrade Mtongwe Girls Sec School to a Modern Boarding Girls School there enough space and land at Mtongwe girl’s sec school for expansion. - Longo Primary School should be renovated at the moment it’s in a very very poor state and a needy case for construction of school boundary wall/ Perimeter Wall. - Ngcdf should consider Youth on Technical Skills such as Machine operators’, Welders, wiring and Electrical wireman. - Ngcdf Likoni Should considers creative Art Talents promotion and Empowerment on sports allocations share. - Mweza Secondary School should be considered in purchase of School BUS as a needy and a priority case. |  |
|  |  | - Ngcdf Likoni should consider provision of JIKO BURNER as way of recycling the solid waste collected by garbage collectors. - Longo Chief Office-Drilling& equipping of borehole |  |
| 2 | SHIKA ADABU WARD | - A Needy and priority case for consideration on construction of perimeter wall/ Boundary Wall at Shika Adabu Primary School and Vyemani Primary School. - Ngcdf Likoni should consider facilitation of school equipments for laboratories and constructions of laboratories in all schools at Shika Adabu Ward. - Renovations of the Entire Vyemani Primary School, Roofing and improvement of more classrooms, also considerations of a perimeter wall/ Boundary Wall at Vyemani Primary Sch and Construction and renovations of more Toilets should given priority as well. |  |
|  |  | - Improvements of INUKA police Station it’s very needy for improvement of security at Shika Adabu Ward. - Consideration of erecting High Flood Mask at Hot spots areas of Shika Adabu Ward such as SHONDA, UJAMAA, BARABARA MCHANGA, MWAWECHE, MAWENI for security purposes of Shika Adabu community. - Construction of a Community Library at Shika Adabu Centre with modern facilities such it and modern equipments as well to improve educations of the students at the ward. - Construction of Laboratory at Mishimboko Girls Sec.School - Construction of 8 dooor toilet Block at Mishimboko Girls Sec. School - Purchase of School Bus at Shika Adabu Sec Sch a very needy and a priority case. - Consolata Primary staffroom should be renovated because at the moment it’s in a very poor state to be used by teachers. - Also a Consideration of constructing a Computer Lab at the school is very significant to the school and the students. - Ngcdf Likoni should consider construction of Boundary Wall/ Perimeter Wall at Shika Adabu Primary School as needy and a very priority case for security reasons of the school, students and the teachers as well, also for the purposes protecting the school land grabbing. - Provision of supply and delivery of Desks/ Lockers for School Shika Adabu Primary School is as well a needy and a priority case. - Inspiration Primary School should be put in consideration of construction of more classrooms and Toilets due the increase number of students at the school and students are sharing classrooms and toilets which is a health hazard for contracting diseases. |  |
|  |  | - Bumps and Pedestrians Crossing should be erected at the main road leading to inspiration primary school. - Provision of Desks and Lockers at Vyemani Primary it’s a priority since the school lack such facilities and in dire need of them. - Construction of a Rehabilitation Centre at shika Adabu area is very very needy and a priority should be given for sake of the youths, women and the entire community as well. - A construction of Computer College should also be considered especially at Ujamaa Centre a very potential area. - Bursaries disbursement should be equity in distribution of applications forms and cheques should write in block not individual students to the respective schools. - Shika Adabu Chiefs office is considered on Landscapping and Cabros Levelling. - A consideration of more public prmary school and secondary school at shika Adabu Ward especially at Msikiti Punda Areas. |  |
|  | LIKONI WARD | - A Priority case for construction of a police station and an assistant chief office at Likoni Ward. - Bursary disbursement should be at least Ksh 5000/= for all day scholars. - PLWDS Should is considered on a certain percentage on bursary allocations. - Construction of a larger computer Lab at Likoni Primary school. - Special Students PLWDS at Likoni Primary should be given priority on construction additional 3 classrooms due the increase number of special students at the school. - Removal of Asbestos, Refurbishment and Reroofing of a 2 classroom Block at Likoni Primary which has been left behind for a while without being considered. - Completion Of perimeter wall at Likoni Sec. School - Upgrading of ICT Lab & Sciences Laboratories at Likoni Sec Sch a needy and a very priority case. - Construction of a more classrooms atleast 4 classrooms at Likoni Sec Sch. - Upgrading of Dining Hall at Likoni Sec sch should also be given a priority and a needy case because the dining hall is in a very poor state and condition. - Construction of perimeter wall in Likoni Sec. School. - Provision of Football Boots should be considered on sports allocations for all teams in Likoni Constituency. - Bumps / Pedestrians crossing signs should be erected at Likoni Primary / Likoni Sec Junction for safety and security of the student’s crossing over since the area is very rampant in accidents to schools pupils and the community. - There should be equity in bursary Allocations & disbursement. |  |
|  | BOFU WARD | - Construction of school Perimeter Wall/ Boundary Wall at Peleleza Primary School a very very priority case. - Construction of School Perimeter Wall / Boundary Wall a very very priority case. - Also consideration of provision of Desks / Lockers to Puma Primary Sch. - Consideration of Renovations of the Existing Library at PUMA sec a very very priority and a needy case at the sch. - Jamvi La Wageni Primary School should be given priority on Construction of Modern Toilets as needy and priority case because school toilets are in very very poor state and an immediate sanitation is in high need. - Construction of a Perimeter Wall/ Boundary Wall, Toilets and additional classrooms at Likoni Muslim Primary Sch a very high and a needy case for the school. - Consider Construction of Chief Office at BOFU ward a needy and a priory case for security purposes. - Construction of community social Hall at Bofu Ward wall or renovate the existing one would be more preferable for the entire community to conduct their social functions. - Conducting Wards Tournament for all Wards within Likoni. - Considerations of providing women empowerment activities as an incentive for women’s in the areas in Bofu Ward. - Provision of Football kits for all teams in Bofu ward. - Consideration of construction of police post to reduce cases of insecurity at the areas of Bofu especially puma and Peleleza. - Constructionof 10 door toilet block at Likoni Sec. School for the Blind |  |
|  | TIMBWANI WARD | - NGCDF Likoni should pot consideration of construction of more primary and secondary school at Timbwani areas. - Consider Construction of Area chief and Assistant Chiefs office at Timbwani Area. - To have one more Technical / TVET/ Polytechnic at Timbwani Area. - There should be Equity in Bursary disbursement. - Provision of Erecting High Flood Mask At the entire Timbwani Areas hot spot at Celtel, Makao Mema, Pungu Villa, Shelly Beach etc. - Women should also be given priority on N.H.I.F Provisions as they are also vulnerable. - Construction of Community Social Halls a priority case as well. - Constructions of more police post at the area of Timbwani to ease insecurity at the areas of Timbwani. - Construction of 4 no. classrooms at Maji Safi Pri. - Construction of Resource Centre. |  |

Report Compiled by

Nurudin Hayani

Administrative Officer

NG-CDF Likoni