IEBC NUMBER 019

GALOLE CONSTITUENCY

NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

2019/2020 FINANCIAL YEAR

SUBMITTED ON

22nd October, 2019

NATIONAL GOVERMENT CONSTITUENCY DEVELOPMENT FUND

GALOLE CONSTITUENCY                                                                                                                                                                                                       P.O.BOX 129-70101

HOLA, KENYA

TEL: +254720020647

GALOLE NG-CDF                                                                         EMAIL: galolecdf@cdf.go.ke

22ndOctober, 2019

TO: The Chief Executive Officer

National Government Constituencies Development Fund Board

P.O.BOX 46682-00100

Nairobi.

Dear Sir,

RE: SUBMISSION OF PROJECT PROPOSAL FY 2019/2020.

Attached please the project proposal for Galole National Government Constituency Development Fund for financial year 2019/2020.

Thanks in advance hoping for a positive consideration.

Yours Faithfully.

HUSSEIN M. ABDULLAHI

FUND ACCOUNT MANAGER

GALOLE NG-CDF

MINUTES OF THE MEETINGS OF GALOLE NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE HELD ON 11th OCTOBER, 2019 AT CDF OFFICE HOLA AT 10.00 AM.

MEMBERS PRESENT:

- Godhana Nathan Oddo	Chairman

- Hussein M. Abdullahi                          Fund Account Manager

- Idris Tuna Shambaro                            Member

- Maryam Mohamud                              Member

- HabhiboRahmaSalat                             Member

- Ali KomoraMakorani                           Member

- Ubah  MohamedGudow                      Member

- Ali Mohamed Kuso                              Member

AGENDA:

- Chairman’s Opening Remarks.

- Reading and confirmation of the previous minutes

- Approval project proposal for financial year 2019/2020.

- AOB.

MIN CDFC.01/10/2019.CHAIRMAN’S OPENING REMARKS.

The chairman welcomed the members and thanked them for attending the meeting and being punctual. He led the opening prayer and the meeting started at 10.30am.  He thanked the MP for having time to attend the meeting being a very vital one.

MIN CDFC.02/10/2019. READING AND CONFIRMATION OF THE PREVIOUS MINUTES

The secretary read the minutes of the previous meeting and they were confirmed to be a true deliberation of the day. The minutes were proposed by Ubah Mohamed and seconded by Habibo salat

MIN CDFC.003/10/2019. APPROVAL PROJECT PROPOSAL FOR FINANCIAL YEAR 2019/2020.

The members were informed that this financial year our constituency was allocated Ksh137,367,724.14 was an increased compared with last financial year where we were allocated Ksh109,040,875.52 this. Members agreed that all the ongoing projects must be given first priority as expected. The report of the community needs assessment carried out for this financial year was tabled for discussion. Members discussed the report and after a lengthy deliberation the following projects were approved for funding in during the financial year 2019/2020

| PROJECT NAME | ACTIVITY | AMOUNT ALLOCATED | Status |
| --- | --- | --- | --- |
| ADMINISTRATION & RECURRENT EXPENDITURE |  |  |  |
| Employees’ Salaries | Payment of staff salaries and gratuity | 2,640,000.00 | Ongoing |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea. | 4,271,960.45 | Ongoing |
| NSSF | Payment of NSSF Deductions | 38,400.00 | Ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,291,703.00 | Ongoing |
| Monitoring & Evaluation/Capacity Building |  |  |  |
| Goods And Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea. | 2,121,031.72 | Ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,000,000.00 | Ongoing |
| NG-CDFC/PMC Capacity Building | Undertake Training of the PMCs/NG-CDFCs/Staff on NG-CDF Related issues | 1,000,000.00 | Ongoing |
| Emergency | To cater for any unforeseen occurrences in the constituency during the financial year | 7,198,241.38 | Ongoing |
| Bursary |  |  |  |
| Bursary Secondary School | Payment of bursary to needy students in colleges and universities. | 40,000,000.00 | Ongoing |
| Bursary Tertiary School | Payment of bursary to needy students in colleges and universities. | 8,000,000.00 | Ongoing |
| Sports Activities | Carry out Constituency Sports tournament and the winning teams to be awarded with trophies, balls, and games kits | 2,676,387.59 | Ongoing |
| Environmental Activities |  |  |  |
| Kone primary school | Construction of 4 doors pit latrine block to completion | 1,500,000.00 | New |
| Hola treasury office | Construction of 2 doors pit latrine block to completion | 750,000.00 | New |
| Galole NG-CDF Office | Construction of 20m3 underground water tank | 450,000.00 | New |
| Primary School Projects |  |  |  |
| Hola Primary School | Completion of social Hall: Roofing, doors, floors, wall painting. | 3,600,000.00 | Ongoing |
| Nyangwani primary School | Completion of two classrooms (roofing, celling, doors, windows, floors) | 1,000,000.00 | Ongoing |
| Bultomulito Primary School | Completion of two classrooms (roofing, celling, doors, windows, floors. | 700,000.00 | Ongoing |
| Daku Primary School | Completion of administration block (roofing, celling, doors, windows, floors. | 1,200,000.00 | Ongoing |
| Majengo Primary School | Construction of Administration block | 1,600,000.00 | Ongoing |
| Gafuru Primary School | Construction of administration Block to completion | 3,000,000.00 | New |
| Gafuru Primary School | Construction of two doors of pit latrine block to completion | 700,000.00 | New |
| Bondeni Primary School | Completion of administration block (roofing, celling, doors, windows, floors. | 630,000.00 | Ongoing |
| Mikinduni Primary School | Renovation of 8 classrooms: Roofs, doors, floors, wall painting | 4,400,000.00 | New |
| Hola primary School | Renovation of 4 classrooms: Roofs, doors, floors, wall painting | 2,500,000.00 | New |
| Baksano Primary School | Renovation of 3 classrooms: Roofs, doors, floors, wall painting | 800,000.00 | New |
| Makere Primary School | Renovation of 8 classrooms: Roofing, doors, floors, wall painting | 4,400,000.00 | New |
| Kilindini Primary School | Renovation of 6 classrooms: Roofing, doors, floors, wall painting | 3,600,000.00 | New |
| Handampia Primary School | Renovation of 6 classrooms: Roofs, doors, floors, wall painting | 3,500,000.00 | New |
| Kirakungu Primary School | Renovation of 3 classrooms: Roofs, doors, floors, wall painting | 1,800,000.00 | New |
| Bula Sec Primary School | Construction of 2 classrooms | 2,300,000.00 | New |
| Ongola Primary School | Completion of 2 Classrooms Roofing, doors, Floor, Windows | 400,000.00 | Ongoing |
| Vukoni Primary School | Construction of 2 classrooms | 2,400,000.00 | New |
| Kiarukungu Primary School | Construction of 2 classrooms | 2,600,000.00 | New |
| Kalalani Primary School | Renovation of 3 classrooms: Roofs, doors, floors, wall painting | 1,800,000.00 | New |
| Jarirot Primary School | Renovation of 4 classrooms: Roofs, doors, floors, wall painting | 2,700,000.00 | New |
| Chewani Sec School | Construction of 2classrooms | 2,800,000.00 | New |
| Chanani Sec School | Construction of 2classrooms | 2,800,000.00 | New |
| Rafiki Sec School | Construction of 2classrooms | 2,800,000.00 | New |
| Daku Secondary School | Construction of 3 Self-contained Staff houses | 2,300,000.00 | New |
| Security projects |  |  |  |
| Hola County Commander | Purchase of Office furniture for 8 offices (see annex 1) Include in this box | 2,500,000.00 | Ongoing |
| Hola AP camp | Construction of two door pit latrine | 600,000.00 | New |
| Wenje Police Camp | Fencing of police camp – digging trench with razor wire of 30 acres land (Phase 1) | 1,700,000 | Ongoing |
| Others |  |  |  |
| NG-CDFC Office | Purchase of office furniture; 20 board room chairs, 1 table, 2 fire proof cabinets Kshs. 600,000.00 and interior design ksh.2,300,000.00 for boardroom, chairman and Fund Account Manager’s offices | 2,900,000.00 | New |
| NG-CDFC Office | Installation of 8 channels CCTV remote access system for area of 1-hectare compound. | 400,000.00 | New |

ANNEX 1

LIST OF FURNITURE GALOLE COUNTY COMMANDER OFFICES

| No. | DESCRIPTION | QTY |
| --- | --- | --- |
| 1. | OFFICE TABLE EXECUTIVE 1.6 M | 3 PCS |
| 2. | OFFICE CHAIR HB | 3 NO. |
| 3. | OFFICE SOFA SET 5 PAX | 2 SET |
| 4. | SAFIRE | 1 PC |
| 5. | VISITORS CHAIR(F57) | 2 PCS |
| 6. | OFFICE TABLE 1.8 MTS | 1 SET |
| 7. | OFFICE CHAIR HB | 1 PC |
| 8. | STEEL FILLING CABINATE 4DRW | 7 PCS |
| 9. | SECRETARIAL CHAIR WITH ARMS | 6 PCS |
| 10. | LINK CHAIRS 2PAX/TAB | 2 PCS |
| 11. | VISITORS CHAIR PU | 20 PCS |
| 12. | OFFICE TABLE 1.2 MTS | 7 PCS |
| 13. | VISITORS CHAIR WITH ARM | 2 PCS |
| 14. | LINK CHAIRS 3 PAX | 6 PCS |
| 15. | AIR CONDITIONER | 3 PCS |
| 16. | RED FLOOR MAT | 100 MTS |
| 17. | COFFEE TABLE | 2 NOS |
| 18. | DISPENSER | 4 NO. |
| 19. | TRAY THREE IN ONE TABLE | 5 NO. |
| 20. | OFFICE CURTAINS | 60 MTS |
| 21. | GAS COOKER | 1 NO. |
| 22. | KETTLE | 1 NO. |
| 23. | THERMOS | 2 NO. |
| 24. | GLASSES | 2 DOZ |
| 25. | CUPS | 2 DOZ |
| 26. | SUFURIAS | 1 SET |
| 27. | SERVING TRAYS | 3 NO. |

Members requested the fund account manager to prepare the submission documents soonest possible since we were already late for submission

MIN CDFC.004/10/2019: A.O.B

There being no other business the meeting ended at 1.30PM with a word of prayer led by Barakatu Guyo

Minutes Taken By: -	                                                           Confirmed By: -

Maryan Mohamud						Nathan Oddo

CDFC Secretary                                                                      Chairman