MINUTES OF MATUNGU NG-CDFC MEETING HELD ON 31st OCTOBER, 2018 AT THE CDF BOARDROOM AT 10.15AM.

Members present

- Mr Japhary Nyangweso                                       Chairperson

- Mrs. Christine Muyaka                                         FAM

- Mr James D.O Shiundu                                         Secretary

- Mr. Nzioka Mutiso                                                ACC 1 Matungu SC

- Mrs. Judith Mwanza                                              Member

- Mr. Martin Shikuku Waswa                                  Member

- Mrs. Roseline Auma                                              Member

- Miss Caroline Kakhwi                                            Member

- Mrs. Maximila Mukasia                                        Member

- Mr. Shadrack Masika                                           Member

Agenda.

- Prayers

- Preliminaries

- Reading and confirming of the previous minutes

- Matters arising

- Validation of Strategic Plan

- Monitoring and Evaluation field reports.

- Sports committee reports

- Submission of 2018/19 FY Project Proposals

- AOB

MAT/NG-CDF/MIN.01/31/10/2018: PRAYER

The chairperson called the meeting to order at 10.15am with a word of prayer from Mrs. Judith Mwanza.

MAT/NG-CDF/MIN.02/31/10/2018: PRELIMINARIES

The chairperson welcomed members to the meeting and noted that meetings be held with agendas. He added that we have had a number of activities that the concern subcommittee chairmen to make reports. He noted that we have received our budgetary ceiling and that we need to move with speed to submit our proposals for the national board action. He noted that we shall in addition majorly review the progress of the projects we funded in 2017/2018 FY.

He thanked members for having successfully carried out last FY meetings despite a few challenges here and there mainly mobility and late disbursements of resource.

Despite this it is we who meet the people and therefore should deliver to our mandate and properly carry the image of CDF.

Members were reminded to confine within themselves on all that is discussed approved until it’s due for public consumption

He noted that with additional projects, the workload is going to increase and members should work hard to enhance their score card to benchmark the best practices.

He encouraged members to do a lot of consultation where necessary to enhance teamwork at all times.

MAT/NG-CDF/MIN. 03/31/10/2018: READING AND CONFIRMATION OF PREVIOUS MINUTES.

The secretary read through the previous minutes followed by confirmation as true recordings of the previous meeting by Mr. Martin Waswa seconded by Mrs. Judith Mwanza.

MAT/NG-CDF/MIN. 04/31/10/2018: MATTERS ARISING

- It was noted that none of the members had taken notes from FAM  Action all Members

- It was noted that new bursary applications are ready and applicants are free to fill and return as per the wards where they came from. Action bursary subcommittee/CDFC Executive.

- PMC training was successfully carried out at Kholera secondary school.

- CDFC staff training to follow in due course.

MAT/NG-CDF/MIN. 5/31/10/2018: VALIDATION OF STRATEGIC PLAN

It was noted that the consultancy firm working on strategic plan is through with the zero draft and shall be coming for validation in a date to be communicated later.

MAT/NG-CDF/MIN. 6/31/10/2018: MONITORING AND EVALUATION FIELD REPORTS.

Members were briefed by the secretary to M&E and members agreed as follows

- Now that we have a CDF vehicle all projects be closely supervised to avoid overpayments and poor quality works from contractors.

- M&E as far as the budget can allow be as frequent as possible

- Respective members from wards be vigilant on their roles within the wards especially within the PMCs to minimise the cumulative anomalies on projects.

MAT/NG-CDF/MIN. 7/31/10/2018: SPORTS SUB-COMMITTEE REPORTS

Members were reminded that the funds meant for purchase of sports equipment to schools was to be used for tournament as per the wishes of our MP. The sports subcommittee chairperson told members that the arrangements are underway and as soon as the approval for change of activity will be ready the tournament will kick off at ward level. He reported that there will 40 teams to participate from five wards. He said there will be league at ward level and knock out at sub county level. The subcommittee was advised to move with speed to handle the affairs of sports with minimum external influence. Lastly, the details of the budget to be submitted in the next meeting.

MAT/NG-CDF/MIN. 8/31/10/2018l SUBMISSION OF 2018-2019 FY PROJCET PROPORSAL

Members were informed that the budget guidelines for 2018/19 FY have been recived for their necessary action. Members were reminded that priority be given to completion of ongoing projects before funding new ones. After the secretary reading through to members the guidelines, members then deliberated on the proposals from the field public participation reports as follows

| PROJECT NAME | PROJECT ACTIVITY | AMOUNT | STATUS |
| --- | --- | --- | --- |
| Administration/Recurrent | Payment of CDFC staff salaries, Purchase of fuel, repairs and maintenance of machines and equipment, printing, stationery, telephone, travel and subsistence, office tea etc, Payment of Committee sitting allowances, transport, conferences, travel subsistence | 6,542,452.53 | Ongoing |
| Monitoring & Evaluation | Undertake Training of the PMCs/CDFCs and staff on CDF Related issues, Payment of Committee field allowances, Benchmarking Tour transport, accommodation, meals and related costs. | 3,271,226.27 | Ongoing |
| Emergency Reserve | To cater for Emergencies within the constituency | 5,738,993.45 | Ongoing |
| Bursary Fund | Busary to needy students in Universities, tertiary colleges and secondary schools. | 27,260,218.88 | Ongoing |
| Sports Activities | Organizing Constituency Sports tournament in volley ball, leg ball, football and other related field events and purchase of sports uniforms, balls and trophies( for the best 2 teams and best players in all disciplines). | 1,127,984.39 | Ongoing |
| Environmental Activities | -Purchase & Installation of Solar Panels in the following secondary schools(Emanani, Eshibanze and Makunda Secondary schools at 100,000 each) -Planting of trees in the following primary schools -(Kandai, Lutasio, Eshibanze, Namasanda, Marinda, Chibanga, Ikulu Mwoyo, Ebutaliko, Mirere and Namberekeya primary schools at Kshs.70,000 each.) | 1,000,000.00 | Ongoing |
| NG-CDF office Block | Additional funding for completion of CDF office 1M (Floor tiling, painting, and general finishes), Construction of Car park 200,000. | 1,200,000.00 | Ongoing |
| CDF office Furniture & Equipment | Purchase of furniture(Office Table, 10 office chairs and 20 visitor chairs), Equipment-(2 water dispensers, projector and 2 Televisions) and 50m Office window curtains | 300,000.00 | Ongoing |
| Secondary School Projects |  |  |  |
| Bulonga Secondary School | Completion of 3 Classrooms(Terrazzo floor, ceiling Board, glazing and painting | 1,500,000.00 | Ongoing |
| Eshibanze Sec School | Construction of Twin Laboratory-(Walling, roofing, plaster and fittings) | 2,000,000.00 | Ongoing |
| Mungore Secondary School | Additional funds to complete Purchase of 2 Acre land-50,000, completion of 2 ongoing classrooms-350,000(Flooring, painting and window panes) and construct 1 new classroom-800,000 (Setting out, foundation laying, floor slab casting, walling, roofing, plaster work) | 1,200,000.00 | Ongoing |
| Eshirumbwe Secondary school | Construction of Multipurpose Hall. (walling and roofing) | 2,000,000.00 | Ongoing |
| Makunda Secondary School | Construction of Girls' Dormitory-(Roofing, Fittings and plaster) 2M and Purchase of school Bus Co-funded with PTA 1.5M | 3,500,000.00 | Ongoing |
| Emanani Secondary School | Construction of Administration Block-(Fittings, plaster and flooring) | 800,000.00 | Ongoing |
| Marinda Secondary School | Additional funds to Complete Purchase of 2 Acre land 100,000 and Completion of 2classroom-400,000(Flooring, ceiling board, painting and glazing) | 500,000.00 | Ongoing |
| Mwira Girls Secondary School | Complete Construction of 2 classrooms 900,000( wall plaster, Terrazzo floor, ceiling board, painting and window panes) and Construct new Administration block 600,000 (Setting out, foundation laying, and floor slab casting) | 1,500,000.00 | Ongoing |
| Khalaba secondary school | Construction of Dormitory - fittings, plastering, ceiling board, floor screed, and plumbing works. | 1,500,000.00 | Ongoing |
| Namulungu Muslim secondary school | Completion of 1 classroom. ( plaster work, fittings and finishes) | 300,000.00 | Ongoing |
| Nyapora Secondary School | Completion of 1 classroom - Terazzo flooring, ceiling board, painting and glazing | 700,000.00 | Ongoing |
| Itete Secondary School | Completion of 3 classrooms - Terazzo flooring, ceiling board, painting and glazing | 1,200,000.00 | Ongoing |
| Lutasio Secondary School | Completion of 1 classroom - Terazzo flooring, ceiling board, painting and glazing | 300,000.00 | Ongoing |
| Munami Secondary School | Construction of Teachers house.(Floor tiling, painting, glazing, internal fittings) | 700,000.00 | Ongoing |
| Koyonzo Girls Secondary School | Construction of Laboratory (Exterior plaster, floor screed, painting) | 700,000.00 | Ongoing |
| Namalenje Secondary School | Purchase of 2 acres of land | 1,000,000.00 | New |
| Nanyeni Secondary School | Purchase of 2 acres of land | 1,000,000.00 | New |
| Sub Total |  | 20,400,000 |  |
| Primary School Projects |  |  |  |
| Ngairwe primary school | Completion of 1 classroom - Plastering, flooring, painting and glazing | 500,000.00 | Ongoing |
| Itete primary school | Completion of 1 classroom - Plastering, flooring, painting and glazing | 500,000.00 | Ongoing |
| Lung'anyiro Primary school | Completion of 1 classroom - Plastering, flooring, painting and glazing | 500,000.00 | Ongoing |
| Eshibanze Primary School | Completion of 1 classroom - Terazzo flooring, ceiling board, painting and glazing | 300,000.00 | Ongoing |
| Lutasio Primary School | Completion of 2 classrooms and offices -, ceiling board, painting and glazing | 400,000.00 | Ongoing |
| Namamali Muslim Primary school | Complete construction works of 4 classrooms(plastering, flooring and painting) | 1,200,000.00 | Ongoing |
| Matungu Special School | Construction of (2) Two classrooms - Setting out, foundation laying, walling, floor slab casting, roofing, plaster work, fittings & finishes. | 500,000 | Ongoing |
| Nanyeni Primary School | Construction of Administration Block (Roofing, fittings, plaster, flooring) | 700,000 | Ongoing |
| Lubanga Primary School | Construction of 2 classrooms and offices (Exterior plaster, fitting internal doors for offices, floor screed) | 700,000 | Ongoing |
| Suwo Primary School | Complete Construction of (1) one classrooms - roofing, plaster work, fittings & finishes. | 500,000 | Ongoing |
| Ikulumwoyo Primary School | Construction of 2 classrooms and an office block – fittings, plaster, flooring. | 700,000 | Ongoing |
| Namanga Primary School | Completion of 2 classrooms-payment of pending debts and purchase of 1.5 acre land. | 500,000 | Ongoing |
| Namalasire Primary School | Completion of ongoing renovation works on 4 classrooms-payment of pending debts | 500,000 | Ongoing |
| Chibanga Primary School | Construction of ongoing 2 classrooms(Fittings, plastering and floor screed) | 700,000.00 | Ongoing |
| Musango Primary School | Complete construction of ongoing 1 classroom 300,000 (plaster, flooring, painting and glazing), Construction of 2 new classrooms 1.2M ( Setting out, foundation laying, floor slab casting, walling and roofing) | 1,500,000.00 | Ongoing |
| Mwira Primary School | Completion of Dormitory co-funded with PTA(plaster, flooring, painting and finishes) | 1,200,000.00 | New |
| Eshikhonesi Primary School | Construction of 2 classrooms( Setting out, foundation laying, floor slab casting, walling and roofing) | 1,500,000.00 | New |
| Ebuloma Primary School | Purchase of 2 acres of land and processing of title deed | 1,200,000.00 | New |
| Kadima Primary School | Construction of 2 classrooms ( Setting out, foundation laying, floor slab casting, walling and roofing) | 1,500,000.00 | New |
| Eshikhondi Primary School | Construction of 1 classroom( Setting out, foundation laying, floor slab casting, walling and roofing) | 700,000.00 | New |
| Kandayi Primary school | Construction of 1 classroom. (Setting out, foundation laying, floor slab casting, walling and roofing) | 800,000.00 | New |
| Emabolo Primary School | Purchase of 2 acres of land | 1,000,000 | New |
| Sub Total |  | 17,600,000 |  |
| Security Projects |  |  |  |
| Wananchi AP Camp | Additional funds to complete Purchase of 1 acre land-200,000 and complete Construction of AP Camp-1.8M (Walling, Roofing, fittings, plaster and flooring of AP offices and Armory) | 2,000,000.00 | Ongoing |
| Mayoni AP Post. | Additional funds to Complete Purchase of 1 acre land-500,000, complete Construction of AP office and 2 residential units for officers-1M(Fittings, Plastering, flooring, painting and glazing) | 1,500,000.00 | Ongoing |
| Harambee Police Station | Purchase of 2 acres land- 1M and construction of Police Offices-1M( Setting out, foundation laying, floor slab casting, walling and roofing) | 2,000,000.00 | New |
| Sub Total |  | 5,500,000 |  |
| Tertiary Institution Projects |  |  |  |
| Matungu KMTC | Purchase 5 acres of Land-2.6M and construction of tuition block-3.9M(Setting out, foundation laying, floor slab casting, walling and roofing of 3 rooms) | 6,500,000.00 | New |
| Matungu TTI | Construction of office 4M(Setting out, foundation laying, floor slab casting, walling, roofing, fittings, plastering, and flooring) and Construction of tuition block-6M (Setting out, foundation laying, floor slab casting, walling, roofing and finishes of 4 rooms) | 10,000,000.00 | New |
| Kibabii University | Purchase of 5 acres of land | 2,600,000.00 | New |
| Sub Total |  | 19,100,000 |  |
| TOTAL |  | 109,040,875.52 |  |

MAT/NG-CDF/MIN 9/31/10/2018 AOB;

- ACC requested the board to propose a project to fund a chiefs’ camp at Namamali location ½ acre land has been acquired by the state.

The meeting ended at 3.30 pm with a word of prayer from Rose Auma.

Prepared by:						          Confirmed by:

………………….                      			          ……………………

MR. JAMES D.O SHIUNDU				         MR. JAPHARY NYANGWESO

SECRETARY 					        	         CHAIRMAN

Date………… 					         Date……………