BANISSA CONSTITUENCY

IEBC NUMBER 040

NATIONAL GOVERNEMNT CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

2018/2019 FINANCIAL YEAR

SUBMITTED

NOVEMBER 2018

| NG-CDF | National Government Constituencies Development Fund Banissa Constituency P.O Box 37-70303. TAKABA Cell: +254 728205570 Email: ngcdfbanissa@ngcdf.go.ke ¦ Website: www.cdf.go.ke |
| --- | --- |

MINUTES OF BANISA NG-CDF COMMITTEE HELD ON 14TH NOVEMBER, 2018 AT HELD AT NG-CDFC BOARD ROOM

AGENDA

- Preliminaries

- Confirmation of previous minutes

- Project Proposal for Financial year 2018/19

- A.O.B.

MEMBERS PRESENT.

- Ahamed Wethow Issack		-	Chairperson

- Mohamed Maalim Hassan		-	Secretary

- Abdirahman Ibrahim Abey		–	Member

- Makai Hussein Ibrahim		–	Member

- Kaltuma Maalim Hassan		–	Member

- Hussein Maalim Mohamed		–	Member

- Saadia Aliyerrow Abdi		–	Member

- Sharif Sheikh Dahir			–	Member

- Yussuf A Ali				–  	Fund Manager

ABSENT WITH APOLOGY

- Abdulrahma T Karnen		-	Deputy County Commissioner/Member

MIN 01/012-14/011/2018 INTRODUCTION

The meeting was called into order at 10.30 am. The chairman introduced the agendas. Thereafter he requested Mr. Sharif Sheikh to open the sitting with a word of prayers.

Agenda Agreed and adopted

MIN 02/012-14/011/2018 CONFIRMATION OF PREVIOUS MINUTES

The Secretary read out the minutes of the previous meeting after which the members confirmed as true matters discussed in the previous meeting. Thereafter, the secretary was told to proceed to the next agenda.

MIN 03/012-14/011/2018 PROJECT PROPOSAL FOR FINANCIAL YEAR 2018/19

The Chairman introduced that the core business of the day was to discuss and approve the project proposal for the Financial Year 2018/2019.

The Fund Manager thereafter drew members’ attention to NG-CDF board circular NG-CDF/CIRCULARS Vol. II (008) dated 30th October, 2018 on Preparation and Submission of Constituency Project proposals for the 2018/2019 financial year which the committee discussed at length. He also informed the members of the NG-CDF Act in relation to projects identification and regulations.

The Chair informed the sitting that the role of the members using the needs from the five wards in the constituency was to select projects amongst those requested by different institutions and also approve reasonable costs and estimates. The members also scrutinized the needs assessment reports that were carried out in the previous financial year. After agreeing on these roles, the members came up with bench marks that will guide them in approving the projects. These included; -

- Equality – The members agreed to ensure that there was equality in resource distribution;

- Priority – The members agreed that they would prioritize the needs of the community as the needs would always outweigh the resources available;

- Legality – The members also agreed that all projects proposed shall be within the scope of NGCDF legal framework;

- Cost – in approving the projects the members also agreed to consider reasonability and value for money.

After discussing all these bench marks and assessing the different needs of the different wards, members approved the following projects for submission:

PROJECTS APPROVED BY BANISA NG-CDFC FOR SUBMISSION TO THE NG-CDF BOARD

| ADMINISTRATION & RECURRENT |  |  |  |
| --- | --- | --- | --- |
| Employees Salaries | Payment of staff salaries and gratuity | 3,452,000.00 | Ongoing |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 1,501,263.23 | Ongoing |
| NSSF | Payment of NSSF Deductions | 21,600.00 | Ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,567,589.30 | Ongoing |
| Monitoring & Evaluation/Capacity Building |  |  |  |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 998,226.27 | Ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 923,000.00 | Ongoing |
| Capacity Building | Undertake Training of the PMCs/NG-CDFCs/Staff on NG-CDF Related issues | 1,350,000.00 | Ongoing |
| Emergency | To cater for any unforeseen occurrences in the constituency during the financial year | 5,738,993.45 | Ongoing |
| EDUCATION BURSARY AND SOCIAL SECURITY PROGRAMMES |  |  |  |
| Bursary Secondary School | Payment of bursary to needy students in Secondary Schools. | 7,000,000.27 | Ongoing |
| Bursary Tertiary School | Payment of bursary to needy students in colleges and universities. | 14,000,000.00 | Ongoing |
| SPORTS |  |  |  |
| Banisa Constituency Sports Tournament | Supply of uniforms, balls and Trophies to Banisa Constituency Sports Tournament | 373,335.00 | New |
| PRIMARY SCHOOL PROJECTS |  |  |  |
| Qorobo Shaba Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sukela Suga Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Malkaruqa Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Goljo Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Achini Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khorgowla Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Muratelo Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qotqot Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Dambala Gale Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Handarak Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khatis Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Urile Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qalim Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Hardawa Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sigirso Primary | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Diribor Primary School | Purchase and Delivery of 33 Number Double Decker Beds | 498,300.00 | New |
| Banisa Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Lulis Primary School | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qaba Guto Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Hardawa Primary | Construction of 3No. Classrooms | 2,850,000.00 | New |
| Handarak Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Yattani Primary | Construction of Administration Block | 1,200,000.00 | New |
| Chiracha Primary | Construction of Twin Toilets | 300,000.00 | New |
| Haji Mohamed Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Haji Mohamed Primary | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Eymole Primary School | Renovation works to Dormitory (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 800,000.00 | New |
| Eymole Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Dakarbor Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Gesreb Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Khatis Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Dambala Galle Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Birkan Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Garbi Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Garse Bibi Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Funan Teso Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Bulla Fullay Primary | Construction of 1No. Classroom | 300,000.00 | New |
| Kiliwehiri Primary | Renovation Works to 4 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 1,000,000.00 | New |
| Diribor Primary School | Construction of 80 Bed Dormitory | 3,000,000.00 | New |
| Derkhale Primary School | Construction of Kitchen & Store | 1,300,000.00 | New |
| Derkhale Primary School | Renovation Works to 3 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 750,000.00 | New |
| Kukub Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Qordobo Abero Primary | Construction of 1No. Classroom | 950,000.00 | New |
| Tarama Primary School | Construction of Kitchen & Store | 1,300,000.00 | New |
| Farjan Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Hulow Primary School | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Soroba Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| Doomal Primary School | Construction of Twin Toilets | 300,000.00 | New |
| Choroqo Primary School | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qotqot Primary School | Construction of 1No. Classroom | 950,000.00 | New |
| SECONDARY SCHOOL PROJECTS |  |  |  |
| Kiliwehiri Secondary | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Banisa Girls Secondary | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Guba Secondary | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Girls Secondary | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Kiliwehiri Secondary | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Wayam Secondary | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Wayam Secondary School | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Kiliwehiri Secondary | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Wayam Secondary School | Construction of Library | 1,526,568.00 | New |
| Banisa Girls Secondary | Construction of Science Laboratory | 3,500,000.00 | New |
| Kiliwehiri Secondary | Construction of Science Laboratory | 3,500,000.00 | New |
| Malkamari Secondary | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Guba Secondary School | Construction of 2No. Classrooms (Kshs 1,900,000) and Twin Toilets (Kshs 300,000) | 2,200,000.00 | New |
| SECURITY PROJECTS |  |  |  |
| Kiliwehiri DCC Office | Construction of Twin Toilets | 300,000.00 | Ongoing |
| Malkamari Chief's Office | Construction of Chief's Office | 1,300,000.00 | New |
| Malkamari AP | Renovation works to 50M3 Masonry Water Tank (Floor & wall repairs, Repairing and/or Roofing Works, Project Labeling) | 600,000.00 | New |
| Banisa AP Camp | Construction of Twin Toilets | 300,000.00 | New |
| Banisa Sub County Treasury | Contruction of Banisa Sub County Treasury Offices | 1,500,000.00 | New |
| TOTAL |  | 109,040,875.52 |  |

MIN 04/012-14/011/2018 A.O.B

There being no any other business to discuss, the meeting was adjourned at 03.40 PM with a word of prayers from the Chairman.

Prepared by:						Confirmed By:

Mohamed Maalim Hassan				Ahamed Wethow Issack

Secretary						Chairperson

NG-CDF Banisa					NG-CDF Banisa

Signature………………. Date.........			Signature………… Date……………

National Government Constituencies Development Fund

THIRD SCHEDULE                       ( ss. 25 (6),11 and ,29(1)

CONSTITUENCY PROJECTS SUBMISSION FORM

CONSTUENCY N0:   040 CONSTITUENCY NAME: BANISSA FINANCIAL YEAR: 2018-19

Chairman NG-CDFC Committee: ………………….…………….…  Date: ………….……

| SERIAL NO. | NAME OF PROJECT | AMOUNT ALLOCATED |
| --- | --- | --- |
| 040/AP1 | Administration/Recurrent | 6,542,452.53 |
| 040/AP2 | Monitoring & Evaluation/Capacity Building | 3,271,226.27 |
| 040/2640200 | Emergency Reserve | 5,738,993.45 |
| 040/2640100 | Bursary and Social security Programme | 21,000,000.27 |
| 040/2640509 | Sports Activities | 373,335.00 |
| 040/2630204 | Primary School Projects | 41,527,300.00 |
| 040/2630205 | Secondary School Projects | 26,587,568.00 |
| 040/2630206 | Security Projects | 4,000,000.00 |
| TOTAL |  | 109,040,875.52 |

Name: Yussuf Abdi Ali

Position: Fund Account Manager: Signature…………………Date 15th November 2018

Name:

Position: NGCDFC Chair : Signature…………………………Date 15th November 2018

National Government Constituencies Development Fund

FOURTH SCHEDULE (s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA County MANDERA

Project Number .040/AP1

Project Title: ADMINISTRATION/RECURENT

Sector: ADMINISTRATION/RECURENT

Status of projects (Tick one)

New………………….Extension…………………….Ongoing…√…………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

The allocation is to cater for NG-CDFCs Allowances, staff salaries, office expenses and other administrative costs

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 6,542,452.53Date 15th November 2018

Amount allocated last financial year Kshs 5,858,620.69

Amount allocated this financial year Kshs 6,542,452.53

| Project Name | Project Number | Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Employees Salaries | 4-009-040-2110000-100-2018/19-001 | Payment of staff salaries and gratuity | 3,452,000.00 | Ongoing |
| Goods and Services | 4-009-040-2210000-100-2018/19-002 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 1,501,263.23 | Ongoing |
| NSSF | 4-009-040-2120101-100-2018/19 - 004 | Payment of NSSF Deductions | 21,600.00 | Ongoing |
| Committee Expenses | 4-009-040-2210802-100-2018/19-005 | Payment of Committee sitting allowances, transport, conferences | 1,567,589.30 | Ongoing |
|  |  | TOTAL | 6,542,452.53 |  |

Signature: ………………………………			Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE			 (s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number.040/AP2

Project Title: MONITORING & EVALUATION/CAPACITY BUILDING

Sector: MONITORING & EVALUATION/CAPACITY BUILDING

Status of projects (Tick one)

New………………….Extension…………………….Ongoing…√…………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

To cater for Monitoring and Evaluation of NG- CDF projects and capacity building of NG-CDFCs/staff and PMCs in the constituency

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 3,271,226.27 Date 15th November, 2018

Amount allocated last financial year Kshs 2,969,655.66

Amount allocated this financial year Kshs 3,271,226.27

| Project Name | Project Number | Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Goods and Services | 4-009-040-2210000-111-2018/19-002 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 998,226.27 | Ongoing |
| Committee Expenses | 4-009-040-2210802-111-2018/19-004 | Payment of Committee sitting allowances, transport, conferences | 923,000.00 | Ongoing |
| Capacity Building | 4-009-040-2210700-111-2018/19-003 | Undertake Training of the PMCs/NG-CDFCs/Staff on NG-CDF Related issues | 1,350,000.00 | Ongoing |
| TOTAL |  |  | 3,271,226.27 |  |

Signature: ……………………………				    Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE	(s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County: MANDERA

Project Number: 040/2640200

Project Title: EMERGENCY

Sector: EMERGENCY

Status of projects (Tick one)

New………………….Extension…………………….Ongoing…√…………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

To cater for any unforeseen occurrences in the constituency during the financial year

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 5,738,993.45 Date 15th November 2018

Amount allocated last financial year Kshs 5,137,931.03

Amount allocated this financial year Kshs 5,738,993.45

| Project Name | Activity | Project Number | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Emergency | To cater for any unforeseen occurrences in the constituency during the financial year | 4-009-040-2640200-101-2018/19-001 | 5,738,993.45 | Ongoing |
| TOTAL |  |  | 5,738,993.45 |  |

Signature: ………………………………			Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE		(s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number.040/2640100

Project Title: BURSARY/SPECIAL SECURITY PROGRAMME

Sector: Bursary

Status of projects (Tick one)

New………………….Extension…………………….Ongoing…√…………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

To cater for fees/scholarship for bright and needy students in the constituency in both Secondary Schools and Tertiary Institutions

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 21,000,000.27 Date 15th November 2018

Amount allocated last financial year Kshs 20,929,009.07

Amount allocated this financial year Kshs 21,000,000.27

| Project Name | Activity | Project Number | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Bursary Secondary School | Payment of bursary to needy students in Secondary Schools. | 4-009-040-2640101-101-2018/19-001 | 7,000,000.27 | Ongoing |
| Bursary Tertiary School | Payment of bursary to needy students in colleges and universities. | 4-009-040-2640102-102-2018/19-002 | 14,000,000.00 | Ongoing |
| TOTAL |  |  | 21,000,000.27 |  |

Signature: ……………………………			    Date 15th November, 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE				 (s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number.040/2640509

Project Title: SPORTS ACTIVITIES

Sector: SPORTS

Status of projects (Tick one)

New…………√……….Extension…………………….Ongoing……………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

Clearing and leveling of sport grounds and purchase of Sports Items

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 368,204.00 Date 15th November, 2018

Amount allocated last financial year Kshs 1,736,206.00

Amount allocated this financial year Kshs 368,204.00

| Project Name | Activity | Project Number | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| BANISSA Constituency Sports Tournament | Supply of uniforms, balls and Trophies to BANISSA Sports Tournament | 4-009-040-2640509-112-2018/19-001 | 373,335.00 | New |
| TOTAL |  |  | 368,204.00 |  |

Signature: ……………………………………			  Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE		(s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number.040/2630204

Project Title: PRIMARY SCHOOL PROJECTS

Sector: EDUCATION

Status of projects (Tick one)

New………√………….Extension…………………….Ongoing……………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

The projects are aimed at improving the learning condition in the school through construction of a new classrooms, Teachers quarters, toilets and Perimeter fence to prevent trespassers

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 41,527,300 Date 15th November 2018

Amount allocated last financial year Kshs 31,105,000.00

Amount allocated this financial year Kshs 41,527,300

| Project Name | Project Number | Activities | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Qorobo Shaba Primary | 4-009-040-2630204-104-2018/19-001 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sukela Suga Primary | 4-009-040-2630204-104-2018/19-002 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Malkaruqa Primary | 4-009-040-2630204-104-2018/19-003 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Goljo Primary | 4-009-040-2630204-104-2018/19-004 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Achini Primary | 4-009-040-2630204-104-2018/19-005 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khorgowla Primary | 4-009-040-2630204-104-2018/19-006 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Muratelo Primary | 4-009-040-2630204-104-2018/19-007 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qotqot Primary | 4-009-040-2630204-104-2018/19-008 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Dambala Gale Primary | 4-009-040-2630204-104-2018/19-009 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Handarak Primary | 4-009-040-2630204-104-2018/19-010 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khatis Primary | 4-009-040-2630204-104-2018/19-011 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Urile Primary | 4-009-040-2630204-104-2018/19-012 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qalim Primary | 4-009-040-2630204-104-2018/19-013 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Hardawa Primary | 4-009-040-2630204-104-2018/19-014 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sigirso Primary | 4-009-040-2630204-104-2018/19-015 | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Diribor Primary School | 4-009-040-2630204-104-2018/19-016 | Purchase and Delivery of 33 Number Double Decker Beds | 498,300.00 | New |
| Banisa Primary School | 4-009-040-2630204-104-2018/19-017 | Construction of 1No. Classroom | 950,000.00 | New |
| Lulis Primary School | 4-009-040-2630204-104-2018/19-018 | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qaba Guto Primary | 4-009-040-2630204-104-2018/19-019 | Construction of 1No. Classroom | 950,000.00 | New |
| Hardawa Primary | 4-009-040-2630204-104-2018/19-020 | Construction of 3No. Classrooms | 2,850,000.00 | New |
| Handarak Primary | 4-009-040-2630204-104-2018/19-021 | Construction of 1No. Classroom | 950,000.00 | New |
| Yattani Primary | 4-009-040-2630204-104-2018/19-022 | Construction of Administration Block | 1,200,000.00 | New |
| Chiracha Primary | 4-009-040-2630204-104-2018/19-023 | Construction of Twin Toilets | 300,000.00 | New |
| Haji Mohamed Primary | 4-009-040-2630204-104-2018/19-024 | Construction of 1No. Classroom | 950,000.00 | New |
| Haji Mohamed Primary | 4-009-040-2630204-104-2018/19-025 | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Eymole Primary School | 4-009-040-2630204-104-2018/19-026 | Renovation works to Dormitory (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 800,000.00 | New |
| Eymole Primary School | 4-009-040-2630204-104-2018/19-027 | Construction of 1No. Classroom | 950,000.00 | New |
| Dakarbor Primary School | 4-009-040-2630204-104-2018/19-028 | Construction of 1No. Classroom | 950,000.00 | New |
| Gesreb Primary School | 4-009-040-2630204-104-2018/19-029 | Construction of 1No. Classroom | 950,000.00 | New |
| Khatis Primary School | 4-009-040-2630204-104-2018/19-030 | Construction of 1No. Classroom | 950,000.00 | New |
| Dambala Galle Primary | 4-009-040-2630204-104-2018/19-031 | Construction of 1No. Classroom | 950,000.00 | New |
| Birkan Primary School | 4-009-040-2630204-104-2018/19-032 | Construction of 1No. Classroom | 950,000.00 | New |
| Garbi Primary School | 4-009-040-2630204-104-2018/19-033 | Construction of 1No. Classroom | 950,000.00 | New |
| Garse Bibi Primary | 4-009-040-2630204-104-2018/19-034 | Construction of 1No. Classroom | 950,000.00 | New |
| Funan Teso Primary | 4-009-040-2630204-104-2018/19-035 | Construction of 1No. Classroom | 950,000.00 | New |
| Bulla Fullay Primary | 4-009-040-2630204-104-2018/19-036 | Construction of 1No. Classroom | 300,000.00 | New |
| Kiliwehiri Primary | 4-009-040-2630204-104-2018/19-037 | Renovation Works to 4 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 1,000,000.00 | New |
| Diribor Primary School | 4-009-040-2630204-104-2018/19-038 | Construction of 80 Bed Dormitory | 3,000,000.00 | New |
| Derkhale Primary School | 4-009-040-2630204-104-2018/19-039 | Construction of Kitchen & Store | 1,300,000.00 | New |
| Derkhale Primary School | 4-009-040-2630204-104-2018/19-040 | Renovation Works to 3 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 750,000.00 | New |
| Kukub Primary School | 4-009-040-2630204-104-2018/19-041 | Construction of 1No. Classroom | 950,000.00 | New |
| Qordobo Abero Primary | 4-009-040-2630204-104-2018/19-042 | Construction of 1No. Classroom | 950,000.00 | New |
| Tarama Primary School | 4-009-040-2630204-104-2018/19-043 | Construction of Kitchen & Store | 1,300,000.00 | New |
| Farjan Primary School | 4-009-040-2630204-104-2018/19-044 | Construction of 1No. Classroom | 950,000.00 | New |
| Hulow Primary School | 4-009-040-2630204-104-2018/19-045 | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Soroba Primary School | 4-009-040-2630204-104-2018/19-046 | Construction of 1No. Classroom | 950,000.00 | New |
| Doomal Primary School | 4-009-040-2630204-104-2018/19-047 | Construction of Twin Toilets | 300,000.00 | New |
| Choroqo Primary School | 4-009-040-2630204-104-2018/19-048 | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qotqot Primary School | 4-009-040-2630204-104-2018/19-049 | Construction of 1No. Classroom | 950,000.00 | New |
| TOTAL |  |  | 41,527,300.00 |  |

Signature: ……………………………………	  Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE			(s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number.040/2630205

Project Title: SECONDARY SCHOOL PROJECTS

Sector: EDUCATION

Status of projects (Tick one)

New…………√……….Extension…………………….Ongoing……………….

Rehabilitation………………………………………………….

Brief Statement on progress at time of submission

The project is aimed at improving the education by construction of new classrooms and toilets for proper sanitation

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 26,587,568.00 Date 15th November 2018

Amount allocated last financial year Kshs 17,840,000.00

Amount allocated this financial year Kshs 26,587,568.00

| Project Name | Project Number | Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-040 | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-041 | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Guba Secondary | 4-009-040-2630205-104-2018/19-042 | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-043 | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-044 | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Wayam Secondary | 4-009-040-2630205-104-2018/19-045 | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | 4-009-040-2630205-104-2018/19-046 | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | 4-009-040-2630205-104-2018/19-047 | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Wayam Secondary School | 4-009-040-2630205-104-2018/19-048 | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-049 | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Wayam Secondary School | 4-009-040-2630205-104-2018/19-050 | Construction of Library | 1,526,568.00 | New |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-051 | Construction of Science Laboratory | 3,500,000.00 | New |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-052 | Construction of Science Laboratory | 3,500,000.00 | New |
| Malkamari Secondary | 4-009-040-2630205-104-2018/19-053 | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Guba Secondary School | 4-009-040-2630205-104-2018/19-054 | Construction of 2No. Classrooms (Kshs 1,900,000) and Twin Toilets (Kshs 300,000) | 2,200,000.00 | New |
| TOTAL |  |  | 26,587,568.00 |  |

Signature: ……………………………………		Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

National Government Constituencies Development Fund

FOURTH SCHEDULE			(s. 30)

PROJECT DISCRIPTION FORM

Constituency No: 040	 Constituency name: BANISSA      County MANDERA

Project Number. 040/2640507

Project Title: SECURITY PROJECTS

Sector: SECURITY

Status of projects (Tick one)

New……√…………….Extension…………………….Ongoing…………Rehabilitation…………

Brief Statement on progress at time of submission

To finance the construction of, Toilets and Renovation chiefs offices and sub county treasury office so as to deliver services closer to the people and improve Security

Financial year under reference 1st July 2018 – 30th June 2019

Original Cost Estimates, in Kshs 4,000,000.00 Date 15th November 2018

Amount allocated last financial year Kshs 3,200,000.00

Amount allocated this financial year Kshs 4,000,000.00

| Project Name | Project Number | Project Activities | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Kiliwehiri DCC Office | 4-009-040-2640507-113-2018/19-001 | Construction of Twin Toilets | 300,000.00 | Ongoing |
| Malkamari Chief's Office | 4-009-040-2640507-113-2018/19-002 | Construction of Chief's Office | 1,300,000.00 | New |
| Malkamari AP | 4-009-040-2640507-113-2018/19-003 | Renovation works to 50M3 Masonry Water Tank (Floor & wall repairs, Repairing and/or Roofing Works, Project Labeling) | 600,000.00 | New |
| Banisa AP Camp | 4-009-040-2640507-113-2018/19-004 | Construction of Twin Toilets | 300,000.00 | New |
| Banisa Sub County Treasury | 4-009-040-2640507-113-2018/19-005 | Construction of Banisa Sub County Treasury Offices | 1,500,000.00 | New |
| TOTAL |  |  | 4,000,000.00 |  |

Signature: ………………………………………			    Date 15th November 2018

Name: YUSSUF ABDI ALI		Position: FUND ACCOUNT MANAGER

BANISSA NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND

PROJECT CODELIST FOR THE FINANCIAL YEAR 2018/2019

| PROJECT NAME | PROEJCT NUMBER | ORIGINAL COST | CUMULATIVE ALLOCATION | ACTIVITY | AMOUNT ALLOCATED | STATUS |
| --- | --- | --- | --- | --- | --- | --- |
| ADMINISTRATION & RECURRENT |  |  |  |  |  |  |
| Employees Salaries | 4-009-040-2110000-100-2018/19-001 | 3,452,000.00 |  | Payment of staff salaries and gratuity | 3,452,000.00 | Ongoing |
| Goods and Services | 4-009-040-2210000-100-2018/19-002 | 1,501,263.23 |  | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 1,501,263.23 | Ongoing |
| NSSF | 4-009-040-2120101-100-2018/19 - 004 | 21,600.00 |  | Payment of NSSF Deductions | 21,600.00 | Ongoing |
| Committee Expenses | 4-009-040-2210802-100-2018/19-005 | 1,567,589.30 |  | Payment of Committee sitting allowances, transport, conferences | 1,567,589.30 | Ongoing |
| Monitoring & Evaluation/Capacity Building |  |  |  |  |  |  |
| Goods and Services | 4-009-040-2210000-111-2018/19-002 | 998,226.27 |  | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 998,226.27 | Ongoing |
| Committee Expenses | 4-009-040-2210802-111-2018/19-004 | 923,000.00 |  | Payment of Committee sitting allowances, transport, conferences | 923,000.00 | Ongoing |
| Capacity Building | 4-009-040-2210700-111-2018/19-003 | 1,350,000.00 |  | Undertake Training of the PMCs/NG-CDFCs/Staff on NG-CDF Related issues | 1,350,000.00 | Ongoing |
| Emergency | 4-009-040-2640200-101-2018/19-001 | 5,738,993.45 |  | To cater for any unforeseen occurrences in the constituency during the financial year | 5,738,993.45 | Ongoing |
| EDUCATION BURSARY AND SOCIAL SECURITY PROGRAMMES |  |  |  |  |  |  |
| Bursary Secondary School | 4-009-040-2640101-101-2018/19-001 | 7,000,000.27 |  | Payment of bursary to needy students in Secondary Schools. | 7,000,000.27 | Ongoing |
| Bursary Tertiary School | 4-009-040-2640102-102-2018/19-002 | 14,000,000.00 |  | Payment of bursary to needy students in colleges and universities. | 14,000,000.00 | Ongoing |
| SPORTS |  |  |  |  |  |  |
| Banisa Constituency Sports Tournament | 4-009-040-2640509-112-2018/19-001 | 373,335.00 |  | Supply of uniforms, balls and Trophies to Banisa Constituency Sports Tournament | 373,335.00 | New |
| PRIMARY SCHOOL PROJECTS |  |  |  |  |  |  |
| Qorobo Shaba Primary | 4-009-040-2630204-104-2018/19-001 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sukela Suga Primary | 4-009-040-2630204-104-2018/19-002 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Malkaruqa Primary | 4-009-040-2630204-104-2018/19-003 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Goljo Primary | 4-009-040-2630204-104-2018/19-004 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Achini Primary | 4-009-040-2630204-104-2018/19-005 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khorgowla Primary | 4-009-040-2630204-104-2018/19-006 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Muratelo Primary | 4-009-040-2630204-104-2018/19-007 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qotqot Primary | 4-009-040-2630204-104-2018/19-008 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Dambala Gale Primary | 4-009-040-2630204-104-2018/19-009 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Handarak Primary | 4-009-040-2630204-104-2018/19-010 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Khatis Primary | 4-009-040-2630204-104-2018/19-011 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Urile Primary | 4-009-040-2630204-104-2018/19-012 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Qalim Primary | 4-009-040-2630204-104-2018/19-013 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Hardawa Primary | 4-009-040-2630204-104-2018/19-014 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Sigirso Primary | 4-009-040-2630204-104-2018/19-015 | 158,600.00 |  | Purchase and Delivery of 26 number 3-seater desks | 158,600.00 | New |
| Diribor Primary School | 4-009-040-2630204-104-2018/19-016 | 498,300.00 |  | Purchase and Delivery of 33 Number Double Decker Beds | 498,300.00 | New |
| Banisa Primary School | 4-009-040-2630204-104-2018/19-017 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Lulis Primary School | 4-009-040-2630204-104-2018/19-018 | 1,500,000.00 |  | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qaba Guto Primary | 4-009-040-2630204-104-2018/19-019 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Hardawa Primary | 4-009-040-2630204-104-2018/19-020 | 2,850,000.00 |  | Construction of 3No. Classrooms | 2,850,000.00 | New |
| Handarak Primary | 4-009-040-2630204-104-2018/19-021 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Yattani Primary | 4-009-040-2630204-104-2018/19-022 | 1,200,000.00 |  | Construction of Administration Block | 1,200,000.00 | New |
| Chiracha Primary | 4-009-040-2630204-104-2018/19-023 | 300,000.00 |  | Construction of Twin Toilets | 300,000.00 | New |
| Haji Mohamed Primary | 4-009-040-2630204-104-2018/19-024 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Haji Mohamed Primary | 4-009-040-2630204-104-2018/19-025 | 3,950,000.00 |  | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Eymole Primary School | 4-009-040-2630204-104-2018/19-026 | 800,000.00 |  | Renovation works to Dormitory (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 800,000.00 | New |
| Eymole Primary School | 4-009-040-2630204-104-2018/19-027 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Dakarbor Primary School | 4-009-040-2630204-104-2018/19-028 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Gesreb Primary School | 4-009-040-2630204-104-2018/19-029 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Khatis Primary School | 4-009-040-2630204-104-2018/19-030 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Dambala Galle Primary | 4-009-040-2630204-104-2018/19-031 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Birkan Primary School | 4-009-040-2630204-104-2018/19-032 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Garbi Primary School | 4-009-040-2630204-104-2018/19-033 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Garse Bibi Primary | 4-009-040-2630204-104-2018/19-034 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Funan Teso Primary | 4-009-040-2630204-104-2018/19-035 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Bulla Fullay Primary | 4-009-040-2630204-104-2018/19-036 | 300,000.00 |  | Construction of 1No. Classroom | 300,000.00 | New |
| Kiliwehiri Primary | 4-009-040-2630204-104-2018/19-037 | 1,000,000.00 |  | Renovation Works to 4 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 1,000,000.00 | New |
| Diribor Primary School | 4-009-040-2630204-104-2018/19-038 | 3,000,000.00 |  | Construction of 80 Bed Dormitory | 3,000,000.00 | New |
| Derkhale Primary School | 4-009-040-2630204-104-2018/19-039 | 1,300,000.00 |  | Construction of Kitchen & Store | 1,300,000.00 | New |
| Derkhale Primary School | 4-009-040-2630204-104-2018/19-040 | 750,000.00 |  | Renovation Works to 3 Classrooms (Floor & wall repairs, Repairing and/or Replacing broken Doors and Windows, Painting, Roofing Works where necessary, Project Labeling) | 750,000.00 | New |
| Kukub Primary School | 4-009-040-2630204-104-2018/19-041 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Qordobo Abero Primary | 4-009-040-2630204-104-2018/19-042 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Tarama Primary School | 4-009-040-2630204-104-2018/19-043 | 1,300,000.00 |  | Construction of Kitchen & Store | 1,300,000.00 | New |
| Farjan Primary School | 4-009-040-2630204-104-2018/19-044 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Hulow Primary School | 4-009-040-2630204-104-2018/19-045 | 1,500,000.00 |  | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Soroba Primary School | 4-009-040-2630204-104-2018/19-046 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| Doomal Primary School | 4-009-040-2630204-104-2018/19-047 | 300,000.00 |  | Construction of Twin Toilets | 300,000.00 | New |
| Choroqo Primary School | 4-009-040-2630204-104-2018/19-048 | 1,500,000.00 |  | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Qotqot Primary School | 4-009-040-2630204-104-2018/19-049 | 950,000.00 |  | Construction of 1No. Classroom | 950,000.00 | New |
| SECONDARY SCHOOL PROJECTS |  |  |  |  |  |  |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-001 | 453,000.00 |  | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-002 | 453,000.00 |  | Purchase and Delivery of 30 Number Double Decker Beds | 453,000.00 | New |
| Guba Secondary | 4-009-040-2630205-104-2018/19-003 | 301,000.00 |  | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-004 | 301,000.00 |  | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-005 | 301,000.00 |  | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Wayam Secondary | 4-009-040-2630205-104-2018/19-006 | 301,000.00 |  | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | 4-009-040-2630205-104-2018/19-007 | 301,000.00 |  | Purchase and Delivery of 43 number Lockers and Chairs | 301,000.00 |  |
| Banisa Mix Day Sec School | 4-009-040-2630205-104-2018/19-008 | 4,000,000.00 |  | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Wayam Secondary School | 4-009-040-2630205-104-2018/19-009 | 4,000,000.00 |  | Concrete Chain Link Fencing of 1315 Meters school compound | 4,000,000.00 | New |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-010 | 3,950,000.00 |  | Concrete Chain Link Fencing of 1300 Meters school compound | 3,950,000.00 | New |
| Wayam Secondary School | 4-009-040-2630205-104-2018/19-011 | 1,526,568.00 |  | Construction of Library | 1,526,568.00 | New |
| Banisa Girls Secondary | 4-009-040-2630205-104-2018/19-012 | 3,500,000.00 |  | Construction of Science Laboratory | 3,500,000.00 | New |
| Kiliwehiri Secondary | 4-009-040-2630205-104-2018/19-013 | 3,500,000.00 |  | Construction of Science Laboratory | 3,500,000.00 | New |
| Malkamari Secondary | 4-009-040-2630205-104-2018/19-014 | 1,500,000.00 |  | Construction of 50M3 Masonry Water Tank | 1,500,000.00 | New |
| Guba Secondary School | 4-009-040-2630205-104-2018/19-015 | 2,200,000.00 |  | Construction of 2No. Classrooms (Kshs 1,900,000) and Twin Toilets (Kshs 300,000) | 2,200,000.00 | New |
| SECURITY PROJECTS |  |  |  |  |  |  |
| Kiliwehiri DCC Office | 4-009-040-2640507-113-2018/19-001 | 2,000,000.00 | 1,700,0000 | Construction of Twin Toilets | 300,000.00 | Ongoing |
| Malkamari Chief's Office | 4-009-040-2640507-113-2018/19-002 | 1,300,000.00 |  | Construction of Chief's Office | 1,300,000.00 | New |
| Malkamari AP | 4-009-040-2640507-113-2018/19-003 | 600,000.00 |  | Renovation works to 50M3 Masonry Water Tank (Floor & wall repairs, Repairing and/or Roofing Works, Project Labeling) | 600,000.00 | New |
| Banisa AP Camp | 4-009-040-2640507-113-2018/19-004 | 300,000.00 |  | Construction of Twin Toilets | 300,000.00 | New |
| Banisa Sub County Treasury | 4-009-040-2640507-113-2018/19-005 | 1,500,000.00 |  | Contruction of Banisa Sub County Treasury Offices | 1,500,000.00 | New |
| TOTAL |  |  |  |  | 109,040,875.52 |  |