| SAKU NG-CDF PROJECT PRPOSALS FY 2021-22 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Number | Project Name | Original cost-Ksh. | Cumulative cost-Ksh | Project activity | Amount Allocated this FY-Ksh | Status |
| Administration and Recurrent Expenditure |  |  |  |  |  |  |
| 4-010-047-2110000-100-2021/22-001 | Employees Salaries | 3,351,661.20 |  | Payment of salaries for 11 staff | 3,351,661.20 | New |
| 4-010-047-2110000-100-2021/22-002 | Employees Gratuity | 1,505,818.80 |  | Payment of gratuity for 11 staff | 1,505,818.80 | New |
| 4-010-047-2120101-100-2021/22-003 | Employees NSSF | 48,000.00 | - | Payment of NSSF deductions | 48,000.00 | New |
| 4-010-047-2120201-100-2021/22-004 | Employees NHIF | 108,000.00 | - | Payment of NHIF deductions | 108,000.00 | New |
| 4-010-047-2210000-100-2021/22-005 | Goods and Services | 1,361,000.00 | - | Purchase of fuel, repairs and maintenance, printing, stationery, office rent, telephone, travel and subsistence, hospitality and office tea | 1,361,000.00 | New |
| 4-010-047-2210802-100-2021/22-006 | Committee Expenses | 1,850,000.00 | - | Payment of Committee sitting allowances, transport, conferences | 1,850,000.00 | New |
| Sub-total |  | 8,224,480.00 |  |  | 8,224,480.00 |  |
| Monitoring and Evaluation |  |  |  |  |  |  |
| 4-010-047-2210000-111-2020/21-001 | Goods and Services | 1,637,600.00 | - | Purchase of fuel, printing, stationery, Airtime, travel and subsistence | 1,637,600.00 | New |
| 4-010-047-2210802-111-2020/21-002 | Committee Expenses | 1,273,592.00 | - | Payment of NGCDFCs Monitoring and Evaluation allowances, transport and conferences | 1,273,592.00 | New |
| 4-1010-047-2210700-111-2020/21-003 | NG-CDFCs and PMCs Capacity Building | 1,200,000.00 | - | Undertake Training of the NG-CDFCs and PMCs on NG-CDF related issues | 1,200,000.00 | New |
| Sub-total |  | 4,111,192.00 |  |  | 4,111,192.00 |  |
| Social security programmes, Education Bursary, mocks examinations & continuous assessment tests |  |  |  |  |  |  |
| 4-010-047-2640100-103-2020/21-001 | Bursary Secondary Schools | 27,980,000.00 | - | Payment of bursary to needy students in secondary schools | 19,000,000.00 | New |
| 4-010-047-2640100-103-2020/21-002 | Bursary Tertiary Institutions | 20,000,000.00 | - | Payment of bursary to needy students in tertiary Institutions | 16,000,000.00 | New |
| Sub-total |  | 47,980,000.00 |  |  | 35,000,000.00 |  |
| 4-010-047-2640200--101-2020/21-001 | Emergency Reserve | 7,192,207.00 | - | To cater for any unforeseen occurrences in the constituency during the financial year | 7,192,207.00 | New |
| Sub-total |  | 7,192,207.00 |  |  | 7,192,207.00 |  |
| 4-010-047-2640509-112-2020/21-001 | Constituency Sports Tournaments | 1,000,000.00 | - | Carry out constituency sports tournament (Kshs.700,000) and the winning teams to be awarded with trophies, balls and games kits in Karare, Central and Sagante/Jaldesa wards(Kshs.300,000) | 1,000,000.00 | New |
| Sub-total |  | 1,000,000.00 | - |  | 1,000,000.00 |  |
| Environmental projects |  |  |  |  |  |  |
| 4-010-047-2640510-112-2021/22-001 | Goro Rukesa Mixed Secondary School | 400,000.00 | - | Purchase of two 10,000 litres plastic water tank @ kShs. 240,000, construction of tank base @ Kshs.80,000, installation of fascia boards and gutters @ Kshs. 80,000 | 400,000.00 | New |
| 4-010-047-2640510-112-2021/22-002 | Loruko Primary School | 800,000.00 | - | Construction of one 3-door pit latrine block with one door for persons with disability and urinal to completion | 800,000.00 | New |
| 4-010-047-2640510-112-2021/22-003 | Marsabit Central Police Headquarters | 500,000.00 | - | Construction of one 2-door pit latrine block with one door for persons with disability to completion | 500,000.00 | New |
|  |  |  | - |  | 1,700,000.00 |  |
| Primary School Projects |  |  |  |  |  |  |
| 4-010-047-2630204-104-2021/22-001 | Gar qarsa Primary school | 1,500,000.00 | 700,000.00 | Completion of renovation of 2 classrooms; plastering, painting, replacement of roof, fixing of new doors and windows with sh. 700,000) @Sh 300,000; construction of one. 2-dooor pit latrines for teachers with one door for persons with disability to completion @ Sh. 500,000 | 800,000.00 | On-going |
| 4-010-047-2630204-104-2021/22-002 | Kubi Bagasa Primary school | 800,000.00 | - | Renovation of 2 classrooms; plastering, painting, re-roofing, replacement of doors and windows | 800,000.00 | New |
| 4-010-047-2630204-104-2021/22-003 | Dirib Gombo Primiry school | 1,000,000.00 | - | Electricity connection from the main grid to staff quarters 200metres @ sh. 300,000, construction of school fence and gate 300metres- metallic posts, barbed wire, chain link to completion Kshs.700,000 | 1,000,000.00 | New |
| 4-010-047-2630204-104-2021/22-004 | Goro Rukesa Primary School | 380,000.00 | - | Electrification of 5 rooms (4 classrooms and office) | 380,000.00 | New |
| 4-010-047-2630204-104-2021/22-005 | Mwangaza Primary School | 2,100,000.00 | - | Construction of one 2-door teachers quarters block to completion (Kshs.1,600,000) and Construction of one 2-door teachers pit latrine block with one door for persons with disability to completion (sh. 500,000) | 2,100,000.00 | New |
| 4-010-047-2630204-104-2021/22-006 | St. Peters Primary School | 1,000,000.00 | - | Construction of 3-roomed kitchen block to completion | 1,000,000.00 | New |
| 4-010-047-2630204-104-2021/22-007 | Gachacha Primary School | 1,200,000.00 | - | Construction of school fence and gate 600 metres with metallic posts, barbed wire, chain link to completion | 1,200,000.00 | New |
| 4-010-047-2630204-104-2021/22-008 | Hekima Primary School | 1,000,000.00 | - | Renovation of 4-roomed Administration block ; plastering, painting re-roofing, re-flooring, replacement of doors and windows to completion | 1,000,000.00 | New |
| 4-010-047-2630204-104-2021/22-009 | Al-hidaya Primary School | 1,000,000.00 | - | Construction of two 2-door pit latrine blocks with one door for persons with disability to completion. | 1,000,000.00 | New |
| 4-010-047-2630204-104-2021/22-010 | Comboni Primary School | 700,000.00 | - | Construction of school fence and gate 300 metres with metallic posts, barbed wire and chain link to completion | 700,000.00 | New |
| 4-010-047-2630204-104-2021/22-011 | St. John Primary School | 700,000.00 | - | Renovation of 2 classrooms ; plastering, painting, re-roofing, replacement of doors and windows to completion | 700,000.00 | New |
| 4-010-047-2630204-104-2021/22-012 | St. Theresa Primary School | 800,000.00 | - | Renovation of Girls dormitory for 64 pupils; plastering, painting, re-roofing, replacement of doors and windows to completion | 800,000.00 | New |
| 4-010-047-2630204-104-2021/22-013 | SKM Primary School | 1,440,000.00 | - | Construction of one classroom to completion @ Kshs.1,300,000 and purchase of 20 metal-frame pupil's desks @ Kshs.140,000 | 1,440,000.00 | New |
| 4-010-047-2630204-104-2021/22-014 | Kiwanja Ndege Primary School | 350,000.00 | - | Purchase of 50 metal-frame pupil's desks @ Kshs.350,000 | 350,000.00 | New |
| 4-010-047-2630204-104-2021/22-015 | Ilpus Primary School | 380,000.00 | - | Purchase of 10 double-drawer teachers' tables @ Kshs. 200,000 and 15 teachers chairs @ Kshs.120,000, two cup-boards @60,000 | 380,000.00 | New |
| 4-010-047-2630204-104-2021/22-016 | Karare Primary School | 1,000,000.00 | - | Construction of 2no. 2-door pit latrine blocks with one door for persons with disability to completion | 1,000,000.00 | New |
| 4-010-047-2630204-104-2021/22-017 | Songa Primary School | 1,540,000.00 | - | Construction of one classroom to completion @ Kshs.1,400,000 and purchase of 20 metal-frame pupil's desks @ Kshs.140,000 | 1,540,000.00 | New |
| 4-010-047-2630204-104-2021/22-018 | Parkishon Primary School | 1,700,000.00 | - | Construction of 3-roomed kitchen cum dinning hall block to completion@ Kshs.1,300,000; wiring and electricity connection from main grid to staff house 200metres @ Ksh.400,000 | 1,700,000.00 | New |
| 4-010-047-2630204-104-2021/22-019 | Kituruni Primary School | 600,000.00 | - | Renovation of 2 staff houses; plastering, painting, re-roofing, replacement of doors and windows. | 600,000.00 | New |
| Sub-total |  |  |  |  | 18,490,000.00 |  |
| Secondary School projects |  |  |  |  |  |  |
| 4-010-047-2630205-104-2021/22-001 | St. Peters Mixed Secondary School | 9,240,000.00 | 1,000,000.00 | Electricity connection from main grid to classroom block (200m- @sh. 220,000), completion of school fence (started in Fy 2019/20 of 1,000metres- barded wire, iron posts, chain link, gate, watchman cabin) Ksh. 2,700,00), construction of two classrooms & staircase on first floor of a 3-storey block to completion (sh.4,500,000), and purchase of 50 students' lockers and chairs (sh. 400,000), purchase of water pump @ sh. 50,000; Purchase of 1no. 10,000 litres plastic water tank @ KShs. 120,000, installation of science laboratory shelves @sh. 250,000 | 8,240,000.00 | Ongoing |
| 4-010-047-2630205-104-2021/22-002 | Songa Mixed Secondary School | 3,800,000.00 | - | Construction of one classrooms to completion @kshs.1,500,000, purchase of 50 students' lockers and chairs @kshs.400,000, Purchase of two 10,000 litres plastic water tank @ KShs. 240,000, construction of two tank bases @ Kshs.80,000, installation of fascia boards and gutters @ Kshs. 80,000; Construction of 2-room staff quarters block to completion @kShs.1,400,000; Construction of one 2-door pit latrine block with one door for persons with disability to completion @kshs. 500,000 | 4,200,000.00 | New |
| 4-010-047-2630205-104-2021/22-003 | Saku High School | 8,180,000.00 | 5,000,000.00 | Completion of construction of Dormitory with the capacity of 80 students -installation of doors, windows, plastering and painting @kshs.1,000,000; purchase of 40 double decker beds @kshs.480,000; construction of one Classroom to completion @kshs. 1,300,000 and purchase of 50 lockers and chairs @ kshs.400,000. | 3,180,000.00 | On-going |
| 4-010-047-2630205-104-2021/22-004 | Gadamoji High School | 8,000,000.00 | - | Construction of Administration block (Principal office, secretary, Deputy, 3 Head of Departments, and staffroom) -slab, walling, roofing (ground floor of a 3-storey building) | 4,500,000.00 | New |
| 4-010-047-2630205-104-2021/22-005 | Goro Rukesa Secondary school | 7,880,000.00 | 5,000,000.00 | Completion of construction of Dormitory with the capacity of 80 students -installation of doors, windows, plastering and painting @kshs.1,000,000; purchase of 40 double decker beds @kshs.480,000; construction of 6-door abolition block with two doors for persons with disability to completion @kshs.1,400,000. | 2,880,000.00 | New |
| 4-010-047-2630205-104-2021/22-006 | Dakabaricha Secondary school | 4,000,000.00 | 1,300,000.00 | Completion of construction of one classrooms on 1st floor storey building ; roof slab, doors, windows, tiles, staircase and painting @kshs.700,000; construction of one classroom on 2nd floor @kshs.2,000,000 to completion | 2,700,000.00 | On-going |
| 4-010-047-2630205-104-2021/22-007 | Dibayu High School | 5,800,000.00 | - | Construction of two classrooms (ground floor of a 3-storey block) @kshs.5,000,000 and purchase of 100 students' lockers and chairs @ kshs.800,000 to completion | 5,800,000.00 | New |
| 4-010-047-2630205-104-2021/22-008 | Sasura Girls Secondary school | 1,900,000.00 | - | Construction of one classrooms @kshs.1,500,000; purchase of 50 lockers and chairs @kshs. 400,000 to completion | 1,900,000.00 | New |
| Sub-total |  | 49,560,000.00 | 12,300,000.00 |  | 33,400,000.00 |  |
| Security projects |  |  |  |  |  |  |
| 4-010-047-2630205-104-2021/22-001 | County Criminal Investigation Office (CCIO) | 4,800,000.00 | 1,800,000.00 | Completion of construction of 5-roomed office block to completion (started in Fy 2020/21 Sh. 1,800,000 - founation slab)- walling, doors, windows, roofing, tiles, and electrification | 3,000,000.00 | On-going |
| 4-010-047-2630205-104-2021/22-002 | Dakabaricha Chiefs' Office | 815,000.00 | - | Construction of one block with double door pit latrine with one door for persons with disability to completion @sh. 500,000; Purchase of Office furniture- 3 office and boardroom tables (Sh.100,000), 3 executive chairs (sh.90,000) & 20 Office and boardroom chairs (sh.125,000) | 815,000.00 | New |
| 4-010-047-2630205-104-2021/22-003 | Hula Hula Chiefs' Office | 815,000.00 | - | Construction of one block with double door pit latrine with one door for persons with disability to completion @sh. 500,000; Purchase of Office furniture -3 office and boardroom tables (Sh.100,000), 3no. executive chairs (sh.90,000) & 20no. Office and boardroom chairs (sh.125,000) | 815,000.00 | New |
| 4-010-047-2630205-104-2021/22-004 | Qilta Chiefs' Office | 815,000.00 | - | Construction of one block with double door pit latrine with one door for persons with disability to completion @sh. 500,000; Purchase of Office furniture -3 office and boardroom tables (Sh.100,000), 3no. Executive chairs (sh.90,000) & 20no. Office and boardroom chairs (sh.125,000) | 815,000.00 | New |
| 4-010-047-2630205-104-2021/22-005 | Dirib Gombo Chiefs' Office | 2,500,000.00 | - | Construction of a Chief’s office block;-2 rooms and 30 people conference room to completion | 2,500,000.00 | New |
| 4-010-047-2630205-104-2021/22-006 | Officer Commanding Station (OCS) residence | 1,600,000.00 | - | Refurbishment of 3 bed-roomed residential OCS house;- plastering, painting, re-roofing, re-flooring, replacement of doors and windows panes. | 1,600,000.00 | New |
| 4-010-047-2630205-104-2021/22-007 | Diba mala to Haro girisa Security road | 5,000,000.00 | - | Opening and grading of new road-4km road | 2,600,000.00 | New |
| 4-010-047-2630205-104-2021/22-008 | Lkume-Neserai security road | 4,000,000.00 | - | Opening and grading of new road-4km road | 2,300,000.00 | New |
| Sub-total |  | 20,345,000.00 | 1,800,000.00 |  | 14,445,000.00 |  |
| Others |  |  |  |  |  |  |
| 4-010-047-3110202-108-2021/22-001 | NG-CDF Office | 15,000,000.00 | - | Construction of 100,000 cubic meter masonry tank @ kshs. 3,000,000; Laying cabros on office compound and 50meter road @ kshs.3,000,000; PWD ramp to 1st floor @ kshs. 3,000,000 ; water pump @ kshs. 50,000; Purchase of office furniture, equipment and fitting for the new 12 roomed NG-CDFC and Constituency Offices @kshs. 4,306,000 (see attached schedule). | 13,356,000.00 | New |
| Sub-total |  | 15,000,000.00 | - |  | 13,356,000.00 |  |
| 4-010-047-3110701-108-2021/22-001 | NG-CDF Motor Vehicle | 6,630,000.00 | 6,460,000.00 | Top-up on purchase of Toyota Land Cruiser,HZJ79R-TJMRS,4*4,(steel super structure/fibre glass with canvas) JAPAN. | 170,000.00 | On-going |
| Sub-total |  | 6,630,000.00 | 6,460,000.00 |  | 170,000.00 |  |
| GRANT TOTAL |  | 160,642,879.00 | 20,560,000.00 |  | 137,088,879.00 |  |

Signature: ..   Date:…07/10/2021…

Name:…Japhet N. Ngui      Position: …Fund Account Manager…….