IGEMBE SOUTH CONSTITUENCY

MINUTES OF THE NG-CDFC MEETING HELD ON 9TH NOVEMBER, 2018 AT 10.30 AM

- PRESENT.

- Hon. John Paul Mwirigi……………...Member of National Assembly

- Pauline Mwangi ……………………..FAM

- Lucy Nkoroi Mwirabua…………......Chairperson

- Isaac Mugambi Ciiri…………………Secretary

- Pius Kaimenyi ……………………….Member

- Tabitha Mukethi ………………….…Member

- Fridah Mwikali Celina ……………...Member

- Solomon Mufundi……………….. ...Member

- Jeniffer Nkirote …………………….Member

- AGENDA

- Preliminaries: 		Prayers

Introductory Remarks

- Projects Proposal for 2018/2019 financial year.

- Resubmission of Funds

- Reallocation of Funds

- A.O.B.

- MIN 1/NG-CDF/09/11/18: PRELIMINARIES

The meeting started with a word of prayers by Mr. Henry Kobia at 10.30am.

The Chairperson then welcomed the members and thanked them for availing themselves for the meeting. She then welcomed the Member of National Assembly, Hon. John Paul Mwirigi to give his introductory remarks.

The M.P thanked the members for the support and asked them to continue in the same spirit. He also thanked the members for availing themselves and the great support they were showing in the development issues in the constituency.

MIN2/NG-CDFC/IGC/09/11/18: PROPOSAL FOR 2018/2019: FINANCIAL YEAR

The FAM informed the members that the Ng-Cdf Act requires that on-going projects should be given the first priority in the projects proposal. She noted with concern that there were many ongoing projects especially in the last regime and if given priority funding, these projects will go a long way in helping the common mwananchi.

Before deliberating on the projects proposals for financial year 2018-2019, the Fund Account Manager gave the committee guidance on how those proposals should appear in terms of sectors as they are from the National Government Constituency development Fund Board.

She also presented percentages that should guide each budget especially for statutory allocations like administration, monitoring and evaluation, sports, environmental activities, emergency and bursary.

She informed members that the total allocation for this financial year is Kshs. 109,040,875.52 and the following are the statutory deductions;

- Bursary 35%							Kshs.  27,726,568.27

- Administration 6%						Kshs.  6,542,452.50

- Monitoring and Evaluation/Capacity Building 3%		Kshs.  3,271,226.30

- Sports 	2%							Kshs.  2,180,817.50

- Environment 	2%						Kshs.  2,180,817.50

- Emergency 	5%						Kshs.  5,738,993.45

- Total								Kshs. 47,640,875.52

- Balance 							Kshs. 61,400,000.00

The NG-CDFC chairperson tabled all the projects one by one as derived from the list of priority projects from various institutions. All members were of the opinion that the list comply with what emanated from the wards meetings in the last financial year and unanimously endorsed the projects to be forwarded to the NG-CDF Board for funding as follows:-

| Project Name | Project Number | Project activity | Amount Allocated (Kshs) | Current Status |
| --- | --- | --- | --- | --- |
| Administration/Recurrent |  |  |  |  |
| Employees Salaries | 4-012-051-2110000-100-2018/2019-001 | Payment of staff salaries and gratuity | 1,740,000.00 | On-going |
| Staff gratuity | 4-012-051-2110000-100-2018/2019-002 | Payment of staff Gratuity | 539,400.00 | On-going |
| Goods and Services | 4-012-051-2210000-100-2018/2019-003 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, etc. | 1,687,452.50 | On-going |
| NSSF | 4-012-051-2120101-100-2018/2019-004 | Payment of NSSF Deductions | 24,000.00 | On-going |
| NHIF | 4-012-051-2120201-100-2018/2019-005 | Payment of NHIF Deductions | 51,600.00 | On-going |
| Committee Expenses | 4-012-051-2210802-100-2018/2019-006 | Payment of Committee sitting allowances, transport, conferences | 2,500,000.00 | On-going |
| Emergency | 4-012-051-2640200-101-2018/2019-001 | To cater for any unforeseen occurrences in the constituency during the financial year | 5,738,993.45 | New |
| Sports | 4-012-051-2640509-112-2018/2019-001 | Carry out Constituency Sports tournament and the winning teams/schools to be awarded with trophies, balls, and games kits, support sports & culture events | 2,180,817.50 | New |
| Environment |  |  |  |  |
| Igembe Boys Secondary School | 4-012-051-2640510-110-2018/2019-001 | Purchase & planting of tree seedling, flowers (Kshs. 100,000)and landscaping of the school compound(Kshs. 490,412.50) | 590,412.50 | New |
| Kianda Primary School | 4-012-051-2640510-110-2018/2019-002 | Purchase & planting of tree seedling, flowers (Kshs. 100,000)and landscaping of the school compound(Kshs. 490,412.50) | 590,405.00 | New |
| Athimba primary school | 4-012-051-2640510-110-2018/2019-003 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Kilalai primary school | 4-012-051-2640510-110-2018/2019-004 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Athi Special primary school | 4-012-051-2640510-110-2018/2019-005 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Antubochiu primary school | 4-012-051-2640510-110-2018/2019-006 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Athiru Gaiti primary school | 4-012-051-2640510-110-2018/2019-007 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Itumbi primary school | 4-012-051-2640510-110-2018/2019-008 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Itumi primary school | 4-012-051-2640510-110-2018/2019-009 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Riaki primary school | 4-012-051-2640510-110-2018/2019-010 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Ankurani primary school | 4-012-051-2640510-110-2018/2019-011 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Giika primary school | 4-012-051-2640510-110-2018/2019-012 | Purchase & planting of tree seedlings in the school | 100,000.00 | New |
| Monitoring and Evaluation/Capacity Building |  |  |  |  |
| Goods and Services | 4-012-051-2210000-111-2018/2019-001 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, e.t.c | 571,226.30 | On-going |
| Committee Expenses | 4-012-051-2210802-111-2018/2019-002 | Payment of Committee sitting allowances, transport, conferences | 1,200,000.00 | On-going |
| NG-CDFC/PMC Capacity Building | 4-012-051-2210700-111-2018/2019-003 | Undertake Training of the PMCs/NG-CDFCs on NG-CDF Related issues | 1,500,000.00 | On-going |
| Bursary Fund |  |  |  |  |
| Bursary Secondary Schools | 4-012-051-2640101-103-2018/2019-001 | Payment of bursary to needy student | 5,364,306.27 | New |
| Bursary Tertiary Schools | 4-012-051-2640101-103-2018/2019-002 | Payment of bursary to needy student(20,362,262) & the boda boda riders training in the Constituency(2,000,000) | 22,362,262.00 | New |
| Primary Education Projects |  |  |  |  |
| Munyariki pry school | 4-012-051-2630204-104-2018/2019-001 | Completion of 2 classrooms( Fixing doors, windows, flooring, plastering & painting) | 600,000.00 | Ongoing |
| Athi special school | 4-012-051-2630204-104-2018/2019-002 | Completion of administration block(plastering, flooring, painting, electrical works, ceiling and drainage system) | 1,400,000.00 | Ongoing |
| Ura River Primary School | 4-012-051-2630204-104-2018/2019-003 | Completion of administration block ( flooring, painting, electrical works, ceiling and drainage system) | 1,500,000.00 | Ongoing |
| Kiguru pry school | 4-012-051-2630204-104-2018/2019-004 | Completion of 1 classroom ( Fixing doors, windows, flooring, plastering & painting) | 200,000.00 | Ongoing |
| Rhenya pry school | 4-012-051-2630204-104-2018/2019-005 | Completion of administration block(walling, roofing, fixing doors & windows, plastering, flooring, painting, electrical works, ceiling and drainage system) | 3,300,000.00 | Ongoing |
| Kisimani pry school | 4-012-051-2630204-104-2018/2019-006 | Construction of a class to completion (1,000,000) & purchase of 40 desks(200,000) | 1,200,000.00 | New |
| Kithanga pry school | 4-012-051-2630204-104-2018/2019-007 | Construction of a class to completion (1,000,000) & purchase of 40 desks(200,000) | 1,200,000.00 | New |
| Nkinja pry school | 4-012-051-2630204-104-2018/2019-008 | Construction of a class to completion (1,000,000) & purchase of 40 desks(200,000) | 1,200,000.00 | New |
| Iria Ruui pry school | 4-012-051-2630204-104-2018/2019-009 | Construction of a class to completion (1,000,000) & purchase of 40 desks(200,000) | 1,200,000.00 | New |
| Kamburu pry school | 4-012-051-2630204-104-2018/2019-010 | Renovation of 3 classes(Floors, plaster, & painting) | 500,000.00 | New |
| Karembwine pry school | 4-012-051-2630204-104-2018/2019-011 | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting) | 1,800,000.00 | New |
| Tiira pry school | 4-012-051-2630204-104-2018/2019-012 | Construction of 8 door pit latrines to completion | 500,000.00 | New |
| Kinyanka Primary School | 4-012-051-2630204-104-2018/2019-013 | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting) | 900,000.00 | New |
| Ntherone pry school | 4-012-051-2630204-104-2018/2019-014 | Construction of a class to completion | 1,000,000.00 | New |
| Riigi Primary School | 4-012-051-2630204-104-2018/2019-015 | Renovation of 2 classes(Floors, plaster, fixing doors & windows, painting) | 500,000.00 | New |
| Athimba pry school | 4-012-051-2630204-104-2018/2019-016 | Construction of 10 door pit latrines to completion | 500,000.00 | New |
| Nkaria Primary School | 4-012-051-2630204-104-2018/2019-016 | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting) | 500,000.00 | New |
| Tiira Primary School | 4-012-051-2630204-104-2018/2019-017 | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting-Kshs. 800,000 & renovation of Administration block-window panes, plaster, floors and paints & purchase of furniture-Kshs. 800,000) | 1,600,000.00 | New |
| Kianda Primary School | 4-012-051-2630204-104-2018/2019-020 | Renovation of 8 classes(Floors, plaster, fixing doors & windows, painting | 1,500,000.00 | New |
| Ura River Primary School | 4-012-051-2630204-104-2018/2019-021 | Fencing of the school compound with barbed wire and wooden posts-3 acres | 1,000,000.00 | New |
| Karumaru Primary School | 4-012-051-2630204-104-2018/2019-024 | Fencing of the school compound with barbed wire and wooden posts-3 acres | 1,000,000.00 | New |
| Maua Primary School | 4-012-051-2630204-104-2018/2019-026 | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting | 1,200,000.00 | New |
| Secondary Schools |  |  |  |  |
| Kithetu Kirimene Day Sec School | 4-012-051-2630205-104-2018/2019-001 | Completion of a dining hall( Walling, roofing, fixing doors & windows, plastering, flooring, ceiling & drainage system) | 2,000,000.00 | On-going |
| Kilalai Day Sec School | 4-012-051-2630205-104-2018/2019-002 | Completion of a dining hall-basement and first floor ( Walling, roofing, fixing doors & windows, plastering, flooring, ceiling & drainage system) | 10,000,000.00 | On-going |
| Akui Day Sec School | 4-012-051-2630205-104-2018/2019-003 | Completion of the lab(flooring, plastering, ceiling, painting, electrical works & drainage system) | 1,200,000.00 | On-going |
| Ugoti Day Sec School | 4-012-051-2630205-104-2018/2019-004 | Completion of the lab( electrical works, storage water tanks(1500Ltrs-20,000) & drainage system) | 1,000,000.00 | On-going |
| Mboone Day Sec School | 4-012-051-2630205-104-2017/2018-005 | Completion of the lab( electrical works, storage water tanks(1500Ltrs-20,000) & drainage system) | 1,500,000.00 | On-going |
| Kindani Day Sec School | 4-012-051-2630205-104-2018/2019-006 | Completion of administration block(fixing doors , windows, plastering, flooring, painting, electrical works, ceiling ) | 1,000,000.00 | On-going |
| Auki Day Sec School | 4-012-051-2630205-104-2018/2019-008 | Completion of a library(walling ,roofing, fixing doors & windows, plastering ,flooring & painting) | 3,500,000.00 | On-going |
| Riaki day sec school | 4-012-051-2630205-104-2018/2019-009 | Completion of the lab(roofing, fixing doors & windows, flooring, plastering, ceiling, painting, electrical works & drainage system) | 2,500,000.00 | On-going |
| Itumi day sec school | 4-012-051-2630205-104-2018/2019-010 | Completion of the lab(roofing, fixing doors & windows, flooring, plastering, ceiling, painting, electrical works & drainage system) | 2,500,000.00 | On-going |
| Tiira Day Sec School | 4-012-051-2630205-104-2018/2019-011 | Completion of the lab(roofing, fixing doors & windows, flooring, plastering, ceiling, painting, electrical works & drainage system) | 2,500,000.00 | On-going |
| Maua Day Sec School | 4-012-051-2630205-104-2018/2019-012 | Construction of a laboratory to completion (walling, roofing, fixing doors & windows, flooring, plastering, ceiling, painting, electrical works & drainage system) | 4,000,000.00 | New |
| Igembe Boys Sec School | 4-012-051-2630205-104-2018/2019-012 | Construction of Dormitory (Slab, walling, roofing) | 3,300,000.00 | New |
| Security Projects |  |  |  |  |
| Kiguru chief’s camp | 4-012-051-2640507-113-2018/2019-001 | Construction of 2 door Pit latrines to completion | 200,000.00 | New |
| Mboone Ass. Chiefs office | 4-012-051-2640507-113-2018/2019-002 | Construction of 2 door Pit latrines to completion | 200,000.00 | New |
| Giika Chiefs office | 4-012-051-2640507-113-2017/2018-003 | Completion of a chiefs office( roofing ,fixing doors & windows, flooring, plastering & painting)(800,000) & construction of 2 door Pit latrines to completion(200,000) | 1,000,000.00 | On-going |
| Tertiary Institutions |  |  |  |  |
| Igembe South Disability Centre | 4-030-051-2640511-108-2018/2019-001 | completion of the disability centre( flooring, painting, electrical works & drainage system) | 700,000.00 | On-going |
| Total |  |  | 109,040,875.52 |  |

MIN3/NG-CDFC/IGC/09/11/18: RESUBMISSION OF FUNDS

It was brought to the members’ attention that some projects for financial year 2016/2017 had not been approved due to some issues as follows;

| Igembe South | 81,896,551.72 | 4,094,827.59 | 27/09/2016 | Construction of the St John Ankamia Bridge at a cost of Ksh1,500,000.00 Conditional approval-NG-CDFC to submit a letter from KeRRA confirming that the Roads are National Government Roads and that they are not in KeRRA’s annual work programme. The estimated cost for the road works should also be specified | Issue not Cleared |
| --- | --- | --- | --- | --- | --- |
|  |  | 36,853,449.00 | 23/11/2016 | Construction of Kiolu Bridge at a cost of Ksh4,000,000.00- Conditional approval-NG-CDFC to submit a letter from KeRRA confirming that the Roads are National Government Roads and that they are not in KeRRA’s annual work programme. The estimated cost for the road works should also be specified | Issue not Cleared |
|  |  |  |  | Construction of Akuungu Bridge at a cost of Ksh3,000,000.00 Conditional approval-NG-CDFC to submit a letter from KeRRA confirming that the Roads are National Government Roads and that they are not in KeRRA’s annual work programme. The estimated cost for the road works should also be specified | Issue not Cleared |
|  |  |  |  | Construction of Mutunge Bridge at a cost of Ksh5,000,000.00 Conditional approval-NG-CDFC to submit a letter from KeRRA confirming that the Roads are National Government Roads and that they are not in KeRRA’s annual work programme. The estimated cost for the road works should also be specified | Issue not Cleared |
|  |  |  |  | Construction of Nkiene Amangi Ciiri Kianda Bridge at a cost of Ksh3,000,000.00- Conditional approval-NG-CDFC to submit a letter from KeRRA confirming that the Roads are National Government Roads and that they are not in KeRRA’s annual work programme. The estimated cost for the road works should also be specified | Issue not Cleared |
|  |  |  |  | REA Matching facility - Matching facility with REA( Installation of community transformers) - 1,600,000 - NG-CDFC to provide beneficiaries and a letter from REA showing the partnership | Issue not Cleared |
|  |  |  |  | Environment - Carry out Constituency environment activities, planting of trees, soil conservation, gabions installation - 1,637,931 - NG-CDFC to give the beneficiaries of the project | Issue not Cleared |
|  |  |  |  | Kiamiringa AP Camp, Kshs.200,000 – Construction of pit latrines/bathrooms Conditional approval-NG-CDFC to breakdown cost for each activity and the related cost | Issue not Cleared |

- Roads and Bridges Kshs. 16,500,000

After a lengthy deliberation, the members realized that the funds allocated for the bridges are not even enough to complete the works since there is a lot of backfilling to be done after the bridges are completed. The members noted that accessibility to those bridges is also not there. There are no roads leading to the bridges. It was noted that even if the bridges were completed, the members of the public will not be able to use those bridges.

Due to the above reasons, the members resolved to resubmit other projects in place of the roads and bridges amount totaling to Kshs. 16,500,000.

The following projects were proposed for resubmission by the members;

| Project Name | Project activity | Amount Allocated (Kshs) | Current Status |
| --- | --- | --- | --- |
| Primary Education Projects |  |  |  |
| Kilalai primary school | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Kithetu primary school | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Kathima Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Amungenti Primary School | Construction of 5 door pit latrines | 200,000.00 | New |
| Athimba primary school | Construction of 10 door pit latrines to completion | 500,000.00 | New |
| Amunju Primary School | Construction of 5 door pit latrines to completion (200,000) & Construction of a classroom to completion(1m) | 1,200,000.00 | New |
| Kianda Primary School | Construction of 5 door pit latrines to completion (200,000) & Construction of a classroom to completion(1m) | 1,200,000.00 | New |
| Ikingo primary school | Completion of a classroom(Fixing doors & windows, plaster, floors & painting) | 200,000.00 | New |
| Riaki Primary School | Renovation of 2 classes(Floors, plaster, fixing doors & windows, painting | 300,000.00 | New |
| Tiira Primary School | Purchase of 40 desks | 200,000.00 | New |
| Amwamba primary school | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Muthiru Primary School | Renovation of 2 classes(Floors, plaster, fixing doors & windows, painting)(300,000) & construction of 5 door pit latrines to completion(200,000) | 500,000.00 | New |
| Giika Primary School | Renovation of 2 classes(Floors, plaster, fixing doors & windows, painting) | 300,000.00 | New |
| Itumbi primary school | Fencing of the school compound with barbed wire and wooden posts(2 acres) | 200,000.00 | New |
| Nkaria Primary School | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting)300,000 & construction of 5 door pit latrines to completion(200,000) | 500,000.00 | New |
| Lakathi Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Karembwine Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Murumune Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Kithanga Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Thubai Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Karurune Primary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Kathambi primary school | Leveling of School ground (Kshs.100,000), Wiring of 2 classes(Kshs. 100,000), Construction of 5 door pit latrines to completion (Kshs. 200,000) & Fencing of school compound with barbed wire and wooden posts-2 acres(Kshs. 200,000) | 600,000.00 | New |
| Tiira Primary School | Fencing of the school compound with barbed wire and wooden posts-3 acres | 1,000,000.00 | New |
| Kianda Primary School | Fencing of the school compound with barbed wire and wooden posts-3 acres | 1,000,000.00 | New |
| Karurune primary school | Renovation of 8 classes(Floors, plaster, fixing doors & windows, painting) | 1,500,000.00 | New |
| Karumaru primary school | Construction of pit 8 door latrines Kshs. 700,000 & renovation of Administration block -floors, plaster, window panes and painting-Kshs. 800,000) | 1,500,000.00 | New |
| Igembe Boys Secondary School | Renovation of a dining hall(Floors, plaster, fixing window panes and painting | 1,000,000.00 | New |
| Kambene Primary School | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting | 500,000.00 | New |
| Secondary Education Schools |  |  |  |
| Ugoti Day Secondary school | Renovation of 4 classes(Floors, plaster, fixing doors & windows, painting) | 1,000,000.00 | New |
| Igembe Boys sec school | Construction of 10 door pit latrines to completion | 500,000.00 | New |
| Kirindine day sec school | Construction of 8 door pit latrines to completion | 400,000.00 | New |
| Karumaru Day Secondary School | Construction of 5 door pit latrines to completion | 200,000.00 | New |
| Total |  | 16,500,000.00 |  |

- REA Matching Facility Kshs. 1,600,000

The members were informed that the REA project had issues in that the member of National Assembly was still following up on the documentation from REA showing partnership, beneficiaries and the cost estimates. The issue will be followed up by the FAM once the letter from REA is received.

- Environment Kshs. 1,637,931

The members were informed that the environment project was also pending due to failure by the Ng-Cdfc to give the list of beneficiaries. The members proposed the following schools to be allocated the funds for purchase and planting of tree seedlings;

| S/No. | Name of the Institution | Amount(Kshs) |
| --- | --- | --- |
| 1 | Kiegoi Primary School | 51,836 |
| 2 | Antubochiu Primary School | 51,836 |
| 3 | Gitura Primary School | 51,836 |
| 4 | Kilalai Primary School | 51,836 |
| 5 | Nceme Primary School | 51,836 |
| 6 | Ikingo Primary School | 51,836 |
| 7 | Luluma Primary School | 51,836 |
| 8 | Thubai Primary School | 51,836 |
| 9 | Kinyanka Primary School | 51,836 |
| 10 | Mpurine Primary School | 51,836 |
| 11 | Kathima Primary School | 51,836 |
| 12 | Ankurani Primary School | 51,836 |
| 13 | Antuambui Primary School | 51,836 |
| 14 | Nkiene Primary School | 51,836 |
| 15 | Abuuri Primary School | 51,836 |
| 16 | Murua Primary School | 51,836 |
| 17 | Tiira Primary School | 51,836 |
| 18 | Riigi Primary School | 51,836 |
| 19 | Giika Primary School | 51,836 |
| 20 | Itumi Primary School | 51,836 |
| 21 | Kithanga Primary School | 51,836 |
| 22 | Kithetu Primary School | 51,836 |
| 23 | Athimba Primary School | 51,836 |
| 24 | Athi Primary School | 51,836 |
| 25 | Kambene Primary School | 51,836 |
| 26 | Athiru Gaiti Primary School | 51,836 |
| 27 | Ntherone Primary School | 51,836 |
| 28 | Maua Primary School | 51,836 |
| 29 | Karurune Primary School | 51,836 |
| 30 | Kamburu Primary School | 51,836 |
| 31 | Karumaru Primary School | 51,851 |

- Kiamiringa AP Camp Kshs. 200,000

The NG-CDFC is required to breakdown cost for each activity and the related cost. The members proposed the following;

- Construction of the Bathroom 	Kshs. 100,000

- Construction of a 2 door Pit latrine 	Kshs. 100,000

MIN4/NG-CDFC/IGC/09/11/18: REALLOCATION OF FUNDS

- Murumune Borehole Kshs. 4,000,000 Fin. Year. 2014/2015

It was also brought to the members’ attention that a Project Management Committee for Murumune Borehole was still holding funds for drilling and equipping of the borehole. The FAM informed the members that the funds were not enough to drill and equip the borehole as per the water engineer’s cost estimate.

It was estimated that the borehole is to cost Kshs. 5,800,000 for it to be drilled and equipped. After a lengthy discussion and various consultations with the community members, the members decided to reallocate the funds to various learning institutions in Athiru Gaiti Ward where that borehole was supposed to be drilled. The following projects were proposed for funding with the borehole funds;

| Project Name | Project activity | Amount Allocated (Kshs) | Current Status |
| --- | --- | --- | --- |
| Primary Education Schools |  |  |  |
| Akui primary school | Construction of a classroom to completion | 1,000,000.00 | New |
| Murumune primary school | Construction of a classroom to completion | 1,000,000.00 | New |
| Kilili Primary School | Construction of a classroom to completion | 1,000,000.00 | New |
| Kiguma Ciiri primary school | Construction of a classroom to completion | 1,000,000.00 | New |
| Total |  | 4,000,000.00 |  |

- Nceme Day Secondary School Kshs. 650,000 Fin. Year. 2017/2018

The members were also informed that Nceme day secondary school which had been allocated Kshs. 650,000 for construction of a class to completion last year was not registered by the ministry of education and so the school could not be funded until the registration is complete. The members unanimously agreed to re allocate the funds for the day school to the primary school for renovation of three classes.

| Project Name | Project activity | Amount Allocated (Kshs) | Current Status |
| --- | --- | --- | --- |
| Nceme Primary School | Renovation of 3 classes(Floors, plaster, fixing doors & windows, painting) | 650,000 | New |

MIN4/NG-CDFC/IGC/09/11/18:A.O.B:

There being no other business the meeting ended at 4.50 p.m. with a word of prayer by Tabitha Mukethi.

Chairperson: Lucy Nkoroi Mwirabua	SIGN_______________DATE:9th November 2018

Secretary: Isaac Mugambi Ciiri		SIGN_____________   DATE: 9th November 2018