|  |  |
| --- | --- |
| CDF logo 4 MsWord  **NG-CDF** | **National Government Constituencies Development Fund**  **…………………………Igembe north Consitituency**  **P.O Box …71-60601………….**  **……………Laare……………………** |

OUR REF: IGN/NGCDF IGEMBE NORTH/2019-2020-21 NOVEMBER 11, 2019

Proposal conditionally approved subject to the committee submitting minutes capturing ongoing projects some this year others next year

THE CHIEF EXECUTIVE OFFICER

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND BAOARD

P. O BOX 46682-00100

NAIROBI.

DEAR SIR,

**RE: IGEMBE NORTH PROJECT PROPOSAL F/Y 2019-2020**

Kindly find the attached Igembe North Ng-cdfcminutes,Ward Reports and codelist concerning the above subject.

Yours Faithfully,

Yusuf Dika.

FUND ACCOUNT MANAGER.

**IGEMBE NORTH CONSTITUENCY.**

IGEMBE NORTH CONSTITUENCY

**MINUTES OF THE NG-CDFC MEETING HELD ON 11TH NOVEMBER 2019 AT NG-CDF BOARDROOM.**

# MEMBERS PRESENT.

1. Mr. Yusuf Dika FAM
2. Mr. MisheckKoome Chairman
3. Ms. AgnessNkatha Secretary
4. Mr. Mwithalii Charles Member
5. Mr. Moses Ntonjira Member
6. Mr. GichungeKiecha Member
7. Mr. Langat Cheramgoi Member
8. Ms. Emily Musa Member
9. Mr. Stephen Gitirime Member
10. Ms. Gladys Ncororo Member

# AGENDA

1. Prayers
2. Reading and confirmation of previous minutes
3. Project Proposal f/y 2019-2020
4. Re-allocation of Emergency Project f/y 2018-2019
5. Payment of Expenses
6. Adjournment

# MIN 1/CDFC/IGN/01/11/19: PRAYERS

The meeting was started with a word of prayer by Emily Musa

**MIN 1/CDFC/IGN/02/11/19: READING AND CONFIRMATION OF PREVIOUS MINUTES**

The secretary read the previous minutes and they were confirmed by Mr. Stephen Gitirime and seconded by Gladys Ncororo.

**MIN 1/CDFC/IGN/03/10/19: PROJECT PROPOSAL F/Y 2019-2020**

Members carried out ward meetings in all the 5 wards of Igembe North Ng-cdf from 28th October 2019 to 1st November 2019 where public presented their views concerning the project that were required to be funded in their area.(attached find the Ward Report)

Members carefully analyzed the report and considered the following project to be funded by Ng-cdf Board:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | CODE | PROJECT ACTIVITY | AMOUNT | CURRENT STATUS |
| ADMINISTRATION |  |  |  |  |
| EMPLOYEES SALARIES | 4-012-053-2110000-100-2019/20-001 | payment of staff salaries and gratuity | 3,931,834.02 | ON-GOING |
| N.H.I.F | 4-012-053-2120201-100-2019/20-003 | Payment of NHIF Deductions | 74,400.00 | ON-GOING |
| N.S.S.F | 4-012-053-2120101-100-2019/20-004 | Payment of NSSF Deductions | 177,120.00 | ON-GOING |
| GOODS & SERVICES | 4-012-053-2210000-100-2019/20-005 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea,Motor Vehicle and Motor Cycle Insurance | 2,510,709.43 | ON-GOING |
| COMMITTEE ALLOWANCES | 4-012-053-2210802-100-2019/20-006 | Payment of Committee sitting allowances | 1,548,000.00 | ON-GOING |
| SUB-TOTAL |  |  | 8,242,063.45 |  |
| MONITORING AND EVALUATION |  |  |  |  |
| COMMITTEE ALLOWANCES | 4-012-053-2210802-111-2019/20-001 | Payment of Committee sitting allowances | 1,600,000.00 | ON-GOING |
| GOODS AND SERVICES | 4-012-053-2210000-111-2019/20-002 | Purchase of fuel, printing, stationery, Airtime, travel and subsistence | 1,021,031.72 | ON-GOING |
| CAPACITY BUILDING | 4-012-053-2210700-111-2019/20-003 | Undertake Training of the PMCs/NG-CDFCs on NG-CDF Related issues | 1,500,000.00 | ON-GOING |
| SUB-TOTAL |  |  | 4,121,031.72 |  |
| EMERGENCY |  |  |  |  |
| EMERGENCY | 4-012-053-2640200-101-2019/20-001 | To cater for any unforeseen occurrences in the constituency during the financial year | 7,198,241.38 | ON-GOING |
| SUB-TOTAL |  |  | 7,198,241.38 |  |
| SPORT |  |  |  |  |
| SPORT | 4-012-053-2640508-112-2019/20-001 | Carry out constituency sport tournament and the winning teams to be awarded with trophies | 2,747,354.48 | ON-GOING |
| SUB-TOTAL |  |  | 2,747,354.48 |  |
| BURSARY |  |  |  |  |
| BURSARY SECONDARY SCHOOLS | 4-012-053-2640101-103-2019/20-001 | payment of bursary to needy students | 12,872,379.00 | ON-GOING |
| BURSARY TERTIARY INSTITUTIONS | 4-012-053-2640102-103-2019/20-002 | payment of bursary to needy students | 14,200,000.00 | ON-GOING |
| SUB-TOTAL |  |  | 27,072,379.00 |  |
| KAELO TECHNICAL TRAINING INSTITUTE |  |  |  |  |
| KAELO TECHNICAL TRAINING INSTITUTE | 4-012-053-2630206-108-2019/20-001 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| NKAMATHI SPECIAL SCHOOL | 4-012-053-2630204-104-2018/19-017 | Construction Of Dinning Hall: Phase 2 (Walling above ringbeam,roof works, doors and windows and Plasters)Total cost/Specify=kshs2,400,0000  capacity=60 students /is it to completion-not to completion/ who did before-how much=cdfigembe north with kshs 1,000,000 | 1,000,000.00 | NEW |
| SUB-TOTAL |  |  | 1,700,000.00 |  |
| SECONDARY SCHOOLS |  |  |  |  |
| KATHANGA SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-001 | Construction Of 10 Doors Pit Latrines Block to completion | 1,000,000.00 | NEW |
| NGUKWINE SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-002 | Construction Of Laboratory: Phase 2 (Walling above ringbeam,roof works, doors and windows, Plasters & Ceiling)  Specify capacity=45 students/total cost=Kshs 3,700,000/cost for phase 1=Kshs 1,000,000  Is it to completion?=Not to completion. The remaining balance kshs 500,000 to be funded in the f/y 2020-2021 | 1,200,000.00 | ON-GOING |
| AMBARU SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-003 | Construction of Multipurpose Hall: Phase 2(Walling above ringbeams,roofworks,doors and windows).the remaining balance to be allocated in 2020/21 and 2021/22 F/Y.  Specify capacity=450 students  Is it to completion?= No  Specify capacity/total cost=Khs 6,800,000  cost for phase 1=kshs 1,000,000. | 1,500,000.00 | ON-GOING |
| NKANDA DAY SEC SCHOOL | 4-012-053-2630205-104-2019/20-004 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MWERONGUNDU SEC SCHOOL | 4-012-053-2630205-104-2019/20-005 | Construction Of Laboratory: Phase 2(Roof works,Doors,Windows,mechanical works & Electrical Works)  Specify capacity=45 students  Is it to completion?=NO  Specify capacity/total cost=Kshs 3,700,000  cost for phase 1=1,500,000  is it to completion=NO | 1,500,000.00 | ON-GOING |
| ST. MARTIN KABAITUIRI SEC SCHOOL | 4-012-053-2630205-104-2019/20-006 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| K.K BAITHAI SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-007 | Construction Of Administration Block-Principal's office, deputy principal's office, staffroom and a store:Roof works,fixing of Doors and Windows & Plastering  Specify capacity=40 staffs  Is it to completion?=NO  Specify capacity/total cost=Kshs 4,800,000  cost for phase 1=Kshs 2,000,000 | 1,300,000.00 | ON-GOING |
| LINJOKA SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-008 | Construction Of Laboratory: Phase2: (Mechanical and Electriclawork,Concretebenches,Flooring,Verandah,glazing  Specify capacity=45 Students  Is it to completion?=NO  Specify capacity/total cost=Khs 3,700,000  cost for phase 1=Kshs 790,000 | 1,000,000.00 | ON-GOING |
| KIANI MIXED DAY SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-009 | Construction of 2No. Classroom to completion | 1,800,000.00 | NEW |
| KIANI MIXED DAY SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-010 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| A/KIONGO SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-011 | Construction Of Dormitory: Phase 1(Foundation,Floorslab,Wallinguptoringbeam)  Specify capacity=100 sTUDENTS  Is it to completion?=NO  Specify capacity/total cost/cost for phase 1=IT’S A NEW PROJECT | 1,000,000.00 | NEW |
| NAIRURU MIXED DAY SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-012 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MIRIKI SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-013 | Construction Of Laboratory: Phase 1 (Foundation,Floor slab & walling)  Specify capacity= 45 students  Is it to completion?=NO. IT’S A NEW PROJECT | 1,500,000.00 | NEW |
| KATHATENE SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-014 | Completion Of 5 No. Door pit latrine & 4 Urinals;walling, roofing, fixinf of doors and painting to full completion | 600,000.00 | ON-GOING |
| MCK KAMBOO SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-015 | Construction Of Laboratory: Phase 2(Roof works,Doors,Windows,Electrical, Mechanical works & Plaster)  Specify when project was started=IT STARTED 2018-2019 WITH KSHS 1,000,000 ALLOCATION | 1,500,000.00 | ON-GOING |
| MBURANJIRU SECONDARY | 4-012-053-2630205-104-2019/20-016 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| LUKUNUNU DAY SEC SCHOOL | 4-012-053-2630205-104-2019/20-017 | Construction Of Laboratory: Phase 1 (Foundation,Floor slab & walling)  Specify capacity=45 STUDENTS  /total cost=Kshs 3,700,000 | 1,500,000.00 | NEW |
| NAIRURU SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-018 | Completion of 2No. Classroom(Ceiling,Plastering,glazing& Paint works) | 200,000.00 | ON-GOING |
| ANTUAMBUI SEC SCHOOL | 4-012-053-2630205-104-2019/20-024 | Completion Of Dormitory (Ceiling,Plastering,glazing& Paint works) to completion.  When was project started? F/Y 2018-2019  Specify capacity=100 STUDENTS  How much total cost= Kshs 2,577,525 TO COMPLETION | 936,654.00 | ON-GOING |
| KARICHU SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-019 | Completion of 1No. Classroom-(Elecricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| KATHATENE SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-020 | Completion of 1No. Classroom (Elecricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NDOLELI SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-021 | Completion of 1No. Classroom (Elecricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| ANJALU SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-022 | Completion of 1No. Classroom(Elecricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| KITHETU SECONDARY SCHOOL | 4-012-053-2630205-104-2019/20-023 | Completion of 1No. Classroom(Elecricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| SUB-TOTAL |  |  | 21,236,654.00 |  |
|  |  |  |  |  |
| PRIMARY SCHOOLS |  |  |  |  |
| MBIRIATA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-001 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| NAC NTONYIRI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-002 | Construction Of 2No. Classrooms To Completion | 1,800,000.00 | NEW |
| AITHU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-003 | Construction Of 10 Doors Pit Latrines Block to completion | 1,000,000.00 | NEW |
| BARENTA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-004 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| KAMBOO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-005 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| KAMBOO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-006 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| NGUKWINE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-007 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| TIIRI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-008 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| NKAMATHI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-009 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| AMBARU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-010 | Renovation Of 6No. Classrooms(Floors,Doors,Windows And Painting) to completion.  Is it to completion?=YES | 1,500,000.00 | NEW |
| MCK ITHATA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-011 | Construction Of Administration Block Office -Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store:Walling upto ringbeam…the remaining balance to be allocated in the next F/Y.  When was project started?The project was for construction of 1 classroom F/Y 2018-2019 BUT RE-ALLOCTED TO HEAD TEACHERS OFFICE.  Specify capacity=40 Staffs  /total cost=Kshs 4,300,000  how much was phase 1=Kshs 800,000 | 800,000.00 | NEW |
| NGITANA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-012 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MCK NTHANGARINE PRIMARY | 4-012-053-2630204-104-2019/20-013 | Purchase Of Land 1.5 Acres | 1,500,000.00 | NEW |
| LEETA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-014 | Construction Of 2No. Classrooms To Completion | 1,800,000.00 | NEW |
| KATHANGA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-015 | Construction Of Administration Block-Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: Phase 2(Roof works,Doors,Windows and Plaster)  Specify capacity?=40 Staffs  total cost=Kshs 4,300,000  Phase 1 given kshs 1,500,000  is it to completion/if not revise=NOT TO COMPLETION | 1,000,000.00 | ON-GOING |
| MURWETI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-016 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| NAC KAUMONE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-017 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| ST. JOHN THE BAPTIST NDUMURU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-018 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MWERONGUNDU PRY SCHOOL | 4-012-053-2630204-104-2019/20-019 | Construction Of Administration Block-Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: Phase 2(Roof works,Doors,Windows and Plaster & ceiling)  Specify capacity=40 STAFFS  When was project started? f/Y 2017-2018/  Specify capacity?total cost=Kshs 4,300,000  is it to completion/if not revise=NOT TO COMPLETION. THE REMAINING BALANCE TO BE FUNDED IN THE NEXT FINANCIAL YEAR | 1,500,000.00 | ON-GOING |
| KANGENYONE PRY SCHOOL | 4-012-053-2630204-104-2019/20-020 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| K.K KIULA PRY SCHOOL | 4-012-053-2630204-104-2019/20-021 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| MCK KAORONENE PRY SCHOOL | 4-012-053-2630204-104-2019/20-022 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| LUBUA PRY SCHOOL | 4-012-053-2630204-104-2019/20-023 | Construction Of Administration Block-Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: Phase 1(Foundation,floor slabs & walling)  Specify capacity=40 STAFFS  When was project started?=IT’S A NEW PROJECT  Specify capacity?total cost=Kshs 4,300,000  /is it to completion= NOT TO COMPLETION. THE REMAINING BALANCE TO BE FUNDED IN THE NEXT FINANCIAL YEAR | 1,500,000.00 | NEW |
| NAC INONO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-024 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| AIPCA ST. MATHEW MUROMUTUA | 4-012-053-2630204-104-2019/20-025 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MUROMUTUA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-026 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MCK NAATHU JUNIOR PRIMARY | 4-012-053-2630204-104-2019/20-027 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| NAC NKANDONE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-028 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MUTUATI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-029 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| NAATHU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-030 | Construction Of Administration Block -Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: Foundation,Floor,walling upto Roof works When was project started?=IT’S A NEW PROJECT  Specify capacity/total cost=Kshs 4,300,000  /how much has been allocated/revise if not to complete=NO ALLOCATION BEFORE. | 2,000,000.00 | NEW |
| KARIATI AIPCA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-031 | Construction Of 3No. Classrooms To Completion | 2,700,000.00 | NEW |
| KANTHALI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-032 | Construction Of 6 Doors Pit Latrines Block to completion | 700,000.00 | NEW |
| NAIKURIU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-033 | Renovation Of 2 Classrooms (Flooring,ringbeam and walling above,re-roofing,doors,windows and finishes)-TO COMPLETION  Is it to completion?YES | 900,000.00 | NEW |
| THIRUA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-034 | Purchase Of Staff Furniture(20 Teachers lockers(Kshs200,000),20 Chairs(Kshs 100,000)Provide breakdown of cost for each item=PROVIDED  /justify the need of TV=no need for TV. | 300,000.00 | NEW |
| KAMBIA SDA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-035 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MARIRI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-036 | Construction Of 10 Doors Pit Latrines Block to completion | 1,000,000.00 | NEW |
| LINJOKA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-037 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MURUNGENE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-038 | Construction Of 10 Doors Pit Latrines Block to completion | 1,000,000.00 | NEW |
| MURUNGENE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-039 | Renovation Of 1 Classroom (Flooring,ringbeam and walling above,re-roofing,doors,windows and finishes) to completion  Is it to completion? YES | 400,000.00 | NEW |
| KIRINDARA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-040 | Construction Of 6 Door Pit Latrines Block And 1No. Urinal to completion | 800,000.00 | NEW |
| MCK ST. MARTIN PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-041 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MUURUNE AIPCA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-042 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| NDOLELI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-043 | Construction Of 6 Door Pit Latrines Block And 1No. Urinal to completion | 800,000.00 | NEW |
| THEERA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-044 | Construction Of Administration Block -Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: Roof works, fixing of Doors and windows & plastering Specify capacity=40 STAFFS  /total cost=KSHS 4,300,000  /is it to completion=NOT TO COMPLETION  /if not revise= THE REMAINING BALANCE TO BE FUNDED IN THE NEXT FINANCIAL YEAR | 1,000,000.00 | ON-GOING |
| KATHATENE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-045 | Construction Of 2No. Classrooms To Completion | 1,800,000.00 | NEW |
| NAIRURU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-046 | Construction Of 4 Pit Latrines Block to completion | 500,000.00 | NEW |
| KARICHU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-047 | Construction Of A Modern Gate including security guard office and branding of the gate according to school specifications to completion Justify allocation of Kshs.500,000 for a gate= THE SUB-COUNTY WORKS OFFICER ESTIMATED THAT THE AMOUNT CAN FINISH THE CONSTRUCTION OF GATE. | 500,000.00 | NEW |
| KIROMWATHI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-048 | Construction Of Administration Block-Head Teacher's office, Deputy Head Teacher's Office, staffroom, Library and a store: (Foundation,Floor upto walling level)  Capacity?=40 STAFFS  Is it to completion/ if not revise=IT’S A NEW PROJECT. IT WILL ALSO BE FUNDED NEXT FINANCIAL YEAR. | 1,500,000.00 | NEW |
| ANJALU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-049 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| LUCIUTI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-050 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| KAMUWE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-051 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| MWANGATHIA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-052 | Construction Of 1No. Classroom To Completion | 900,000.00 | NEW |
| KIOLO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-053 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MERIA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-054 | Completion of 2No. Classroom (Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| KACHIURU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-055 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NGINYO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-056 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NGITANA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-057 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MURARA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-058 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NKAMATHI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-059 | Completion of 1No. Classroom (Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| AITHU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-060 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| MBIRIATA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-061 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| LEETA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-062 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| NAC KAUMONE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-063 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MURUNGENE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-064 | Completion of 2No. Classroom(Elecricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| KILERA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-065 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works)s | 100,000.00 | ON-GOING |
| LINJOKA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-066 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| K.K ETAMA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-067 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| LUKUNUNU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-068 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| ST. MARTIN PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-069 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| K.K KIULA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-070 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MWANGATHIA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-071 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| KIBUTU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-072 | Completion of 2No. Classroom  specify the activities=(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| KIANI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-073 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| MIRIKI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-074 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| ST. JOHN'S MALAENE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-075 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| KARIATI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-076 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NAC INONO PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-077 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| KAMBIA SDA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-078 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| NAC NKANDONE PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-079 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MCK NAATHU JUNIOUR PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-080 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| THIRUA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-081 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| MUTUATI PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-082 | Completion of 2No. Classroom(Electricalconduit,glazing and paint works) | 200,000.00 | ON-GOING |
| LIUNDU PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-083 | Completion of 1No. Classroom(Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| MWEROMUTUA PRIMARY SCHOOL | 4-012-053-2630204-104-2019/20-084 | Completion of 1No. Classroom (Electricalconduit,glazing and paint works) | 100,000.00 | ON-GOING |
| SUB-TOTAL |  |  | 56,300,000.00 | NEW |
| SECURITY |  |  |  |  |
| MUTUATI ASSISTANT COUNTY COMISSIONERS OFFICE | 4-012-053-2640507-113-2019/20-001 | Construction of 6No. Rooms & Board Room: Phase 1(Foundation,Floorslab,Walling and roofing,Doors and Windows)TOTAL COST=Kshs3,500,000 | 2,000,000.00 | NEW |
| KAMUKUNJI POLICE POST | 4-012-053-2640507-113-2019/20-002 | Construction Of Police Post( 3No. Rooms) to completion | 1,000,000.00 | NEW |
|  |  |  |  |  |
| SUB-TOTAL |  |  | 3,000,000.00 |  |
| OTHER PROJECT |  |  |  |  |
| NG-CDF OFFICE FURNITURE | 4-012-053-3111000-108-2019/20-001 | 4 executive desks (997,600),4executive chair(320,000) and 4 file lockable Cabinets(360,000),8 Windows curtains (160,000) and 16% VAT for the new ng-cdf 4No. Rooms office  Revise cost and use admin=IT’S THE MARKET PRICE .  IT’S A PROJECT ON ITS OWN AND ADMIN CANNOT BE USED | 2,100,000.00 | NEW |
| NG-CDF OFFICE MOTOR CYCLE | 4-012-053-3110701-108-2019/20-001 | Purchase of Yamaha Motor Cycle DT175 175cc Trail (on and off road) Bike,Z-stroke,5-speed,Kick start  Justify allocation of 650k for the motor cycle= As per the price list of Esso motor sales Nanyuki and other company the price of 175cc175cc Trail(on and off road) Bike,Z-stroke,5-speed,Kick start ranges from 603,000 to 650,000  /Cost it to 533,313 as per guideline  specify model= Yamaha Motor Cycle DT175 175cc Trail (on and off road) Bike,Z-stroke,5-speed,Kick start | 650,000.00 | NEW |
| MUTUATI SOCIAL HALL | 4-012-053-2640511-108-2019/20-001 | Construction Of Social Hall: Phase 2 (walling above rimbeam,doors,windows and roofing) | 2,000,000.00 | ON-GOING |
| NJURI NCHEKE EDUCATION SHRINE | 4-012-053-2640511-108-2019/20-002 | Construction NjuriNcheke Education shrine Phase 2: Walling above rimbeam,roofworks,doors and windows | 1,000,000.00 | NEW |
|  |  |  |  |  |
| SUB-TOTAL |  |  | 5,750,000.00 |  |
| GRAND TOTAL |  |  | 137,367,724.03 |  |
|  |  |  |  |  |

**MIN 1/CDFC/IGN/04/11/19: RE-ALLOCATION OF EMERGENCY PROJECT F/Y 2018-2019**

Since there were no emergency in the constituency during financial year 2018-2019, members unanimously agreed to Re-allocate the Emergency fund of Kshs 5,738,993.45 to the following projects:

|  |  |  |  |
| --- | --- | --- | --- |
| **s/n** | **PROJECT NAME** | **ACTIVITIES** | **AMOUNT** |
| 1. | Mpeketoni Police Post | Construction of 4 No. Residential rooms,1 No. Soak Pit & 2No. Door Pit Latrine | 2,847,997.20 |
| 2. | Kinna(Meru) Police Post | Construction of 4 No. Residential rooms,1 No. Soak Pit & 2No. Door Pit Latrine | 2,847,997.20 |
|  | **TOTAL AMOUNT** | | **5,695,994.40** |

N/B: please find the attached Engineers estimate for the above two projects

**MIN 1/CDFC/IGN/05/11/19: PAYMENT OF EXPENSES**

Members approved payment of the following expenses:

* Ng-cdfc allowances of Kshs 364,000 for the meetings held on August(2),September(2),October(2) and 11th November 2019
* Ng-cdfc members facilitation of Kshs 260,000 for carrying out ward meetings to collect project proposals from the public for five days from 28th October 2019 to 1st November 2019
* Trans Makon Limited-kshs 215,254 for supply of fuel to GK B 941U from July to part of November 2019

**MIN 1/CDFC/IGN/06/10/19: ADJOURNMENT**

The meeting ended with a word of prayer led by Mr. GichungeKiecha.

**Chairman\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ SIGN \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ DATE \_\_\_\_\_\_\_\_\_**

**Secretary\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ SIGN \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ DATE \_\_\_\_\_\_\_\_\_\_**



**IGEMBE NORTH**

**IEBC NUMBER 053**

**NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND**

**WARD REPORT**

**2019/2020 FINANCIAL YEAR**

**SUBMITTED**

**NOVEMBER 2019**

1.0Introduction or Background

* 1. **About NGCDF**

This kitty was established under Constituencies Development Fund Act 2003 with the objective of addressing poverty at grassroots level.

Its main objectives are:

* To achieve equitable distribution of development resources hence controlling imbalances in the area.
* Putting up of education, security facilities and other developmental areas.
  1. **About Igembe North**

Igembe north is a constituency within Meru County. It has 5 wards namely: Ntunene ward, Antuambui, A/Kiongo, Naathu ward and Amwathi ward. It borders Igembe central and Igembe South.

Its current member of parliament is Hon. MaokaMaore. It is well known for its production of Miraa and its supply to the rest of the country’s major towns.

**2.0** Projects funding in the previous financial year

The total allocation for the last financial year was Kshs. 109,040,875.52. The following sectors were represented as follows;

* 43 Primary schools were funded mostly to construct classes.
* 18 Secondary schools were funded majority of the funds going to classes and others to laboratory, dormitory, administration block and purchase of land
* 6 Security camps for construction of security centers
* AEO Mutuati office purchase of furniture

**3.0** Sectorial analysis of complete and ongoing projects

Brief about projects funded and disbursement of funds

1. **Number/allocation of completed projects 2018/2019 financial year**

**NTUNENE WARD**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sector** | **Ward** | **Number of completed projects** | **Cost** | **Remarks** |
| Education | Ntunene | 4 | 3,200,000 |  |

**A/KIONGO WARD**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sector** | **Ward** | **Number of completed projects** | **Cost** | **Remarks** |
| Education |  | 13 | 10,400,000 | Priority to On going projects |
| Security |  | 1 | 305,089 | Priority to On going projects |

**NAATHU WARD**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sector** | **Ward** | **Number of completed projects** | **Cost** | **Remarks** |
| Education | **Naathu** | 14 | 12,000,000 | Priority to On going projects |
| Security |  | 0 | 0 | Priority to On going projects |

**ANTUAMBUI WARD**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sector** | **Ward** | **Number of completed projects** | **Cost** | **Remarks** |
| Education | **Antuambui** | 6 | 3,600,000 | Priority to On going projects |

**AMWATHI WARD**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sector** | **Ward** | **Number of completed projects** | **Cost** | **Remarks** |
| Education | **Amwathi** | 21 | 16,800,000 | Priority to On going projects |
| Security |  | 3 | 2,300,000 | Priority to On going projects |

1. **Amount of money used for bursaries, number of beneficiaries and criteria used for 2017/2018 financial year**

|  |  |  |  |
| --- | --- | --- | --- |
| **Ward** | **No. of beneficiaries** | **Amount allocated** | **Remarks (mention criteria** |
| Igembe North | 4,000 | 20,000,000 | Forms were distributed to the ward levels through ward facilitators and CDFC Mashinani. Most needy students were identified and given the first priority. Finally the report was submitted in the office for verification and final list. |

1. **Documentation of the ward reports**

The Ng-cdf committee together with ward chairmen and members of the public organized ward meetings from 28th October 2019 to 1st November 2019 and come up with the various list of projects required to be funded by the Ng-cdfcommitees.

The following was the report from the entire Ward:

1. **Ward Proposals**

**WARD: ANTUAMBUI**

**DATE: 28/10/2019**

**VENUE: LAARE SOCIAL HALL**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Members Present**   1. Mr. MisheckKoome - Chairman 2. Mr. Yusuf Dika - FAM 3. Ms. Agnes Nkatha - Secretary 4. Mr. Stephen Gitirime - Member 5. Mr. Charles Mwithali - Member 6. Mr. Moses Ntonjira - Member 7. Mr. GichungeKiecha - Member 8. Ms. Emily Musa - Member 9. Ms. Gladys Ncororo - Member 10. Mr. Langat Cheramgoi - DCC-Igembe North 11. Mr. Benson Muchui - Clerk of works 12. Area Chief - Gerald Kithia 13. Gerald Mwithali - Ward Chairman-Facilitator Antuambui 14. Members of the public   **2.0.1.3.** The meeting commenced with a word of prayer from Bishop Muthine Jackson and the occasion was grace by the Antuambui Chief. He welcomed the NGCDFC members and other community members in the meeting and introduced the agenda of the day as project proposal prioritization.  **2.0.1.4: D.C .C remarks (Igembe North)**  (i) The DCC-Igembe North thanked the office of the MP for promoting public participation by allowing people to propose the projects they feel should be given priority in the ward. He noted that it is a rare practice in many constituencies hence congratulated the area mp.  **(ii) Area Chief**  He welcomed the public into the meeting and encouraged to be considerate when proposing projects. i.e give the first priority to the most important projects that will benefit the whole location. He promised to work hand in hand with the office of the mp to ensure development within the area.   * + - 1. **FAM comments on the nature of projects in respect to NGCDF Act**   The FAM thanked the community members for turning up in large numbers. He informed the members that Ng-Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects.   * + - 1. **Comments by FAM/Chairman on bursary**   The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students.   * + - 1. **Projects priorities identified in the Ward**  |  |  |  | | --- | --- | --- | |  | **ANTUAMBUI WARD** | | | **S/NO** | **INSTITUTION** | **PROJECT PROPOSAL** | | **1** | **MIUINE PRIMARY SCHOOL** | **CONSTRUCTION OF 20 PIT LATRINES** | | **2** | **MUURUNE AIPCA DAY &BOARDING** | **CONSTRUCTION OF 8 CLASSROOMS AND 9 PITLATRINES** | | **3** | **LUBUA PRIMARY SCHOOL** | **ONE CLASSROOM AND MONEY FOR FACE LIFTING** | | **4** | **KIOLO AIPCA DAY AND BOARDING SCHOOL** | **5CLASSROOMS,ADMINISTRATION BLOCK AND 10PITLATRINES** | | **5** | **KK KIULA PRIMARY SCHOOL** | **10 DOOR PITLARINE AND A UNIRAL** | | **6** | **LAARE MPUS** | **SOCIAL HALL RENOVATION** | | **7** | **MWERONGUNDU SECONDARY SCHOOL** | **8 BLOCK PIT LATRINES** | | **8** | **ANTUAMBUI SECONDARY SCHOOL** | **PURCHASE OF SCHOOL BUS** | | **9** | **C.C.M KK KIULA PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **10** | **MCK KAORONENE PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **11** | **MWERONGUNDU SECONDARY SCHOOL** | **CONSTRUCTION OF A LABORATORY** | | **12** | **NKANDA SECONDARY SCHOOL** | **COMPLETION OF ADMINISTRATION BLOCK** | | **13** | **MEA PRIMARY SCHOOL** | **3CLASSMOOMS AND AN ADMINISTRATION BLOCK** | | **14** | **KK ETAMA PRIMARY SCHOOL** | **1 CLASSROOM AND PITLATRINES** | | **15** | **ANTUAMBUI LOCATION** | **COMPLETION OF CHIEFS OFFICE AND OFFICE FURNITURE** | | **16** | **ANTUAMBUI LOCATION** | **ELECTRIFICATION OF CHIEFS OFFICE** | | **17** | **ANTUAMBUI LOCATION** | **CONSTRUCTION OF TOILETS** | | **18** | **ANTUAMBUI LOCATION** | **FENCING CHIEFS OFFICE** | | **19** | **ANTUAMBUI LOCATION** | **CONSTRUCTION KAELO AP CAMP** | | **20** | **ANTUAMBUI LOCATION** | **RELOCATION OF MEA AP CAMP TO A PUBLIC LAND** | | **21** | **ANTUAMBUI LOCATION** | **CONSTRUCTION OF ASSISTANT CHIEF OFFICE** | | **22** | **LUKUNUNU DAY SECONDARY SCHOOL** | **3CLASSROOMS AND 2CLASSROOMS** | | **23** | **MUINE DAY SCHOOL** | **COMPLETION OF SCIENCE LAB** | | **24** | **MIUINE PRIMARY SCHOOL** | **CONSTRUCTION OF 3CLASSROOMS** | | **25** | **MIUINE PRIMARY SCHOOL** | **15 BOYS TOILETS AND 15 GIRLS TOILET** | | **26** | **MIUNE DAY SECONDARY** | **CONSTRUCTION OF ADMINISTRATION BLOCK** | | **27** | **LUBUA PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **28** | **LUBUA PRIMARY SCHOOL** | **RENOVATION OF SIX CLASSROOMS** | | **29** | **LUBUA PRIMARY SCHOOL** | **CONSTRUCTION OF 10 PITLATRINES** | | **30** | **LUKUNUNU PRIMARY SCHOOL** | **CONSTRUCTION OF 4CLASSROOMS** | | **31** | **KANGENYONE PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **32** | **KIOLO AIPCA DAY AND BOARDING SCHOOL** | **CONSTRUCTION OF 6CLASSROOMS** | | **33** | **KIOLO AIPCA DAY AND BOARDING SCHOOL** | **10 PITLATRINES** | | **34** | **KIOLO AIPCA DAY AND BOARDING SCHOOL** | **A MODERN STAFFROOM** | | **35** | **ST. MARTIN PRIMARY SCHOOL KABAITUIRI** | **PURCHASE OF LAND** | | **36** | **ST. MARTIN PRIMARY SCHOOL KABAITUIRI** | **CONSTRUCTION OF 2CLASSROOMS** | | **37** | **MIUINE SECONDARY SCHOOL** | **SCIENCE LABORATORY** | | **38** | **KK KIULA PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | |  |

**2.1.0.8 Challenges**

1. Turn up was very low
2. Members were un co-operative

**2.1.0.8 Way forward**

It was upon the NGCDFC members to decide which among the proposed project would be prioritized

1. **Ward Proposals**

**WARD: AMWATHI**

**DATE: 29/10/2019**

**VENUE: MUTUATI CATHOLIC CHURCH GROUND**

**Members Present**

1. Mr. MisheckKoome - Chairman
2. Mr. Yusuf Dika - FAM
3. Ms. Agnes Nkatha - Secretary
4. Mr. Stephen Gitirime - Member
5. Mr. Charles Mwithali - Member
6. Mr. Moses Ntonjira - Member
7. Mr. GichungeKiecha - Member
8. Ms. Emily Musa - Member
9. Ms. Gladys Ncororo - Member
10. Mr. Langat Cheramgoi - DCC-Igembe North
11. Mr. Benson Muchui - Clerk of works
12. Area Chief - LeornardRwito
13. Henry Mukaria - Ward Chairman-Facilitator Amwathi
14. Members of the public

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | | **2.0.1.3.** Bishop Paul Kanathi led with the opening prayers and the D.C.C Igembe North; Mr. Langat welcomed all community members into the meeting. He set the climate of the meeting by introducing all NGCDFC members to the people hence introducing the agenda of the day.  **2.0.1.4: D.C .C remarks**  (i) The D.C.C thanked the office of the MP for recognizing the public by involving them in project proposal exercise. He encouraged them to avoid bias in the exercise and ensure equitability in all sub-locations. He pledged to work hand in hand with the NGCDF office towards the development in the constituency.  **(ii) Area Chief**  The Area chief thanked the MP and the NGCDFC and the entire office for involving the public in participation during the allocation of projects. He said that through this it will be easy to identify the most important projects in the area that need funding. He emphasized on equity in bursary allocations.  **FAM comments on the nature of projects in respect to CDF Act**  The FAM thanked the community members for turning up in large numbers. He informed the members that Ng-Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects.   * + - 1. **Comments by Chairman on bursary**   The chairman answered the concern of the chief by noting that the public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the neediest cases in the community. He noted that the committee members who will be appointed will give priority to the orphans, single parents and most needy students.  **Projects priorities identified in the Ward** | | |  |
|  | | **AMWATHI WARD** | |
| **1** | | **KABACHI COMMUNITY** | **CONSTRUCTION OF AP CAMP** |
| **2** | | **MBIRIATA** | **CONSTRUCTION OF POLYTECHNIC** |
| 3 | | KAMWELI PRIMARY SCHOOL | CONSTRUCTION OF 2 CLASSROOMS |
| 4 | | KABACHI M.C.K | CULVERT CONSTRUCTION |
| **5** | | MBIARIATA PRIMARY SCHOOL | ADMINISTRATION |
| **6** | | MBIARIATA PRIMARY SCHOOL | 10 PIT LATRINES |
| **7** | | MBIARIATA PRIMARY SCHOOL | RENOVATION OF 5 CLASSES |
| **8** | | NAC NTONYIRI PRIMARY SCHOOL | CONSTRUCTION OF 4 CLASSROOMS AND 10 TOILETS |
| **9** | | NAC NTONYIRI PRIMARY SCHOOL | PURCHASE OF LAND |
| **10** | | KATHANGA SECONDARY SCHOOL | 10 BOYS TOILET AND URINAL |
| **11** | | NKAMATHI SECONDARY SCHOOL | ADMINISTRATION |
| **12** | | AITHU PRIMARY SCHOOL | CONSTRUCTION OF 6 CLASSROOMS |
| **13** | | BARENTA PRIMARY SCHOOL | 2 CLASSROOMS AND 12 PIT LATRINES |
| **14** | | MURWETIPRIMARY SCHOOL | CONSTRUCTION OF 2 CLASSROOMS |
| **15** | | KAMBOO PRIMARY SCHOOL | 15 GIRLS TOILETS AND 12 BOYS TOILETS |
| **16** | | NGUKWINE PRIMARY SCHOOL | 20 PIT LATRINES |
| **17** | | KAMWELINE PRIMARY SCHOOL | ADMINISTRATION |
| **18** | | NKAMATHI SPECIAL SCHOOL | PURCHASE OF BEDS |
| **19** | | TIIRI PRIMARY SCHOOL | CONSTRUCTION OF 2 CLASSROOMS |
| **20** | | NKAMATHI PRIMARY SCHOOL | 30 TOILETS |
| **21** | | KATHANGA SECONDARY SCHOOL | DORMITORY |
| 22 | | AMBARU MIXED DAY SECONDARY | 2 DORMITORIES |
| 23 | | M.C.K MEERIA BOARDING SCHOOL | 2 CLASSROOMS |
| 24 | | AMBARU PRIMARY SCHOOL | 10 CLASSROOMS |
| 25 | | AMBARU MIXED DAY SECONDARY | MODERN LIBRARY |
| 26 | | MBURANJIRU MIXED DAY SECONDARY | LABORATORY |
| 27 | | NGUKWINE SECONDARY SCHOOL | LABORATORY |
| 28 | | MURARA PRIMARY SCHOOL | RENOVATION OF CLASSROOMS |
| 29 | | KAMWELINE PRIMARY SCHOOL | 24 PIT LATRINES |
| 30 | | AMBARU MIXED DAY SECONDARY | PURCHASE OF LAND |
| 31 | | AMBARU MIXED DAY SECONDARY | DINNING HALL |
| 32 | | LEETA MIXED DAY SECONDARY | ADMINISTRATION |
| 33 | | LEETA MIXED DAY SECONDARY | 3 CLASSROOMS |
| 34 | | LEETA MIXED DAY SECONDARY | PURCHASE OF LAND |
| 35 | | LEETA MIXED DAY SECONDARY | PURCHASE OF A SCHOOL BUS |
| 36 | | M.C.K KAMBOO PRIMARY | LABORATORY |
| 37 | | KACHIURU PRIMARY SCHOOL | 2 CLASSROOMS |
| 38 | | NGUKWINE E.A.P.C | 2CLASSROOMS AND 5 TOILETS |
| 39 | | MURARA PRIMARY SCHOOL | 2 CLASSROOMS AND SCHOOL FENCING |
| 40 | | MURARA PRIMARY SCHOOL | 4 TOILETS |
| 41 | | M.C.K ITHATA PRIMARY SCHOOL | 4 CLASSROOMS AND 4 TOILETS |
| 42 | | TIIRI PRIMARY SCHOOL | PURCHASE OF LAND |
| 43 | | ACC MUTUATI | CONSTRUCTION OF OFFICE |
| 44 | | KABACHI COMMUNITY BASED ACADEMY | CLASSROOMS |
| 45 | | KABACHI COMMUNITY BASED ACADEMY | 2 WATER TANKS |
| 46 | | MURWETIPRIMARY SCHOOL | 8 PIT LATRINES |
| 47 | | KATHANGA SECONDARY SCHOOL | COMPLETION OF ADMINISTRATION BLOCK AND LABORATORY |
| 48 | | AMWATHI 1 | SUB-LOCATION OFFICE |
| 49 | | M.CK KAMBOO MIXED DAY SEC | LABORATORY |
| 50 | | KAUMONE BOARDING PRIMARY | CONSTRUCTION OF 2 CLASSROOMS |
| 51 | | MBURANJIRU MIXED DAY SECONDARY | 1 CLASSROOM AND 12 TOILETS |
| 52 | | NGITANA PRIMARY SCHOOL | RENOVATION OF 8CLASSROOMS AND 20 TOILETS |
| 53 | | KIOLO PRIMARY | 1 CLASSROOM,12 PITLATRINES AND RENOVATION OF 4CLASSROOMS |
| 54 | | NKAMATHI SECONDARY SCHOOL | ADMINISTRATION |
| 56 | | M.CK NTHANGARINE PRIMARY SCHOOL | 2 CLASSROOMS |
| 57 | | AMWATHI 11 | CHIEFS OFFICE |
| 58 | | LEETA PRIMARY SCHOOL | 4CLASSROOMS |
| 59 | | LEETA PRIMARY SCHOOL | ADMINISTRATION |
| 60 | | LEETA PRIMARY SCHOOL | RENOVATION OF 10 CLASSROOMS |
| 61 | | NGUKWINE PRIMARY SCHOOL | CONSTRUCTION OF 1CLASSROOM AND RENOVATION OF 5CLASSES |
| 62 | | KATHANGA PRIMARY | ADMINISTRATION |
| 63 | | NKAMATHI SPECIAL SCHOOL | CONSTRUCTION NAD COMPLETION OF KITCHEN/DINNING HALL |
| 64 | | KAMBOO PRIMARY SCHOOL | 2 CLASSROOMS |

2.1.0.8 **Challenges**

1. Members failed to keep time due to rain which shortened the meeting hence giving them limited time to propose.
2. Members gave the time limit that was unreasonable for completion of some projects which would take a longer time in completion.
3. All community members were biased with their proposal since they preferred their villages hence difficulty in balancing of projects in entire ward.

**2.1.0.8 Way forward**

It was upon the NGCDFC members to decide which among the proposed project would be prioritized

1. **Ward meetings**

**WARD: NTUNENE**

**DATE: 30/10/2019**

**VENUE: MURUNGENE PRY SCHOOL**

**Members Present**

1. Mr. MisheckKoome - Chairman
2. Mr. Yusuf Dika - FAM
3. Ms. Agnes Nkatha - Secretary
4. Mr. Stephen Gitirime - Member
5. Mr. Charles Mwithali - Member
6. Mr. Moses Ntonjira - Member
7. Mr. GichungeKiecha - Member
8. Ms. Emily Musa - Member
9. Ms. Gladys Ncororo - Member
10. Mr. Langat Cheramgoi - DCC-Igembe North
11. Mr. Benson Muchui - Clerk of works
12. Area Chief - Joseph Mutulili
13. Philip N’tumuati - Ward Chairman-Facilitator Ntunene
14. Members of the public

2.0.1.3. The occasion was grace by the Ntunene location Chief . Opening prayers were led by Pastor FranklineKaruti. The chief welcomed the NGCDFC members and other community members in the meeting and introduced the agenda of the day.

**2.0.1.4: D.C.C remarks**

(i) The D.C.C noted that the major projects were prioritized and thanked the office of the MP for the developments observed in the area within a period of three years. He requested the ng-cdf office to complete all the ongoing projects before the closure of the financial year 2019/2020.

**(ii) Area Chief**

He thanked the office for involving public towards the proposal awarding. This would help them prioritize the most important and sensitive areas.

(iii) **MP**

The Member of Parliament thanked the public for availing themselves for the meeting and encouraged them to participate fully in proposing projects within the community. He opened the floor for the members to fully participate.

* + - 1. **FAM comments on the nature of projects in respect to NGCDF Act**

The FAM thanked the community members for turning up in large numbers. He informed the members that Ng-Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects.

* + - 1. **Comments by FAM/Chairman on bursary**

The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project priorities identified at the Ntunene Ward**   |  |  |  | | --- | --- | --- | |  | **NTUNENE WARD** | | | **1** | **KIRINDARA PRIMARY SCHOOL** | **CONSTRUCTION OF ADMINISTRATION BLOCK** | | **2** | **SPIKER DRIVING SCHOOL** | **FACILITATION OF DRIVING** | | **3** | **KILERA PRIMARY SCHOOL** | **COMPLETION OF BOREHOLE** | | **4** | **LAARE MUSLIM COMMUNITY** | **EDUCATIONAL CENTRE** | | **5** | **NTUNENE SUB-LOCATION** | **ASSISTANT CHIEFS OFFICE** | | **6** | **NTUNENE GIRLS SECONDARY** | **COMPLETION OF TEACHERS BLOCK** | | **7** | **SUBCOUNTY AP OFFICE** | **PURCHASE OF OFFICE FURNITURES** | | **8** | **SUBCOUNTY EDUCATION OFFICE** | **COMPLETION OF SUBCOUNTY EDUCATION OFFICE** | | **9** | **MARIRI PRIMARY SCHOOL** | **MODERN SANITATION BLOCK** | | **10** | **LINJOKA DAY SECONDARY SCHOOL** | **LABORATORY COMPLETION** | | **11** | **LINJOKA DAY SECONDARY SCHOOL** | **ADMINISTRATION BLOCK** | | **12** | **LINJOKA DAY SECONDARY SCHOOL** | **MODERN GATE** | | **13** | **KILERA PRIMARY SCHOOL** | **ADMINISTRATION BLOCK** | | **14** | **IGEMBE NORTH SUBCOUNTY(D.C.C)** | **CONSTRUCTION OF RELIEF FOOD STORAGE** | | **15** | **NTUNENE GIRLS SECONDARY** | **CONSTRUCTION OF A SEPTIC TANK** | | **16** | **NTUNENE GIRLS SECONDARY** | **PITLATRINES AND BATHROOMS** | | **17** | **KILERA PRIMARY SCHOOL** | **CONSTRUCTION OF 8 PIT LATRINES** | | **18** | **SUB-COUNTY AP OFFICE** | **PURCHASE OF OFFICE FURNITURES** | | **19** | **LINJOKA PRIMARY SCHOOL** | **2CLASSROOMS AND ADMINISTRATION BLOCK** | | **20** | **GOSPEL RESTORATION CHAPEL** | **PURCHASE OF 10,0000LITRES WATER TANK** | | **21** | **NTUNENE GIRLS SECONDARY** | **ADMINISTRATION BLOCK** | | **22** | **LINJOKA DAY SECONDARY SCHOOL** | **LABORATORY COMPLETION** | | **23** | **LINJOKA DAY SECONDARY SCHOOL** | **ADMINISTRATION BLOCK** | | **24** | **LINJOKA DAY SECONDARY SCHOOL** | **A MODERN STAFFROOM** | | **25** | **MURUNGENE PRIMARY** | **CONSTRUCTION OF 2CLASSROOMS** | | **26** | **MURUNGENE PRIMARY** | **32 PITLATRINES** | | **27** | **DEPUTY COUNTY COMMISSIONERS OFFICE** | **OFFICE RENOVATION** | | **28** | **KIRINDARA PRIMARY SCHOOL** | **2CLASSROOMS AND 6PITLATRINES** | | **29** | **KIRINDARA MIXED DAY SECONDARY** | **ADMINISTRATION BLOCK** | | **30** | **MARIRI PRIMARY SCHOOL** | **CONSTRUCTION OF 1 CLASSROOM** | | **31** | **MARIRI PRIMARY SCHOOL** | **SCHOOL RENOVATION** | | **32** | **MARIRI SECONDARY SCHOOL** | **CONSTRUCTION OF 3CLASSROOMS** | | **33** | **MARIRI SECONDARY SCHOOL** | **ADMINISTRATION BLOCK** | | **34** | **MUURUNE A.I.P.C.A** | **CONSTRUCTION OF CLASSROOMS** | | **35** | **KIRINDARA PRIMARY SCHOOL** | **2CLASSROOMS AND 6PITLATRINES** | | **36** | **NTUNENE GIRLS SECONDARY** | **STAFF HOUSES(4 UNITS)** | | **37** | **NTUNENE GIRLS SECONDARY** | **FENCING AROUND DORMITORIES** | | **38** | **MCK ST MATHEW ACADEMY MARIRI** | **2 CLASSROOMS** | | **39** | **MCK ST MATHEW ACADEMY MARIRI** | **ADMINISTRATION BLOCK** | | **40** | **MURUNE A.I.P.C.A PRIMARY** | **2 CLASSROOMS** | | **41** | **KIRINDARA LOCATION** | **SUB CHIEFS OFFICE (DIP AREA)** | | **42** | **KAITHU KA MITERO** | **SECURITY CAMP** | | **43** | **NTUNENE LOCATION** | **CHIEFS OFFICES AND FENCING** | | **44** | **KIRINDARA PRIMARY SCHOOL** | **2 CLASSROOMS** | | **45** | **NTUNENE WARD** | **D.O s OFFICE** |   **Way forward**  It was upon the NGCDFC members to decide which among the proposed project would be prioritized.   1. **Ward meetings**   **WARD: A/KIONGO**  **DATE:31/10/2019**  **VENUE: Luciuti social hall**  **Members Present**   1. Mr. MisheckKoome - Chairman 2. Mr. Yusuf Dika - FAM 3. Ms. Agnes Nkatha - Secretary 4. Mr. Stephen Gitirime - Member 5. Mr. Charles Mwithali - Member 6. Mr. Moses Ntonjira - Member 7. Mr. GichungeKiecha - Member 8. Ms. Emily Musa - Member 9. Ms. Gladys Ncororo - Member 10. Mr. Langat Cheramgoi - DCC-Igembe North 11. Mr. Benson Muchui - Clerk of works 12. Area Chief - MichubuMutura 13. Joshua Rushiaka - Ward Chairman-Facilitator A/Kiongo Ward 14. Members of the public   **2.0.1.3** The occasion was graced by the area chief A/Kiongo. Opening prayers were led by Bishop Stephen Gitire. The chief welcomed the NGCDFC members and other community members in the meeting and introduced the agenda of the day.  **2.0.1.4: D.C.C remarks**  (i) The D.C.C noted that the major projects were prioritized and thanked the office of the MP for the developments observed in the area within a period of four years. He requested for the completion of all the ongoing projects.  **(ii) Chief**  He thanked the office for involving public towards the proposal awarding. This would help them prioritize the most important and sensitive areas.  **(iii) MP**  The Member of parliament thanked the public for availing themselves for the meeting and encouraged them to participate fully in proposing projects within the community. He opened the floor for the members to fully participate.   * + - 1. **FAM comments on the nature of projects in respect to NGCDF Act**   The FAM thanked the community members for turning up in large numbers. He informed the members that NGCdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects.   * + - 1. **Comments by FAM/Chairman on bursary**   The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy student  **Project priorities identified at the A/Kiongo Ward**   |  |  |  | | --- | --- | --- | |  | **A/KIONGO WARD** | | | **1** | **LUCIUTI PRIMARY SCHOOL** | **RENOVATION OF 10 CLASSROOMS** | | **2** | **NDOLELI PRIMARY SCHOOL** | **CONSTRUCTION OF 10 PITLATRINES** | | **3** | **NAIRURU PRIMARY SCHOOL** | **CONSTRUCTION OF 10 PITLATRINES** | | **4** | **NDOLELI MIXED DAY SECONDARY** | **EMERGENCY FUNDING** | | **5** | **MIRIKI PRIMARY SCHOOL** | **CONSTRUCTION 15 PIT LATRINES** | | **6** | **KATHATENE PRIMARY SCHOOL** | **CONSTRUCTION ON 3CLASSROOMS** | | **7** | **MIRIKI PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **8** | **KIANI MIXED DAY SECONDARY** | **2CLASSROOMS AND 10 TOILETS** | | **9** | **NDOLELI MIXED DAY SECONDARY** | **3CLASSROOMS AND A LABORATORY** | | **10** | **KARICHU SECONDARY SCHOOL** | **1 CLASSROOM** | | **11** | **KARICHU PRIMARY SCHOOL** | **CONSTRUCTION OF A MODERM GATE** | | **12** | **KARICHU PRIMARY SCHOOL** | **CONSTRUCTION OF PIT LATRINES** | | **13** | **NAIRURU PRIMARY SCHOOL** | **CLASSROOMS** | | **14** | **NAIRURU PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **15** | **A/KIONGO SECONDARY SCHOOL** | **DORMITORY** | | **16** | **NTANKI MIXED DAY SECONDARY** | **CONSTRUCTION OF A SCIENCE LABORATORY** | | **17** | **KIANI SUB-LOCATION** | **CONSTRUCTION OF SUB-CHIEFS OFFICE** | | **18** | **MIRIKI PRIMARY SCHOOL** | **15 PIT LATRINES** | | **19** | **NAC KIBUTU PRIMARY SCHOOL** | **3CLASSROOMS** | | **20** | **NAIRURU MIXED DAY SECONDARY** | **CLASSROOMS** | | **21** | **KARICHU SUB-LOCATION** | **CONSTRUCTION OF ASSISTANT CHIEFS OFFICE** | | **22** | **KIANI MIXED DAY SECONDARY** | **EMERGENCY FUNDING** | | **23** | **C.C.M MARERE PRIMARY** | **3CLASSES AND TOILETS** | | **24** | **MIRIKI SECONDARY SCHOOL** | **LABORATORY** | | **25** | **MIRIKI PRIMARY SCHOOL** | **15 PIT LATRINES** | | **26** | **KARICHU PRIMARY SCHOOL** | **CONSTRUCTION OF 2CLASSROOMS** | | **27** | **NTANKI MIXED DAY SECONDARY** | **CONSTRUCTION OF 2CLASSROOMS** | | **28** | **KIANI PRIMARY SCHOOL** | **1 CLASSROOM** | | **29** | **KIROMWATHI PRIMARY SCHOOL** | **10 PITLATRINES** | | **30** | **NAIRURU PRIMARY SCHOOL** | **10 PITLATRINES** | | **31** | **KIROMWATHI PRIMARY SCHOOL** | **1 CLASSROOM** | | **32** | **NAIRURU MIXED DAY SECONDARY** | **2 CLASSROOMS** | | **33** | **C.C.M NAIRURU PRIMARY** | **2 CLASSROOMS** | | **34** | **NDOLELI SECONDARY SCHOOL** | **3 CLASSROOMS** | | **35** | **NDOLELI PRIMARY SCHOOL** | **10 PITLATRINES** | | **36** | **NAIRURU PRIMARY SCHOOL** | **10 PITLATRINES** | | **37** | **ANJALU MIXED DAY SECONDARY** | **CONSTRUCTION OF 2CLASSROOMS** | | **38** | **ANJALU PRIMARY SCHOOL** | **2 CLASSROOMS** | | **39** | **ANJALU PRIMARY SCHOOL** | **10 PITLATRINES** | | **40** | **LUCIUTI PRIMARY SCHOOL** | **5CLASSROOMS AND 20 VIP TOILETS** | | **41** | **THEERA PRIMARY SCHOOL** | **20 BOYS WASHROOMS AND 26 GIRLS WASHROOMS** | | **42** | **KATHATENE PRIMARY SCHOOL** | **2 CLASSROOMS** | | **43** | **NAC KIBUTU PRIMARY SCHOOL** | **4 CLASSROOMS** | | **44** | **NAC KIBUTU PRIMARY SCHOOL** | **6 TOILETS** | | **45** | **LUCIUTI PRIMARY SCHOOL** | **1 CLASSROOMS** | | **46** | **KATHATENE MIXED DAY SECONDARY** | **2 CLASSROOMS AND 6 PITLATRINES** | | **47** | **KAMUWE PRIMARY SCHOOL** | **4 CLASSROOMS** | | **48** | **MWANGANTHIA PRIMARY** | **2 CLASSROOMS** | | **49** | **MWARIAMA SELF HELP GROUP** | **OFFICE** | | **50** | **M.C.K ST JOHN MALAENE** | **2 CLASSROOMS** | | **51** | **ST ANTONY NGINYO PRIMARY SCHOOL** | **ADMINISTRATION** | | **52** | **ST ANTONY NGINYO PRIMARY SCHOOL** | **SANITATION BLOCK** | | **53** | **ST ANTONY NGINYO PRIMARY SCHOOL** | **SCHOOL GATE** | | **54** | **ST ANTONY NGINYO PRIMARY SCHOOL** | **5 TEACHERS HOUSES(TEMPORARY)** | | **56** | **ST ANTONY NGINYO PRIMARY SCHOOL** | **BOREHOLE** | | **57** | **kathatene day sec** | **Compensation for the extra 6 pit latrine done.** |   **.1.0.8 Challenges**   1. There were a lot of arguments since all members from different corners of the ward were competing to give proposals.   **2.1.0.8 Conclusion/Way forward**  It was upon the NGCDFC members to decide which among the proposed project would be prioritized.  **WARD: NAATHU**  **DATE: 1/11/2019**  **VENUE: MUTUATI PRIMARY SCHOOL.**  **Members Present**   1. Mr. MisheckKoome - Chairman 2. Mr. Yusuf Dika - FAM 3. Ms. Agnes Nkatha - Secretary 4. Mr. Stephen Gitirime - Member 5. Mr. Charles Mwithali - Member 6. Mr. Moses Ntonjira - Member 7. Mr. GichungeKiecha - Member 8. Ms. Emily Musa - Member 9. Ms. Gladys Ncororo - Member 10. Mr. Langat Cheramgoi - DCC-Igembe North 11. Mr. Benson Muchui - Clerk of works 12. Area Chief - John Kithia 13. BariuMungatu - Ward Chairman-Facilitator Naathu 14. Members of the public   **2.0.1.3.** Bishop Imuro led with the opening prayers and the D.C.C Igembe North; Mr. Langat welcomed all community members into the meeting. He set the climate of the meeting by introducing all NGCDFC members to the people hence introducing the agenda of the day.  **2.0.1.4: D.C .C remarks**  (i) The D.C.C thanked the office of the MP for recognizing the public by involving them in project proposal exercise. He encouraged them to avoid bias in the exercise and ensure equitability in all sub-locations. He pledged to work hand in hand with the NGCDF office towards the development in the constituency.  **(ii) Area Chief**  The Area chief thanked the MP and the NGCDFC and the entire office for involving the public in participation during the allocation of projects. He said that through this it will be easy to identify the most important projects in the area that need funding. He emphasized on equity in bursary allocations.  **FAM comments on the nature of projects in respect to CDF Act**  The FAM thanked the community members for turning up in large numbers. He informed the members that Ng-Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects.   * + - 1. **Comments by Chairman on bursary**   The chairman answered the concern of the chief by noting that the public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the neediest cases in the community. He noted that the committee members who will be appointed will give priority to the orphans, single parents and most needy students.  **Project priorities identified at the A/Kiongo Ward**   |  |  |  | | --- | --- | --- | |  | **NAATHU WARD** | | | **1** | **NAIKURIU PRIMARY SCHOOL** | **14 PITLATRINES AND 3 CLASSROOMS** | | **2** | **KIBUCHWA NAC PRIMARY SCHOOL** | **CLASSROOMS, TOILETS AND A PIECE OF LAND** | | **3** | **INONO NAC PRIMARY SCHOOL** | **4CLASSROOMS, 10DOOR PITLATRINES AND A PIECE OF LAND** | | **4** | **MUROMUTUA PRIMARY SCHOOL** | **5 PITLATRINES AND RENOVATION OF 3CLASSROOMS** | | **5** | **NAATHU PRIMARY SCHOOL** | **ADMINISTRATION BLOCK** | | **6** | **KK BAITHAI PRIMARY SCHOOL** | **CONSTRUCTION OF 2 CLASSROOMS** | | **7** | **MCK NAATHU JUNIOR** | **CONSTRUCTION OF 2 CLASSROOMS** | | **8** | **KAMBIA S.D.A PRIMARY** | **4 CLASSROOMS AND TOILETS** | | **9** | **NAC NKANDONE PRIMAY SCHOOL** | **10 TOILETS AND 2CLASSROOMS** | | **10** | **MUTUATI PRIMARY SCHOOL** | **SANITATION (17 TOILETS)** | | **11** | **NKANDONE AP CAMP** | **COMPLETION OF 4ROOMS AND 2PITLATRINES WITH A URINAL** | | **12** | **C.C.M MBAYO PRIMARY SCHOOL** | **CONSTRUCTION OF 20 PIT LATRINES** | | **13** | **C.C.M MBAYO PRIMARY SCHOOL** | **RENOVATION OF 3 CLASSROOMS** | | **14** | **NAATHU HIGH SCHOOL** | **DORMITORY** | | **15** | **E.A.P.C MBAYO DAY & BOARDING** | **PURCHASE OF LAND** | | **16** | **ST SIMON AND JUDE PRIMARY SCHOOL** | **1 CLASSROOM** | | **17** | **KK BAITHAI SECONDARY SCHOOL** | **ADMINISTRATION BLOCK** | | **18** | **MUTUATI PRIMARY ADULTS LITERACY CENTRE** | **3CLASSROOMS AND 2 TOILETS** | | **19** | **KITHETU SECONDARY** | **2 CLASSROOMS** | | **20** | **KITHETU SECONDARY** | **ADMINISTRATION BLOCK** | | **21** | **NAATHU PRIMARY SCHOOL** | **2 CLASSROOMS** | | **22** | **NAIKURIU SECONDARY SCHOOL** | **SCIENCE LABORATORY** | | **23** | **KARIATI A.I.P.C.A PRIMARY** | **CLASSROOMS** | | **24** | **BUULU OPERATION** | **8 HOUSES** | | **25** | **KK BAITHAI PRIMARY SCHOOL** | **ADMINISTRATION BLOCK** | | **26** | **KANTHALI PRIMARY SCHOOL** | **3 CLASSROOMS AND TOILETS** | | **27** | **A.I.P.C.A ST MATHEW MUROMUTUA** | **CONSTRUCTION OF 2 CLASSROOMS** | | **28** | **NAATHU JUNIOR SCHOOL** | **CONSTRUCTION OF 3CLASSROOMS** | | **29** | **NAIKURIU PRIMARY SCHOOL** | **CONSTRUCTION OF 2 CLASSROOMS AND RENOVATION** | | **30** | **NDUMURU/SHAB COMMUNITY** | **PURCHASE OF SOLAR POWER EQUIPMENTS** | | **31** | **KABERIA AGE GROUP** | **SOCIAL HALL** | | **32** | **BUULU OPERATION** | **10 PITLATRINES** | | **33** | **MUTUATI PRIMARY** | **CONSTRUCTION OF 2 CLASSROOMS AND 5 TOILETS** | | **34** | **NAATHU HIGH SCHOOL** | **STORY DORMITORY BLOCK** | | **35** | **MBAYO PRIMARY SCHOOL** | **4 CONSTRUCTIONS** | | **36** | **KAMUURU EAPC** | **SCHOOL PARCEL ACQUISATION** | | **37** | **MBAYO SECONDARY SCHOOL** | **SCIENCE LABORATORY** |  * + - 1. **Challenges**   a) There were a lot of arguments since all members from different corners of the ward were competing to give proposals.  **2.1.0.8 Conclusion/Way forward**  It was upon the NGCDFC members to decide which among the proposed project would be prioritized.  **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **Signed (Chairman) Date**  **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **Signed (Fund Account Manager) Date**  **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **Signed (Sub-County Commissioner) Date** | |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |