**MINUTES OF KITUI WEST NATONAL GOVERNMENT CDFC MEETING HELD ON 15TH OCTOBER, 2019 AT NG-CDF OFFICE BOARDROOM-KABATI**

**MEMBERS PRESENT**

1. **Mr. Wilfred N. Keli Chairman**
2. **Mr. Nicholas N. Kimanzi FAM**
3. **Mr. Shariff D. Mukulu Secretary**
4. **Mr. Peter N. Gichea DCC**
5. **Mr. Boniface Kaleve Member**
6. **Ms. Rosa Muema Member**
7. **Ms. Kathini Mariam Member**
8. **Mr. Francis Ndoi Member**
9. **Ms. Rhodester M. Muthui Member**
10. **Mr. Ferdinard Musili Member**

**AGENDA**

1. Preliminaries.
2. Reading and Confirmation of the Previous Minutes.
3. Conflict of Interest.
4. Project Proposal for the Financial Year 2019/2020
5. A.O.B.

**MIN. KW/153/10/2019: PRELIMINARIES.**

The Chairman called the meeting to order at 12.03 PM. The meeting was opened with a word of prayer by Mr. Ferdinard Musili. The Chairman welcomed all the members to the meeting. The Secretary took the members through the items of agenda which were adopted without amendments.

**MIN.KW/154/10/2019: READING AND CONFIRMATION OF THE PREVIOUS MINUTES.**

The minutes of the previous meeting held on 27th August, 2019 were read by the secretary. They were proposed as true record of the day’s deliberation by Mr. Boniface Kaleve who was seconded by Ms. Rosa Muema.

**MIN.KW/155/10/2019: CONFLICT OF INTEREST.**

None of the NG-CDFC members present had conflict of interest in any of the items of the agenda.

**MIN.KW/156/10/2019: PROJECT PROPOSAL FOR THE FINANCIAL YEAR 2019/2020**

The Fund Account Manager reported that a total of Kshs. 137,367,724.14 was allocated to Kitui West Constituency for the F-Y 2019/2020 projects**.** The FAM took the members through the guidelines issued by the NG-CDF Board vide NG-CDF Board Circular: NG-CDFB/CEO/BOARD/CIRCULARS Vol. II (014) dated 24th September, 2019 regarding the preparation and online submission of Constituency Project Proposals for the 2019/2020 Financial Year. The committee was also informed that the deadline for the submission of the proposals was 31st October, 2019.

All the projects collected from the four wards of the constituency namely, Mutonguni, Matinyani, Kauwi and Kwamutonga/Kithumula during the Ward Public Forums held on 2nd, 3rd, 4th and 5th September, 2019 were tabled for deliberation and prioritization.

After a lengthy deliberation on the Ward Reports, project requests received at the NG-CDF office during the year and taking into account the ongoing projects, the committee resolved to prioritize and allocate the projects for the 2019/2020 financial year as tabulated below: -

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name** | **Project Activity** | **Amount Allocated** | **Current Status** |
| Employee salaries | Payment of NG-CDFC staff salaries and Service gratuity. |  3,399,096.00  | Ongoing |
| NSSF | Payment of NSSF Deductions. |  178,560.00  | Ongoing |
| NHIF | Payment of NHIF Deductions. |  77,400.00  | Ongoing |
| Goods and Services | Payment of Committee Sitting allowances, Transport, fuel, conferences, Stationery, Printing. |  2,587,007.45  | Ongoing |
| Committee Expenses | Payment of committee Sitting allowances, Facilitation, Transport, fuel, conferences & Seminars. |  2,000,000.00  | Ongoing |
| Goods and Services | Purchase of fuel, Printing, stationery, airtime, travel & Subsistence. |  1,321,031.72  | Ongoing |
| Committee Expenses | Payment of committee Allowances, Facilitation, Transport, Conferences and Seminars. |  1,000,000.00  | Ongoing |
| NG-CDFC/PMCs Capacity Building | Training of NG-CDFC, PMCs & NG-CDFC Staff on NG-CDFC Project Management skills and other emerging issues on NG-CDF. |  1,800,000.00  | Ongoing |
| **OTHERS** |   |   |  |
| NG-CDFC Motor Cycle | Purchase of Kitui West NG-CDFC DT 175 Motorcycle (175 cc) |  533,313.00  | New |
| **EMERGENCY** | To cater for any unforeseen occurrence in the constituency during the financial year. |  7,198,241.38  | Ongoing |
| **BURSARY** |   |   |  |
| Bursary to Secondary Schools | Payment of bursary to needy students in Secondary Schools. |  16,000,000.00  | Ongoing |
| Bursary to Tertiary Institutions | Payment of bursary to needy students in Tertiary Institutions. |  14,000,000.00  | Ongoing |
| **PRIMARY SCHOOLS** |  |  |  |
| Emivea Primary School | Renovation of 8 classrooms: - Roofing, plastering, flooring, painting and shuttering of 2 classrooms @ Kshs. 300,000 and construction of a 2-door pit latrine to completion @ Kshs. 200,000. |  500,000.00  | New |
| Kakeani Primary School | Renovation of 9 classrooms: - Roofing, flooring and painting. |  1,000,000.00  | New |
| Kakumuti Primary School | Fencing of 1.90 ha school compound: - Concrete posts, barbed wire and chain-link. |  700,000.00  | New |
| Kangii Primary School | Fencing of 2.17 ha school compound: - Concrete posts, barbed wire and chain-link. |  800,000.00  | New |
| Kangondi Primary School | Renovation of 7 classroom: - Roofing, flooring, plastering and painting.  |  700,000.00  | New |
| Kathivo Primary School | Completion of a 100- pupil capacity dormitory: - Plastering, flooring, shuttering and painting. |  578,365.63  | Ongoing |
| Kaumoni Primary School | Renovation of 8 classrooms: - Rising of walls, roofing, flooring, plastering and painting.  |  500,000.00  | New |
| Kauwi Primary School | Renovation of 5 classrooms: - Rising of walls, roofing, flooring, plastering and painting.  |  700,000.00  | New |
| Kavumbu Primary School  | Fencing of 1.36 ha school compound: - Concrete posts, barbed wire and chain-link. |  500,000.00  | New |
| Kiatine Primary School | Renovation of 8 classrooms: -Fixing shutters @ Kshs. 300,000 and Fencing of 1.90 ha school compound: - Concrete posts, barbed wire and chain-link @ Kshs. 700,000. |  1,000,000.00  | New |
| Kilimu Primary School | Renovation of 3 classrooms: - Roofing, shuttering, flooring and painting. |  500,000.00  | New |
| Kithumula Primary School | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kiukuni Primary School | Fencing of 1.60 ha school compound: - Concrete posts, barbed wire and chain-link. |  600,000.00  | New |
| Kivani Primary School (Matinyani) | Construction of a 3- office Administration Block to completion. |  1,000,000.00  | New |
| Kombu Primary School | Renovation of 4 classrooms: - Roofing, flooring, plastering and shuttering @ Kshs. 500,000 and Construction of a 2-door pit latrine to completion @Kshs. 200,000. |  700,000.00  | New |
| Kwa Kitui Primary School | Completion of 4 classrooms started by the BOM/PTA: - Shuttering, flooring, plastering, painting. |  800,000.00  | New |
| Kwa Mulungu Primary School | Fencing of 1.60 ha school compound: - Concrete posts, barbed wire and chain-link. |  600,000.00  | New |
| Kwa Mumo Primary School | Fencing of 1.90 ha school compound: - Concrete posts, barbed wire and chain-link. |  700,000.00  | New |
| Kwa Ndonga Primary School | Renovation of 6 classrooms: -Roofing and flooring @ Kshs. 440,000 and acquisition of 2 boilers (Big and small size) @ Kshs. 280,000 and 180,000 respectively. |  900,000.00  | New |
| Kyaani Primary School  | Construction of a 3- office Administration Block to completion |  1,000,000.00  | New |
| Maaini Primary School | Construction of 1 classroom to completion @ Kshs. 800,000 and Purchase of Land for school expansion (100x100 feet) @ Kshs. 300,000.  |  1,100,000.00  | New |
| Makolo Primary School | Construction of a 3- room Administration Block to completion @ Kshs. 1,000,000 and Completion of 1 classroom: - Shuttering, plastering, flooring and painting @ Kshs. 200,000. |  1,200,000.00  | New |
| Maseki Primary School | Renovation of 5 Classrooms: - Re-roofing, plastering, flooring and painting. |  700,000.00  | New |
| Maselele Primary School | Fencing of 1.60 ha school compound: - Concrete posts, barbed wire and chain-link. |  600,000.00  | New |
| Mateta Primary School | Construction of 1 classroom to completion. |  850,000.00  | New |
| Mavalo Primary School | Renovation of 6 classrooms: - Roofing, flooring, plastering and painting. |  800,000.00  | New |
| Mbavae Primary School | Fencing of 1.36 ha school compound: - Concrete posts, barbed wire and chain-link. |  500,000.00  | New |
| Mikuyu Mikya Primary School | Completion of a 100- pupil capacity Dormitory: - Walling, roofing, plastering, shuttering, flooring and painting |  1,400,000.00  | Ongoing |
| Mithiikwani Primary School | Completion of fencing of 1.09 ha School compound: - Barbed wire, Chain-link @ Kshs. 400,000 and purchase & installation of a gate @ Kshs. 100,000. |  500,000.00  | Ongoing |
| Muthi Primary School | Completion of 1 classroom started through emergency: - Plastering, flooring and painting. |  300,000.00  | Ongoing |
| Mutonguni Primary School | Renovation of 4 classrooms: - Re-roofing, plastering, flooring and shuttering. |  700,000.00  | New |
| Mutulu Primary School (Mutonguni) | Fencing of 1.36 ha school compound: - Concrete posts, barbed wire and chain-link. |  500,000.00  | New |
| Mwaani DEB Primary School | Construction of 1 classroom to completion. |  900,000.00  | New |
| Mwangya Primary School | Fencing of 2.17 ha school compound: - Concrete posts, barbed wire and chain-link. |  800,000.00  | New |
| Ndiuni Primary School | Fencing of 1.90 ha school compound: - Concrete posts, barbed wire and chain-link. |  700,000.00  | New |
| Ngengekani Primary School | Renovation of 8 classrooms: - Rising of walls, roofing, flooring, plastering and painting.  |  600,000.00  | New |
| Ngesu Primary School | Re-roofing of 5 classrooms. |  500,000.00  | New |
| Ngomango Primary School | Renovation of 8 classrooms: - Rising of walls, roofing, flooring, plastering and painting.  |  800,000.00  | New |
| Nzinia Primary School | Re-roofing of 7 classrooms. |  500,000.00  | New |
| St. Mary's Kavole Primary School | Construction of 1 classroom to completion |  900,000.00  | New |
| Utoo Primary School | Fencing of 1.90 ha school compound: - Concrete posts, barbed wire and chain-link. |  700,000.00  | New |
| Uvaani Primary School | Renovation of 8 classrooms: - Rising of walls, roofing, flooring, Shuttering, plastering and painting.  |  1,000,000.00  | New |
| **SECONDARY SCHOOLS** |  |  |  |
| Emivea Secondary School | Fencing of 2.17 ha school compound: - Concrete posts, barbed wire and chain-link. |  800,000.00  | New |
| Ilako Mututa Secondary School | Completion of a 100- student capacity dormitory: - Plastering, painting, flooring, electrical wiring and window glasses @ Kshs. 600,000; Completion of School Library: - Flooring, wiring, painting, plastering and window glasses @ Kshs. 500,000; Fencing of 1.60 ha school compound: - Concrete posts, barbed wire & Chain-link @ Kshs. 600,000 and re-roofing of 4 classrooms @ Kshs. 300,000  |  2,000,000.00  | New |
| Kalimani Secondary School | Completion of a 400- student capacity dining hall started by the BOM/PTA: - Walling, roofing, flooring, plastering and painting. |  2,000,000.00  | Ongoing |
| St. Augustine Kasakini Secondary School | Construction of a 4- office Administration Block to completion. |  1,500,000.00  | New |
| Katheuni Secondary School | Construction of 1 classroom to completion @ Kshs. 850,000 and completion of Science Laboratory fume chamber @ Kshs. 150,000. |  1,000,000.00  | New |
| Kauma Secondary School | Construction of a 200- student capacity dormitory to completion. |  2,500,000.00  | New |
| Kiamani Secondary School | Construction of a 4 - office Administration Block to completion. |  1,000,000.00  | New |
| Kitamwiki Secondary School | Completion of a 40- student capacity Science Laboratory started by the BOM: - Plastering, flooring, Shuttering and painting. |  700,000.00  | New |
| Kithumula Secondary School | Completion of a 800- student capacity Multipurpose Hall: - walling, roofing, plastering, flooring and painting. |  3,000,000.00  | Ongoing |
| Kivani Secondary School | Completion of a 40- student capacity Science laboratory: - plastering, flooring, painting, septic tank and tiles on work tops. |  500,000.00  | Ongoing |
| Kwa Mwambi Mixed Secondary School | Completion of a 40- student capacity Science Laboratory: - Mechanical works, Gas piping, sinks, tiles, plumbing, electrical wiring, fume chamber, cabinet and painting |  1,000,000.00  | Ongoing |
| Kyondoni Girls Secondary School | Construction of a 200- student capacity Girls’ dormitory to completion. |  2,000,000.00  | New |
| Manzi Itumo Secondary School | Construction of 1 classroom to completion @ Kshs. 700,000 and Purchase of Land for school expansion; 0.81 ha @ Kshs. 300,000. |  1,000,000.00  | New |
| Matinyani Boys Secondary School | Completion of a 500- student capacity Multipurpose hall started by the BOM: - Plastering, flooring and painting. |  2,000,000.00  | New |
| Mikuyu Mikya Mixed Secondary School | Completion of a 120- student capacity dormitory: - Painting and mechanical works. |  1,000,000.00  | Ongoing |
| Muthamo Secondary School | Completion of a 2- bedroom Staff house: - Plastering, flooring, shuttering and painting. |  500,000.00  | Ongoing |
| Nzakame Secondary School | Construction of 1 classroom to completion. |  850,000.00  | New |
| St. Benedicts Kwa Mutonga Secondary School | Completion of a 1,200- student capacity Multipurpose Hall: - plastering, flooring and painting of Kitchen and store. |  500,000.00  | Ongoing |
| St. Michael Kavumbu Secondary School | Construction of a 4- office Administration Block up to Roofing level. |  1,000,000.00  | New |
| St. Patricks Kalindilo Secondary School | Construction of a 4- office Administration Block up to Roofing level. |  1,000,000.00  | New |
| Utoo Mixed Day Secondary School | Construction of a 40- student capacity Science Laboratory to completion. |  2,000,000.00  | New |
| Yalatani Secondary School | Completion of a 6- office Administration block: - Walling, roofing, shuttering, plastering, flooring and painting. |  900,000.00  | Ongoing |
| **TERTIARY INSTITUTIONS** |   |   |  |
| Kauwi Resource Centre (**Owned by the Ministry of Education – Department of Adult Education)**  | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kitui West Technical Training Institute | Contribution towards construction of Kitui West Technical Training Institute |  10,000,000.00  | New |
| **SECURITY PROJECTS** |  |  |  |
| Kitui West Deputy County Commissioner's Office | Fencing of 2.17 ha compound: - Concrete posts, barbed wire and chain-link. |  800,000.00  | New |
| Kombu Police Post | Construction of Police Post: - Report office, Crime office, 2 Cells and a store @ Kshs. 2,100,000, 4-door Pit latrine@ Kshs. 400,000 and Fencing of 1.36 ha compound: - Concrete posts, barbed wire and chain-link @ Kshs. 500,000. |  3,000,000.00  | New |
| Matinyani Police Headquarters | Completion of a Police Station: - Painting, electrical wiring and electricity connection. |  500,000.00  | Ongoing |
| Mutonguni Police Station | Construction of Police Station to completion: - Report office, crime office, 2 cells and a store. |  2,000,000.00  | New |
| Kakeani Chief's Office | Fencing of 1.36 ha Chief's Office Compound: - Concrete posts, barbed wire and chain-link. |  500,000.00  | New |
| Kithumula Chief's Office | Construction of a 2- room chief's office to completion @ Kshs. 800,000; 2 door pit latrine @ Kshs. 200,000 and furnishing of office: - chairs, tables, waiting benches, steel cabinet and curtains @ Kshs. 200,000. |  1,200,000.00  | New |
| Iiani Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kalia Assistant Chief's office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kalimbevo Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kangii Assistant Chief's Office | Completion of a 3- room Office started by the community: - Walling, roofing, plastering, flooring and painting. |  500,000.00  | New |
| Kangondi Assistant Chief's Office | Completion of a 2- room Office started by the community: - Roofing, plastering, flooring and painting. |  300,000.00  | New |
| Katheka Assistant Chief's Office  | Completion of a 4- room Assistant Chief's Office started by the community: - Roofing, plastering, flooring, shuttering and painting. |  1,000,000.00  | New |
| Katheuni Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kiseveni Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kithuiani Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Musosya Assistant Chief's Office | Construction of a 2- room Assistant Chief's office to completion. |  600,000.00  | New |
| Nzakame Assistant Chief's Office | Construction of a 2-door pit latrine to completion. |  200,000.00  | New |
| Kwa Mutonga Chief’s Office | Completion of a 300- people capacity Social Hall: - Shuttering, Plastering, flooring and painting. |  500,000.00  | Ongoing |
| **SPORTS**  |  |  |  |
| Kalimani Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kalimbevo Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kalindilo Football Ladies | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kangondi Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kataa Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kathangathini Vollyeball Ladies | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kavonge Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kilimu Football Ladies | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kisayani Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kiseveni Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kithuiani Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kithumula Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kivani Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kwa Kitui Volleyball Ladies | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kwa Mboya Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,854.48  | New |
| Kwa Mukoo Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kwa Mumo Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Kwa Silu Volleyball | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Kyambolo Football Ladies | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Manzi Itumo Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,854.00  | New |
| Matinga Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Mumbuni Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Mutanda Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,854.00  | New |
| Mutini Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Ngengekani Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Ngunguuni Football Ladies | Supply of 4- sets of football uniform and 5 balls  |  85,854.00  | New |
| Ngunguuni Volleyball Ladies | Supply of 7- sets of volleyball uniform and 5 balls  |  85,854.00  | New |
| Sangala Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| Simba Volleyball Men | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Syokithumbi Volleyball Ladies | Supply of 7- sets of volleyball uniform and 5 balls  |  85,854.00  | New |
| Turkey Volleyball Ladies | Supply of 7- sets of volleyball uniform and 5 balls  |  85,855.00  | New |
| Utoo Football Men | Supply of 4- sets of football uniform and 5 balls  |  85,855.00  | New |
| **ENVIRONMENT** |   |   |  |
| Nginyai River Sand Dam (Kakeani) | Construction of a sand dam to prevent flooding downstream. |  1,000,000.00  | New |
| Arch Bishop Boniface Lele Sec. School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Iiani Mixed Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kaanzoni Primary School | Supply and installation of 2 Litter bins and 3 hand washing dispensers in the school compound. |  67,354.48  | New |
| Kakumuti Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kalinditi Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kangii Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kangungi Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| St. Augustine Kasakini Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Katutu Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kavoo Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kitamwiki Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kithumula Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kithunzi Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kwa Kitui Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kwa Silu Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Kyeni Mixed Day Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Matinyani DEB Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Matinyani Mixed Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Mithiikwani Mixed Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Musengo Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Muthale Mixed Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Ngesu Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| St. Francis of Assisi Secondary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Tulia Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
| Ukuni Primary School | Supply and installation of 3 Litter bins and 3 hand washing dispensers in the school compound. |  70,000.00  | New |
|   | **TOTAL** |  **137,367,724.14**  |  |

**MIN.KW/158/10/2019: A.O.B**

There being no other business to transact, the meeting adjourned with a word of prayer by Mr. Ferdinand Musili at 2.50 PM.

**SIGNED BY:**

.**........................................ DATE………………………**

**NG-CDFC SECRETARY**

**………………………………. DATE………………………**

**NG-CDFC CHAIRMAN**