NG-CDFC MEETING HELD ON 25TH OCTOBER, 2019 AT NG-CDFC BOARDROOM

MEMBERS PRESENT

- Sylvester M. Mumo	 - 	NG-CDFC Chairman

- Jacinta K. Mulwa		 -	NG-CDFC Secretary

- Kenneth M. Amanya	 -	FAM

- Jackson N. Kilundo	 -	NG-CDFC Member

- Nicholas K. Mulwa	 -	NG-CDFC Member

- Jacinta M. Nthenge	 -	NG-CDFC Member

- Faith M. Musyoki		 -	NG-CDFC Member

- Abdallah Ndalukaria	 -	NG-CDFC Member

- Charles Kyalo Kimondiu   -         NG-CDFC Member

PRELIMINARIES

The chairman called the meeting to order at exactly 10.15am and requested Jackson N. Kilundo to assist the committee with an opening prayer. The chairman went ahead to table the main business of the day as vetting of F/Y 2019/2020 projects and reminded the members to pay special attention to incomplete projects as well as prioritized five best projects cited in F/Y 2019/2020 NG-CDF performance contract signed between NG-CDF Machakos Town Constituency and the NG-CDF Board.

AGENDA

- Reading and confirmation of previous meeting minutes

- Ongoing projects

- F/Y 2019/2020 Projects proposal

- A.O.B

MIN 01/25/10/2019: READING AND CONFIRMATION OF PREVIOUS MEETING MINUTES

The secretary took members through the minutes of the previous meeting after which the same was proposed by Jacinta M. Nthenge and seconded by Nicholas M. Kitolo as a true reflection of the previous committee`s deliberations.

MIN 02/25/10/2019: ONGOING PROJECTS

The FAM gave a project implementation status of on-going projects as follows:

- Kyanguli Secondary School -completion of library

- Kaseve Secondary School-completion of laboratory

- Mbukuni Secondary School-completion of laboratory

- Upper Kitanga secondary School-completion of dining hall

- Kitulu Secondary School- completion of 2 classrooms

- Kyasila Secondary School- completion of administration block

- Assistant County Commissioner`s office Kalama division

The committee resolved to allocate funds to complete these projects in this financial year 2019/2020 and as such included them in the project proposal.

MIN 03/25/10/2019: F/Y 2019/2020 PROJECTS PROPOSAL

The FAM tabled a record of all the proposals as presented by the communities in open public forums and informed the committee members that this F/Y 2019/2020 allocation stands at 137,367,724.14/= The committee members perused the record exhaustively and resolved in one accord to allocate the funds as follows;

|  |  | 6% ADMINISTRATION/RECURRENT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | Employee’s salaries. | 4-016-081-2110000-100-2019/2020-001 |  | Payment of staff salaries & Gratuity | 2,064,478.80 | On-going. |
| 2 |  | Committee Expenses. | 4-016-081-2210802-100-2019/2020-002 |  | Payment of committee sitting allowances, transport, conferences | 1,248,000.00 | On-going. |
| 3 |  | NSSF | 4-016-081-2120101-100-2019/2020-003 |  | Payment of NSSF Deductions | 28,800.00 | On-going. |
| 4 |  | NHIF | 4-030-001-2120201-100-2019/2020-004 |  | Payment of NHIF Deductions | 52,200.00 | On-going. |
| 5 |  | Goods and services. | 4-016-081-2210000-100-2019/2020-005 |  | Purchase of fuel, repair and maintenance, project branding, printing, telephone, travel and subsistence, office tea. | 4,848,584.65 | On-going. |
| TOTAL |  |  |  |  |  | 8,242,063.45 |  |
|  |  | 3% MONITORING,EVALUATION AND CAPACITY BUILDING |  |  |  |  |  |
| 6 |  | Goods and services. | 4-016-081-2210000-111-2019/2020-001 | Purchase of fuel, repairs and maintenance, printing, stationery, airtime, travel and subsistence |  | 211,031.72 | On-going |
| 7 |  | Committee Expenses. | 4-016-081-2210802-111-2019/2020-002 | Payment of committee sitting allowances, transport, conferences |  | 1,560,000.00 | On-going. |
| 8 |  | NG-CDFC/PMC Capacity Building | 4-016-081-2210700-111-2019/2020-003 | Undertaking training of the PMCs/NG-CDFCs & Staff on NG-CDF related issues. |  | 2,350,000.00 | On-going |
| TOTAL |  |  |  |  |  | 4,121,031.72 |  |
|  |  | 5% EMERGENCY PROJECTS |  |  |  |  |  |
| 9 |  | Emergency | 4-016-081-2640200-101-2019/2020-001 | To cater for any unforeseen occurrences in the constituency during the financial year |  | 7,198,241.38 | On-going |
| TOTAL |  |  |  |  |  | 7,198,241.38 |  |
|  |  | BURSARY (Not exceeding 35% of total constituency allocation.) |  |  |  |  |  |
| 10 |  | Bursary Secondary Schools | 4-016-081-2640101-103-2019/2020-001 | Payment of Bursaries to needy students in Secondary Schools. |  | 27,106,387.59 | On-going |
| 11 |  | Bursary Tertiary Institutions | 4-016-081-2640102-103-2019/2020-002 | Payment of Bursaries to needy students in Tertiary Institutions. |  | 18,000,000.00 | On-going |
| TOTAL |  |  |  |  |  | 45,106,387.59 |  |
|  |  | ENVIRONMENT PROJECTS (Not exceeding 2% of total constituency allocation.) |  |  |  |  |  |
| 12 |  | Machakos Primary School | 4-016-081-2640510-110-2019/2020-001 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 13 |  | Miwongoni Secondary School | 4-016-081-2640510-110-2019/2020-002 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 14 |  | Mikuyu Primary School | 4-016-081-2640510-110-2019/2020-003 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 15 |  | Kaseve Primary School | 4-016-081-2640510-110-2019/2020-004 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 16 |  | Kyaani Primary School | 4-016-081-2640510-110-2019/2020-005 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 17 |  | Iiyuni Primary School | 4-016-081-2640510-110-2019/2020-006 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 18 |  | Love Primary School | 4-016-081-2640510-110-2019/2020-007 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 19 |  | Kivandini Secondary School | 4-016-081-2640510-110-2019/2020-008 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 20 |  | Miwani Secondary School | 4-016-081-2640510-110-2019/2020-009 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| 21 |  | Kavyuni Primary School | 4-016-081-2640510-110-2019/2020-010 |  | Purchase of 1,000 seedlings at KShs 50 /= each for planting within the school premises. | 50,000.00 | New |
| TOTAL |  |  |  |  |  | 500,000.00 |  |
|  |  | SECURITY PROJECTS |  |  |  |  |  |
| 22 |  | Assistant county Commissioners office – Kalama Division. | 4-016-081-2640507-108-2019/2020-001 |  | Completion of Assistant County Commissioners 9 rooms office. (Plastering, flooring, painting & fittings) | 1,500,000.00 | On-going |
| 23 |  | Kiima Kimwe Police Post | 4-016-081-2640507-108-2019/2020-002 |  | Construction of 3 roomed police post to completion | 1,000,000.00 | New |
| 24 |  | Mbilini Assistant Chiefs Office | 4-016-081-2640507-108-2019/2020-003 |  | Completion of 3 roomed Assistant Chiefs Office-(Flooring, plastering and painting) | 250,000.00 | On-going |
| 25 |  | Mwanyani Assistant Chiefs Office | 4-016-081-2640507-108-2019/2020-004 |  | Construction of 2 roomed Assistant Chiefs Office to completion | 600,000.00 | New |
| 26 |  | Machakos County Commissioners residence | 4-016-081-2640507-108-2018/2019-005 |  | Renovation to completion of 6 roomed County Commissioners residence- (Flooring, plastering & painting) | 1,000,000.00 | New |
| 27 |  | Mungala Assistant Chiefs Office | 4-016-081-2640507-108-2018/2019-006 |  | Renovation of 3 roomed Assistant Chiefs Office to completion-(Plastering, Flooring & painting) | 500,000.00 | New |
| TOTAL |  |  |  |  |  | 4,850,000.00 |  |
|  | EDUCATION - SECONDARY SCHOOL PROJECTS |  |  |  |  |  |  |
| 28 | Ngelani secondary school |  | 4-016-081-2630205-104-2019/2020-001 |  | Construction of 1No classroom to completion. | 700,000.00 | New |
| 29 | Kitonyini Secondary School |  | 4-016-081-2630205 -104-2019/2020-002 |  | Renovation of 5 No classrooms to completion – (Roofing, Plastering, Flooring and painting) | 1,000,000.00 | New |
| 30 | Kanyongo Secondary School |  | 4-016-081-2630205 -104-2019/2020-003 |  | Renovation of 3 No classrooms to completion -(plastering, flooring and painting) | 500,000.00 | New |
| 31 | Mutuyu Secondary School |  | 4-016-081-2630205 -104-2019/2020-004 |  | Construction of 1No classroom to completion. | 700,000.00 | New |
| 32 | Mbukuni Secondary School |  | 4-016-081-2630205 -104-2019/2020-005 |  | Completion of 60 students capacity Laboratory-(Roofing, plastering and Flooring to completion) | 800,000.00 | On-going |
| 33 | Upper Kitanga Secondary School |  | 4-016-081-2630205 -104-2019/2020-006 |  | Completion of 300 students sitting capacity Dinning hall - (Plastering, Painting and Flooring) | 700,000.00 | On-going |
| 34 | Kiima Kimwe Secondary School |  | 4-016-081-2630205 -104-2019/2020-007 |  | Construction of 1No classroom to completion | 500,000.00 | New |
| 35 | Katoloni Secondary School |  | 4-016-081-2630205 -104-2019/2020-008 |  | Renovation of 3 No classrooms to completion -(Roofing, plastering, and painting) | 700,000.00 | New |
| 36 | Kitulu Secondary School |  | 4-016-081-2630205 -104-2019/2020-009 |  | Completion of 2 No classroom-(Plastering, Flooring and painting) | 500,000.00 | On-going |
| 37 | Kaseve Secondary School |  | 4-016-081-2630205 -104-2019/2020-010 |  | Completion of 40 students capacity laboratory-(Walling, Plastering and Roofing) | 1,000,000.00 | On-going |
| 38 | Machakos Secondary School for the Deaf |  | 4-016-081-2630205 -104-2019/2020-011 |  | Construction of 8 door pit toilets to completion | 500,000.00 | New |
| 39 | ABC Iveti Hills Secondary School |  | 4-016-081-2630205 -104-2019/2020-012 |  | Construction of 2 No classrooms to completion. | 1,000,000.00 | New |
| 40 | Ikokani Secondary School |  | 4-016-081-2630205 -104-2019/2020-013 |  | Construction of 2 No classrooms to completion. | 1,500,000.00 | New |
| 41 | Kasinga Secondary School |  | 4-016-081-2630205 -104-2019/2020-014 |  | Purchase of a new 51 seater school bus | 6,800,000.00 | New |
| 42 | Miwongoni Secondary School |  | 4-016-081-2630205 -104-2019/2020-015 |  | Construction of Administration Block with Principals Office, Deputy Principals office, Accounts office and Staff room - (Foundation & walling to lintel level) | 900,000.00 | New |
| 43 | Ngomeni Secondary School |  | 4-016-081-2630205 -104-2019/2020-016 |  | Renovation of 4 No classrooms to completion - (Roofing, plastering, flooring and painting) | 1,000,000.00 | New |
| 44 | Metuma Secondary School |  | 4-016-081-2630205 -104-2019/2020-017 |  | Construction of 8 door pit toilets to completion | 500,000.00 | New |
| 45 | Kyanda Secondary School |  | 4-016-081-2630205 -104-2019/2020-018 |  | Renovation of 3 No classrooms to completion - (Roofing, plastering and painting) | 700,000.00 | New |
| 46 | Kyasila Secondary school |  | 4-016-081-2630205 -104-2019/2020-019 |  | Completion of Administration block with Principals office, Deputy Principals office, Accounts office and Staff room -(Roofing, plastering and painting to completion) | 1,000,000.00 | On-going |
| 47 | Mua Farm secondary school |  | 4-016-081-2630205 -104-2019/2020-020 |  | Completion of Administration block with Principals office, Deputy Principals office, Accounts office, Senior Teachers office and Staff room - (flooring, plastering and painting to completion) | 1,000,000.00 | On-going |
| 48 | Kyasila Secondary school |  | 4-016-081-2630205 -104-2019/2020-021 |  | Purchase and installation of water pipes for water distribution from Mua Hill- Ngu-Nyumu water project to Kyasila Secondary School. (2kms) | 1,800,000.00 | New |
| 49 | Kikumbo Secondary School |  | 4-016-081-2630205 -104-2019/2020-022 |  | Purchase of a new 51 seater school bus | 6,800,000.00 | New |
| 50 | Kyanguli Secondary School |  | 4-016-081-2630205 -104-2019/2020-023 |  | Completion of library with a capacity of 60 students - (Roofing plastering, flooring and painting to completion) | 1,500,000.00 | On-going |
| 51 | Mua Hill Girls high School |  | 4-016-081-2630205 -104-2019/2020-024 |  | Construction of 1No classroom to completion | 700,000.00 | New |
| 52 | Katumani Secondary School |  | 4-016-081-2630205 -104-2019/2020-025 |  | Renovation of 3 No classrooms to completion -(roofing, flooring and painting) | 700,000.00 | New |
| 53 | Muvuti Boys High School |  | 4-016-081-2630205 -104-2019/2020-026 |  | Construction of 2 No classrooms to completion | 1,000,000.00 | New |
| TOTAL |  |  |  |  |  | 34,500,000.00 |  |
|  |  | EDUCATION - PRIMARY SCHOOL PROJECTS |  |  |  |  |  |
| 54 |  | Mikono Primary School | 4-016-081-2630204 -104-2019/2020-001 |  | Renovation of 6 No classrooms to completion -(Roofing, Plastering and Painting) | 1,500,000.00 | New |
| 55 |  | Mbusyani Primary School | 4-016-081-2630204 -104-2019/2020-002 |  | Renovation of 5 No classrooms to completion - (Flooring, plastering & painting) | 500,000.00 | New |
| 56 |  | Kikumbo primary school | 4-016-081-2630204 -104-2019/2020-003 |  | Renovation of 3 No classrooms to completion - (Flooring, plastering & painting) | 500,000.00 | New |
| 57 |  | St. Johns Academy Primary School | 4-016-081-2630204 -104-2019/2020-004 |  | Renovation of 4 No. classrooms to completion. (Roofing, plastering and painting) | 800,000.00 | New |
| 58 |  | Kyamuthinza Primary School | 4-016-081-2630204 -104-2019/2020-005 |  | Renovation of 3 No. classrooms to completion. - (Roofing, plastering and painting)- | 500,000.00 | On-going |
| 59 |  | Malooni primary school | 4-016-081-2630204 -104-2019/2020-006 |  | Construction of 2 No classrooms to completion | 900,000.00 | New |
| 60 |  | Minyalala Primary School | 4-016-081-2630204 -104-2019/2020-007 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering and painting) | 500,000.00 | New |
| 61 |  | Ivutini Primary School | 4-016-081-2630204 -104-2019/2020-008 |  | Renovation of 3 No. classrooms to completion. -(Flooring, plastering ,painting) | 500,000.00 | New |
| 62 |  | Ulaani Primary School | 4-016-081-2630204 -104-2019/2020-009 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting) | 500,000.00 | New |
| 63 |  | Kyangala Primary School | 4-016-081-2630204 -104-2019/2020-010 |  | Construction of 1 No classroom to completion | 750,000.00 | New |
| 64 |  | Kisueni Primary School | 4-016-081-2630204 -104-2019/2020-011 |  | Renovation of 3 No. classrooms to completion. - (Roofing, plastering and painting) | 500,000.00 | New |
| 65 |  | Mbevo Primary School | 4-016-081-2630204 -104-2019/2020-012 |  | Renovation of 3 No. classrooms to completion. - (Roofing, plastering and painting) | 500,000.00 | New |
| 66 |  | Miwani Primary School | 4-016-081-2630204 -104-2019/2020-013 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering and painting) | 500,000.00 | New |
| 67 |  | Kimutwa Primary School | 4-016-081-2630204 -104-2019/2020-014 |  | Renovation of 3 No. classrooms to completion. -(Flooring, plastering and painting) | 500,000.00 | New. |
| 68 |  | Makaveti Primary School | 4-016-081-2630204 -104-2019/2020-015 |  | Renovation of 3 No. classrooms to completion - (Flooring, plastering ,painting and roofing) | 600,000.00 | New |
| 69 |  | Mang’auni primary school | 4-016-081-2630204 -104-2019/2020-016 |  | Renovation of 3 No. classrooms to completion. (Flooring, plastering ,painting and roofing) | 600,000.00 | New |
| 70 |  | Kyanzasu Primary School | 4-016-081-2630204 -104-2019/2020-017 |  | Construction of 1 No classroom to completion | 750,000.00 | New |
| 71 |  | Kamweleni Primary School | 4-016-081-2630204 -104-2019/2020-018 |  | Construction of 1 No classroom to completion | 500,000.00 | New |
| 72 |  | Konza Primary School | 4-016-081-2630204 -104-2019/2020-019 |  | Renovation of 3 No. classrooms to completion. -(Flooring, plastering and painting) | 750,000.00 | New |
| 73 |  | Katheka kai Primary School | 4-016-081-2630204 -104-2019/2020-020 |  | Renovation of 3 No. classrooms to completion. -(Flooring, roofing plastering and painting) | 750,000.00 | New |
| 74 |  | Uiini Primary School | 4-016-081-2630204 -104-2019/2020-021 |  | Construction of 3 No classroom to completion | 2,100,000.00 | New |
| 75 |  | St. Francis Kavovi Primary School | 4-016-081-2630204 -104-2019/2020-022 |  | Construction of 1 No classroom to completion | 700,000.00 | New |
| 76 |  | Kathaayoni Primary School | 4-016-081-2630204 -104-2019/2020-023 |  | Construction of 8 door pit toilet to completion | 700,000.00 | New |
| 77 |  | Muthini Primary School | 4-016-081-2630204 -104-2019/2020-024 |  | Renovation of 2 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 500,000.00 | New |
| 78 |  | Kivandini Primary School | 4-016-081-2630204 -104-2019/2020-025 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 750,000.00 | New |
| 79 |  | Mikuini Primary School | 4-016-081-2630204 -104-2019/2020-026 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 600,000.00 | New |
| 80 |  | Machakos Primary School | 4-016-081-2630204 -104-2019/2020-027 |  | Renovation of 70 meters fallen perimeter wall-(Purchase of Machine cut blocks and laying of the same with cement) | 500,000.00 | New |
| 81 |  | Kyambuko Primary School | 4-016-081-2630204 -104-2019/2020-028 |  | Renovation of 3 No. classrooms to completion - .(Flooring, plastering and painting) | 500,000.00 | New |
| 82 |  | Kusyomuomo Primary School | 4-016-081-2630204 -104-2019/2020-029 |  | Renovation of 4 No. classrooms to completion.(Flooring, plastering and painting) | 750,000.00 | New |
| 83 |  | Misakwani Primary School | 4-016-081-2630204 -104-2019/2020-030 |  | Renovation of 3 No. classrooms to completion.(Flooring, plastering and painting) | 500,000.00 | New |
| 84 |  | Kathese Primary School | 4-016-081-2630204 -104-2019/2020-031 |  | Construction of 1 No classroom to completion | 700,000.00 | New |
| 85 |  | Kyanguli Primary School | 4-016-081-2630204 -104-2019/2020-032 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering and painting) | 500,000.00 | New |
| 86 |  | Mbukoni Primary School | 4-016-081-2630204 -104-2019/2020-033 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 700,000.00 | New |
| 87 |  | Kasaini Primary School | 4-016-081-2630204 -104-2019/2020-034 |  | Renovation of 4 No. classrooms to completion. (Flooring, plastering, painting and roofing) | 800,000.00 | New |
| 88 |  | Mutituni S.A Primary School | 4-016-081-2630204 -104-2019/2020-035 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 750,000.00 | New |
| 89 |  | Kivutini Primary School | 4-016-081-2630204 -104-2019/2020-036 |  | Renovation of 3 No. classrooms to completion.(Flooring, plastering and painting) | 500,000.00 | New |
| 90 |  | Yakamete Primary School | 4-016-081-2630204 -104-2019/2020-037 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 800,000.00 | New |
| 91 |  | Kamuthanga Primary School | 4-016-081-2630204 -104-2019/2020-038 |  | Renovation of 2 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 500,000.00 | New |
| 92 |  | Kithima Primary School | 4-016-081-2630204 -104-2019/2020-039 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering and painting) | 500,000.00 | New |
| 93 |  | Keaa Primary School | 4-016-081-2630204 -104-2019/2020-040 |  | Renovation of 3 No. classrooms to completion. -(Flooring, plastering and painting) | 500,000.00 | New |
| 94 |  | Kwa Kitaa Primary School | 4-016-081-2630204 -104-2019/2020-041 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering and painting) | 500,000.00 | New |
| 95 |  | Kyasila Primary School | 4-016-081-2630204 -104-2019/2020-042 |  | Renovation of 3 No. classrooms to completion. - (Flooring, plastering ,painting and roofing) | 600,000.00 | New |
| 96 |  | Kyaani Primary School | 4-016-081-2630204 -104-2019/2020-043 |  | Construction of 8 door pit toilets to completion | 500,000.00 | New |
| 97 |  | Mua Farm Primary School | 4-016-081-2630204 -104-2019/2020-044 |  | Purchase and installation of water pipes for water distribution from Mua Hill- Ngu-Nyumu water project to Mua Farm primary school School. (2kms) | 1,800,000.00 | New |
| 98 |  | Kasinga Primary School | 4-016-081-2630204 -104-2019/2020-045 |  | Borehole drilling and Equipping to completion. | 2,000,000.00 | New |
| 99 |  | Kivani Primary school | 4-016-081-2630204 -104-2019/2020-046 |  | Construction of 1 No classroom to completion | 700,000.00 | New |
| TOTAL |  |  |  |  |  | 32,850,000.00 |  |
| TOTAL ALLOCATION |  |  |  |  |  | 137,367,724.14 |  |

The FAM reminded the committee members that the NG-CDF vehicle running costs were too high and at the moment it is not in a sound mechanical condition. After consultative discussion the committee resolved to service the vehicle and overhaul the engine if need be. Members also resolved to and procure a new vehicle in the next financial year as the current motor vehicle life span is over.

MIN 03/25/10/2019: AOB

The chairman thanked the committee members, FAM and the office personnel for their cooperation, capability, availability and reliability demonstrated in serving their communities and the constituency at large. The meeting was adjourned at 3.45pm with a word of prayer from Faith M. Musyoki.

MINUTES PREPARED BY SECRETARY	CONFIRMED BY CHAIRMAN

SIGN_____________________			SIGN_______________________

Vision: Equitable social-economic development countrywide