NDARAGWA CONSTITUENCY DEVELOPMENT FUND MINUTES OF THE MEETING HELD 22ND OCTOBER   2019 AT NG-CDF COMMITTEE ROOM

MEMBERS PRESENT.

| - JOSHUA MAGU | CHAIR PERSON |
| --- | --- |
| - LOISE MUMBI | SECRETARY |
| - CYRUS NDUN’GU | MEMBER |
| - EMILY NJAMBI | MEMBER |
| - SAMUEL MWANGI | MEMBER |
| - SUSAN NJERI | MEMBER |
| - PETER KARIUKI | MEMBER |
| - FRANCIS MWANGI | MEMBER. |
| - KIRAGU MWANGI | FAM |
| - WALTER NGAIRA | MEMBER/DCC |

In attendance

| - ANTHONY NGUNJIRI | SCA |
| --- | --- |

AGENDA

- PRAYERS PRELIMINARIES

- PROPOSALS 2019/2020.

- SECOND TRANCHE

- AOB

MIN 06/ NDA.NG-CDFC/ OCT /2019 PRAYERS AND PRELIMINARIES

Meeting was called to order at 0930HRS Mr. Susan Njeri led with a word of prayer.

Chairman

The chairman welcomed members to the meeting and appreciated them for their coming he noted that the meeting was very key and was to ensure that the proposal that was presented to the board was representing the whole constituency and projects amounts awarded were to completion a defined phase or complete project.

Secretary

The secretary introduced the agendas for the meeting and members adopted them as they were.

MIN 07/ NDA.NG-CDFC/ OCT /2019 PROPOSAL 2019-20

Fund Account Manager took members through the circular for NGCDF Board on project identifications and proposal submission and guided them on projects that were fundable under the current NGCDF ACT.

Members went through the ward reports held from 9th to 16th October 2019 and prioritized the project proposals for the financial year 2019-20 as follows.

| Project Name | Project Number | Amount Allocated | Status |
| --- | --- | --- | --- |
| Employees’ Salaries | Payment of staff salaries and gratuity. | 2,251,328.00 | ongoing |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, | 2,088,513.04 | ongoing |
| NSSF | Payment of NSSF Deductions for NGCDFC staff. | 138,240.00 | ongoing |
| NHIF | Payment of NHIF Deductions for NGCDFC staff. | 50,400.00 | ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences. | 2,500,000.00 | ongoing |
| Total | ADMINISTRATION | 7,028,481.04 |  |
| Monitoring evaluation and capacity building |  |  |  |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, | 924,001.72 | ongoing |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences. | 1,200,000.00 | ongoing |
| CDFC/PMC Capacity Building | Undertake Training of the PMCs/CDFCs on CDF Related issues. | 2,000,000.00 | Ongoing |
| Total | MONITORING | 4,124,001.72 |  |
| Project Name | Project Number | Amount allocated |  |
| Emergency | To cater for any unforeseen occurrences in the constituency during the financial year | 7,198,241.38 | New |
| Total | EMERGENCIES | 7,198,241.38 |  |
| Project Name | Project Number | Amount allocated |  |
| Bursary Secondary Schools | Payment of bursary to needy students | 18,000,000.00 | Ongoing |
| Bursary Special Schools | Payment of bursary to needy students | 1,500,000.00 | Ongoing |
| Bursary Tertiary Schools | Payment of bursary to needy student | 13,000,000.00 | Ongoing |
| Social security | screeding of elderly persons houses | 7,500,000.00 | Ongoing |
| Total | BURSARY | 40,000,000.00 |  |
| PRIMARY SCHOOL PROJECTS |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| Kaheho Primary School | renovation of 8 Classrooms ; plastering, flooring painting doors and windows | 2,500,000 | New |
| Makereka Primary School | construction of two Classrooms to completion | 2,200,000 | New |
| Wangui Primary School | renovation of 5 Classrooms ; plastering, flooring, painting doors and windows | 1,500,000 | New |
| Ihigaini Primary School | construction of two Classrooms to completion | 2,600,000 | New |
| Uruku Primary School | Renovation of 2 Classrooms ; plastering, flooring, painting doors and windows | 600,000 | New |
| Mutanga primary school | construction of two classrooms to completion | 2,200,000 | New |
| Kagondo Primary School | Renovation of 2 Classrooms ; plastering, flooring, painting doors and windows | 800,000 | New |
| Mbuyu Primary School | Renovation of 3 Classrooms ; plastering, flooring, painting doors and windows | 1,200,000 | New |
| Mwai Kibaki Primary School | construction of three Classrooms to completion | 3,500,000 | New |
| Nyonjoro Primary School | Additional funds for construction of administration block to completion- painting fixing of ceiling (head teacher, deputy, secretary, staffroom and book store boardroom) | 600,000 | Ongoing |
| Nyakinyua Primary School | renovation of two classrooms ; plastering floor and painting doors and windows | 800,000 | New |
| Itonyero Primary School | renovation of two Classrooms ; plastering, flooring , painting of windows and door and painting | 700,000 | New |
| Ndaragwa primary school | renovation of 15 Classrooms ; electricity, flooring and roof painting and painting, doors and windows Kshs.2,200,000 and one class construction to completion Kshs.1,300,000 | 3,500,000 | New |
| Michinda primary school | Completion of installation ceiling in the dormitory for 100 students Kshs.700,000 and mechanical works; septic tank, 10,000 Liters water tank and plumbing works Kshs.1,300,000 | 2,000,000 | Ongoing |
| Mahianyu Primary School | renovation of 2 Classrooms; plastering, flooring, painting doors and windows | 800,000 | New |
| TOTAL | PRIMARY | 25,500,000 |  |
| SECONDARY SCHOOL PROJECTS |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| Kihuha Secondary School | construction of three Classrooms to completion | 3,600,000 | New |
| Kimaru Secondary School | construction of three Classrooms to completion | 3,600,000 | New |
| Kahutha Secondary School | construction of 1 classroom to completion | 1,300,000 | New |
| Aberdare mixed Secondary School | construction of three Classrooms to completion | 3,600,000 | New |
| Irigithathi Secondary School | completion of dining hall to from foundation level to completion accommodate 300 students | 3,500,000 | New |
| Kagondo Secondary School | completion of dining hall from window level (stores, hall, offices) to completion to accommodate 400,students plastering, flooring, external finishes, walling roofing windows and doors | 3,500,000 | Ongoing |
| Mbuyu Secondary School | construction of an administration block to completion (principal, deputy, Boardroom, staffroom secretary ) | 3,500,000 | New |
| Mathingira Secondary School | Completion of installation of ceiling and electrical works in 3 classrooms | 510,000 | Ongoing |
| Kambaa Secondary School | Renovations of dining hall; windows glazing, floor and painting capacity 300 students Kshs.1,000,000 and renovations of laboratory (70 students) ; windows glazing, floor, veranda and painting Kshs.800,000 | 1,800,000 | New |
| Karago-ini secondary school | Completion of dining hall from foundation level capacity 300 students i.e. walling, plastering, doors, windows, roofing, painting. | 3,500,000 | Ongoing |
| Mung'etho Secondary School | Additional works in laboratory ; installation of benches and stools and electrical works capacity 50 students | 500,000 | Ongoing |
| Kihara Secondary School | construction of a classroom to completion Kshs.1,300,000 and Installation of worktops, benches and stools for the science laboratory Kshs.456,000 capacity 50 students | 1,756,000 | New |
| subuku secondary school | construction of administration block Kshs.3,500,000 to completion (principal, deputy, Boardroom, staffroom secretary ) | 3,500,000 | New |
| Ngaindeithia Secondary school | completion of dormitory; plastering doors, windows, painting and flooring capacity 100 students | 1,500,000 | New |
| simbara secondary school | renovations of two Classrooms ; plastering flooring, doors and windows veranda, partitioning including gable completion and painting electrical works | 1,550,000 | New |
| Uruku secondary school | construction of an administration block to completion (principal, deputy, Boardroom, staffroom secretary ) | 3,500,000 | New |
| Total | SECONDARY | 40,716,000 |  |
| SECURITY PROJECTS |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| Shamata ACC's office | Renovations of the ACC's Office Kshs.800,000 ; installation of ceiling, internal painting and roof painting (board room, armory, secretary,& ACCs office) and construction of a three door toilet Kshs.700,000 | 1,500,000 | New |
| Ndivai Chiefs Office | construction of a complete chiefs office Kshs.1,500,000 ( Chief’s office, secretary, and boardroom) and construction of toilets 2door and urinal Kshs.500,000 | 2,000,000 | new |
| Kirima Asistant Chief | construction of a complete chiefs office Kshs.1,500,000 ( Chiefs office, secretary, and boardroom) and 3 door toilets Kshs.500,000 | 2,000,000 | New |
| Total | SECURITY | 5,500,000 |  |
| SPORTS PROJECTS |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| Constituency Sports Activities | Organizing Constituency Sports tournament and the winning teams/ schools to be awarded with trophies, balls, and games kits in Leshau, Pondo, Central, Kiriita and Shamata wards. | 2700000 | Ongoing |
| Total | SPORTS | 2,700,000.00 |  |
| ENVIRONMENT PROJECT |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| Karagoini Primary School | water harvesting ; Installation of gutters to 5 Classes @ 120,000 construction of platform @ 50,000 and purchase of water tank 10,000 liters Kshs 130,000 | 300,000.00 | New |
| Subuku Primary School | water harvesting ; Installation of gutters to 5 Classes @ 120,000 construction of platform @ 50,000 and purchase of water tank 10,000 liters Kshs 130,000 | 300,000.00 | New |
| Olborosat Primary School | water harvesting ; Installation of gutters to 5 Classes @ 120,000 construction of platform @ 50,000 and purchase of water tank 10,000 liters Kshs 130,000 | 300,000.00 | New |
| Kirera Secondary School | water harvesting ; Installation of gutters to 5 Classes @ 120,000 construction of platform @ 50,000 and purchase of water tank 10,000 liters Kshs 130,000 | 300,000.00 | New |
| Irigithathi Secondary School | Leveling of the school playground 2.5 acres. | 1,500,000.00 | New |
| Total | ENVIRONMENT | 2,700,000.00 |  |
| NGCDF- OFFICE |  |  |  |
| Project Name | Project Activity | Amount allocated |  |
| grading and murraming of office road | grading and murraming and installation of culverts of road to NGCDF office also serving Mutanga Chiefs Office, Mutanga Primary Kiriita ACC's Office and Leshau Boys road 0.75 Kms | 2,000,000.00 | New |
| Total | OTHER PROJECTS | 2,000,000.00 |  |
| SUMMARY |  |  |  |
| ADMINISTRATION | 7,048,481.04 |  |  |
| MONITORING | 4,124,001.72 |  |  |
| EMERGENCIES | 7,178,241.38 |  |  |
| BURSARY | 40,000,000.00 |  |  |
| PRIMARY | 25,500,000.00 |  |  |
| SECONDARY | 40,716,000.00 |  |  |
| SECURITY | 5,500,000.00 |  |  |
| SPORTS | 2,700,000.00 |  |  |
| ENVIRONMENT | 2,700,000.00 |  |  |
| OTHER PROJECTS | 2,000,000.00 |  |  |
| TOTAL | 137,466,724.14 |  |  |
| ALLOCATION | 137,466,724.14 |  |  |

It was noted that the cost of the class was 1,300,000 due to the issue with the terrain and the soil is very unstable within the constituency. The foundation of the buildings requires reinforcement to ensure that they withstand the weather and avoid future adjustments and request for additional funds to complete.

Member were informed that there were some more work that was to be done on the proposal by fund manager before the document was sent to the board for approval, he also noted that NGCDF Board was going paper free and the proposal will be submitted online though the hardcopies will be later sent but as time goes by everything will be through NGCDFMIS.

MIN 08/NDA.NG-CDFC /OCT /2019 / SECOND TRANCHE

Members were informed that in the near future the second and the last tranche was to be released very soon. After deliberations members agreed that ones the funds were released the projects and other votes as per the approved code-list.

It was also noted that the screeding of the aged people’s houses had not been approved but Member of Parliament was still perusing the issue and once approve the committee will be informed.

MIN 09/ NDA.NGCDFC/ OCTOBER /2019 AOB.

VEHICLE

It was noted that the vehicle was still in the garage and the engine and gearbox was in process of being replaces members agreed that in future we needed to purchase a new vehicle since the current one had a lot of issues.

Strategic plan

Members were informed that the strategic plan team was still on the ground and was contemplating to call a two days’ workshop in town early November after which they would make final conclusions and present it to the office and the community for adoption.

Fund Account manager

The Fund Manager noted that he would work as fast as possible to ensure that he presented a credible document, proposal, within the timelines. He thanked members for their continued support.

Chairman

The chairman thanked members for contribution and requested them to continue with the good work and urged the fund manager to ensure that the documents are sent to head office within the stipulated time.

Adjournment

There being no other business the meeting ended at 16:00 PM with a word of prayer conducted by Mr. Francis Mwangi.

Minutes prepared and signed by

Mrs.  Loise Mumbi 							Mr. Joshua Magu

CDFC SECRETARY 							CDFC CHAIRMAN