MINUTES OF TINDERET NG-CDFC’S MEETING HELD ON 11TH/01/2019 AT NG-CDF BOARDROOM STARTING AT 10.20AM

MEMBERS PRESENT:

- JAMES CHUMBA			CHAIRMAN

- SIMION BIWOT			SECRETARY

- BENJAMIN SUGUT			FAM

- JENIFER KOTUT			MEMBER

- IRINE MUTAI			MEMBER

- IRENE LANGAT			MEMBER

- EDWIN RONO			MEMBER

- NANCY CHERUIYOT			MEMBER

- SOLOMON NYANGO		MEMBER

AGENDA

- PRELIMINARY

- READING OF PREVIOUS MINUTES

- MATTERS ARISING

- PROJECT PROPOSAL 2018/2019-AMMENDED

- AOB

MIN: 001/11/01/2019 PRELIMINARY

The meeting was opened with a word of prayer from Edwin Rono and Chairman called the meeting into order at 10.20 a.m.

MIN: 002/11/01/2019 READING OF PREVIOUS MINUTES

Secretary read the previous minutes and it was confirmed by Irine Mutai  as true minutes of the day and seconded by Jenifer Kotut.

MIN: 003/11/01/2019 MATTERS ARISING

There were no matters arising from the previous minutes.

MIN: 004/11/01/2019 PROJECT PROPOSAL 2018/2019-AMENDED

The FAM read to the committee issues that needed to be addressed and amended on the 2018/2019 proposal and was as under:

- Morobi primary, Kibukwo Primary and Sarwat Secondary ongoing projects had not been captured in the proposal

- Funds had been spread thinly on the projects

- Tinderet Teachers Technical Training College Had not Been approved by Ministry of Education

- Proposed activities on sports were recurrent in nature

The Committee Resolved the above issues as under:

On 1. Morobi primary School is a complete project and photo attached for verification, Kibukwo Primary School is in the proposal Under Primary Schools code no 048. Also in capturing ongoing projects it had been wronghly spelt as Kibukwa Primary  instead of Kibukwo Primary. Sarwat Secondary Had requested for Ksh. 2,500,000 to construct a laboratory, it had been allocated 500,000 previously, the NGCDFC have agreed to allocate Ksh. 2,000,000 additional funds in the 2019/2020 Financial Year

On 2 the thin spread of funds is for completion of all ongoing projects and not for new projects.

On 3 Tinderet Technical Teachers Training College has been approved by the Ministry of Education and Previous the NG CDF Board nhad allocated funds of KSH. 10,810,344.83 in 2017/2018 financial year. In this financial year the committee gave Additional Funds for The already Purchased Land to complete the purchase.

On 4 Sports activities have been adjusted in order not to be recurrent in Nature

The Committee after some deliberation agreed amend the Project Proposal for the Financial Year 2018/2019 as under:

| Project Name |  | Project Number | Activity | Amount | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| ADMINISTRATION AND RECURRENT |  |  |  |  |  |  |
| Employees Salaries |  | 4-029-151-2110000-100-2018/2018-001 | Payment of staff salaries and gratuity | 2,394,827.50 | Ongoing |  |
| Goods and Services |  | 4-029-151-2210000-100-2018/2019-002 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence and office tea, | 1,993,905.50 | Ongoing |  |
| NSSF |  | 4-029-151-2120101-100-2018/2019-003 | Payment of NSSF Deductions | 107,520.00 | Ongoing |  |
| NHIF |  | 4-029-151-2120201-100-2018/2019-004 | Payment of NSSF Deductions | 48,200.00 | Ongoing |  |
| Committee Expenses |  | 4-029-151-2210802-100-2018/2019-005 | Payment of Committee sitting allowances, transport, conferences | 1,997,999.50 | Ongoing |  |
| MONITORING AND EVALUATION |  |  |  |  |  |  |
| Goods and Services |  | 4-029-151-2210000-111-2018/2019-001 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, e.t.c | 972,310.70 | Ongoing |  |
| Committee Expenses |  | 4-029-151-2210802-111-2018/2019-002 | Payment of Committee sitting allowances, transport, conferences | 1,098,743.55 | Ongoing |  |
| CDFC/PMC Capacity Building |  | 4-029-151-2210700-111-2018/2019-003 | Undertake Training of the PMCs/CDFCs on CDF Related issues | 1,200,172.00 | Ongoing |  |
| BURSARY |  |  |  |  |  |  |
| Bursary Secondary Schools |  | 4-029-151-2640101-103-2018/2019-001 | Payment of bursary to needy students | 15,474,137.00 | Ongoing |  |
| Bursary Tertiary Schools |  | 4-029-151-2640102-103-2018/2019-002 | Payment of bursary to needy students | 11,786,431.32 | Ongoing |  |
| PRIMARY SCHOOLS |  |  |  |  |  |  |
| AIC Tuiyobei Primary |  | 4-029-151-2630204-104-2018/2019-001 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Kalyet Potopoto Primary |  | 4-029-151-2630204-104-2018/2019-002 | Plastering, fitting doors and windows and painting of 4 classrooms-400,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 900,000.00 | Ongoing/New |  |
| Bugon Primary |  | 4-029-151-2630204-104-2018/2019-003 | Plastering, fitting doors and windows and painting of 2 classrooms | 500,000.00 | On-going |  |
| Tambul Primary |  | 4-029-151-2630204-104-2018/2019-004 | Roofing,Plastering, fitting doors and windows and painting of 3 classrooms | 400,000.00 | On-going |  |
| Emit Primary |  | 4-029-151-2630204-104-2018/2019-005 | Plastering, fitting doors and windows and painting of 6 classrooms | 500,000.00 | On-going |  |
| Kapcheplanget primary |  | 4-029-151-2630204-104-2018/2019-006 | Plastering, fitting doors and windows and painting of 8 classrooms | 600,000.00 | Ongoing |  |
| Chepketile primary |  | 4-029-151-2630204-104-2018/2019-007 | Plastering, fitting doors and windows and painting of 5 classrooms -500,000 Additional funds for purchase of 4 acres of land-200,000 | 700,000.00 | Ongoing |  |
| Kapsasur community primary |  | 4-029-151-2630204-104-2018/2019-008 | Foundation, walling, roofing, plastering and painting of 1 classroom-500,000 completion of 1 classroom -plastering and fitting -100,000 | 600,000.00 | New |  |
| Magoi Primary |  | 4-029-151-2630204-104-2018/2019-009 | Plastering externally and painting of 4 classrooms | 300,000.00 | Ongoing |  |
| Chemase Boarding primary |  | 4-029-151-2630204-104-2018/2019-010 | Roofing,Plastering, fitting doors and windows and painting of Administration block | 500,000.00 | Ongoing |  |
| St Paul kibisem primary |  | 4-029-151-2630204-104-2018/2019-011 | Plastering, fitting doors and windows and painting of 2 classrooms | 500,000.00 | Ongoing |  |
| St Peters chemamul primary |  | 4-029-151-2630204-104-2018/2019-012 | Foundation, walling, roofing, plastering and painting of 2 classrooms | 1,000,000.00 | New |  |
| Kaptebengwo Primary |  | 4-029-151-2630204-104-2018/2019-013 | Fitting doors and windows and painting of 7 classrooms | 300,000.00 | Ongoing |  |
| Soba Primary |  | 4-029-151-2630204-104-2018/2019-014 | Plastering, fitting doors and windows and painting of 2 classrooms | 300,000.00 | Ongoing |  |
| Kapinderem Primary |  | 4-029-151-2630204-104-2018/2019-015 | Plastering, fitting doors and windows and painting of 1 classroom | 100,000.00 | Ongoing |  |
| Mombwo Primary |  | 4-029-151-2630204-104-2018/2019-016 | Plastering, fitting doors and windows and painting of 2 classrooms | 400,000.00 | Ongoing |  |
| Kiguskong Primary |  | 4-029-151-2630204-104-2018/2019-017 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Koiyet Primary |  | 4-029-151-2630204-104-2018/2019-018 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Sigoria Primary |  | 4-029-151-2630204-104-2018/2019-019 | Plastering, fitting doors and windows and painting of 1 classrooms-100,000 Foundation, walling, roofing, plastering and painting of 2 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Kiplelgut Primary |  | 4-029-151-2630204-104-2018/2019-020 | Plastering, fitting doors and windows and painting of 1 classroom | 100,000.00 | Ongoing |  |
| Korosiot Primary |  | 4-029-151-2630204-104-2018/2019-021 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Kapteldon Primary |  | 4-029-151-2630204-104-2018/2019-022 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Kaplelach Primary |  | 4-029-151-2630204-104-2018/2019-023 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| AIC Senetwo Primary |  | 4-029-151-2630204-104-2018/2019-024 | purchase of 2 acres of land | 600,000.00 | New |  |
| Kabolebo Primary |  | 4-029-151-2630204-104-2018/2019-025 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Got Ne Lel Primary |  | 4-029-151-2630204-104-2018/2019-026 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Kitoroch Primary |  | 4-029-151-2630204-104-2018/2019-027 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| Chebangu Primary |  | 4-029-151-2630204-104-2018/2019-028 | Plastering, fitting doors and windows and painting of 3 classrooms-300,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 800,000.00 | Ongoing/New |  |
| SDA Iboi Primary |  | 4-029-151-2630204-104-2018/2019-029 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Temso Primary |  | 4-029-151-2630204-104-2018/2019-030 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Kimaran Primary |  | 4-029-151-2630204-104-2018/2019-031 | Plastering, fitting doors and windows and painting of 7 classrooms | 600,000.00 | Ongoing |  |
| Chepsire Primary |  | 4-029-151-2630204-104-2018/2019-032 | Completion of Renovation of 5 classrooms-plasteting , fitting and painting | 700,000.00 | New |  |
| Barasendu Primary |  | 4-029-151-2630204-104-2018/2019-033 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Kibwareng Primary |  | 4-029-151-2630204-104-2018/2019-034 | Foundation, walling, roofing, plastering and painting of 1 classrooms | 500,000.00 | New |  |
| Underit Primary |  | 4-029-151-2630204-104-2018/2019-035 | Plastering, fitting doors and windows and painting of 5 classrooms | 500,000.00 | Ongoing |  |
| Chepkoiyo Primary |  | 4-029-151-2630204-104-2018/2019-036 | Foundation, walling, roofing, plastering and painting of 1 classrooms | 500,000.00 | New |  |
| Chepsangor Primary |  | 4-029-151-2630204-104-2018/2019-037 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| Kapsoito primary |  | 4-029-151-2630204-104-2018/2019-038 | Plastering, fitting doors and windows and painting of 5 classrooms | 500,000.00 | Ongoing |  |
| Kiptebes Primary |  | 4-029-151-2630204-104-2018/2019-039 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Matambach primary |  | 4-029-151-2630204-104-2018/2019-040 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Kaplolon Primary |  | 4-029-151-2630204-104-2018/2019-041 | Plastering, fitting doors and windows and painting of 8 classrooms | 600,000.00 | Ongoing |  |
| Kolelach Primary |  | 4-029-151-2630204-104-2018/2019-042 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Lutter King Kapewa Primary |  | 4-029-151-2630204-104-2018/2019-043 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Taunet Primary |  | 4-029-151-2630204-104-2018/2019-044 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Kipsisin Primary |  | 4-029-151-2630204-104-2018/2019-045 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| SoySitet Primary |  | 4-029-151-2630204-104-2018/2019-046 | Foundation, walling, roofing, plastering and painting of 1 classroom | 500,000.00 | New |  |
| Kabunyeria primary |  | 4-029-151-2630204-104-2018/2019-047 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Kibukwo Primary |  | 4-029-151-2630204-104-2018/2019-048 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing |  |
| Kipsielei Primary |  | 4-029-151-2630204-104-2018/2019-049 | Plastering, fitting doors and windows and painting of 3 classrooms | 500,000.00 | ongoing |  |
| Uson Primary |  | 4-029-151-2630204-104-2018/2019-050 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Uswet Primary |  | 4-029-151-2630204-104-2018/2019-051 | Plastering, fitting doors and windows and painting of 5 classrooms -500,000 Purchase of 2 acres of land-800,000 | 1,300,000.00 | Ongoing/New |  |
| St Victoria Kibingei Primary |  | 4-029-151-2630204-104-2018/2019-052 | Plastering, fitting doors and windows and painting of 6 classrooms | 600,000.00 | Ongoing |  |
| Sokosik Primary |  | 4-029-151-2630204-104-2018/2019-053 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| Setek Primary |  | 4-029-151-2630204-104-2018/2019-054 | Plastering, fitting doors and windows and painting of 1 classroom | 100,000.00 | Ongoing |  |
| Kipkures Primary |  | 4-029-151-2630204-104-2018/2019-055 | Plastering, fitting doors and windows and painting of 5 classrooms | 500,000.00 | Ongoing |  |
| Kamenjeiwa Primary |  | 4-029-151-2630204-104-2018/2019-056 | Foundation, walling, roofing, plastering and painting of 1 classroom | 500,000.00 | New |  |
| Simotwet Primary |  | 4-029-151-2630204-104-2018/2019-057 | Purchase of 1 acre of land-500,000 | 500,000.00 | New |  |
| Chekechir Primary |  | 4-029-151-2630204-104-2018/2019-058 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Sarwat Primary |  | 4-029-151-2630204-104-2018/2019-059 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| AIC Chepkemel Primary |  | 4-029-151-2630204-104-2018/2019-060 | Foundation, walling, roofing, plastering and painting of 1 classroom | 500,000.00 | New |  |
| ST Martin Chepkemel Primary |  | 4-029-151-2630204-104-2018/2019-061 | Plastering, fitting doors and windows and painting of 3 classrooms-300,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 800,000.00 | Ongoing/New |  |
| Chelambut Primary |  | 4-029-151-2630204-104-2018/2019-062 | Plastering, fitting doors and windows and painting of 5 classrooms | 500,000.00 | Ongoing |  |
| Kipyaor Primary |  | 4-029-151-2630204-104-2018/2019-063 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Tulwomoi Primary |  | 4-029-151-2630204-104-2018/2019-064 | Foundation, walling, roofing, plastering and painting of 1 classroom | 500,000.00 | New |  |
| Mutumon Primary |  | 4-029-151-2630204-104-2018/2019-065 | Plastering, fitting doors and windows and painting of 4 classrooms | 400,000.00 | Ongoing |  |
| Kibugat Primary |  | 4-029-151-2630204-104-2018/2019-066 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Mbogo vale Primary |  | 4-029-151-2630204-104-2018/2019-067 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| Kosabei Primary |  | 4-029-151-2630204-104-2018/2019-068 | Plastering, fitting doors and windows and painting of 1 classrooms-200,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 700,000.00 | Ongoing/New |  |
| Sigowet Primary |  | 4-029-151-2630204-104-2018/2019-069 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| Koimoi Primary |  | 4-029-151-2630204-104-2018/2019-070 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Kamelil Primary |  | 4-029-151-2630204-104-2018/2019-071 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Chepkuchuru Primary |  | 4-029-151-2630204-104-2018/2019-072 | Plastering, fitting doors and windows and painting of 3 classrooms | 300,000.00 | Ongoing |  |
| SDA Revival Kapsoen Primary |  | 4-029-151-2630204-104-2018/2019-073 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| Kapsoen Primary |  | 4-029-151-2630204-104-2018/2019-074 | Plastering, fitting doors and windows and painting of 1 classrooms | 100,000.00 | Ongoing |  |
| Koisegem Primary |  | 4-029-151-2630204-104-2018/2019-075 | Foundation, walling, roofing, plastering and painting of 1 classroom | 500,000.00 | New |  |
| Aic Tinderet Academy Primary |  | 4-029-151-2630204-104-2018/2019-076 | Foundation, walling, roofing, plastering and painting of Dining Hall | 400,000.00 | New |  |
| Setek Gaa Primary |  | 4-029-151-2630204-104-2018/2019-077 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| ST. Barnabas Sosiot |  | 4-029-151-2630204-104-2018/2019-078 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Meteitei Adventist Primary |  | 4-029-151-2630204-104-2018/2019-079 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Olomotit Primary |  | 4-029-151-2630204-104-2018/2019-080 | Plastering, fitting doors and windows and painting of 1 classroom | 100,000.00 | Ongoing |  |
| Kapkeri Primary |  | 4-029-151-2630204-104-2018/2019-081 | Plastering, fitting doors and windows and painting of 1 classrooms-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| Tuiyobei Primary |  | 4-029-151-2630204-104-2018/2019-082 | Plastering, fitting doors and windows and painting of 6 classrooms | 600,000.00 | Ongoing |  |
| St Peters Kaplamaiywo primary |  | 4-029-151-2630204-104-2018/2019-083 | Plastering, fitting doors and windows and painting of 1 classroom-100,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 600,000.00 | Ongoing/New |  |
| SDA Labuiywo Primary |  | 4-029-151-2630204-104-2018/2019-084 | Plastering, fitting doors and windows and painting of Girls Dormitory | 500,000.00 | Ongoing |  |
| Ngatipkong Primary |  | 4-029-151-2630204-104-2018/2019-085 | Plastering, fitting doors and windows and painting of 2 classrooms-200,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 700,000.00 | Ongoing/New |  |
| Cherungut Primary |  | 4-029-151-2630204-104-2018/2019-086 | Plastering, fitting doors and windows and painting of 2 classrooms-200,000 Foundation, walling, roofing, plastering and painting of 1 classrooms -500,000 | 700,000.00 | Ongoing/New |  |
| Samutet Primary |  | 4-029-151-2630204-104-2018/2019-087 | Completion of 1 classroom-plastering , fitting and painting | 100,000.00 | Ongoing |  |
| Kapruret Promary |  | 4-029-151-2630204-104-2018/2019-088 | Completion of 1 classroom-plastering , fitting and painting | 100,000.00 | Ongoing |  |
| Cherondo Primary |  | 4-029-151-2630204-104-2018/2019-090 | Completion of 1 classroom-plastering , fitting and painting | 100,000.00 | Ongoing |  |
| Kabirer Primary |  | 4-029-151-2630204-104-2018/2019-091 | Completion of 1 classroom-plastering , fitting and painting | 100,000.00 | Ongoing |  |
| Seiyot Primary |  | 4-029-151-2630204-104-2018/2019-092 | Completion of 1 classroom-plastering , fitting and painting | 100,000.00 | Ongoing |  |
| SECONDARY SCHOOL |  |  |  |  |  |  |
| Chemutia Secondary |  | 4-029-151-2630205-104-2018/2019-001 | Plastering, fitting doors and windows and painting of laboratory | 800,000.00 | Ongoing |  |
| Kapsigilai Girls Secondary |  | 4-029-151-2630205-104-2018/2019-002 | Roofing,Plastering, fitting doors and windows and painting of Dormitory | 700,000.00 | Ongoing |  |
| Kimwani Secondary |  | 4-029-151-2630205-104-2018/2019-003 | Plastering, fitting doors and windows and painting of laboratory | 700,000.00 | Ongoing |  |
| St Paul Chemalal Secondary |  | 4-029-151-2630205-104-2018/2019-004 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| kibongwa secondary |  | 4-029-151-2630205-104-2018/2019-005 | Purchase of 3.6 acres of land-250,000/Foundation, walling, roofing, plastering and painting of 1 classroom-500,000 | 750,000.00 | Ongoing/New |  |
| St Peters soba secondary |  | 4-029-151-2630205-104-2018/2019-006 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| Cheptonon secondary |  | 4-029-151-2630205-104-2018/2019-007 | Purchase of 51 seater School Bus | 6,300,000.00 | New |  |
| St. Andrews Senetwo secondary |  | 4-029-151-2630205-104-2018/2019-008 | Walling,Plastering, fitting doors and windows and painting of 1 classroom | 400,000.00 | Ongoing |  |
| FR. Boyle Secondary Kabolebo |  | 4-029-151-2630205-104-2018/2019-009 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| Barasendu Secondary |  | 4-029-151-2630205-104-2018/2019-010 | Plastering, fitting doors and windows and painting of 2 classrooms | 200,000.00 | Ongoing |  |
| All Saints Kapkeno girls |  | 4-029-151-2630205-104-2018/2019-011 | Plastering, fitting doors and windows and painting of laboratory | 400,000.00 | Ongoing |  |
| Henry Kosgei Kibukwo Secondary |  | 4-029-151-2630205-104-2018/2019-012 | Plastering, fitting doors and windows and painting of Dining Hall | 500,000.00 | Ongoing |  |
| Sokosik Secondary |  | 4-029-151-2630205-104-2018/2019-013 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| Chemamul Secondary |  | 4-029-151-2630205-104-2018/2019-014 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| Kipyaor Secondary |  | 4-029-151-2630205-104-2018/2019-015 | Plastering, fitting doors and windows and painting of 2 classrooms-200,000 Foundation, walling, roofing, plastering and painting of laboratory -500,000 | 700,000.00 | Ongoing/New |  |
| Tinderet Secondary |  | 4-029-151-2630205-104-2018/2019-016 | Plastering, fitting doors and windows and painting of laboratory | 500,000.00 | Ongoing |  |
| Fr Martin Boyle Secondary |  | 4-029-151-2630205-104-2018/2019-017 | Purchase of 51 seater School Bus | 6,300,000.00 | New |  |
| TERTIARY INSTITUTION |  |  |  |  |  |  |
| Tinderet Technical Teachers Training College |  | 4-029-151-2630206-104-2018/2019-001 | Additional funds to Purchase 4 acres of land | 400,000.00 | New |  |
| EMERGENCY |  | 4-029-151-2640200-101-2018/2019-001 | To cater for any unforeseen occurrences in the constituency during the financial year | 5,738,993.45 | New |  |
| SPORTS |  |  |  |  |  |  |
| Constituency Sports |  | 4-029-151-2640504-112-2018/2019-001 | Carry out Constituency Sports and Support sporting activities –hold constituency sports and winning teams to be awarded trophies | 330,817.50 |  | New |
| Meteitei Primary |  | 4-029-151-2640504-112-2018/2019-002 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Soba River Primary |  | 4-029-151-2640504-112-2018/2019-003 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Kabirer primary |  | 4-029-151-2640504-112-2018/2019-004 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Kimatgei Primary |  | 4-029-151-2640504-112-2018/2019-005 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Kapsigilai Primary |  | 4-029-151-2640504-112-2018/2019-006 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Chebarus Primary |  | 4-029-151-2640504-112-2018/2019-007 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
| Got Ne Lel Primary |  | 4-029-151-2640504-112-2018/2019-008 | Install metallic goal posts for football, volleyball and net ball fields and Murraming and compressing Running Track | 250,000.00 |  | New |
|  | ENVIRONMENT PROJECTS |  |  |  |  |  |
|  | Chemase Chiefs office | 4-029-151-2640505-112-2018/2019-001 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Chemelil Chiefs Office | 4-029-151-2640505-112-2018/2019-002 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kapsimatwo chief office | 4-029-151-2640505-112-2018/2019-003 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Soba Chiefs Office | 4-029-151-2640505-112-2018/2019-004 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kabirer Chiefs office | 4-029-151-2640505-112-2018/2019-005 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Meteitei Chiefs Office | 4-029-151-2640505-112-2018/2019-006 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kabutiei Chiefs Office | 4-029-151-2640505-112-2018/2019-007 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Chekemel Chief Office | 4-029-151-2640505-112-2018/2019-008 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Chepsangor Chiefs office | 4-029-151-2640505-112-2018/2019-009 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kamelilo Chief Office | 4-029-151-2640505-112-2018/2019-010 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Chemamul Chiefs Office | 4-029-151-2640505-112-2018/2019-011 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Chepsire Chiefs Office | 4-029-151-2640505-112-2018/2019-012 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kabolebo Chiefs Office | 4-029-151-2640505-112-2018/2019-013 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kamelil Chiefs office | 4-029-151-2640505-112-2018/2019-014 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kapkitony Chiefs Office | 4-029-151-2640505-112-2018/2019-015 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Tinderet Chiefs Office | 4-029-151-2640505-112-2018/2019-016 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Songhor Chiefs Office | 4-029-151-2640505-112-2018/2019-017 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Temso Chiefs Office | 4-029-151-2640505-112-2018/2019-018 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Kibisem Chiefs Office | 4-029-151-2640505-112-2018/2019-019 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Sokosik Chiefs Office | 4-029-151-2640505-112-2018/2019-020 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Tambul Chiefs Office | 4-029-151-2640505-112-2018/2019-021 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Tachasis Chiefs Office | 4-029-151-2640505-112-2018/2019-022 | Planting and Protection of Trees | 93,000.00 |  | New |
|  | Sub County Headquaters-Maraba | 4-029-151-2640505-112-2018/2019-023 | Planting of trees-Kshs. 50,000and Purchase and Installation of water tank of 5,000 litres -Ksh. 84,817.50 | 134,817.50 |  | New |
|  | SECURITY PROJECTS |  |  |  |  |  |
|  | Kapsimatwo chief’s office | 4-029-151-2640507-113-2017/2018-001 | Completion of Chiefs Office-Plastering and Painting | 200,000.00 |  | Ongoing |
|  | Soba chief’s office | 4-029-151-2640507-113-2017/2018-002 | Completion of Chiefs Office-Plastering and Painting | 400,000.00 |  | Ongoing |
|  | Kabirer chief’s office | 4-029-151-2640507-113-2017/2018-003 | Completion of Chiefs Office-Plastering and Painting | 200,000.00 |  | Ongoing |
|  | Meteitei chief’s office | 4-029-151-2640507-113-2017/2018-004 | Completion of Chiefs Office-Plastering and Painting | 200,000.00 |  | Ongoing |
|  | Songhor Police Station | 4-029-151-2640507-113-2019/2018-005 | Refurbishment of police station –plastering, replace doors and windows and painting | 716,000.00 |  | New |
|  | Potopoto Police Station | 4-029-151-2640507-113-2018/2019-006 | Refurbishment of police station-plastering and painting | 200,000.00 |  | New |
|  |  |  | TOTAL ALLOCATION | 109,040,875.52 |  |  |

MIN: 005/11/01/2019 A.O.B

Having no AOB the meeting ended with a word of prayer from Nancy Cheruiyot at 1.30p.m.

CONFIRMED BY:

SIGN :………………………

BENJAMIN SUGUT     		 	FUND ACCOUNT MANAGER. 		DATE:…………………..

SIGNED BY:

1……………………………………..

JAMES CHUMBA			CHAIRMAN				DATE:…………………..

2………………………………………

SIMION BIWOT 		SECRETARY				DATE:……………………