MINUTES OF NG-CDFC MEETING HELD ON 9RD SEPTEMBER 2020 AT NG- CDF BOARD ROOM.

MEMBERS PRESENT

- Gilbert Sertoi 			Chairman

- DivinaTuwei			Secretary

- Elias Kimaiyo			F.A.M.

- ElcanaTello			Member

- Jepchirchir Orba 			Member

- Precidise Jerop			Member

- Maow Mohammed 		DCC

- Philip Koech			Member

- Cleophas Korir			Member

IN ATTENDANCE

- Joan Serem				Constituency Deputy Office Manager

- Kemei Francis 				Constituency Office Manager

- Emmanuel Tabut			Public Works Officer

AGENDAS

    - Preliminaries

    - Reading and confirmation of the previous meeting

    - Matters Arising

    - Budget Proposal 2020/2021

    - NG-CDF Committee Training.

    - A.O.B

MIN 1/9/9/2020: PRELIMINARIES

The meeting started at 10.25 am with a word of prayer from Rev. Elcanah Tello. Thereafter the chairman welcomed members to the meeting and requested for self-introduction since the Deputy County Commissioner was new.

MIN 2/9/9/2020:  READING AND CONFIRMATION OF THE PREVIOUS MEETING

The secretary read through the previous minutes that were confirmed as true records of the meeting through a proposal by Mr. Koech and seconded by Precidise Jerop.

MIN 3/9/9/2020: MATTERS ARISING

- The meeting was informed that the Chairman, Manager and sub-County Accountant attended a workshop for signing of performances targets FY 2020-2021, Finalization and submission of financial statements.

- All project cheques have disbursed as planned by the area MP except a cheque for AIC Kaigait Secondary that will be delivered later. Projects that had been completed were also handed over.

- The cheques for St Alamano Primary School and ACK Kabose were erroneously written by omission of the Words Ngenyilel and ACK respectively. The Cheques to be rewritten accordingly

MIN 4/9/9/2020: BUDGETING/PROPOSALS FY 2020-2021 PROPOSALS

Further to the previous consultative meeting, the Manager informed the meeting that the clerk of works and public works officer to undertook site and project activities verification. The members went through the report from the technical team and considered the proposed activities and approximated costs. Members were further asked to consider the strategic plan deliverables, the ward report proposal and the FY 2020-2021 key performances targets proposals.

The final approved list of the proposed projects agreed upon for funding in FY 2020/2021 is as follows;

| Project name | Ward | Project activity | Original Cost Estimate | Cumulative Allocation | Amount allocated | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Emergency | Constituency | To cater for unforeseen occurrences in the constituency that NG-CDF committee urgent attention | 7,192,206.90 | - | 7,192,206.90 | New |
| BURSARY |  |  |  |  |  |  |
| Bursary- secondary schools | Constituency | Payment of fee subsidy for needy students in secondary schools | 16,063,047.94 | - | 16,063,047.94 | New |
| Bursary- tertiary, colleges and universities | Constituency | Payment of fee subsidy for needy students in middle level colleges and universities | 11,000,000.00 | - | 11,000,000.00 | New |
| M&E |  |  |  | - |  |  |
| Goods and services | Monitoring and evaluation | Purchase of stationery, fuel, repairs and maintenance, travel and subsistence | 500,000.00 | - | 500,000.00 | New |
| Ng-NGCDF/PMC capacity building | Monitoring and evaluation | Undertaking training of NG-CDFC,PMC and staff on NG-CDF related issues | 1,521,451.72 | - | 1,521,451.72 | New |
| Committee expenses | Monitoring and evaluation | Payment of committee allowances , benchmarking transport and conference costs | 1,900,000.00 | - | 1,900,000.00 | New |
| Administration and Recurrent |  |  |  |  |  |  |
| Committee expenses | Office administration and recurrent | Payment of committee sitting allowances. | 3,248,000.00 | - | 3,248,000.00 | New |
| Employees’ salaries | Office administration and recurrent | Payment of employees’ salaries and gratuity | 2,414,752.06 | - | 2,414,752.06 | New |
| Goods and services | Office administration and recurrent | Purchase of stationery, fuel, repairs and maintenance, travel and subsistence, office tea, utility expenses , Purchase of office Furniture and Equipment | 2,408,500.69 | - | 2,408,500.69 | New |
| NSSF | Office administration and recurrent | Payment of NSSF deductions | 90,720.00 | - | 90,720.00 | New |
| NHIF | Office administration and recurrent | Payment of NHIF deductions | 64,200.00 | - | 64,200.00 | New |
| Environment projects | Constituency | Construction of bases, purchase and install hand washing basins at kshs 128,571.40 each in the following institutions: Muruto primary, St Pauls Kapkechui, Kapkiptui Primary, Sarora Primary, Kabiyet Township Primary School, Lolgeringet Primary, St Patrick Chepnoet Primary, Kabiyemit Primary, Chepterwai, Primary, Kapkenyeloi Secondary, Kurgung Township, Kamungei Primary, Tabolwa Primary and Kukeroniot Primary | 1,800,000.00 | - | 1,800,000.00 | New |
| Sports | Constituency | To carry out constituency ward sports tournament where the teams will be awarded with balls, uniform and other sports equipment and trophies. | 1,500,000.00 | - | 1,500,000.00 | New |
| Kabiyet DCC,s Office | Kabiyet | Renovation of the DCC’s official residences consisting of 3 rooms; Replacement of 3 steel doors, 3 flash doors, panting and fixing of ceiling Board and tiles | 500,000.00 | - | 500,000.00 | New |
| Kabiyet Police Station | Kabiyet | Fencing of office Compound measuring 271 meters using concrete poles, chain link on barbed wire at Kshs.250,000 and purchase and installation of a steel gate at kshs.50,000 | 300,000.00 | - | 300,000.00 | New |
| A.I.C kapsean primary school | Kabisaga | Construction of one classroom to completion. | 800,000.00 | - | 800,000.00 | New |
| Kipsamoo primary school | Kabisaga | Purchase of 0.5 acres of school land | 350,000.00 | - | 350,000.00 | New |
| St peters kapsean primary school | Kabisaga | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| Kormaet secondary school | Kabisaga | Completion of laboratory to accommodate 35 students: glazing, floor finishes, fixing of 4no flush doors, worktops, gas works, soak pit, painting | 3,000,000.00 | 2,500,000 | 500,000.00 | Ongoing |
| Chepkatet primary school | Kabisaga | Renovation of six classrooms to completion: minor wall plastering, fixing 6no steel door, glazing, hacking of the verandah and painting internally and externally | 700,000.00 | - | 700,000.00 | New |
| Sigot secondary school | Kabisaga | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| St charles lwanga secondary | Kabisaga | Renovation of four classrooms to completion: internal wall scrapping, plastering, floor finishes, electrical works, external and internal wall painting, paving slab | 800,000.00 | - | 800,000.00 | Ongoing |
| A.C.K kimogoch secondary | Kabisaga | Completion of one staff house with two rooms; external plastering and painting | 1,000,000.00 | 800,000.00 | 200,000.00 | Ongoing |
| St Andrews kapsato secondary | Kabisaga | Completion of 4 classrooms started by RMI: roofing, fixing of 28no windows, 4no steel doors, plastering internally and externally, paving slab, floor finishes and painting | 3,200,000.00 |  | 1,500,000.00 | New |
| Bishop kogo primary school | Kabisaga | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| Ketam primary school | Kabisaga | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| St Pauls kapkechui primary | Kabisaga | Renovation of 5no classrooms to completion; plastering externally, paving slab, roof painting and painting | 800,000.00 | - | 800,000.00 | New |
| Kipsamoo primary school | Kabisaga | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| St Thomas kaiboi primary school | Kabiyet | Renovation of seven classrooms to completion: fixing of 7 no steel doors, internally and externally wall painting fixing of 8no window panes, glazing and fascia board | 800,000.00 | - | 800,000.00 | New |
| Kipkombot primary school | Kabiyet | Completion of administration block consisting of three offices started in the FY 2017/2018: slabbing, floor finishes, wall plastering, glazing, fixing of ceiling, and painting When was it started? | 1,300,000.00 | 800,000.00 | 500,000.00 | New |
| PAG Katonon primary school | Kabiyet | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| Lolkeringet primary school | Kabiyet | Renovation of ten classrooms to completion: floor finishes, painting, fixing of 10no steel doors, and painting | 800,000.00 |  | 800,000.00 | New |
| Kabiyet boys primary school | Kabiyet | Completion of 2 classrooms started in the FY 2015/2016: fixing of windows, doors, plastering and painting When was it started?- | 1,300,000.00 | 800,000.00 | 500,000.00 | Ongoing |
| Kabiyet boys high school | Kabiyet | Renovation of 10 classrooms to completion: floor refixing, wall painting and fixing of 10no steel doors | 1,500,000.00 | - | 1,500,000.00 | New |
| St Marks Chesaram primary school | Kabiyet | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Kapkakaron primary school | Kabiyet | Renovation of 6 no classrooms to completion : floor finishes, painting, fixing of 6no steel doors, and painting | 800,000.00 | - | 800,000.00 | New |
| Kimolwet secondary school | Cabinet | Construction of a 32 student capacity laboratory to completion. | 3,000,000.00 | - | 3,000,000.00 | New |
| A.I.C kimong Secondary school | Kipkaren | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| A.c.k singilet primary school | Kipkaren | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| A.i.c chumek primary school | Kipkaren | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Kapnganio primary school | Kipkaren | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Tuktuk primary school | Kipkaren | Renovation of four classrooms to completion: floor finishes and construction of a verandah, plastering internally and externally, steel pillars, re-roofing, 5no doors and 10no windows | 800,000.00 | - | 800,000.00 | New |
| A.i.c chepkemel secondary | Kipkaren | Completion of 32 student capacity laboratory: plastering, gas system, painting and electrical installations | 3,000,000.00 | 2,000,000.00 | 1,000,000.00 | Ongoing |
| Kaptebee primary school | Kipkaren | Construction of two blocks pit latrines of four doors each. | 500,000.00 | - | 500,000.00 | New |
| A.i.c kamanyinya secondary | Constituency | Purchase of 41 seater schools bus being a one off payment and excluding insurance charges | 7,200,000.00 | - | 7,200,000.00 | New |
| Kipkaren primary school | Kipkaren | Renovation of five classrooms to completion: fixing of 5no doors and windows, walls, and roof painting | 800,000.00 | - | 800,000.00 | New |
| Kapserton adult education center | Kipkaren | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Kapkawa Baptist primary school | Kipkaren | Completion of renovation works for 8 no classrooms started in the FY 2018/2019: painting, fascia board | 1,200,000.00 | 800,000.00 | 400,000.00 | Ongoing |
| Tuktuk secondary school | Kipkaren | Construction of 32 student capacity laboratory to completion | 3,000,000.00 | - | 3,000,000.00 | New |
| S.D.A kurgung girls secondary school | Kurgung surungai | Completion of one storey building comprising of four classrooms started in the 2013 by community and funded in 2019/2020 FY: roofing, fixing of doors and windows, plastering and finishes. | 4,900,000.00 | 1,600,000.00 | 2,500,000.00 | Ongoing |
| Kurgung township primary school | Kurgung surungai | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Mosop kimong primary school | Kurgung Surungai | Renovation of 12 classrooms to completion: fixing of 12no steel doors, internally, externally and roof painting | 1,000,000.00 | - | 1,000,000.00 | New |
| St Thomas kapkoros primary school | Kurgung surungai | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| A.I.C Setyoit primary school | Kurgung surungai | Completion of renovation works for seven classrooms started in the FY 2014/2015: plastering externally, steel pillars, electrical works, 4no steel doors, fascia board and painting, glazing | 1,200,000.00 | 800,000.00 | 800,000.00 | Ongoing |
|  |  | The school was funded for construction one classroom in 16/17 |  |  |  |  |
| Kamungei secondary school | Kurgung surungai | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| St Paul Kapkelele primary school | Kurgung surungai | Completion of renovation works for 5no classrooms: floor finishes, plastering 5no steel doors, electrical works, painting | 1,000,000.00 | 500,000.00 | 500,000.00 | Ongoing |
|  |  | When was it funded? |  |  |  |  |
| Bishop Muge kamogoiwo primary school | Kurgung surungai | Construction of two classroom to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| Koisolik primary school | Kurgung Surungai | Renovation of 8no classrooms to completion:8steel doors, roof painting, wall painting, floor finishes, glazing | 1,000,000.00 | - | 1,000,000.00 | New |
| PAG Singore primary school | Kurgung Surungai | Renovation of five classrooms, floor finishes, fixing of doors and windows, roof painting plastering and painting | 600,000.00 | - | 600,000.00 | New |
| Tabolwa secondary school | Constituency | Purchase of 41 seater schools bus being a one off payment excluding insurance charges | 7,200,000.00 | - | 7,200,000.00 | New |
| RCM kapkenyeloi primary school | Chepterwai | Construction of two blocks pit latrines of 12 number doors each | 950,000.00 | - | 950,000.00 | New |
| St peters kamasai secondary school | Chepterwai | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| St peters kamasai primary school | Chepterwai | Renovation of 8 classrooms to completion: fixing of 10no doors, roof painting, electrical, floor finishes, painting | 600,000.00 |  | 600,000.00 | New |
| Cheptilil suswo primary school | Chepterwai | Renovation of 8 classrooms to completion: Painting, fixing of doors roof painting. | 800,000.00 | - | 800,000.00 | New |
| St Anthony Tulwet primary. | Chepterwai | Completion 5 no classrooms started in the FY 2017/2018: painting, glazing, fixing of fascia board | 3,600,000.00 | 1,100,000.00 | 500,000.00 | New |
|  |  | The classrooms were allocated funds for completion. When were they started?-implemented using labour based and bricks used. Local materials readily available in the school |  |  |  |  |
| Tangaratwet high school | Chepterwai | Completion of 32 student capacity laboratory started by PTA in the FY 2015/2016: gas works, worktops, fixing of doors and windows, plastering and painting | 3,000,000.00 | 2,000,000.00 | 1,000,000.00 | Ongoing |
| Tangaratwet primary school | Chepterwai | Completion of administration block with 6 offices started in the FY 2014/2015: slab, floor finishes, doors and windows, plastering, paving slab, painting | 1,300,000.00 | 800,000 | 500,000.00 | Ongoing |
|  |  | is the cost estimate accurate?-yes implemented through labor contract and use of bricks |  |  |  |  |
| Teresia boarding primary school | Chepterwai | Construction of 32 beds dormitory to be co-funded with PTA. NG-CDF to construct up to lintel level and PTA to undertake roofing finishing activities. | 800,000.00 | - | 800,000.00 | New |
| St Mary’s Teresia primary school | Chepterwai | Completion of five classrooms stated by PTA in the FY 2018/2019:3no steel doors, 10no window panes, plastering, floor finishes, verandah, and painting | 1,500,000.00 | 1,000,000.00 | 500,000.00 | Ongoing |
|  |  | Is the cost estimate accurate?- labour contract method used to implement and local materials eg bricks used |  |  |  |  |
| A.c.k st johns kapkorio primary school | Chepterwai | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| A.i.c singilet primary school | Chepterwai | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Kebulonik primary school | Constituency | Purchase of land measuring 3 acres at 1 million per Acre. | 3,000,000.00 | - | 3,000,000.00 | New |
| Kebulonik primary school | Constituency | Construction of seven classrooms to completion | 5,000,000.00 | - | 5,000,000.00 | New |
| Sangalo primary school | Sangalo | Renovation of 5 classrooms to completion: floor finishes, re-roofing, 5no steel doors, painting | 1,000,000.00 | - | 1,000,000.00 | New |
| Kipsamoite secondary school | Sangalo | Construction of two classrooms to completion | 1,600,000.00 | - | 1,600,000.00 | New |
| SDA Triin primary school | Sangalo | Purchase of Land measuring approximately 1 Acre. | 800,000.00 | - | 800,000.00 | New |
| SDA kapkwenio primary school | Sangalo | Construction of one classrooms to completion | 800,000.00 | - | 800,000.00 | New |
| Chepngabai primary school | Sangalo | Construction of one classrooms to completion | 800,000.00 | - | 800,000.00 | New |
| Koromo primary school | Sangalo | Construction of one classrooms to completion | 800,000.00 | - | 800,000.00 | New |
| Kibigobe primary school | Sangalo | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Ngariet primary school | Ndalat | Purchase of access road to allow the school access water point | 1,000,000.00 | - | 1,000,000.00 | New |
| Moi kabiyemit secondary school | Ndalat | Completion of two classrooms: plastering, fixing of doors and windows, floor finishes | 1,600,000.00 | 800,000.00 | 800,000.00 | Ongoing |
| Nyigoon primary school | Ndalat | Construction of one classroom to completion | 800,000.00 | - | 800,000.00 | New |
| Kaplemur primary school | Ndalat | Renovation of 5 classroom TO COMPLETION: floor finishes, roof painting, glazing, painting | 500,000.00 | - | 500,000.00 | New |
| St clement Nyigoon secondary school | Ndalat | Completion of renovation works for a 32 capacity laboratory started in the 2017/2018: verandah, plastering, and painting | 1,200,000.00 | 800,000.00 | 400,000.00 | New |
|  |  | The cost estimate is not realistic |  |  |  |  |
| Ndalat gaa primary school | Ndalat | Renovation of 8 classroom to completion:5steel doors,plastering,roof painting, fascia board, glazing, painting | 1,200,000.00 | - | 1,200,000.00 | New |
| Kabiyemit primary school | Ndalat | Renovation of 5 classrooms to completion: floor finishes, roof painting, glazing, painting, 4no steel doors | 800,000.00 | - | 800,000.00 | New |
|  |  |  |  |  | 137,039,831.37 | - |

MIN 5/9/9/2020:NG-CDF COMMITTEE TRAINING.

It was resolved that a training for NG-CDF Committee be organized starting from15th September 2020 to 19 September 2020. This was to allow the new members familiarize themselves to the operations of the fund, and various law’s governing it. It was agreed that CDF Committee members be paid their normal allowances rate and a further kshs 5,000 for accommodation, breakfast and supper. The facilitators will be sourced from the departmental heads and Fund managers. The manager was mandated to identify a training venue in Eldoret Town and sources for facilitators.

MIN 6/9/9/2020: A.O.B

The NGCDF driver will be proceeding on leave. In the meantime, a stand by driver from DCC, s office or the Second best in the interview can be reached.

Being no other business the meeting ended with a word of prayer from Divina Tuwei.

Mr. Gilbert Rono		SIGN:……………….…………………	DATE:…………………………..

CHAIRPERSON

DivinahTuwei			SIGN:……………………………………	DATE:…………………………..

SECRETARY