| NG-CDF | National Government Constituencies Development Fund Subukia Constituency P.O Box 86. Subukia Email: subukia@cdf.go.ke |
| --- | --- |

MINUTES OF THE NG-CDF MEETING HELD AT THE CDF BOARDROOM ON 23/11/2018

MEMBERS PRESENT

- SHADRACK MUIRURI	 CHAIRMAN

- ANN RUGAITA 		SECRETARY

- GLORIA KEITANY 		FAM

- WINNIE M NJOROGE		MEMBER

- CAROLINE J. KIPLAGAT	MEMBER

- JUSTINE K. CHEBOCHOK	MEMBER

- ERASTUS M. CHEGE		MEMBER

- JOSEPHINE KAMAU		MEMBER

- JARED O. NYAKUNDI	MEMBER

- NKADUDA HIRIBAE                  DCC

AGENDA

- Project proposals

- Ongoing Projects

- New Projects.

- A.O.B

PRELIMINARIES

The meeting was called to order by the chairman at 9.00am and Ann Rugaita opened with a word of prayer.The chairman welcomed the members to the meeting of the day

MIN1/NGCDFC/SBKIA/20/11/18-PROJECT PROPOSALS

The committee prioritized the following projects to be implemented in 2018/2019 financial year.

| Serial | Name of Project | ACTIVITY |  |  | Amount Allocated | STATUS |
| --- | --- | --- | --- | --- | --- | --- |
|  | ADMINISTRATION |  |  |  |  |  |
| 1 | Employees Salaries | Payment of staff salaries and Gratuity |  |  | 1,723,452 | ongoing |
| 2 | Goods and Services | Purchase of Fuel, Repairs and Maintenance, printing and stationery, Airtime, travel and Subsistence |  |  | 3,218,404 | ongoing |
| 3 | NSSF | Payment of NSSF deductions |  |  | 64,800 | ongoing |
| 4 | NHIF | Payment of NHIF deductions |  |  | 36,000 | ongoing |
| 5 | Committee Expenses | Payment of Committee Sitting allowances, transport and Conferences |  |  | 1,488,000 | ongoing |
|  | TOTAL |  |  |  | 6,530,656 |  |
|  | MONITORING AND EVALUATION |  |  |  |  |  |
| 6 | Goods and Services | Purchase of Fuel, Repairs and Maintenance, printing and stationery, Airtime, travel and Subsistence |  |  | 571,226 | ongoing |
| 7 | Committee Expenses | Payment of Committee Sitting allowances, transport and Conferences |  |  | 1,900,000.00 | ongoing |
| 8 | NG-CDFC/PMC Capacity Building | Undertake Training of PMCs/NG-CDFS on NG-CDF Related issues |  |  | 800,000 | ongoing |
|  | TOTAL |  |  |  | 3,271,226.00 |  |
|  | BURSARY |  |  |  |  |  |
| 9 | Bursary Secondary | To Cater for needy students within the Constituency |  |  | 14,700,000 | ongoing |
| 10 | Bursary Tertiary | To Cater for needy students within the Constituency |  |  | 18,264,306 | ongoing |
| 11 | Bursary Special | To Cater for needy students within the Constituency |  |  | 4,000,000 | ongoing |
| 12 | Social Security Programme | To Cater for medical cover for vulnerable families in the Constituency. |  |  | 1,200,000 | ongoing |
|  | TOTAL |  |  |  | 38,164,306 |  |
|  | PRIMARY SCHOOLS |  |  |  |  |  |
| 13 | Munyaka Primary School | Completion of 8 Storey Classrooms(walling,laying of slab,roofing,plastering,painting,dooring and glazing) |  |  | 6,000,000 | ongoing |
| 14 | Maombi Primary School | Construction of one Classroom to completion |  |  | 1,000,000 | ongoing |
| 15 | Kianyoro Primary | Purchase and installation of 10,000l water tank |  |  | 200,000 | New |
|  | TOTAL |  |  |  | 7,200,000 |  |
|  | SECONDARY SCHOOLS |  |  |  |  |  |
| 16 | Sidai Secondary School | Completion of Dining Hall(Walling, Glazing, Dooring, Plastering, roofing, painting and Electrical works) |  |  | 2,500,000 | ongoing |
| 17 | Patel Day Secondary | Completion of Laboratory(Gas Installation, Installation of Soak pit and sink, wiring, keying, flooring, painting and Electrical works) |  |  | 1,300,000 | ongoing |
| 18 | Maryland Secondary | Construction of one classroom to completion. |  |  | 1,000,000 | New |
| 19 | Foresthill Secondary School | Completion of twin storey lab(Laying of slab, walling, roofing, painting and equipping the laboratory) |  |  | 9,000,000 | ongoing |
| 20 | Mwireri Secondary | Completion of Administration Block(Roofing, plastering,glazing,windoeing, dooring, flooring,Electricalworks,and Painting) |  |  | 2,500,000 | ongoing |
| 21 | Our Lady Of Victories | Completion of Administration Block(plastering, glazing,windoeing, dooring, flooring,Electricalworks,and Painting) |  |  | 2,600,000 | ongoing |
| 22 | RuiruSecondary | Completion of Labaratory(Plastering, Gas Installation,flooring,painting,windowing and Glazing |  |  | 1,300,000 | ongoing |
| 23 | Rigogo Secondary | Completion of Labaratory(Plastering, Gas Installation,flooring,painting,windowing and Glazing |  |  | 900,000 | ongoing |
| 24 | Olmanyatta Secondary | Construction of septic Tank |  |  | 600,000 | ongoing |
| 25 | Maryland Secondary | Completion of Administration Block(Painting and Construction of septic Tank) |  |  | 600,000 | ongoing |
| 26 | Maryland Secondary | Completion of 8 door Toilet(Roofing,plastering,dooring and painting) |  |  | 400,000 | ongoing |
| 27 | Subukia Day Secondary | Completion of 2 classrooms(Ceilling,plastering, painting and Glazing) |  |  | 400,000 | ongoing |
| 28 | Subukia Day Secondary | Construction of kitchen store |  |  | 400,000 | ongoing |
|  | TOTAL |  |  |  | 23,500,000 |  |
|  | SECURITY |  |  |  |  |  |
| 29 | Kabazi Chiefs Office | Extension of Chiefs office(Walling,roofing,Painting,glazing and Flooring) |  |  | 500,000 | ongoing |
| 30 | Kirengero Police Post | Purchase and installation of gutters |  |  | 100,000 | ongoing |
| 31 | Haji AP Post | Completion of Staff Houses(,painting,,ceilingGlazing Fencing and Gate Instalation) |  |  | 500,000 | ongoing |
| 32 | Kagocii Chiefs Office | Completion of chiefs Office(Plastering,glazing,Flooring, ceiling and Keying) |  |  | 500,000 | ongoing |
|  | TOTAL |  |  |  | 1,600,000 |  |
|  | SPORTS |  |  |  |  |  |
| 33 | Constituency sports Tournament | Carry out constituency sports tournament and the winning teams to be awarded with trophies,balls and games kits |  |  | 2,035,694 | ongoing |
|  | ENVIRONMENT |  |  |  |  |  |
| 34 | ENVIRONMENT(planting of trees in : | Our Lady of Victories Primary | Planting of trees | 100,000 | 1,000,000 | ongoing |
|  |  | Subukia Day secondary | Planting of trees | 100,000 |  |  |
|  |  | EldonioPrimary | Planting of trees | 100,000 |  |  |
|  |  | St. Mark Eldonio | Planting of trees | 100,000 |  |  |
|  |  | GitundagaPrimary | Planting of trees | 100,000 |  |  |
|  |  | Arash Primary | Planting of trees | 100,000 |  |  |
|  |  | Our Lady of Victories Secondary | Planting of trees | 100,000 |  |  |
|  |  | Simboiyon Primary | Planting of trees | 100,000 |  |  |
|  |  | Tachasis Primary | Planting of trees | 100,000 |  |  |
|  |  | Tachasis Secondary | Planting of trees | 100,000 |  |  |
| 35 | ENVIRONMENT | Construction of 4 door Toilet at DCC’S Office with Biodigester |  |  | 1,000,000 | ongoing |
|  |  | TOTAL |  |  | 2,000,000 |  |
| 36 | NG-CDF OFFICE | Purchase of 0.25 hectares of land |  |  | 3,000,000 | NEW |
| 37 | NG-CDF OFFICE | Construction of Constituency Office to completion |  |  | 10,000,000 | NEW |
| 38 | NG-CDF OFFICE | Purchase of Toyota Double cab |  |  | 6,000,000 | NEW |
| 39 | Emergency | To Cater for Unforeseen occurences in the constituency during the financial year. |  |  | 5,738,993.45 | ONGOING |
| TOTAL |  |  |  |  | 109,040,875.45 |  |

MIN2/NGCDFC/SBKIA/20/11/18-ONGOING PROJECTS

The NG-CDFC also deliberated on the ongoing projects and undertook to allocate funds to all the ongoing projects. However, the following projects have not been included in the proposal because of the reasons advanced below.

| S/NO | NAME OF PROJECT | ACTIVITY | AMOUNT | REASON |
| --- | --- | --- | --- | --- |
| 1 | RUIRU CHIFS OFFICE | Completion of chiefs office(plastering,ceiling,painting, dooring, windowing and Glazing) | 700,000 | Funds amounting to 500,000 for the financial year 2016/2017 has just been disbursed this project. The money will complete the project as per Engineers re-assessment. Attached is the Bills of Quantities |
| 2 | RIGOGO SECONDARY | Completion of labaratory(Plastering, Gas Installation,flooring, painting,windowing and Glazing | 1,300,000 | Funds amounting to 400,000 for the financial year 2016/2017 has just been disbursed this project. The money will complete the project as per Engineers re-assessment. The NG-CDFC has given them additional funding of Ksh.900,000 this financial year to complete the project. |
| 3 | KIANYORO CHIEFS OFFICE | Completion of chiefs office( Construction of Waiting Bay,Fencing and Gate Installation) | 400,000 | Funds amounting to 300,000 for the financial year 2016/2017 has just been disbursed this project. The money will complete the project as per Engineers re-assessment. Attached is the Bills of Quantities |
| 4 | EDGEWOOD CHIEFS OFFICE | Completion of chiefs office(plastering,ceiling,painting, dooring, windowing and Glazing) | 600,000 | Funds amounting to 450,000 for the financial year 2016/2017 has just been disbursed this project. The money will complete the project as per Engineers re-assessment. Attached is the Bills of Quantities |
| 5 | HAJI AP POST | Completion of AP Post(Ceilling,painting, keying, Fencing and gate Installation) | 1,300,000 | Engineers re-assesment indicated that Ksh. 500,000 will complete the project. Attached is the Bills of Quantities. |
| 6 | SIDAI SECONDARY SCHOOL | COMPLETION OF DINING HALL(Walling,Glazing,roofing,Painting,Flooring and Electrical works) | 3,000,000 | Engineers re-assesment indicated that Ksh. 2,500,000 will complete the project. Attached is the Bills of Quantities |
| 7 | TETU CHIEFS OFFICE | Completion of chiefs (Fencing and Gate Installation) | 400,000 | The project has additional funding of Ksh. 800,000 in 17/18 monies which is still held at the board. |

A.O.B

There being any other business the meeting was closed with a prayer by Winnie Muthoni.

Minutes confirmed s true proceedings by:

Chairman…………………………………………………..sign……………………………………..date………………………….

Secretary…………………………………………………….sing………………………………………..date………………………..