KIPKELION WEST

IEBC NUMBER 189

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

PROJECT PROPOSAL

2019/20 FINANCIAL YEAR

SUBMITTED

OCTOBER 2019

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

KIPKELION WEST

Next to Posta

P.O.BOX 150 - 20202, KIPKELION

Tel: 0715515008

NG-CDF

THE NG-CDFC MEETING HELD AT THE KIPKELION WEST NG-CDF OFFICE ON 3RD OCTOBER 2019 FROM 09:00 AM

MEMBERS PRESENT

- ERICK KIPKORIR MUREI		 – CHAIRPERSON

- HEMISTONE KEMBOI		-FAM

- PAUL KIPLANGAT KIRUI		- SECRETARY

- TUEI ALFRED KIPYEGON		- MEMBER

- LUCY CHEPCHIRCHIR		- MEMBER

- TUEI STELLA CHEPKEMOI		- MEMBER

- MIRIAM CHEPKEMOI BIRIR		- MEMBER

- CAROLINE CHEPNGETICH SOI	- MEMBER

- KIPYEGON CHERUIYOT HENRY	- MEMBER

- TOBIKO NAIYOMA			-DCC

IN ATTENDANCE

- HON. HILLARY KOSGEY- AREA MP.

AGENDA

      - PREAMBLE

      - PROJECT PROPOSAL FY 2019/2020

      - A.O.B.

MIN 1/NG-CDFC/03/10/2019: PREAMBLE

The meeting started with a word of prayer from Caroline Soi at 9:00am. The chairman welcomed the members to the meeting and brief them on the agendas for discussion.

MIN 2/NG-CDFC/03/10/2019: PROJECT PROPOSAL FY 2019/20.

The NG-CDF committee deliberated and agreed to prioritize the following projects for funding during financial year 2019/20 after considering the wards projects proposals and guidelines from NG-CDF BOARD. The NG-CDF committee approved the following projects:

| Project Name | Activity Required | Total Amount Required |
| --- | --- | --- |
| Administration (8,242,063.45) |  |  |
| Employee Salaries | Payments of staff salaries and gratuity | 3,000,000.00 |
| Goods and Services | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. | 1,500,000.00 |
| NHIF | Payment of Employee NHIF Statutory Deduction | 300,000.00 |
| NSSF | Payment of NSSF deductions | 400,000.00 |
| Committee Expenses | Payment of committee sitting allowances, transport and conferences. | 3,042,063.45 |
|  |  | 8,242,063.45 |
| Monotoring and Evaluation (4,121,031.72) |  |  |
| Goods and Services | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence. | 2,041,031.72 |
| Committee Expenses | Payment of committee sitting allowances, transport and conferences. | 1,080,000.00 |
| Capacity Building | Undertake training of the PMCs, NG- CDFCs, on NG-CDF related issues | 1,000,000.00 |
|  |  | 4,121,031.72 |
| Emergency (7,198,241.38) |  |  |
| Emergency | To cater for unforeseen occurrences in the constituency within the financial year | 7,198,241.38 |
|  |  | 7,198,241.38 |
| Sports (2,256,387.59) |  |  |
| Kipkelion west Tournament | Facilitation of constituency football tournament and purchase of uniforms ball and trophies for winning teams | 2,256,387.59 |
|  |  | 2,256,387.59 |
| Environment( Kshs 1,200,000.00) |  |  |
| Chilchila Ward Environment Project (Ksh 300,000.00) |  |  |
| Cherara Primary school | Purchase of 300 tree seedlings, | 60,000.00 |
| Chilchila T/Ship Secondary school | Purchase of 300 tree seedlings | 60,000.00 |
| Sereng Secondary school | Purchase of 300 tree seedlings | 60,000.00 |
| Chilchila primary school | Purchase of 300 tree seedlings, | 60,000.00 |
| Samolel Secondary school | Purchase of 300 tree seedlings | 60,000.00 |
|  |  | 300,000.00 |
| Kipkelion Ward Environmental Project (Ksh 300,000.00) |  |  |
| Lelechwet Primary school | Purchase of 300 tree seedlings, | 60,000.00 |
| Segetet Primary school | Purchase of 300 tree seedlings | 60,000.00 |
| Siret Secondary school | Purchase of 300 tree seedlings, | 60,000.00 |
| Kipkelion Girls secondary school | Purchase of 300 tree seedlings | 60,000.00 |
| Kipkelion ACC’s office | Purchase of 300 tree seedlings, | 60,000.00 |
|  |  | 300,000.00 |
| Kunyak Ward Environmental Project (Ksh 300,000.00) |  |  |
| Leldet Primary school | Purchase of 350 tree seedlings, | 75,000.00 |
| Tingatela Primary school | Purchase of 350 tree seedlings | 75,000.00 |
| Kamasian ACC’s office | Purchase of 350 tree seedlings, | 75,000.00 |
| Lelu Primary school | Purchase of 350 tree seedlings, | 75,000.00 |
|  |  | 300,000.00 |
| Kamasian Ward Environment project (ksh 300,000.00) |  |  |
| Kapsale Primary school | Purchase of 350 tree seedlings | 75,000.00 |
| Chesonoi Primary school | Purchase of 350 tree seedlings, | 75,000.00 |
| Kamasian ACC’s office | Purchase of 350 tree seedlings | 75,000.00 |
| Chesigot Primary school | Purchase of 350 tree seedlings | 75,000.00 |
|  |  | 300,000.00 |
| Bursary/CATs/Mocks/social security programmes (Ksh 29,100,000.00) |  |  |
| Bursary Secondary schools | Payment of bursary to needy students | 14,100,000.00 |
| Bursary Tertiary Institutions | Payment of bursary to needy students | 11,002,000.00 |
| Bursary Special Schools | Payment of bursary to needy students | 2,000,000.00 |
| Socail Security Programmes-NHIF | Payment of medical insurance cover for the 333 vulnerable families | 1,998,000.00 |
|  |  | 29,100,000.00 |
| Primary schools(Ksh 38,150,000.00) |  |  |
| Chesonoi Primary School | Completion to use of a classroom: walling and roofing | 200,000.00 |
| Bartera Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation. | 700,000.00 |
| Blue hills primary school | Purchase of 1 acre land | 400,000.00 |
| Borowet Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Chebirir Primary School | Construction of 2 new classroom to completion: Foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Chepkendi Primary School | construction of 4 office admin block to completion: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Chepngosos Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Cherara Primary School | Completion to use of 4 office administration block: electrical installation, doors, windows and painting | 300,000.00 |
| Chesigot Primary School | Completion to use of 4 office administration block: electrical installation, doors, windows and painting. | 300,000.00 |
| Chilchila Primary School | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 |
| Chorwet Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Imbaragai Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kaborok Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kalyet Primary School | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kamiwa Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapias Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapirong Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapkese Primary School | Construction of two new classrooms to completion: foundation, walling and roofing. | 1,400,000.00 |
| Kapkoros Primary School | Completion to use of 4 office administration block at Kshs 300,000: Flooring, electrical installation and painting and purchase of 1 acre land at 400,000.00 | 700,000.00 |
| Kapsale Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kerengeti Primmary School | Construction of new 4 office administration block to completion: Foundation, walling and roofing. | 700,000.00 |
| Ketitui Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 600,000.00 |
| Kimandui Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 600,000.00 |
| Kimologit Primary School | Completion to use of a 60 students capacity lab at Ksh 300,000.00 (gas installation, water, tables, flooring & windows and ;construction of a classroom to completion to use at Ksh 600,000.00 (foundation, walling and roofing) and purchase of ½ acre land at 200,000.00 | 1,100,000.00 |
| Kipkelion Township Primary School | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 |
| Kipsegi primary school | Purchase of ½ acre land at ksh 300,000 and construction of a new classroom to completion at ksh 700,000. | 1,000,000.00 |
| Kiptenden Primary School | Construction of new 6 office administration block to completion: Foundation, walling and roofing | `1,500000 |
| Kitoi Primary School | Purchase of 1 acre land | 600,000.00 |
| Koisagat primary school | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Koisegem Primary School | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Korosyot Primary School | Construction of 2 classrooms to completion: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Koru Farm Primary School | Completion to use of 4 office Admin Block | 500,000.00 |
| Kotetni Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kutung Primary School | Construction of 2 classrooms to completion: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Laliat Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Leldet Primary School | Construction of 2 classrooms to completion: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Lelechwet Primary School | Purchase of an acre piece of land | 400,000.00 |
| Lelu Central School | construction of new classroom to completion: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Lelu Primary School | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Lilloch Primary School | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Macheisok Primary School | Completion to use of a classroom: plastering, windows and electrical installation. | 350,000.00 |
| Morao primary sch | Purchase of ½ acre land | 400,000.00 |
| Ndubusat Primary School | construction of 4 office admin block: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Ngendalel secondary School | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 |
| Nyairobi Primary School | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Pinas Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 600,000.00 |
| Saoset Primary School(for secondary) | Completion to use of two classrooms at 300,000.00 each. Plastering, flooring, ceiling and electrical installation | 600,000.00 |
| Segetet primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Seguton Primary School | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Sereng Primary School | renovation to use of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 |
| Singoiwek Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Sirigoi Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Timbilil Primary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Tingatela Primary School | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 |
| Tingoro Primary School | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Tuiyobei Primary School | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Tunnel Primary School | Renovation to use of 4 classrooms: plastering, flooring, windows panes, doors locks and painting | 400,000.00 |
| Tunnel/Tenderi Primary School | Purchase of 1 acre land | 300,000.00 |
| Urafiki Primary School | Renovation to use of 3 classrooms: plastering, flooring, windows panes, doors locks and painting | 300,000.00 |
|  |  | 38,150,000.00 |
| SECONDARY SCHOOLS(Ksh 36,400,000.00) |  |  |
| AGC Lilloch Secondary School | Completion to use of 4 office Admin Block: walling, roofing, plastering, fittings, gas installation and electrical installation at ksh 500,000 and completion to use of 70 students lab at 300,000.00, flooring, tables, gas and water. | 800,000.00 |
| Barsiele Secondary School | Completion to use of (200 students) boys dorm at ksh 1,000,000 (plastering, painting and electrical installation) and Construction of a new (250 students) hall to completion ksh 500,000 ( foundation, walling and roofing) | 1,500,000.00 |
| Chepkechei Secondary School | Completion to use of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 |
| Chilchila Secondary School | Completion to use Of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 |
| Kapkwen Secondary School | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 500,000.00 |
| Kaplelit secondary School | Construction of a classroom to completion: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kasheen secondary school | Construction of 6 office admin Block : foundation, walling and roofing | 1,200,000.00 |
| Kipsegi Secondary School | Completion to use of 60 students lab at 500,000.00: gas, water, tables, floors and purchase of an acre land at 400,000.00 | 900,000.00 |
| Kipteris secondary school | Completion to use of 250 students hall: flooring, doors, windows and painting | 500,000.00 |
| Kokwet secondary school | Additional funds for Purchase of 51 seater school bus (Kshs 3,000,000.00 allocated in the FY 2018/19 but was conditionally approved by the Board) | 3,800,000.00 |
| Kunyak Secondary School | Purchase of school 51 seater school bus. | 6,800,000.00 |
| Lelu Secondary School | construction of 6 office admin block: Foundation, walling, roofing, electrical installation and painting | 1,200,000.00 |
| Lesirwo secondary School | Completion to use of administration block (4 classrooms, Library, ICT room and offices): electrical installation, doors, windows and painting | 4,000,000.00 |
| Magire secondary sch | Completion to use of a classroom: plastering, windows and electrical installation. | 600,000.00 |
| Morao secondary school | Purchase of a 51 seater school bus | 6,800,000.00 |
| Samolel secondary School | Construction of 2 classrooms to completion: foundation, walling and electrical installation | 1,400,000.00 |
| Sereng Secondary School | Completion to use of 4 office admin block: walling, roofing, plastering, fittings, gas installation and electrical installation. | 200,000.00 |
| Siret secondary school | Completion to use of 250 students multipurpose Hall: flooring, painting, doors and windows | 700,000.00 |
| Sugutek Secondary School | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 800,000.00 |
| Taita Towett secondary School | Completion to use of a 100 students library: walling and roofing: floors, painting, electrical installation, windows and doors | 400,000.00 |
| Tuiyobei Secondary School | construction of 6 office administration block to completion to use: foundation, walling and roofing | 1,600,000.00 |
| Tunnel secondary School | Construction of a new 200 student’s capacity dining hall: Foundation, walling, roofing and electrical installation. | 1,000,000.00 |
|  |  | 36,400,000.00 |
| SECURITY PROJECTS(Ksh 2,700,000.00) |  |  |
| Barsiele Chiefs Office | purchase of 1/2 acre of land | 500,000.00 |
| ACC Chilchila | Fencing and Gate (1/2 an acre of land and barbed wire fence) | 200,000.00 |
| Acc Office Kipkelion | Completion to use of 3 roomed Office: plastering, floors, doors , windows and electrical installation | 300,000.00 |
| Chemogoch ASST Chiefs Office | Construction of a new 3 roomed chiefs office to completion. | 500,000.00 |
| Kalyet Chiefs Office | purchase of 1/2 acre of land | 200,000.00 |
| Magire Asst Chiefs office | Completion to use of 3 roomed chiefs office: floor, electrical installation, painting | 300,000.00 |
| Matarmat Asst Chiefs Office | Construction of 3 roomed chiefs office: foundation, walling and roofing | 200,000.00 |
| Timbilil Asst Chiefs Office | Construction of a new 3 roomed chiefs office to completion to use foundation, walling and roofing | 500,000.00 |
|  |  | 2,700,000.00 |
| TERTIARY INSTITUTIONS PROJECTS(Kshs 8,000,000.00) |  |  |
| KMTC Kipkelion | Construction of 4 classrooms and 8 office administration block: foundation, walling, roofing, electrical installation and painting | 8,000,000.00 |
|  |  | 8,000,000.00 |
|  | GRAND TOTAL | 137,367,724.14 |

MIN 3/NG-CDFC/03/10/2019: A.O.B.

The being no other business for discussion, the meeting was adjourned at 6.30 pm. with a prayer from Miriam Chepkemoi Birir.

Minutes written by the secretary………………………………………… Sign…………………………Date………………..

Confirmed by the chairman………………………………………………….

Sign………………………. Date……………….

907

2013                                National Government Constituencies Development Fund                                        No. 30

THIRD SCHEDULE                                                    (s. 15)

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 189 Constituency Name KIPKELION WEST. Financial Year 2019/20

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 189/AP1 | Administration/Recurrent | 8,242,063.45 |
| 189/AP2 | Monitoring and Evaluation/Capacity Building | 4,121,031.72 |
| 189/2640100 | Bursary/CATs/Mocks | 29,100,000.00 |
| 189/2630204 | Primary School Projects | 38,150,000.00 |
| 189/2630205 | Secondary School Projects | 36,400,000.00 |
| 189/2640507 | Security Projects | 2,700,000.00 |
| 189/2640509 | Sports Activities | 2,256,387.59 |
| 189/2640510 | Environmental Projects | 1,200,000.00 |
| 189/2640200 | Emergency | 7,198,241.38 |
| 189/2630205 | Tertiary | 8,000,000.00 |
| Total |  | 137,367,724.14 |

Chairman NG-CDF Committee …………………………. Signature………………….. Date………………

Fund Account Manager ………………………………….Signature…………………….Date………………

907

2013              National Government Constituencies Development Fund                              No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/AP1

Project Title Administration/Recurrent

Sector Administration

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The allocation is to cater for NG-CDFC Allowance, staff salaries, vehicle expenses and other administrative

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Ksh 8,242,063.45 dated…………………

Amount allocated last financial year Ksh         6,198,112.93

Amount allocated this financial year Ksh. Ksh. 8,242,063.45

| Employee Salaries | 4-35-189-2110000-100-2019/20-001 | Payments of staff salaries and gratuity | 3,000,000.00 |
| --- | --- | --- | --- |
| Goods and Services | 4-35-189-2210000-100-2019/20-001 | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. e.t.c | 1,500,000.00 |
| NHIF | 4-0035-189-2120201-100-2019-2020-5 | Payment of Employee NHIF Statutory Deduction | 300,000.00 |
| NSSF | 4-35-189-2120101-100-2019/20-001 | Payment of NSSF deductions | 400,000.00 |
| Committee Expenses | 4-35-189-2210802-100-2019/20-001 | Payment of committee sitting allowances, transport and conferences. | 3,042,063.45 |
|  |  |  | 8,242,063.45 |

Person completing form: Name ………………………………………Position Fund Account Manager

Signature……………………						 Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/AP2

Project Title Monitoring & Evaluation/Capacity Building

Sector Monitoring & Evaluation

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for Monitoring and Evaluation of NG-CDF projects and capacity building of NG-CDFC and PMCs in the constituency

Financial year 2019 1st July To 30th June 2019

Original Cost estimates, in Ksh      4,121,031.72	dated…………………

Amount allocated last financial year Ksh. .         3,099,056.46

Amount allocated this financial year Ksh.          4,121,031.72

| Goods and Services | 4-35-189-2210000-111-2019/20-001 | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence e.t.c | 2,041,031.72 |
| --- | --- | --- | --- |
| Committee Expenses | 4-35-189-2210802-111-2019/20-001 | Payment of committee sitting allowances, transport and conferences. | 1,080,000.00 |
| Capacity Building | 4-35-189-2210700-111-2019/20-001 | Undertake training of the PMCs,NG- CDFCs, on NG-CDF related issues | 1,000,000.00 |
|  |  |  | 4,121,031.72 |

Person completing form: Name ……………………… Position Fund Account Manager

Signature…………………… Date………………………

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2640200

Project Title Emergency

Sector Emergency

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Unallocated amount meant for emergencies that may occur within the Constituency

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Ksh. 7,198,241.38 dated…………………

Amount allocated last financial year Ksh.         5,738,993.45

Amount allocated this financial year Ksh. 7,198,241.38

| Emergency | 4-035-189-2640200-101-2019/20-001 | To cater for unforeseen occurrences in the constituency within the financial year | 7,198,241.38 |
| --- | --- | --- | --- |
|  |  |  | 7,198,241.38 |

Person completing form: Name ………………………….. Position Fund Account Manager

Signature…………………… Date……………………

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2650510

Project Title Environment

Sector Environment

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase and planting of trees at public institutions as per the table of activity below

Financial year 2019  1st July to 30th June 2020

Original Cost estimates, in Ksh. 1,200,000.00 dated…………………

Amount allocated last financial year Ksh. 2,066,037.64

Amount allocated this financial year Ksh. 1,200,000.00

| Cherara Primary school, | 4-035-189-2640510-110-2019/20-001 | Purchase of 300 tree seedlings, | 60,000.00 |
| --- | --- | --- | --- |
| Chilchila T/Ship Secondary school | 4-035-189-2640510-110-2019/20-002 | Purchase of 300 tree seedlings, | 60,000.00 |
| Sereng Secondary school | 4-035-189-2640510-110-2019/20-003 | Purchase of 300 tree seedlings, | 60,000.00 |
| Chilchila primary school | 4-035-189-2640510-110-2019/20-004 | Purchase of 300 tree seedlings, | 60,000.00 |
| Samolel Secondary school | 4-035-189-2640510-110-2019/20-005 | Purchase of 300 tree seedlings, | 60,000.00 |
| Lelechwet Primary school | 4-035-189-2640510-110-2019/20-006 | Purchase of 300 tree seedlings, | 60,000.00 |
| Segetet Primary school | 4-035-189-2640510-110-2019/20-007 | Purchase of 300 tree seedlings, | 60,000.00 |
| Siret Secondary school | 4-035-189-2640510-110-2019/20-008 | Purchase of 300 tree seedlings, | 60,000.00 |
| Kipkelion Girls secondary school | 4-035-189-2640510-110-2019/20-009 | Purchase of 300 tree seedlings, | 60,000.00 |
| Kipkelion ACC’s office | 4-035-189-2640510-110-2019/20-010 | Purchase of 300 tree seedlings, | 60,000.00 |
| Leldet Primary school | 4-035-189-2640510-110-2019/20-011 | Purchase of 350 tree seedlings, | 75,000.00 |
| Tingatela Primary school | 4-035-189-2640510-110-2019/20-012 | Purchase of 350 tree seedlings, | 75,000.00 |
| Kamasian ACC’s office | 4-035-189-2640510-110-2019/20-013 | Purchase of 350 tree seedlings, | 75,000.00 |
| Lelu Primary school | 4-035-189-2640510-110-2019/20-014 | Purchase of 350 tree seedlings, | 75,000.00 |
| Kapsale Primary school | 4-035-189-2640510-110-2019/20-015 | Purchase of 350 tree seedlings, | 75,000.00 |
| Chesonoi Primary school | 4-035-189-2640510-110-2019/20-016 | Purchase of 350 tree seedlings, | 75,000.00 |
| Kamasian ACC’s office | 4-035-189-2640510-110-2019/20-017 | Purchase of 350 tree seedlings, | 75,000.00 |
| Chesigot Primary school | 4-035-189-2640510-110-2019/20-018 | Purchase of 350 tree seedlings, | 75,000.00 |
|  |  |  | 1,200,000.00 |

Person completing form: Name ……………………………………….…Position FAM signature……………………				 Date………………

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2640509

Project Title Sports

Sector Sports

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase of balls  and uniforms and organize Kipkelion West Tournament.

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Ksh. 2,256,387.59 dated…………………

Amount allocated last financial year Ksh         2,066,037.64

Amount allocated this financial year Ksh. 2,256,387.59

| Kipkelion west Tournament | 4-035-189-2640509-112-2019/20-001 | Facilitation of constituency football tournament and purchase of uniforms ball and trophies for winning teams | 2,256,387.59 |
| --- | --- | --- | --- |
|  |  |  | 2,256,387.59 |

Person completing form: Name ………………………………………. Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2640100

Project Title Bursary/CATs/Mocks

Sector Bursary

Status of projects (tick one) New………………. Extension……………….. On-going…√….. Rehabilitation ………………….

Brief statement on project status at time of submission

Towards Bursary and Mocks/CATs

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Ksh.  30,000,000.00     dated…………………

Amount allocated last financial year Ksh.  27,522,637.40

Amount allocated this financial year Ksh.     29,100,000.00

| Bursary Secondary schools | 4-035-189-2640101-103-2019/20-001 | Payment of bursary to needy students | 14,100,000.00 |
| --- | --- | --- | --- |
| Bursary Tertiary Institutions | 4-035-189-2640101-103-2019/20-002 | Payment of bursary to needy students | 11,002,000.00 |
| Bursary Special Schools | 4-035-189-2640101-103-2019/20-003 | Payment of bursary to needy students | 2,000,000.00 |
| Socail Security Programmes-NHIF | 4-035-189-2640101-103-2019/20-004 | Payment of medical insurance cover for the 333 identified vulnerable families | 1,998,000.00 |
|  |  |  | 29,100,000.00 |

Person completing form: Name …………………………………... Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2630204

Project Title Primary Education Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions in the primary school’s institutions by improving the infrastructure

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Ksh.   38,150,000.00           dated…………………

Amount allocated last financial year Ksh.              31,450,000.00

Amount allocated this financial year Ksh. 38,150,000.00

| Chesonoi Primary School | 4-035-189-2630204-104-2019/20-001 | Completion to use of a classroom: walling and roofing | 200,000.00 |
| --- | --- | --- | --- |
| Bartera Primary School | 4-035-189-2630204-104-2019/20-002 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation. | 700,000.00 |
| Blue hills primary school | 4-035-189-2630204-104-2019/20-003 | Purchase of 1 acre land | 400,000.00 |
| Borowet Primary School | 4-035-189-2630204-104-2019/20-004 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Chebirir Primary School | 4-035-189-2630204-104-2019/20-005 | Construction of 2 new classroom to completion to use: Foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Chepkendi Primary School | 4-035-189-2630204-104-2019/20-006 | construction of 4 office administration block to completion to use: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Chepngosos Primary School | 4-035-189-2630204-104-2019/20-007 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Cherara Primary School | 4-035-189-2630204-104-2019/20-008 | Completion to use of 4 office administration block to completion to use: electrical installation, doors, windows and painting | 300,000.00 |
| Chesigot Primary School | 4-035-189-2630204-104-2019/20-009 | Completion to use of 4 office administration block to completion to use: electrical installation, doors, windows and painting. | 300,000.00 |
| Chilchila Pry School | 4-035-189-2630204-104-2019/20-010 | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 |
| Chorwet Primary School | 4-035-189-2630204-104-2019/20-011 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Imbaragai Primary School | 4-035-189-2630204-104-2019/20-012 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kaborok Primary School | 4-035-189-2630204-104-2019/20-013 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kalyet Primary School | 4-035-189-2630204-104-2019/20-014 | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kamiwa Primary School | 4-035-189-2630204-104-2019/20-015 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapias Primary School | 4-035-189-2630204-104-2019/20-016 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapirong Primary School | 4-035-189-2630204-104-2019/20-017 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kapkese Primary School | 4-035-189-2630204-104-2019/20-018 | Construction of two new classrooms to completion to use: foundation, walling and roofing. | 1,400,000.00 |
| Kapkoros Primary School | 4-035-189-2630204-104-2019/20-019 | Completion to use of 4 office administration block at Kshs 300,000: Flooring, electrical installation and painting and purchase of 1 acre land at 400,000.00 | 700,000.00 |
| Kapsale Primary School | 4-035-189-2630204-104-2019/20-020 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kerengeti Primmary School | 4-035-189-2630204-104-2019/20-021 | Construction of new 4 office administration block to completion to use: Foundation, walling and roofing. | 700,000.00 |
| Ketitui Primary School | 4-035-189-2630204-104-2019/20-022 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 |
| Kimandui Primary School | 4-035-189-2630204-104-2019/20-023 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 |
| Kimologit Primary School | 4-035-189-2630204-104-2019/20-024 | Completion to use of a 60 students capacity lab at ksh 300,000.00 (gas installation, water, tables, flooring & windows and ;construction of a classroom to completion to use at Ksh 600,000.00 (foundation, walling and roofing) and purchase of ½ acre land at 200,000.00 | 1,100,000.00 |
| Kipkelion Township Primary School | 4-035-189-2630204-104-2019/20-025 | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 |
| Kipsegi pry sch | 4-035-189-2630204-104-2019/20-026 | Purchase of ½ acre land at ksh 300,000 and construction of a new classroom to completion to use at ksh 700,000. | 1,000,000.00 |
| Kiptenden Primary School | 4-035-189-2630204-104-2019/20-027 | Construction of new 6 office administration block to completion to use: Foundation, walling and roofing | `1,500000 |
| Kitoi Primary School | 4-035-189-2630204-104-2019/20-028 | Purchase of 1 acre land | 600,000.00 |
| Koisagat primary school | 4-035-189-2630204-104-2019/20-029 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Koisegem Primary School | 4-035-189-2630204-104-2019/20-030 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Korosyot Primary School | 4-035-189-2630204-104-2019/20-031 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Koru Farm Primary School | 4-035-189-2630204-104-2019/20-032 | Completion to use of 4 office Administration Block to use | 500,000.00 |
| Kotetni Primary School | 4-035-189-2630204-104-2019/20-033 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kutung Primary School | 4-035-189-2630204-104-2019/20-034 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Laliat Primary School | 4-035-189-2630204-104-2019/20-035 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Leldet Primary School | 4-035-189-2630204-104-2019/20-036 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 |
| Lelechwet Primary School | 4-035-189-2630204-104-2019/20-037 | Purchase of an acre piece of land | 400,000.00 |
| Lelu Central School | 4-035-189-2630204-104-2019/20-038 | construction of new classroom: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Lelu Primary School | 4-035-189-2630204-104-2019/20-039 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Lilloch Primary School | 4-035-189-2630204-104-2019/20-040 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Macheisok Primary School | 4-035-189-2630204-104-2019/20-041 | Completion to use of a classroom: plastering, windows and electrical installation. | 350,000.00 |
| Morao pry sch | 4-035-189-2630204-104-2019/20-042 | Purchase of ½ acre land | 400,000.00 |
| Ndubusat Primary School | 4-035-189-2630204-104-2019/20-043 | construction of 4 office admin block: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Ngendalel secondary School | 4-035-189-2630204-104-2019/20-044 | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 |
| Nyairobi Primary School | 4-035-189-2630204-104-2019/20-045 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 |
| Pinas Primary School | 4-035-189-2630204-104-2019/20-046 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 |
| Saoset Primary School(for secondary) | 4-035-189-2630204-104-2019/20-047 | Completion to use of two classrooms at 300,000.00 each. Plastering, flooring, ceiling and electrical installation | 600,000.00 |
| Segetet primary School | 4-035-189-2630204-104-2019/20-048 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Seguton Primary School | 4-035-189-2630204-104-2019/20-049 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Sereng Primary School | 4-035-189-2630204-104-2019/20-050 | renovation to use of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 |
| Singoiwek Primary School | 4-035-189-2630204-104-2019/20-051 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Sirigoi Primary School | 4-035-189-2630204-104-2019/20-052 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Timbilil Primary School | 4-035-189-2630204-104-2019/20-054 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Tingatela Primary School | 4-035-189-2630204-104-2019/20-055 | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 |
| Tingoro Primary School | 4-035-189-2630204-104-2019/20-056 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 |
| Tuiyobei Primary School | 4-035-189-2630204-104-2019/20-057 | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Tunnel Primary School | 4-035-189-2630204-104-2019/20-058 | Renovation to use of 4 classrooms: plastering, flooring, windows panes, doors locks and painting | 400,000.00 |
| Tunnel/Tenderi Primary School | 4-035-189-2630204-104-2019/20-059 | Purchase of 1 acre land | 300,000.00 |
| Urafiki Primary School | 4-035-189-2630204-104-2019/20-060 | Renovation to use of 3 classrooms: plastering, flooring, windows panes, doors locks and painting | 300,000.00 |
|  |  |  | 38,150,000.00 |

Person completing form: Name ………………………………………... Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2630205

Project Title Secondary School Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions of secondary by improving the infrastructure

Financial year 2019  1st July To 30th June 2020

Original Cost estimates, in Ksh. 36,400,000.00		dated…………………

Amount allocated last financial year Ksh.       23,700,000.00

Amount allocated this financial year Ksh, 36,400,000.00

| AGC Lilloch Secondary School | 4-035-189-2630204-104-2019/20-001 | Completion to use of 4 office Admin Block: walling, roofing, plastering, fittings, gas installation and electrical installation at ksh 500,000 and completion to use of 70 students lab at 300,000.00, flooring, tables, gas and water. | 800,000.00 |
| --- | --- | --- | --- |
| Barsiele Secondary School | 4-035-189-2630204-104-2019/20-002 | Completion to use of (200 students) boys dorm at ksh 1,000,000 (plastering, painting and electrical installation) and Construction of a new (250 students) hall to completion to use ksh 500,000 ( foundation, walling and roofing) | 1,500,000.00 |
| Chepkechei Sec School | 4-035-189-2630204-104-2019/20-004 | Completion to use Of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 |
| Chilchila Sec School | 4-035-189-2630204-104-2019/20-005 | Completion to use Of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 |
| Kapkwen Secondary School | 4-035-189-2630204-104-2019/20-006 | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 500,000.00 |
| Kaplelit sec School | 4-035-189-2630204-104-2019/20-007 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 |
| Kasheen secondary school | 4-035-189-2630204-104-2019/20-008 | Construction of 6 office admin Block : foundation, walling and roofing | 1,200,000.00 |
| Kipsegi Secondary School | 4-035-189-2630204-104-2019/20-009 | Completion to use of 60 students lab at 500,000.00: gas, water, tables, floors and purchase of an acre land at 400,000.00 | 900,000.00 |
| Kipteris secondary school | 4-035-189-2630204-104-2019/20-010 | Completion to use of 250 students hall: flooring, doors, windows and painting | 500,000.00 |
| Kokwet secondary school | 4-035-189-2630204-104-2019/20-011 | Additional funds for Purchase of 51 seater school bus (Kshs 3,000,000.00 allocated in the FY 2018/19 but was conditionally approved by the Board) | 3,800,000.00 |
| Kunyak Secondary School | 4-035-189-2630204-104-2019/20-012 | Purchase of school 51 seater school bus. | 6,800,000.00 |
| Lelu Secondary School | 4-035-189-2630204-104-2019/20-013 | construction of 6 office admin block: Foundation, walling, roofing, electrical installation and painting | 1,200,000.00 |
| Lesirwo secondary School | 4-035-189-2630204-104-2019/20-014 | Completion to use of administration block (4 classrooms, Library, ICT room and offices): electrical installation, doors, windows and painting | 4,000,000.00 |
| Magire sec sch | 4-035-189-2630204-104-2019/20-015 | Completion to use of a classroom: plastering, windows and electrical installation. | 600,000.00 |
| Morao secondary school | 4-035-189-2630204-104-2019/20-016 | Purchase of a 51 seater school bus | 6,800,000.00 |
| Samolel sec School | 4-035-189-2630204-104-2019/20-017 | Construction of 2 classrooms to completion to use: foundation, walling and electrical installation | 1,400,000.00 |
| Sereng Sec School | 4-035-189-2630204-104-2019/20-018 | Completion to use of 4 office admin block: walling, roofing, plastering, fittings, gas installation and electrical installation. | 200,000.00 |
| Siret secondary school | 4-035-189-2630204-104-2019/20-019 | Completion to use of 250 students multipurpose Hall: flooring, painting, doors and windows | 700,000.00 |
| Sugutek Secondary School | 4-035-189-2630204-104-2019/20-020 | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 800,000.00 |
| Taita Towett secondary School | 4-035-189-2630204-104-2019/20-021 | Completion to use of a 100 students library: walling and roofing: floors, painting, electrical installation, windows and doors | 400,000.00 |
| Tuiyobei Secondary School | 4-035-189-2630204-104-2019/20-023 | construction of 6 office administration block to completion to use: foundation, walling and roofing | 1,600,000.00 |
| Tunnel sec School | 4-035-189-2630204-104-2019/20-024 | Construction of a new 200 students capacity dining hall: Foundation, walling, roofing and electrical installation. | 1,000,000.00 |
|  |  |  | 36,400,000.00 |

Person completing form: Name ………………………………………… Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2640507

Project Title Security Projects

Sector Security

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Projects to ensure proper security in the constituency through establishing AP camps and chiefs offices

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Ksh. 2,700,000.00	 dated…………………

Amount allocated last financial year Ksh. . 2,200,000.00

Amount allocated this financial year Ksh 2,700,000.00

| Barsiele Chiefs Office | 4-035-188-2640507-113-2019/20-001 | purchase of 1/2 acre of land | 500,000.00 |
| --- | --- | --- | --- |
| ACC Chilchila | 4-035-188-2640507-113-2019/20-002 | Fencing and Gate (1/2 an acre of land and barbed wire fence) | 200,000.00 |
| Acc Office Kipkelion | 4-035-188-2640507-113-2019/20-003 | Completion to use of 3 roomed Office: plastering, floors, doors , windows and electrical installation | 300,000.00 |
| Chemogoch ASST Chiefs Office | 4-035-188-2640507-113-2019/20-004 | Construction of a new 3 roomed chiefs office to completion to use | 500,000.00 |
| Kalyet Chiefs Office | 4-035-188-2640507-113-2019/20-005 | purchase of 1/2 acre of land | 200,000.00 |
| Magire Asst Chiefs office | 4-035-188-2640507-113-2019/20-006 | Completion to use of 3 roomed chiefs office: floor, electrical installation, painting | 300,000.00 |
| Matarmat Asst Chiefs Office | 4-035-188-2640507-113-2019/20-007 | Construction of 3 roomed chiefs office: foundation, walling and roofing | 200,000.00 |
| Timbilil Asst Chiefs Office | 4-035-188-2640507-113-2019/20-008 | Construction of a new3 roomed chiefs office to completion to use foundation, walling and roofing | 500,000.00 |
|  |  |  | 2,700,000.00 |

Person completing form: Name ……………………………………….. Position FAM

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2630206

Project Title Tertiary Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions of tertiary by improving the infrastructure

Financial year 2019  1st July To 30th June 2020

Original Cost estimates, in Ksh. 15,000,000.00		dated…………………

Amount allocated last financial year Ksh.       5,000,000.00

Amount allocated this financial year Ksh, 8,000,000.00

| KMTC Kipkelion | 4-035-189-2630205-104-2019/20-001 | Construction of 4 classrooms and 8 office administration block: foundation, walling, roofing, electrical installation and painting. | 8,000,000.00 |
| --- | --- | --- | --- |
|  |  |  | 8,000,000.00 |

Person completing form: Name ……………………………………….. Position FAM

KIPKELION WEST

IEBC NUMBER 189

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

WARD REPORT

2019/20 FINANCIAL YEAR

SUBMITTED

OCTOBER 2019

Introduction/Background

About Nation Government Constituencies Development Fund (NG-CDF)

The Nation Government Constituencies Development Fund (NG-CDF) was established through the Constituencies Development Fund Act, 2003 (subsequently amended in 2007) with the primary objective of addressing poverty at grassroots level by dedicating a minimum of 2.5% of the National Government ordinary revenue to grassroots development and the reduction of poverty. The Fund is managed by the Constituencies Development Fund Board (NG-CDFB). In January 2013, the NG-CDF Act 2003 as amended in 2007 was repealed and replaced with NG-CDF Act 2013 that is aligned to the Constitution of Kenya 2010.The enactment of the NG-CDF Act 2013 was mainly aimed at ensuring that the law governing NG-CDF is aligned to the new Constitution of Kenya 2010, specifically in compliance with the principles of; transparency and accountability, separation of powers; and participation of the people. The new law also aimed at aligning the operations of the Fund to the new devolved government structure.

  - About Kipkelion West Constituency

Kipkelion West Constituency is an electoral constituency in Kenya. It is one of the six constituencies in Kericho County. It came into existence in the year 2013 following splitting of the larger Kipkelion Constituency. It has a population of 94,748 according to the 2009 population census. It measures approximately 360.90 square kilometers. Kipkelion West constituency has four County Assembly Wards being; Kamasian Ward, Chilchila Ward, Kipkelion Ward and Kunyak Ward.

It has 37 sub-locations namely; Mtaragon, Nyairobi, Kutung, Bartera, Tuiyobei (Kipsegi), Leldet, Lelu, Kapkures, Kalyet, Siret, Barsiele, Segetet, Tingoro, Macheisok, Tombo, Kipkelion Town, Kipkelion North, Kapkwen (Kipkelion), Matarmat, Lesirwa, Mentera, Sereng, Siwot, Koisagat, Sombo, Songonyet, Chepkechei, Magire, Tulwapmoi, Kokwet, Cherara, Chemogoch, Kapkemoi, Kapkwen (Kunyak), Chelele, Chesonoi and Timbilil.

The people of Kipkelion West are mainly farmers, maize being the main cash crop. Most of them practice subsistence farming due to little land area. The area is well endowed and has several permanent rivers and numerous springs. There is however very little land irrigation activity. The failure to harness these abundant water resources for commercial farming through irrigation is a great set-back to economic development in the constituency.

| NG-CDF | National Government Constituencies Development Fund Kipkelion West Constituency P.O Box 150, 20202 KIPKELION Tel: 0724 718 529 Email: info@cdf.go.ke ¦ Website: www.cdf.go.ke. |
| --- | --- |

MINUTES OF NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND KIPKELION WEST CONSTITUENCY WARD MEETINGS HELD AT FORTTENAN COFFEE MILL, AT 11TH SEPTEMBER  2019, CHILCHILA WARD.

ATTENDANCE

- ERICK KIPKORIR MUREI – CHAIRPERSON, NG-CDFC

- FRANCIS MWIBIRI-FAM

- PAUL KIPLANGAT KIRUI- SECRETARY, NG-CDFC

- TUEI ALFRED KIPYEGON- MEMBER, NG-CDFC

- LUCY CHEPCHIRCHIR- MEMBER, NG-CDFC

- TUEI STELLA CHEPKEMOI- MEMBER, NG-CDFC

- MIRIAM CHEPKEMOI BIRIR- MEMBER, NG-CDFC

- CAROLINE CHEPNGETICH SOI- MEMBER, NG-CDFC

- KIPYEGON CHERUIYOT HENRY- MEMBER, NG-CDFC

- NICHOLUS KEMBOI-0715320455

- JOSEPH MATINGWONY-0710194522

- JOHN MAGUT-0727709335

- JOSEPH KOSKEI-0722690107

- SAMWEL MUIYURO-0721707174

- JOHN BOIT-0720430380

- DAVID KOECH-0723618690

- SAMMY K RUTTO-0722355665

- MATTEW BORE-0724380043

- PETER LANGAT-0721215039

- SAMWEL RUTO-0729973860

- WELDON NGETICH-0729160807

- KOSKEI VINCENT-0726874960

- EMMY C MUTAI-0721824406

- DANIEL RONO-0715764476

- DAVID CHEPKWONY-0723101895

- WILSON TANUI-0710176456

- SAMWEL TANUI-0722976594

- MAICHAEL NGENO-0727755469

- HELLEN CHUMO-0726915907

AGENDA

- Preamble

- Public participation by NG-CDFC

- AOB

MIN1/NG-CDF/NOMINEES/11/09/2019 PREAMBLE

Chairperson:

The chairperson called the meeting to order at 8.00 AM and Hellen Chumo said word of prayer. The chairperson welcomed the members of the public to the meeting and briefed them on the importance of public participations on projects to be funded by NG-CDF.

Fund Account Manager:

The Fund Account Manager briefed the members of the public on the key sectors that the NG-CDF funds as per the new NG-CDF Act 2016. He emphasized that NG-CDF fund only Security and Education (both Primary and Secondary Projects and that Health, Roads& Bridges, and water are now devolved functions under county Government. FAM also explained the importance of public participation as projects to be funded by the NG-CDF comes directly from common mwananchi.

Member of Parliament:

The area M.P thank the members of the public for giving him a chance to serve them in the capacity of area member of parliament. He emphasized on the following two issues:

- Funding of projects to completion to use.

- Completing ongoing projects

- Using natural stones in construction rather than bricks which will now be mandatory for any NG-CDF projects.

Area Member of the County Assembly, Majority Leader Kericho County:

The area MCA thanked the NG-CDFC for involving the wananchi in identification of projects to be funded the Fund. He expressed that this will lead to funding of projects that are of immediate needs to members of the public. He cited the case of non-involvement of the members of the public by the county government of Kericho that county is funding non priority projects like Kerenga Airstrip yet the common mwananchi does not have clean water for drinking.

MIN2/NG-CDFC /NOMINEES/11/09/2019PROPSALS ON PROJECTS TO BE FUNDED BY NG-CDF.

Members of the public forwarded the following projects to be funded by the NG-CDF Kipkelion West constituency in the FY 2019/20:

| CHILCHILA WARD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Name | Amount Requested(Ksh) | Previous Funding(ksh) | Proposed Project Activity | Status |
| CHEPKENDI PRIMARY SCH | 2,300,000.00 | 1,300,000.00 | completion to use of 3 classrooms at ksh 400,000 and construction of: 2 classrooms at ksh 1,400,000 and admin block at ksh 500,000 | on-going |
| CHERARA PRY SCH | 1,000,000.00 | 1,000,000.00 | renovation to use of 4 classrooms at ksh 400,000 and construction of administration block at ksh 6M | on-going |
| CHILCHILA ADMINISTRATION POLICE LINE | 1,200,000.00 | - | construction of AP's houses- 3 units at ksh. 1.2M |  |
| CHILCHILA PRY SCHOOL | 2,100,000.00 | 300,000.00 | Completion to use of administration block , latrines, 8 classrooms, library and school gate at ksh 500,000 and construction of a common hall at ksh 1.5M and school fencing at ksh 100,000 | ongoing |
| FORT-TERNAN DO'S OFFICE | 2,000,000.00 | 200,000.00 | construction of DO's office at ksh. 2.0M | new |
| KAMIWA PRIMARY SCHOOL | 1,800,000.00 | 1,300,000.00 | completion to use of two classrooms at ksh 400,000 and contruction of: 2 classrooms at ksh 1,000,000 and latrines at ksh 400,000 | on-going |
| KAPKESE PRIMARY SCHOOL | 3,800,000.00 | _ | completion to use of 2 classrooms at ksh 600,000 and construction of 4 classrooms at ksh 3.2M | on-going |
| KAPNGETUNY PRIMARY SCH | 800,000.00 | 1,000,000.00 | completion to use of two classrooms at ksh 800,000 and construction of : 2 classrooms at ksh 1,000,000 and office/staff library at ksh 500,000 | on-going |
| KIPSINENDE PRIMARY SCHOOL | 3,450,000.00 | 1,300,000.00 | completion to use of two classroom at ksh 250,000 and construction of 4 classroom at ksh 3,200,00 | on-going |
| KOISAGAT CHIEFS OFFICE | 1,650,000.00 | 700,000.00 | COMPLETION TO USE OF THE OFFICE i.e Plastering, flooring electrical installation at ksh 400,000 and consruction of AP camp at ksh. 900,000, pit latrines at ksh 200,000 and fencing & gate at ksh. 150,000 | on-going |
| KOISEGEM PRIMARY SCHOOL | 5,520,000.00 | 2,000,000.00 | completion to use of 7 classrooms at ksh 1,720,000 and construction of: 3 classrooms at ksh 2,400,000, 4 toiletts at ksh 400,000 and administration block at ksh 1,000,000. | on-going |
| KOKWET PRIMARY SCHOOL | 1,300,000.00 | 900,000.00 | completion to use of a classroom at ksh 400,000 and construction of pit latrine at ksh 900,000 | on-going |
| KOROSIOT PRIMARY SCHOOL | 2,700,000.00 | 400,000.00 | completion to use of 1 classroom at ksh 100,000 and construction of 4 classroom at ksh 2.6M | on-going |
| MAGIRE PRIMARY SCHOOL | - |  |  | ongoig |
| MURGUT PRIMARY SCHOOL | 3,750,000.00 | 700,000.00 | completion to use of 10 classrooms at ksh 500,000; fixing of window pane in 10 classrooms at ksh 100,000, paintimg of 10 classrooms at ksh 250,000 and wiring of 8 classrooms at ksh 100,000; and construction oif administraion block at ksh 1.2M and leveling of playing field at ksh 1.6M | on-going |
| NDUBUSAT PRIMARY SCHOOL | 1,250,000.00 | _ | completion to use of 2 classrooms at ksh 250,000 and coonstruction of admin block at ksh 500,000 and one classroom at ksh 500,000 | on-going |
| SAMOLEL PRY SCHOOL | 800,000.00 | 500,000.00 | completion to use of administration block at ksh 300,000 |  |
| SERENG PRIMARY SCHOOL | 500,000.00 | 900,000.00 | CONSTRUCTION OF latrines foundation,Walling and roofing. | on-going |
| SIWOT PRY SCHOOL | 2,250,000.00 | 1,100,000.00 | Completion to use of two classroom at ksh 350,000 and construction of: 2 classroom at ksh 1,000,000, gate at ksh 100,000 and dinning hall at ksh 800,000 |  |
| TINDERET PRIMARY SCHOOL | 4,860,000.00 | 300,000.00 | purchase of furnitures at ksh 800,000, electrical installation at ksh 200,000 and construction of: toilets at ksh 460,000, bathrooms at ksh 400,000, classrooms at ksh 1,000,000 and dorm at ksh 2,000,000 | new |
| TUNNEL PRY SCH | 2,000,000.00 | 200,000.00 | renovation of classrooms at ksh 800,000 and construction of 4 classrooms at ksh 800,000 and latrines(pupils and staff) at ksh 400,000 |  |
| CHERARA SEC SCHOOL | 4,000,000.00 | 2,100,000.00 | completion to use of dorm at ksh 3.0M and construction of 2 classrooms at ksh 1M |  |
| CHEPKECHEI SEC SCHOOL | 7,500,000.00 | 4,931,310.00 | Completion to use of multipurpose hall at ksh 1M and construction of dormitory at ksh 2.5M and library at ksh 4.0M |  |
| CHILCHILA TOWNSHIP SEC SCHOOL | 1,130,000.00 | 1,300,000.00 | COMPLETION TO USE Of a classroom at ksh 100,000 and construction of latrines at ksh 180,000 and 2 classroom at ksh 850,000 |  |
| CHILCHILA SEC SCH | 2,000,000.00 | 1,500,000.00 | completion to use of multipuporse hall at ksh 3.2M and coonstruction of science lab at ksh 4.0M and library at ksh 3.5M | on-going |
| KAPKURES SEC SCHOOL | 1,000,000.00 |  | construction of two classrooms at ksh 1M |  |
| KOISAGAT SEC SCH | 2,200,000.00 | 3,400,000.00 | completion to use of 3 classrooms at ksh 400,000 and construction of: 2 classrooms at ksh 1,000,000 and latrines at ksh 800,000 | on-going |
| KOKWET SEC SCH | 8,800,000.00 | 1,000,000.00 | Completion to use of lab and two classrooms at ksh 500k and constrtruction of dorm at ksh 8. 3M | on-going |
| KOROYOT SEC SCHOOL | 3,000,000.00 |  | CONSTRUCTION OF 4 CLASSROOMS | NEW |
| MAGIRE SEC SCH | 4,100,000.00 | 2,400,000.00 | completion to useo of lab at ksh 1,500,000 and construction of 2 classroom at ksh 2M and purchase of lockers & chairs at ksh 600,000 | on-going |
| NDUBUSAT GIRLS SEC SCH | 3,500,000.00 | 2,300,000.00 | Construction of dining hall to completion to use at ksh. 3.5M | on-going |
| SAMOLEL SEC SCH | 1,500,000.00 | _ | Construction of a library at ksh 1.5M | on-going |
| CHILCHILA A.C.C OFFICE | 1,100,000.00 | - | Fencing and gate at ksh. 100,000 and AP houses at ksh. 1.0M | new |
| KIPTERIS CHIEF'S OFFICE | 1,700,000.00 | - | construction of chief's office to completion to use at ksh 1,700,000 | new |
| MURGUT ASS. CHIEF'S OFFICE | 500,000.00 | - | Construction of chief's office to completion to use at ksh 500,000 |  |
| SIWOT CHIEFS OFFICE | 1,800,000.00 | 500,000.00 | COMPLETION TO USE OF THE OFFICE i.e Plastering, flooring electrical installation at ksh 300,000 and construction of ass. Chief's office at ksh. 500,000 and AP camps at ksh 1.0M | on-going |
| SOMBO ASS. CHIEF'S OFFICE | 2,500,000.00 | - | construction of ass. Chief's office at ksh 2.5M |  |
| TOROTON CHIEFS OFFICE | 1,350,000.00 | 500,000.00 | COMPLETION TO USE OF THE OFFICE i.e Plastering, flooring electrical installation at ksh 250,000 and construction of Magire sublocation office at ksh 500,000; Tulwapmoi sublocation office at ksh 500,000 and latrines at ksh 100,000 | on-going |
|  | 92,710,000.00 |  |  |  |

Prepared by:

Name …………………………………….. Position ……………Signature……………Date………………

Confirmed by: Name…………………………………Designation……………..Sign………………..Date………..……

- Name…………………………………Designation……………..Sign………………..Date………..……

| NG-CDF | National Government Constituencies Development Fund Kipkelion West Constituency P.O Box 150, 20202 KIPKELION Tel: 0724 718 529 Email: info@cdf.go.ke ¦ Website: www.cdf.go.ke. |
| --- | --- |

MINUTES OF NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND KIPKELION WEST CONSTITUENCY WARD MEETINGS HELD AT KUNYAK SEC SCHOOL, AT 12TH SEPTEMBER 2019, KUNYAK WARD.

ATTENDANCE

- ERICK KIPKORIR MUREI – CHAIRPERSON, NG-CDFC

- FRANCIS MWIBIRI-FAM

- PAUL KIPLANGAT KIRUI- SECRETARY, NG-CDFC

- TUEI ALFRED KIPYEGON- MEMBER, NG-CDFC

- LUCY CHEPCHIRCHIR- MEMBER, NG-CDFC

- TUEI STELLA CHEPKEMOI- MEMBER, NG-CDFC

- MIRIAM CHEPKEMOI BIRIR- MEMBER, NG-CDFC

- CAROLINE CHEPNGETICH SOI- MEMBER, NG-CDFC

- KIPYEGON CHERUIYOT HENRY- MEMBER, NG-CDFC

- DAVID LANGAT- 0720452913

- ANDREW LANGAT-0720045260

- ROSEBELLA LANGAT-0795071467

- ALICE YEGON-0723622990

- SIMON NDEGWA-0715264031

- EZEKIEL OLUOCH-0702942327

- DANIEL BETT-0729149197

- JOSEPH CHEPKWONY-0716597793

- JOSEPH LANGAT-0708349987

- PAUL YATOR-0740151806

- SAMUEL TIROP-0724008071

- PAUL KOECH-07OO788049

- JESCA NGENO-0721589019

- STEPHEN KERICH-0725311638

- JOSEPH RUTTO-0720240462

- DAVID RONO-0710479789

- JOHN RUTOH-0726725092

- PAUL KITUR-0724538011

- THOMAS ADEDE-0720533780

- NANCY LELGO-0723679488

AGENDA

- Preamble

- Public participation by NG-CDFC

- AOB

MIN1/NG-CDF/NOMINEES/12/09/2019 PREAMBLE

Chairperson:

The chairperson called the meeting to order at 2.30PM and Nancy Lelgo said word of prayer. The chairperson welcomed the members of the public to the meeting and briefed them on the importance of public participations on projects to be funded by NG-CDF.

Fund Account Manager:

The Fund Account Manager briefed the members of the public on the key sectors that the NG-CDF funds as per the new NG-CDF Act 2016. He emphasized that NG-CDF fund only Security and Education (both Primary and Secondary Projects and that Health, Roads& Bridges, and water are now devolve functions under county Government. FAM also explained the importance of public participation as projects to be funded by the NG-CDF comes directly from common mwananchi.

Member of Parliament:

The area M.P thank the members of the public for giving him a chance to serve them in the capacity of area member of parliament. He emphasized on the following two issues:

- Funding of projects to completion to use.

- Completing ongoing projects

- Using natural stones in construction rather than bricks which will now be mandatory for any NG-CDF projects.

Assistant County Commissioner:

The ACC thanked the NG-CDFC for funding security projects within the constituency especially Chiefs, assistant chief’s and ACC’S offices.

He also reminded the members of the public that they are bound  the law to maintain law and order and that they should desist from selling or consuming illicit brew.

MIN2/NG-CDFC /NOMINEES/12/09/2019 PROPSALS ON PROJECTS TO BE FUNDED BY NG-CDF.

Members of the public forwarded the following projects to be funded by the NG-CDF Kipkelion West constituency in the FY 2019/20:

| KUNYAK WARD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Name | Amount Requested(Ksh) | Previous Funding(Ksh) | Proposed Project Activity | Status |
| CHEPNG'OSOS PRY SCH | 1,200,000.00 | 2,400,000.00 | completion to use of 3 classroom at ksh 250,000 and construction of: one clasroom at ksh 800,000 and pit latrines at ksh. 150,000 | on-going |
| CHESIGOT PRI SCH | 1,950,000.00 | _ | Completion to use of 3 classroom at ksh 350,000 and construction of: administration block at ksh 1,300,000 and pit latrines at ksh. 300,000 | on-going |
| CHESONOI PRY SCH | 3,235,500.00 | 1,600,000.00 | completion to use of 3 classrooms at ksh 300,000 and construction of: toilets at ksh 435,500, one classroom at ksh 1,000,000 and administration block at ksh 1,500,000 | on-going |
| IMBARAGAI PRI SCH | 9,000,000.00 | _ | Completion to use of 5 classrooms at ksh 1,000,000 and construction of: modern administration block at ksh 2,000,000; imbaragai proposed polytechnic at ksh. 5,000,000 and a classroom at ksh 1,000,000 | on-going |
| KAPIAS PRI SCH | 3,920,000.00 | 1,650,000.00 | COMPLETION TO USE OF 6 CLASSROOMs at ksh 720,000 i.e. Plastering, flooring electrical, installation and construction of: administration block at ksh 1,200,000; toilets at ksh 500,000 and two classroom at 1,500,000 | on-going |
| KAPKOROS PRI SCH | 1,771,000.00 | 1,200,000.00 | Completion to use of 3 CLASSROOMs at ksh 200,000 i.e. flooring and window panes at ksh 200,000 and construction of 1,571,000 | on-going |
| KAPSALE PRI SCH | 4,100,000.00 | 800,000.00 | COMPLETION TO USE OT TWO CLASSROOMS AT KSH 300,000.00; Latrines at Ksh 100,000.00. construction of 6 classrooms at Ksh 3,000,000; administration block at ksh 600,000; and fencing at ksh 100,000.00 | on-going |
| KIPTENDEN PRI SCH | 1,200,000.00 | 2,250,000.00 | Completion to use of A CLASSROOM at ksh 100,000 i.e. ceiling, plastering and painting and construction of administration block at Ksh 1,100,000.00 | on-going |
| KITOI PRI SCH | 950,000.00 | 1,200,000.00 | construction of a classroom at ksh 600,000, and water tank at ksh 350,000 | on-going |
| KORU FARM PRI SCH | 3,700,000.00 | 1,000,000.00 | Completion to use of 4 classrooms at ksh 200,000; and construction of staff houses at ksh 800,000 | on-going |
| SINGOIWEK PRI SCH | 2,200,000.00 | 400,000.00 | Renovation to use of staff room and Head teachers office at ksh 400,000 ie plastering, window panes, ceiling and painting and construction of two classrooms at 1,400,000 and latrines at ksh 400,000 | on-going |
| SIRGOI PRI SCH | 300,000.00 | 1,000,000.00 | Renovation to use of 4 Classrooms i.e plastering, floor at ksh 650,000 and construction of 12 door girls toilet plus bathroom at ksh 1,200,000, | new |
| TIMPILIL PRI SCH | 4,800,000.00 | 1,300,000.00 | Completion to use of 6 classrooms at ksh 400,000 ie ceiling, plastering, steel door, window and painting; construction of 3 classrooms at ksh 2,400,000. administration block at ksh 1,000,000.00; library at ksh 500,000 and teachers/pupil’s houses at ksh 500,000 | on-going |
| URAFIKI PRI SCH | 4,200,000.00 | _ | completion to use of pit latrines at ksh 500,000 and construction of: administration block at ksh administration block at ksh 1,000,000; community library at ksh 1,000.000 and finishing of two classrooms at ksh 1,000,000; school fencing ksh 200,000 and piped water at ksh 500,000 | new |
| CHEMOGOCH SEC. SCH | 6,750,000.00 | 2,146,000.00 | completion to use of laboratory at ksh 750,000 ie fittings, wiring and windows and construction of: administration block at ksh 2,500,000; library at ksh 2,500,000 and computer room at ksh 1,000,000. | on-going |
| KAPIAS SEC SCHOOL | 2,100,000.00 | 500,000.00 | Completion to use of laboratory at ksh 1,000,000 ie fittings, gases, painting and ceiling and construction of: one classroom at ksh 600,000 and latrines at ksh 500,000 |  |
| KAPKWEN SEC SCHOOL | 9,000,000.00 | 2,300,000.00 | Completion to use of a classroom at ksh 500,000 and construction of 2 classrooms at ksh 2.5 Million and administration block and library at ksh. 6 Million |  |
| KUNYAK SEC. SCH | 1,400,000.00 | 2,500,000.00 | construction of twon classroom at ksh 1,400,000 | new |
| CHELELE ASS. CHIEF'S OFFICE | 600,000.00 |  | construction of assistant chief’s office at ksh. 600,000 |  |
| CHEMOGOCH CHIEFS OFFICE | 1,500,000.00 | 300,000.00 | COMPLETION TO USE OF THE OFFICE at ksh 200,000 i.e Plastering, flooring electrical installation and construction of pit latrine at ksh 100,000 and AP camp at ksh 1,200,000 | on-going |
| KAPKWEN ASS. CHIEF'S OFFICE | 500,000.00 | 500,000.00 | completion to use of ass. Chief's office at ksh 150,000 and purchase of a plot and construction of security house at ksh 350,000 |  |
| KUNYAK DO'S OFFICE | 1,600,000.00 | 1,650,000.00 | COMPLETION TO USE OF OFFICES at ksh 1,000,000 and construction of pit latrinesat ksh 600,000 | on-going |
|  | 65,976,500.00 |  |  |  |

MIN 3/NG-CDF/NOMINEES/12/09/2019 AOB

Members appreciated the opportunity that they have been given by the NG-CDF Board and hoped that the new committee will work tirelessly for the benefit of the constituency. There being no other item of the agenda, the meeting ended with a word of prayer from Robert Matingwony at 6 PM.

Prepared by:

Name …………………………………….. Position ……………Signature……………Date………………

Confirmed by:

- Name…………………………………Designation……………..Sign………………..Date………

- Name…………………………………Designation……………..Sign………………..Date………..

| NG-CDF | National Government Constituencies Development Fund Kipkelion West Constituency P.O Box 150, 20202 KIPKELION Tel: 0724 718 529 Email: info@cdf.go.ke ¦ Website: www.cdf.go.ke. |
| --- | --- |

MINUTES OF NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND KIPKELION WEST CONSTITUENCY WARD MEETINGS HELD AT KAMASIAN PMCA CHURCH, AT 13TH SEPT 2019, KAMASIAN WARD.

ATTENDANCE

- ERICK KIPKORIR MUREI – CHAIRPERSON, NG-CDFC

- FRANCIS MWIBIRI-FAM

- PAUL KIPLANGAT KIRUI- SECRETARY, NG-CDFC

- TUEI ALFRED KIPYEGON- MEMBER, NG-CDFC

- LUCY CHEPCHIRCHIR- MEMBER, NG-CDFC

- TUEI STELLA CHEPKEMOI- MEMBER, NG-CDFC

- MIRIAM CHEPKEMOI BIRIR- MEMBER, NG-CDFC

- CAROLINE CHEPNGETICH SOI- MEMBER, NG-CDFC

- KIPYEGON CHERUIYOT HENRY- MEMBER, NG-CDFC

- ANDREW RONO-0726756166

- JOSEPH BORE-0706140771

- DAVID RUGUT-0724770325

- RICHARD ROTICH-0722694454

- DICKSON MOKUA-0724384945

- RICHARD NGENO-0721995834

- GRACE KIBUEHI-0723582774

- REBECCA WANGARE-0708169009

- JOEL BETT-0720171395

- JOHN RUTO-0714746580

- DAVID RUGUT-0702209548

- JULIUS KOSKEY-0707234524

- CHARLES BORE-0715796093

- BENARD KOSKEY-0728763173

- RICHARD LANGAT-0700939582

- BENARD MOGENDI-0724552418

- DANIEL NYAKUNDI-0724689268

- DAVID MUTAI-0708504520

- ERICK KIRUI-0704718415

- MERCY CHERONO-24799007

AGENDA

- Preamble

- Proposals on project to be funded by NG-CDF

- AOB

MIN1/NG-CDF/NOMINEES/13/09/2019PREAMBLE

Chairperson:

The chairperson called the meeting to order at 8.00 AM and Daniel Nyakundi said word of prayer. The chairperson welcomed the members of the public to the meeting and briefed them on the importance of public participations on projects to be funded by NG-CDF.

Fund Account Manager:

The Fund Account Manager briefed the members of the public on the key sectors that the NG-CDF funds as per the new NG-CDF Act 2016. He emphasized that NG-CDF fund only Security and Education (both Primary and Secondary Projects and that Health, Roads& Bridges, and water are now devolve functions under county Government. FAM also explained the importance of public participation as projects to be funded by the NG-CDF comes directly from common mwananchi.

Member of Parliament:

The area M.P thank the members of the public for giving him a chance to serve them in the capacity of area member of parliament. He emphasized on the following two issues:

- Funding of projects to completion to use.

- Completing ongoing projects

- Using natural stones in construction rather than bricks which will now be mandatory for any NG-CDF projects.

Area Member of the County Assembly:

The MCA promised to work hand in hand with the NG-CDF to complete projects that has been devolved. He also promised for cooperation between the National Government and County Government functions for smooth delivery of services to the constituents.

MIN2/NG-CDFC /NOMINEES/13/09/2019 PROPSALS ON PROJECTS TO BE FUNDED BY NG-CDF.

Members of the public forwarded the following projects to be funded by the NG-CDF Kipkelion West constituency in the FY 2019/20:

| KAMASIAN WARD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Name | Amount Requested(Ksh) | Previous Funding(Ksh) | Proposed Project Activity | Status |
| BARTERA PRY SCHOOL | 4,100,000.00 | 1,250,000.00 | completion to use of 3 classrooms at ksh 600,000 and construction of: Latrines at ksh 1.5M and water supply at ksh 2M | ongoing |
| BOROWET PRI SCH | 2,000,000.00 | 700,000.00 | COMPLETION TO USE OF 2 CLASSROOMS i.e plastering, roofing, electrical, installation.at ksh 200,000 and construction of: two classrooms at ksh 1.5M; school gates & fencing at 50,000; toilets at ksh 200,000 and window panes at ksh 50,000 | on-going |
| GATHARAINE PRY SCHOOL | 1,700,000.00 |  | construction of a new school at ksh 1,700,000 | New |
| KAMASIAN PRI SCH | 4,500,000.00 | 200,000.00 | construction of 3 new classrooms at ksh 3.0M; abolution block for biys at ksh 300,000 and water tanks at ksh 1.2M | New |
| KAMASIAN DO'S OFFICE | 2,450,000.00 | 2,150,000.00 | completion to use of DO's office at ksh 2.2M, and construction of 2 public toilets at ksh 150,000 and gate at ksh 100,000 | on-going |
| KERENGETI PRY SCHOOL | 1,900,000.00 | 800,000.00 | completion to use of 2 classrooms at ksh 200,000 and renovation to use of 4 classrooms at ksh 800,000 ; construction of Admin block at ksh 800,000 and leveling of playing ground at ksh 100,000. |  |
| KIPSEGI PRI SCH | 1,800,000.00 | 1,000,000.00 | completion to use of one classroom at ksh. 300,000 and construction of 4 new classroom at ksh 1.5M | on-going |
| KOISOET PRIMARY SCH | 9,180,000.00 | _ | construction of classes at ksh 8.0M; toilets at ksh 500,000; fencing at ksh. 150,000; survey at ksh 30,000; water tank at ksh 500,000 | on-going |
| LALIAT PRI SCH | 3,250,000.00 | 300,000.00 | COMPLETION TO USE OF A CLASSROOM i.e Plastering, flooring electrical, installation at ksh 450,000; construction of 5 classrooms at ksh 2.5M and toilets at ksh 300,000 | on-going |
| LELU CENTRAL PR SCH | 3,000,000.00 | 400,000.00 | completion to use of a classroom at ksh 100,000 and construction of office at ksh 500,000; toilets at ksh 400,000 and 4 classes at ksh 2.0M | on-going |
| LILOCH PRY SCHOOL | 1,800,000.00 | 200,000.00 | construction of three classroom at ksh 1.5M and administration block at ksh 300,000; leveling of playing ground at ksh. 100,000 | ongoing |
| NAYIROBI PRY SCHOOL | 6,700,000.00 | 200,000.00 | completion to use of a classroom at ksh 200,000 and renovation to use of 9 classroom at ksh 1,500,000; construcion of two classrooms at ksh 2.0M Admin block at ksh 2.0M and new nursery at ksh 1.0M |  |
| NYAKACHO PRI SCH | 5,400,000.00 | 500,000.00 | renovation to use of classrooms at ksh 1.3M; construction of girls dorm at ksh 1.8M; 95beds at ksh 500,000; boys toilets at ksh 300,000 and teachers querters at ksh 500,000; ECDE classroom at ksh 500,000; field leveling at ksh 500,000 | New |
| SAOSET PRI SCH | 2,100,000.00 | 200,000.00 | completion to use of one classroom at ksh. 700,000 and construction of 5 door toilets at ksh 600,000 and a libraary at ksh. 800,000 | on-going |
| KIMOLOGIT SEC SCHOOL | 6,000,000.00 |  | construction osf sci lab at ksh 6.0M | New |
| KIPSEGI SEC SCHOOL | 8,000,000.00 | 1,300,000.00 | Completion to use of: 3 classrooms at ksh 1.0M; & lab at ksh 1.0M and construction of: administration block at ks 2.0M; 4 new classrooms at ksh 3.0M and latrines at ksh 1.0M | ongoing |
| KUTUNG SEC SCHOOL | 6,300,000.00 | - | Construction of 4 classrooms at ksh 3.2M; fencing of school compound at ksh. 1.6M, office at ksh 1.0M and toilets at ksh 500,000 | New |
| LELU EAST SEC SCHOOL | 6,000,000.00 |  | Construction of 4 new classrooms at ksh 6.0M | New |
| LILOCH SEC SCHOOL | 6,800,0000 - | 6,800,000 | Purchase of school bus | New |
| NYAGACHO PRY SCHOOL | 3,050,000.00 | 1,500,000.00 | construction of: boarding facilities at ksh 900,000, boys toilets at ksh 350,000; renovation to use of a classroom at ksh 1.4M and building of girls dorm at ksh. 1.8M | ongoing |
| NYAIROBI SEC SCH | 6,000,000.00 | 7,000,000.00 | Completion to use OF A SCIENCE LAB walling and roofing at ksh2.0M and construction of 4 new classrooms at ksh 4.0M | on-going |
| SAOSET SEC SCH | 3,100,000.00 | 1,500,000.00 | completon of two classrooms at ksh 600,000 and construction of: toilets at ksh 500,000; administration block at ksh 1.0M; science lab. At ksh 2.0M | on-going |
| KAMASIAN CHIEF'S OFFICE | 600,000.00 | 300,000.00 | completion to use of chief's office at ksh 600,000 | ongoing |
| KIPSEGI CHIEF’S OFFICE | 700,000.00 | 500,000.00 | COMPLETION TO USE OF THE OFFICE i.e Plastering, flooring electrical installation at ksh 700,000 | on-going |
| KUTUNG CHIEFS OFFICE | 1,000,000.00 | _ | construction of chief's office at ksh 1.0M | New |
|  | 90,630,000.00 |  |  |  |

MIN 3/NG-CDF/NOMINEES/13/09/2019 AOB

Members appreciated the opportunity that they have been given by the NG-CDF Board and hoped that the new committee will work tirelessly for the benefit of the constituency. There being no other item of the agenda, the meeting ended with a word of prayer from David Mutai at 1PM.

Prepared by:

Name …………………………………….. Position ……………Signature……………Date………………

Confirmed by:

- Name…………………………………Designation……………..Sign………………..Date……….

- Name…………………………………Designation……………..Sign………………..Date………..

| NG-CDF | National Government Constituencies Development Fund Kipkelion West Constituency P.O Box 150, 20202 KIPKELION Tel: 0724 718 529 Email: info@cdf.go.ke ¦ Website: www.cdf.go.ke. |
| --- | --- |

MINUTES OF NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND KIPKELION WEST CONSTITUENCY WARD MEETINGS HELD AT KIPKELION YOUTH OFFICE, AT 16TH SEPT 2019, KIPKELION WARD.

ATTENDANCE

- ERICK KIPKORIR MUREI – CHAIRPERSON, NG-CDFC

- FRANCIS MWIBIRI-FAM

- PAUL KIPLANGAT KIRUI- SECRETARY, NG-CDFC

- TUEI ALFRED KIPYEGON- MEMBER, NG-CDFC

- LUCY CHEPCHIRCHIR- MEMBER, NG-CDFC

- TUEI STELLA CHEPKEMOI- MEMBER, NG-CDFC

- MIRIAM CHEPKEMOI BIRIR- MEMBER, NG-CDFC

- CAROLINE CHEPNGETICH SOI- MEMBER, NG-CDFC

- KIPYEGON CHERUIYOT HENRY- MEMBER, NG-CDFC

- BERNARD KOECH- 0727850622

- JOHN TOWETT-0720298743

- PRISCILLA ROTICH-0721941364

- KIRUI BERNARD-0729373963

- JOYCE CHERUIYOT-0726799404

- JANE LANGAT-0727775858

- JAMES MUSEE MELI-0712417837

- WILSON MUSEE -070441821

- ISACK K MANYANI-0712555973

- JOSEPH NGENO-0725565292

- DAVID NGENO-0727703318

- DAVID MABWAI-0704686565

- ANN WANGURA-0715133030

- JULIUS KOGO-0717315692

- HELLEN KOECH-0721810946

- JAMES K KIPRONO-0720906726

- ANDREW TUMM-0720171405

- JOHN TIROP-0729949735

AGENDA

- Preamble

- Proposals on project to be funded by NG-CDF

- AOB

MIN1/NG-CDF/NOMINEES/16/09/2019 PREAMBLE

Chairperson:

The chairperson called the meeting to order at 2PM and Andrew Tumm said word of prayer. The chairperson welcomed the members of the public to the meeting and briefed them on the importance of public participations on projects to be funded by NG-CDF.

Fund Account Manager:

The Fund Account Manager briefed the members of the public on the key sectors that the NG-CDF funds as per the new NG-CDF Act 2016. He emphasized that NG-CDF fund only Security and Education (both Primary and Secondary Projects and that Health, Roads& Bridges, and water are now devolve functions under county Government. FAM also explained the importance of public participation as projects to be funded by the NG-CDF comes directly from common mwananchi.

Member of Parliament:

The area M.P thank the members of the public for giving him a chance to serve them in the capacity of area member of parliament. He emphasized on the following two issues:

- Funding of projects to completion to use.

- Completing ongoing projects

- Using natural stones in construction rather than bricks which will now be mandatory for any NG-CDF projects.

Principal Tuiyobei Secondary School:

He thanked the NG-CDFC for the good work they have done in improving the infrastructure in the schools. He cited an example of her school as one of the major beneficiary of the NG-CDF in which the entire school has been fully funded by NG-CDF right from the purchase of land to constructions of  classrooms.

MIN2/NG-CDFC /NOMINEES/16/09/2019 PROPSALS ON PROJECTS TO BE FUNDED BY NG-CDF.

Members of the public forwarded the following projects to be funded by the NG-CDF Kipkelion West constituency in the FY 2019/20.

| KIPKELION WARD |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECTS NAME | TOTAL AMOUNT REQUESTED(KSH) | PREVIOUS FUNDING(KSH) |  |  |
| BLUE HILLS PRI SCH | 100,000 | 100,000 | Completion to use of a classroom | on-going |
| CHEBIRIR PRI SCHOOL | 1,900,000.00 | 1,800,000.00 | Completion to use of a classroom at ksh. 100,000 foundation,Walling and roofing. And construction of 2 classrooms at ksh 1.8M | on-going |
| CHEMAMUL PRI SCH | 740,000.00 | 400,000.00 | Construction OF A CLASSROOM i.e Plastering, flooring electrical, installation at ksh 500,000, fencing at ksh 40,000 and toilets at ksh 200,000 | on-going |
| KALYET PRIMARY SCH | 1,900,000.00 | 200,000.00 | Completion to use of classroom at ksh 200,000 and renovation to use of classrooms at ksh 900,000 and construction of teachers houses at ksh. 800,000 | new |
| KAMARUS PRY SCHOOL | 1,000,000.00 | - | Construction of one Classroom at ksh 600,000 ie foundation, Walling and roofing. And techer's houses at ksh 400,000 | ongoing |
| KIMOLOGIT PRI SCHOOL | 2,700,000.00 | 800,000.00 | Completion to use OF CLASSROOM at ksh 200,000 ie foundation, Walling and roofing. And construction of admin block at ksh. 2.5M | on-going |
| KIPKELION AP LINE | 1,200,000.00 |  | Construction of 3 units of AP's houses at ksh. 1.2M | new |
| KIPKELION DCC'S OFFICE | 1,000,000.00 | - | Funds for fencing; public toilets at the DCC's residence and water infrastructure, public toilets and minor repairs at the DCC's office at ksh 1.0M | new |
| KIPKELION DCIO'S OFFICE | 1,500,000.00 | - | Construction of the DCIO'S office at ksh 1,500,000 | new |
| KIPKELION DO'S OFFICE | 2,000,000.00 | 700,000.00 | Construction of DO's office to completion to use at ksh. 2.0M | ongoing |
| KIPKELION POLICE STATION | 2,200,000.00 | - | Construction of 3 units of staff houses at ksh 1.2M and police office block at ksh 1.0M | new |
| KIPKELION TOWNSHIP PR SCH | 2,900,000.00 | 600,000.00 | Completion to use of computer room and a classroom at ksh 1.0M and construction of school fence and gate at ksh. 600,000; repair of 2 classrooms at ksh 800,000 and expansion of playing field at ksh. 500,000 | on-going |
| KIPSIMBOL PRE-SCHOOL | 200,000.00 | 200,000.00 | Completion to use of one classroom at ksh 200,000 |  |
| LELECHWET PR SCFH | 1,250,000.00 | 1,500,000.00 | Completion to use of 8 classrooms at ksh 400,000 and construction of admin block at ksh. 650,000 and fencing & gate at ksh. 200,000 | on-going |
| LESIRWA PRY SCH | 800,000.00 | 1,000,000.00 | completion to use of two classrooms i,e. plastering, floor at ksh 600,000 and renovation to use of old building at ksh. 200,000 | new |
| LESIRWO SEC SCH | 1,280,000.00 | 2,000,000.00 | completion to use of assembly hall at ksh. 1.4m and construction of: 2 classrooms at ksh 1.4m and administration complex at ksh. 10m | on-going |
| MACHEISOK PRI SCH | 2,850,000.00 | 600,000.00 | completion to use of 3 classrooms i.e plastering, flooring electrical, installation at ksh 750,000 and construction of toilets at ksh 300,000 and purchase of school land at ksh. 1.8m | on-going |
| NGENDALEL PRIMARY SCHOOL | 1,400,000.00 | 1,300,000.00 | Completion to use of pit latrines at ksh 20,000.00 and construction of administration block at ksh. 1.2m |  |
| PINAS PRI SCHOOL | 400,000.00 | 2,800,000.00 | Completion to use of 5 classrooms at ksh 400,000 and construction of 3 classrooms at 1.5M and purchase of 1acre of land at ksh 900,000 | on-going |
| SUGUTEK PRY SCHOOL | 1,800,000.00 | 2,700,000.00 | Completion to use of 6 classrooms and roofing of one classroom at ksh 1.8M and construction of staff houses at ksh 900,000 | ongoing |
| SOIL CONSERVATION PRI SCH | 1,200,000.00 | 400,000.00 | Completion to use of a classroom at ksh 200,000 and construction of one classroom at ksh 600,000; toilets at ksh 400,000 | on-going |
| TAITA TOWEET SEC SCH | 2,000,000.00 | 1,000,000.00 | Completion to use of library at ksh. 2.0m | on-going |
| TINGORO PRI SCHOOL | 300,000.00 | _ | Completion to use of a classroom at ksh. 300,000 and construction of a classroom at ksh. 650,000 and admin block at ksh.1.9m | on-going |
| KIPCHORIAN SEC | 1,250,000.00 | 300,000.00 | Completion to use of a lab at ksh750,000 and borehole drilling at ksh. 500,000 | on-going |
| SIRET SEC SCH | 8,500,000.00 | 1,700,000.00 | Completion to use of multipurpose hall at ksh. 4.5m; construction of two classrooms at ksh 1.5m and one lab at ksh 2.5m | on-going |
| SUGUTEK SECSCHOOL | 17,500,000.00 | 400,000.00 | Completion to use of first floor and a classroom at ksh 3.0M; ground floor and first floor 2 classrooms at ksh 9.0M and electrical installation amd window panes at ksh. 200,000; laboratory at ksh 4.7M and water reservoir at ksh. 600,000 |  |
| 0 | 5,000,000.00 | 2,300,000.00 | Constructions of dorm at ksh 1.0M, land purchase of ksh. 4.0M |  |
| BARSIELE AP CAMP | 2,750,000.00 |  | Construction of chief's office at ksh. 1.5m, ap houses at ksh. 1.0m and toilets at ksh 250,000 |  |
| LESIRWA CHIEF'S OFFICE | 2,200,000.00 | 150,000.00 | Completion to use of chief's office at ksh. 200,000 and construction of location hall at ksh. 2.0m |  |
| MACHEISOK ASS. CHIEF'S OFFICE | 875,000.00 | - | Construction of ass. Chief's office at ksh 500,000; land purchase at ksh 250,000; toilets at ksh. 100,000 and fencing at ksh. 25,000 | New |
| MACHEISOK CHIEFS OFFICE | 400,000.00 | 500,000.00 | COMPLETION TO USE OF THE OFFICE i.e Plastering, flooring electrical installation at ksh 200,000 and latrine construction at ksh 200,000 | on-going |
| SIRET ASSISTANT CHIEF’S OFFICE | 1,300,000.00 | 350,000.00 | Completion to use of ass. Chief's office at ksh 600,000 and construction of latrines at ksh 400,000 & plot purchase at ksh. 300,000 | New |
|  | 72,295,000.00 |  |  |  |

MIN 3/NG-CDF/NOMINEES/16/09/2019 AOB

Members appreciated the opportunity that they have been given by the NG-CDF Board and hoped that the new committee will work tirelessly for the benefit of the constituency. There being no other item of the agenda, the meeting ended with a word of prayer from Alexander cheruiyot at 6.00 PM

Prepared by:

Name …………………………………….. Position ……………Signature……………Date………………

Confirmed by:

- Name…………………………………Designation……………..Sign………………..Date………..……

- Name…………………………………Designation……………..Sign………………..Date………..……

National Government Constituency Development Fund

KIPKELION WEST

Project Proposal 2019/20 Financial Year

Code list

| Project Name | Project No. | Original Cost (Ksh) | cumulative allocation (Kshs) | Activity Required | Total Amount Required | Current Status |
| --- | --- | --- | --- | --- | --- | --- |
| Administration (8,242,063.45) |  |  |  |  |  |  |
| Employee Salaries | 4-35-189-2110000-100-2019/20-001 | 3,000,000.00 | 3,000,000.00 | Payments of staff salaries and gratuity | 3,000,000.00 | Ongoing |
| Goods and Services | 4-35-189-2210000-100-2019/20-001 | 1,500,000.00 | 1,500,000.00 | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. e.t.c | 1,500,000.00 | Ongoing |
| NHIF | 4-0035-189-2120201-100-2019/20-001 | 300,000.00 | 300,000.00 | Payment of Employee NHIF Statutory Deduction | 300,000.00 | Ongoing |
| NSSF | 4-35-189-2120101-100-2019/20-001 | 400,000.00 | 400,000.00 | Payment of NSSF deductions | 400,000.00 | Ongoing |
| Committee Expenses | 4-35-189-2210802-100-2019/20-001 | 1,660,000.00 | 1,660,000.00 | Payment of committee sitting allowances, transport and conferences. | 3,042,063.45 | Ongoing |
|  |  |  |  |  | 8,242,063.45 |  |
| Monotoring and Evaluation (4,121,031.72) |  |  |  |  |  |  |
| Goods and Services | 4-35-189-2210000-111-2019/20-001 | 2,041,031.72 | 2,041,031.72 | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence e.t.c | 2,041,031.72 | Ongoing |
| Committee Expenses | 4-35-189-2210802-111-2019/20-001 | 1,080,000.00 | 1,080,000.00 | Payment of committee sitting allowances, transport and conferences. | 1,080,000.00 | Ongoing |
| Capacity Building | 4-35-189-2210700-111-2019/20-001 | 1,000,000.00 | 1,000,000.00 | Undertake training of the PMCs,NG- CDFCs, on NG-CDF related issues | 1,000,000.00 | Ongoing |
|  |  |  |  |  | 4,121,031.72 |  |
| Emergency (7,198,241.38) |  |  |  |  |  |  |
| Emergency | 4-035-189-2640200-101-2019/20-001 | 7,198,241.38 | 7,198,241.38 | To cater for unforeseen occurrences in the constituency within the financial year | 7,198,241.38 | Ongoing |
|  |  |  |  |  | 7,198,241.38 |  |
| Sports (2,256,387.59) |  |  |  |  |  |  |
| Kipkelion west Tournament | 4-035-189-2640509-112-2019/20-001 | 2,256,387.59 | 2,256,387.59 | Purchase of balls and uniforms, trophies and facilitation of Kipkelion West Tournament. Kamasian Ward Ksh. 564,096.90 Kipkelion Ward Ksh. 564,096.90, Kunyak Ward Ksh. 564,096.90, Chilchila Ward Ksh 564,096.90 | 2,256,387.59 | New |
|  |  |  |  |  | 2,256,387.59 |  |
| Environment(1,200,000.00) |  |  |  |  |  |  |
| Cherara Primary school, | 4-035-189-2640510-110-2019/20-001 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Chilchila T/Ship Secondary school | 4-035-189-2640510-110-2019/20-002 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Sereng Secondary school | 4-035-189-2640510-110-2019/20-003 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Chilchila primary school | 4-035-189-2640510-110-2019/20-004 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Samolel Secondary school | 4-035-189-2640510-110-2019/20-005 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Lelechwet Primary school | 4-035-189-2640510-110-2019/20-006 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Segetet Primary school | 4-035-189-2640510-110-2019/20-007 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Siret Secondary school | 4-035-189-2640510-110-2019/20-008 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Kipkelion Girls secondary school | 4-035-189-2640510-110-2019/20-009 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Kipkelion ACC’s office | 4-035-189-2640510-110-2019/20-010 | 60,000.00 | 60,000.00 | Purchase of 300 tree seedlings, | 60,000.00 | New |
| Leldet Primary school | 4-035-189-2640510-110-2019/20-011 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Tingatela Primary school | 4-035-189-2640510-110-2019/20-012 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Kamasian ACC’s office | 4-035-189-2640510-110-2019/20-013 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Lelu Primary school | 4-035-189-2640510-110-2019/20-014 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Kapsale Primary school | 4-035-189-2640510-110-2019/20-015 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Chesonoi Primary school | 4-035-189-2640510-110-2019/20-016 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Kamasian ACC’s office | 4-035-189-2640510-110-2019/20-017 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
| Chesigot Primary school | 4-035-189-2640510-110-2019/20-018 | 75,000.00 | 75,000.00 | Purchase of 350 tree seedlings, | 75,000.00 | New |
|  |  |  |  |  | 1,200,000.00 |  |
| Bursary/CATs/Mocks/social security progrommes (Ksh 29,100,000.00) |  |  |  |  |  |  |
| Bursary Secondary schools | 4-035-189-2640101-103-2019/20-001 | 14,100,000.00 | 14,100,000.00 | Payment of bursary to needy students | 14,100,000.00 | Ongoing |
| Bursary Tertiary Institutions | 4-035-189-2640101-103-2019/20-002 | 11,002,000.00 | 11,002,000.00 | Payment of bursary to needy students | 11,002,000.00 | Ongoing |
| Bursary Special Schools | 4-035-189-2640101-103-2019/20-003 | 2,000,000.00 | 2,000,000.00 | Payment of bursary to needy students | 2,000,000.00 | Ongoing |
| Socail Security Programmes-NHIF | 4-035-189-2640101-103-2019/20-004 | 1,998,000.00 | 1,998,000.00 | Payment of medical insurance cover for the 333 identified vulnerable families | 1,998,000.00 | New |
|  |  |  |  |  | 29,100,000.00 |  |
| Primary schools(Ksh 38,150,000.00) |  |  |  |  |  |  |
| Chesonoi Primary School | 4-035-189-2630204-104-2019/20-001 | 700,000.00 | 500,000.00 | Completion to use of a classroom: walling and roofing | 200,000.00 | Ongoing |
| Bartera Primary School | 4-035-189-2630204-104-2019/20-002 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation. | 700,000.00 | New |
| Blue hills primary school | 4-035-189-2630204-104-2019/20-003 | 400,000.00 | 0.00 | Purchase of 1 acre land | 400,000.00 | New |
| Borowet Primary School | 4-035-189-2630204-104-2019/20-004 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Chebirir Primary School | 4-035-189-2630204-104-2019/20-005 | 1,400,000.00 | 0.00 | Construction of 2 new classroom to completion to use: Foundation, walling, roofing and electrical installation | 1,400,000.00 | New |
| Chepkendi Primary School | 4-035-189-2630204-104-2019/20-006 | 700,000.00 | 0.00 | construction of 4 office admin block to completion to use: Foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Chepngosos Primary School | 4-035-189-2630204-104-2019/20-007 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Cherara Primary School | 4-035-189-2630204-104-2019/20-008 | 900,000.00 | 600,000.00 | Completion to use of 4 office administration block to completion to use: electrical installation, doors, windows and painting | 300,000.00 | Ongoing |
| Chesigot Primary School | 4-035-189-2630204-104-2019/20-009 | 800,000.00 | 500,000.00 | Completion to use of 4 office administration block to completion to use: electrical installation, doors, windows and painting. | 300,000.00 | Ongoing |
| Chilchila Pry School | 4-035-189-2630204-104-2019/20-010 | 500,000.00 | 0.00 | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 | New |
| Chorwet Primary School | 4-035-189-2630204-104-2019/20-011 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Imbaragai Primary School | 4-035-189-2630204-104-2019/20-012 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kaborok Primary School | 4-035-189-2630204-104-2019/20-013 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kalyet Primary School | 4-035-189-2630204-104-2019/20-014 | 300,000.00 | 0.00 | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 | New |
| Kamiwa Primary School | 4-035-189-2630204-104-2019/20-015 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kapias Primary School | 4-035-189-2630204-104-2019/20-016 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kapirong Primary School | 4-035-189-2630204-104-2019/20-017 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kapkese Primary School | 4-035-189-2630204-104-2019/20-018 | 1,400,000.00 | 0.00 | Construction of two new classrooms to completion to use: foundation, walling and roofing. | 1,400,000.00 | New |
| Kapkoros Primary School | 4-035-189-2630204-104-2019/20-019 | 800,000.00 | 500,000.00 | Completion to use of 4 office administration block at Kshs 300,000: Flooring, electrical installation and painting and purchase of 1 acre land at 400,000.00 | 700,000.00 | New |
| Kapsale Primary School | 4-035-189-2630204-104-2019/20-020 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kerengeti Primmary School | 4-035-189-2630204-104-2019/20-021 | 700,000.00 | 0.00 | Construction of new 4 office administration block to completion to use: Foundation, walling and roofing. | 700,000.00 | New |
| Ketitui Primary School | 4-035-189-2630204-104-2019/20-022 | 600,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 | New |
| Kimandui Primary School | 4-035-189-2630204-104-2019/20-023 | 600,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 | New |
| Kimologit Primary School | 4-035-189-2630204-104-2019/20-024 | 1,000,000.00 | 700,000.00 | Completion to use of a 4 office administration block at ksh 300,000.00 and ;construction of a classroom to completion to use at Ksh 600,000.00 (foundation, walling and roofing) and purchase of ½ acre land at 200,000.00 | 1,100,000.00 | Ongoing |
| Kipkelion Township Primary School | 4-035-189-2630204-104-2019/20-025 | 500,000.00 | 0.00 | renovation to use of 5 classrooms: Plastering, flooring, painting and verandah | 500,000.00 | New |
| Kipsegi primary school | 4-035-189-2630204-104-2019/20-026 | 1,000,000.00 | 0.00 | Purchase of ½ acre land at ksh 300,000 and construction of a new classroom to completion to use at ksh 700,000. | 1,000,000.00 | New |
| Kiptenden Primary School | 4-035-189-2630204-104-2019/20-027 | `1,500000 | 0 | Construction of new 6 office administration block to completion to use: Foundation, walling and roofing | `1,500000 | New |
| Kitoi Primary School | 4-035-189-2630204-104-2019/20-028 | 600,000.00 | 0.00 | Purchase of 1 acre land | 600,000.00 | New |
| Koisagat primary school | 4-035-189-2630204-104-2019/20-029 | 400,000.00 | 0.00 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 | New |
| Koisegem Primary School | 4-035-189-2630204-104-2019/20-030 | 400,000.00 | 0.00 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 | New |
| Korosyot Primary School | 4-035-189-2630204-104-2019/20-031 | 1,400,000.00 | 0.00 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 | New |
| Koru Farm Primary School | 4-035-189-2630204-104-2019/20-032 | 1,200,000.00 | 700,000.00 | Completion to use of 4 office Admin Block to use | 500,000.00 | Ongoing |
| Kotetni Primary School | 4-035-189-2630204-104-2019/20-033 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kutung Primary School | 4-035-189-2630204-104-2019/20-034 | 1,400,000.00 | 0.00 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 | New |
| Laliat Primary School | 4-035-189-2630204-104-2019/20-035 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Leldet Primary School | 4-035-189-2630204-104-2019/20-036 | 1,400,000.00 | 0.00 | Construction of 2 classrooms to completion to use: foundation, walling, roofing and electrical installation | 1,400,000.00 | New |
| Lelechwet Primary School | 4-035-189-2630204-104-2019/20-037 | 400,000.00 | 0.00 | Purchase of an acre piece of land | 400,000.00 | New |
| Lelu Central School | 4-035-189-2630204-104-2019/20-038 | 700,000.00 | 0.00 | construction of new classroom: Foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Lelu Primary School | 4-035-189-2630204-104-2019/20-039 | 400,000.00 | 0.00 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 | New |
| Lilloch Primary School | 4-035-189-2630204-104-2019/20-040 | 700,000.00 | 0.00 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 | New |
| Macheisok Primary School | 4-035-189-2630204-104-2019/20-041 | 750,000.00 | 400,000.00 | Completion to use of a classroom: plastering, windows and electrical installation. | 350,000.00 | New |
| Morao primary school | 4-035-189-2630204-104-2019/20-042 | 400,000.00 | 0.00 | Purchase of ½ acre land | 400,000.00 | New |
| Ndubusat Primary School | 4-035-189-2630204-104-2019/20-043 | 500,000.00 | 0.00 | construction of 4 office admin block: Foundation, walling, roofing and electrical installation | 500,000.00 | New |
| Ngendalel secondary School | 4-035-189-2630204-104-2019/20-044 | 300,000.00 | 0.00 | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 | New |
| Nyairobi Primary School | 4-035-189-2630204-104-2019/20-045 | 400,000.00 | 0.00 | renovation to use of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 400,000.00 | New |
| Pinas Primary School | 4-035-189-2630204-104-2019/20-046 | 600,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 600,000.00 | New |
| Saoset Primary School(for secondary) | 4-035-189-2630204-104-2019/20-047 | 1,400,000.00 | 800,000.00 | Completion to use of two classrooms at 300,000.00 each. Plastering, flooring, ceiling and electrical installation | 600,000.00 | Ongoing |
| Segetet primary School | 4-035-189-2630204-104-2019/20-048 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Seguton Primary School | 4-035-189-2630204-104-2019/20-049 | 700,000.00 | 0.00 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 | New |
| Sereng Primary School | 4-035-189-2630204-104-2019/20-050 | 300,000.00 | 0.00 | renovation to use of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 | New |
| Singoiwek Primary School | 4-035-189-2630204-104-2019/20-051 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Sirigoi Primary School | 4-035-189-2630204-104-2019/20-052 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Timbilil Primary School | 4-035-189-2630204-104-2019/20-054 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Tingatela Primary School | 4-035-189-2630204-104-2019/20-055 | 300,000.00 | 0.00 | Construction of 3 office admin Block: foundation, walling and roofing | 300,000.00 | New |
| Tingoro Primary School | 4-035-189-2630204-104-2019/20-056 | 700,000.00 | 0.00 | Construction of 4 office admin Block: foundation, walling and roofing | 700,000.00 | New |
| Tuiyobei Primary School | 4-035-189-2630204-104-2019/20-057 | 300,000.00 | 0.00 | renovation to use of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 | New |
| Tunnel Primary School | 4-035-189-2630204-104-2019/20-058 | 400,000.00 | 0.00 | Renovation to use of 4 classrooms: plastering, flooring, windows panes, doors locks and painting | 400,000.00 | New |
| Tunnel/Tenderi Primary School | 4-035-189-2630204-104-2019/20-059 | 300,000.00 | 0.00 | Purchase of 1 acre land | 300,000.00 | New |
| Urafiki Primary School | 4-035-189-2630204-104-2019/20-060 | 300,000.00 | 0.00 | Renovation to use of 3 classrooms: plastering, flooring, windows panes, doors locks and painting | 300,000.00 | New |
|  |  |  |  |  | 38,150,000.00 |  |
| SECONDARY SCHOOLS(Ksh 36,400,000.00) |  |  |  |  |  |  |
| AGC Lilloch Secondary School | 4-035-189-2630204-104-2019/20-001 | 1,400,000.00 | 900,000.00 | Completion to use of 4 office Admin Block: walling, roofing, plastering, fittings, gas installation and electrical installation at ksh 500,000 and completion to use of 70 students lab at 300,000.00, flooring, tables, gas and water. | 800,000.00 | Ongoing |
| Barsiele Secondary School | 4-035-189-2630204-104-2019/20-002 | 2,000,000.00 | 1,000,000.00 | Completion to use of (200 students) boys dorm at ksh 1,000,000 (plastering, painting and electrical installation) and Construction of a new (250 students) hall to completion to use ksh 500,000 ( foundation, walling and roofing) | 1,500,000.00 | Ongoing |
| Chepkechei Secondary School | 4-035-189-2630204-104-2019/20-004 | 1,700,000.00 | 700,000.00 | Completion to use Of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 | Ongoing |
| Chilchila Secondary School | 4-035-189-2630204-104-2019/20-005 | 1,200,000.00 | 700,000.00 | Completion to use Of 500 students multipurpose Hall: flooring, painting, doors and windows | 500,000.00 | Ongoing |
| Kapkwen Secondary School | 4-035-189-2630204-104-2019/20-006 | 1,200,000.00 | 700,000.00 | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 500,000.00 | Ongoing |
| Kaplelit secondary School | 4-035-189-2630204-104-2019/20-007 | 700,000.00 | 0.00 | Construction of a classroom to completion to use: foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kasheen secondary school | 4-035-189-2630204-104-2019/20-008 | 1,200,000.00 | 0.00 | Construction of 6 office admin Block : foundation, walling and roofing | 1,200,000.00 | New |
| Kipsegi Secondary School | 4-035-189-2630204-104-2019/20-009 | 1,200,000.00 | 700,000.00 | Completion to use of 60 students lab at 500,000.00: gas, water, tables, floors and purchase of an acre land at 400,000.00 | 900,000.00 | Ongoing |
| Kipteris secondary school | 4-035-189-2630204-104-2019/20-010 | 1,200,000.00 | 700,000.00 | Completion to use of 250 students hall: flooring, doors, windows and painting | 500,000.00 | Ongoing |
| Kokwet secondary school | 4-035-189-2630204-104-2019/20-011 | 6,800,000.00 | 3,000,000.00 | Additional funds for Purchase of 51 seater school bus (Kshs 3,000,000.00 allocated in the FY 2018/19 but was conditionally approved by the Board) | 3,800,000.00 | Ongoing |
| Kunyak secondaryondary School | 4-035-189-2630204-104-2019/20-012 | 6,800,000.00 | 0.00 | Purchase of school 51 seater school bus. | 6,800,000.00 | New |
| Lelu secondaryondary School | 4-035-189-2630204-104-2019/20-013 | 1.200,000.00 | 0 | construction of 6 office admin block: Foundation, walling, roofing, electrical installation and painting | 1,200,000.00 | New |
| Lesirwo secondaryondary School | 4-035-189-2630204-104-2019/20-014 | 8,000,000.00 | 4,000,000.00 | Completion to use of administration block (4 classrooms, Library, ICT room and offices): electrical installation, doors, windows and painting | 4,000,000.00 | Ongoing |
| Magire secondary sch | 4-035-189-2630204-104-2019/20-015 | 600,000.00 | 0.00 | Construction to Completion to use of a classroom: plastering, windows and electrical installation. | 600,000.00 | Ongoing |
| Morao secondary school | 4-035-189-2630204-104-2019/20-016 | 6,800,000.00 | 0.00 | Purchase of a 51 seater school bus | 6,800,000.00 | New |
| Samolel secondary School | 4-035-189-2630204-104-2019/20-017 | 1,400,000.00 | 0.00 | Construction of 2 classrooms to completion to use: foundation, walling and electrical installation | 1,400,000.00 | New |
| Sereng secondary School | 4-035-189-2630204-104-2019/20-018 | 1,400,000.00 | 1,200,000.00 | Completion to use of 4 office admin block: walling, roofing, plastering, fittings, gas installation and electrical installation. | 200,000.00 | Ongoing |
| Siret secondary school | 4-035-189-2630204-104-2019/20-019 | 2,800,000.00 | 2,100,000.00 | Completion to use of 250 students multipurpose Hall: flooring, painting, doors and windows | 700,000.00 | Ongoing |
| Sugutek Secondary School | 4-035-189-2630204-104-2019/20-020 | 1,400,000.00 | 600,000.00 | Completion to use of a 4 office Admin Block walling and roofing: floors, painting, electrical installation, windows and doors | 800,000.00 | Ongoing |
| Taita Towett secondary School | 4-035-189-2630204-104-2019/20-021 | 1,400,000.00 | 1,000,000.00 | Completion to use of a 100 students library: walling and roofing: floors, painting, electrical installation, windows and doors | 400,000.00 | Ongoing |
| Tuiyobei Secondary School | 4-035-189-2630204-104-2019/20-023 | 1,600,000.00 | 0.00 | construction of 6 office administration block to completion to use: foundation, walling and roofing | 1,600,000.00 | New |
| Tunnel secondary School | 4-035-189-2630204-104-2019/20-024 | 1,000,000.00 | 0.00 | Construction of a new 200 students capacity dining hall: Foundation, walling, roofing and electrical installation. | 1,000,000.00 | New |
|  |  |  |  |  | 36,400,000.00 |  |
| SECURITY PROJECTS(Ksh 2,700,000.00) |  |  |  |  |  |  |
| Barsiele Chiefs Office | 4-035-188-2640507-113-2019/20-001 | 500,000.00 | 0.00 | purchase of 1/2 acre of land | 500,000.00 | New |
| ACC Chilchila | 4-035-188-2640507-113-2019/20-002 | 200,000.00 | 0.00 | Fencing and Gate (1/2 an acre of land and barbed wire fence) | 200,000.00 | New |
| Acc Office Kipkelion | 4-035-188-2640507-113-2019/20-003 | 1,000,000.00 | 700,000.00 | Completion to use of 3 roomed Office: plastering, floors, doors , windows and electrical installation | 300,000.00 | Ongoing |
| Chemogoch ASST Chiefs Office | 4-035-188-2640507-113-2019/20-004 | 500,000.00 | 0.00 | Construction of a new 3 roomed chiefs office to completion to use | 500,000.00 | New |
| Kalyet Chiefs Office | 4-035-188-2640507-113-2019/20-005 | 200,000.00 | 0.00 | purchase of 1/2 acre of land | 200,000.00 | New |
| Magire Asst Chiefs office | 4-035-188-2640507-113-2019/20-006 | 700,000.00 | 400,000.00 | Completion to use of 3 roomed chiefs office: floor, electrical installation, painting | 300,000.00 | Ongoing |
| Matarmat Asst Chiefs Office | 4-035-188-2640507-113-2019/20-007 | 200,000.00 | 0.00 | Construction of 3 roomed chiefs office: foundation, walling and roofing | 200,000.00 | New |
| Timbilil Asst Chiefs Office | 4-035-188-2640507-113-2019/20-008 | 500,000.00 | 0.00 | Construction of a new 3 roomed chiefs office to completion to use foundation, walling and roofing | 500,000.00 | New |
|  |  |  |  |  | 2,700,000.00 |  |
| TERTIARY INSTITUTIONS PROJECTS(Kshs 8,000,000.00) |  |  |  |  |  |  |
| KMTC Kipkelion | 4-035-189-2630205-105-2019/20-001 | 15,000,000.00 | 5,000,000.00 | Construction of 4 classrooms and 8 office administration block: foundation, walling, roofing, electrical installation and painting | 8,000,000.00 | Ongoing |
|  |  |  |  |  | 8,000,000.00 |  |
|  |  |  |  | GRAND TOTAL | 137,367,724.14 |  |