KIPKELION WEST

IEBC NUMBER 189

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

PROJECT PROPOSAL

2018/19 FINANCIAL YEAR

SUBMITTED

DECEMBER 2018

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

KIPKELION WEST

Next to Posta

P.O.BOX 150 - 20202, KIPKELION

Tel 0715515008

NG-CDF

THE NG-CDFC MEETING HELD AT THE KIPKELION WEST NG-CDF OFFICE ON 26TH NOVEMBER 2018 FROM 10:00 AM

MEMBERS PRESENT

- ERICK KIPKORIR MUREI		 – CHAIRPERSON

- HEMISTONE K. KEMBOI		-FAM

- PAUL KIPLANGAT KIRUI		- SECRETARY

- TUEI ALFRED KIPYEGON		- MEMBER

- LUCY CHEPCHIRCHIR		- MEMBER

- CAROLINE CHEPWOGEN		- MEMBER

- MIRIAM CHEPKEMOI BIRIR		- MEMBER

- CAROLINE CHEPNGETICH SOI	- MEMBER

- KIPYEGON CHERUIYOT HENRY	- MEMBER

- TOBIKO NAYIOMA			-DCC

IN ATTENDANCE

- HON. HILLARY KOSGEY- AREA MP.

AGENDA

      - PREAMBLE

      - PROJECT PROPOSAL FY 2018/19

      - ONGOING PROJECTS

      - A.O.B.

MIN 1/NG-CDFC/26/11/2018: PREAMBLE

The meeting started with a word of prayer from Mirriam Birir at 10:00am. The chairman welcomed the members to the meeting and brief them on the agendas for discussion.

MIN 2/NG-CDFC/26/11/2018: PROJECT BUDGET PROPOSAL FY 2018/19.

The NG-CDF committee deliberated and agreed to prioritize the following projects for funding during financial year 2018/19 after considering the wards projects proposals and guidelines from NG-CDF Board. The NG-CDF committee approved the following projects:

| Project Name | Activity Required | Total Amount Required |
| --- | --- | --- |
| Administration (6,198,112.92) |  |  |
| Employee Salaries | Payments of staff salaries and gratuity | 2,000,000.00 |
| Goods and Services | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. | 1,998,112.93 |
| NSSF | Payment of NSSF deductions | 200,000.00 |
| Committee Expenses | Payment of committee sitting allowances, transport and conferences. | 2,000,000.00 |
|  |  | 6,198,112.93 |
| Monitoring and Evaluation (3,099,056.46) |  |  |
| Goods and Services | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence | 1,399,056.46 |
| Committee Expenses | Payment of committee sitting allowances, transport and conferences. | 1,200,000.00 |
| Capacity Building of PMCs/NG-CDFCs | Undertake training of the PMCs, NG- CDFCs, on NG-CDF related issues | 500,000.00 |
|  |  | 3,099,056.46 |
| Emergency (5,738,993.45) |  |  |
| Emergency | To cater for unforeseen occurrences in the constituency within the financial year | 5,738,993.45 |
|  |  | 5,738,993.45 |
| Sports (2,066,037.64) |  |  |
| Kipkelion West Tournament | Purchase of balls and uniforms, trophies and facilitation of Kipkelion West Tournament. Kamasian Ward Ksh. 516,509.41, Kipkelion Ward Ksh. 516,509.41, Kunyak Ward Ksh. 516,509.41, Chilchila Ward Ksh 516,509.41 | 2,066,037.64 |
|  |  | 2,066,037.64 |
| Environment(2,066,037.64) |  |  |
| Chilchila Ward Environment Project | Chilchila ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)-Chilchila T/Ship Sec, Cherara Pry, Samolel Sec,Sereng Sec | 516,509.41 |
| Kipkelion Ward Environment Project | Kipkelion Ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Siret pry, Kipkelion ACC office, Segetet Pry, lelechwet Pry | 516,509.41 |
| Kamasian Ward Environment Project | Kamasian ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Leldet Pry,Tingatela Pry, Lelu Pry, ACC office kamasian | 516,509.41 |
| Kunyak Ward Environment Project | Kunyak ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Kapsale Pry, Chesonoi Pry, ACC office Kunyak, Chesigot pry | 516,509.41 |
|  |  | 2,066,037.64 |
| Bursary and Social Security Progrommes (Ksh 26,522,637.40) |  |  |
| Bursary Secondary Schools | Payment of bursary to needy students | 12,000,000.00 |
| Bursary Tertiary Institutions | Payment of bursary to needy students | 11,022,637.40 |
| Bursary Special Schools | Payment of bursary to needy students | 2,000,000.00 |
| Social Security Programmes-NHIF | Payment of medical insurance cover for the vulnerable families | 1,500,000.00 |
|  |  | 26,522,637.40 |
| Primary School Projects ( Ksh 30,950,000.00 ) |  |  |
| Barsiele Primary School | Construction of admin block: Foundation, walling, roofing | 600,000.00 |
| Blue Hills Primary School | Construction of admin block: Foundation, walling, roofing. | 700,000.00 |
| Boror Primary School | Construction of a new classroom to completion | 600,000.00 |
| Borowet Primary School | Completion of a classroom at ksh 100,000 (walling and roofing) ,Construction of a new classroom to completion at ksh 600,000 | 700,000.00 |
| Chebirir Primary School | Completion of a classroom (walling and roofing) ksh100,000,construction of a new classroom to completion at ksh 500,000 and completion of pit latrine (walling and roofing) at ksh 100,000 | 700,000.00 |
| Chepkendi Primary School | Completion of a classroom: plastering, windows and electrical installation. | 100,000.00 |
| Cherara Primary School | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Chesigot Primary School | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Chesonoi Primary School | completion of classroom: walling, roofing, ceiling, and painting | 200,000.00 |
| Chilchila Primary School | construction of a classroom to completion | 700,000.00 |
| Chorwet Primary School | construction of a classroom to completion | 500,000.00 |
| Imbaragai Primary School | Renovation of 5 classrooms at ksh 500, 000 : flooring, plastering and painting and construction of 4 door pit latrines at ksh 100,000 | 600,000.00 |
| Kabirong Primary School | construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing) | 700,000.00 |
| Kaborok Primary School | completion of two classrooms at ksh 200,00 windows, doors and painting and construction of a classroom to completion at ksh 500,000 | 700,000.00 |
| Kamasian Primary School | Construction of a new classroom to completion at ksh 700,000 and Purchase of 1/2 acre at ksh 200,000 | 800,000.00 |
| Kamiwa Primary School | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapias Primary School | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapkoros Primary School | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Kapkures Primary School | construction of 12 doors toilet to completion | 300,000.00 |
| Kaplelit Primary School | renovation of 4 classrooms: flooring, plastering, verandah and painting | 400,000.00 |
| Kapluso Primary School | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapsale Primary School | Completion of a classroom at ksh 100,000 (plastering, painting and electrical installation) and Construction of a new classroom to completion ksh 600,000 | 700,000.00 |
| Kenyelet Primary School | purchase of 1/2 acre of land at ksh 200,000 & construction of one classroom to completion at ksh 500,000 | 700,000.00 |
| Kerengeti Primary School | renovation of 4 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kimologit Primary School | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Kipchorian Primary School | renovation of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kipsinende Primary School | Construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing). | 700,000.00 |
| Kiptenden Primary School | Construction of a new classroom to completion at ksh 600,000 and Purchase of 1/2 acre of land at ksh 200,000 | 800,000.00 |
| Kipteris Primary School | renovation of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 300,000.00 |
| Kitoi Primary School | construction of a new classroom to completion | 600,000.00 |
| Koisagat Primary School | Renovation of 2 classrooms: plastering, flooring, windows panes, doors locks and painting | 200,000.00 |
| Koisegem Primary School | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 |
| Kokwet Primary School | construction of 12 doors toilet to completion | 300,000.00 |
| Koru Farm Primary School | Completion of admin block: plastering, flooring, electrical installation and painting | 400,000.00 |
| Kotetni Primary School | construction of one classroom to completion | 600,000.00 |
| Kutung Primary School | Completion of one classrooms at ksh 100,000 (walling and roofing) and construction of a classroom to completion at ksh700,000 | 800,000.00 |
| Laliat Primary School | construction of one classroom to completion | 500,000.00 |
| Leldet Primary School | Completion of two classrooms: doors, windows, painting, plastering and electrical installation | 300,000.00 |
| Lelechwet Primary School | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 |
| Lelu Central Primary School | Completion of a classroom: Plastering, windows, painting and electrical installation | 100,000.00 |
| Lesirwo Primary School | renovation of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 |
| Liloch Primary School | Renovation of 3 classrooms at ksh 300,000: Flooring, plastering, window panes, door locks and painting and completion of one classroom at ksh150,000:Plastering, painting, window panes and electrical installation | 450,000.00 |
| Macheisok Primary School | Completion of two classrooms: walling and roofing | 200,000.00 |
| Magire Primary School | Completion of two classrooms: walling and roofing | 100,000.00 |
| Murgut Primary School | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Ngendalel Primary School | Completion of a admin block at ksh 500,000: walling, roofing, painting and electrical installation and purchase of 1/2 acre at ksh 300,000 | 800,000.00 |
| Pinas Primary School | Purchase of 1/2 acre land ksh 300,000 & completion of a classroom at ksh 100,000: plastering, painting and roofing | 400,000.00 |
| Samolel Primary School | construction of admin block: Foundation, walling, roofing and electrical installation | 600,000.00 |
| Segetet Pry School | Construction of a new classroom to completion. | 700,000.00 |
| Seguton Primary School | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Sereng Primary School | construction of 12 door toilets to completion | 300,000.00 |
| Simotwet Primary School | Completion of 2 classrooms at ksh 200,000: (plastering, painting, windows, doors) & Purchase of 50pcs of desks at ksh 200,000 | 400,000.00 |
| Singoiwek Primary School | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Siret Primary School | renovation of 3 classrooms at ksh 300,000: Verandah, flooring, plastering, window panes, door locks and painting and purchase of 1/2 acre of land at ksh 300,000 | 600,000.00 |
| Sirigoi Primary School | Completion of a classrooms: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Siwot Primary School | Completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 |
| Soil Conservation Primary School | Construction of a new classroom to completion. | 600,000.00 |
| Timbilil Primary School | Construction of a new classroom to completion. | 700,000.00 |
| Tinderet Primary School | Construction of a new classroom to completion. | 600,000.00 |
| Tingatela Primary School | Completion of admin block: plastering, flooring, electrical installation and painting | 500,000.00 |
| Tingoro Primary School | Completion of a classroom at ksh 100,000 (walling and roofing) and Construction of a new classroom to completion at ksh 600,000 | 700,000.00 |
| Tiyobei Primary School | renovation of 6 classrooms: Verandah, flooring, plastering, window panes, door locks and painting | 600,000.00 |
| Tulwapmoi Primary School | Construction of a new classroom to completion. | 600,000.00 |
| Tumaek Primary School | Construction of a new classroom to completion. | 600,000.00 |
| Urafiki Primary School | Construction of a new classroom to completion. | 600,000.00 |
|  |  | 30,950,000.00 |
| Secondary School Projects (Ksh 25,200,000.00) |  |  |
| Barsiele Secondary School | construction of library: foundation, walling, roofing, electrical installation and painting | 1,000,000.00 |
| Cherara Secondary School | completion of dorm: walling, roofing and, plastering, | 700,000.00 |
| Chilchila Secondary School | Completion of multipurpose hall: walling, roofing, plastering, fittings, gas installation and electrical installation. | 700,000.00 |
| Kalyet Secondary School | completion of two dormitories: walling and roofing | 1,000,000.00 |
| Kapkwen Secondary School | construction of admin block: Foundation, walling, roofing and electrical installation | 1,000,000.00 |
| Kaplelit Secondary School | Completion of a classroom: Plastering, painting and electrical installation | 200,000.00 |
| Kasheen Secondary School | construction of one classroom to completion at ksh 1,000,000 and completion of 2 classrooms at ksh 200,000: plastering, doors, windows and electrical installation | 1,200,000.00 |
| Kimologit Secondary School | Construction of Laboratory: foundation, walling and roofing | 600,000.00 |
| Kipchorian Secondary School | completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 |
| Kipsegi Secondary School | Completion of a laboratory: gas installation, piping and science tables | 700,000.00 |
| Kipteris Girls Secondary School | construction of dormitory: Foundation, walling, roofing, electrical installation and painting | 1,000,000.00 |
| Koisagat Secondary School | construction of one classroom to completion | 700,000.00 |
| Kokwet Secondary School | Co- funding for Purchase of school bus at ksh 3,000,000 and completion of boys dorm at ksh 2,000,000: Roofing, Plastering, flooring, painting and electrical installation | 5,000,000.00 |
| Kunyak Secondary School | Construction of a new classroom to completion at ksh 600,000 & completion of a classroom at ksh 100,000: plastering, painting and electrical installation | 700,000.00 |
| Lesirwo Secondary School | Construction of Modern admin block: foundation, walling, roofing at Ksh 3,700,000.00 and completion of multipurpose hall(plastering and roofing) at Ksh 300,000 | 4,000,000.00 |
| Liloch Secondary School | Construction of administration block: foundation, walling, roofing, plastering and painting at ksh 700,000 and Co-funding of purchase of school bus at ksh 1,000,000. | 1,700,000.00 |
| Ndubusat Secondary School | Completion of dining hall: flooring, plastering, painting and electrical installation | 500,000.00 |
| Sereng Secondary School | construction of admin block: Foundation, walling, roofing and electrical installation | 1,200,000.00 |
| Siret Secondary School | Completion of multipurpose hall: walling and first floor slab. | 700,000.00 |
| Sugutek Secondary School | Completion of the storey building walling and roofing | 700,000.00 |
| Taita Towett Secondary School | Completion of a Library: walling and roofing | 300,000.00 |
| Tuiyobei Secondary School | Construction of a new classroom to completion | 500,000.00 |
| Tulwapmoi Secondary School | Construction of a new classroom to completion | 700,000.00 |
|  |  | 25,200,000.00 |
| Tertiary Institution ( Ksh 5,000,000.00) |  |  |
| KMTC Kipkelion | Construction 2 classrooms to completion at ksh 2,000,000 and construction of admin block at ksh 3,000,000: foundation, walling, roofing, painting and electrical installation | 5,000,000.00 |
|  |  | 5,000,000.00 |
| Security Projects ( Ksh 2,200,000.00) |  |  |
| Kapkwen Ass. Chief's Office | Completion of Ass. Chief's office: Plastering, flooring, painting and electrical installation | 200,000.00 |
| Kutung Ass, Chief's Office | Construction of Ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Siwot Ass. Chief's Office | Construction of ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Fortenan Police Station | Construction of OCS office: foundation, walling, roofing, painting and electrical installation | 300,000.00 |
| ACC Office Kipkelion | Construction of ACC's office: Foundation, walling, roofing, painting and electrical installation | 700,000.00 |
|  |  | 2,200,000.00 |
|  | GRAND TOTAL | 109,040,875.52 |

MIN 3/NG-CDFC/26/11/2018: ONGOING PROJECTS

The fund account manager reminded the meeting of the ongoing projects in the constituency. This includes the Kipkelion Community Library. After a lengthy deliberation and considering the areas of priority, the NG-CDF committee members unanimously decided that the Kipkelion Community Library is funded to completion in the Financial Year 2019-2020.

MIN 4/NG-CDFC/26/11/2018: A.O.B.

The being no other business for discussion, the meeting was adjourned at 2.30 pm. with a prayer from Erick Murei.

Minutes written by the secretary………………………………………… Sign…………………………Date………………...

Confirmed by the chairman………………………………………………….

Sign………………………. Date………………

907

2013                                National Government Constituencies Development Fund                                        No. 30

THIRD SCHOOLEDULE                                                    (s. 15)

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 189 Constituency Name KIPKELION WEST. Financial Year 2018/19

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 189/AP1 | Administration/Recurrent | 6,198,112.93 |
| 189/AP2 | Monitoring and Evaluation/Capacity Building | 3,099,056.46 |
| 189/2840280 | Bursary and Social Security Programmes | 26,522,637.40 |
| 189/1128204 | Primary School Projects | 30,950,000.00 |
| 189/1128205 | Secondary School Projects | 25,200,000.00 |
| 189/2840507 | Security Projects | 2,200,000.00 |
| 189/2840509 | Sports Activities | 2,066,037.64 |
| 189/2840528 | Environmental Projects | 2,066,037.64 |
| 189/2840200 | Emergency | 5,738,993.45 |
| 189/2630205 | Tertiary | 5,000,000.00 |
| Total |  | 109,040,875.52 |

Chairman NG-CDF Committee …………………………. Signature………………….. Date………………

Fund Account Manager ………………………………….Signature…………………….Date………………

907

2013              National Government Constituencies Development Fund                              No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/AP1

Project Title Administration/Recurrent

Sector Administration

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The allocation is to cater for NG-CDFC Allowance, staff salaries, vehicle expenses and other administrative

Financial year 2018 1st July to 30th June 2019

Original Cost estimates, in Ksh. 6,198,112.93dated…………………

Amount allocated last financial year Ksh. 5,842,758.62

Amount allocated this financial year Ksh.6,198,112.93

| Employee Salaries | 4-35-189-2110000-100-2018/19-001 | Payments of staff salaries and gratuity | 2,000,000.00 |
| --- | --- | --- | --- |
| Goods and Services | 4-35-189-2210000-100-2018/19-001 | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. | 1,998,112.93 |
| NSSF | 4-35-189-2120101-100-2018/19-001 | Payment of NSSF deductions | 200,000.00 |
| Committee Expenses | 4-35-189-2210802-100-2018/19-001 | Payment of committee sitting allowances, transport and conferences. | 2,000,000.00 |
|  |  |  | 6,198,112.93 |

Person completing form: Name ………………………………………Position Fund Account Manager

Signature……………………						 Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/AP2

Project Title Monitoring & Evaluation/Capacity Building

Sector Monitoring & Evaluation

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for Monitoring and Evaluation of NG-CDF projects and capacity building of NG-CDFC and PMCs in the constituency

Financial year 2018 1st July to 30th June 2019

Original Cost estimates, in Ksh. 3,099,056.46	dated…………………

Amount allocated last financial year Ksh.2,945,689.66

Amount allocated this financial year Ksh. 3,099,056.46

| Goods and Services | 4-35-189-2210000-111-2018/19-001 | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence | 1,399,056.46 |
| --- | --- | --- | --- |
| Committee Expenses | 4-35-189-2210802-111-2018/19-001 | Payment of committee sitting allowances, transport and conferences. | 1,200,000.00 |
| Capacity Building of PMCs/NG-CDFCs | 4-35-189-2210700-111-2018/19-001 | Undertake training of the PMCs,NG- CDFCs, on NG-CDF related issues | 500,000.00 |
|  |  |  | 3,099,056.46 |

Person completing form: Name ……………………… Position Fund Account Manager

Signature…………………… Date………………………

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2840200

Project Title Emergency

Sector Emergency

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Unallocated amount meant for emergencies that may occur within the Constituency

Financial year 2018 1st July to 30th June 2019

Original Cost estimates, in Ksh 5,738,993.45 dated…………………

Amount allocated last financial year Ksh 4,568,965.82

Amount allocated this financial year Ksh. 5,738,993.45

| Emergency | 4-035-188-2640200-101-2018/19-001 | To cater for any unforeseen occurrences in the constituency during the financial year | 5,738,993.45 |
| --- | --- | --- | --- |
|  |  |  | 5,738,993.45 |

Person completing form: Name ………………………….. Position Fund Account Manager

Signature…………………… Date……………………

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2850528

Project Title Environment

Sector Environment

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase and planting of trees at public institutions as per the table of activity below

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh. 2,066,037.64 dated…………………

Amount allocated last financial year Ksh. 860,000.00

Amount allocated this financial year Ksh. 2,066,037.64

| Chilchila Ward Environment Project | 4-035-189-2640510-110-2018/19-001 | Chilchila ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)-Chilchila T/Ship Sec, Cherara Pry, Samolel Sec,Sereng Sec | 516,509.41 |
| --- | --- | --- | --- |
| Kipkelion Ward Environment Project | 4-035-189-2640510-110-2018/19-002 | Kipkelion Ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Siret pry, Kipkelion ACC office, Segetet Pry, lelechwet Pry | 516,509.41 |
| Kamasian Ward Environment Project | 4-035-189-2640510-110-2018/19-003 | Kamasian ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Leldet Pry,Tingatela Pry, Lelu Pry, ACC office kamasian | 516,509.41 |
| Kunyak Ward Environment Project | 4-035-189-2640510-110-2018/19-004 | Kunyak ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Kapsale Pry, Chesonoi Pry, ACC office Kunyak, Chesigot pry | 516,509.41 |
|  |  |  | 2,066,037.64 |

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2840509

Project Title Sports

Sector Sports

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase of balls and uniforms and organize Kipkelion WEST Tournament.

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh. 2,066,037.64 dated…………………

Amount allocated last financial year Ksh. 860,000.00

Amount allocated this financial year Ksh. 2,066,037.64

| Kipkelion West Tournament | 4-035-189-2640509-112-2018/19-001 | Purchase of balls and uniforms, trophies and facilitation of Kipkelion West Tournament. Kamasian Ward Ksh. 516,509.41, Kipkelion Ward Ksh. 516,509.41, Kunyak Ward Ksh. 516,509.41, Chilchila Ward Ksh 516,509.41 | 2,066,037.64 |
| --- | --- | --- | --- |
|  |  |  | 2,066,037.64 |

Person completing form: Name ………………………………………. Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2840280

Project Title Bursary/Social Security Programme

Sector Bursary

Status of projects (tick one) New………………. Extension……………….. On-going…√….. Rehabilitation ………………….

Brief statement on project status at time of submission

Towards Bursary and Mocks/CATs

Financial year 2018 1st July to 30th June 2019

Original Cost estimates, in Ksh 26,522,637.40      dated…………………

Amount allocated last financial year Ksh.  21,631,035.00

Amount allocated this financial year Ksh  26,522,637.40

| Bursary Secondary schools | 4-035-189-2640101-103-2018/19-001 | Payment of bursary to needy students | 12,000,000.00 |
| --- | --- | --- | --- |
| Bursary Tertiary Institutions | 4-035-189-2640101-103-2018/19-002 | Payment of bursary to needy students | 11,022,637.40 |
| Bursary Special Schools | 4-035-189-2640101-103-2018/19-003 | Payment of bursary to needy students | 2,000,000.00 |
| Socail Security Programmes-NHIF | 4-035-189-2640101-103-2018/19-004 | Payment of medical insurance cover for the vulnerable families | 1,500,000.00 |
|  |  |  | 26,522,637.40 |

Person completing form: Name …………………………………... Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/1128204

Project Title Primary Education Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions in the primary school’s institutions by improving the infrastructure

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh.   30,950,000.00       dated…………………

Amount allocated last financial year Ksh. 27,450,000.00

Amount allocated this financial year Ksh. 30,950,000.00

| Barsiele Primary School | 4-035-189-2630204-104-2018/19-001 | Construction of admin block: Foundation, walling, roofing | 600,000.00 |
| --- | --- | --- | --- |
| Blue Hills Primary School | 4-035-189-2630204-104-2018/19-002 | Construction of admin block: Foundation, walling, roofing. | 700,000.00 |
| Boror Primary School | 4-035-189-2630204-104-2018/19-003 | Construction of a new classroom to completion | 600,000.00 |
| Borowet Primary school | 4-035-189-2630204-104-2018/19-004 | Completion of a classroom at ksh 100,000 (walling and roofing) ,Construction of a new classroom to completion at ksh 600,000 | 700,000.00 |
| Chebirir Primary School | 4-035-189-2630204-104-2018/19-005 | Completion of a classroom (walling and roofing) ksh100,000,construction of a new classroom to completion at ksh 500,000 and completion of pit latrine (walling and roofing) at ksh 100,000 | 700,000.00 |
| Chepkendi Primary School | 4-035-189-2630204-104-2018/19-006 | Completion of a classroom: plastering, windows and electrical installation. | 100,000.00 |
| Cherara Primary School | 4-035-189-2630204-104-2018/19-007 | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Chesigot Primary school | 4-035-189-2630204-104-2018/19-008 | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Chesonoi Primary School | 4-035-189-2630204-104-2018/19-009 | completion of classroom: walling, roofing, ceiling, and painting | 200,000.00 |
| Chilchila Primary School | 4-035-189-2630204-104-2018/19-010 | construction of a classroom to completion | 700,000.00 |
| Chorwet Primary school | 4-035-189-2630204-104-2018/19-011 | construction of a classroom to completion | 500,000.00 |
| Imbaragai Primary school | 4-035-189-2630204-104-2018/19-012 | Renovation of 5 classrooms at ksh 500, 000 : flooring, plastering and painting and construction of 4 door pit latrines at ksh 100,000 | 600,000.00 |
| kabirong Primary School | 4-035-189-2630204-104-2018/19-013 | construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing) | 700,000.00 |
| Kaborok Primary School | 4-035-189-2630204-104-2018/19-014 | completion of two classrooms at ksh 200,00 windows, doors and painting and construction of a classroom to completion at ksh 500,000 | 700,000.00 |
| Kamasian Primary School | 4-035-189-2630204-104-2018/19-015 | Construction of a new classroom to completion at ksh 700,000 and Purchase of 1/2 acre at ksh 200,000 | 800,000.00 |
| Kamiwa Primary School | 4-035-189-2630204-104-2018/19-016 | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapias Primary school | 4-035-189-2630204-104-2018/19-017 | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapkoros Primary School | 4-035-189-2630204-104-2018/19-018 | construction of admin block: Foundation, walling, roofing | 700,000.00 |
| Kapkures primary school | 4-035-189-2630204-104-2018/19-019 | construction of 12 doors toilet to completion | 300,000.00 |
| Kaplelit Primary school | 4-035-189-2630204-104-2018/19-020 | renovation of 4 classrooms: flooring, plastering, verandah and painting | 400,000.00 |
| Kapluso Primary School | 4-035-189-2630204-104-2018/19-021 | Completion of a classroom : plastering painting and electrical installation | 100,000.00 |
| Kapsale Primary School | 4-035-189-2630204-104-2018/19-022 | Completion of a classroom at ksh 100,000 (plastering, painting and electrical installation) and Construction of a new classroom to completion ksh 600,000 | 700,000.00 |
| Kenyelet Primary School | 4-035-189-2630204-104-2018/19-023 | purchase of 1/2 acre of land at ksh 200,000 & construction of one classroom to completion at ksh 500,000 | 700,000.00 |
| Kerengeti Primary School | 4-035-189-2630204-104-2018/19-024 | renovation of 4 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kimologit Primary School | 4-035-189-2630204-104-2018/19-025 | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Kipchorian Primary school | 4-035-189-2630204-104-2018/19-026 | renovation of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 |
| Kipsinende Primary School | 4-035-189-2630204-104-2018/19-027 | Construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing). | 700,000.00 |
| Kiptenden Primary School | 4-035-189-2630204-104-2018/19-028 | Construction of a new classroom to completion at ksh 600,000 and Purchase of 1/2 acre of land at ksh 200,000 | 800,000.00 |
| Kipteris Primary School | 4-035-189-2630204-104-2018/19-029 | renovation of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 300,000.00 |
| Kitoi Primary school | 4-035-189-2630204-104-2018/19-030 | construction of a new classroom to completion | 600,000.00 |
| Koisagat Primary School | 4-035-189-2630204-104-2018/19-031 | Renovation of 2 classrooms: plastering, flooring, windows panes, doors locks and painting | 200,000.00 |
| Koisegem Primary School | 4-035-189-2630204-104-2018/19-032 | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 |
| Kokwet Primary school | 4-035-189-2630204-104-2018/19-033 | construction of 12 doors toilet to completion | 300,000.00 |
| Koru farm Primary school | 4-035-189-2630204-104-2018/19-034 | Completion of admin block: plastering, flooring, electrical installation and painting | 400,000.00 |
| Kotetni Primary School | 4-035-189-2630204-104-2018/19-035 | construction of one classroom to completion | 600,000.00 |
| Kutung Primary School | 4-035-189-2630204-104-2018/19-036 | Completion of one classrooms at ksh 100,000 (walling and roofing) and construction of a classroom to completion at ksh700,000 | 800,000.00 |
| Laliat Primary School | 4-035-189-2630204-104-2018/19-037 | construction of one classroom to completion | 500,000.00 |
| Leldet Primary school | 4-035-189-2630204-104-2018/19-038 | Completion of two classrooms: doors, windows, painting, plastering and electrical installation | 300,000.00 |
| Lelechwet Primary school | 4-035-189-2630204-104-2018/19-039 | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 |
| Lelu Central Primary School | 4-035-189-2630204-104-2018/19-040 | Completion of a classroom: Plastering, windows, painting and electrical installation | 100,000.00 |
| lesirwo Primary school | 4-035-189-2630204-104-2018/19-041 | renovation of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 |
| Liloch Primary School | 4-035-189-2630204-104-2018/19-042 | Renovation of 3 classrooms at ksh 300,000: Flooring, plastering, window panes, door locks and painting and completion of one classroom at ksh150,000:Plastering, painting, window panes and electrical installation | 450,000.00 |
| Macheisok Primary School | 4-35-189-2630204-104-2018/19-043 | Completion of two classrooms: walling and roofing | 200,000.00 |
| Magire Primary School | 4-035-189-2630204-104-2018/19-044 | Completion of two classrooms: walling and roofing | 100,000.00 |
| Murgut Primary school | 4-035-189-2630204-104-2018/19-045 | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 |
| Ngendalel Primary School | 4-035-189-2630204-104-2018/19-046 | Completion of a admin block at ksh 500,000: walling, roofing, painting and electrical installation and purchase of 1/2 acre at ksh 300,000 | 800,000.00 |
| Pinas Primary School | 4-035-189-2630204-104-2018/19-047 | Purchase of 1/2 acre land ksh 300,000 & completion of a classroom at ksh 100,000: plastering, painting and roofing | 400,000.00 |
| Samolel Primary school | 4-035-189-2630204-104-2018/19-048 | construction of admin block: Foundation, walling, roofing and electrical installation | 600,000.00 |
| Segetet Pry school | 4-035-189-2630204-104-2018/19-049 | Construction of a new classroom to completion. | 700,000.00 |
| Seguton Primary school | 4-035-189-2630204-104-2018/19-050 | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Sereng Primary school | 4-035-189-2630204-104-2018/19-051 | construction of 12 door toilets to completion | 300,000.00 |
| Simotwet Primary school | 4-035-189-2630204-104-2018/19-052 | Completion of 2 classrooms at ksh 200,000: (plastering, painting, windows, doors) & Purchase of 50pcs of desks at ksh 200,000 | 400,000.00 |
| Singoiwek Primary School | 4-035-189-2630204-104-2018/19-053 | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Siret primary school | 4-035-189-2630204-104-2018/19-054 | renovation of 3 classrooms at ksh 300,000: Verandah, flooring, plastering, window panes, door locks and painting and purchase of 1/2 acre of land at ksh 300,000 | 600,000.00 |
| Sirigoi Primary School | 4-035-189-2630204-104-2018/19-055 | Completion of a classrooms: Plastering, windows, doors, painting and electrical installation | 100,000.00 |
| Siwot Primary school | 4-035-189-2630204-104-2018/19-056 | Completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 |
| Soil conservation Primary school | 4-035-189-2630204-104-2018/19-057 | Construction of a new classroom to completion. | 600,000.00 |
| Timbilil Primary School | 4-035-189-2630204-104-2018/19-058 | Construction of a new classroom to completion. | 700,000.00 |
| Tinderet Primary School | 4-035-189-2630204-104-2018/19-059 | Construction of a new classroom to completion. | 600,000.00 |
| Tingatela Primary school | 4-035-189-2630204-104-2018/19-060 | Completion of admin block: plastering, flooring, electrical installation and painting | 500,000.00 |
| Tingoro Primary School | 4-035-189-2630204-104-2018/19-061 | Completion of a classroom at ksh 100,000 (walling and roofing) and Construction of a new classroom to completion at ksh 600,000 | 700,000.00 |
| Tiyobei Primary school | 4-035-189-2630204-104-2018/19-062 | renovation of 6 classrooms: Verandah, flooring, plastering, window panes, door locks and painting | 600,000.00 |
| Tulwapmoi Primary school | 4-035-189-2630204-104-2018/19-063 | Construction of a new classroom to completion. | 600,000.00 |
| Tumaek Primary school | 4-035-189-2630204-104-2018/19-064 | Construction of a new classroom to completion. | 600,000.00 |
| Urafiki Primary school | 4-035-189-2630204-104-2018/19-065 | Construction of a new classroom to completion. | 600,000.00 |
|  |  |  | 30,950,000.00 |

Person completing form: Name ………………………………………... Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/1128205

Project Title Secondary School Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions of secondary by improving the infrastructure

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh. 25,200,000.00		dated…………………

Amount allocated last financial year Ksh. 17,200,000.00

Amount allocated this financial year Ksh, 25,200,000.00

| Barsiele Secondary School | 4-035-189-2630205-104-2018/19-001 | construction of library: foundation, walling, roofing, electrical installation and painting | 1,000,000.00 |
| --- | --- | --- | --- |
| Cherara Secondary School | 4-035-189-2630205-104-2018/19-002 | completion of dorm: walling, roofing and, plastering, | 700,000.00 |
| Chilchila Secondary School | 4-035-189-2630205-104-2018/19-003 | Completion of multipurpose hall: walling, roofing, plastering, fittings, gas installation and electrical installation. | 700,000.00 |
| Kalyet Secondary School | 4-35-189-2630205-104-2018/19-004 | completion of two dormitories: walling and roofing | 1,000,000.00 |
| Kapkwen Secondary School | 4-035-189-2630205-104-2018/19-005 | construction of admin block: Foundation, walling, roofing and electrical installation | 1,000,000.00 |
| Kaplelit Secondary School | 4-035-189-2630205-104-2018/19-006 | Completion of a classroom: Plastering, painting and electrical installation | 200,000.00 |
| Kasheen Secondary School | 4-035-189-2630205-104-2018/19-007 | construction of one classroom to completion at ksh 1,000,000 and completion of 2 classrooms at ksh 200,000: plastering, doors, windows and electrical installation | 1,200,000.00 |
| Kimologit Secondary School | 4-035-189-2630205-104-2018/19-008 | Construction of Laboratory: foundation, walling and roofing | 600,000.00 |
| Kipchorian Secondary School | 4-035-189-2630205-104-2018/19-009 | completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 |
| Kipsegi Secondary School | 4-035-189-2630205-104-2018/19-010 | Completion of a laboratory: gas installation, piping and science tables | 700,000.00 |
| Kipteris Girls Secondary School | 4-035-189-2630205-104-2018/19-011 | construction of dormitory: Foundation, walling, roofing, electrical installation and painting | 1,000,000.00 |
| Koisagat Secondary School | 4-035-189-2630205-104-2018/19-012 | construction of one classroom to completion | 700,000.00 |
| Kokwet Secondary School | 4-035-189-2630205-104-2018/19-013 | Co- funding for Purchase of school bus at ksh 3,000,000 and completion of boys dorm at ksh 2,000,000: Roofing, Plastering, flooring, painting and electrical installation | 5,000,000.00 |
| Kunyak Secondary School | 4-035-189-2630205-104-2018/19-014 | Construction of a new classroom to completion at ksh 600,000 & completion of a classroom at ksh 100,000: plastering, painting and electrical installation | 700,000.00 |
| Lesirwo Secondary School | 4-035-189-2630205-104-2018/19-015 | Construction of Modern admin block: foundation, walling, roofing at Ksh 3,700,000.00 and completion of multipurpose hall(plastering and roofing) at Ksh 300,000 | 4,000,000.00 |
| Liloch Secondary School | 4-035-189-2630205-104-2018/19-016 | Construction of administration block: foundation, walling, roofing, plastering and painting at ksh 700,000 and Co-funding of purchase of school bus at ksh 1,000,000. | 1,700,000.00 |
| Ndubusat Secondary School | 4-035-189-2630205-104-2018/19-017 | Completion of dining hall: flooring, plastering, painting and electrical installation | 500,000.00 |
| Sereng Secondary School | 4-035-189-2630205-104-2018/19-018 | construction of admin block: Foundation, walling, roofing and electrical installation | 1,200,000.00 |
| Siret Secondary School | 4-035-189-2630205-104-2018/19-019 | Completion of multipurpose hall: walling and first floor slab. | 700,000.00 |
| Sugutek Secondary school | 4-035-189-2630205-104-2018/19-020 | Completion of the storey building walling and roofing | 700,000.00 |
| Taita Towett Secondary School | 4-035-189-2630205-104-2018/19-021 | Completion of a Library: walling and roofing | 300,000.00 |
| Tuiyobei Secondary School | 4-035-189-2630205-104-2018/19-022 | Construction of a new classroom to completion | 500,000.00 |
| Tulwapmoi Secondary School | 4-035-189-2630205-104-2018/19-023 | Construction of a new classroom to completion | 700,000.00 |
|  |  |  | 25,200,000.00 |

Person completing form: Name ………………………………………… Position Fund Account Manager

Signature…………………… 				Date………………………

907

2013 National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2840507

Project Title Security Projects

Sector Security

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Projects to ensure proper security in the constituency through establishing Administration Police housing and chiefs’ offices

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh.  2,200,000.00dated…………………

Amount allocated last financial year Ksh. 1,900,000.00

Amount allocated this financial year Ksh 2,200,000.00

| Kapkwen Ass. Chief's office | 4-035-188-2640507-113-2018/19-001 | Completion of Ass. Chief's office: Plastering, flooring, painting and electrical installation | 200,000.00 |
| --- | --- | --- | --- |
| Kutung ass, chief's office | 4-035-188-2640507-113-2018/19-002 | Construction of Ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Siwot Ass. Chief's office | 4-035-188-2640507-113-2018/19-003 | Construction of ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 |
| Fortenan Police station | 4-035-188-2640507-113-2018/19-004 | Construction of OCS office: foundation, walling, roofing, painting and electrical installation | 300,000.00 |
| ACC office Kipkelion | 4-035-188-2640507-113-2018/19-005 | Construction of ACC's office: Foundation, walling, roofing, painting and electrical installation | 700,000.00 |
|  |  |  | 2,200,000.00 |

Person completing form: Name ……………………………………….. Position FAM

2013 National Government Constituencies Development Fund No. 30

FOURTH SCHOOLEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 189 Constituency Name KIPKELION WEST County KERICHO

Project Number 189/2630205

Project Title Tertiary Projects

Sector Others

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Construction of KMTC-Kipkelion West

Financial year 2018   1st July to 30th June 2019

Original Cost estimates, in Ksh.  5,000,000.00dated…………………

Amount allocated last financial year Ksh. Nil

Amount allocated this financial year Ksh 5,500,000.00

| KMTC Kipkelion | 4-035-189-2630205-105-2018/19-020 | Construction 2 classrooms to completion at ksh 2,000,000 and construction of admin block at ksh 3,000,000: foundation, walling, roofing, painting and electrical installation | 5,000,000.00 |
| --- | --- | --- | --- |
|  |  |  | 5,000,000.00 |

Person completing form: Name ……………………………………….. Position FAM

| KIPKELION WEST National Government Constituency Development Fund |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Proposal 2019/2019 Financial Year |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code list |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL YEAR: 2018/19... 1ST JULY 2018 TO 30TH JUNE 2019 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Name | Project No. | Original Cost |  |  |  |  | Cumulative allocation |  |  |  | Activity Required | Total Amount Required | Current Status |
| Administration (6,198,112.92) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Employee Salaries | 4-35-189-2110000-100-2018/19-001 | 2,000,000.00 |  |  |  |  | - |  |  |  | Payments of staff salaries and gratuity | 2,000,000.00 | Ongoing |
| Goods and Services | 4-35-189-2210000-100-2018/19-001 | 1,998,112.93 |  |  |  |  | - |  |  |  | Purchase of fuel, repairs, and maintenance, printing, stationery, telephone, travel and subsistence. | 1,998,112.93 | Ongoing |
| NSSF | 4-35-189-2120101-100-2018/19-001 | 200,000.00 |  |  |  |  | - |  |  |  | Payment of NSSF deductions | 200,000.00 | Ongoing |
| Committee Expenses | 4-35-189-2210802-100-2018/19-001 | 2,000,000.00 |  |  |  |  | - |  |  |  | Payment of committee sitting allowances, transport and conferences. | 2,000,000.00 | Ongoing |
|  |  |  |  |  |  |  |  |  |  |  |  | 6,198,112.93 |  |
| Monotoring and Evaluation (3,099,056.46) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Goods and Services | 4-35-189-2210000-111-2018/19-001 | 1,399,056.46 |  |  |  |  | - |  |  |  | Purchase of fuel, repairs, and maintenance, printing, stationery, airtime, travel and subsistence | 1,399,056.46 | Ongoing |
| Committee Expenses | 4-35-189-2210802-111-2018/19-001 | 1,200,000.00 |  |  |  |  | - |  |  |  | Payment of committee sitting allowances, transport and conferences. | 1,200,000.00 | Ongoing |
| Capacity Building of PMCs/NG-CDFCs | 4-35-189-2210700-111-2018/19-001 | 500,000.00 |  |  |  |  | - |  |  |  | Undertake training of the PMCs,NG- CDFCs, on NG-CDF related issues | 500,000.00 | Ongoing |
|  |  |  |  |  |  |  | - |  |  |  |  | 3,099,056.46 |  |
| Emergency (5,738,993.45) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Emergency | 4-035-189-2640200-101-2018/19-001 | 5,738,993.45 |  |  |  |  | - |  |  |  | To cater for unforeseen occurrences in the constituency within the financial year | 5,738,993.45 | Ongoing |
|  |  |  |  |  |  |  |  |  |  |  |  | 5,738,993.45 |  |
| Sports (2,066,037.64) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kipkelion west Tournament | 4-035-189-2640509-112-2018/19-001 | 2,066,037.64 |  |  |  |  | - |  |  |  | Purchase of balls and uniforms, trophies and facilitation of Kipkelion West Tournament. Kamasian Ward Ksh. 516,509.41, Kipkelion Ward Ksh. 516,509.41, Kunyak Ward Ksh. 516,509.41, Chilchila Ward Ksh 516,509.41 | 2,066,037.64 | New |
|  |  |  |  |  |  |  | - |  |  |  |  | 2,066,037.64 |  |
| Environment(2,066,037.64) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Chilchila Ward Environment Project | 4-035-189-2640510-110-2018/19-001 | 516,509.41 |  |  |  |  | - |  |  |  | Chilchila ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)-Chilchila T/Ship Sec, Cherara Pry, Samolel Sec,Sereng Sec | 516,509.41 | New |
| Kipkelion Ward Environment Project | 4-035-189-2640510-110-2018/19-002 | 516,509.41 |  |  |  |  | - |  |  |  | Kipkelion Ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Siret pry, Kipkelion ACC office, Segetet Pry, lelechwet Pry | 516,509.41 | New |
| Kamasian Ward Environment Project | 4-035-189-2640510-110-2018/19-003 | 516,509.41 |  |  |  |  | - |  |  |  | Kamasian ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Leldet Pry,Tingatela Pry, Lelu Pry, ACC office kamasian | 516,509.41 | New |
| Kunyak Ward Environment Project | 4-035-189-2640510-110-2018/19-004 | 516,509.41 |  |  |  |  | - |  |  |  | Kunyak ward: 516,509.41.(Purchase of tree seedlings, transportation and Launching of the tree planting exercise)- Kapsale Pry, Chesonoi Pry, ACC office Kunyak, Chesigot pry | 516,509.41 | New |
|  |  |  |  |  |  |  | - |  |  |  |  | 2,066,037.64 |  |
| Bursary and Social security progrommes (Ksh 26,522,637.40) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bursary Secondary schools | 4-035-189-2640101-103-2018/19-001 | 12,000,000.00 |  |  |  |  | - |  |  |  | Payment of bursary to needy students | 12,000,000.00 | Ongoing |
| Bursary Tertiary Institutions | 4-035-189-2640101-103-2018/19-002 | 11,022,637.40 |  |  |  |  | - |  |  |  | Payment of bursary to needy students | 11,022,637.40 | Ongoing |
| Bursary Special Schools | 4-035-189-2640101-103-2018/19-003 | 2,000,000.00 |  |  |  |  | - |  |  |  | Payment of bursary to needy students | 2,000,000.00 | Ongoing |
| Socail Security Programmes-NHIF | 4-035-189-2640101-103-2018/19-004 | 1,500,000.00 |  |  |  |  | - |  |  |  | Payment of medical insurance cover for the vulnerable families | 1,500,000.00 | New |
|  |  |  |  |  |  |  |  |  |  |  |  | 26,522,637.40 |  |
| Primary School Projects ( Ksh 30,950,000.00 ) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Barsiele Primary School | 4-035-189-2630204-104-2018/19-001 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of admin block: Foundation, walling, roofing | 600,000.00 | New |
| Blue Hills Primary School | 4-035-189-2630204-104-2018/19-002 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of admin block: Foundation, walling, roofing. | 700,000.00 | New |
| Boror Primary School | 4-035-189-2630204-104-2018/19-003 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion | 600,000.00 | New |
| Borowet Primary school | 4-035-189-2630204-104-2018/19-004 | 1,300,000.00 |  |  |  |  | 600,000.00 |  |  |  | Completion of a classroom at ksh 100,000 (walling and roofing) ,Construction of a new classroom to completion at ksh 600,000 | 700,000.00 | Ongoing |
| Chebirir Primary School | 4-035-189-2630204-104-2018/19-005 | 1,300,000.00 |  |  |  |  | 600,000.00 |  |  |  | Completion of a classroom (walling and roofing) ksh100,000,construction of a new classroom to completion at ksh 500,000 and completion of pit latrine (walling and roofing) at ksh 100,000 | 700,000.00 | Ongoing |
| Chepkendi Primary School | 4-035-189-2630204-104-2018/19-006 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom: plastering, windows and electrical installation. | 100,000.00 | Ongoing |
| Cherara Primary School | 4-035-189-2630204-104-2018/19-007 | 700,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing | 700,000.00 | New |
| Chesigot Primary school | 4-035-189-2630204-104-2018/19-008 | 700,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing | 700,000.00 | New |
| Chesonoi Primary School | 4-035-189-2630204-104-2018/19-009 | 600,000.00 |  |  |  |  | 400,000.00 |  |  |  | completion of classroom: walling, roofing, ceiling, and painting | 200,000.00 | Ongoing |
| Chilchila Primary School | 4-035-189-2630204-104-2018/19-010 | 700,000.00 |  |  |  |  | - |  |  |  | construction of a classroom to completion | 700,000.00 | New |
| Chorwet Primary school | 4-035-189-2630204-104-2018/19-011 | 500,000.00 |  |  |  |  | - |  |  |  | construction of a classroom to completion | 500,000.00 | New |
| Imbaragai Primary school | 4-035-189-2630204-104-2018/19-012 | 600,000.00 |  |  |  |  | - |  |  |  | Renovation of 5 classrooms at ksh 500, 000 : flooring, plastering and painting and construction of 4 door pit latrines at ksh 100,000 | 600,000.00 | New |
| kabirong Primary School | 4-035-189-2630204-104-2018/19-013 | 700,000.00 |  |  |  |  | - |  |  |  | construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing) | 700,000.00 | New |
| Kaborok Primary School | 4-035-189-2630204-104-2018/19-014 | 1,500,000.00 |  |  |  |  | 800,000.00 |  |  |  | completion of two classrooms at ksh 200,00 windows, doors and painting and construction of a classroom to completion at ksh 500,000 | 700,000.00 | Ongoing |
| Kamasian Primary School | 4-035-189-2630204-104-2018/19-015 | 800,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion at ksh 700,000 and Purchase of 1/2 acre at ksh 200,000 | 800,000.00 | New |
| Kamiwa Primary School | 4-035-189-2630204-104-2018/19-016 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom : plastering painting and electrical installation | 100,000.00 | Ongoing |
| Kapias Primary school | 4-035-189-2630204-104-2018/19-017 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom : plastering painting and electrical installation | 100,000.00 | Ongoing |
| Kapkoros Primary School | 4-035-189-2630204-104-2018/19-018 | 700,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing | 700,000.00 | New |
| Kapkures primary school | 4-035-189-2630204-104-2018/19-019 | 300,000.00 |  |  |  |  | - |  |  |  | construction of 12 doors toilet to completion | 300,000.00 | New |
| Kaplelit Primary school | 4-035-189-2630204-104-2018/19-020 | 400,000.00 |  |  |  |  | - |  |  |  | renovation of 4 classrooms: flooring, plastering, verandah and painting | 400,000.00 | New |
| Kapluso Primary School | 4-035-189-2630204-104-2018/19-021 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom : plastering painting and electrical installation | 100,000.00 | Ongoing |
| Kapsale Primary School | 4-035-189-2630204-104-2018/19-022 | 1,200,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom at ksh 100,000 (plastering, painting and electrical installation) and Construction of a new classroom to completion ksh 600,000 | 700,000.00 | Ongoing |
| Kenyelet Primary School | 4-035-189-2630204-104-2018/19-023 | 700,000.00 |  |  |  |  | - |  |  |  | purchase of 1/2 acre of land at ksh 200,000 & construction of one classroom to completion at ksh 500,000 | 700,000.00 | New |
| Kerengeti Primary School | 4-035-189-2630204-104-2018/19-024 | 300,000.00 |  |  |  |  | - |  |  |  | renovation of 4 classrooms: flooring, plastering, verandah and painting | 300,000.00 | New |
| Kimologit Primary School | 4-035-189-2630204-104-2018/19-025 | 700,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Kipchorian Primary school | 4-035-189-2630204-104-2018/19-026 | 300,000.00 |  |  |  |  | - |  |  |  | renovation of 3 classrooms: flooring, plastering, verandah and painting | 300,000.00 | New |
| Kipsinende Primary School | 4-035-189-2630204-104-2018/19-027 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion at ksh 600,000 and completion of a classroom at ksh 100,000 (walling and roofing). | 700,000.00 | New |
| Kiptenden Primary School | 4-035-189-2630204-104-2018/19-028 | 800,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion at ksh 600,000 and Purchase of 1/2 acre of land at ksh 200,000 | 800,000.00 | New |
| Kipteris Primary School | 4-035-189-2630204-104-2018/19-029 | 300,000.00 |  |  |  |  | - |  |  |  | renovation of 4 classrooms: Plastering, flooring, painting, door locks and window panes | 300,000.00 | New |
| Kitoi Primary school | 4-035-189-2630204-104-2018/19-030 | 600,000.00 |  |  |  |  | - |  |  |  | construction of a new classroom to completion | 600,000.00 | New |
| Koisagat Primary School | 4-035-189-2630204-104-2018/19-031 | 200,000.00 |  |  |  |  | - |  |  |  | Renovation of 2 classrooms: plastering, flooring, windows panes, doors locks and painting | 200,000.00 | New |
| Koisegem Primary School | 4-035-189-2630204-104-2018/19-032 | 600,000.00 |  |  |  |  | - |  |  |  | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 | Ongoing |
| Kokwet Primary school | 4-035-189-2630204-104-2018/19-033 | 300,000.00 |  |  |  |  | - |  |  |  | construction of 12 doors toilet to completion | 300,000.00 | New |
| Koru farm Primary school | 4-035-189-2630204-104-2018/19-034 | 400,000.00 |  |  |  |  | - |  |  |  | Completion of admin block: plastering, flooring, electrical installation and painting | 400,000.00 | Ongoing |
| Kotetni Primary School | 4-035-189-2630204-104-2018/19-035 | 600,000.00 |  |  |  |  | - |  |  |  | construction of one classroom to completion | 600,000.00 | New |
| Kutung Primary School | 4-035-189-2630204-104-2018/19-036 | 1,300,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of one classrooms at ksh 100,000 (walling and roofing) and construction of a classroom to completion at ksh700,000 | 800,000.00 | Ongoing & New |
| Laliat Primary School | 4-035-189-2630204-104-2018/19-037 | 500,000.00 |  |  |  |  | - |  |  |  | construction of one classroom to completion | 500,000.00 | New |
| Leldet Primary school | 4-035-189-2630204-104-2018/19-038 | 1,000,000.00 |  |  |  |  | 700,000.00 |  |  |  | Completion of two classrooms: doors, windows, painting, plastering and electrical installation | 300,000.00 | Ongoing |
| Lelechwet Primary school | 4-035-189-2630204-104-2018/19-039 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom: Plastering, painting and electrical installation | 100,000.00 | Ongoing |
| Lelu Central Primary School | 4-035-189-2630204-104-2018/19-040 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom: Plastering, windows, painting and electrical installation | 100,000.00 | Ongoing |
| lesirwo Primary school | 4-035-189-2630204-104-2018/19-041 | 300,000.00 |  |  |  |  | - |  |  |  | renovation of 3 classrooms: Plastering, flooring, painting and verandah | 300,000.00 | New |
| Liloch Primary School | 4-035-189-2630204-104-2018/19-042 | 450,000.00 |  |  |  |  | - |  |  |  | Renovation of 3 classrooms at ksh 300,000: Flooring, plastering, window panes, door locks and painting and completion of one classroom at ksh150,000:Plastering, painting, window panes and electrical installation | 450,000.00 | New |
| Macheisok Primary School | 4-35-189-2630204-104-2018/19-043 | 1,200,000.00 |  |  |  |  | 1,000,000.00 |  |  |  | Completion of two classrooms: walling and roofing | 200,000.00 | Ongiong |
| Magire Primary School | 4-035-189-2630204-104-2018/19-044 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classrooms: walling and roofing | 100,000.00 | Ongoing |
| Murgut Primary school | 4-035-189-2630204-104-2018/19-045 | 700,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing and electrical installation | 700,000.00 | New |
| Ngendalel Primary School | 4-035-189-2630204-104-2018/19-046 | 800,000.00 |  |  |  |  | - |  |  |  | Completion of a admin block at ksh 500,000: walling, roofing, painting and electrical installation and purchase of 1/2 acre at ksh 300,000 | 800,000.00 | Ongoing |
| Pinas Primary School | 4-035-189-2630204-104-2018/19-047 | 900,000.00 |  |  |  |  | - |  |  |  | Purchase of 1/2 acre land ksh 300,000 & completion of a classroom at ksh 100,000: plastering, painting and roofing | 400,000.00 | New & Ongoing |
| Samolel Primary school | 4-035-189-2630204-104-2018/19-048 | 600,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing and electrical installation | 600,000.00 | New |
| Segetet Pry school | 4-035-189-2630204-104-2018/19-049 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 700,000.00 | New |
| Seguton Primary school | 4-035-189-2630204-104-2018/19-050 | 100,000.00 |  |  |  |  | - |  |  |  | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 | Ongoing |
| Sereng Primary school | 4-035-189-2630204-104-2018/19-051 | 300,000.00 |  |  |  |  | - |  |  |  | construction of 12 door toilets to completion | 300,000.00 | New |
| Simotwet Primary school | 4-035-189-2630204-104-2018/19-052 | 1,400,000.00 |  |  |  |  | - |  |  |  | Completion of 2 classrooms at ksh 200,000: (plastering, painting, windows, doors) & Purchase of 50pcs of desks at ksh 200,000 | 400,000.00 | Ongoing & New |
| Singoiwek Primary School | 4-035-189-2630204-104-2018/19-053 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom: Plastering, windows, doors, painting and electrical installation | 100,000.00 | Ongoing |
| Siret primary school | 4-035-189-2630204-104-2018/19-054 | 600,000.00 |  |  |  |  | - |  |  |  | renovation of 3 classrooms at ksh 300,000: Verandah, flooring, plastering, window panes, door locks and painting and purchase of 1/2 acre of land at ksh 300,000 | 600,000.00 | New |
| Sirigoi Primary School | 4-035-189-2630204-104-2018/19-055 | 600,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classrooms: Plastering, windows, doors, painting and electrical installation | 100,000.00 | Ongoing |
| Siwot Primary school | 4-035-189-2630204-104-2018/19-056 | 1,200,000.00 |  |  |  |  | 800,000.00 |  |  |  | Completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 | Ongoing |
| Soil conservation Primary school | 4-035-189-2630204-104-2018/19-057 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 600,000.00 | New |
| Timbilil Primary School | 4-035-189-2630204-104-2018/19-058 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 700,000.00 | New |
| Tinderet Primary School | 4-035-189-2630204-104-2018/19-059 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 600,000.00 | New |
| Tingatela Primary school | 4-035-189-2630204-104-2018/19-060 | 1,000,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of admin block: plastering, flooring, electrical installation and painting | 500,000.00 | Ongoing |
| Tingoro Primary School | 4-035-189-2630204-104-2018/19-061 | 1,200,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom at ksh 100,000 (walling and roofing) and Construction of a new classroom to completion at ksh 600,000 | 700,000.00 | Ongoing |
| Tiyobei Primary school | 4-035-189-2630204-104-2018/19-062 | 600,000.00 |  |  |  |  | - |  |  |  | renovation of 6 classrooms: Verandah, flooring, plastering, window panes, door locks and painting | 600,000.00 | New |
| Tulwapmoi Primary school | 4-035-189-2630204-104-2018/19-063 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 600,000.00 | New |
| Tumaek Primary school | 4-035-189-2630204-104-2018/19-064 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion. | 600,000.00 | New |
| Urafiki Primary school | 4-035-189-2630204-104-2018/19-065 | 600,000.00 |  |  |  |  |  |  |  |  | Construction of a new classroom to completion. | 600,000.00 | New |
|  |  |  |  |  |  |  |  |  |  |  |  | 30,950,000.00 |  |
| Secondary School Projects (Ksh 25,200,000.00) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Barsiele Secondary School | 4-035-189-2630205-104-2018/19-001 | 1,000,000.00 |  |  |  |  | - |  |  |  | construction of library: foundation, walling, roofing, electrical installation and painting | 1,000,000.00 | New |
| Cherara Secondary School | 4-035-189-2630205-104-2018/19-002 | 1,200,000.00 |  |  |  |  | 500,000.00 |  |  |  | completion of dorm : walling, roofing and, plastering, | 700,000.00 | Ongoing |
| Chilchila Secondary School | 4-035-189-2630205-104-2018/19-003 | 1,200,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of multipurpose hall ie walling, roofing, plastering, fittings, gas installation and electrical installation. | 700,000.00 | Ongoing |
| Kalyet Secondary School | 4-35-189-2630205-104-2018/19-004 | 2,000,000.00 |  |  |  |  | 1,000,000.00 |  |  |  | completion of two dormitories: walling and roofing | 1,000,000.00 | Ongoing |
| Kapkwen Secondary School | 4-035-189-2630205-104-2018/19-005 | 1,000,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing and electrical installation | 1,000,000.00 | New |
| Kaplelit Secondary School | 4-035-189-2630205-104-2018/19-006 | 700,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a classroom: Plastering, painting and electrical installation | 200,000.00 | Ongoing |
| Kasheen Secondary School | 4-035-189-2630205-104-2018/19-007 | 2,200,000.00 |  |  |  |  | 1,000,000.00 |  |  |  | construction of one classroom to completion at ksh 1,000,000 and completion of 2 classrooms at ksh 200,000: plastering, doors, windows and electrical installation | 1,200,000.00 | New & Ongoing |
| Kimologit Secondary School | 4-035-189-2630205-104-2018/19-008 | 600,000.00 |  |  |  |  | - |  |  |  | Construction of Laboratory: foundation, walling and roofing | 600,000.00 | New |
| Kipchorian Secondary School | 4-035-189-2630205-104-2018/19-009 | 1,200,000.00 |  |  |  |  | 800,000.00 |  |  |  | completion of two classrooms: Plastering, windows, doors, painting and electrical installation | 400,000.00 | Ongoing |
| Kipsegi Secondary School | 4-035-189-2630205-104-2018/19-010 | 1,200,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of a laboratory: gas installation, piping and science tables | 700,000.00 | Ongiong |
| Kipteris Girls Secondary School | 4-035-189-2630205-104-2018/19-011 | 1,000,000.00 |  |  |  |  | - |  |  |  | construction of dormitory: Foundation, walling, roofing, electrical installation and painting | 1,000,000.00 | New |
| Koisagat Secondary School | 4-035-189-2630205-104-2018/19-012 | 700,000.00 |  |  |  |  | - |  |  |  | construction of one classroom to completion | 700,000.00 | New |
| Kokwet Secondary School | 4-035-189-2630205-104-2018/19-013 | 5,000,000.00 |  |  |  |  | - |  |  |  | Co- funding for Purchase of school bus at ksh 3,000,000 and completion of boys dorm at ksh 2,000,000: Roofing, Plastering, flooring, painting and electrical installation | 5,000,000.00 | New |
| Kunyak Secondary School | 4-035-189-2630205-104-2018/19-014 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion at ksh 600,000 & completion of a classroom at ksh 100,000: plastering, painting and electrical installation | 700,000.00 | new |
| Lesirwo Secondary School | 4-035-189-2630205-104-2018/19-015 | 4,000,000.00 |  |  |  |  | - |  |  |  | Construction of Modern admin block: foundation, walling, roofing at Ksh 3,700,000.00 and completion of multipurpose hall(plastering and roofing) at Ksh 300,000 | 4,000,000.00 | New |
| Liloch Secondary School | 4-035-189-2630205-104-2018/19-016 | 1,700,000.00 |  |  |  |  | - |  |  |  | Construction of administration block: foundation, walling, roofing, plastering and painting at ksh 700,000 and Co-funding of purchase of school bus at ksh 1,000,000. | 1,700,000.00 | New |
| Ndubusat Secondary School | 4-035-189-2630205-104-2018/19-017 | 1,000,000.00 |  |  |  |  | 500,000.00 |  |  |  | Completion of dinning hall: flooring, plastering, painting and electrical installation | 500,000.00 | Ongoing |
| Sereng Secondary School | 4-035-189-2630205-104-2018/19-018 | 1,200,000.00 |  |  |  |  | - |  |  |  | construction of admin block: Foundation, walling, roofing and electrical installation | 1,200,000.00 | New |
| Siret Secondary School | 4-035-189-2630205-104-2018/19-019 | 2,000,000.00 |  |  |  |  | 1,300,000.00 |  |  |  | Completion of multipurpose hall: walling and first floor slab. | 700,000.00 | Ongoing |
| Sugutek Secondary school | 4-035-189-2630205-104-2018/19-020 | 2,000,000.00 |  |  |  |  | - |  |  |  | Completion of the storey building walling and roofing | 700,000.00 | Ongoing |
| Taita Towett Secondary School | 4-035-189-2630205-104-2018/19-021 | 1,000,000.00 |  |  |  |  | - |  |  |  | Completion of a Library: walling and roofing | 300,000.00 | Ongoing |
| Tuiyobei Secondary School | 4-035-189-2630205-104-2018/19-022 | 500,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion | 500,000.00 | New |
| Tulwapmoi Secondary School | 4-035-189-2630205-104-2018/19-023 | 700,000.00 |  |  |  |  | - |  |  |  | Construction of a new classroom to completion | 700,000.00 | New |
|  |  |  |  |  |  |  |  |  |  |  |  | 25,200,000.00 |  |
| Tertiary Institution ( Ksh 5,000,000.00) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| KMTC Kipkelion | 4-035-189-2630205-105-2018/19-020 | 5,000,000.00 |  |  |  |  |  |  |  |  | Construction 2 classrooms to completion at ksh 2,000,000 and construction of admin block at ksh 3,000,000: foundation, walling, roofing, painting and electrical installation | 5,000,000.00 | New |
|  |  |  |  |  |  |  |  |  |  |  |  | 5,000,000.00 |  |
| Security Projects ( Ksh 2,200,000.00) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kapkwen Ass. Chief's office | 4-035-188-2640507-113-2018/19-001 |  |  |  |  |  |  |  |  |  | Completion of Ass. Chief's office: Plastering, flooring, painting and electrical installation | 200,000.00 | Ongoing |
| Kutung ass, chief's office | 4-035-188-2640507-113-2018/19-002 | 500,000.00 |  |  |  |  |  |  |  |  | Construction of Ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 | New |
| Siwot Ass. Chief's office | 4-035-188-2640507-113-2018/19-003 | 500,000.00 |  |  |  |  |  |  |  |  | Construction of ass. Chief's office: Foundation, walling, roofing and electrical installation | 500,000.00 | New |
| Fortenan Police station | 4-035-188-2640507-113-2018/19-004 | 300,000.00 |  |  |  |  |  |  |  |  | Construction of OCS office: foundation, walling, roofing, painting and electrical installation | 300,000.00 | New |
| ACC office Kipkelion | 4-035-188-2640507-113-2018/19-005 | 700,000.00 |  |  |  |  |  |  |  |  | Construction of ACC's office: Foundation, walling, roofing, painting and electrical installation | 700,000.00 | New |
|  |  |  |  |  |  |  |  |  |  |  |  | 2,200,000.00 |  |
|  |  |  |  |  |  |  |  |  |  |  | GRAND TOTAL | 109,040,875.52 |  |