|  |  |
| --- | --- |
| **SOTIK NG-CDF** | **National Government Constituencies Development Fund**  **Sotik Constituency**  **P.O.Box 866**  **Sotik,**Kenya  **Email**: cdfsotik@ngcdf.go.ke |

**SOTIK NG-CDFC FULL MEETING HELD ON 22TH OCTOBER 2019 HELD AT OSIM COUNTY LODGE**

**MEMBERS PRESENT**

1. Vincent Chirchir Chairperson
2. ChepngenoKoech Secretary
3. WinistonkMurungi Deputy County Commissioner
4. David Ruto Member
5. John KiprotichTonui Member
6. Margaret Chemutai Member
7. HellenCherono Langat Member
8. Caroline cheres Fund Account Manager
9. Philip Bii Member
10. Joseph chelule Member

**Inattendance**

1. Hon Dominic Koskey –Area Member Of Parliament
2. EnockRuto – Constituency Office Manager
3. Nelly Chebet– Constituency Office Clerk
4. BenardKitur – Ass Constituency Office Manager
5. ChepchirchirKoech – Ng-Cdf Staff

**Preliminaries**

The meeting was called to order by the MP at 12.30 pm with a word of prayer from Nelly and area MP welcomed the members for the meeting and read out the agenda of the day.

**Agenda**

1. Project proposal for financial year 2019/2020
2. Recruitment of Clerk of work
3. A.O.B

**MIN/1/22/10/2019 PROJECT PROPOSAL 2019/2020**

The FAM brought to our attention the requirements set by the board following the circular from the board. She also read out the circular to the members. The board gave a directive that for the proposal to be approved it was a requirement that the proposal should have all the ongoing projects factored in the proposal in addition members agreed to factor in also project with audit queries. Therefore the members agreed to the directives and further approved the following projects for the financial year 2019-2020;

**NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND BOARD**

**PROJECT GFS CODELIST FOR SOTIK NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT**

**FUND FINANCIAL YEAR 2019/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME** | **ACTIVITY** | **AMOUNT (KSHS)** | **STATUS** |
| **ADMINISTRATION** |  |  |  |
| Employees Salaries | Payment of staff salaries and gratuity | 2,311,422.00 | On going |
| NSSF | Payment of NSSF deduction | 90,720.00 | On going |
| NHIF | Payment of NHIF Deduction | 55,800.00 | On going |
| Goods And Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence and office tea, Purchase of 3 UBS Kshs, purchase of fire extinguishers , printer , water dispensers ,purchase of TV and TV stand | 3,784,120.76 | On going |
| Committee Expenses | Payment of committee sitting allowances, transport, conferences | 2,000,000.00 | On going |
|  |  | **8,242,062.76** |  |
| **M & E** |  |  |  |
| Goods And Services | Purchase of fuel, printing, stationery, airtime, travel and subsistence | 621,031.00 | On going |
| Committee Allowances | Payment of committee allowances | 1,900,000.00 | On going |
| NGCDFC/PMC Capacity Building | Undertake training of the PMCS/NG-CDFCS on NG-CDF related issues | 1,600,000.00 | On going |
|  |  | **4,121,031.00** |  |
| **BURSARY** |  |  |  |
| Bursary Secondary Schools | Payment of bursary to needy students | 22,500,000.00 | On going |
| Bursary Tertiary Schools | Payment of bursary to needy students | 12,496,000.00 | On going |
| Bursary social security programmes | payment of NHIF Deduction for 334 vulnerable people selected in the constituency @ 6000 per year | 2,004,000.00 | New |
|  |  | **37,000,000.00** |  |
| **SPORTS** |  |  |  |
| Constituency Sports | Carry out constituency sports tournament and the winning teams/schools to be awarded with trophies, balls, and games kits | 2,747,354.00 | On going |
|  |  | **2,747,354.00** |  |
| **EMERGENCY** |  |  |  |
| Emergency Reserve | To cater for any unforeseen occurrences in the constituency during the financial year | 7,198,241.38 | On going |
|  |  | **7,198,241.38** |  |
| **NGCDF MOTORCYCLE** | purchase of motorcycle MTD- 716-041-18-TRAIL 2/4 STROKE YAHAMA XTZ125, 1)riding boot-25,000/=2)cloves-15,000/= and 3)clothes-10,000/= | 500,000.00 | New |
|  |  | **500,000.00** |  |
| **RURAL ELECTRIFICATION AND RENEWABLE ENERGY CORPORATION** | Co-funding with REA on matching fund;  Fixing of transformers in the following schools: Nyatembe primary,cheptagum primary, kiptenden primary, chepkosigen primary, sinendet primary, kapkwen primary, boreito primary, kapcheboriot primary, tamurei primary, jubilee primary, ndanai boys secondary, chepkeleliet primary, koikapmaa primary, kapletundo sec school, kapkorosprimary,koitapsawe primary ,soiyoit primary | 5,000,000.00 | New |
|  |  | **5,000,000.00** |  |
| **PRIMARY SCHOOLS** |  |  |  |
| Cherumbas primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| kimawit primary school | Construction of 4 door pit latrine to completion | 400,000.00 | New |
| Tumbelyon primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post (20,000) | 730,000.00 | New |
| Chebongi primary school | Construction of 4 door pit latrine to completion | 400,000.00 | New |
| Yaganek primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Kapcholyo primary school | Renovation of 2 classrooms i.e. Plastering ,floor,painting,windowpanesforcompletion to use. | 200,000.00 |  |
| Kibori primary school | completion of 3 classrooms i.e.floor,plastering,fixing doors and windows and painting | 400,000.00 | New |
| Kuryot primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| ngendalel primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Boreito primary school | part purchase of 2 acres piece of Land | 730,000.00 | New |
| Cheboet primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Ng’aniet primary school | part purchase of 1 acres piece of Land | 700,000.00 | New |
| Sugurusiek primary school | Completion of Administration block;3 roomsi.e. plastering and painting to completion | 200,000.00 | On going |
| kipketi primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign postof the school (20,000) | 730,000.00 | New |
| Kapmakitui primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Kagasik primary school | renovation of ongoing 3 classroom i.e floor, fixing of windows,doors, window panes and plasteringforcompletion to use. | 450,000.00 | New |
| Somoisiek primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Kapsiongo primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Sugutek primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Kapolesobe primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Abosi hill view primary school | part Purchase of 1.5 acres piece of land | 750,000.00 | New |
| Somoe primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Rotik primary school | Renovation of 3 classrooms and 2 offices i.eRoofing, fixing of windows,doors, plastering and partitioning for completion to use | 500,000.00 | On going |
| Jubilee primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Korongoro primary school | Construction of 4 door pit latrine to completion | 400,000.00 | New |
| Koiyet primary school | completion of one classrooms i.e , fixing of windows,doors, plastering and painting | 150,000.00 | On going |
| Serwet primary school | Completion of 3 roomsadministration block i.e roofing, plastering,fixing of door, windows and painting completion to use. | 300,000.00 | On going |
| Tonongoi primary school | construction of 4 door pit latrine to completion | 400,000.00 | New |
| cheserton primary school | completion of 2classrooms i.eroofing,plastering, fixing of doors and windows, painting | 840,000.00 | New |
| Saruchat primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign post of the school (20,000) | 730,000.00 | New |
| Gaatuiyobei primary school | Construction of one classroom to completion(650,000),purchase of 30 desks(60,000),sign postof the school (20,000) | 730,000 | New |
| Kimugul primary school | part Purchase 0.4 acres of land | 500,000.00 | New |
| Mabwaita primary school | Renovation of 2 classrooms i.eplastering,painting, floors,fixing of one door,pillars, glazingforcompletion to use. | 200,000.00 | On going |
| Mogoiywekprimary | Construction of 4 door pit latrine for boys to completion | 400,000.00 | New |
| Manaret primary school | construction of 2 door pit latrine forstaff to completion | 200,000.00 | New |
| soget primary school | completion of classroom i.e. fixing of windows classes,veranda and painting | 200,000.00 | On going |
| Kamenes primary school | completion of classroom i.e. floor, fixing of windows panes, doors,veranda, plastering and painting | 200,000.00 | On going |
| kapkesembe primary school | construction of 4 door pit latrine to completion | 400,000.00 | New |
| kibibo primary school | completion of 3 classroom i.e.plastering,floor,fixing of door ,windows,painting and veranda | 500,000.00 | On going |
| chebole primary school | construction of 4 door pit latrine to completion | 400,000.00 | New |
| kimase primary school | construction of 2door staff pit latrine to completion | 200,000.00 | New |
| kiptapsir primary school | construction of 2classrooms to completion | 1,440,000.00 | New |
| kamakitui Primary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Sosurprimary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Kamabwaiprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| oldebesiprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Kiptendenprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| soget primary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Chebuiprimary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| kapkesembe primary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Cherumbas primary school | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Kuryotprimaryschool | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Burgeiprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Kirichaprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
| Kaptamuitaprimarysch | part funding for construction of a 11 door pit latrine to completion ( NG-CDF to fund upto foundation level) Dig deep Africa to complete the remaining part. | 400,000.00 | New |
|  |  | **28,340,000.00** |  |
| **SECONDARY SCHOOL** |  |  |  |
| Kimolwet boys secondary school | Construction of administration blockwith 7 rooms to lintel | 500,000.00 | New |
| Chebirbeleksecondary school | Construction of single Laboratoryto roofing with capacity of 35 students | 1,000,000.00 | New |
| Togominsecondary school | Co-funding with P.T.Aof storey administration block with 10 rooms i.e. construction of slab | 500,000.00 | New |
| Cheptangulgeisecondary school | Construction of single Laboratoryto roofing with capacity of 35 students | 1,000,000.00 | New |
| chebilat mixed day secondary school | Construction of single Laboratoryto roofing with capacity of 35 students | 1,000,000.00 | New |
| Kapletundo secondary school | Constructions of dining hall to roofing with capacity of 150 students | 800,000.00 | New |
| Kapkures secondary school | construction of one classroom to completion(650,000),purchase of 30 lockers and chairs(150,000),sign post of the school (20,000) | 820,000.00 | New |
| Chebole high school | Construction of single Laboratory to roofing with capacity of 35 students | 1,000,000.00 | New |
| Kapchemibei secondary school | Construction of single Laboratory to roofing with capacity of 35 students | 1,000,000.00 | New |
| Gorgorsecondary school | part Payment of ongoing school bus as per the bus statement | 1,000,000.00 | New |
| Kapsosurwo secondary school | Construction of single Laboratory to roofing with capacity of 35 students | 1,000,000.00 | New |
| Gelegele girls secondary school | Construction of single Laboratory to roofing with capacity of 35 students | 1,000,000.00 | New |
| Tembwo girls secondary school | Construction of girls dormitory to completion with capacity of 100 students | 1,500,000.00 | New |
| Chepkebitsecondary school | Construction of 4 door toilets to completion | 400,000.00 | New |
| Cheptebe day secondary school | part Purchase of 2 acres piece of land | 1,000,000.00 | New |
| Lorna girls secondary school | part Payment of school bus as per bus statement | 1,000,000.00 | New |
| TabaritSecondary School | completion of classroom(350,000) construction of a new classroom(650,000)purchase of 30 lockers and chairs(150,000),sign post (20,000) | 1,170,000.00 | New |
| KamenesSecondary School | completion of a classroom i.e. plastering ,fixing of doors ,windows and painting | 200,000.00 | On going |
| St Joseph MambwaitaSecondary School | completion of 4 rooms staff houses i.e plastering, fixing of windows and doors, wiring and painting | 584,735.00 | On going |
| RotikSecondary School | completion of 2 classroom i.e floor, plastering pillars, fixing of window classes and door | 500,000.00 | On going |
| Siroinsecondary school | completion of a lab with 35 student capacity i.e gas system, worktops, pipe work, wiring, ceiling for store rooms | 550,000.00 | On going |
| chebongisecondary school | completion of a lab with 35 student capacityi.e pipe work,worktops ,gas system, wiring and tank | 550,000.00 | On going |
| kapkeleisecondary school | construction of small dining hall with capacity of 120 students | 1,700,000.00 | New |
| kapkeleisecondary school | purchase of51 seater school bus | 7,110,000.00 | New |
| kipsingeisecondary school | Purchase of 51 seater school bus | 7,110,000.00 | New |
| kaplelachsecondary school | completion of lab with 35 student capacityi.e.,plastering,door, window and worktop,gas system | 1,000,000.00 | On going |
| ndanai boys secondary school | Construction of boys’ dorm to completion with 160 students’ capacity. | 3,500,000.00 | New |
| oldebesiSecondarysch | part funding for construction of a 11 door toilet to completion ( NG-CDF to fund upto foundation level)Dig deep Africa to complete the remaining part | 400,000.00 | New |
|  |  | **38,894,735.00** |  |
| **ENVIRONMENT** |  |  |  |
| Tabarit Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Ndanai Boys Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Rotik Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
| Samoe Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kagasik Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Jubilee Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
| Kipsimbol Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Keronjo Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Maigutiet Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Lalwat Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kapolesobei Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chesambai Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
| Chepkebit Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Saruchart Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chebugon Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Cheserton Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Cheptebe Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Ngamurian Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kisabei Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Tonongoi Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kokwon Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kipngosos Special School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Mogoiwek Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Sironet Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Lelechwet Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kamungei Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chemobei Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Togomin Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Motiret assistant chief | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Cheptangulgei Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chebilat Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kapkoitim Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Tebwet Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kamirai Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Cheribo Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kaplong Boys Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chepkosion Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kibori Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kimoso Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kapcholyo Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kiptapsir Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chebongi Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Sotik Day Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
| Yaganek Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Siryat Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kaplong Girls Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kuryot Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Tuiyokok Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chemogoi Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Sotik national sub county treasury | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Sigorian Ass. Chief Office | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Kinyelwet Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
| Kameswon Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Bambanik Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chebole Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Koita Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Chebango Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Tamure Primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Sosur Secondary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutters kshs 10,780 | 45,780.00 | New |
| Leldok primary School | Purchase and supply of 5000 ltr water tank kshs 35,000 for water harvest and preparation of base tank and cutterskshs 10,780 | 45,780.00 | New |
|  |  | **2,746,800.00** |  |
| **SECURITY** |  |  |  |
| Kipsingei AP line | Completion of 3 rooms (150,000) i.e plastering, fixing of door and windows and painting. and Construction of 4 door pit latrines to completion(400,000) | 550,000.00 | New |
| sigorian ass chief office | construction of 2 door pit latrine to completion | 250,000.00 | New |
| kapletundo DOs office | completion of 7 rooms DOs office i.e. plastering, fixing of doors ,windows, painting | 800,000.00 | On going |
| motiret ass chief office | construction of 2 door pit latrine to completion | 250,000.00 | New |
| Sotik DCC office | renovation of DCC office i.e. plastering ,cutters replacement , painting, locks; kshs 157,500; purchase of 56 conference delight chairs kshs 168,000; 4 executive office oval table kshs 80,000; 22 secretarial raff chairs kshs 228,000 office curtain kshs 44,500; 6 executive office cabinets kshs 72,000; 5 water dispenser kshs 50,000. | 800,000.00 | On going |
|  |  | **2,650,000.00** |  |
|  |  | **137,440,224.14** |  |

**MIN/2/22/10/2019 RECRUITMENT OF CLERK OF WORK**

The members discussed at length the applicants who attended the interview and the FAM read out the results for the seven interviewees and the first position was taken by dominic kering and the members agree to be the clerk of work and should be given appointment letter as soon as possible.

**MIN/3/22/10/2019 A.O.B**

There being no other business the members were urged to keep all the matters that we discuss in house and avoid laying out information before it is approved and authentic.

**Prepared by:**

**Secretary:**…………………………………Sign:………………................Date:………………

**Confirmed by:**

**Chairman**:……………….……….………...Sign:…………………………Date………………..

**F.A.M**.:……………….……….………….Sign:…………………………Date………………..