LIKUYANI

NATIONAL GOVERNMENT-CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

FINANCIAL YEAR 2020/21

SUBMITTED

SEPTEMBER, 2020

Background About CDF

The National Constituencies Development Fund (NG-CDF) was established under the CDF Act 2003.The primary objective was to address poverty Alleviation by dedicating at least 2.5% of annual Government Revenue for development purpose at the grassroots Level.

The Constituencies Development Fund (Amendment) Act of 2007 introduced key changes to the management of the fund. Key highlights of the 2007 amendment include replacement of one of the top management structure i.e the National Management Committee with the CDF Board, and the transformation of the management from committee under the ministry of finance to state Corporation under the ministry of state for Planning, National Development and vision 2030.The CDF Act 2003 was then repealed in 2013 to realign it to the constitution that had been promulgated in 2010.The high court declared the CDF Act 2013 unconstitutional in 2014.The NG-CDF Act 2015 was enacted in December 2015 and NG-CDF Regulations 2016, enacted in March 2016.

The funds allocation is now equivalent to minimum of 2.5% percent of the National share of the total government ordinary revenue.

In distributing the funds to the constituencies 5% is allocated to the NG-CDF Board and 5% of the balance is allocated for emergency cases in the constituencies and the balance is divided equally among the 290 constituencies in the country. Any funds collected through appropriation in aid (AIA) in the current or past financial years but held in the account of the constituency is approved to be part of the funds available for projects allocation for the current F/Y.

At the constituency level the funds are allocated as follows:

- Education Bursary Scheme and Social Security programs not more than 35%

- Emergency reserve								-5%

- Office Administration and recurrent Expenditure				-6%

- Monitoring, Evaluation and Capacity Building				-3%

- Sports Activities not more than						-2%

- Environmental Activities not more than					-2%

The Fund is managed through a 4 tier structure as follows:

- National Assembly Constituencies Select Committee(NACSC)

- National Government Constituencies Development  Fund Board(NG-CDFB)

- National Government Constituency Development Fund Committee(NG-CDFC)

- Project management Committee(PMC)

  - About Likuyani constituency

Likuyani Constituency was created prior to the general election of 2013 having been annexed from the former giant LugariConstituency.It is located in Kakamega County and comprises Five Wards namely, Sinoko ,Nzoia, Likuyani, Sango and Kongoni. The Sub County Head Quarters is located at Kongoni Market.

The constituency boarders with KimininiConstiuency of Trans Nzioa County in the North, Tongareni Constituency of Bungoma County in the West, Soy and Turbo Constituencies of UasinGishu County in the East and Lugari Constituency of Kakamega County in the South.

The National Government Constituency Development Fund Committee (NG-CDFC) is made up of 10 Members namely;

- Mrs. Franscisca Nakhayo	-NG-CDFC Chairperson

- Mr. Joel K. Koech		-NG-CDFC Member

- Mr. Dickson S. Shitanda	-NG-CDFC Member

- Mr. Patrick Onzere		-NG-CDFC Member

- Mrs.Catherine Wangila	- NG-CDFC Member

- Ms. Annette N. Simiyu	- NG-CDFC Member

- Mrs. Robai M Kigalo		- NG-CDFC Member

- Mr. Wilson Kimaiyo		-NG-CDFC Member (Deputy County Commissioner)

- Mr. Alex Lwamba		-Ex –officio Member (Fund Account Manager).

- Mr. Peter M. Wambulwa	-Secretary

Likuyani National Government Constituency Committee have Employed 6 Staff members namely

- ElahuyaAsami Nelson	-Assistant Accountant

- Irene IkeetEmolem		-Accounts Clerk

- Elizabeth NafulaMakete	-Records  Management Officer

- Cecilia OkuyumbaOmanyo	-Clerical officer

- EzikielTimothyKataka	-Clerk of Works

- Japheth Soita			-Quantity Surveyor

- Carolyne Mbocha		- Secretary

- Dismus Kauka			- Office Messanger

The National Government Constituency Development Fund Committee has been in operation for the last seven years.

NG-CDF MINUTES

907

National Government

Constituencies Development Fund                                        No. 30 of 2015

THIRD SCHEDULE                                   (sections 25(6)(11) and 29(1).)

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 200 Constituency Name Likuyani. Financial Year 2021/2022

Chairman

NG-CDFC Committee…………………….Signature………………….. Date………………

| THIRD SCHEDULE |  |  |  |  |
| --- | --- | --- | --- | --- |
| CONSTITUENCY PROJECTS SUBMISSION FORM |  |  |  |  |
| Constituency No 200 Constituency Name LIKUYANI Financial Year 2021/2022 |  |  |  |  |
| Serial | Name of Project | Amount Allocated |  |  |
| 200/AP1 | Administration/Recurrent | 8,225,000.00 |  |  |
| 200/2640200 | Emergency | 7,192,207.00 |  |  |
| 200/AP2 | Monitoring and Evaluation/Capacity Building | 4,112,000.00 |  |  |
| 200/2640510 | Environment Activities | 1,500,000.00 |  |  |
| 200/2640509 | Sports Activities | 1,000,000.00 |  |  |
| 200/2640100 | Education Bursary/Social Security Programmes(NHIF) | 35,559,672.00 |  |  |
| 200/2630204 | Education Primary School Projects | 32,500,000.00 |  |  |
| 200/2630205 | Education Secondary School Projects | 44,000,000.00 |  |  |
| 200/2640504 | Security Projects | 3,000,000.00 |  |  |
| TOTAL FOR FINANCIAL YEAR 2020/21 |  | 137,088,879.00 |  |  |

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE (Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/AP1

Project Title 6% Administration/Recurrent

Sector Administration

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The allocation is to cater for NG-CDFC Allowances, NG-CDFC staff salaries, vehicle expenses, office stationery and other administrative costs

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs.8, 225,000dated 1stJuly, 2021

Amount allocated last financial year Kshs. 8,242,000.00

Amount allocated this financial year Kshs. 8,225,000.00

| 1 | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | Committee Expenses | 4-037-200-2210700-100-2021/22-001 | Payment of committee sitting allowances, hire of conference facilities, traveling, subsistance and accomodation expenses | 2,196,000.00 | On-going |
| 2 | Employess Salaries | 4-037-200-2210700-100-2021/22-002 | payment of NG-CDFC staff salaries @ 4,319,922 | 4,547,286.00 | On-going |
| 3 | Staff Gratuity | 4-037-200-2210700-100-2021/22-003 | Staff Gratuity | 227,364 | On-going |
| 4 | Goods and Services | 4-037-200-2210700-100-2021/22-004 | Purchase of fuel, repairs and Maintenance of GK vehicle, printing, stationery, airtime, internet bundles, travel and office tea | 1,306,754.00 | On-going |
| 5 | NSSF | 4-037-200-2210700-100-2021/22-005 | Payment of employers NSSF contributions. | 174,960.00 | On-going |
|  | Sub Total |  |  | 8,225,000.00 |  |

Person completing form: Name Hemistone Kemboi Position Fund Account Manager

Signature…………………… Date…………………….

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200Constituency Name Likuyani County Kakamega

Project Number 200/2640200

Project Title 5%Emergency

Sector Emergency

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Unallocated amount meant for emergencies that may occur within the Constituency

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs.7, 192,207.00dated 1st July, 2021

Amount allocated last financial year Kshs.7,198,241.38

Amount allocated this financial year Kshs.7,192,207.00

| 1 | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
|  | EMERGENCY |  |  |  |  |
|  | 5% Emergency | 4-037-200-2640200-101-2021/22-001 | To meet urgent, unforseen need for expenditure for which in the opinion of the NG-CDFC cannot be delayed until the financial year without harming the interests of the constituents | 7,192,207.00 | On-going |
| 5 | Sub Total |  |  | 7,192,207.00 |  |

Person completing form: Name Hemistone Kemboi Position  Fund Account Manager

Signature…………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/AP2

Project Title 3% Monitoring & Evaluation/Capacity Building

Sector Monitoring & Evaluation

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for Monitoring and Evaluation of NG-CDF projects and capacity building of NG- CDFC members and staff and PMCs on NG-CDF related issues in the constituency

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs 4,112,000.00 dated 1stJuly, 2021

Amount allocated last financial year Kshs.4,121,000.00

Amount allocated this financial year Kshs. 4,112,000.00

| 1 | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | Capacity building | 4-037-200-2210802-111-2021/22-001 | Capacity building/ training of NG-CDFC staff, NG-CDFC members, oversight committee members and PMC members on NG-CDF related issues | 1,000,000.00 | On-going |
| 2 | Committee Expenses | 4-037-200-2210802-111-2021/22-002 | Payment of committee allowances, transport and travelling expenses for committee members while on monitoring & evaluation | 2,328,000.00 | On-going |
| 3 | Goods and Services | 4-037-200-2210802-111-2021/22-003 | Purchase of fuel, repairs and maintenance of GK vehicle, printing, stationery and airtime | 784,000.00 | On-going |
|  | Sub Total |  |  | 4,112,000.00 |  |

Person completing form: Name Hemistone Kemboi Position Fund Account Manager

Signature…………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2640510

Project Title Environment activities

Sector Environment

Status of projects (tick one) New……√…………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000  and planting of 50 indigenous tree seedlings  at a cost of  ksh 10,000 around 20 water springs

Financial year 1st July 2020 to 30th June 2021

Original Cost estimates, in Kshs.1,500, 000.00 dated 1stJuly, 2020

Amount allocated last financial year Kshs. 1,500, 000.00

Amount allocated this financial year Kshs. 1,500,000.00

| 1 | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
|  | ENVIRONMENT |  |  |  |  |
| 1 | Kambi Mawe Water Spring | 4-037-200-2640510-110-2021/20-001 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 | New |
| 2 | Karani Water Spring | 4-037-200-2640510-110-2021/20-002 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 3 | Singei Water Spring | 4-037-200-2640510-110-2021/20-003 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 4 | Shoka water spring | 4-037-200-2640510-110-2021/20-004 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 5 | Manyali Water Spring | 4-037-200-2640510-110-2021/20-005 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 6 | Wekhwela Water Spring | 4-037-200-2640510-110-2021/20-006 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 7 | Mwangi Water Spring | 4-037-200-2640510-110-2021/20-007 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 8 | Ombeva Water Spring | 4-037-200-2640510-110-2021/20-008 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 9 | Mirembe water spring | 4-037-200-2640510-110-2021/20-009 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 10 | Mavale Water spring | 4-037-200-2640510-110-2021/20-010 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 11 | Nyuri water spring | 4-037-200-2640510-110-2021/20-011 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 12 | Mukunga water spring | 4-037-200-2640510-110-2021/20-012 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 13 | Mumonyonzo water spring | 4-037-200-2640510-110-2021/20-013 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 14 | Shivambilo water spring | 4-037-200-2640510-110-2021/20-014 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 15 | Riverside water spring | 4-037-200-2640510-110-2021/20-015 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 16 | Albert Malova water spring | 4-037-200-2640510-110-2021/20-016 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 17 | Okaalo water spring | 4-037-200-2640510-110-2021/20-017 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 |  |
| 18 | Soko Amani water spring | 4-037-200-2640510-110-2021/20-018 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 | New |
| 19 | Wanyama water spring | 4-037-200-2640510-110-2021/20-019 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 | New |
| 20 | Ngokho water sprin | 4-037-200-2640510-110-2021/20-020 | Spring protection ( cut off drain ,bush clearing and stone pitching) at a cost of Ksh 65,000 and planting of 50 indigenous tree seedlings at a cost of ksh 10,000 around 20 water springs | 75,000.00 | New |
| 4 | Sub Total |  |  | 1,500,000.00 |  |

Person completing form: Name Hemistone Kemboi Position Fund Account Manager

Signature………………………………………………………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2640509

Project Title Sports Activities

Sector Sports

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

An-allocation to carry out constituency sports tournament to promote sports among the youths in the constituency

Financial year 1st July, 2021 to 30thJune, 2022

Original Cost estimates, in Kshs.1,000,000.00 dated 1st July, 2021

Amount allocated last financial year Kshs.500, 000.00. 00

Amount allocated this financial year Kshs.1,000,000.00

| 1 | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
|  | Constituency sports Tournament | 4-037-200-2640509-112-2020/21-001 | To carry out constituency sports tournment (for football clubs upto constituency level) and the winning teams to be awarded with trophies, balls and games Uniforms.where facilitation of tournment @ 300,000 and purchase of balls, uniforms,trophies and equipments @ Ksh 200,000 | 1,000,000.00 | On-going |
| 9 | Sub Total |  |  | 1,000,000.00 |  |

Person completing form: Name Hemistone Kemboi Position  Fund Account Manager

Signature…………………… Date…………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2640100

Project Title Education Bursary

Sector Bursary

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for bursary for needy students in special school, secondary and tertiary institutions and offer social Security Programmes to needy families in the constituency

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs. 35,559,672.00 Dated 1stJuly, 2021

Amount allocated last financial year Kshs. Kshs 35,772,220.00

Amount allocated this financial year Kshs.35,559,672.00

|  | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT (Kshs) | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | Bursary Secondary Schools | 4-037-200-2640101-103-2021/22-001 | Payment of bursary to needy students | 22,159,672.00 | On-going |
| 2 | Bursary Tertiary Schools | 4-037-200-2640101-103-2021/22-002 | Payment of bursary to needy students | 12,000,000.00 | On-going |
| 3 | Bursary Special Schools | 4-037-200-2640101-103-2021/22-003 | Payment of bursary to needy students in special schools | 200,000.00 | On-going |
| 4 | NHIF Social Security programme | 4-037-200-2640101-103-2021/22-004 | Payment of medical insurance cover under NHIF to 200 needy constituents. | 1,200,000.00 | On-going |
| 13 | Sub Total |  |  | 35,559,672.00 |  |

Person completing form: Name Hemistone Kemboi Position  Fund Account Manager

Signature…………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2630204

Project Title Education Secondary School Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

The project is aimed at improving the learning conditions in Secondary schools through construction of new classrooms, libraries, computer labs, Science   laboratories anddining halls

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs.75,200,000.00 dated 1st July, 2021

Amount allocated last financial year Kshs. 48,0555,200.00

Amount allocated this financial year Kshs. 44,000,000.00

| No | PROJECT NAME | PROJECT NUMBER | ACTIVITY | AMOUNT |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Mary lusweti Secondary School | 4-037-200-2630205-104-2021/22-001 | completion of 45 student capacity library, a 45 student capacity computer laboratory and administration block of 3 rooms and a staff room initiated by NGCDFC Likuyani FY 2019/2020 . (Plastering, rendering, fittings, tilling, glazing, facial board, pavement, ceiling board, pavement and painting up to completion | 4,500,000.00 | On-going |
| 2 | St Johns The Baptist Likuyani Boys Secondary School | 4-037-200-2630205-104-2021/22-002 | Completion of a 45 student capacity library and a 45 student capacity computer laboratory initiated by NGCDFC Likuyani FY 2020/21) Plastering, rendering, fittings, tiling, pavement, ceiling board, glazing, fascial board and painting up to completion | 1,500,000.00 | On-going |
| 3 | St Elizabeth Likuyani Girls Secondary School. | 4-037-200-2630205-104-2021/22-003 | Completion of a 400 student capacity dining hall initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, terrazzo flooring, fascia board, pavement, glazing and painting up to completion | 1,500,000.00 | On-going |
| 4 | St Benedicts Lugulu Secondary School. | 4-037-200-2630205-104-2021/22-004 | construction of a 45 student capacity library, a 45 student capacity computer laboratory and administration block of 3 rooms and a staff room( sub-structure, super-structure and roofing) | 5,500,000.00 | New |
| 5 | Mapera Secondary School | 4-037-200-2630205-104-2021/22-005 | Completion of a 400 student capacity dining hall initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, terrazzo flooring, fascia board, pavement, glazing and painting up to completion | 1,200,000.00 | On-going |
| 6 | Mapera Secondary School. | 4-037-200-2630205-104-2021/22-006 | one off Purchase of 1 acre piece of land inclusive of processing title deed. | 1,800,000.00 | New |
| 7 | Friends Secondary School Kongoni | 4-037-200-2630205-104-2021/22-008 | Completion of a 3 room and a staffroom administration block initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, tiling, glazing, ceiling board, pavement and painting up to completion | 1,600,000.00 | On-going |
| 8 | Nasianda Secondary School | 4-037-200-2630205-104-2021/22-009 | Completion of a 3 room and a staffroom administration block initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, tiling, glazing, ceiling board, pavement and painting up to completion | 1,600,000.00 | On-going |
| 9 | Kisigame Secondary School | 4-037-200-2630205-104-2021/22-010 | Completion of a 3 room and a staffroom administration block initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, tiling, glazing, ceiling board, pavement and painting up to completion | 1,600,000.00 | On-going |
| 10 | St Veronica Mirembe Girls Secondary School | 4-037-200-2630205-104-2021/22-011 | Completion of a 400 student capacity dining hall initiated by NGCDFC Likuyani FY 2020/21) plastering, rendering, fittings, tiling, glazing, ceiling board, pavement and painting up to completion | 1,500,000.00 | On-going |
| 11 | Friends Secondary School Mbururu | 4-037-200-2630205-104-2021/22-012 | Construction of a 45 student capacity library and a 45 student capacity computer laboratory and administration block of 3 rooms and a staff room( sub-structure, super-structure and roofing) | 5,500,000.00 | New |
| 12 | St Stephens Lwanda Secondary School. | 4-037-200-2630205-104-2021/22-013 | Purchase of a 52 seater school bus one off basis (HINO 500 from toyota Kenya | 7,200,000.00 | New |
| 13 | Matunda S.A Secondary School | 4-037-200-2630205-104-2021/22-014 | Completion of 6 classrooms storey building initiated by NGCDFC Likuyani FY 2018/19.(first floor super structure, walling,roofing and electrical installation. | 2,800,000.00 | On-going. |
| 14 | Friends Secondary School Matisi | 4-037-200-2630205-104-2021/22-015 | construction of a 400 student capacity administration block (Sub-structure, super-structure and roofing) to be completed in the F/Y 2022/23 | 1,500,000.00 | New |
| 15 | St Josephs Nyorotis Secondary School | 4-037-200-2630205-104-2021/22-016 | construction of administration block (Sub-structure, super-structure and roofing) to be completed in the F/Y 2021/2022 | 1,500,000.00 | New |
| 16 | St Johns Mtoni Secondary School | 4-037-200-2630205-104-2021/22-017 | One off Purchase of 1 acre piece of land inclusive of processing title deed. | 1,200,000.00 | New |
| 17 | St Johns Mtoni Secondary School | 4-037-200-2630205-104-2021/22-018 | Renovation of 5 classrooms: Plastering, Painting, flooring and roofing to completion | 1,000,000.00 | New |
| 18 | Eshikulu Boys Secondary School | 4-037-200-2630205-104-2021/22-019 | Construction of 50 student capacity dormitory- plastering, rendering, fittings, fascia board, terrazzo flooring, glazing, pavement and painting up to completion) | 1,000,000.00 | New |
|  | Sub totals |  |  | 44,000,000.00 |  |

Person completing form: Name Hemistone Kemboi Position Fund Account Manager

Signature…………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2630205

Project Title Education Primary School Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The project is aimed at improving learning in primary Schools by providing classrooms, toilets and Purchasing land for school expansion

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs.31,900.000 dated 1stJuly, 2021

Amount allocated last financial year Kshs. 28,232,252.41

Amount allocated this financial year Kshs.32,500,000.00

| NO | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | kilimani Primary School | 4-037-200-2640510-110-2021/22-001 | Veranda, plastering, rendering, floor screeding, fittings, glazing, fascia board, pavement and re-painting up to completion level | 1,600,000.00 | New |
| 2 | Brigadier Musonye Primary school | 4-037-200-2640510-110-2021/22-002 | Contruction of 2 classroom to completion. | 1,600,000.00 | New |
| 3 | Aligula primary school | 4-037-200-2640510-110-2021/22-003 | veranda, plastering, rendering, floor screeding, fittings, glazing, fascia board, pavement and re-painting up to completion | 1,400,000.00 | New |
| 4 | Seregeya Primary School | 4-037-200-2640510-110-2021/22-004 | veranda, plastering, rendering, floor screeding, fittings, glazing, fascia board, pavement and re-painting up to completion | 1,000,000.00 | New |
| 5 | Mary Lusweti Primary School | 4-037-200-2640510-110-2021/22-005 | Renovation of 3 classrooms: veranda, plastering, rendering, floor screeding, fittings, glazing, fascia board, pavement and re-painting up to completion | 600,000.00 | New |
| 6 | Ivugwi primary School | 4-037-200-2640510-110-2021/22-006 | Renovation of a two room and staff room administration: plastering, rendering, tiling, ceiling board, fittings, glazing, fascia board and re-painting up to completion. | 600,000.00 | New |
| 7 | Everglade Primary School | 4-037-200-2640510-110-2021/22-007 | Renovation of 2 classrooms (plastering, fittings, floor screed, facial board, glazing, paving slab and painting up to completion) | 500,000.00 | New |
| 8 | Sango Primary School | 4-037-200-2640510-110-2021/22-008 | Renovation of 10 classrooms (plastering, fittings, fascia board, floor screeding, paving slab, glazing and re-painting up to completion) | 1,750,000.00 | New. |
| 9 | Soysambu Primary School | 4-037-200-2640510-110-2021/22-009 | Renovation of 7 classrooms: ring beam, re-roofing, veranda, plastering, fittings, glazing, floor screeding pavement and re-painting up to completion | 1,500,000.00 | New |
| 10 | Sikhendu Primary School | 4-037-200-2640510-110-2021/22-010 | Renovation of 3 classrooms: ring beam, re-roofing, plastering, fittings, glazing, floor screeding, pavement and repainting up to completion. | 600,000.00 | New |
| 11 | Mawe tatu primary school | 4-037-200-2640510-110-2021/22-011 | Renovation of 6 classrooms: ring beam, re-roofing, plastering, fittings, glazing, floor screeding, pavement and repainting up to completion | 1,200,000.00 | New |
| 12 | Lukusi Primary School | 4-037-200-2640510-110-2021/22-012 | Renovation of 5 classrooms: plastering, rendering, fittings, glazing, floor screeding, pavement and re-painting up to completion | 1,000,000.00 | New. |
| 13 | St Francis Primary School. | 4-037-200-2640510-110-2021/22-013 | Renovation of Administration block with a capacity of 6 offices; head teachers office, deputy’s office, senior teacher’s office, staffroom of 20 teachers, secretary’s office and the store (slab, ring beam, fittings, plastering, roofing, ceiling, facial board, tiling, painting upto completion | 600,000.00 | New |
| 14 | Kongoni Primary School. | 4-037-200-2640510-110-2021/22-014 | Renovation of 7 classrooms:paving slab,fascia board, Plastering, Painting, flooring and roofing to completion | 1,350,000.00 | New |
| 15 | Kosoki Primary School. | 4-037-200-2640510-110-2021/22-015 | Renovation of 8 classrooms:plastering, rendering, fittings, fascia board, pavement, glazing and repainting up to completion) | 1,140,000.00 | New |
| 16 | Mirembe primary School | 4-037-200-2640510-110-2021/22-016 | Renovation of 5 classrooms:plastering, rendering, fittings, fascia board, pavement, glazing and repainting up to completion | 1,000,000.00 | New |
| 17 | Nasianda Primary School | 4-037-200-2640510-110-2021/22-017 | Renovation of Administration block with a capacity of 6 offices; head teachers office, deputy’s office, senior teacher’s office, staffroom of 20 teachers, secretary’s office and the store (slab, ring beam, fittings, plastering, roofing, ceiling, facial board, tiling, painting upto completion | 700,000.00 | New |
| 18 | Sikulu Primary School. | 4-037-200-2640510-110-2021/22-018 | Renovation of 2 classrooms: re-roofing, plastering, rendering, fittings, fascia board, floor screeding, pavement and re-painting up to completion | 360,000.00 | New |
| 19 | Matunda primary School | 4-037-200-2640510-110-2021/22-019 | Renovation of 6 classrooms:plastering, rendering, fittings, fascia board, pavement, glazing and repainting up to completion | 1,200,000.00 | New |
| 20 | Godown Primary School | 4-037-200-2640510-110-2021/22-020 | Renovation of 6 classrooms: plastering, rendering, fittings, fascia board, pavement, glazing and repainting up to completion) | 1,200,000.00 | New |
| 21 | Matunda Special School | 4-037-200-2640510-110-2021/22-021 | Construction of a 50 student capacity dormitory to completion | 1,000,000.00 | New |
| 22 | Kona Primary School | 4-037-200-2640510-110-2021/22-022 | Renovation of 11 classroom verandah: Painting, floor screed,,paving slab of varandah to completion | 700,000.00 | New |
| 23 | Ngao Primary School | 4-037-200-2640510-110-2021/22-023 | Renovation of 2 room and staff room admnistration block paving slab,Plastering, Painting, flooring and roofing to completion | 600,000.00 | New. |
| 24 | Maua Primary School | 4-037-200-2640510-110-2021/22-024 | Renovation of 2 classrooms (plastering, fittings, floor screed, facial board, glazing, paving slab and painting upto completion) | 500,000.00 | New |
| 25 | Changarawe Primary School | 4-037-200-2640510-110-2021/22-025 | Renovation of 2 classrooms (plastering, fittings, floor screed, facial board, glazing, paving slab and painting upto completion) | 500,000.00 | New |
| 26 | Chepkaka primary School. | 4-037-200-2640510-110-2021/22-026 | Renovation of 1 classroom (plastering, fittings, floor screed, facial board, glazing, paving slab and painting upto completion) | 250,000.00 | New |
| 27 | Mois Bridge Primary School. | 4-037-200-2640510-110-2021/22-027 | Renovation of 10 classrooms:Veranda,paving slab,Plastering, Painting, flooring and re-roofing to completion | 2,100,000.00 | New |
| 28 | Mois Bridge Primary School. | 4-037-200-2640510-110-2021/22-028 | Renovation of two room and a staff room Admistration block : Plastering, Painting, flooring and roofing to completion | 700,000.00 | New |
| 29 | Bondeni primary school | 4-037-200-2640510-110-2021/22-029 | Renovation of 6 classrooms: paving slab,floor slab,Plastering, Painting, fascia board,flooring and re-roofing to completion | 1,200,000.00 | New |
| 30 | Gimaiyo primary school. | 4-037-200-2640510-110-2021/22-030 | construction of 1 classroom upto completion | 800,000.00 | New |
| 31 | Gimaiyo primary school. | 4-037-200-2640510-110-2021/22-031 | Renovation of 1 classroom (plastering, fittings, floor screed, facial board, glazing, paving slab and painting upto completion) | 300,000.00 | New |
| 32 | Vincent De paul special School. | 4-037-200-2640510-110-2021/22-032 | Construction of a 50-capacity dormitory to completion | 1,000,000.00 | New |
| 33 | St Charles Lwanga primary School. | 4-037-200-2640510-110-2021/22-033 | Renovation of 3 classrooms (plastering, fittings, floor screed, facial board, glazing, paving slab and painting upto completion) | 750,000.00 | New |
| 34 | Ludodo Primary School | 4-037-200-2640510-110-2021/22-034 | Renovation of 3 classrooms: floor slab,Plastering, Painting, flooring and roofing to completion | 600,000.00 | New. |
| 35 | Mwiba Primary School. | 4-037-200-2640510-110-2021/22-035 | Renovation of 3 classrooms: floor slab,Plastering, Painting, flooring and roofing to completion | 600,000.00 | Ongoing |
|  | Sub totals |  |  | 32,500,000.00 |  |

Person completing form: Name Hemistone Kemboi Position  Fund Account Manager

Signature…………………… Date………………………

National Government Constituencies Development Fund No. 30 of 2015

FOURTH SCHEDULE

(Section 30.)

PROJECT DESCRIPTION FORM

Constituency No: 200 Constituency Name Likuyani County Kakamega

Project Number 200/2640504

Project Title Security Projects

Sector Security

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The project is aimed at providing facilities like police stations, staff residential houses, ACCs office,toilet facilities in order to enable security personnel boost security

Financial year 1st July, 2021 to 30th June, 2022

Original Cost estimates, in Kshs.3,000,000.00 dated 1stJuly, 2021

Amount allocated last financial year Kshs. 3,000,000.00

Amount allocated this financial year Kshs.3,000,000.00

| NO | PROJECT NAME | PROJECT NUMBER | PROJECT ACTIVITY | AMOUNT | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | Matunda Police station. | 4-037-200-2640504-113-2021/22-001 | Construction of the Directorate of Criminal Investigations Officer and Deputy Officer Commanding Station offices to completion. | 900,000.00 | New |
| 2 | Deputy county comminners office | 4-037-200-2640504-113-2021/22-002 | Renovation of the social protection office by painting and re-rooging | 300,000.00 | New |
| 3 | Deputy County commissioners’ office. | 4-037-200-2640504-113-2021/22-003 | Renovation of Deputy County Commissioner's Office (floor screeding, paving slab, glazing and re-painting | 700,000.00 | New |
| 4 | Likuyani Police Post. | 4-037-200-2640504-113-2021/22-004 | Renovation of Officer Commanding Station office (flooring and painting) at Kshs. 400,000, renovation of the whole police post block (flooring and painting) at Kshs 400,000. | 800,000.00 | New |
| 5 | Sinoko police post. | 4-037-200-2640504-113-2021/22-005 | Construction of a hand – dug water well at kshs 200,000 and hand pump at kshs 100,000. | 300,000.00 | New |
|  | Sub Total |  |  | 3,000,000.00 |  |

Person completing form: Name Hemistone Kemboi Position  Fund Account Manager

Signature…………………… Date………………………

- Projects funding in the previous financial years

  - Sectoral analysis of complete and ongoing projects

(Brief about projects funded and disbursement of funds)

- Number/allocation of completed projects 2019/2020 financial year

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  |  |  |  |
|  | Sinoko | 5 | 2,300,000.00 | Completion certificate available and expenditure well accounted for. |
|  | Nzoia | 20 | 10,720,000.00 | Completion certificate available and expenditure well accounted for |
|  | Sango | 9 | 6,520,000.00 | Completion certificate available and expenditure well accounted for |
|  | Kongoni | 4 | 7,420,000.00 | Completion certificate available and expenditure well accounted for |
|  | Likuyani | 9 | 7,068,835.10 | Completion certificate available and expenditure well accounted for |
| Water |  |  |  |  |
|  | Sinoko | 0 | 0 | No Funds allocated to Water projects |
|  | Nzoia | 0 | 0 | No Funds allocated to Water projects |
|  | Sango | 0 | 0 | No Funds allocated to Water projects |
|  | Kongoni | 0 | 0 | No Funds allocated to Water projects |
|  | Likuyani | 0 | 0 | No Funds allocated to Water projects |
| Agriculture |  |  |  |  |
|  | Sinoko | 0 | 0 | The allocated project had not been disbursed |
|  | Nzoia | 0 | 0 | The allocated project had not been disbursed |
|  | Sango | 0 | 0 | The allocated project had not been disbursed |
|  | Kongoni | 0 | 0 | The allocated project had not been disbursed |
|  | Likuyani | 0 | 0 | No Funds allocated to Agriculture projects |
| Roads/Bridges |  |  |  |  |
|  | Sinoko | 0 | 0 | The allocated project had not been disbursed |
|  | Nzoia | 0 | 0 | The allocated project had not been disbursed |
|  | Sango | 0 | 0 | The allocated project had not been disbursed |
|  | Kongoni | 0 | 0 | The allocated project had not been disbursed |
|  | Likuyani | 0 | 0 | The allocated project had not been disbursed |
| Security and others |  |  |  |  |
|  | Sinoko | 0 | 0 | No amount allocated |
|  | Nzoia | 0 | 0 | No amount allocated |
|  | Sango | 0 | 0 | No amount allocated |
|  | Kongoni | 2 | 800,000.00 | Amount disbursed and work ongoing. |
|  | Likuyani | 1 | 300,000.00 | Amount disbursed and work ongoing. |

- Number/allocation of ongoing projects 2018/2019 financial year

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  |  |  |  |
|  | Sinoko | 1 | 1,357,241.00 | Amount in the individual project accounts, work still going and good workmanship with the PMC projects. |
|  | Nzoia | 1 | 1,357,241.00 | Amount in the individual project accounts, work still going and good workmanship with the PMC projects |
|  | Sango | 1 | 1,357,241.00 | Amount in the individual project accounts, work still going and good workmanship with the PMC projects |
|  | Kongoni | 1 | 1,357,241.00 | Amount in the individual project accounts, work still going and good workmanship with the PMC projects |
|  | Likuyani | 1 | 1,357,241.00 | Amount in the individual project accounts, work still going and good workmanship with the PMC projects |

- Amount of money used for bursaries, number of beneficiaries and criteria used for 2020/2021 financial year

| Ward | No. of beneficiaries | Amount allocated | Remarks (mention criteria |
| --- | --- | --- | --- |
| Sinoko Ward | 537 | 4,340,517.00 | Forms distributed through NG-CDF office signed by the Assistant Chiefs,Ward N-NG-Development Committee chairman,CDF ward respresentative and CDFC Chairman.,priority bursary awarded to total orphans ,partial orphans,Vulnarable families. |
| Nzoia Ward | 502 | 4,340,517.00 | Forms distributed through CDF office signed by the Assistant Chiefs,WardAdmnistrator,WardDevelopment Committee chairman,CDF ward respresentative and CDFC Chairman.,priority bursary awarded to total orphans ,partial orphans,Vulnarable families |
| Sango Ward | 709 | 4,340,517.00 | Forms distributed through CDF office signed by the Assistant Chiefs,WardAdmnistrator,Ward Development Committee chairman,CDF ward respresentative and CDFC Chairman.,priority bursary awarded to total orphans ,partial orphans,Vulnarable families |
| Kongoni Ward | 731 | 4,340,517.00 | Forms distributed through CDF office signed by the Assistant Chiefs,WardAdmnistrator,Ward Development Committee chairman,CDF ward respresentative and CDFC Chairman.,priority bursary awarded to total orphans ,partial orphans,Vulnarable families |
| Likuyani Ward | 457 | 4,340,517.00 | Forms distributed through CDF office signed by the Assistant Chiefs,WardAdmnistrator,Ward Development Committee chairman,CDF ward respresentative and CDFC Chairman.,priority bursary awarded to total orphans ,partial orphans,Vulnarable families |

  - Documentation of the ward reports. (here, one is required to give reference to the specific file number containing the ward reports including attendances as they were received to the ward. E.g.

The documents used during the ward meetings can be traced in the NG-CDFC file reference No Likuyani/ward project proposals 2018/19/ -2019/20- 2021/22

Note: this file should be well kept in the NG-CDFC office for easy retrieval incase of needed by the board.

- Ward meetings

See attached copies of Minutes.

MINUTES OF LIKUYANI NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE KONGONI WARD PUBLIC FORUM MEETINGS HELD ON 5TH DECEMBER, 2020 AT NG-CDFC HALL

ATTENDANCE

- NG-CDFC MEMBERS

- Mrs. Fransisca N. Munyekenye         -	NG-CDFC Chairperson

- Mrs. Robai M.  Kigalo                       -	NG-CDFC Member

- Mr. Patrick M. Onzere                       -	NG-CDFC Member

- Mr. Dickson S. Shitandi                    -	NG-CDFC Member

- Mr. Joel K. Koech                              -	NG-CDFC Member

- Mrs. Catherine N. Wangila		-	NG-CDFC Member

- Miss. Annette N. Simiyu		-	NG-CDFC Member

- Mr. Peter M. Wambulwa                    -	NG-CDFC Secretary

- Mr. Wesley Ngeno	                            -	NG-CDFC (FAM)

- NG-COC MEMBERS

- Hon Enock Kibunguchy 	-	M.P

- Lonah Wasilwa		-	NG-COC Member

- Joan Akinyi			-	NG-COC Member

- Pascal Sivumba		-	NG-COC Member

- NG-CDFC STAFF

- Nelson Asami			- 	NG-CDFC Staff

- Cecilia Okuyumba		-	NG-CDFC Staff

- Elizabeth Makete		- 	NG-CDFC Staff

- Irene Ikeet			-	NG-CDFC Staff

- Timothy Kataka		-	NG-CDFC Staff

- MINISTRY OF INTEROIR OFFCICIALS

- Peter Lugano			 -  Chief Kongoni Location

- Mr. Martin Kweyi	             -  Assistant Chief Kongoni Location

- LinetOwano			 -  Assistant  County Commissioner

- MEMBERS OF THE PUBLIC

NAME 					ID NUMBER

- Edmond Biketi				6223251

- Lilian Vodolo					26651159

- Betty Wanyonyi				24128101

- Alex Keya					5115535

- Fred Sawa					23145496

- Humphrey Kamadi				25957712

- Alfred Uhuru					7920326

- AnnahNasambu				11160087

- GetrudeWanyonyi				8785070

- EverlyneBwile					20102750

- Jane Naliaka					13864457

- CarolyneWambwa				13689420

- Michael Burudi				8741235

- HellenMwangale				12675049

- Moses Kisia					5316859

- AyubMakuba					11581707

- Christopher Sakari				0584098

- James Barasa					4173525

- Boaz Omulando				30177523

- Kelvin Khaemba				29554760

- Eunice Chanzu				32544291

- Fred Mulongo					1937676

- Timothy Amahero				0935598

- Richard Ratemo				10848011

- Peter Njakusi					13436014

- Margret Wanyama				0839292

- Elias Khazenzi				11180321

- Mmbone Susan				10920835

- MakhuloAlphone				22498561

- WamukoyaDismas				23578487

- JosephatSimiyu				7968762

- Jackson Sitati					11837066

- Margret Wayeta				14728144

- Julius Kakai					11093221

- Peter Likwiro					2220558

- Stephen Muliuli				6096597

- Elizabeth Nafuna				11470768

- LetishaMwenya				9514077

- Simon Webala					13345054

- Philip Lugunzu				0837512

- BenardOyuma					25095145

- Joseph Nyongesa				1947436

- MaouriceManyasi				6496981

- Moses Wanjala				1933349

- Patrick Wanyonyi				1933321

- Staley Bigame					4899907

- Simon Odiaga					5580215

- JafredMakokha				1932977

- Patrick Barasa					2242464

- Buluma Wycliffe 				22742998

- PhaniceSimiyu				20790792

AGENDA

- Preliminaries

- Introduction of participants

- Speeches

- Presentation of project proposals by the Public

- Public views/comments/ reactions and response by the committee

- Closing Prayer and adjournment

MIN NO.608/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 PRELIMINARIES

- The meeting began at 12.00p.m with a word of prayer led by Mr. Patrick Wanyonyi

MIN NO.609/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 INTRODUCTION OF PARTICIPATION

The Fund Account Manager led members present in self-introduction as per the following categories:-

- BOM Members of primary school

- BOM Members of Secondary School

- Church leaders

- County Government officials

- Ministry of interior officials

- NG-CDFC Staff

- COC members

- Other members of the Public present and possible groups they are respecting

MIN NO.610/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 SPEECHES

- The FAM informed the meeting that the Constitution of Kenya 2010 clause 10, section (2) sub-section (a) stipulates that the national values and principles of governance include:-

- Patriotism, national unity, sharing and devolution of power, the rule of law, democracy and participation of the people. Further chapter 201 stipulates the following principles for public finance that shall guide all aspects of public finance in the Republic.

- there shall be openness and accountability, including public participation in financial matters

Also section 27 sub section (1) of the NG-CDF Act requires that the chairperson of the constituency committee shall within the first year of the commencement of a new parliament and at least once every two years thereafter convene open forum public meetings in every ward in the constituency to deliberate on development matters in the ward and in the constituency.

- It is for this reason that the committee chairperson had convened this ward forum public meeting. He advised the participants to be free in giving their views/ comments and proposals.

NG-CDFC Chairperson

- The chairperson highlighted to the participants the on-going projects in the ward and the funds disbursed to the projects four the last financial year i.e. 2017/18. She further allocated to the above projects for completion and they are yet to be approved by the board.

- She further highlighted the National function projects and devolved functions projects by NG-CDF. She continues the participants not to propose projects under the devolved functions for this purpose.

- The chairperson also informed the participants about Kshs, 2,100,000.00 having been disbursed to NHIF for social security programmes to cover members from Kongoni Ward.

Assistant County Commissioner I

- She cautioned the public against child defilement and reminded parents to report cases of early pregnancies by the girl child.

- She reminded the public to be the watch dog on project being under taken implemented by the PMCs and ensure there is a valuer for money.

MIN NO.611/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 PROJECT PROPOSALS / PRESENTATION

- Primary School Projects

- Kongoni Primary School

    - Construction of 3 classrooms

    - Construction of two block of 8 door pit latrine

    - Renovation of 10 classrooms

    - Renovation of 7 classrooms

    - Renovation of Administration Block

- Mirembe Primary School

- Renovation of 10 classrooms

- Construction of administration Block

- Construction of a gate

- Construction of Seven classrooms

- Nasianda Primary School

- Renovation of four classrooms

- Construction of two block of 8 door pit latrine

- Construction of a gate

- Construction of Administration Block

- Nangili Primary School

- Renovation of 4 classrooms

- Construction of Administration Block

- Sikulu Primary School

- Construction of Administration Block

- Renovation of 5 classrooms

- Construction of two bloc of 6 door pit latrine

- Kokosi Primary School

- Renovation of Adm block

- Renovation of 18 classrooms

- Construction of 4 new classrooms

- Secondary  School Projects

- Moi Girls High school Nangili

- Construction of 4 new classrooms

- Construction of a dormitory

- St. Teresa Secondary School

- Construction of administration Block

- Construction of Library

- Friends secondary School, Kongoni

- Construction of Administration Block

- Construction of 2 classrooms

- St. Veronica Girls Mirembe

- Construction of a library cum computer lab

- Construction of a multipurpose Hall

- Nasianda Secondary School

- Construction of Adm Block

- Construction of 4 new classrooms

- Kisigame Sec School

- Construction of twin lab

- Construction of Adm Block

- Construction of  gate

- Security Projects

- Construction of Chief’s Officer

- Completion of DCCs residence

- Roads

- The Road from Lukusi (Kogo)- Sango – Number One – Soysambu – Kongoni – Sub county Headquarters including CHIROBO Bridge

MIN NO.612/LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 CLOSING REMARKS AND ADJOURNEMENT

- The chairperson gave out her mobile phone number, COM- Phone number and FAM, phone for contact in case of any issue complaint/suggestion by the public

- There being no any other business to conduct the meeting adjournment at 1518hours with a ward of prayer led by Mrs. Lilian Vidolo

Prepared by; …………………………………..  Sign ………………  Date ………..…………

(Secretary)

Signed for circulation by; ……………..……… Sign ………………..Date ………………..…

(Chairperson)

Signed for confirmation by; ……………...……Sign …………..……Date …………………

(Chairperson)

MINUTES OF LIKUYANI NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE LIKUYANI WARD PUBLIC FORUM MEETING HELD ON 3RD DECEMBER, 2020AT LIKUYANI CHIEF’S OFFICE GROUND AT 11.00 A.M

ATTENDANCE

- NG-CDFC MEMBERS

- Mrs. Fransisca N. Munyekenye         -	NG-CDFC Chairperson

- Mrs. Robai M.  Kigalo                       -	NG-CDFC Member

- Mr. Patrick M. Onzere                       -	NG-CDFC Member

- Mr. Dickson S. Shitandi                    -	NG-CDFC Member

- Mr. Joel K. Koech                              -	NG-CDFC Member

- Mrs. Catherine N. Wangila		-	NG-CDFC Member

- Miss. Annette N. Simiyu		-	NG-CDFC Member

- Mr. Peter M. Wambulwa                    -	NG-CDFC Secretary

- Mr. Wesley Ngeno	                            -	NG-CDFC (FAM)

- NG-COC MEMBERS

- Hon Enock Kibunguchy 	-	M.P

- Lonah Wasilwa		-	COC Member

- Joan Akinyi			-	COC Member

- MathayoOgutu		-	COC Member

- NG-CDFC STAFF

- Nelson Asami			- 	NG-CDFC Staff

- Cecilia Okuyumba		-	NG-CDFC Staff

- Elizabeth Makete		- 	NG-CDFC Staff

- Irene Ikeet			-	NG-CDFC Staff

- Japheth Soita			-	NG-CDFC Staff

- Timothy Kataka		-	NG-CDFC Staff

- MINISTRY OF INTEROIR OFFCICIALS

- Mr. Charles Banda 		 -  Chief Likuyani Location

- Mr. Charles Luseno	             -  Assistant Chief Soy Sub Location

- Mrs. Diana Owano	             -  Assistant Chief Seregeya Sub Location

- MEMBERS OF THE PUBLIC

- Timothy Aluchio

- Mary Naliaka

- Margret Munguti

- Elizabeth Masanganjira

- AlfayoSindano

- Samson Gosgei

- Clement Ingule

- PhyisSirengo

- KibichuKimaru

- Andrew Wekesa

- Adam Babu

- Victor Kipkoech

- BonfaceMchela

- PhylisMakomere

- AlphonceAndanya

- Elisha Mwenje

- Edward Ngaira

- Evans Ambaka

- Christopher Nyongesa

- JossyWalumbe

- Benjamin Kemei

- Peter S. Kitoo

- CleophasMukhutsi

- AggreyKinavulengo

- Willie Otengo

- Margret WAmachali

- HesbonKidisa

AGENDA

- Preliminaries

- Introduction of participants

- Speeches

- Presentation of project proposals by the Public

- Public views/comments/ reactions and response by the committee

- Closing Prayer and adjournment

MIN NO.598/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 PRELIMINARIES

- The meeting began at 11.30a.m with a word of prayer led by Mrs. Catherine Wangila

MIN NO.599/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 INTRODUCTION OF PARTICIPATION

- The FAM led members in self-introduction based on the following categories

  - Primary School BOM Members

- Secondary School BOM Members

- Church Leaders

- County Government Officials

- Ministry of interior officials

- Parliamentary Service Commission Employees

- NG-CDFC Staff

- NG-COC Members

- NG-CDFC Members

- Members of the Public that do not fall in any of the above categories.

MIN NO.600/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 SPEECHES

- The FAM informed the meeting that the Constitution of Kenya 2010 clause 10, section (2) sub-section (a) stipulates that the national values and principles of governance include:-

- Patriotism, national unity, sharing and devolution of power, the rule of law, democracy and participation of the people. Further chapter 201 stipulates the following principles for public finance that shall guide all aspects of public finance in the Republic.

- there shall be openness and accountability, including public participation in financial matters

Also section 27 sub section (1) of the NG-CDF Act requires that the chairperson of the constituency committee shall within the first year of the commencement of a new parliament and at least once every two years thereafter convene open forum public meetings in every ward in the constituency to deliberate on development matters in the ward and in the constituency.

- It is for this reason that the committee chairperson had convened this ward forum public meeting. He advised the participants to be free in giving their views/ comments and proposals.

- The FAM  further highlighted the National Government functions that can be funded by NG-CDF as follows:-

- Secondary School Projects on infrastructure development

- Primary School projects on infrastructure development

- Tertiary instruction like technical and vocational training institutions.

- Bursary to Secondary and Tertiary Institution

- Social Security Programmes

- Projects on Security infrastructure development

- He also informed the participants on developed functions projects as follows:-

- Health (Sub County hospitals, Health centers and dispensaries)

- Water /Water springs, piped water, Boreholes

- Agriculture, Livestock, fisheries and co-operatives

- Roads especially classes D, E, and undersigned roads.

NG-CDFC Chairperson

- The chairperson topic the participants through the project that the committee has implemented in the last two years including what has been proposed and it is awaiting approval from the board.

- The chairperson further clarifies that all on-going projects shall be completed before embarking on new projects.

- She therefore advised that participants to propose new projects putting in mind that the on-going projects shall be completed before starting new ones.

MIN NO.601/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 PROJECT PROPOSALS

- Secondary Schools

- St. Elizabeth Likuyani Girls  Secondary School

- Construction of Multipurpose Hall

- Construction of two classrooms

- Ivugwi Secondary School

- Construction of Multipurpose Hall

- Construction of three classrooms

- Completion of Twin Laboratory

- Purchase of School Bus

- Aligula Secondary School

- Construction of twin laboratory

- Construction of a dinning hall

- Construction of Library

- St. Monica Secondary School

- Construction of classrooms

- Construction of two block 6 doors pit latrine for students

- Construction of toilets for teachers

- Land Registration

- St. Joseph’s Lumino Secondary School

- Construction of twin laboratory

- Construction of multipurpose Hall

- Construction of a dining Hall

- Construction of  once block of 8 door toilets

- Mary Lusweti  Secondary School

- Construction of Mulpurpose Hall

- Construction of Administration block 3 in one

- Construction of Twin lab

- Construction of storey building

- Construction of two blocks of 6 door toilets each

- St. Michael Kilimani Secondary School

- Construction of Administration Block

- Construction of  Dinning hall

- Construction of one Block of 8 door toilets

- St. Jude Seregeya Secondary School

- Construction of dormitory

- Purchase of School Bus

- St. Monica Secondary School

- Construction of 2 classrooms

- St. John the Baptist Likuyani Boys Secondary School

- Construction of Library cum Computer laboratory

- Lumino Secondary School

- Construction of twin lab

- Primary School Projects

- Chief Banda Primary School

- Construction of 4 classrooms

- Construction of pit latrine 4 doors for teachers

- Construction of 6 door for boys and girls

- Construction of 4 classrooms

- Construction of administration of administration block

- Aligula Primary School

- Construction of two blocks of 8 door toilets each

- Renovation of 5 classrooms

- Expansion of School land

- Siyenga Primary School

- Construction of one block of 8 door toilets for pupils

- Construction of one block of two door toilets cum urinal for each

- Renovation of two classrooms

- Construction of staffroom

- Everglade Forest

- Construction of one block of 6 door toilets and one block of 4 door toilets

- Construction of 4 new classrooms

- Renovation of 2 classrooms

- Completion of 4 classrooms

- KambiMapesa Primary School

- Renovation of 8  classrooms

- Construction of 8 classrooms

- Construction of Administration block

- Construction of two blocks of  6 door toilets each

- Likuyani Primary School

- Construction of a one girls dormitory and completion of a boys a dormitory started by another donor

- Renovation of a dining Hall

- Fencing of the school

- Construction of a library

- KambiMaweAbeka Primary School

- Construction of one block of 6 door toilets

- Construction of Administration Block

- Construction of 4 classrooms

- Fencing

- Kilimani Primary School

- Renovation of 9 classrooms

- Construction of one block of 8 door toilets

- Construction of Administration Block

- Lumino Primary School

- Renovation of 10 classrooms

- Construction of one Block of 6 door toilets teachers

- Mary Lusweti Primary School

- Renovation of 4 classrooms

- Renovation of 4 classrooms

- Seregeya Primary School

- Renovation of 8 classrooms

- Construction of one block of 6 door toilets

- St. Don Bosco Special School

- Construction of 4 classrooms

- Renovation of Dormitory roof

- Arch Angel Raphael Special School

- Construction of staff Quarters

- Construction of two classrooms

- Construction of a dormitory

- Construction of specials toilets

- Completion of workshop and kitchen

- Construction of administration Block

- St. Monica Primary School

- Renovation of two classrooms

- Construction of 8 Door pit latrine

- Construction of Administration Block

- Construction of toilets for teachers

- Brigadier Musonye Primary School

- Construction of 4 classrooms

- Roads

- The road from Lukusi (Kogo) – Sango – Number One – Soysambu – Kogoni –Sub county Headquarters including Korobo Bridge

MIN NO.602/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2020 CLOSING REMARKS AND ADJOURNEMENT

- The chairperson gave out her mobile phone number, COM- Phone number and FAM, phone for contact in case of any issue complaint/suggestion by the public

- There being no any other business to conduct the meeting adjournment at 1518hours with a ward of prayer led by Miss Annette Simiyu.

Prepared by; …………………………………..  Sign ………………  Date ………..…………

(Secretary)

Signed for circulation by; ……………..……… Sign ………………..Date ………………..…

(Chairperson)

Signed for confirmation by; ……………...……Sign …………..……Date …………………

(Chairperson)

MINUTES OF LIKUYANI NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE NZOIA WARD PUBLIC FORUM MEETINGS HELD ON 6TH DECEMBER, 2018 AT NZOIA WARD MABUSI CHIEF OFFICE

ATTENDANCE

NG-CDFC MEMBERS

1.	Mrs. Fransisca N. Munyekenye         -	NG-CDFC Chairperson

- Mrs. Robai M.  Kigalo                       -	NG-CDFC Member

- Mr. Patrick M. Onzere                       -	NG-CDFC Member

- Mr. Dickson S. Shitandi                    -	NG-CDFC Member

- Mr. Joel K. Koech                              -	NG-CDFC Member

- Mrs. Catherine N. Wangila		-	NG-CDFC Member

- Miss. Annette N. Simiyu		-	NG-CDFC Member

- Mr. Peter M. Wambulwa                    -	NG-CDFC Secretary

- Mr. Sifuna Musuya                             -	NG-CDFC (FAM)

NG-COC MEMBERS

- Hon Enock Kibunguchy 	-	M.P

- Lonah Wasilwa		-	COC Member

- Joan Akinyi			-	COC Member

- MathayoOgutu		-	COC Member

NG-CDFC STAFF

- Nelson Asami			- 	NGCDFC Staff

- Cecilia Okuyumba		-	NG-CDFC Staff

- Elizabeth Makete		- 	NG-CDFC Staff

- Irene Ikeet			-	NG-CDFC Staff

- Japheth Soita			-	NG-CDFC Staff

- Timothy Kataka		-	NG-CDFC Staff

MINISTRY OF INTEROIR OFFCICIALS

- BonfaceNgoma			- Assistant County Commissioner

- JosephatIdambo                           - Chief Nzoia  Location

- ShipitiInyangala	                        -  Assistant Chief Nzoia  Sub Location

- Maurice Mukopi			-Assistant Chief Moisbridge Sub Location

- TrezaMilayo			-Assistant Chief Musemwa Sub Location

- JosephateNjeri			-Assistant Chief Matunda Sub Location

MEMBERS OF THE PUBLIC

- BenardWafula

- Solomon Imoli

- Major (RTD) Akwenya

- Francis Disi

- Flora Otundo

- Betty N. Kisaka

- Ricahrd W. Wekesa

- Reuben Adasi

- Elias Sambasi

- Juma Moses

- JumaBissanju Cullen

- AbrahanLuvonga

- JojnAmali

- Alice Barasa

- Margret Yonamu

- Simon Ashibira

- RodahShikanda

- ManoaKasudi

- Lucy n. Mwima

- Margret Wanjuli

- Conrad Wanyama

- Geoffrey Abura

- Patrick Webi

- Martin NYongesa

- Simon Ruto

- Wycliffe Kemboi

- Edward Odiyo

- Geoffrey Adika

- CosmasWamalwa

- Peter Webong’a

- Martin Makokha

- Gabriel Mufutu

- ZaphaniaKhisa

- Margret Wangila

- KefaShimaka

- MaxwelLihanda

- John Wakhisi

- ManaseMilimo

- Ronald Wandela

- Gladys Sigari

- Rutto Luta

- Gabriel Wakoli

- Ronald Sirengo

- RahabMacharia

- Humphrey Kamadi

- NicholauBarasa

- John Wasilwa

- Herman Lipesa

- Margret Makokha

- Janet Nyongesa

- EmillyKhasiro

- Margret Wambulwa

- Violet Ombeva

- Beatrice Aladi

- Irine M. Kakai

- CatheineKhabetsa

- Solomon Sande

- Stephen Simiyu

- Joseph Barasa

- Mary Njehia

- TrezaMiloya

AGENDA

- Preliminaries

- Introduction of participants

- Speeches

- Presentation of project proposals by the Public

- Public views/comments/ reactions and response by the committee

- Closing Prayer and adjournment

MIN NO.613/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PRELIMINARIES

- The meeting began at 12.00p.m with a word of prayer led by Mr. SolomImoli

MIN NO.614/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 INTRODUCTION OF PARTICIPATION

The Fund Account Manager led members present in self-introduction as per the following categories:-

- BOM Members of primary school

- BOM Members of Secondary School

- Church leaders

- County Government officials

- Ministry of interior officials

- NG-CDFC Staff

- COC members

- Other members of the Public present and possible groups they are respecting

MIN NO.615/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 SPEECHES

- The FAM informed the meeting that the Constitution of Kenya 2010 clause 10, section (2) sub-section (a) stipulates that the national values and principles of governance include:-

- Patriotism, national unity, sharing and devolution of power, the rule of law, democracy and participation of the people. Further chapter 201 stipulates the following principles for public finance that shall guide all aspects of public finance in the Republic.

- there shall be openness and accountability, including public participation in financial matters

Also section 27 sub section (1) of the NG-CDF Act requires that the chairperson of the constituency committee shall within the first year of the commencement of a new parliament and at least once every two years thereafter convene open forum public meetings in every ward in the constituency to deliberate on development matters in the ward and in the constituency.

- It is for this reason that the committee chairperson had convened this ward forum public meeting. He advised the participants to be free in giving their views/ comments and proposals.

NG-CDFC Chairperson

- The chairperson highlighted to the participants the on-going projects in the ward and the funds disbursed to the projects four the last financial year i.e. 2017/18. She further allocated to the above projects for completion and they are yet to be approved by the board.

- She further highlighted the National function projects and devolved functions projects by NG-CDF. She continues the participants not to propose projects under the devolved functions for this purpose.

- The chairperson also informed the participants about Kshs, 2,100,000.00 having been disbursed to NHIF for social security programmes to cover members from Nzoia Ward.

Assistant County Commissioner I

- She cautioned the public against child defilement and reminded parents to report cases of early pregnancies by the girl child.

- She reminded the public to be the watch dog on project being under taken implemented by the PMCs and ensure there is a valuer for money.

MIN NO.616/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PROJECT PROPOSALS / PRESENTATION

Primary School Projects

- St. Stephen Lwanda Primary School

- Renovation of 12 classrooms

- St. Augustine Riverside Primary School

- Construction of 2 classrooms

- Construction of two bloc 8 door toilets

- Chepkaka Primary School

- Construction of 2 classrooms

- Construction of 1 classroom

- Renovation of 1 classroom

- Construction to 4 door back to back pit latrine

- Maua Primary School

- Construction of 2 classrooms

- Construction of Administration Block

- Renovation of 2 classrooms

- Patrice Primary School

- Renovation of 7 classrooms

- Construction of two block of 10 door pit latrine

- Administration Block

- Kona Primary School

- Renovation of 6 classrooms

- Construction of Administration Block

- Construction of 8 door pit latrine

- Construction of verandas to classes

- St. Joseph’s Nyorotis Primary School

- Completion of 3 classrooms

- Renovation of 4 classrooms

- Construction of 8 door pit latrine

- Matunda Primary School

- Renovation of 10 classrooms

- Construction of one block of 8 doors pit latrine

- Ngao Primary School

- Construction of 2 classrooms

- Completion of 8 classrooms

- Musemwa Primary School

- Renovation of 15 classrooms

- Construction of administration Block

- Mtoni Primary School

- Renovation of 6 classrooms

- Construction of 8 door pit latrine

- Godown Primary School

- Renovation of 6 classrooms

- Construction of 2 classrooms

- Construction of six toilets for girls

- Construction of four toilets for teachers

- Fencing

- Construction of Administration Block

- Construction of the Kitchen

- Construction of the gate

- Binyenya Primary School

- Completion of 8 classrooms

- Construction of Administration Block

- Renovation of 5 classrooms

- Construction of one block of 8 door pit latrine

- Matisi Primary School

- Renovation of 4 classrooms

- Construction of 10 doors of pit latrine

- Construction of 2 classrooms

- Mbururu Primary School

- Renovation of 8 classrooms

- Construction of Administration Block

- Muruli Primary School

- Construction of 8 classrooms

- Renovation of 5 classrooms and completion

- Construction of Administration Block

- Changarawe Primary School

Construction of 2 classrooms

Completion of 6 classrooms

Renovation of 2  classrooms

Construction of two block of 8 door pit latrine

- Lwanda primary School

Renovation 3 classroom

Renovation of Adm block

m)	Nyorotis Primary School

Renovation of 5 classrooms

Construction of  gate

Secondary  School Projects

- St. John’s Mtoni Secondary School

- Construction of Multi-purpose Hall

- Completion of Storage Building

- Purchase of land

- Electricity

- Friends Secondary School, Binyenya

- Construction of 3 classrooms

- Construction of twin laboratory

- Construction of Administration Block

- Purchase of a bus

- Construction co library cum computer

- Friends Secondary School. Mbururu

- Completion of Twin Laboratory

- Construction of Administration Block

- Constriction of a library cum computer lab

- St. Joseph Nyorotis Secondary School

- Construction of twin laboratory

- Construction of Administration Block

- Construction of a library cum computer

- St. Stephen’s  Lwanga Secondary School

- Completion of twin laboratory

- Construction of dining Hall

- Construction of a kitchen

- Purchase of school bus

- Construction of a story building

- Friends Secondary School, Matisi

- Construction of two classrooms

- Construction of Library/ computer lab

- St. Anne’s Nzoia Girls Secondary School

- Renovation of laboratory

- Completion of teachers quarters

- Matunda S.A Secondary School

- Completion of storage Bulling

Security Projects

- Renovation of Mabusi Chiefs office

- Construction of Assistant Chiefs Office Moi’s Bridge location

- Construction of public toilets at Mabusi Chiefs office

- Construction of AP line at Muruli

- Construction of Police Patrice Base at Binyenya

- Construction of 10 residential houses of AP line at Mabusi

- Construction of Assistant Chief’s office at Matunda Sub location.

MIN NO.617/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 CLOSING REMARKS AND ADJOURNEMENT

- The chairperson gave out her mobile phone number, COM- Phone number and FAM, phone for contact in case of any issue complaint/suggestion by the public

- There being no any other business to conduct the meeting adjournment at 0418hours with a ward of prayer led by Mr. Gabriel Wakoli

Prepared by; …………………………………..  Sign ………………  Date ………..…………

(Secretary)

Signed for circulation by; ……………..……… Sign ………………..Date ………………..…

(Chairperson)

Signed for confirmation by; ……………...……Sign …………..……Date …………………

(Chairperson)

MINUTES OF LIKUYANI NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE SANGO WARD PUBLIC FORUM MEETINGS HELD ON 4TH DECEMBER, 2018 AT SANGO CHIEF’S OFFICE GROUND AT 12.00 A.M

ATTENDANCE

NG-CDFC MEMBERS

1.Mrs. Fransisca N. Munyekenye         -	NG-CDFC Chairperson

- Mrs. Robai M.  Kigalo                       -	NG-CDFC Member

- Mr. Patrick M. Onzere                       -	NG-CDFC Member

- Mr. Dickson S. Shitandi                    -	NG-CDFC Member

- Mr. Joel K. Koech                              -	NG-CDFC Member

- Mrs. Catherine N. Wangila		-	NG-CDFC Member

- Miss. Annette N. Simiyu		-	NG-CDFC Member

- Mr. Peter M. Wambulwa                    -	NG-CDFC Secretary

- Mr. Sifuna Musuya                             -	NG-CDFC (FAM)

NG-COC MEMBERS

- Hon Enock Kibunguchy 	-	M.P

- Lonah Wasilwa		-	COC Member

- Joan Akinyi			-	COC Member

- MathayoOgutu		-	COC Member

NG-CDFC STAFF

- Nelson Asami			- 	NGCDFC Staff

- Cecilia Okuyumba		-	NG-CDFC Staff

- Elizabeth Makete		- 	NG-CDFC Staff

- Irene Ikeet			-	NG-CDFC Staff

- Japheth Soita			-	NG-CDFC Staff

- Timothy Kataka		-	NG-CDFC Staff

MINISTRY OF INTEROIR OFFCICIALS

- BonfaceNgoma			- Assistant County Commissioner

- Peter Lugano	                          - Chief Sango  Location

- FridahLusweti	                        -  Assistant Chief mawetatu   Sub Location

- Wycliffe Masinde		-Assistant Chief Sango Sub Location

MEMBERS OF THE PUBLIC

- Walter Shiundu

- NapkoraAnjelimo

- Benson Omuse

- Jared W. Nahando

- Noel Wechuli

- Pius Simiyu

- ZebedayoWemali

- John Barasa

- Wycliffe Ogula

- ZakariaSakala

- Fred Livuha

- Jacob M. Liseke

- Zephania A. Fedha

- Dorothy Uluma

- Samuel Mukhuchi

- JacktonAkaza

- ZakariaSakala

- GeofferyMumasi

- Hurron E. Aradi

- InviolataPakati

- David Wamoyo

- Thomas Nyongesa

- Joseph Barasa

- Michael Maloba

- Richard Angech

- Wilson Atsiambo

- Iva Mudave

- Charles Masake

- BenardWanjala

- Timothy Musotsi

- Wanjala Rodgers

- JOashhNgao

- Christopher Wesonga

- Catherine Masinde

- Reuben Walwanda

- Julius Wawire

- ZiporrahNalikaka

AGENDA

- Preliminaries

- Introduction of participants

- Speeches

- Presentation of project proposals by the Public

- Public views/comments/ reactions and response by the committee

- Closing Prayer and adjournment

MIN NO.603/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PRELIMINARIES

- The meeting began at 12.00p.m with a word of prayer led by Mr. Pastor Wilson Atsiambo

MIN NO.604/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 INTRODUCTION OF PARTICIPATION

The Fund Account Manager led members present in self-introduction as per the following categories:-

- BOM Members of primary school

- BOM Members of Secondary School

- Church leaders

- County Government officials

- Ministry of interior officials

- NG-CDFC Staff

- COC members

- Other members of the Public present and possible groups they are respecting

MIN NO.605/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 SPEECHES

- The FAM informed the meeting that the Constitution of Kenya 2010 clause 10, section (2) sub-section (a) stipulates that the national values and principles of governance include:-

- Patriotism, national unity, sharing and devolution of power, the rule of law, democracy and participation of the people. Further chapter 201 stipulates the following principles for public finance that shall guide all aspects of public finance in the Republic.

- there shall be openness and accountability, including public participation in financial matters

Also section 27 sub section (1) of the NG-CDF Act requires that the chairperson of the constituency committee shall within the first year of the commencement of a new parliament and at least once every two years thereafter convene open forum public meetings in every ward in the constituency to deliberate on development matters in the ward and in the constituency.

- It is for this reason that the committee chairperson had convened this ward forum public meeting. He advised the participants to be free in giving their views/ comments and proposals.

NG-CDFC Chairperson

- The chairperson highlighted to the participants the on-going projects in the ward and the funds disbursed to the projects four the last financial year i.e. 2017/18. She further allocated to the above projects for completion and they are yet to be approved by the board.

- She further highlighted the National function projects and devolved functions projects by NG-CDF. She continues the participants not to propose projects under the devolved functions for this purpose.

- The chairperson also informed the participants about Kshs, 2,100,000.00 having been disbursed to NHIF for social security programmes to cover members from Sango Ward.

Assistant County Commissioner I

- She cautioned the public against child defilement and reminded parents to report cases of early pregnancies by the girl child.

- She reminded the public to be the watch dog on project being under taken implemented by the PMCs and ensure there is a valuer for money.

MIN NO.606/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PROJECT PROPOSALS / PRESENTATION

- Primary School Projects

- Lukusi Primary School

    - Construction of 6 classrooms

    - Construction of one block 6 door pit latrine

- St. Joseph’s Kipsangui Primary School

    - Completion of six classrooms

    - Construction of three classroom cum computer room

    - Construction of school borehole

    - Construction of 6 door pit latrine

- Soysambu Primary School

- Renovation of 10 classrooms

- Construction of 8 door pit latrine

- Completion of 2 classrooms

- St. Francis Milima Primary School

- Renovation of 5 classrooms

- Construction of 4 classrooms

- Renovation of Administration block

- Construction of 12 pit latrines

- Fencing the school

- Mufungu Primary School

- Completion of six classrooms

- Construction of 14 pit latrines

- Construction Administration Block

- Mapera Primary School

- Completion of 6 classrooms

- Renovation of 4 classroom

- Construction of a kitchen

- Construction of a borehole

- Makutano Primary School

- Construction of 4 door pit latrine of 8 door

- Renovation of one classrooms

- Renovation of Administration Block

- Sango Primary School

- Construction of 18 toilets for pupils

- Renovation of 11 classrooms

- Wiring of electricity

- MaweTatu Primary School

- Renovation of 12 classrooms

- Construction of 8 door pit latrines

- Construction of 2 classrooms

- Construction of an administration Block

- St. Michael Nzoia Primary School

    - Construction of 4 skeleton classrooms

    - Completion of on-going project

- Sikhendu Primary School

- Renovation of Administration Block

- Renovation of 9 classrooms

- Construction of 8 door pit latrine

- Construction of Kitchen

- Wiring electricity in all classes

- Lugulu Primary School

- Renovation of 11 Classrooms

- Construction of Special needs unit classrooms

- Construction of Administration Block

- Secondary  School Projects

- Holy Cross Sango Secondary

- Construction of a twin laboratory

- Construction of a dormitory

- Mapera Secondary School

- Construction of a library

- Purchase of a bus

- Construction of twin lab

- Construction of Dinning hall

- Construction of administration Block

- Purchase of 2 acre of land

- Completion of toilets

- St. Joseph’s Kogo Secondary School

- Construction of a library

- Completion of a dining Hall

- Renovation of 12 classrooms

- Construction of 4 extra classrooms

- St. Augustine Soysambu Secondary School

- Construction of a mulpurpose hall

- St. Benedict Lugulu Secondary School

- Construction of here classrooms

- Construction of administration Block

- Construction of a library

- Construction of a computer laboratory

- Security Projects

- Construction of Assistant Chief House

- Construction of  five Assistant County Commissioners office

- Construction of AP residential houses

- Fencing of the Assistant chief compound

- ROADS

- The road from Lukusi (Kogo) – Sango – Number One – Soysambu – Kongoni – Sub county Headquaters including Korobo Bridge

- SECURITY

- Kongoni Technical and Vocational  College

- Construction of workshops

- Constraction of classrooms

MIN NO.607/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 CLOSING REMARKS AND ADJOURNEMENT

- The chairperson gave out her mobile phone number, COM- Phone number and FAM, phone for contact in case of any issue complaint/suggestion by the public

- There being no any other business to conduct the meeting adjournment at 1518hours with a ward of prayer led by Miss Annette Simiyu.

Prepared by; …………………………………..  Sign ………………  Date ………..…………

(Secretary)

Signed for circulation by; ……………..……… Sign ………………..Date ………………..…

(Chairperson)

Signed for confirmation by; ……………...……Sign …………..……Date …………………

(Chairperson)

MINUTES OF LIKUYANI NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE SINOKO WARD PUBLIC FORUM MEETINGS HELD ON 7TH DECEMBER, 2018 AT SINOKO WARD CHIEF’S OFFICE

ATTENDANCE

NG-CDFC MEMBERS

- Mrs. Fransisca N. Munyekenye         -	NG-CDFC Chairperson

- Mrs. Robai M.  Kigalo                       -	NG-CDFC Member

- Mr. Patrick M. Onzere                       -	NG-CDFC Member

- Mr. Dickson S. Shitandi                    -	NG-CDFC Member

- Mr. Joel K. Koech                              -	NG-CDFC Member

- Mrs. Catherine N. Wangila		-	NG-CDFC Member

- Miss. Annette N. Simiyu		-	NG-CDFC Member

- Mr. Peter M. Wambulwa                    -	NG-CDFC Secretary

- Mr. Sifuna Musuya                             -	NG-CDFC (FAM)

NG-COC MEMBERS

- Hon Enock Kibunguchy 	-	M.P

- Lonah Wasilwa		-	NG-COC Member

- Joan Akinyi			-	NG-COC Member

- MathayoOgutu		-	NG-COC Member

NG-CDFC STAFF

- Nelson Asami			- 	NG-CDFC Staff

- Cecilia Okuyumba		-	NG-CDFC Staff

- Elizabeth Makete		- 	NG-CDFC Staff

- Irene Ikeet			-	NG-CDFC Staff

- Japheth Soita			-	NG-CDFC Staff

- Timothy Kataka		-	NG-CDFC Staff

MINISTRY OF INTERIOR OFFCICIALS

- SimiyuTabuka                              -	 Chief Sinoko  Location

- Moses Schange	                         -  	Assistant Chief Sinoko Sub Location

- CarolyneOlusala			 -	Assistant Chief Nmunyiri

MEMBERS OF THE PUBLIC

NAME					ID NUMBER

      - Joseph Barasa					1934148

      - Margret Wangila 				14728144

      - Vincent Biboko				1962577

      - ColetaMunusi					10978602

      - Clement Nabichanja				4343117

      - Paul Numganje				4725193

      - Wilberforce Wasilwa				20462104

      - MukangahaNathero				20920512

      - Wycliffe Barasa				13577477

      - LinetWasike					23254618

      - Gladys Mulubi				20572677

      - Stephen Simiyu				0437692

      - AggreyAyere					079237401

      - BonfaceKaranja				35171082

      - Samson Sichangi				0810345

      - MasomiSani					21979666

      - Justus Alakomha				11145198

      - Ibraham Sifuna				30698090

      - Lukorito George				20431048

      - Stephen Ngugi					11200744

      - Paul Kuto					9161655

      - Francis Barasa					10455000

      - JoselyneAndayi				22027690

      - Lawrence wakofule				3803393

      - W. Charamba					1966809

      - David Siundu					9917836

      - Jacob Munyole				6876812

      - Grace John					12998226

      - Boaz Wanyama				10800662

      - Susan Ndalo

      - Fredrick Mutambo				7031737

      - Isaac Juma					1964773

      - Peter Ngokho					20646128

      - James Kimongoi				10022796

      - Adams Ameka					1363552

      - Emmanuel Omomya				33507051

      - H.N Isoka					9998222

      - Sicily Mwangi					4694577

      - Stephen Ngige					10002520

      - Hillary Wekesa				1967677

      - Fredrick Wanjala				6846201

      - Benjamin Wafula				12695037

      - Benjamin Oreni				30276175

      - Julius Wafula					1962819

      - Evans Masinde				2093526

      - LeonitaMusonye				1930079

      - Leonard Juma					12581360

      - Benson Ombima				23156769

      - Simon Njenga					33456842

      - James Kipsang				26024921

      - SimiyuTaruka					1963681

      - Elijah kogi					26339457

      - CarolyneOlusala				20657475

      - AlionetSimiyu				20644414

      - NebichengeLevyne				22868216

      - Abraham Kakai				7977002

      - ElphasEnonda				10986820

      - Fredrick Wanyonyi				9897631

      - Patrick Walialula				24593799

      - Patricia Wafula				24593799

      - John Wekesa					36525753

      - Tony Alumasa					25380375

      - Tito Mukhula					21500608

      - KizitoMakokha				10090623

AGENDA

- Preliminaries

- Introduction of participants

- Speeches

- Presentation of project proposals by the Public

- Public views/comments/ reactions and response by the committee

- Closing Prayer and adjournment

MIN NO.618/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PRELIMINARIES

- The meeting began at 11.30a.m with a word of prayer led by Mrs. LinetWasike.

MIN NO.619/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 INTRODUCTION OF PARTICIPATION

The Fund Account Manager led members present in self-introduction as per the following categories:-

- BOM Members of primary school

- BOM Members of Secondary School

- Church leaders

- County Government officials

- Ministry of interior officials

- NG-CDFC Staff

- COC members

- Other members of the Public present and possible groups they are respecting

MIN NO.620/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 SPEECHES

- The FAM informed the meeting that the Constitution of Kenya 2010 clause 10, section (2) sub-section (a) stipulates that the national values and principles of governance include:-

- Patriotism, national unity, sharing and devolution of power, the rule of law, democracy and participation of the people. Further chapter 201 stipulates the following principles for public finance that shall guide all aspects of public finance in the Republic.

- there shall be openness and accountability, including public participation in financial matters

Also section 27 sub section (1) of the NG-CDF Act requires that the chairperson of the constituency committee shall within the first year of the commencement of a new parliament and at least once every two years thereafter convene open forum public meetings in every ward in the constituency to deliberate on development matters in the ward and in the constituency.

- It is for this reason that the committee chairperson had convened this ward forum public meeting. He advised the participants to be free in giving their views/ comments and proposals.

NG-CDFC Chairperson

- The chairperson highlighted to the participants the on-going projects in the ward and the funds disbursed to the projects four the last financial year i.e. 2017/18. She further allocated to the above projects for completion and they are yet to be approved by the board.

- She further highlighted the National function projects and devolved functions projects by NG-CDF. She continues the participants not to propose projects under the devolved functions for this purpose.

- The chairperson also informed the participants about Kshs, 2,100,000.00 having been disbursed to NHIF for social security programmes to cover members from Nzoia Ward.

Assistant County Commissioner I

- She cautioned the public against child defilement and reminded parents to report cases of early pregnancies by the girl child.

- She reminded the public to be the watch dog on project being under taken implemented by the PMCs and ensure there is a value for money.

MIN NO.621/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 PROJECT PROPOSALS / PRESENTATION

- Primary School Projects

a) Gimayo Primary School

- Construction of 1 classroom

- Renovation of 2 classrooms

b) Dr. Wakube Primary School

- Construction of 6 door

- Construction of 2 classrooms

- Fencing & Gate Construction

c) Bondeni Primary School

- Renovation of 7 classrooms

- Construction of 2 door toilets

d) Moi’s Bridge Primary School

- Renovation of 10 classrooms

- Renovation of Adm block

- Construction of toilets 6 door for boys and 6 door for girls

e) Moi Township Primary School

- Renovation of 4 classrooms

- Tanks for water

f) Namunyiri Primary School

- Renovation of 7 classrooms (verander)

- Construction of pit latrine 6 door for boys and six door for girls

- Construction of Fence and gate

- Construction of Secondary School

g) Kware Primary School

- Renovation of 7 classrooms

- Construction of 2 classrooms

- Construction of  Administration Block

h) Ludodo Primary School

- Construction of gate and Fence

- Renovation of 6 classrooms

- Mandila Primary School

- Construction of Pit latrine for 6 doors

- Construction of 2 classrooms

- Completion of 6 classrooms

- Purchase of land

j) Mwiba Primary School

- Construction of 2 classrooms

- Renovation of 6 classrooms

k) SinokoAndeyo Primary School

- Construction of 6 door toilets/ urinal

- Renovation of 7 classrooms

l) St. Charles Lwanga Primary School

- Construction of 3 classrooms

- Construction of pit latrine 4 door for girls 4 door for boys

- Construction of Administration Block

- Renovation of 3 classrooms

m) Sirende Blessing Primary School

- Construction of pit latrine (Septic Tank sentry) 13 doors

- Construction of Administration Block

- Renovation of 4 classrooms

- Completion of 3 classrooms

n) Lurende Primary School

- Construction of 4 classrooms

- Completion of 2 classrooms

- Construction of pit latrine 6 doors for girls and 6 doors for boys

- Construction of a agate

o) Vincent Depaul special School

- Renovation of 5 classrooms

- Construction of a dormitory

- Construction of 5 classrooms

- Secondary  School Projects

a)Mwiba S.A Secondary School

- Construction of twin laboratory

- Construction of Dining Hall Multi-purpose

b) St. Henry Saiai Wabuge Girls Secondary School

- Completion of two classrooms

- Construction of Twin Laboratory

- Construction of Dining Hall

- Fencing

- Purchase of staff chairs. Cabinets, lockers

- Borehole drifting plumbing

- Purchase of solar panel/generator

c) St. Peter’s Moi’s Bridge Boys Secondary School

- Construction of staff houses (residential) twin bedroom

d) Eshikulu Boys Secondary School

- Renovation of 6 classrooms

- Renovation of twin lab

- Construction of 50 student capacity dormitory

- Construction of new Library cum computer lab

- Construction of one Teachers house

e) Eshikulu Girls Secondary School

- Construction of dormitory

- Construction of Administration Block

- Construction of library cum computer lab

- Construction of teachers houses

f) St. Henry’s Saisi Boys Secondary School

- Construction of staff houses 5 unit

- Renovation of twin lab

- Construction of a dormitory

g) St. Peter’s Moi’s Bridge Girls Secondary School

- Construction of Library cum computer lab

- Construction of Administration Block

- Security Projects

- Mwiba Sub Location

- Construction of Assistant Chief’s Office

- Purchase of land

- Namunyiri Sub location

- Construction of Assistant Chief’s Office

- Purchase of land

- Mlimani Sub Location

- Construction of Assistant Chief’s Office

- Purchas of land

- Nzoia Patrol Base

- Construction of 10 residential houses

- Fencing

- Construction of offices, army/ crimes /jella

- Sinoko Chiefs Office completion

- SinokoMwiba AP Line

- Fencing

- Construction of 3 residential houses

- Construction of offices

- Police station to be build. Traffic office, Armey and Residential Houses

- Completion of Godown AP Line

- Construction of Ludodo AP Line

MIN NO.622/ LKYN/NG-CDFC/WARD PUBLIC FORUM/12/2018 CLOSING REMARKS AND ADJOURNEMENT

- The chairperson gave out her mobile phone number, COM- Phone number and FAM, phone for contact in case of any issue complaint/suggestion by the public

- There being no any other business to conduct the meeting adjournment at 0418hours with a ward of prayer led by Mr. AggreyAyere

Prepared by; …………………………………..  Sign ………………  Date ………..…………

(Secretary)

Signed for circulation by; ……………..……… Sign ………………..Date ………………..…

(Chairperson)

Signed for confirmation by; ……………...……Sign …………..……Date …………………

(Chairperson)

Note: Comments should not exceed three paragraphs

  - Conclusion/way forward

There is high demand for improvement of infrastructure in most of the educational institutions and in addition there are so many new primary and Secondary Institutions. This has resulted into thinly spreading of the funds allocated to provide basic learning infrastructure throughout the constituency to avoid Public outcry. We believe after ten years most of these institutions will have achieved the required facilities. Note that, the NG-CDF Funds have been withdrawn from the projects that are under the county Government Functions such as ongoing construction of bridges and river crossings. The Committee therefore is making arrangements to hand over these projects to the County Government of kakamega with a view of completing them.	We are happy to note that all health facilities under construction have been fully completed and handed over to the County Government for use.

______________________________		____________________________

Signed (Chairman)						Date

______________________________		____________________________

Signed (Fund Account Manager)				Date

______________________________		____________________________

Signed (Sub-County Commissioner)			Date