National Government Constituencies Development Fund

Sabatia Constituency

P. O. Box 260-50311, Wodanga

Cell: 0722- 870733/ 0722-358998

Email: cdfsabatia@ngcdf.go.ke/Website: www.ngcdfsabatia.go.ke

NG-CDF

MINUTES OF SABATIA NG- CDFC MEETING HELD ON 28TH OCTOBER 2019 AT THE NG- CDFC BOARDROOM STARTING 9.00AM.

MEMBERS PRESENT 			 	DESIGNATION

- Mr. Paul Gimode 				Chairman

- Mr. Ephraim Galo				Secretary

- Mr. Humphrey Museywa 			Member

- Mr. Oliver Mudora 				Member

- Mrs. Nancy Kisala				Member

- M/s. Nancy Kanguha 			Member

- M/s. Mary Gorreti Mmoji 			Member

- Mrs. Margret Masaya 			Member

- Mr. Abednego Mutisya Muli  		DCC

- Mr. Tom M. Gimonge 			FAM

AGENDA

- Opening Prayer and preliminaries

- Brief from the Fund Account Manager

- Proposal for the Financial Year 2019/2020

- Sabatia NG-CDF Commitments on Ongoing Projects

- A.O.B

MIN. 1/OCT/2019 - OPENING PRAYER AND PRELIMINARIES.

The meeting started at 9.00.am with a word of prayer from Mrs. Nancy Kisala.

The Chairman welcomed all the members present.

MIN. 2/OCT/2019 – BRIEF FROM THE FUND ACCOUNT MANAGER

The Fund Account Manager reminded members on the NG-CDF Act on identification of projects. He notified them that the Board on circular Referenced NG-CDFB/CEO/BOARD CIRCULARS Vol. II (014) dated 24th September, 2019 issued a ceiling for the financial year 2019/2020 totaling to Kshs. 137,867,724.14. He read to them the projects that are eligible and not eligible to be proposed for funding.

The Fund Manager told members that it was difficult to monitor the NG-CDF funded projects. He further told them that the spirit of the NG-CDF Board was to complete the ongoing projects. He welcomed members for an open discussion and come up with the priority projects for the financial year 2019/2020 basing on the wards reports and strategic plan implementation matrix.

MIN. 3/OCT/2019 – PROJECT PROPOSAL 2019/2020 FINANCIAL YEAR

After lengthy deliberations, members proposed the following projects to be funded during the financial year 2019-2020 as tabulated below.

| NAME OF PROJECT | ORIGINAL COST ESTIMATE | CUMMULATIVE ALLOCATION | ACTIVITY | AMOUNT | STATUS |
| --- | --- | --- | --- | --- | --- |
| ADMINISTRATION/RECURRENT |  |  |  |  |  |
| Employees’ Salaries | 3,800,000.00 | - | Payment of staff salaries and gratuity | 3,800,000.00 | Ongoing |
| Goods and Services | 889,999.76 | - | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea | 889,999.76 | Ongoing |
| NSSF | 120,000.00 | - | Payment of NSSF Deductions | 120,000.00 | Ongoing |
| NHIF | 50,000.00 | - | Payment of NHIF Deductions | 50,000.00 | Ongoing |
| Committee Expenses | 2,150,000.00 | - | Payment of committee sitting allowances, transport, conferences | 2,150,000.00 | Ongoing |
|  |  |  |  | 7,009,999.76 |  |
| MONITORING & EVALUATION/ CAPACITY BUILDING |  |  |  |  |  |
| Goods and Services | 659,483.00 | - | Purchase of fuel, printing, stationery, Airtime, travel and subsistence | 659,483.00 | Ongoing |
| Committee Expenses | 1,500,000.00 | - | Payment of Committee sitting allowances, transport, conferences | 1,500,000.00 | Ongoing |
| CDFC/PMC Capacity Building | 1,200,000.00 | - | Undertake Training of the PMCs/ NGCDFCs on NG CDF Related issues | 1,200,000.00 | Ongoing |
|  |  |  |  | 3,359,483.00 |  |
| EMERGENCY |  |  |  |  |  |
| Emergency | 7,198,241.38 | - | To cater for any unforeseen occurrences in the constituency during the financial year | 7,198,241.38 | Ongoing |
| SPORTS |  |  |  |  |  |
| Sports | 1,300,000.00 | - | Carry out constituency sports tournaments by holding Sabatia constituency football | 1,300,000.00 | Ongoing |
| MOTOR VEHICLE |  |  |  |  |  |
| Motor Vehicle | 10,000,000.00 | 9,000,000.00 | Final payment for the purchase of a 8-seater Toyota Landcruiser HZ178R-RJMRS model motor vehicle for office use. The cost includes comprehensive insurance | 1,000,000.00 | Ongoing |
| BURSARY |  |  |  |  |  |
| Bursary Secondary Schools | 14,000,000.00 | - | Cater for bursary for needy and bright students in secondary schools | 14,000,000.00 | Ongoing |
| Bursary Tertiary Schools | 10,000,000.00 | - | Cater for bursary for needy and bright students in tertiary institutions | 10,000,000.00 | Ongoing |
| Bursary Special Schools | 1,000,000.00 | - | Cater for bursary for needy and bright students in special schools | 1,000,000.00 | Ongoing |
|  |  |  |  | 25,000,000.00 |  |
| PRIMARY SCHOOL PROJECTS |  |  |  |  |  |
| Vokoli Primary School | 600,000.00 | - | Renovation of 3No. Classrooms by flooring, plastering and painting to completion | 600,000.00 | New |
| Gavudia Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
| Mukunya Primary School | 600,000.00 | - | Renovation for 3No. classrooms by re-plastering, re-flooring, re-roofing and painting to completion | 600,000.00 | New |
| Kibaala Primary School | 600,000.00 | - | Purchase of 0.5acres piece of land for school expansion | 600,000.00 | New |
| Tsimbalo Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
| Mutsulyu Primary School | 800,000.00 | - | Renovation of 4No. Classroom by plastering, reroofing and painting to completion | 800,000.00 | New |
| Ondeyo Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
| Mbale Primary School | 700,000.00 | - | Renovation of 3No. classrooms by flooring, reroofing, plastering, fitting doors and windows, and painting to completion | 700,000.00 | New |
| Hamadira Primary School | 500,000.00 | - | Purchase of 1/2 acre piece of land for school expansion | 500,000.00 | New |
| Igunga Primary School | 1,000,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,000,000.00 | New |
| Halombove Primary School | 800,000.00 | - | Renovation of 4No. Classroom and by re-plastering, re-flooring and re-painting to completion | 800,000.00 | New |
| Madegwa Primary School | 1,000,000.00 | - | Renovation of 5No. Classrooms by re-roofing, plastering, flooring and painting to completion | 1,000,000.00 | New |
| Wangulu Primary School | 800,000.00 | - | Renovation of 3No. Classrooms by re-roofing, plastering, painting and fixing shutters to completion. | 800,000.00 | New |
| Kegondi Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
| Simboyi Primary School | 800,000.00 | - | Renovation of 3No. Classrooms by re-roofing, plastering, painting to completion | 800,000.00 | New |
| Inyali Primary School | 600,000.00 | - | Renovation of 3No. Classrooms by re-roofing, plastering, fit doors and windows, flooring and painting to completion | 600,000.00 | New |
| Mululu Primary School | 1,000,000 | - | Purchase 15No. brand new HP 255 G6 Notebook laptops @ 28,000 totaling to Kshs. 420,000 for the computer lab. Purchase of 75 swivel with breathable mesh chairs for school library and computer laboratory @ Kshs. 5,500 totaling to Kshs. 412,500. Purchase of 20No. tables for library and computer lab @8,375 totaling to Kshs. 167,500. Students capacity 70 pupils | 1,000,000.00 | New |
| Chamakanga Special Primary School | 3,850,0000 |  | Construction of a dining hall housing 100 students by laying foundation. (The project co-funded by NGCDF and MOE). NG-CDF to do the foundation slab | 600,000.00 | New |
| Lotego Primary School | 800,000.00 | - | Renovation of 4No. Classrooms by re-roofing, plastering, flooring, and painting to completion | 800,000.00 | New |
| Ikobero Primary School | 1,200,000.00 | - | Construction of 10No.door exhaustible pit latrines | 1,200,000.00 | New |
| Mwilitsa Primary School | 820,000.00 |  | Renovation of 3No. of classrooms by plastering, flooring, re-roofing and painting to completion | 800,000.00 | New |
|  |  |  |  | 18,000,000.00 |  |
| SECONDARY SCHOOLS |  |  |  |  |  |
| Nabwani Secondary School | 4,000,000.00 | - | Construction of administration block consisting of Principal’s office, Deputy Principal’s office, Accounts office, Secretary Office, and Staffroom accommodating 20 teachers by laying foundation, walling and roofing. | 1,500,000.00 | New |
| Gahumbwa Secondary School | 7,300,000.00 | 5,000,000.00 | Complete construction of dormitory housing 150 students by plastering and fixing shutters of 1st floor. The project started in the FY 2015-2016 | 1,500,000.00 | Ongoing |
| Gaigedi Secondary School | 8,567,320.00 | 800,000.00 | Complete construction of 6No. Classroom storey building by walling and fixing slab. The project started in FY 2018-2019 | 1,500,000.00 | Ongoing |
| Moi Girls High School – Vokoli | 2,500,000.00 | - | Construction of a storey girls dormitory housing 200 students by walling, roofing, plastering and painting for a project began by PA/BOM | 2,000,000.00 | New |
| Bukulunya Secondary School | 5,200,000.00 | - | Construction of a single science laboratory accommodating 70 students by laying foundation, walling and roofing | 2,000,000.00 | New |
| Mbale High School | 4,200,000.00 | 1,000,000.00 | Complete construction of 3rd floor on a 4-floor storey building housing 8No. classrooms and 7-roomed administration offices by plastering, fixing shutters, slabbing, walling and painting` For a project began by PA/Board of Management (BoM). The project started in FY 2017-2018 | 1,500,000.00 | Ongoing |
| Friends Technical Secondary School- Munoywa | 5,200,000.00 | 1,600,000.00 | Complete construction of storey tuition block comprising of 6 classrooms by walling of 1st floor, fixing shutters and roofing. The project started in the FY 2014-2015 | 1,500,000.00 | Ongoing |
| Mukingi Secondary School | 5,067,205.00 | 2,500,000.00 | Ongoing construction of dining hall accommodating 1000 students by fixing shutters, plastering and ceiling works. The project started in FY 2016-2017 | 1,500,000.00 | Ongoing |
| Demesi Secondary School | 6,200,000.00 | - | First installment for payment of 52-seater school bus. | 2,500,000.00 | New |
| Ellongo Sec School | 1,600,000.00 | - | Complete renovation of 4No. classrooms and 3-roomed administration block by reroofing, Re-flooring, re-plastering and repainting to completion | 1,500,000.00 | New |
| Igunga Girls High School | 5,290,044.00 | - | Construction of Science laboratory accommodating 100 students by laying foundation, walling, fitting doors and windows, and roofing | 1,500,000.00 | New |
| Evojo Secondary School | 4,800,000.00 |  | Construction of Science laboratory accommodating 70 students by laying foundation, walling, fitting doors and windows, and roofing | 1,500,000.00 | New |
| Keveye Girls High School | 7,000,000.00 | - | Construction of one-floor storied 6No. classrooms walling and slabbing for a project started by parents association | 2,000,000.00 | New |
| Kegondi Secondary School | 4,500,000.00 | 1,000,000.00 | Ongoing construction of laboratory accommodating 70 students by walling, and roofing | 1,500,000.00 | Ongoing |
| Ivona Secondary School | 1,200,000.00 | - | Renovation of 4No. of classrooms by flooring, re-roofing, plastering, painting and fixing shutters to completion | 1,000,000.00 | New |
| Wangulu Secondary School | 9,000,000.00 | 4,000,000.00 | Ongoing construction of a storey multi-purpose science lab accommodating 200 students by walling, fitting doors and windows and painting 1st floor. The project started in FY 2016-2017 | 1,500,000.00 | Ongoing |
| ACK Hombala Secondary School | 6,120,000.00 | - | Construction of one-floor storied 6No. Classrooms by laying of foundation, walling and slabbing. Student capacity 300 (BoM/PA has promised to raise 3M) | 1,000,000.00 | New |
| Kisangula Secondary School | 6,234,000.00 | 3,000,000.00 | Complete construction of single library capacity of 300 students by plastering, tiling, painting and, fitting doors and windows | 1,500,000.00 | Ongoing |
| Kivagala Secondary School | 1,200,000.00 | - | Renovation of 3No. Classrooms by re-roofing, plastering, painting and fixing shutters to completion | 1,000,000.00 | New |
| Kigama Secondary School | 6,500,000.00 | 2,500,000.00 | Final installment on purchase of 52 seater school bus. The balance raised by BOM/PA | 2,800,000.00 | Ongoing |
| Bugina Secondary School | 11,133,456.00 | 4,500,000.00 | Complete construction of dining hall housing 1,000 students by roofing, fitting steel | 1,800,000.00 | Ongoing |
| Budaywa Secondary School | 1,500,000.00 | - | Purchase of one acre piece of land for school expansion | 800,000.00 | New |
| Ikobero Girls Secondary School | 3,800,000.00 | 1,500,000.00 | Construction of 2No- 3-bedroomed staff houses by roofing, plastering, door fixing. The project started in FY 2018-2019 | 1,500,000.00 | Ongoing |
| St. Marks Secondary School Chavogere | 7,800,400.00 | - | Construction of single dormitory accommodating 100 students by laying foundation, walling, roofing | 1,500,000.00 | New |
| Kapsambo Secondary School | 5,275,500.00 | - | Construction of single Science Laboratory housing 70 students by laying foundation and walling to lintel level | 1,000,000.00 | New |
| Moi Girls High School - Vokoli | 256,000,000.00 | 180,000,000.00 | Completion of ongoing construction of 3rd and 4th floor by walling, plastering, placement of slab, tiling and painting of the ongoing construction of 8 tuition rooms and library accommodating 100 students. The project is a 4-storey building consisting of 32 classrooms, Principal’s office, 2No-Deputy Principal’s offices, Accounts Office, Reception, staffroom, boardroom, Director of Studies office and a single library housing 100 students. | 25,000,000.00 | Ongoing |
| Sabatia Special Secondary school | 5,000,000.00 | - | Purchase of 2 acres of land for the school | 5,000,000.00 | New |
|  |  |  |  | 68,900,000.00 |  |
| SECURITY |  |  |  |  |  |
| Kichutu AP Line | 2,100,000.00 | 800,000.00 | Complete construction of AP line housing 3 rooms for the AP and one room for the Ass. chief’s office by laying foundation, walling and roofing | 700,000.00 | Ongoing |
| Kivagala Assistant Chief’s Office | 2,100,000.00 | - | Construction of assistant chief's office housing by laying foundation, walling and roofing | 700,000.00 | New |
| Chavakali Chief’s Office | 1,000,000.00 | - | Purchase 0.5 acres of land for construction of the chiefs office | 1,000,000.00 | New |
| Budaywa Assistant Chiefs Office | 2,150,000.00 | - | Construction of assistant chief's office housing 4rooms by laying foundation, walling and roofing | 800,000.00 | New |
|  |  |  |  | 3,200,000.00 |  |
| ENVIRONMENT |  |  |  |  |  |
| Chekombero Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
| Mulundu Primary School | 1,200,000.00 | - | Construction of 10No. Door exhaustible pit latrine to completion | 1,200,000.00 | New |
|  |  |  |  | 2,400,000.00 |  |
| GRAND TOTAL |  |  |  | 137,367,724.14 |  |

The fund manager praised the committee for making sure that all the ongoing projects had been captured in the proposal for the financial year 2019-2020.

MIN. 4/OCT/2019 – SABATIA NG-CDF COMMITMENTS ON ONGOING PROJECTS

- West Maragoli Chiefs Office – The NGCDF committee pointed out that by the assistance of the NGCDF Sabatia and the local community, the chief’s office has since been completed and in use thus no more funds to be allocated to the project.

- Munoywa Secondary School – The project has since been down scaled from 4- storeyed building to 1-storeyed. The committee committed to allocate a total of Kshs. 3,000,000 for 2-financial years to complete the project. To this end, Kshs. 1,500,000 has been allocated in the financial year 2019-2020.

- Bugina Secondary School – The committee has allocated Kshs. 1,800,000 towards the project. The office has also re-submitted Kshs. 1,169, 256 towards the same making a total of Kshs. 2,969,256. A balance of Kshs. 5,100,000 will be factored in the financial year 2020/21 financial year.

- Bugina AP Camp – In the financial year 2018/19, Sabatia NGCDF Committee allocated Kshs. 500,000 towards the project. The community conducted fund raising and collected Kshs. 1,500,000. The project is complete and in use.

- Maganyi Police Post – The committee resolved to allocate enough funds in the financial year 2020/21

- Chamasilihi Primary School - In 2018/19 financial year, the school was allocated Kshs. 600,000. The committee resolved that it will allocate the balance in 2020/21 financial year.

- Jemovo Secondary School – In FY 2018/19 the school received Kshs. 1,500,000 from Sabatia NG-CDF. The project is co-funded by the BOM/ PA/ NGCDF. In 2019/20 financial year, the project received a total of Kshs. 2,500,000 from the BOM and PA. The project is ongoing. The committee resolved to fund it in the financial year 2020/21 to complete the 2nd floor.

- Busali Union Secondary School – In the financial year 2018/19, the project received a total of Kshs. 1,500,000 from NGCDF. The project was also co-funded by the National government through the Ministry of Education Kshs. 1,200,000. The project has since been completed and in use.

- Ikobero Girls Secondary School – The project received kshs. 1,500,000 from NGCDF Sabatia. The committee has also allocated Kshs. 1,500,000 in the financial year 2019/20. The committee has committed to allocate the balance in the financial year 2020/21.

- Gahumbwa Secondary School – The project received Kshs. 1,500,000 from Sabatia NGCDF. The NGCDF Sabatia has allocated Kshs. 1,500,000 this financial year. The balance will be allocated in the 2020/21 financial year.

MIN. 5/OCT/2019 – A.O.B

- Members requested the Fund Manager to organize a trip or an exchange programme before their term expires.

There being no any other business the meeting ended at 4.50pm with a word of prayer from Mr. Humprey Museywa.

Full Names of NG-CDFC Chairman……………………………………………………

Signature………………………………………………………………………………….

Date……………………………………………………………………………………….

Full Names of NG-CDFC Secretary………………………………………………………

Signature…………………………………………………………………………………..

Date…………………………………………………………………………………………