| NG-CDF | National Government Constituencies Development Fund Hamisi Constituency P.O Box 262-50309 Kaimosi Off Kapsabet –Eldoret Road ¦ Cell: 254722959351 Email: cdfhamisi@ngcdf.go.ke ¦ Website: www.ngcdf.go.ke |
| --- | --- |

______________________________________________________________________________________________

MINUTES OF HAMISI NG-CDF COMMITTEE MEETING HELD ON

23RD SEPTEMBER, 2021

MEMBERS PRESENT

  - MR. PAUL PAPA		 	DCC HAMISI

  - MR. SERETE ROBERT 			NG- CDF CHAIRMAN

  - MR. SILVERIUS WAKOLI		NG-CDF FUNDS MANAGER

  - MS. MARY JEMAYIO			NG- CDF SECRETARY

  - MRS. AGRIPINA MUKABWA 		NG- CDF MEMBER HAMISI

  - MR. NICKSON M. ENGOKE		NG- CDF MEMBER HAMISI

  - MRS. BEVERLYNE UNDISA		NG- CDF MEMBER HAMISI

  - MRS. RUTH M. IRAVONGA		NG- CDF MEMBER HAMISI

  - MR. WYCLIFFE CHABAYA		NG- CDF MEMBER HAMISI

  - MR. BILLY G. MEMBA		NG- CDF MEMBER HAMISI

AGENDA

- Project Proposals FY 2020/2021

- Report on Ongoing NG-CDF projects

- Hamisi NGCDF Vehicle

- A.O.B

MIN. 01/23/09/2021: PRELIMINARIES

The chairman called the meeting to order at 8:30a.m. with a word of prayer from Ms. Mary Jemaiyo. He welcomed all members present to the meeting.

MIN. O2/23/09/2021: READING AND CONFIRMATION OF THE PREVIOUS MEETING MINUTES

The secretary Ms Mary Jemaiyo read through the precious meeting minutes. The minutes were proposed by Mrs. Beverlyn Undisa seconded by Mr. Nickson Engoke.

MIN. 03/23/09/2021: MATTERS ARISING FROM THE PREVIOUS MEETING MINUTES

The fund manager told members that the public works engineer and the clerk of works have ascertained the status of all the ongoing projects.

MIN. O4/23/09/2021: PROJECT PROPOSALS FINANCIAL 2020-2021

The fund manager informed members that the Board had released a ceiling of Kshs.                                                                    137,367,724.14 for the financial year 2020-2021. Members agreed that there was poor state of sanitation in schools in Hamisi Constituency due to heavy rains and poor soils. The committee agreed to improve all the toilets to exhaustible ones hence more schools should be covered in the current financial year.

The members agreed to prioritize on ongoing projects so that they be complete. On new projects, members agreed to go through the ward reports and the strategic plan, and come up with the priority ones that have bigger impact to the community.

All the projects that had been committed in the last financial year, NGCDFC unanimously agreed to include in the current year to complete the works. The projects are:-

- Bumuyange Secondary School

- Nyang’ori Primary School

- Simbi Primary School

- Simbi Secondary School

- Tigoi Primary School

- Jebrongo Primary School

- Egemeni Primary School

- Musiri Primary School

- Boyani Primary School

- Luther Primary School

.

After lengthily discussion, members proposed the projects for the financial year 2020-2021 as tabulated below:-

| Name of Project | Project Number | Activity | Amount (Ksh) | Status |
| --- | --- | --- | --- | --- |
| ADMINISTRATION / RECURRENT |  |  |  |  |
| Employees Salaries | 4.038.213.2110000.100.2021/22.001 | Payment of staff salaries Kshs. 1,200,000 and | 1,200,000.00 | Ongoing |
| Employees Salaries | 4.038.213.2110000.100.2021/22.002 | Payment of Hamisi NG-CDF staff gratuity | 1,800,000.00 | Ongoing |
| Goods and Services | 4.038.213.2210000.100.2021/22.001 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea | 2,000,000.00 | Ongoing |
| NSSF | 4.038.213.2120101.100.2021/22.001 | Payment of NG_CDF Staff NSSF | 240,000.00 | Ongoing |
| NHIF | 4.038.213.2120201.100.2021/22.001 | Payment of NG_CDF Staff Health Insurance | 75,000.00 | Ongoing |
| Committee Expenses | 4.038.213.2210802.100.2021/22.001 | Payment of committee sitting allowances, transport, conferences | 2,910,000.00 | Ongoing |
|  |  |  | 8,225,000.00 |  |
| MONITORING & EVALUATION / CAPACITY BUILDING |  |  |  |  |
| Goods and Services | 4.038.213.2210000.111.2021/22.001 | Purchase of fuel, repairs and maintenance, printing, stationery, airtime, travel and subsistence e.tc | 800,000.00 | Ongoing |
| Committee Expenses | 4.038.213.2210802.111.2021/22.001 | Payment of committee sitting allowances, transport, conferences | 2,300,000.00 | Ongoing |
| NGCDFC/PMC Capacity Building | 4.038.213.2210700.111.2021/22.001 | Undertake training of the PMCs/ NGCDFCs on NGCDF Related issues | 1,000,000.00 | Ongoing |
|  |  |  | 4,100,000.00 |  |
| EMERGENCY |  |  |  |  |
| Emergency | 4.038.213.2640200.101.2021/22.001 | To cater for unforeseen emergency occurrences in the constituency during the financial year | 7,192,207.00 | Ongoing |
|  |  |  | 7,192,207.00 |  |
| SPORTS & CULTURE |  |  |  |  |
| Sports and Cultural activities | 4.038.213.2640509.112.2021/22.001 | Carry out constituency sports tournament where the winning teams will be awarded with balls, boots, uniforms and trophies | 2,664,225.31 | Ongoing |
|  |  |  | 2,664,225.31 |  |
| BURSARY |  |  |  |  |
| Bursary Secondary Schools | 4.038.213.2640101.103.2021/22.001 | Cater for bursary for needy and bright studens in secondary schools | 11,000,000.00 | Ongoing |
| Bursary Tertiary Schools | 4.038.213.2640102.103.2021/22.001 | Cater for bursary for needy and bright students in tertiary schools | 6,000,000.00 | Ongoing |
| Bursary Special Schools | 4.038.213.2640105.103.2021/22.001 | Cater for bursary for needy and bright students in Special schools | 800,000.00 | Ongoing |
|  |  |  | 17,800,000.00 |  |
| EDUCATION |  |  |  |  |
| Transfers to Primary Schools |  |  |  |  |
| Banja Muslim Primary School | 4.038.213.2630204.104.2021/22.001 | Construction of 1 Classroom to completion. | 1,000,000.00 | New |
| Boyani Primary School | 4.038.213.2630204.104.2021/22.002 | Renovation of 1 Classroom by re-roofing, plastering, flooring and painting to completion. | 400,000.00 | New |
| Chebunaywa Primary School | 4.038.213.2630204.104.2021/22.003 | Renovation of 3 classrooms by fitting lintel, re-roofing, flooring, plastering, fitting doors and windows, erecting verandah, painting and labeling to completion. | 1,500,000.00 | New |
| Chepsaga Primary School | 4.038.213.2630204.104.2021/22.004 | Renovation of 2 Classrooms by fitting lintel, re-roofing, flooring, plastering, fitting doors and windows, erecting verandah, painting and labeling to completion. | 1,000,000.00 | New |
| Egemeni Primary School | 4.038.213.2630204.104.2021/22.005 | Complete construction of one storey building housing 8 classrooms roofing, walling, plastering, fitting doors and windows, painting and labeling. | 4,300,000.00 | Ongoing |
| Gambaragai Primary School | 4.038.213.2630204.104.2021/22.006 | Construction of 1 Classroom to completion. | 1,000,000.00 | New |
| Gamuguywa Primary School | 4.038.213.2630204.104.2021/22.007 | Renovation of 1 Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labeling to completion. | 500,000.00 | New |
| Gavudunyi Primary School | 4.038.213.2630204.104.2021/22.008 | Renovation of 2Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labeling to completion. | 850,000.00 | New |
| Gidimo Primary School | 4.038.213.2630204.104.2021/22.009 | Renovation of 2Classrooms by re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 800,000.00 | New |
| Gimarian Primary School | 4.038.213.2630204.104.2021/22.011 | Renovation of one classroom by re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 400,000.00 | New |
| Gimomoi Primary School | 4.038.213.2630204.104.2021/22.012 | Renovation of two Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 800,000.00 | New |
| Givavei Special School | 4.038.213.2630204.104.2021/22.013 | Construction of one Classrooms to completion. | 1,000,000.00 | New |
| Givavei Special School | 4.038.213.2630204.104.2021/22.014 | Renovation of a 12-door pit latrine by re-roofing, plastering and painting to completion. | 300,000.00 | New |
| Givogi Primary School | 4.038.213.2630204.104.2021/22.015 | Ongoing construction of dormitory accomodating 100 students by roofing, walling, plastering, painting, fitting doors and windows to completion.. | 2,700,000.00 | Ongoing |
| Imusutsu Primary School | 4.038.213.2630204.104.2021/22.017 | Renovation of 1 Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 500,000.00 | New |
| Ivola Primary School | 4.038.213.2630204.104.2021/22.019 | Renovation of 3 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 1,300,000.00 | New |
| Jebrongo Primary School | 4.038.213.2630204.104.2021/22.020 | Ongoing construction of one storeyed building housing 8 Classrooms by roofing, plastering, painting and labelling to completion.. | 3,500,000.00 | Ongoing |
| Jeptorol Primary School | 4.038.213.2630204.104.2021/22.021 | Construction of 1No. classroom to completion. | 1,000,000.00 | New |
| Jeviriri Primary School | 4.038.213.2630204.104.2021/22.022 | Heavy grading, bush clearing, culvert installation 600m (14), gravelling and compaction 1Km Jeviriri Primary School road. | 2,000,000.00 | New |
| Jidereri Primary School | 4.038.213.2630204.104.2021/22.023 | Renovation of 1 Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 400,000.00 | New |
| Jidereri Primary School | 4.038.213.2630204.104.2021/22.024 | Purchase 0.1 acre of land inclusive of processing title deed for school expansion | 250,000.00 | New |
| Jeviriri Primary School | 4.038.213.2630204.104.2021/22.025 | Construction of 3-door teachers latrine to completion., one door to accommodate people with disability. | 600,000.00 | New |
| Kabinjari Primary School | 4.038.213.2630204.104.2021/22.026 | Renovation of 3 classrooms by re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 1,000,000.00 | New |
| Kaimosi Demo Primary School | 4.038.213.2630204.104.2021/22.027 | Renovation of 2 Classrooms by re-roofing, plastering, fitting doors and windows, painting and labelling to completion. | 700,000.00 | New |
| Kapchemgung Primary School | 4.038.213.2630204.104.2021/22.028 | Renovation of 2 Classrooms by plastering, flooring, painting and labelling to completion. | 600,000.00 | New |
| Kapkoi Primary School | 4.038.213.2630204.104.2021/22.029 | Dozing (crawl tractor), heavy grading, bush clearing, culvert installation 600m (21), gravelling and compaction 1.5Km Kapkoi Primary School road. | 2,000,000.00 | New |
| Kapkoi Primary School | 4.038.213.2630204.104.2021/22.030 | Construction of 2 classrooms to completion. | 2,000,000.00 | New |
| Kapsegeli Primary School | 4.038.213.2630204.104.2021/22.031 | Construction of 1Classrooms to completion. | 1,000,000.00 | New |
| Kapsoi Primary School | 4.038.213.2630204.104.2021/22.032 | Renovation of 2 classrooms by re-roofing, plastering, fitting doors and windows, painting and labelling | 700,000.00 | New |
| Kaptik Primary School | 4.038.213.2630204.104.2021/22.033 | Construction of 4-door exhaustible pit latrine to completion | 300,000.00 | New |
| Kimarani Primary School | 4.038.213.2630204.104.2021/22.034 | Renovation of 4 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 2,000,000.00 | New |
| Kinu Primary School | 4.038.213.2630204.104.2021/22.035 | Renovation of 3 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 1,500,000.00 | New |
| Kitagwa Primary School | 4.038.213.2630204.104.2021/22.036 | Renovation of 2 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 800,000.00 | New |
| Kitambazi Primary School | 4.038.213.2630204.104.2021/22.037 | Renovation of 4 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 2,000,000.00 | New |
| Luther Primary School | 4.038.213.2630204.104.2021/22.038 | Construction of 2 classrooms to completion. | 2,000,000.00 | New |
| Lwombei Primary School | 4.038.213.2630204.104.2021/22.039 | Renovation of 2 classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 1,000,000.00 | New |
| Madeya Primary School | 4.038.213.2630204.104.2021/22.040 | Construction of 12-door exhaustible pit latrine to completion.. 2-doors will accommodate PWDs | 1,000,000.00 | New |
| Makuchi Primary School | 4.038.213.2630204.104.2021/22.041 | Renovation of 2 classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 800,000.00 | New |
| Malinda Primary School | 4.038.213.2630204.104.2021/22.042 | Renovation of 3 classrooms by fitting lintel, re-roofing, flooring, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 1,500,000.00 | New |
| Muhudu Primary School | 4.038.213.2630204.104.2021/22.043 | Renovation of 3 classrooms by fitting lintel, re-roofing, flooring, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 1,500,000.00 | New |
| Mutiva Primary School | 4.038.213.2630204.104.2021/22.044 | Renovation of 2 classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 800,000.00 | New |
| Muyere Primary School | 4.038.213.2630204.104.2021/22.045 | Renovation of 2 classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 800,000.00 | New |
| Mwembe Primary School | 4.038.213.2630204.104.2021/22.046 | Renovation of 1 Classroom by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 500,000.00 | New |
| Nyang'ori Primary School | 4.038.213.2630204.104.2021/22.047 | Renovation of 3 Classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 1,200,000.00 | New |
| Saosi Primary School | 4.038.213.2630204.104.2021/22.048 | Renovation of 2 Classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 800,000.00 | New |
| Saride Primary School | 4.038.213.2630204.104.2021/22.049 | Renovation of 2 Classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 800,000.00 | New |
| Senende Primary School | 4.038.213.2630204.104.2021/22.050 | Renovation of 4 Classrooms by fitting lintel, re-roofing, plastering, fitting doors and windows, erecting verandah, painting and labelling to completion. | 1,800,000.00 | New |
| Senende Primary School | 4.038.213.2630204.104.2021/22.051 | Construction of 10-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 800,000.00 | New |
| Shikomoli Primary School | 4.038.213.2630204.104.2021/22.052 | Renovation of 1Classrooms by fitting lintel, re-roofing, plastering, flooring, painting and labelling to completion. | 400,000.00 | New |
| Shipala Primary School | 4.038.213.2630204.104.2021/22.053 | Renovation of 1 Classrooms by fitting lintel, re-roofing, fitting doors and windows, plastering, flooring, painting and labelling to completion. | 450,000.00 | New |
| Shiru Primary School | 4.038.213.2630204.104.2021/22.054 | Construction of 10-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 800,000.00 | New |
| Simbi Primary School | 4.038.213.2630204.104.2021/22.055 | Heavy grading, bush clearing, culvert installation 600m (14), gravelling and compaction 1Km Simbi Primary School road | 2,000,000.00 | New |
| Tigoi Primary School | 4.038.213.2630204.104.2021/22.056 | Plastering, painting and labelling an administration block to completion.. | 400,000.00 | Ongoing |
| Viyaro ADC Primary School | 4.038.213.2630204.104.2021/22.057 | Construction of 1 classrooms to completion. | 1,000,000.00 | New |
|  |  |  | 61,050,000.00 |  |
| Transfers to Secondary Schools |  |  |  |  |
| Chepsaga Secondary School | 4.038.213.2630205.104.2021/22.001 | Construction of 10-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 800,000.00 | New |
| Dr. Gimose Secondary School - Jeviriri | 4.038.213.2630205.104.2021/22.002 | Construction of 2 classrooms to completion. | 2,000,000.00 | New |
| Gamoi Secondary School | 4.038.213.2630205.104.2021/22.003 | Ongoing construction of a science laboratory accomodating 70 students by plastering, terrazo, fitting tables, plumbing, wiring and painting to completion. | 1,867,447.00 | Ongoing |
| George Khaniri Sec. Jepkoyai | 4.038.213.2630205.104.2021/22.005 | Ongoing construction of a storey building housing 4 classrooms by roofing, walling, plastering, flooring and painting to completion.. The project had been allocated Kshs. 3,000,000 in the financial year 2020/2021. A balance of Kshs. 1,200,000 will be allocated in the financial year 2022-2023 | 1,569,225.00 | Ongoing |
| Gidagadi Secondary School | 4.038.213.2630205.104.2021/22.006 | Construction of 1 classroom to completion. | 1,000,000.00 | New |
| Gimarian Secondary School | 4.038.213.2630205.104.2021/22.007 | Construction of an administration block by laying foundation, walling and roofing. The balance of Kshs. 2,700,000 will allocated in the financial years 2022-2023 and 2023-2024 | 2,000,000.00 | New |
| Gimengwa Secondary School | 4.038.213.2630205.104.2021/22.008 | Construction of a 16-doors bathroom with water sinks situated outside the dormitory. The balance will be allocated Kshs. 900,000 in the financial year 2022-2023 | 1,200,000.00 | New |
| Givole Secondary School | 4.038.213.2630205.104.2021/22.009 | Construction of 8-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 600,000.00 | New |
| Imusutsu Secondary School | 4.038.213.2630205.104.2021/22.010 | Construction of 10-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 800,000.00 | New |
| Kapchemgung Secondary School | 4.038.213.2630205.104.2021/22.011 | Construction of multi-purpose hall accomodating 500 people by laying foundation and walling to the lintel level. A balance of Kshs. 2,800,000 will be allocated in the financial year 2022-2023 | 2,000,000.00 | New |
| Kapsotik Secondary School | 4.038.213.2630205.104.2021/22.012 | Ongoing construction of multi-purpose hall housing 600 students by walling, plastering and painting to completion. . The 2million was allocated in the financial year 2019-2020. 1.8milion in the financial year 2020-2021 and the final balance of Kshs. 2.2m in the financial year 2021-2022 to completion. | 2,200,000.00 | Ongoing |
| Kinu Secondary School | 4.038.213.2630205.104.2021/22.013 | Construction of 3-door teachers latrine to completion.. 1-door will accommodate PWDs | 500,000.00 | New |
| Kisasi Secondary School | 4.038.213.2630205.104.2021/22.014 | Construction of 10-door exhaustible pit latrine to completion.. 2-door will accommodate PWDs | 800,000.00 | New |
| Muhaya Secondary School | 4.038.213.2630205.104.2021/22.015 | Construction of 2 Classrooms to completion. | 2,000,000.00 | New |
| Musiri Secondary School | 4.038.213.2630205.104.2021/22.016 | Ongoing construction of an Administration block housing Principal's office, Deputy Principal's office, Accounts Office, Store, Boardroom, Staffroom and secretary's office by plastering, flooring, painting and labelling to completion.. | 1,000,000.00 | Ongoing |
| Simbi Secondary School. | 4.038.213.2630205.104.2021/22.017 | Ongoing construction of an Administration block housing Principal's office, Deputy Principal's office, Accounts Office, Store, Boardroom, Staffroom and secretary's office by plastering, flooring, painting and labelling to completion. | 1,300,000.00 | Ongoing |
| St. Veronica Girls High School - Kimarani. | 4.038.213.2630205.104.2021/22.018 | Ongoing construction of an Administration block housing Principal's office, Deputy Principal's office, Accounts Office, Store, Boardroom, Staffroom and secretary's office by plastering and flooring. A balance of Kshs. 1,100,000 will be allocated in the financial year 2022-2023 | 1,500,000.00 | Ongoing |
|  |  |  | 23,136,672.00 |  |
| ENVIRONMENT |  |  |  |  |
| Hamisi Deputy County Commissioner's Office | 4.038.213.2640510.108.2021/22.001 | Fencing off 3acres using treated fencing posts and barbed wire Hamisi Sub-County Headquarters. | 890,000.00 | New |
| Butiti Primary School | 4.038.213.2640510.108.2021/22.002 | Construction of 8-door exhaustible pit latrine and urinal. 2-doors will accommodate PWDs | 800,000.00 | New |
| Simbi Primary School | 4.038.213.2640510.108.2021/22.003 | Construction of 10-door exhaustible pit latrine. 2-doors will accommodate PWDs | 800,000.00 | New |
|  |  |  | 2,490,000.00 |  |
| HAMISI NG-CDF OFFICE |  |  |  |  |
| Hamisi NG-CDF Office | 4.038.213.2211311.108.2021/22.001 | Construction of a modern ablution block with an overhead water 3000litres accomodating 5doors to completion.. 1-doors to accommodate PWDs. | 2,030,774.69 | New |
|  |  |  | 2,030,774.69 |  |
| Transfer to Security Projects |  |  |  |  |
| Gambogi Police Station. | 4.038.213.2640507.113.2021/22.001 | Walling, roofing, plastering, painting, fitting doors and windows to completion. | 7,000,000.00 | Ongoing |
| Kipchekwen Ass. Chiefs Office | 4.038.213.2640507.113.2021/22.002 | Roofing, plastering painting, fitting doors and windows to completion. | 800,000.00 | Ongoing |
| Muhudu Chiefs Office | 4.038.213.2640507.113.2021/22.003 | Roofing, plastering, flooring and painting chiefs office to completion. | 600,000.00 | Ongoing |
|  |  |  | 8,400,000.00 |  |
| GRAND TOTAL |  |  | 137,088,879.00 |  |

The members requested the fund account manager to hasten the same to the board for approval.

Members committed themselves for further funding as follows: -

- Kapchemgung Secondary School - Construction of multi-purpose hall accommodating 500 people. The contract sum of the project is Kshs. 4,800,000. Hamisi NGCDF committee has allocated Kshs. 2,000,000 in the financial year 2021-2022. A balance of Kshs. 2,800,000 will be allocated in the financial year 2022-2023.

- Gimengwa Secondary School - Construction of a 16-doors bathroom with water sinks situated outside the dormitory. Hamisi NG-CDFC has allocated Kshs. 1,200,000. The balance will be allocated Kshs. 900,000 in the financial year 2022-2023

- Gimarian Secondary School - Construction of an administration block. The contract sum for the project if Kshs. 4,700,000. Hamisi NGCDFC has allocated Kshs. 2,000,000 in the current budget. The balance of Kshs. 2,700,000 will allocated in the financial years 2022-2023 and 2023-2024

- George Khaniri Secondary School – Jepkoyai - Construction of a storey building housing 4 classrooms. The project had been allocated Kshs. 3,000,000 in the financial year 2020/2021 and Kshs. 1,569,225 in the financial year 2021-2022. A balance of Kshs. 1,200,000 will be allocated in the financial year 2022-2023

MIN. 05/23/09/2021: REPORT ON HAMISI NG-CDF ONGOING PROJECTS

Members went through the previous earlier sent ongoing projects report to the NG-CDF board. Members noted the following from the report: -

- Some projects had been erroneously omitted

The projects include:-

- Tigoi Primary School – Construction of an administration block. The contract sum was 2.5million, the NG-CDF committee had allocated Kshs. 2.million towards the same. A balance of kshs. 400,000 was to be allocated in the financial year 2021-2022.

- Simbi Secondary School – Construction of an administration block. The contract sum for the project was Kshs. 4 million, Hamisi NG-CDFC had allocated Kshs. 2.7 million leaving a balance of Kshs. 1,300,000 which was to be allocated in the financial year 2021-2022

- Gambogi Police Station. Construction of a police station. The contract sum for the project was 11 million, Hamisi NG-CDFC had allocated 5 million leaving a balance of Kshs. 6 million to be allocated in the current financial year budget.

- Some projects had contract sum had been revised as follows:-

- Givogi Primary School – Construction of a dormitory. The initial estimates for the project was Kshs. 6,700,000. Due to insufficient space, members narrowed down the building to accommodate 100 students instead of 150 thus revising the estimate to Kshs. 4,700,000/=

- Kapsotik Secondary School – Construction of a multi-purpose hall. The initial estimates for the project was Kshs. 7,000,000. Due to insufficient space, members narrowed down the building to accommodate 500 students instead of 600 thus revising the estimate to Kshs. 6,000,000/=

- Musiri Secondary School – Construction of an administration block. The original estimate for the project is Kshs. 4.2 million. The winning company tendered Kshs. 4 million. Hamisi NG-CDFC had allocated Kshs. 3 million. A balance of Kshs. 1 million had been factored in the financial year 2021-2022

MIN. 06/23/09/2021: HAMISI NG-CDF VEHICLE

The members thanked the fund manager for procuring a double cabin hilux which help much during monitoring of NG-CDF projects and other office operations.

MIN. 07/23/09/2021: ADJOURNEMNT

There being no other item to be discussed the meeting was adjourned at 05:11p.m. with a word of prayer from Mrs. Agripina Mukabwa.

Minutes Compiled by;                                                                  Minutes Confirmed by;

(The Secretary)                                                                            (The Chairman)

Signature………………………………….                                 Signature………………..........

Date:              23rd September, 2021		                              Date: 23rd September, 2021