MINUTES OF NG-CDF COMMITTEE MEETING HELD ON 9TH NOVEMBER, 2018 AT SHAMAKHOKHO NG-CDF OFFICE BOARDROOM

MEMBERS PRESENT

- Mr. Silverious Wakoli 			FAM Hamisi

- Mr. Kirui Dennis 				DCC- Hamisi

- Mr. Ganira Stephen 			NG- CDF Chairman Hamisi

- Ms. Mujesia Laura 			NG- CDF Secretary Hamisi

- Ms. Jemayio Mary 			NG- CDF Member Hamisi

- Mrs. Lujeshi Eddah 			NG- CDF Member Hamisi

- Mr. Bulimo Japhet 			NG- CDF Member Hamisi

- Mr. Serete Robert 			NG- CDF Member Hamisi

- Mr. Kamidi Nathan 			NG- CDF (Co-opted Member Hamisi)

INATTENDANCE

- Hon. MP Charles Gimose	-	Member of Parliament Hamisi

AGENDA

- Introduction

- Security meetings

- Hamisi NG_CDF proposal 2018-2019 Financial Year

- A.O.B

MIN.01/09/11/2018: INTRODUCTION

The meeting was called to order at 10:00a.m. by the Chairman Mr. Stephen Ganira. It was then followed by a word of prayer from Mrs. Edda Lujesi. The chairman welcomed all members present and thanked the Area Member of Parliament for attendance.

The Fund Account Manager told the read the agenda of the day which was proposal for the financial year 2018/2019.

MIN. 02/09/11/2018: REPORTS ON SECURITY MEEETINGS

The Deputy County Commissioners tabled a two-day security meeting report dated 23rd October and 5th November, 2018 on security projects. Members were happy with the report which gave priorities on security projects. The members agreed to implement the same since they had also been discussed at the ward forums.

MIN. 03/09/11/2018: PROJECT PROPOSAL 2018/2019 FINANCIAL YEAR

The Fund Account Manager briefed members that the budget ceiling for 2018/2019 Project Proposal of Ksh. 109,040,875.52 was now available.

Members also agreed to purchase even a small vehicle to enable members monitor the NGCDF projects regular. The office was also in a pathetic condition, and all members agreed to allocate some funds to facilitate the rehabilitation.

Members went through the budget and ward reports and prioritized the following projects for the financial year 2018/2019

| Name of Project | Activity | Amount (Ksh) | Status |
| --- | --- | --- | --- |
| ADMINISTRATION / RECURRENT |  |  |  |
| Employees’ Salaries | Payment of staff salaries and gratuity | 3,800,000.00 | Ongoing |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea | 336,932.53 | Ongoing |
| NSSF | Payment of NG_CDF Staff NSSF | 241,920.00 | Ongoing |
| NHIF & STAFF HEALTH INSURANCE COVER | Payment of NG_CDF Staff Health Insurance | 263,600.00 | Ongoing |
| Committee Expenses | Payment of committee sitting allowances, transport, conferences | 1,900,000.00 | Ongoing |
|  |  | 6,542,452.53 |  |
| MONITORING & EVALUATION / CAPACITY BUILDING |  |  |  |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, airtime, travel and subsistence e.tc | 600,896.55 | Ongoing |
| Committee Expenses | Payment of committee sitting allowances, transport, conferences | 1,300,000.00 | Ongoing |
| NGCDFC/PMC Capacity Building | Undertake training of the PMCs/ NGCDFCs on NGCDF Related issues | 1,370,329.72 | Ongoing |
|  |  | 3,271,226.27 |  |
| EMERGENCY |  |  |  |
| Emergency | To cater for unforeseen emergency occurrences in the constituency during the financial year | 5,738,993.45 | Ongoing |
|  |  | 5,738,993.45 |  |
| SPORTS & CULTURE |  |  |  |
| Sports and Cultural activities | Carry out constituency sports tournaments and cultural activities | 2,288,203.27 | Ongoing |
|  |  | 2,288,203.27 |  |
| STRATEGIC PLAN |  |  |  |
| Strategic plan | Preparing strategic plan for the constituency | 1,000,000.00 | Ongoing |
|  |  | 1,000,000.00 |  |
| BURSARY |  |  |  |
| Bursary Secondary Schools | Cater for bursary for needy and bright students in secondary schools | 10,000,000.00 | Ongoing |
| Bursary Tertiary Schools | Cater for bursary for needy and bright students in tertiary schools | 7,300,000.00 | Ongoing |
| Bursary Special Schools | Cater for bursary for needy and bright students in Special schools | 700,000.00 | Ongoing |
|  |  | 18,000,000.00 |  |
| EDUCATION |  |  |  |
| Transfers to Primary Schools |  |  |  |
| Boyani Primary School | Reroof, plaster, floor and paint 3No. Classrooms | 500,000.00 | Ongoing |
| Bulukhombe Primary School | Floor and paint 10-door pit latrine to completion | 300,000.00 | Ongoing |
| Bumbo Primary School | Fit doors and Plaster and paint 10-door pit latrine | 600,000.00 | Ongoing |
| Bumira Primary School | Painting and fit facial board on a 10-door pit latrine | 200,000.00 | Ongoing |
| Butiti Primary School | Fit doors, roof, plaster and paint 10-door pit latrine | 500,000.00 | Ongoing |
| Chepsaga Primary School | Fit doors and Plaster and paint 10-door pit latrine | 400,000.00 | Ongoing |
| Cheptech Primary School | Complete construction of a 10-door pit latrine by plastering and painting | 300,000.00 | Ongoing |
| Cheptembu Primary School | Roof, plaster, floor, fit steel windows and doors & paint 2No. Classrooms | 1,000,000.00 | Ongoing |
| Egemeni Primary School | Walling, roof, plaster, floor, fit steel windows and doors & paint 2No. Classrooms | 1,500,000.00 | Ongoing |
| Friends Primary School Givogi | Ongoing completion of 2No. Classrooms by roofing, plastering and painting | 1,000,000.00 | Ongoing |
| Gambaragai Primary School | Plaster, floor, roof and paint 3No. Classrooms | 600,000.00 | Ongoing |
| Gidimo Primary School | Ongoing construction of 4No. Classrooms by Walling and roofing | 600,000.00 | Ongoing |
| Gimarakwa Primary School | Fit doors, roof, plaster and paint 10-door pit latrine | 500,000.00 | Ongoing |
| Gisambai Primary School | Painting and fit facial board on a 10-door pit latrine | 200,000.00 | Ongoing |
| Givavei Primary School | Fit doors, roof, plaster and paint 10-door pit latrine | 500,000.00 | Ongoing |
| Givudemesi Primary School | Floor and paint 10-door pit latrine to completion | 200,000.00 | Ongoing |
| Hamisi Primary School | Ongoing construction of 2No. Classrooms by roofing and flooring | 500,000.00 | Ongoing |
| Ivumbu Primary School | Floor and reroof 3 classrooms to completion | 600,000.00 | Ongoing |
| Jebrongo Primary School | Ongoing construction of 4No. Classrooms by Walling and roofing | 1,500,000.00 | Ongoing |
| Jepkoyai Primary School | Construction of a 10-door modern pit latrine to completion | 700,000.00 | Ongoing |
| Jeptorol Primary School | Plaster and paint 10-door pit latrine to completion | 300,000.00 | Ongoing |
| Jidereri Primary School | Plaster and paint 10-door pit latrine to completion | 300,000.00 | Ongoing |
| Jinjini Primary School | Ongoing construction of 3No. Classrooms by roofing, plastering and flooring | 1,000,000.00 | Ongoing |
| Kapchemgung Primary School | Fit doors, Plaster, floor and paint 10-door pit latrine | 600,000.00 | Ongoing |
| Kapchorwa Primary School | Construction of 1No. Classroom to completion | 800,000.00 | Ongoing |
| Kaptis Primary School | Floor, roof and paint 10-door pit latrine to completion | 400,000.00 | Ongoing |
| Kinu Primary School | Plaster and paint 10-door pit latrine to completion | 400,000.00 | Ongoing |
| Kisasi Primary School | Floor, roof and paint 10-door pit latrine to completion | 400,000.00 | Ongoing |
| Logere Primary School | Complete construction of 3No. Classrooms by roofing, plastering, painting and fitting ceiling board | 1,500,000.00 | Ongoing |
| Luther Primary School | Construction of a 10-door modern pit latrine to completion | 700,000.00 | Ongoing |
| Makuchi Primary School | Reroof, floor, plaster and paint 7No. Classrooms to completion | 1,000,000.00 | Ongoing |
| Mudindi Primary School | Construction of 2No. Classrooms to completion | 2,000,000.00 | Ongoing |
| Mungavo Primary School | Floor, roof and paint 10-door pit latrine to completion | 500,000.00 | Ongoing |
| Musawa Primary School | Floor, roof and paint 10-door pit latrine to completion | 500,000.00 | Ongoing |
| Museywa Primary School | Reroof, floor, plaster and paint 6No. Classrooms to completion | 1,200,000.00 | Ongoing |
| Musiri Primary School | Plastering and flooring 3No. Classrooms to completion | 500,000.00 | Ongoing |
| Mutave Primary School | Roofing, plastering flooring and painting 2No. Classrooms | 1,500,000.00 | Ongoing |
| Mutiva Primary School | Complete construction of a 10-door pit latrine by plastering, flooring, painting, and fitting doors to completion | 400,000.00 | Ongoing |
| Mwanzo ADC Primary School | Start Construction of 3No. Classrooms by walling, roofing, plastering and flooring | 2,500,000.00 | New |
| Mwembe Primary School | Floor, roof and paint 10-door pit latrine to completion | 500,000.00 | Ongoing |
| Nyang'ori Primary School | Plastering of 3No. Classrooms to completion | 500,000.00 | Ongoing |
| Shaviringa Primary School | Floor and paint 10-door pit latrine to completion | 300,000.00 | Ongoing |
| Shivembe Primary School | Reroof, floor, plaster and paint 3No. Classrooms to completion | 600,000.00 | Ongoing |
| Simbi Primary School | Plastering of 3No. Classrooms completion | 500,000.00 | Ongoing |
| Tigoi Primary School | Ongoing construction of Administration block by roofing | 500,000.00 | Ongoing |
|  |  | 31,600,000.00 |  |
| Transfers to Secondary Schools |  |  |  |
| Bumira Secondary School | Completion of 1No. Classroom by plastering, flooring, painting and ceiling | 500,000.00 | Ongoing |
| Bumuyange Secondary School | Completion of 2No. Classrooms by plastering and fitting steel doors and windows | 600,000.00 | Ongoing |
| Buyangu Secondary School | Floor, roof and paint 10-door pit latrine to completion | 500,000.00 | Ongoing |
| Chebunaywa Secondary School | Completion of 2No. Classrooms by plastering, fitting steel doors and windows and painting | 700,000.00 | Ongoing |
| Chepsaga Secondary School | Walling, roof, plaster, floor, fit steel windows and doors & paint 1No. Classrooms | 500,000.00 | Ongoing |
| Dr. Dangana Secondary School | Lay foundation and walling an Administration block | 2,000,000.00 | Ongoing |
| Dr. Gimose Jeviriri Sec. School | Complete construction of 8No. Classrooms and Administration block complex by plastering, fitting doors and windows, ceiling, wiring and painting | 9,000,000.00 | Ongoing |
| Gimarian Secondary School | Ongoing Construction of and ablution block to completion | 1,000,000.00 | Ongoing |
| Goibei Girls High School | Lay foundation and walling Dormitory | 800,000.00 | Ongoing |
| Kinu Secondary School | Complete construction of 4No. Classrooms by plastering, fitting doors and windows, ceiling, wiring and painting | 3,000,000.00 | Ongoing |
| Kitagwa Secondary School | Ongoing construction of 2No. Classrooms by roofing and flooring to completion | 1,000,000.00 | Ongoing |
| Malinda Secondary School | Ongoing construction of 2No. Classrooms by roofing and flooring to completion | 1,000,000.00 | Ongoing |
| Muhudu Secondary School | Ongoing construction of a tuition block by fitting columns and walling | 1,500,000.00 | Ongoing |
| Musiri Secondary School | Ongoing construction of 2No. Classrooms by roofing and flooring to completion | 1,000,000.00 | Ongoing |
| Simbi Secondary School | Ongoing construction of Administration block by roofing | 500,000.00 | Ongoing |
| St. Johns Cheptech Sec. School | Complete construction of 2No. Classrooms by Walling, plastering, fitting doors and windows, ceiling, wiring and painting | 1,500,000.00 | Ongoing |
|  |  | 25,100,000.00 |  |
| Transfer to Tertiary Institutions |  |  |  |
| Kaimosi TTC | Complete construction of male hostel and ablution block to house 200 students by install ceiling, wiring and paint | 1,000,000.00 | Ongoing |
|  |  | 1,000,000.00 |  |
| Purchase of Vehicle |  |  |  |
| Toyota Double Cabin | Purchase of a double cabin to facilitate in monitoring of NGCDF projects | 5,000,000.00 | New |
|  |  | 5,000,000.00 |  |
| Transfer to Security Projects |  |  |  |
| DCCs Heaquarters | Painting, fitting of steel doors and windows, fitting floor tiles at the DCC's Headquarter to completion | 700,000.00 | Ongoing |
| Jeptulu Police Post | Ceiling, painting and plumbing works at the Police post to completion | 400,000.00 | Ongoing |
| Tambua DOs Office | Ongoing construction of a storey building for Divisional departmental heads offices and AP line by Ceiling, painting and wiring | 2,000,000.00 | Ongoing |
| Kaptis AP Line | Purchase of 0.3 acre Land for AP Line construction | 400,000.00 | New |
| Senende Chief's Office | Plaster, floor, wiring and painting chief's office to completion | 500,000.00 | Ongoing |
| Serem Police Station | Start construction of police office to house OCS and DCIO by laying foundation and walling | 1,500,000.00 | New |
| Gambogi Police Post | Final payment for purchase of 1.2 acres of land for police construction | 1,500,000.00 | ongoing |
| Jepses AP Line | Ongoing construction of Police line by walling and roofing | 1,000,000.00 | Ongoing |
|  |  | 8,000,000.00 |  |
| Transfer to Roads Projects |  |  |  |
| Malombe - Isidioli Road | Final payment for murraming, culvert installation, bush clearing, gravelling and dozing Malombe - Isidioli Road | 1,500,000.00 | Ongoing |
|  |  | 1,500,000.00 |  |
| GRAND TOTAL |  | 109,040,875.52 |  |

Members agreed that, since the funds were limited, all on-going projects will be completed by the end of next the financial year.;

Members approved the final funding of Malombe – Isidioli road for murraming, culvert installation, bush clearing, gravelling and dozing - Isidioli Road. The Board legal department had advised the committee to include the same in the proposal.

The committee members requested the Fund Account Manager to do the necessary documentation for project proposal approval by NG-CDF board. The committee also requested the Fund Account Manager to follow up with the board for fast approval of the projects.

MIN 04/09/11/2018:  A.O.B.

There being no other business the meeting was adjourned at 5:15p.m. With a word of prayer from Mrs. Edda Lujesi.

Minutes Compiled by;                                                                      Minutes Confirmed by;

(The Secretary)                                                                                 (The Chairman)

Signature………………………………….                                      Signature………………..........

Date:              09th November, 2018		                              Date: 09th November, 2018