| NG-CDF | National Government Constituencies Development Fund Luanda Constituency P.O Box 536, 50307. LUANDA Tel:…………………………… ¦ Cell: 0721 925 048. Email: cdfluanda@ngcdf.go.ke ¦ Websitehttp://www.ngcdf.go.ke |
| --- | --- |

MINUTES FOR LUANDA NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE MEETING HELD ON 8TH OCTOBER 2019 AT 11:50 AM IN THE NGCDF BOARD ROOM.

MEMBERS PRESENT 						DESIGNATION

1. MR. SAMUEL O. MBATI                                                    CHAIRMAN

2. MR. GREGORY K. OTAALO                                               FUND ACCOUNT MANAGER

3MR. THOMAS SIELE                                                            DEPUTY COUNTY COMMISSIONER

4. MR. WILFRED OSIOLO                                                      MEMEBER

5. MRS. JESCA O. KHELWA                                                   SECRETARY

6. MR.ARTHUR OMBIMA                                                      MEMBER

7. MR.MESHACK OTIENO                                                      MEMBER

8. MR.JULIUS OKOBA                                                            MEMBER

9. MRS.SOPHIE OMOLE                                                         MEMBER

10. REV. RUTH M. OWUOR                                                  MEMBER

IN ATTENDANCE

MRS. CAROLYNE ETOLE                                                       OFFICE SECRETARY

1. The chairman called the meeting to order at 11:50 am with an opening prayer from Mrs. Ruth Owourthereafter welcomed all members present and introduced new DCC to members.

2. The agenda of the meeting was adopted as follows after it was proposed by Mrs. Sophie Omoleand seconded by Mr.Wilfred Osiolo

AGENDA

1. Opening prayer

2. Reading and confirmation of previous meeting minutes

3. Matters Arising

4. Budget Proposals F/Y 2019/2020

5. A.O.B

6. Adjournment

MIN 2/08/10/2019 READING AND CONFIRMATION OF PREVIOUS MINUTES

The minutes of the meeting held on 30th August 2019 were read and confirmed to be true record of deliberation to members present as proposed byMr. Arthur Ombima and seconded by Mr. Julius Okoba

MIN 3/08/10/2019: MATTERS ARISING

Ref. Min 5/30/08/2019:

Chairpersons Sports and Monitoring & Evaluation Subcommittees presented their reports where members agreed to be discussed in the next meeting.

MIN 4/08/10/2019 projects proposals for 2019/2020

The Fund Account Manager brought to the attention of Committee members that the allocation for 2019/20FY wasKsh. 137,367,724.14and presented a drafted budget proposal as follows;

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 214/AP1 | Administration/Recurrent | 7,810,168.00 |
| 214/AP2 | Monitoring and Evaluation/Capacity Building | 3,905,084.00 |
| 214/2640100 | Bursary | 37,500,000.00 |
| 214/2640200 | Emergency | 7,198,241.38 |
| 214/2640509 | Sports Activities | 2,409,230.76 |
| 214/2640510 | Environmental Projects | 1,350,000.00 |
| 214/2630204 | Primary School Projects | 29,300,000.00 |
| 214/2630205 | Secondary School Projects | 39,700,000.00 |
| 214/2640507 | Security Projects | 3,000,000.00 |
| 214/2630206 | Tertiary Institutions Projects | 3,500,000.00 |
| 214-3110104 | Ng-CDF Office Land Scaping | 1,395,000.00 |
| 214/2640506 | NG-CDF Office Motor Cycle | 300,000.00 |
| Total |  | 137,367,724.14 |

| Project Name | Project activity | Amount Allocated | Current Status |
| --- | --- | --- | --- |
| Employees’ Salaries | Payment of staff salaries and gratuity | 3,568,408.00 | New |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing and publications, stationery, telephone, travel and subsistence and office tea. | 2,490,000.00 | New |
| NSSF | Payment of NSSF Deductions | 209,760.00 | New |
| NHIF | Payment of NHIF Deductions | 78,000.00 | New |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,464,000.00 | New |
| Goods and Services | Purchase of fuel, printing, stationery, Airtime, travel and subsistence. | 1,432,914.00 | New |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 1,172,170.00 | New |
| NG-CDFC/PMC Capacity Building | Undertake Training of the PMCs/CDFCs on CDF Related issues | 1,300,000.00 | New |
| Emergency | To cater for any unforeseen occurrences in the constituency during the financial year 2019/2020 | 7,198,241.38 | New |
| Constituency Sports Tournament | Facilitating and organizing of sports tournaments (soccer/volleyball/athletics) & purchase of playing kits for teams participating in the tournaments | 2,409,230.76 | New |
| Bursary Secondary Schools | Payment of bursary to needy students at secondary level | 21,650,000.00 | New |
| Bursary for Tertiary Schools (Universities and Colleges) | Payment of bursary to needy student at tertiary schools level | 15,000,000.00 | New |
| Bursary for Special Schools | Payment of bursary to needy student in special schools level | 850,000.00 | New |
|  | TOTAL | 58,822,724.14 |  |

BUDGET ALLOCATION FOR NEW & ONGOING PROJECTS (2019/20)

| Esibembe Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| --- | --- | --- | --- | --- | --- |
| Emmatsi Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Emmutsa Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Itabalia Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Wandeche Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Ebbiba Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Essong’olo Primary School |  | Purchase and installation of gutters and a 10,000 Lt water tank. |  | 150,000.00 | New |
| Esibeye Gilrs Secondary School |  | Purchase and installation of gutters and a 20,000 Lt water tank. |  | 300,000.00 | New |
| Esibembe Primary School | Construction of 3 Classes to Completion. |  | 2,400,000.00 |  | New |
| Khwiliba Primary School | Additional funds for Construction of one storey building comprising 8 classrooms up to roofing stage |  | 5,000,000.00 |  | Ongoing |
| Esibeye Primary School | Additional funds for construction of one storey building comprising of 8 classes an Administration block comprising 5 units and Library with capacity of 60 - ( casting of 1st floor and walling) |  | 7,000,000.00 |  | Ongoing |
| Epang’a Primary School | Construction of 2 classes to completion. |  | 1,600,000.00 |  | New |
| Ekamanji Primary School | Construction of 2 classes to completion. |  | 1,600,000.00 |  | New |
| Emmunwa Primary School | Renovation of 4 classrooms(Plastering, Flooring fixing of window panes, painting and roofing) |  | 1,000,000.00 |  | New |
| Emmatsi Primary School | Construction of 2 classes to completion. |  | 1,600,000.00 |  | New |
| Emmutsa Primary School | Construction of 3 classes to completion. |  | 2,400,000.00 |  | New |
| Itabalia Primary School | Construction of 2 Classrooms to completion. |  | 1,600,000.00 |  | New |
| Wandeche Primary School | Construction of 2 Classrooms to completion. |  | 1,600,000.00 |  | New |
| Ebbiba Primary School | Construction of 2 Classrooms to completion. |  | 1,600,000.00 |  | New |
| Essong’olo Primary School | Construction of 2 Classrooms to completion. |  | 1,600,000.00 |  | New |
| Ekwanda Primary School | Additional funds for completion of three classrooms initiated under the Economic Stimulus Plan (fixing of doors, windows, flooring, plastering and installation of electricity) |  | 300,000.00 |  | Ongoing |
| Ebusakami Girls Secondary School | Additional Funds for completion of school dormitory with capacity of 500 students |  | 2,000,000.00 |  | Ongoing |
| Esiandumba Secondary School | Additional funds for construction of three-story science lab with capacity of 240 students (walling and ground floor slab and walling to the ring beam) |  | 2,000,000.00 |  | Ongoing |
| Esibeye Secondary School | Additional funds for Procurement of 1 Acre Land |  | 1,000,000.00 |  | Ongoing |
| Esibeye Girls Secondary School | Construction of 4 classrooms to completion. |  | 4,000,000.00 |  | New |
| Esibeye Girls Secondary School | Construction of Administration Block with 5 units. |  | 2,500,000.00 |  | New |
| Esibeye Girls Secondary School | Construction of a twin Science Laboratory with capacity of 120 students. |  | 2,500,000.00 |  | New |
| Esibeye Girls Secondary School | Construction of 12 door pit latrine |  | 700,000.00 |  | New |
| Ebwiranyi Secondary School | Construction of a twin Science Laboratory with capacity of 120 students( foundation to slab level) |  | 1,500,000.00 |  | New |
| Ekwanda Secondary School | Additional funds for completion of two-storey school dormitory with capacity of 400 students. |  | 3,000,000.00 |  | Ongoing |
| Mumboha Secondary school | Additional funds for construction of two storey building comprising of 16 Classrooms, Four laboratories with capacity of 160 students and Administration Block comprising 5 units (casting and walling of 1st floor) |  | 15,000,000.00 |  | Ongoing |
| Kayila Secondary School | Additional funds for Construction of a science laboratory with caoacity of 120 students up to roofing level |  | 1,000,000.00 |  | Ongoing |
| Ebussamba Secondary School | Procurement of 1 acre of Land |  | 1,500,000.00 |  | New |
| Emmatsi Secondary School | Construction of a twin Science Laboratory with capacity of 120 students to ring beam level. |  | 1,000,000 |  | New |
| Ebwali Secondary school | Construction of Administration Block comprising 5 units to ream beam level |  | 1,000,000.00 |  | New |
| Ebubayi Secondary School | Construction of school Dining Hall with capacity of 250 students (foundation to slab level) |  | 1,000,000.00 |  | New |
| Luanda Kenya Medical Training College | Procurement of 5 acres of land for construction of KMTC |  | 3,500,000.00 |  | New |
| Ebusakami Chief’s Camp | Construction of Administration Block comprising 6 units (foundation to slab level) |  | 1,000,000.00 |  | New |
| Ebubayi Chiefs Camp | Completion of 2 staff houses (fixing of windows, doors, Plastering, painting and installation of power) |  | 500,000.00 |  | Ongoing |
| Ebulako Chiefs camp | Additional funds for Procurement of Land 0.5 acre for construction of chief’s office comprising3 units. |  | 600,000.00 |  | Ongoing |
| Esibeye Chiefs Camp | Construction of Chiefs office comprising 3 units (foundation to slab) |  | 900,000.00 |  | New |
| NG-CDF Office Landscaping | Additional funds for completion of Laying of Cabros, Paving and Drainage at the NG-CDF Office |  | 1,395,000.00 |  | Ongoing |
| NG-CDF Motor Cycle | Procurement of motorcycle (Yamaha AG 200ewith engine capacity between 181-200cc). |  | 300,000.00 |  | New |
|  | TOTAL |  | 78,545,000.00 |  |  |

After a lengthy deliberation members adopted/approved the 2019/20 FY budget after being proposed by Mrs. JescahOngachi and seconded by Mrs. Ruth Owour.

MIN 5/08/10/2019: A.O.B

The chairperson reminded the members NGCDFC meetings should begin at exactly 10.00am and not later than that.

A member requested the Deputy County Commissioner to share with the committee members those schools that have been given notice to close in Luanda constituency where he agreed to present the list in the next meeting.

The committee discussed and agreed to employ two staffs to assist in cleaning.

Deputy County Commissioner invited members for Mashujaa Day celebration which was to be held at Luanda sub county offices on 10th October 2019.

MIN 6/08/10/2019: ADJOURNMENT

There being no other business to discuss the meeting was adjourned at 13.45 pm with a closing prayer from Mrs. Sophie Omole.

PREPARED BY: ……………………………… DATE……………………………

SECRETARY

APPROVED BY:……………………………… DATE ……………………………

CHAIRMAN