KABUCHAI

IEBC NUMBER 218

NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

2017/2018 FINANCIAL YEAR

SUBMITTED

FEBRUARY 2018

MINUTES OF NG-CDFC MEETING HELD AT THE NG-CDF OFFICES IN MUSESE ON MONDAY 05/02/2018 AT 10:00 AM

MEMBERS PRESENT

|  | MR.CHARLIES SIRENGO | CHAIRMAN |
| --- | --- | --- |
|  | MRS. JUDITH MURUMBA | SECRETARY |
|  | MRS.VALENTINE MUTAKI | MEMBER |
|  | MRS.JOYCE WANJALA | FAM |
|  | MR.FELIX MAKASI | MEMBER |
|  | MR. WILFRED KISUYA | MEMBER |
|  | MR.DOUGLAS MUNYASIA | MEMBER |
|  | MR.FREDRICK MUTIEME | MEMBER |
|  | MRS.MAXIMILLA WANYONYI | MEMBER |
|  | R.RAMKAT | DEPUTY COUNTY COMMISSIONER |

AGENDA

- PRAYER

- READING AND CONFIRMATION OF PREVIOUS MINUTES

- CHAIRMAN’S REMARK

- SUBMISSION OF PROPOSALS FOR 2017/2018.

- A.O.B

MIN1/05/02/2018 PRAYER

The meeting started at 10.32 am with a word of prayer from Mr. Kisuya.

MIN2/05/02/2018 READING AND CONFIRMATION OF PREVIOUS MINUTES

The chairman called upon the secretary to ready the previous meeting minutes and was confirmed by members to be a true copy of original.

MIN3/05/02/2018 CHAIRMAN’S REMARKS

The chairman welcomed members to the meeting and thanked them for the good work they have been doing informed members about the allocations of financial year 2017/2018 and cautioned members that no devolved functions will be funded, he also insisted on closer supervision of the projects with the line ministries like the public works, public health officer, Ministry of education among others. He further thanked the Area Member of Parliament for sacrificing his time and accompanying them whenever they needed him during public opinions on proposal collections in Wards.He further ushered in the Funds Manager, Funds Manager thanked the committee for the work they are doing and encouraged them to keep trying despite of challenges but they should keep on trying to see that they are among the top ten in terms of development country wide

MIN4/05/02/2018 SUBMISSION OF PROPOSALS

The Secretary Mrs. Murumba took the members through the proposed projects as compiled by the Fund Account Manager for confirmation and approval. The proposal was approved as below:-

| PROJECT PROPOSAL 2017-2018 FINANCIAL YEAR |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name |  |  | Project Number | Original Cost |  | Activity |  |  |  | Amount |  | Status |
| Administration/ Recurrent AP1 |  |  |  |  |  |  |  |  |  |  |  |  |
| Employees’ Salaries |  |  | 4-039-218-2110000-100-2017/18-001 | 2,810,210.08 |  | Payment of staff salaries and gratuity |  |  |  | 2,810,210.08 |  | Ongoing |
| Goods and Services |  |  | 4-039-218-2210000-100-2017/18-001 | 809,210.62 |  | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, |  |  |  | 809,210.62 |  | Ongoing |
| Office Generator |  |  | 4-039-218-2210000-100-2017/ 18-002 | 240,000.00 |  | Purchase of office generator for emergency when there is power interruption |  |  |  | 240,000.00 |  | New |
| office photo copier |  |  | 4-039-218-2210000-100-2017/18-003 | 200,000.00 |  | Purchase of photocopier to replace the old one that has broken down |  |  |  | 200,000.00 |  | New |
| NSSF |  |  | 4-039-218-2120101-100-2017/18-001 | 76,000.00 |  | Payment of NSSF Deductions |  |  |  | 76,000.00 |  | Ongoing |
| NHIF |  |  | 4-039-218-2120201-100-2017/18-001 | 50,000.00 |  | Payment of NHIF Deductions |  |  |  | 50,000.00 |  | Ongoing |
| Committee Expenses |  |  | 4-039-218-2210802-100-2017/18-001 | 1,023,200.00 |  | Payment of Committee sitting allowances, transport, conferences |  |  |  | 1,023,200.00 |  | Ongoing |
| Monitoring & evaluation AP2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Goods and Services |  | 4-039-218-2210000-111-2017/18-001 |  | 604,154.30 |  | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, |  |  |  | 604,154.30 |  | Ongoing |
| Committee Expenses |  | 4-039-218-2210802-111-2017/18-001 |  | 780,000.00 |  | Payment of Committee sitting allowances, transport, conferences |  |  |  | 780,000.00 |  | Ongoing |
| CDFC/PMC Capacity Building |  | 4-039-218-2210700-111-2017/18-001 |  | 1,220,156.00 |  | Undertake Training of the PMCs/CDFCs/Staff on CDF Related issues |  |  |  | 1,220,156.00 |  | Ongoing |
| Strategic plan |  |  |  |  |  |  |  |  |  |  |  |  |
| Constituency Strategic Plan |  | 4-039-218-2211310-108-2017/18-001 |  | 2,500,000.00 |  | To develop a five year strategic plan for the constituency |  |  |  | 2,500,000.00 |  | New |
| ICT HUB |  |  |  |  |  |  |  |  |  |  |  |  |
| ICT HUB |  | 4-039-218-2211311-108-2017/18-001 |  | 4,677,027.20 |  | Procuring of system & services comprising of satellite antenna, router, digital ruggedized tables, Wi-Fi with outdoor wireless devise with 12U cabinet complete with installation accessories for four (4) sites in partnership with Ministry of ICT through Telkom Kenya i.e. Sikulu vocational training centre, Kisiwa TTI, Community library, Kiboochi vocational training centre |  |  |  | 4,677,027.20 |  | New |
| Emergency |  |  |  |  |  |  |  |  |  |  |  |  |
| Emergency |  | 4-039-218-2640200-101-2017/18-001 |  | 4,568,965.52 |  | To cater for any unforeseen occurrences in the constituency during the financial year |  |  |  | 4,568,965.52 |  | Ongoing |
| Environmental |  |  |  |  |  |  |  |  |  |  |  |  |
| Kabuchai constituency Environment |  | 4-039-218-2640509-110-2017/18-001 |  | 1,536,206.90 |  | Planting of trees in the following schools; chekwanda pr, sirwa pr, chekulo Baptist sec, chebunyinyi sec, st. kizito mukhweya sec, sawali pr & sirare sec , Lubembe primary.@192,0256 |  |  |  | 1,536,206.90 |  | Ongoing |
| Sports |  |  |  |  |  |  |  |  |  |  |  |  |
| Kabuchai constituency sports |  | 4-039-218-2640509-112-2017/18-001 |  | 1,536,206.90 |  |  | Organizing constituency sports tournament where sports kits will be awarded to winning teams |  |  | 1,536,206.90 |  | Ongoing |
| Bursary |  |  |  |  |  |  |  |  |  |  |  |  |
| Bursary Secondary Schools |  | 4-039-218-2640101-103-2017/18-001 |  | 10,002,000.00 |  |  | Payment of bursary to needy student |  |  | 10,002,000.00 |  | Ongoing |
| Bursary Tertiary Schools |  | 4-039-218-2640101-103-2017/18-002 |  | 11,700,758.00 |  |  | Payment of bursary to needy student |  |  | 11,700,758.00 |  | Ongoing |
| CDF Office |  |  |  |  |  |  |  |  |  |  |  |  |
| CDF Office |  | 4-039-218-3110202-103-2017/18-001 |  | 2,500,000.00 |  |  | Renovation of remaining offices and NG-CDF multipurpose hall, works include; tiling, painting reinforcement of shutters, purchase of fans for the hall kshs.2,000,000.00 and drainage construction khs.500,000.00 |  |  | 2,500,000.00 |  | Ongoing |
| SECONDARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |
| Madisi Secondary School | 4-039-218-2630205-104-2017/18-001 |  |  |  | 1,395,005.00 |  |  | Completion of two classrooms; shutters, plastering and painting | 500,000.00 |  | Ongoing |  |
| Nasaka secondary school | 4-039-218-2630205-104-2017/18-002 |  |  |  | 6,000,000.00 |  |  | completion of three classrooms; flooring, shutters, plastering painting | 1,000,000.00 |  | Ongoing |  |
| Cardinal Otunga Secondary school-Sichei | 4-039-218-2630205-104-2017/18-003 |  |  |  | 2,000,000.00 |  |  | Completion of two classrooms & a provision for a departmental office; shutters, plastering and painting | 600,000.00 |  | Ongoing |  |
| Lurende secondary school | 4-039-218-2630205-104-2017/18-004 |  |  |  | 2,850,000.00 |  |  | Completion of two classrooms; shutters, plastering and painting.khs.300, 000.00 and 700,000.00 for new classroom. | 1,000,000.00 |  | Ongoing |  |
| Lukhome secondary school | 4-039-218-2630205-104-2017/18-005 |  |  |  | 3,500,000.00 |  |  | completion of administration block, flooring, shutters and painting | 1,000,000.00 |  | Ongoing |  |
| Musokho secondary school | 4-039-218-2630205-104-2017/18-006 |  |  |  | 14,500,000.00 |  |  | construction of multipurpose hall | 2,000,000.00 |  | Ongoing |  |
| St. Charles Lwanga Secondary School –Bwake | 4-039-218-2630205-104-2017/18-007 |  |  |  | 3,260,000.00 |  |  | payment of school 52 sitter Bus | 700,000.00 |  | Ongoing |  |
| Nalondo CBM secondary school | 4-039-218-2630205-104-2017/18-008 |  |  |  | 1,800,000.00 |  |  | purchase of one acre of land | 500,000.00 |  | Ongoing |  |
| St. Kizito girls secondary school | 4-039-218-2630205-104-2017/18-009 |  |  |  | 20,000,000.00 |  |  | Construction of four classrooms, from slab to roofing | 1,400,000.00 |  | Ongoing |  |
| Chebunyinyi secondary school | 4-039-218-2630205-104-2017/18-010 |  |  |  | 20,000,000.00 |  |  | Construction of two classrooms; from slab to completion | 1,400,000.00 |  | Ongoing |  |
| Sanandiki girls secondary school | 4-039-218-2630205-104-2017/18-011 |  |  |  | 13,560,000.00 |  |  | construction of two classrooms to completion | 1,400,000.00 |  | Ongoing |  |
| Nangwe secondary school | 4-039-218-2630205-104-2017/18-012 |  |  |  | 16,820,000.00 |  |  | construction of one classroom from slab to completion | 600,000.00 |  | Ongoing |  |
| Pongola secondary school | 4-039-218-2630205-104-2017/18-013 |  |  |  | 20,000,000.00 |  |  | Completion of one classroom khs.200, 000.00 construction of two class room from slab to completion @1300000 | 1,500,000.00 |  | Ongoing |  |
| Marobo secondary school | 4-039-218-2630205-104-2017/18-014 |  |  |  | 6,000,000.00 |  |  | payment for school 52 sitter Bus | 1,500,000.00 |  | Ongoing |  |
| Kibichori secondary school | 4-039-218-2630205-104-2017/18-015 |  |  |  | 3,000,000.00 |  |  | purchase of one acres of land | 600,000.00 |  | New |  |
| Kabuchai S.A Girls Secondary school | 4-039-218-2630205-104-2017/18-016 |  |  |  | 12,000,000.00 |  |  | Completion of library roofing, plastering, shutters and painting. | 1,000,000.00 |  | Ongoing |  |
| Chebukwa Secondary school | 4-039-218-2630205-104-2017/18-017 |  |  |  | 3,780,000.00 |  |  | Completion Laboratory; tiling, and installations of sinks | 800,000.00 |  | Ongoing |  |
| Chekulo Baptist Secondary school | 4-039-218-2630205-104-2017/18-018 |  |  |  | 6,300,000.00 |  |  | Construction of one classroom from slab to roofing | 500,000.00 |  | New |  |
| St. Anne’s Sirare secondary school | 4-039-218-2630205-104-2017/18-019 |  |  |  | 4,100,000.00 |  |  | Construction of administration block from walling to lintel. | 700,000.00 |  | New |  |
| PRIMARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |
| Chekulo Baptist Primary school | 4-039-218-2630204-104-2017/18-001 |  |  | 1,600,000.00 |  |  | Completion of two classrooms; plastering, shutters and painting |  |  | 400,000.00 |  | Ongoing |
| Chekulo FYM Primary school | 4-039-218-2630204-104-2017/18-002 |  |  | 800,000.00 |  |  | Completion of one classroom; plastering, painting and shutters |  |  | 200,000.00 |  | Ongoing |
| Samita primary school | 4-039-218-2630204-104-2017/18-003 |  |  | 1,500,000.00 |  |  | construction of one classroom from slab to completion |  |  | 600,000.00 |  | Ongoing |
| Makhonge S.A primary school | 4-039-218-2630204-104-2017/18-004 |  |  | 15,000,000.00 |  |  | Construction of one classroom; from slab to completion' |  |  | 600,000.00 |  | Ongoing |
| Chekwanda primary school | 4-039-218-2630204-104-2017/18-005 |  |  | 1,100,000.00 |  |  | construction of one classroom; from slab to completion |  |  | 700,000.00 |  | Ongoing |
| Chebukaka boys primary | 4-039-218-2630204-104-2017/18-006 |  |  | 2,300,000.00 |  |  | construction of one classrooms from slab to completion |  |  | 600,000.00 |  | Ongoing |
| Lukhuna primary school | 4-039-218-2630204-104-2017/18-007 |  |  | 1,500,000.00 |  |  | Completion of two classrooms; plastering, shutters and painting |  |  | 400,000.00 |  | Ongoing |
| Kuywa special school | 4-039-218-2630204-104-2017/18-008 |  |  | 1,500,000.00 |  |  | construction of one classrooms; from slab to completion |  |  | 700,000.00 |  | Ongoing |
| Nalondo DEB primary school | 4-039-218-2630204-104-2017/18-009 |  |  | 900,000.00 |  |  | construction of one classroom; slab to completion |  |  | 600,000.00 |  | Ongoing |
| Kibichori FYM primary | 4-039-218-2630204-104-2017/18-010 |  |  | 1,800,000.00 |  |  | completion of four classrooms; shutters, painting and verandah completion |  |  | 500,000.00 |  | Ongoing |
| Sanandiki S.A Primary school | 4-039-218-2630204-104-2017/18-011 |  |  | 2,500,000.00 |  |  | construction of one classroom to completion |  |  | 600,000.00 |  | Ongoing |
| Kabuchai special primary school | 4-039-218-2630204-104-2017/18-012 |  |  | 10,000,000.00 |  |  | construction of one classroom; from slab to completion |  |  | 600,000.00 |  | Ongoing |
| Lubembe primary school | 4-039-218-2630204-104-2017/18-013 |  |  | 15,000,000.00 |  |  | construction of two classroom; from slab to completion |  |  | 1,000,000.00 |  | Ongoing |
| Sirwa primary school | 4-039-218-2630204-104-2017/18-014 |  |  | 15,000,000.00 |  |  | construction of two classroom |  |  | 1,000,000.00 |  | Ongoing |
| Lufutu primary school | 4-039-218-2630204-104-2017/18-015 |  |  | 15,000,000.00 |  |  | construction of one classroom; from slab to completion |  |  | 600,000.00 |  | Ongoing |
| Sawali primary school | 4-039-218-2630204-104-2017/18-016 |  |  | 6,000,000.00 |  |  | construction of one classroom to completion |  |  | 600,000.00 |  | New |
| Nangwe primary school | 4-039-218-2630204-104-2017/18-017 |  |  | 2,500,000.00 |  |  | purchase of one acre of land |  |  | 700,000.00 |  | New |
| Matibo primary school | 4-039-218-2630204-104-2017/18-018 |  |  | 17,000,000.00 |  |  | construction of one classroom to completion |  |  | 600,000.00 |  | Ongoing |
| Namakhele primary school | 4-039-218-2630204-104-2017/18-019 |  |  | 1,360,000.00 |  |  | completion of administration block; from lintel level to completion |  |  | 636,249.30 |  | Ongoing |
| Madisi primary school | 4-039-218-2630204-104-2017/18-020 |  |  | 800,000.00 |  |  | construction of one classroom to completion |  |  | 600,000.00 |  | New |
| Makhonge FYM primary school | 4-039-218-2630204-104-2017/18-021 |  |  |  |  |  | Completion of one classroom from roofing, plastering, shutters and painting. |  |  | 400,000.00 |  | Ongoing |
| St.walumoli primary school | 4-039-218-2630204-104-2017/18-022 |  |  | 1,600,000.00 |  |  | Completion of two classrooms; plastering, shutters and painting |  |  | 600,000.00 |  | Ongoing |
| Namaondo CBM Primary school | 4-039-218-2630204-104-2017/18-023 |  |  | 700,000 |  |  | Completion of one classroom; roofing, plastering, shutters and painting. |  |  | 450,000.00 |  | Ongoing |
| Chebukaka girls primary school | 4-039-218-2630204-104-2017/18-024 |  |  | 1,700,000.00 |  |  | Construction of Administration block; from slab to roofing. |  |  | 900,000.00 |  | New |
| Marobo primary school | 4-039-218-2630204-104-2017/18-025 |  |  | 1,500,000.00 |  |  | Renovation of two classroom, wall reinforcement and re-roofing |  |  | 500,000.00 |  | New |
| SECURITY |  |  |  |  |  |  |  |  |  |  |  |  |
| Bungoma Central sub county | 4-039-218-2640507-113-2017/18-001 |  |  | 700,000.00 |  |  | completion of an incinerator |  |  | 150,000.00 |  | Ongoing |
| Bungoma Central sub county | 4-039-218-2640507-113-2017/18-002 |  |  |  |  |  | construction of two door pit toilets and urinal |  |  | 250,000.00 |  | New |
| Chief,s office Sichei | 4-039-218-2640507-113-2017/18-003 |  |  | 600,000.00 |  |  | completion of office; shutters and painting |  |  | 100,000.00 |  | Ongoing |
| Bungoma Central Headquarters | 4-039-218-2640507-113-2017/18-004 |  |  | 7,000,000.00 |  |  | construction of three one bedroomed house |  |  | 1,500,000.00 |  | New |
| Bungoma central Sub county crime investigation department | 4-039-218-2640507-113-2017/18-005 |  |  | 2,500,000.00 |  |  | office renovation khs 1,200,000.00 and purchase of furniture’s and equipment 150,000.00 |  |  | 1,350,000.00 |  | New |
| Assistant county commissioner office Mukuyini | 4-039-218-2640507-113-2017/18-006 |  |  | 4,000,000.00 |  |  | construction of office from walling to roofing |  |  | 1,000,000.00 |  | Ongoing |
| Assistant county commissioner Nalondo | 4-039-218-2640507-113-2017/18-007 |  |  | 1,500,000.00 |  |  | Completion of house; Roofing, plastering, shutters and painting. |  |  | 540,000.00 |  | Ongoing |
| Chwele Police | 4-039-218-2640507-113-2017/18-008 |  |  | 7,300,000.00 |  |  | Purchase of 1/8 acre of land and fencing. |  |  | 600,000.00 |  | New |
| Assistant chief office Sikusi | 4-039-218-2640507-113-2017/18-009 |  |  | 2,300,000.00 |  |  | purchase ¼ acre of land |  |  | 200,000.00 |  | New |
| Assistant Chief office North Bukusu | 4-039-218-2640507-113-2017/18-010 |  |  | 1,350,000.00 |  |  | construction of office from walling to roofing |  |  | 500,000.00 |  | New |
|  |  |  |  |  |  |  |  |  |  | 86,810,344.82 |  |  |

There being no other Business the meeting was adjourned with a word of prayer from Maximilla Wanyonyi

Minutes Confirmed by:

……………………………………..		                 …………………………………...

Chairman – Charles Sirengo		                                Secretary – Judith Murumba

907

2015            National Government Constituencies Development Fund                                        No.30

THIRD SCHEDULE                                                    (s. 15)

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 218 Constituency Name KABUCHAI Financial Year 2017/2018

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 218/AP1 | Administration/Recurrent | 5,208,620.69 |
| 218/AP2 | Monitoring and Evaluation/Capacity Building | 2,604,310.30 |
| 218/2640100 | Bursary | 21,702,758.00 |
| 218/2630204 | Primary School Projects | 15,086,249.30 |
| 218/2630205 | Secondary School Projects | 18,700,000.00 |
| 218/2640507 | Security Projects | 6,190,000.00 |
| 218/2640509 | Sports Activities | 1,536,206.90 |
| 218/2640510 | Environmental Activities | 1,536,206.90 |
| 218/3110202 | NG CDF Office | 2,500,000.00 |
| 218/2640200 | Emergency Reserve | 4,568,965.52 |
| 218/2211310 | Strategic Plan | 2,500,000.00 |
| 218/2211311 | ICT HUB | 4,677,027.20 |
| Total |  | 86,810,344.82 |

Chairman NG- CDF Committee ……………………Signature…………………..Date………………

Fund Account Manager…………………………Signature………………….Date………………

907

2015               National Government Constituencies Development Fund                              No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/AP1

Project Title 6% Administration/Recurrent

Sector Administration

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

The allocation is to cater for CDFC Allowance, staff salaries, vehicle expenses and other administrative

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs. 5,208,620.69 dated…………………

Amount allocated last financial year 4,558,410.62

Amount allocated this financial year 5,208,620.69

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Employees’ Salaries | 4-039-218-2110000-100-2017/18-001 | Payment of staff salaries and gratuity | 2,810,210.O8 | Ongoing |
| Goods and Services | 4-039-218-2210000-100-2017/18-001 | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, etc. | 809,210.62 | Ongoing |
| Office Generator | 4-039-218-2210000-100-2017/18-002 | Purchase of office generator for emergency when there is power interruption | 240,000.00 | New |
| office photo copier | 4-039-218-2210000-100-2017/18-003 | Purchase of photocopier to replace the old one that has broken down | 200,000.00 | New |
| NSSF | 4-039-218-2120101-100-2017/18-001 | Payment of NSSF Deductions | 76,000.00 | Ongoing |
| NHIF | 4-039-218-2120201-100-2017/18-001 | Payment of NHIF Deductions | 50,000.00 | Ongoing |
| Committee Expenses | 4-039-218-2210802-100-2017/18-001 | Payment of Committee sitting allowances, transport, conferences | 1,023,200.00 | Ongoing |
| TOTAL |  |  | 5,208,620.69 |  |

Person completing form: Name ……………………….. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/AP2

Project Title 3% Monitoring & Evaluation/Capacity Building

Sector Monitoring & Evaluation

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for Monitoring and Evaluation of CDF projects and capacity building of CDFC and PMCs in the constituency

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs.2, 456,896.50 dated…………………

Amount allocated last financial year 2,604,310.30

Amount allocated this financial year 2,604,310.30

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Goods and Services | 4-039-218-2210000-111-2017/18-001 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, | 604,154.30 | Ongoing |
| Committee Expenses | 4-039-218-2210802-111-2017/18-001 | Payment of Committee sitting allowances, transport, conferences | 780,000.00 | Ongoing |
| CDFC/PMC Capacity Building | 4-039-218-2210700-111-2017/18-001 | Undertake Training of the PMCs/CDFCs/Staff on CDF Related issues | 1,220,156.00 | Ongoing |
| TOTAL |  |  | 2,604,310.30 |  |

Person completing form: Name ……………………… Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number218/2211310

Project Title Strategic plan

Sector ICT

Status of projects (tick one) New…√…..……………. Extension……………….. On-going…

Rehabilitation ………………….

Brief statement on project status at time of submission

To develop a five year strategic plan for the constituency.

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs.  2,500,000.00 date……………..

Amount allocated last financial year NIL

Amount allocated this financial year 2,500,000.00 ……………….

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Constituency Strategic Plan | 4-039-218-2211310-108-2017/18-001 | To develop a five year strategic plan for the constituency | 2,500,000.00 | New |
| Total |  |  | 2,500,000.00 |  |

Person completing form: Name ………………………….. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number218/2211311

Project Title ICT HUBs

Sector ICT

Status of projects (tick one) New……√…..…………. Extension……………….. On-going….

Rehabilitation ………………….

Brief statement on project status at time of submission

To improve on ICT innovations in the Constituency

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs. 4,677,027.20 date……………..

Amount allocated last financial year NIL

Amount allocated this financial year kshs.4, 677,027.20 ……………………..

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| ICT HUB | 4-039-218-2211311-108-2017/18-001 | Procuring of system & services comprising of satellite antenna, router, digital ruggedized tables, Wi-Fi with outdoor wireless devise with 12U cabinet complete with installation accessories for four (4) sites in partnership with Ministry of ICT through Telkom Kenya i.e. Sikulu vocational training centre, Kisiwa TTI, Community library, Kiboochi vocational training centre | 4,677,027.20 | New |
| Total |  |  | 4,677,027.20 |  |

Person completing form: Name ………………………….. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number218/2640200

Project Title Emergency Reserve (5% of the fund)

Sector Emergency

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Unallocated amount meant for emergencies that may occur within the Constituency

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs.  4,568,965.52 date……………..

Amount allocated last financial year 4,094,827.59

Amount allocated this financial year 4,568,965.52 ……………….

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Emergency | 4-031-218-2640200-101-2017/18-001 | To cater for any unforeseen occurrences in the constituency during the financial year | 4,568,965.52 | On-going |
| Total |  |  | 4,568,965.52 |  |

Person completing form: Name ………………………….. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/2640509

Project Title 2% Environment Activities

Sector Environment

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase and planting of tree seedling for schools and waste tanks in the constituency

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs.  1,536,206.90 dated………………

Amount allocated last financial year 1,000,000.00

Amount allocated this financial year khs.  1,536,206.90

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Kabuchai constituency Environment | 4-039-218-2640509-110-2017/18-001 | Planting of trees in the following schools; chekwanda pr, sirwa pr, chekulo Baptist sec, chebunyinyi sec, st. kizito mukhweya sec, sawali pr & sirare sec , Lubembe primary khs.192,0256 | 1,536,206.90 | Ongoing |
| Total |  |  | 1,536,206.90 |  |

Person completing form: Name ……………………… Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number218/2640509

Project Title 2% Sports Activities

Sector Sports

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Purchase of uniform & balls for constituency teams

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs. 1,536,206.90   dated…………………

Amount allocated last financial year 1,556,897.00

Amount allocated this financial year      1,536,206.90

| Project Name | Project Code | Project Activity | Amount Allocated | New |
| --- | --- | --- | --- | --- |
| Sports | 4-031-218-2640509-112-2017/18-001 | Organizing constituency sports tournament where sports kits will be awarded to winning teams | 1,536,206.90 | Ongoing |
| Total |  |  | 1,536,206.90 |  |

Person completing form: Name ……………………… Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number218/2640100

Project Title Bursary

Sector Bursary

Status of projects (tick one) New………………. Extension……………….. On-going…√….. Rehabilitation ………………….

Brief statement on project status at time of submission

Towards Bursary for payment of fees for needy students

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs. 21,702,758.00dated…………………

Amount allocated last financial year 20,474,137.47

Amount allocated this financial year 21,702,758.00

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Bursary Secondary Schools | 4-039-218-2640101-103-2017/18-001 | Payment of bursary to needy student | 10,002,000.00 | Ongoing |
| Bursary Tertiary Schools | 4-039-218-2640101-103-2017/18-002 | Payment of bursary to needy student | 11,700,758.00 | Ongoing |
| TOTAL |  |  | 21,702,758.00 |  |

Person completing form: Name ……………………….. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/3110202

Project Title NG CDF office

Sector  OTHERS

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To improve infrastructure at the NG CDF  Office.

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs.2, 500,000.00.  Dated…………………

Amount allocated last financial year 1,000,000.00

Amount allocated this financial year 2,500,000.00

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| CDF Office | 4-039-218-3110202-103-2017/18-001 | Renovation of remaining offices and NG-CDF multipurpose hall, works include; tiling , painting reinforcement of shutters, purchase of fans for the hall kshs.2,000,000.00 and drainage construction khs.500,000.00 | 2,500,000.00 | Ongoing |
| Total |  |  | 2,500,000.00 |  |

Person completing form: Name ……………………………. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/2630205

Project Title Secondary School Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions of Secondary by improving the infrastructure

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs.18, 700,000.00 dated…………………

Amount allocated last financial year 18,280,000.00

Amount allocated this financial year 18,700,000.00

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Madisi Secondary School | 4-039-218-2630205-104-2017/18-001 | Completion of two classrooms; shutters, plastering and painting | 500,000.00 | Ongoing |
| Nasaka secondary school | 4-039-218-2630205-104-2017/18-002 | completion of three classrooms; flooring, shutters, plastering painting | 1,000,000.00 | Ongoing |
| Cardinal Otunga Secondary school-Sichei | 4-039-218-2630205-104-2017/18-003 | Completion of two classrooms & a provision for a departmental office; shutters, plastering and painting | 600,000.00 | Ongoing |
| Lurende secondary school | 4-039-218-2630205-104-2017/18-004 | Completion of two classrooms; shutters, plastering and painting.khs.300, 000.00 and 700,000.00 for new classroom. | 1,000,000.00 | Ongoing |
| Lukhome secondary school | 4-039-218-2630205-104-2017/18-005 | completion of administration block, flooring, shutters and painting | 1,000,000.00 | Ongoing |
| Musokho secondary school | 4-039-218-2630205-104-2017/18-006 | construction of multipurpose hall | 2,000,000.00 | Ongoing |
| St. Charles Lwanga Secondary School -Bwake | 4-039-218-2630205-104-2017/18-007 | payment of school 52 sitter Bus | 700,000.00 | Ongoing |
| Nalondo CBM secondary school | 4-039-218-2630205-104-2017/18-008 | purchase of one acre of land | 500,000.00 | New |
| St. Kizito girls secondary school | 4-039-218-2630205-104-2017/18-009 | Construction of four classrooms, from slab to roofing | 1,400,000.00 | New |
| Chebunyinyi secondary school | 4-039-218-2630205-104-2017/18-010 | Construction of two classrooms; from slab to completion | 1,400,000.00 | New |
| Sanandiki girls secondary school | 4-039-218-2630205-104-2017/18-011 | construction of two classrooms to completion | 1,400,000.00 | New |
| Nangwe secondary school | 4-039-218-2630205-104-2017/18-012 | construction of one classroom from slab to completion | 600,000.00 | New |
| Pongola secondary school | 4-039-218-2630205-104-2017/18-013 | Completion of one classroom khs.200,000.00 construction of two classroom from slab to completion.khs.1,300,000.00 | 1,500,000.00 | Ongoing |
| Marobo secondary school | 4-039-218-2630205-104-2017/18-014 | payment of school 52 sitter Bus | 1,500,000.00 | Ongoing |
| Kibichori secondary school | 4-039-218-2630205-104-2017/18-015 | purchase of one acres of land | 600,000.00 | New |
| Kabuchai S.A Girls Secondary school | 4-039-218-2630205-104-2017/18-016 | Completion of library roofing, plastering, shutters and painting. | 1,000,000.00 | Ongoing |
| Chebukwa Secondary school | 4-039-218-2630205-104-2017/18-017 | Completion of laboratory; tiling and installation of sinks. | 800,000.00 | Ongoing |
| Chekulo Baptist secondary school | 4-039-218-2630205-104-2017/18-018 | Construction of one classroom from slab to roofing. | 500,000.00 | New |
| St. Anne’s Sirare secondary school | 4-039-218-2630205-104-2017/18-019 | Construction of administration block from walling to lintel. | 700,000.00 | New |
| Total |  |  | 18,700,000.00 |  |

Person completing form: Name ……………………………. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/2630204

Project Title Primary Education Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions in the primary schools institutions by improving the infrastructure

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs. 15,086,249.30 dated…………………

Amount allocated last financial year 20,060,000.00

Amount allocated this financial year 15,086,249.30

| Project Name | Project Code | Project Activity | Amount Allocated | Status |
| --- | --- | --- | --- | --- |
| Chekulo Baptist Primary school | 4-039-218-2630204-104-2017/18-001 | Completion of two classrooms; plastering, shutters and painting | 400,000.00 | Ongoing |
| Chekulo FYM Primary school | 4-039-218-2630204-104-2017/18-002 | Completion of one classroom; plastering, painting and shutters | 200,000.00 | Ongoing |
| Samita primary school | 4-039-218-2630204-104-2017/18-003 | construction of one classroom from slab to completion | 600,000.00 | Ongoing |
| Makhonge S.A primary school | 4-039-218-2630204-104-2017/18-004 | Construction of one classroom; from slab to completion. | 600,000.00 | Ongoing |
| Chekwanda primary school | 4-039-218-2630204-104-2017/18-005 | construction of one classroom; from slab to completion | 700,000.00 | Ongoing |
| Chebukaka boys primary | 4-039-218-2630204-104-2017/18-006 | construction of one classrooms from slab to completion | 600,000.00 | Ongoing |
| Lukhuna primary school | 4-039-218-2630204-104-2017/18-007 | Completion of two classrooms; plastering, shutters and painting | 400,000.00 | Ongoing |
| Kuywa special school | 4-039-218-2630204-104-2017/18-008 | construction of one classrooms; from slab to completion | 700,000.00 | New |
| Nalondo DEB primary school | 4-039-218-2630204-104-2017/18-009 | construction of one classroom; slab to completion | 600,000.00 | Ongoing |
| Kibichori FYM primary | 4-039-218-2630204-104-2017/18-010 | completion of four classrooms; shutters, painting and verandah completion | 500,000.00 | Ongoing |
| Sanandiki S.A Primary school | 4-039-218-2630204-104-2017/18-011 | construction of one classroom to completion | 600,000.00 | Ongoing |
| Kabuchai special primary school | 4-039-218-2630204-104-2017/18-012 | construction of one classroom; from slab to completion | 600,000.00 | New |
| Lumbebe primary school | 4-039-218-2630204-104-2017/18-013 | construction of two classroom; from slab to completion | 1,000,000.00 | New |
| Sirwa primary school | 4-039-218-2630204-104-2017/18-014 | construction of two classroom | 1,000,000.00 | New |
| Lufutu primary school | 4-039-218-2630204-104-2017/18-015 | construction of one classroom; from slab to completion | 600,000.00 | Ongoing |
| Sawali primary school | 4-039-218-2630204-104-2017/18-016 | construction of one classroom to completion | 600,000.00 | New |
| Nangwe primary school | 4-039-218-2630204-104-2017/18-017 | purchase of one acre of land | 700,000.00 | New |
| Matibo primary school | 4-039-218-2630204-104-2017/18-018 | construction of one classroom to completion | 600,000.00 | Ongoing |
| Namakhele primary school | 4-039-218-2630204-104-2017/18-019 | completion of administration block; from lintel level to completion | 636,249.30 | New |
| Madisi primary school | 4-039-218-2630204-104-2017/18-020 | construction of one classroom to completion | 600,000.00 | New |
| Makhonge FYM primary school | 4-039-218-2630204-104-2017/18-021 | Completion of one classroom from roofing, plastering, shutters and painting. | 400,000.00 | Ongoing |
| St.walumoli primary school | 4-039-218-2630204-104-2017/18-022 | Completion of two classrooms; plastering, shutters and painting | 600,000.00 | Ongoing |
| Namaondo CBM Primary school | 4-039-218-2630204-104-2017/18-023 | Completion of one classroom; roofing, plastering, shutters and painting. | 450,000.00 | Ongoing |
| Chebukaka Girls Primary school | 4-039-218-2630204-104-2017/18-024 | Construction of Administration block; from slab to roofing. | 900,000.00 | New |
| Marobo primary school | 4-039-218-2630204-104-2017/18-025 | Renovation of two classrooms, wall reinforcement and re-roofing | 500,000.00 | New |
| Total |  |  | 15,086,249.30 |  |

Person completing form: Name ……………………………. Position Fund Account Manager

Signature…………………… Date………………………

907

2015 National Government Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 218 Constituency Name KABUCHAI County BUNGOMA

Project Number 218/2640507

Project Title Security Projects

Sector Security

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Projects to ensure proper security in the constituency through establishing Police Post

Financial year 2017   1st July To 30th June 2018

Original Cost estimates, in Kshs. 6,190,000.00 dated…………………

Amount allocated last financial year 5,760,000.00

Amount allocated this financial year 6,190,000.00

| Project Name | Project Number | Activity | Amount | Status |
| --- | --- | --- | --- | --- |
| Bungoma Central sub-county | 4-039-218-2640507-113-2017/18-001 | completion of an incinerator | 150,000.00 | Ongoing |
| Bungoma Central sub-county | 4-039-218-2640507-113-2017/18-002 | construction of two door pit toilets and urinal | 250,000.00 | New |
| Chief,s office sichei | 4-039-218-2640507-113-2017/18-003 | completion of office; shutters and painting | 100,000.00 | Ongoing |
| Bungoma Central Headquarters | 4-039-218-2640507-113-2017/18-004 | construction of three one bedroomed house | 1,500,000.00 | New |
| Bungoma central Sub county crime investigation department | 4-039-218-2640507-113-2017/18-005 | office renovation khs 1,200,000.00 and purchase of furniture’s and equipment 150,000.00 | 1,350,000.00 | New |
| Assistant county commissioner office mukuyini | 4-039-218-2640507-113-2017/18-006 | construction of office from walling to roofing | 1,000,000.00 | Ongoing |
| Assistant county commissioner nalondo | 4-039-218-2640507-113-2017/18-007 | Completion of house; Roofing, plastering, shutters and painting. | 540,000.00 | Ongoing |
| Chwele Police | 4-039-218-2640507-113-2017/18-008 | Purchase of 1/8 acre of land and fencing. | 600,000.00 | New |
| Assistant chief office sikusi | 4-039-218-2640507-113-2017/18-009 | purchase of ¼ acre of land | 200,000.00 | New |
| Assistant chief office North Bukusu | 4-039-218-2640507-113-2017/18-010 | construction of office from walling to roofing | 500,000.00 | New |
| Total |  |  | 6,190,000.00 |  |

Person completing form: Name …………………….. Position Fund Account Manager

Signature…………………… Date………………………

KABUCHAI

IEBC NUMBER 218

CONSTITUENCY DEVELOPMENT FUND

WARD REPORTS

2017/2018 FINANCIAL YEAR

SUBMITTED

ON FEBRUARY 2018

- Introduction or Background

  - About CDF

The Constituencies Development Fund (CDF) was set up under the CDF Act, 2003 now repealed by the CDF Act, 2013.The CDF Act 2013 aligns the Fund with the Constitution of Kenya 2010 and the Public Finance Management Act 2012 that lay emphasis on citizen participation in public finance management and decision making, transparency and accountability together with equity in public resource utilization. The overall management of the Fund is the responsibility of the Constituencies Development Fund Board.

  - About Kabuchai

Kabuchai Constituency was created in 2013 by the independent Electoral and Boundaries Commission (IEBC). It was split from Sirisia Constituency.

Constituency Vision.

A leading Constituency in integrated planning and good governance for sustainable development.

Constituency Mission.

To create, nurture and sustain an enabling environment for quality and adequate services delivery, sustainable development and prosperity of all communities in Kabuchai Constituency.

Core values and principles underpinning Kabuchai Constituency.

- Partnership, integration, collaboration and networking

- Integrity – honest, ethical, reliable, objectivity, openness, trustworthy.

- Gender equity and equality

- Respect for the principle of human rights and human dignity

- Respect of law and order

- Transparency and accountability

- Team work.

AN OVERVIEW OF THE KEY DEVELOPMENT ACHIEVEMENTS.

Years of sustained development and targeting resources to needy areas has yield key development in the Constituency. These include enhanced access to potable water, improved road network, improvement school infrastructure, and improved access to health facilities and Youth Polytechnic have been upgraded and expanded to accommodate many students and continuous bursary support to bright and needy students has enabled many to achieve their lifelong dreams.

- Projects funding in the previous financial year

  - Sect oral analysis of complete and ongoing projects

Brief about projects funded and disbursement of funds

- Number/allocation of completed projects 2016/2017 financial year

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education | Chwele kabucha ward,Mukuyuni ward,Luuya Bwake ward, West Nalondo ward. | 17 projects | 36,000,000.00 | Complete and in use |
| Security | Chwele kabucha ward,Mukuyuni ward,Luuya Bwake ward, West Nalondo ward. | 5 | 9,500,000.00 | Complete and in use |
| Add as required |  |  |  |  |

- Number/allocation of ongoing projects 2016/2017 financial year

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education | Chwele kabucha ward,Mukuyuni ward,Luuya Bwake ward, West Nalondo ward. | 20 projects | 15,300,000.00 | Ongoing |
| Security | Chwele kabucha ward,Mukuyuni ward,Luuya Bwake ward, West Nalondo ward. | 4 Projects | 1,760,000.00 | Ongoing |

- Amount of money used for bursaries, number of beneficiaries and criteria used for 2016/2017 financial year

| Ward | No. of beneficiaries | Amount allocated | Remarks (mention criteria |
| --- | --- | --- | --- |
| Kabuchai Constituency | 1,530 | 20,474,137.47 | Forms distributed through chiefs, filled, signed by the Location Chiefs and assistant Chiefs. |

- Reports

- Ward meetings

2.1 	MUKUYUNI WARD

2.1.01 The meeting was conducted at the Kuywa Special School.

2.1.02 The members present included the chiefs and assistant chiefs from the ward, the principals and head teachers from the ward, the NG-CDFC members, the representative from the office of the director of Education,  the members of the community , the ACC 1, and the area MP, Hon. James Lusweti Mukwe.

2.1.03 the area MP graced the occasion.

2.1.04 Comments:

ACC

The ACC Mr. Muthungu on behalf of the sub county commissioner recommended the NG- CDF office for the good work of ensuring development in the constituency. He assured members of security within the locations and called upon NG- CDF to support security matters within the constituency. He thanked NG-CDF for the efforts of construction of Chief’s offices and their assistants.

CHIEF

The area chief welcomed all members at the meeting and thanked NG-CDF for choosing his place as the venue. He informed the public that NG-CDF had completed constructing the office for him. The area chief then introduced other chiefs and assistant chiefs who echoed that the NG-CDF should fully support their offices for continued functioning, they also thanked NG-CDF for good works they are doing.

D.E.O

The representative from the office of the D.E.O, Mr. Wekesa, thanked CDF for the efforts in promoting Education in Kabuchai constituency; he said that CDF has really done a lot in terms of infrastructure and bursary to ensure that the children of Kabuchai enjoy learning in their various institutions. He further urged the team to continue with the same spirit and called upon parents to be in full support by ensuring children are in school at the right time.

2.1.05 Comments from the FAM

The FAM informed the meeting that NG-NG-CDF is in full support of development in the community. She explained the nature of projects that are liable for funding by CDF which included infrastructure, buildings, and non-consumable equipment’s. She called upon principals, head teachers and all other stake holders to remain cooperative so that we can achieve the targets of the government.

2.1.06 Comments by Chairman on bursary and environment

The chairman CDFC informed the meeting that in support of Education, NG-CDF allocates up to 25% of the total allocation towards bursary to support the needy and clever children in the constituency, and urged the parents, guardians to get the forms at chief’s offices and the CDF office which are given free without discrimination. He also reminded the parents and guardians to attach all the documents required to avoid cheque replacements which has become a big issue in the office because of wrong names, admission numbers, wrong institution etc.

He said that all orphans and needy cases are getting almost full sponsorship or 80 -90% sponsorship and therefore encourage all the orphans not give up in pursuing their education but instead approach the Chiefs office or NG-CDF office for assistance.

The chairman CDFC also informed the institutions that trees were planted from environmental kitty to nature them well and those that had not received they will receive them in this financial year, he added by saying that the waste tanks will be distributed in all the institutions especially those with boarding sections and river bank protection will also be done. He finished by thanking all the stakeholders who joined up the NG-CDF office during environmental days to the make the sites the way they are.

2.1.07 projects priorities identified in the ward

Name of project				Activity to be carried out.

- Chiefs office sichei			Completion

- ACC office –Mukuyuni		Construction

- Chebukaka boys primary 		completion of 3 classrooms

- Lukhome Secondary school		completion of administration block

- Chekwanda primary school		Construction of 1 classroom

- St. Walumoli primary school		Completion of 1 classroom

- Kuywa special primary school	Construction of one classroom

- Lukhuna primary school		completion of two classrooms

- Makhonge FYM Primary school	completion of one classroom

- Madisi primary school		construction of one classroom

- St.Walumoli primary school		completion of two classrooms

- Chebukaka girls primary school	renovation of staffroom

2.2 	CHWELE KABUCHAI WARD

2.1.01 the meeting was conducted at Sanandiki S.A primary school.

2.1.02 The members present included the chiefs and assistant chiefs from the ward, the principals and head teachers from the ward, the NG-CDFC members, the representative from the office of the director of Education,  the members of the community, the ACC 1, and the area MP, Hon. James Lusweti Mukwe.

2.1.03 the area MP graced the occasion.

2.1.04 Comments:

ACC

The ACC Mr. Muthungu on behalf of the sub county commissioner recommended the NG-CDF office for the good work of ensuring development in the constituency. He assured members of the security within the localities and called upon NG-CDF to support security matters within the constituency. He thanked NG-CDF for the efforts to purchase land for Chwele AP Line and construction of AP line, Construction of Chief s office Chwele, purchasing land for Bungoma Central police Station and requested for more funding to help them construct an office.

CHIEF

The area chief welcomed all members at the meeting and thanked NG- CDF for choosing his Location for the venue. He informed the public that NG-CDF constructed the office for him and requested for more funding to enable him furnish office and dropping of power.

The area chief then introduced other chiefs and assistant chiefs who echoed that the NG-CDF has recognized them fully on bursary vetting and requested that the students who school at local should also be considered but not only those in National schools since some in national schools totally lack schools to enable them enroll in school as they wait funding from CDF.

D.E.O

The representative from the office of the D.E.O, Mr. Wekesa, thanked NG-CDF for the efforts in promoting Education in Kabuchai constituency; he said that CDF has really done a lot in terms of infrastructure and bursary to ensure that the children of Kabuchai enjoy learning in their various institutions. He further urged the team continue with the same spirit and called upon parents to be in full support by ensuring children are in school at the right time.

2.1.05 Comments from the FAM

The FAM informed the meeting that NG-CDF is in full support of development in the community. She explained the nature of projects that are liable for funding by NG-CDF which included infrastructure, buildings, and non-consumable equipment’s. She called upon principals, head teachers and all other stake holders to remain cooperative so that we can achieve the targets of the government.

2.1.06 Comments by Chairman on bursary and environment

The chairman NG-DFC informed the meeting that in support of Education, NG-CDF allocates up to 25% of the total allocation towards bursary to support the needy and clever children in the constituency, and urged the parents, guardians to get the forms at chief’s offices and the NG-CDF office which are given free without discrimination. He also reminded the parents and guardians to attach all the documents required to avoid cheque replacements which has become a big issue in the office because of wrong names, admission numbers, wrong institution etc.

He said that all orphans and needy cases are getting almost full sponsorship or 80 -90% sponsorship and therefore encourage all the orphans not give up in pursuing their education but instead approach the Chiefs office or NG-CDF office for assistance.

2.1.07 projects priorities identified in the ward

Name of project					Activity to be carried out.

- Makhonge S.A  Primary school	Construction of 1 classroom

- Sanandiki  S.A    primary school	Construction of 1 classroom

- Kibichori FYM primary school	completion of 4 classroom

- Matibo FYM primary school		completion of 3 classroom

- Nalondo DEB primary school		construction of 1 classroom

- Namakhele RC primary  school	Construction of 1 classroom

- Sirwa Primary school			Construction of one classroom

- Lufutu S.A primary school 		construction of one classroom

- Lubembe primary school		construction of two classroom

- Chebunyinyi  mixed secondary  sch     construction of two classrooms

- Assistant Chiefs office mukheya	Purchase land

- St.Kizito girls Mukhweya 		construction of two classrooms

- Kibichori secondary school		purchase of land

- Sanandiki girls primary 		construction of two classroom

- Bungoma Central Sub County	Completion of incerator and construction of two pit latrines

- Bungoma Central Headquarters	Construction of AP line

- Bungoma Central DCIO		office renovation and furniture’s

- Chwele police station			Construction of two offices

2.2 	LUUYA BWAKE WARD

2.1.01 The meeting was conducted at the Cardinal Otunga Sechei Secondary school.

2.1.02 The members present included the chiefs and assistant chiefs from the ward, the principals and head teachers from the ward, the NG-CDFC members, the representative from the office of the director of Education, the members of the community, the ACC 1, and the area MP, Hon. James Lusweti Mukwe.

2.1.03 the area MP graced the occasion.

2.1.04 Comments:

ACC

The ACC Mr. Muthungu on behalf of the sub county commissioner recommended the NG-CDF office for the good work of ensuring development in the constituency. He assured members of the security within the localities and called upon NG-CDF to support security matters within the constituency.

CHIEF

The area chief welcomed all members at the meeting and thanked NG-CDF for choosing his Location for the venue. The area chief then introduced other chiefs and assistant chiefs who echoed that the NG-CDF has recognized them fully on bursary vetting and requested that the students who school at local should also be considered but not only those National schools.

D.E.O

The representative from the office of the D.E.O, Mr. Wekesa, thanked NG-CDF for the efforts in promoting Education in Kabuchai constituency; he said that NG- CDF has really done a lot in terms of infrastructure and bursary to ensure that the children of Kabuchai enjoy learning in their various institutions. He further urged the team continue with the same spirit and called upon parents to be in full support by ensuring children are in school at the right time.

2.1.05 Comments from the FAM

The FAM informed the meeting that NG-CDF is in full support of development in the community. She explained the nature of projects that are liable for funding by NG-CDF which included infrastructure, buildings, and non-consumable equipment’s. She called upon principals, head teachers and all other stake holders to remain cooperative so that we can achieve the targets of the government.

2.1.06 Comments by Chairman on bursary and environment

The chairman NG- CDFC informed the meeting that in support of Education, NG- CDF allocates up to 25% of the total allocation towards bursary to support the needy and clever children in the constituency, and urged the parents, guardians to get the forms at chief’s offices and the NG-CDF office which are given free without discrimination. He also reminded the parents and guardians to attach all the documents required to avoid cheque replacements which has become a big issue in the office because of wrong names, admission numbers, wrong institution etc.

He said that all orphans and needy cases are getting almost full sponsorship or 80 -90% sponsorship and therefore encourage all the orphans not give up in pursuing their education but instead approach the Chiefs office or NG-CDF office for assistance, he also that all the pupils in public schools Mocks and CATs are being funded by NG-CDF and no students should be at home because of examinations fees.

2.1.07 projects priorities identified in the ward

Name of project				  Activity to be carried out.

St.Peters  lurende secondary school		Construction of 1 classroom

Nasaka secondary school			Purchase of 2 acres of land

Assistant county commissioner Nalondo 	Completion of house

St. Charles Lwanga secondary school		Payment of 52 sitter bus

Marobo Boys secondary school		             Payment of 52 sitter bus

Chekulo Baptist secondary school		Construction of one classroom

St. Anns Sirare secondary school		construction of administration block

Namakhele primary school			completion of administration block

Cardinal otunga Sichei secondary school	completion of two classrooms

Marobo primary school				Renovation of two classrooms

2.2 	WEST NALONDO   WARD

2.1.01 The meeting was conducted at the Chebukwa Secondary school.

2.1.02 The members present included the chiefs and assistant chiefs from the ward, the principals and head teachers from the ward, the NG-CDFC members, the representative from the office of the director of Education, the members of the community, the ACC 1, and the area MP, Hon. James Lusweti Mukwe.

2.1.03 the area MP graced the occasion.

2.1.04 Comments:

ACC

The ACC Mr. Ndubi on behalf of the sub county commissioner recommended the NG-CDF office for the good work of ensuring development in the constituency. He assured members of the security within the localities and called upon NG-CDF to support security matters within the constituency

CHIEF

The area chief welcomed all members at the meeting and thanked NG-CDF for choosing his Location for the venue. The area chief then introduced other chiefs and assistant chiefs who echoed that the NG-CDF has recognized them fully on bursary vetting and requested that the students who school at local should also be considered but not only those National schools.

D.E.O

The representative from the office of the D.E.O, Mr. Wekesa, thanked NG-CDF for the efforts in promoting Education in Kabuchai constituency; he said that NG-CDF has really done a lot in terms of infrastructure and bursary to ensure that the children of Kabuchai enjoy learning in their various institutions. He further urged the team continue with the same spirit and called upon parents to be in full support by ensuring children are in school at the right time.

2.1.05 Comments from the FAM

The FAM informed the meeting that NG-CDF is in full support of development in the community. She explained the nature of projects that are liable for funding by NG-CDF which included infrastructure, buildings, and non-consumable equipment’s. She called upon principals, head teachers and all other stake holders to remain cooperative so that we can achieve the targets of the government.

2.1.06 Comments by Chairman on bursary and environment

The chairman NG-CDFC informed the meeting that in support of Education, NG-CDF allocates up to 25% of the total allocation towards bursary to support the needy and clever children in the constituency, and urged the parents, guardians to get the forms at chief’s offices and the NG-CDF office which are given free without discrimination. He also reminded the parents and guardians to attach all the documents required to avoid cheque replacements which has become a big issue in the office because of wrong names, admission numbers, wrong institution etc.

He said that all orphans and needy cases are getting almost full sponsorship or 80 -90% sponsorship and therefore encourage all the orphans not give up in pursuing their education but instead approach the Chiefs office or NG-CDF office for assistance, he also that all the pupils in public schools Mocks and CATs are being funded by NG-CDF and no students should be at home because of examinations fees.

He said Musokho secondary school had benefited from environment kitty and they keep their school green and he also encouraged them to plant more trees, grass and other schools should practice planting trees to keep their environment green.

2.1.07 projects priorities identified in the ward

Name of project				  Activity to be carried out.

- Nangwe R.C primary school			Purchase of land

- Nangwe girls secondary school		Construction of one classroom

- Sawali primary school			Construction of classroom

- Pongola secondary school			construction of two classrooms

- Musokho secondary school			Completion of dining hall

- CBM Nalondo secondary school		Purchase of land

- Musokho primary school			Completion of 4 classrooms.

- Chebukwa secondary school			completion of laboratory

- Kabuchai SA secondary school		completion of library

    - Challenges.

            - Limited funds

            - Uncompleted projects.

            - New projects especially primary , secondary school, security housing and offices

            - Large number of orphans and needy cases students and pupils who need bursary

            - Delays in disbursement of funds

    - Way- forward.

            - The National Government to increase the Kitty for Constituency Development Fund.

            - The National Government to release funds on time and at once.

            - The Bursary kitty to increased

Kabuchai National Government Constituency Development Fund

Project Proposal 2017/2018 Financial Year

Code list

| PROJECT CODE LIST 2017-2018 FINANCIAL YEAR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Name | Project Number | Original Cost | Cumulative Allocation | Activity | Amount | Status |
| Administration/ Recurrent AP1 |  |  |  |  |  |  |
| Employees Salaries | 4-039-218-2110000-100-2017/18-001 | 2,810,210.08 |  | Payment of staff salaries and gratuity | 2,810,210.08 | Ongoing |
| Goods and Services | 4-039-218-2210000-100-2017/18-001 | 809,210.62 |  | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, etc. | 809,210.62 | Ongoing |
| Office Generator | 4-039-218-2210000-100-2017/18-002 | 240,000.00 |  | Purchase of office generator for emergency when there is power interruption | 240,000.00 | New |
| office photo copier | 4-039-218-2210000-111-2017/18-003 | 200,000.00 |  | Purchase of photocopier to replace the old one that has broken down | 200,000.00 | New |
| NSSF | 4-039-218-2120101-100-2017/18-001 | 76,000.00 |  | Payment of NSSF Deductions | 76,000.00 | Ongoing |
| NHIF | 4-039-218-2120201-100-2017/18-001 | 50,000.00 |  | Payment of NHIF Deductions | 50,000.00 | Ongoing |
| Committee Expenses | 4-039-218-2210802-100-2017/18-001 | 1,023,200.00 |  | Payment of Committee sitting allowances, transport, conferences | 1,023,200.00 | Ongoing |
| Monitoring & evaluation AP2 |  |  |  |  |  |  |
| Goods and Services | 4-039-218-2210000-111-2017/18-001 | 604,154.30 |  | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, | 604,154.30 | Ongoing |
| Committee Expenses | 4-039-218-2210802-111-2017/18-001 | 780,000.00 |  | Payment of Committee sitting allowances, transport, conferences | 780,000.00 | Ongoing |
| CDFC/PMC Capacity Building | 4-039-218-2210700-111-2017/18-002 | 1,220,156.00 |  | Undertake Training of the PMCs/CDFCs/Staff on CDF Related issues | 1,220,156.00 | Ongoing |
| Strategic plan |  |  |  |  |  |  |
| Constituency Strategic Plan | 4-039-218-2211310-108-2017/18-001 | 2,500,000.00 |  | To develop a five year strategic plan for the constituency | 2,500,000.00 | New |
| ICT HUB |  |  |  |  |  |  |
| ICT HUB | 4-039-218-2211311-108-2017/18-001 | 4,677,027.20 |  | Procuring of system & services comprising of satellite antenna, router, digital ruggedized tables, Wi-Fi with outdoor wireless devise with 12U cabinet complete with installation accessories for four (4) sites in partnership with Ministry of ICT through Telkom Kenya i.e. Sikulu vocational training centre, Kisiwa TTI, Community library, Kiboochi vocational training centre | 4,677,027.20 | New |
| Emergency |  |  |  |  |  |  |
| Emergency | 4-039-218-2640200-101-2017/18-001 | 4,568,965.52 |  | To cater for any unforeseen occurrences in the constituency during the financial year | 4,568,965.52 | Ongoing |
| Environmental |  |  |  |  |  |  |
| Kabuchai constituency Environment | 4-039-218-2640509-110-2017/18-001 | 1,536,206.90 |  | Planting of trees in the following schools; chekwanda pr, sirwa pr, chekulo Baptist sec, chebunyinyi sec, st. kizito mukhweya sec, sawali pr & sirare sec , Lubembe primary khs.192,0256 | 1,536,206.90 | Ongoing |
| Sports |  |  |  |  |  |  |
| Kabuchai constituency sports | 4-039-218-2640509-112-2017/18-001 | 1,536,206.90 |  | Organizing constituency sports tournament where sports kits will be awarded to winning teams | 1,536,206.90 | Ongoing |
| Bursary |  |  |  |  |  |  |
| Bursary Secondary Schools | 4-039-218-2640101-103-2017/18-001 | 10,002,000.00 |  | Payment of bursary to needy student | 10,002,000.00 | Ongoing |
| Bursary Tertiary Schools | 4-039-218-2640101-103-2017/18-002 | 11,700,758.00 |  | Payment of bursary to needy student | 11,700,758.00 | Ongoing |
| CDF Office |  |  |  |  |  |  |
| CDF Office | 4-039-218-3110202-103-2017/18-001 | 2,500,000.00 | 3,000,000 | Renovation of remaining offices and NG-CDF multipurpose hall, works include; tiling , painting reinforcement of shutters, purchase of fans for the hall kshs.2,000,000.00 and drainage construction khs.500,000.00 | 2,500,000.00 | Ongoing |
| SECONDARY SCHOOLS |  |  |  |  |  |  |
| Madisi Secondary School | 4-039-218-2630205-104-2017/18-001 | 2,395,005.00 | 1,395,005 | Completion of two classrooms; shutters, plastering and painting | 500,000.00 | Ongoing |
| Nasaka secondary school | 4-039-218-2630205-104-2017/18-002 | 6,000,000.00 | 1,200,000 | completion of three classrooms; flooring, shutters, plastering painting | 1,000,000.00 | Ongoing |
| Cardinal Otunga Secondary school-Sichei | 4-039-218-2630205-104-2017/18-003 | 2,000,000.00 | 1,400,000 | Completion of two classrooms & a provision for a departmental office; shutters, plastering and painting | 600,000.00 | Ongoing |
| Lurende secondary school | 4-039-218-2630205-104-2017/18-004 | 2,850,000.00 | 1,500,000 | Completion of two classrooms; shutters, plastering and painting.khs.300, 000.00 and 700,000.00 for new classroom. | 1,000,000.00 | Ongoing |
| Lukhome secondary school | 4-039-218-2630205-104-2017/18-005 | 4,500,000.00 | 3,500,000 | Completion of administration block, flooring, shutters and painting | 1,000,000.00 | Ongoing |
| Musokho secondary school | 4-039-218-2630205-104-2017/18-006 | 14,500,000.00 | 5,300,000 | construction of multipurpose hall | 2,000,000.00 | Ongoing |
| St. Charles Lwanga Secondary School –Bwake | 4-039-218-2630205-104-2017/18-007 | 4,260,000.00 | 3,260,000 | payment of school 52 sitter Bus | 700,000.00 | Ongoing |
| Nalondo CBM secondary school | 4-039-218-2630205-104-2017/18-008 | 1,800,000.00 | 500,000 | purchase of one acre of land | 500,000.00 | Ongoing |
| St. Kizito girls secondary school | 4-039-218-2630205-104-2017/18-009 | 20,000,000.00 | 600,000 | Construction of two classrooms, from slab to completion | 1,400,000.00 | Ongoing |
| Chebunyinyi secondary school | 4-039-218-2630205-104-2017/18-010 | 20,000,000.00 | 500,000 | Construction of two classrooms; from slab to completion | 1,400,000.00 | Ongoing |
| Sanandiki girls secondary school | 4-039-218-2630205-104-2017/18-011 | 13,560,000.00 | 800,000 | construction of two classrooms to completion | 1,400,000.00 | Ongoing |
| Nangwe secondary school | 4-039-218-2630205-104-2017/18-012 | 16,820,000.00 | 6,230,000. | construction of one classroom from slab to completion | 600,000.00 | Ongoing |
| Pongola secondary school | 4-039-218-2630205-104-2017/18-013 | 20,000,000.00 | 500,000. | Completion of one classroom khs.200,000.00 and construction of two classroom from slab to completion khs.1,300,000.00 | 1,500,000.00 | Ongoing |
| Marobo secondary school | 4-039-218-2630205-104-2017/18-014 | 6,000,000.00 | 1,000,000. | payment of school 52 sitter Bus | 1,500,000.00 | Ongoing |
| Kibichori secondary school | 4-039-218-2630205-104-2017/18-015 | 3,000,000.00 | 633,000.00 | purchase of one acres of land | 600,000.00 | New |
| Kabuchai S.A Girls Secondary school | 4-039-218-2630205-104-2017/18-016 | 12,000,000.00 | 2,500,000 | Completion of library roofing, plastering, shutters and painting. | 1,000,000.00 | Ongoing |
| Chebukwa Secondary school | 4-039-218-2630205-104-2017/18-017 | 3,500,000.00 | 2,300,000 | Completion of laboratory; tiling and installation sinks | 800,000.00 | Ongoing |
| Chekulo Baptist secondary school | 4-039-218-2630205-104-2017/18-018 | 3,500,000.00 | 1,400,000 | Construction of one classroom from slab to roofing. | 500,000.00 | New |
| St. Anne’s Sirare secondary school | 4-039-218-2630205-104-2017/18-019 | 4,100,000.00 |  | Construction of administration block from walling to lintel | 700,000.00 | New |
| PRIMARY SCHOOLS |  |  |  |  |  |  |
| Chekulo Baptist Primary school | 4-039-218-2630204-104-2017/18-001 | 1,600,000.00 | 1,000,000 | Completion of two classrooms; plastering, shutters and painting | 400,000.00 | Ongoing |
| Chekulo FYM Primary school | 4-039-218-2630204-104-2017/18-002 | 800,000.00 | 600,000 | Completion of one classroom; plastering, painting and shutters | 200,000.00 | Ongoing |
| Samita primary school | 4-039-218-2630204-104-2017/18-003 | 1,500,000.00 | 700,000 | construction of one classroom from slab to completion | 600,000.00 | Ongoing |
| Makhonge S.A primary school | 4-039-218-2630204-104-2017/18-004 | 15,000,000.00 | 3,500,000 | Construction of one classroom; from slab to completion' khs.600,000.00 | 600,000.00 | Ongoing |
| Chekwanda primary school | 4-039-218-2630204-104-2017/18-005 | 11,100,000.00 | 4,300,000. | construction of one classroom; from slab to completion | 700,000.00 | Ongoing |
| Chebukaka boys primary | 4-039-218-2630204-104-2017/18-006 | 2,300,000.00 | 1,100,000 | construction of one classrooms from slab to completion | 600,000.00 | Ongoing |
| Lukhuna primary school | 4-039-218-2630204-104-2017/18-007 | 1,500,000.00 | 1,100,000 | Completion of two classrooms; plastering, shutters and painting | 400,000.00 | Ongoing |
| Kuywa special school | 4-039-218-2630204-104-2017/18-008 | 4,500,000.00 | 2,500,000 | construction of one classrooms; from slab to completion | 700,000.00 | Ongoing |
| Nalondo DEB primary school | 4-039-218-2630204-104-2017/18-009 | 900,000.00 | 300,000.00 | construction of one classroom; slab to completion | 600,000.00 | Ongoing |
| Kibichori FYM primary | 4-039-218-2630204-104-2017/18-010 | 1,800,000.00 | 600,000.00 | completion of four classrooms; shutters, painting and verandah completion | 500,000.00 | Ongoing |
| Sanandiki S.A Primary school | 4-039-218-2630204-104-2017/18-011 | 2,500,000.00 | 600,000.00 | construction of one classroom to completion | 600,000.00 | Ongoing |
| Kabuchai special primary school | 4-039-218-2630204-104-2017/18-012 | 10,000,000.00 | Nil | construction of one classroom; from slab to completion | 600,000.00 | Ongoing |
| Lubembe primary school | 4-039-218-2630204-104-2017/18-013 | 15,000,000.00 | 400,000.00 | construction of two classroom; from slab to completion | 1,000,000.00 | Ongoing |
| Sirwa primary school | 4-039-218-2630204-104-2017/18-014 | 15,000,000.00 | 300,000.00 | construction of two classroom | 1,000,000.00 | Ongoing |
| Lufutu primary school | 4-039-218-2630204-104-2017/18-015 | 15,000,000.00 | 3,700,000 | construction of one classroom; from slab to completion | 600,000.00 | Ongoing |
| Sawali primary school | 4-039-218-2630204-104-2017/18-016 | 6,000,000.00 | 3,200,000. | construction of one classroom to completion | 600,000.00 | New |
| Nangwe primary school | 4-039-218-2630204-104-2017/18-017 | 2,500,000.00 | 1,500,000. | purchase of one acre of land | 700,000.00 | New |
| Matibo primary school | 4-039-218-2630204-104-2017/18-018 | 17,000,000.00 | 4,420,000. | construction of one classroom to completion | 600,000.00 | Ongoing |
| Namakhele primary school | 4-039-218-2630204-104-2017/18-019 | 1,360,000.00 | 900,000.00 | completion of administration block; from lintel level to completion | 636,249.30 | Ongoing |
| Madisi primary school | 4-039-218-2630204-104-2017/18-020 | 800,000.00 | Nil | construction of one classroom to completion | 600,000.00 | New |
| Makhonge FYM primary school | 4-039-218-2630204-104-2017/18-021 |  |  | Completion of one classroom from roofing, plastering, shutters and painting. | 400,000.00 | Ongoing |
| St.walumoli primary school | 4-039-218-2630204-104-2017/18-022 | 1,600,000.00 | 700,000.00 | Completion of two classrooms; plastering, shutters and painting | 600,000.00 | Ongoing |
| Namaondo CBM primary school | 4-039-218-2630204-104-2017/18-023 | 700,000.00 | 250,000.00 | Completion of one classroom; roofing, plastering, shutters and painting. | 450,000.00 | Ongoing |
| Chebukaka girls primary | 4-039-218-2630204-104-2017/18-024 |  |  | Construction of Administration block; from slab to roofing. | 900,000.00 | Ongoing |
| Marobo primary school. | 4-039-218-2630204-104-2017/18-025 | 1,500,000.00 |  | Renovation of two classrooms, wall reinforcement and re-roofing | 500,000.00 | New |
| SECURITY |  |  |  |  |  |  |
| Bungoma Central subcounty | 4-039-218-2640507-113-2017/18-001 | 700,000.00 | 550,000.00 | completion of an incinerator | 150,000.00 | Ongoing |
| Bungoma Central subcounty | 4-039-218-2640507-113-2017/18-002 |  | Nil | construction of two door pit toilets and urinal | 250,000.00 | New |
| Chief,s office sichei | 4-039-218-2640507-113-2017/18-003 | 1,600,000.00 | 1,500,000. | completion of office; shutters and painting | 100,000.00 | Ongoing |
| Bungoma Central Headquarters | 4-039-218-2640507-113-2017/18-004 | 7,000,000.00 | Nil | construction of three one bedroomed house | 1,500,000.00 | New |
| Bungoma central Sub county crime investigation department | 4-039-218-2640507-113-2017/18-005 | 2,500,000.00 | Nil | office renovation khs 1,200,000.00 and purchase of furniture’s and equipment 150,000.00 | 1,350,000.00 | New |
| Assistant county commissioner office mukuyini | 4-039-218-2640507-113-2017/18-006 | 4,000,000.00 | 2,000,000. | construction of two offices to completion | 1,000,000.00 | Ongoing |
| Assistant county commissioner nalondo | 4-039-218-2640507-113-2017/18-007 | 1,500,000.00 | 960,000. | Completion of house; Roofing, plastering, shutters and painting. | 540,000.00 | Ongoing |
| Chwele Police | 4-039-218-2640507-113-2017/18-008 | 7,300,000.00 | Nil | Purchase of 1/8 acre of land and fencing. | 600,000.00 | New |
| Assistant chief office sikusi | 4-039-218-2640507-113-2017/18-009 | 2,300,000.00 | Nil | purchase ¼ acre of land | 200,000.00 | New |
| Assistant Chief office North Bukusu | 4-039-218-2640507-113-2017/18-010 | 1,350,000.00 | Nil | construction of office from walling to roofing | 500,000.00 | New |
| TOTAL |  |  |  |  | 86,810,344.82 |  |