BUMULA

IEBC NUMBER 219

NATIONAL GOVERNMENT CO    NSTITUENCYDEVELOPMENT FUND

PROJECT PROPOSAL

2020/2021 FINANCIAL YEAR

SUBMITTED

SEPTEMBER

MINUTES OF BUMULA NG- CDF COMMITTEE MEETING HELD

ON 18th SEPTEMBER, 2020 AT THE NG-CDF OFFICE.

MEMBERS PRESENT.

- William Namasake				-  Chairperson

- Cyphrine  Muchanga			            -  Secretary

- Philip Simiyu					-  FAM

- Linet  Marumbu				-  Member

- Emily Okumu					-  Member

- Edwin Murutu				-  Member

- Valentine Mamai                                            -  Member

- Godfrey Makanda                                           - Member

- Mildred Amboka                                             - ACC1

- Roselyne Wafula                                            - Member

IN ATTENDANCE

- Silas Wanyama                                         Constituency Office Manager

AGENDA

- Preliminaries

- Reading and confirmation of previous minutes

- Matters arising

- Approval of 2019-2020 budget proposal

- AOB

BML NG-CDF/28/10/2019/MIN 1: PRELIMINARIES

The meeting started at 10.30 AM with a word of prayer by Sylvia Wafula.

BML NG-CDF/28/10/2019/MIN 2: READING AND CONFIRMATION OF PREVIOUS MINUTES:

The secretary read through the minutes of previous meeting and were confirmed by Edwin Murutu and seconded by Linet Marumbu.

BML NG-CDF/28/10/2019/MIN3: MATTERS ARISING

There were no matters arising from the previous meeting.

BML NG-CDF/28/10/2019/MIN4: APPROVAL OF 2020/21 BUDGET PROPOSAL.

The Fund Account Manager guided the committee through the NG-CDF Board circular on NG-CDF project ceilings and legibility of projects to be funded. He further informed them that the constituency received Kshs. 137,171,879.

He further presented percentages that should guide each budget especially for statutory allocations like administration, monitoring and evaluation, sports, environmental activities, emergency and bursary.

He informed members that the following were the statutory deductions.  However, five million was deducted from bursary after the cost estimate of beneficiary projects fell below the projections.

- Bursary 							Kshs. 29,590,765.39

- Administration 						Kshs.  8,230,312.76

- Monitoring and Evaluation/Capacity Building 		Kshs.  4,115,156.37

- Sports 								Kshs.  2,743,437.58

- Environment 							Kshs.  1,650,000

- Emergency 							Kshs.  7,192,206.90

The following projects whose pending activities were indicated as to completion last financial year were not completed due to variance in projected cost estimates and tender sums hence require additional funding.

1. Nakhwana primary

2. Syombe primry

3. Mwiruti primary

4. Kimatuni SA primary

5. Sihilila primary

The committee deliberated at length and approved the budget as provided below, after putting in consideration the following on-going projects

Completion of construction

1. Kitingia primary

2. Mwiyenga ACK primary

3. Wesimikha primary

4. Kisioyi primary

5. Nakhwana primary

6. Biliso primary

7. Lukhuna primary

8. Namuningie primary

9. Bukumuma primary

10. Lunao RC primary

11. Masuno primary

12. Tulukuyi secondary

13. Ng’oli secondary

14. Kabula secondary

15. Bukirimo secondary

16. Nangata secondary

17. Masuno secondary

18. Masielo secondary

19. Mateka Ap Camp

20. Kimaeti Divisional Head Quarters

21. Myanga Polices Post

Completion of renovation

1. Syombe primary school

2. Mwiruti primary school

3. Sihilila primary school

4. Kimatuni SA primary

5. Mukwa RC Primary

6. Machwele DEB

7. Kimaeti primary

8. Netima secondary

The following projects indicated as ongoing were funded as follows:

1. Kimatuni SA primary- 2018/19-Kshs. 500,000-Emergency

-2019/20-Kshs. 1,000,000-Normal funding

2. Mukwa RC primary- 2019/20-Kshs. 2,000,000- Emergency

3. Wesimikha primary –1 classroom was approved but the management started two classrooms

4. Biliso primary- 1Classroom was approved but the management started two classrooms

Tulukuyi secondary, whose cost surpasses the recommended Kshs. 1,000,000 per classroom is as a result of tendering and quotatation from the lowest bidder .

Primary schools

| Project Name | Project Number | Original Cost Estimate | Cumulative Cost | Project activity | Amount | Current Status |
| --- | --- | --- | --- | --- | --- | --- |
| Kitingia primary | 4-039-219-2630204-104-2020/21-001 | 4,655,276 | 3,500,000 | Completion of 3 classrooms: shuttering, plastering and wiring to completion | 1,000,000.00 | On-going |
| Mwiyenga ACK Primary | 4-039-219-2630204-104-2020/21-002 | 4,672,281 | 4,000,000 | Completion of 3 classrooms and a 2 unit office (principal and secretary’s office) : Painting, wiring and shuttering to completion | 600,000.00 | On-going |
| Wesimikha primary | 4-039-219-2630204-104-2020/21-003 | 2,861,540 | 1,700,000 | Completion of 2 classrooms: shuttering, plastering and painting to completion | 1,000,000.00 | On-going |
| Kisioyi primary school | 4-039-219-2630204-104-2020/21-004 | 3,201,072 | 1,500,000 | Completion of 2 classrooms: Plastering, shuttering, flooring, wiring and painting to completion | 1,700,000.00 | On-going |
| Nakhwana primary school | 4-039-219-2630204-104-2020/21-005 | 5,935,767 | 5,500,000 | Completion of 3 classrooms and administration block with 2 units: painting and wiring to completion | 400,000 | On-going |
| Biliso Rc Pri School | 4-039-219-2630204-104-2020/21-006 | 2,507,370 | 1,700,000 | Completion of 2 classrooms: plastering, shuttering and painting to completion | 700,000.00 | On-going |
| Lukhuna primary | 4-039-219-2630204-104-2020/21-008 | 4,517,979 | 3,500,000 | Completion of 3 classrooms: plastering, flooring, wiring and painting to completion | 1,000,000.00 | On-going |
| Namuningie Pry school | 4-039-219-2630204-104-2020/21-009 | 4,442,834 | 2,500,000 | Completion of 3 classrooms: plastering, flooring, wiring | 1,000,000.00 | On-going |
| Bukumuma primary | 4-039-219-2630204-104-2020/21-010 | 4,573,688 | 3,000,000 | Completion of 3 classrooms: plastering, flooring, wiring, shuttering and painting to completion | 1,500,000.00 | On-going |
| Syombe primary school | 4-039-219-2630204-104-2020/21-011 | 3,900,000 | 3,000,000 | Completion of renovation works of 5 no classrooms- plastering and painting to completion | 600,000.00 | On-going |
| Mwiruti primary school | 4-039-219-2630204-104-2020/21-012 | 3,500,000.00 | 2,500,000 | Completion renovation of 5 classrooms: plastering, flooring, wiring and painting to completion | 700,000.00 | On-going |
| Sihilila primary school | 4-039-219-2630204-104-2020/21-013 | 4,000,000 | 3,000,000 | Completion of Renovation of 5 classrooms:-Plastering, wiring to completion | 700,000.00 | Ongoing |
| Kimatuni SA primary | 4-039-219-2630204-104-2020/21-014 | 2,700,000 | 1,500,000 | Completion of renovation 6 no classrooms: Plastering and painting to completion | 1,200,000.00 | On-going |
| Mukwa RC Primary | 4-039-219-2630204-104-2020/21-015 | 4,258,000 | 2,000,000 | Renovation of 6 no of classrooms- plastering and shuttering | 1,000,000.00 | On-going |
| Nasianda Bahai | 4-039-219-2630204-104-2020/21-018 | 4,900,000 | - | Renovation of 7 no classrooms: Re-roofing and plastering | 2,400,000 | New |
| Machwele DEB | 4-039-219-2630204-104-2020/21-019 | 3,700,000 | 1,500,000 | Renovation of 5 no classrooms: flooring, plastering, and wiring and painting to completion | 1,700,000 | On-going |
| Kimaeti primary | 4-039-219-2630204-104-2020/21-020 | 8,000,000 | 1,500,000 | Renovation of 13 no classrooms: Re-roofing and plastering | 4,500,000 | On-going |
| Lunao RC primary | 4-039-219-2630204-104-2020/21-021 | 4,360,418 | 2,000,000 | Completion of 3no classrooms: roofing, shuttering and plastering | 1,500,000 | On-going |
| Lunao FYM primary | 4-039-219-2630204-104-2020/21-022 | 1,000,000 | - | Renovation of 2 classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Mukhuma primary | 4-039-219-2630204-104-2020/21-023 | 2,000,000 | - | Renovation of 4 classrooms: flooring and re-roofing to completion | 2,000,000 | New |
| Kabula primary | 4-039-219-2630204-104-2020/21-024 | 1,000,000 | - | Renovation of 2 classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Masielo primary | 4-039-219-2630204-104-2020/21-025 | 1,500,000 | - | Renovation of 3 classrooms: walling and re-roofing to completion | 1,500,000 | New |
| Burangasi primary | 4-039-219-2630204-104-2020/21-026 | 1,000,000 | - | Construction of one classrooms to completion | 1,000,000 | New |
| Myanga primary | 4-039-219-2630204-104-2020/21-028 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Kitabisi primary | 4-039-219-2630204-104-2020/21-029 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Kibuke primary | 4-039-219-2630204-104-2020/21-030 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Ng’oli primary | 4-039-219-2630204-104-2020/21-031 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Khasolo primary | 4-039-219-2630204-104-2020/21-032 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Siloba shine | 4-039-219-2630204-104-2020/21-033 | 1,000,000 | - | Construction of one classroom to completion | 1,000,000 | New |
| Mateka primary | 4-039-219-2630204-104-2020/21-034 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Miluki primary | 4-039-219-2630204-104-2020/21-035 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Syoya primary | 4-039-219-2630204-104-2020/21-036 | 1,000,000 | - | Renovation of two classrooms : flooring and re-roofing to completion | 1,000,000 | New |
| Khelela primary | 4-039-219-2630204-104-2020/21-037 | 1,000,000 | - | Renovation of two classrooms: flooring and re-roofing to completion | 1,000,000 | New |
| Wekelekha primary | 4-039-219-2630204-104-2020/21-038 | 1,000,000 | - | Construction of one classroom to completion | 1,000,000 | New |
| Lumoro primary | 4-039-219-2630204-104-2020/21-039 | 1,000,000 | - | Construction of one classroom to completion | 1,000,000 | New |
| Naburereya primary | 4-039-219-2630204-104-2020/21-040 | 500,000 | - | Construction of eight door pit latrines to completion | 500,000 | New |
| Masuno primary | 4-039-219-2630204-104-2020/21-041 | 4,100,000 | 2,000,000 | Completion of 3 classrooms : roofing, plastering, shuttering and painting to completion | 2,100,000 | On-going |
| Bukirimo primary | 4-039-219-2630204-104-2020/21-042 | 1,000,000 | - | Construction of one classroom to completion | 1,000,000 | New |
| Muanda primary | 4-039-219-2630204-104-2020/21-043 | 1,000,000 | - | Construction of one classroom to completion | 1,000,000 | New |
| Total |  |  |  |  | 46,300,000 |  |
| Secondary schools |  |  |  |  |  |  |
| Tulukuyi sec school | 4-039-220-2630205-104-2020/21-001 | 6,131,633 | 4,000,000 | Completion of 4 no classrooms: of 4 classrooms. Shuttering, plastering and wiring to completion | 2,100,000.00 | On-going |
| Kabula Secondary | 4-039-220-2630205-104-2020/21-002 | 19,997,260.00 | 9,000,000 | Completion of a 14 unit administration block comprising-Principal, Deputy principal, Guiding and counseling, Reception, Senior master academics, Kitchenette and rest area, 2 general offices, Accounts clerk, HOD’s Upper floor-Staffroom, a 60 capacity conference room with a capacity of 100, information desk: casting of the slab (suspended slab) walling of ground and first floor, roofing, flooring, plastering and shuttering and painting to completion | 10,400,000.00 | On-going |
| Ngoli Secondary | 4-039-220-2630205-104-2020/21-003 | 12,489,000.00 | 8,000,000.00 | Completion of11 unit 2- floor administration block comprising of 4 classrooms, Principal’s office, Deputy principal’s office, Staff room, Reception, 4-door flush toilets: walling of first floor, roofing and painting to completion | 4,750,000.00 | On-going |
| Bukirimo secondary school | 4-039-220-2630205-104-2020/21-004 | 14,615,056.75 | 7,8148,886.10 | Completion of11 unit 2- floor administration block comprising of 4 classrooms, Principal’s office, Deputy principal’s office, Staff room, Reception, 4-door flush toilets: roofing, finishes and painting to completion | 6,800,000.00 | On-going |
| Nangata sec | 4-039-220-2630205-104-2020/21-005 | 4,500,000 | 2,300,000 | Completion of 4 classrooms: flooring and plastering | 2,200,000 | Ongoing |
| Mwiyenga gils | 4-039-220-2630205-104-2020/21-006 | 1,000,000.00 | - | construction of 1 no classroom to completion | 1,000,000.00 | New |
| Masuno secondary school | 4-039-220-2630205-104-2020/21-007 | 2,000,000 | 500,000 | Completion of 2 no classrooms : plastering, shuttering, wiring and painting to completion | 1,500,000.00 | On-going |
| Netima secondary | 4-039-220-2630205-104-2019/20-008 | 1,900,000 | 900,000 | Renovation of a 250 capacity dining hall: Flooring, re-roofing and painting to completion | 900,000 | Ongoing |
| Masielo secondary | 4-039-220-2630205-104-2020/21-010 | 3,567,672 | 1,500,000 | Completion of3 no classrooms: roofing and plastering to completion | 2,000,000 | Ongoing |
| Nandika secondary | 4-039-220-2630205-104-2020/21-011 | 1,000,000 | - | Construction of one classrooms to completion | 1,000,000 | New |
| Total |  |  |  |  | 32,650,000 |  |
| Security |  |  |  |  |  |  |
| Mateka Ap Camp | 4-039-220-2640507-108-2020/21-001 | 4,314,000.00 | 3,613,608 | Completion of 5 no police residential houses each house with 3 units(sitting room, kitchen and bedroom): painting, glazing, fitting, electricity installation to completion | 700,000.00 | On-going |
| Kimaeti Divisional Head Quarters | 4-039-220-2640507-108-2020/21-002 | 14,500,000 | 9,500,000.00 | Completion of divisional headquarters comprising of 12 units (Ministry of Environment and Natural resources, Government and communication office, Ministry of Transport and infrastructure public works and energy, Ministry of public service and administration, Ministry of health services, The national treasury and planning, Ministry of trade Industrialization and tourism, Ministry of Education, science and Technology, Ministry of Social Services, Conference and Reception): Roofing, flooring and wiring | 3,000,000.00 | On-going |
| Myanga Polices Post | 4-039-220-2640507-108-2020/21-003 | 5,637,365.00 | 3,213,608.50 | Completion of 6 police residential houses of 2 rooms and 1 verandah each: Plastering, flooring, and ceiling | 1,000,000.00 | On-going |
| Total |  |  |  |  | 4,700,000.00 |  |
| Administration and Recurrent |  |  |  |  |  |  |
| Employees Salary | 4-039-219-2110000-100-2020/21-001 | 4,078,560.00 |  | Payment of staff salaries and gratuity | 4,078,560.00 | Statutory |
| Goods & Services | 4-039-219-2210000-100-2020/21-002 | 1,345,797.26 |  | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, office equipment and furniture | 1,345,797.26 | Statutory |
| NSSF | 4-039-219-2120101-100-2020/21-003 | 180,000.00 |  | Payment of NSSF Deductions | 180,000.00 | Statutory |
| NHIF | 4-039-219-2120201-100-2020/21-004 | 120,000.00 |  | Payment of NHIF Deductions | 120,000.00 | Statutory |
| Committee Expenses | 4-039-219-2210802-100-2020/21-005 | 2,422,955.50 |  | Payment of Committee sitting allowances, transport, conferences | 2,422,955.50 | Statutory |
| Purchase of computers (Funded through AIA) | 4-039-219-2210802-100-2020/21-006 | 83,000.00 |  | Purchase of lap top HP Pavilion, Touch Smart 14 inch screen intel core i3 processor 4 GB Memory 256 GB SSD | 83,000.00 | Statutory |
| Total |  |  |  |  | 8,230,312.76 |  |
| Monitoring and Evaluation |  |  |  |  |  |  |
| Goods & Services | 4-039-219-2210000-111-2020/21-001 | 694,124.67 |  | Purchase of fuel, repairs and maintenance, printing, stationery, airtime, travel and subsistence, | 694,124.67 | Statutory |
| Committee Expenses | 4-039-219-2210000-111-2020/21-002 | 1,749,805.70 |  | Payment of Committee sitting allowances, transport, conferences | 1,749,805.70 | Statutory |
| Capacity Building | 4-039-219-2210000-111-2020/21-003 | 1,671,226.00 |  | Undertake Training of the PMCs/CDFCs and staff on CDF Related issues | 1,671,226.00 | Statutory |
| Total |  |  |  |  | 4,115,156.37 |  |
| Emergency (5 % of the Fund) | 4-039-219-2640200-101-2020/21-001 | 7,192,206.90 |  | Unallocated amount meant for emergency that may occur within the Constituency | 7,192,206.90 | Statutory |
| Sports | 4-039-219-2640509-112-2019/20-001 | 2,743,437.58 |  | To carry out a constituency sports tournament where the winning teams will be awarded with balls, uniforms and trophies where facilitation of the tournament, by payment of referees and their assistant, and catering for players welfare and logistics @ Kshs. 2,000,437.58 and Purchase of balls, uniforms, trophies and equipment @ Kshs.734,00 | 2,743,437.58 | Statutory |
| Environmental Projects | 4-039-219-2640510-110-2020/21-001 | 2,743,437.58 |  | Installation of rain water harvesting system-gutters and 2 plastic tanks of 5,000 liters each on concrete base in the following 11 institutions Kimatuni RC primary, Masielo primary, Kimaeti primary, Nangata primary, Machwele primary, Ng’oli secondary, Mundaa primary, Namanze secondary, Wamunyiri primary, Bumula FYM primary, and Naburereya secondary of Kshs. 150,000 each | 1,650,000 | Statutory |
| Bursary |  |  |  |  |  |  |
| Bursary Secondary School | 4-039-219-2640101-103-2020/21-001 | 13,137,328.12 |  | Payment of bursary to needy students | 13,280,765.70 | Statutory |
| Bursary Tertiary School | 4-039-219-2640102-103-2020/21-002 | 14,500,000.00 |  | Payment of bursary to needy students | 14,509,999.69 | Statutory |
| Bursary Vocational institutions | 4-039-219-2640102-103-2020/21-003 | 2,000,000.00 |  | Payment for training of drivers, boda boda riders and machine operators | 1,000,000.00 | Statutory |
| Bursary special institutions | 4-039-219-2640102-103-2020/21-004 | 200,000.00 |  | Payment of bursary to needy students | 200,000.00 | Statutory |
| NHIF Social security programme | 4-039-219-2640102-103-2020/21-005 | 600,000.00 |  | Payment of medical cover for 100 vulnerable families | 600,000.00 | Statutory |
| Total |  |  |  |  | 29,590,765.39 |  |
| Total |  |  |  |  | 137,171,879.31 |  |

BML NG-CDF/28/10/2019/MIN5: AOB

There being no any other business, the meeting ended at 12.56 pm with a closing prayer from Cyphrine Muchanga

CONFIRMED TO BE TRUE:

SECRETARY						DATE………………

CHAIRMAN						DATE……………………