NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

UGENYA CONSTITUENCY

MINUTES OF THE UGENYA NG-CDFC MEETING HELD ON FRIDAY

9th NOVEMBER 2018, AT THE QUILL HOTEL, BUSIA.

MEMBERS PRESENT

- Mr. Gerald O. Odhiambo 		- NG-CDF Chairman.

- Mrs. Rose A. Oduor 			- NG-CDF Secretary

- Mr. Jackson Omari 			- FAM Ugenya

- Mrs. Millicent A. Omondi 		- NG-CDF Member 		-

- Mrs. Keaty A. Ogonyo 		- NG-CDF Member.

- Mr. Maurice O. Okumu 		- NG-CDF Member

- Mr. Adundo J. Oyenga		- NG-CDF Member

- Mr. Carolus O. Ayugi 		- NG-CDF Member

- Mrs. Pamela Otieno 			- NG-CDF Member / D.C.C. Ugenya

IN ATTENDANCE

- Mr. Joseph O. Ogola 			- Co-opted NG-CDF Member.

AGENDA.

- Preliminaries

  - Opening Prayers.

  - Introductions.

  - Opening Remarks by the Chairman.

  - Opening Remarks by CDF Account Manager. (FAM)

- Tabling of Circular on the Preparation & Submission of Proposals for 2018/19 from the NG-CDF Board.

- Prioritization of Projects

  - Statutory Allocations.

  - Ongoing & in-complete projects

  - New Projects

    - Security Projects

    - Primary Schools

    - Secondary Schools

    - Tertiary Institutions

    - Water Projects.

- A.O.B

Min. 1/09/11/2018: PRELIMINARIES

  - The Chairman called the meeting to order at 10.15am with prayers said by Mrs. Millicent A. Omondi

  - The Chair led members in introductions noting that they were welcoming a new member of the Ugenya NG-CDFC Mrs. Pamela Otieno the new Deputy County Commissioner for Ugenya.

  - The Chair thanked members for making it to the venue on time, noting that they had chosen a secluded venue away from the office as the members required maximum concentration to ensure that by the end of the meeting they had approved the proposals for 2018/19 Financial Year.

  - The FAM echoed the sentiments of the Chair noting that they needed to work smart and ensure that the proposals were completed by the end of the meeting so that there would be adequate time to submit the proposals to the Board before the 30th November, 2018 deadline. He further urgent members though coming from different wards to consider the development of the entire constituency ensuring that the was equitable not equal distribution of funds so that those areas and sectors that were lagging could catch up with the rest.

Min. 2/09/11/2018: TABLING OF THE CIRCULAR ON THE PREPARATION OF THE 2018/19 PROPOSALS FROM THE NG-CDF BOARD.

2.1	The FAM tabled a circular Ref: NG-CDFB/CIRCULARS Vol. II (008) Titled “Preparation and Submission of Constituency Project Proposals for the 2018/19 Financial Year” dated 30th October, 2018.

2.2	The Circular stated among other things that each constituency had been allocated Kshs. 109,040,875.52 for the Financial Year 2018/19 that began on 1st July, 2018.

2.3	The Circular further stated that the constituencies were required to adhere to the Statutory ceilings and floors as set out in the NG-CDF Act, 2015 as ammended In 2016 and the NG-CDF Regulation of 2016 as follows;

| A | STATUTORY ALLOCATIONS | ALLOCATION |
| --- | --- | --- |
| 1 | Emergency Reserve 5% (Fixed. Cannot be increased or reduced) | 5,738,993.45 |
| 2 | Office Administration & Recurrent Expenditure (6% of TA) | 6,542,452.53 |
| 3 | Monitoring & Evaluation & Capacity Building (3% of TA) | 3,271,226.27 |
| 4 | Sports (2% of TA) Cannot be increased but can be reduced or eliminated | 2,180,817.51 |
| 5 | Environment (2% of TA) Cannot be increased but can be reduced or eliminated) | 2,180,817.51 |
| 6 | Education Bursaries, Mocks & Assessments & Social Security Programs.(Cannot be allocated less than 25% & not more than 35%. | Minimum Kshs. 27,260,218.88 Maximum Kshs.38,164,306.43 |

2.4	The circular stated that the members in preparing the proposals would have to ensure that all ongoing and incomplete projects from the previous financial years were captured and that they ensured that only functions that fell under the National Government as set out in the 4th Schedule of the Constitution of Kenya were implemented to the complete exclusion of all projects that fell under the devolved (County) Functions.

Min. 3/09/11/2018: PRIORITIZATION & APPROVAL OF PROJECTS

- Ongoing & Incomplete Projects

3.1	The FAM tabled a report he had submitted to the NG-CDF Board earlier in the year on the ongoing and in-complete projects in the constituency for consideration of members as they prepared the proposals.

3.2 	In keeping with the requirements of the circular, members approved funding for all ongoing & incomplete projects as a priority before allocating funds to new projects. Each ward was required to allocate money out of its share to ongoing projects that fell within its jurisdiction with reasons as follows;

- Assistant Chief’s Office Karadolo East – Was Originally allocated Kshs. 500,000.00 to construct the office in 2015 /16 to construct an office, however this was not enough to complete due to increased dimensions of the Office. It was allocated Kshs. 276,461.00 in 2017/18 to complete it. In 2018 /19 the NG-CDFC proposed an allocation of Kshs. 150,000.00 for fencing of one acre land with treated posts and barbed wire.

- Kagonya Sec. Sch. – Had been allocated Kshs. 750,000.00 to construct an Administration Block in 2015/16, this was however not enough to complete dur to the increased dimension of the project to include a larger staff room. The project is now at roof level. The NG-CDF Committee proposed an allocation of Kshs. 1,000,000.00 to install fittings, ceiling, plastering & painting in 2018/19.

- Kogere Sec. Sch. – Had been allocated Kshs. 1,500,000.00 to construct two classrooms to completion in 2015/16 which the completed using labour method and started a third classroom which was done up to ring beam level. The School has however since roofed the classroom from their own resources to make it usable. The NG-CDFC proposed an allocation of Kshs. 500,000.00 to complete the classroom by installing fittings, plastering & painting in 2018/19.

- Mathiwa Pri. Sch. – Had been allocated Kshs. 500,000.00 to complete an administration block started by the Economic Stimulus program. This was only able to roof the Admin. Block. The School was allocated Kshs. 500,000.00 in 2017/18 under the additional allocation which was able to install fittings and partly plaster the Admin. Block. The committee resolved to propose an allocation of Kshs. 500,000.00 in 2018 /19 to complete plaster & paint. They also allocated Kshs. 102,000.00 to purchase Twenty Five (25) desks so that the classroom now being used as a Staff Room could be used as a classroom.

- Ugenya Medical Training College – Had been allocated Kshs. 3,250, 034.00 in 2016/17 to construct an admin. Block, however due to additions of a finance office, and indoor toliets in the final design this was not adequate to complete the project which has already been roofed, fittings installed and plastered. The members resolved to allocate Kshs. 500,000.00 in 2018/19 to install the ceiling, install bathroom fittings and painting.

- Ugenya Technical Training Institute – Had been allocated Kshs. 2,000.000.00 in 2017/18 for fencing with concrete posts and chain link and laying of cabro from gate to administration block. However this was not able to complete due to the increased cost of fencing materials. The members approved an allocation in 2018/19 of Kshs. 400,000.00 to complete 500 meter length of fencing and a further Kshs. 1,200,000.00 to construct parking bays for the tractors and other farm equipment recently allocated to the institution by the Government.

- Prioritization & Approval of Projects

3.3	After lengthy deliberations the members thereafter allocated the Kshs. 109,040,875.00 as follows;

| Project Name | G.F.S Code | Activity | Amount | Status. |
| --- | --- | --- | --- | --- |
| Employee Salaries | 4-041-232-2110000-100-2018/19-001 | Payment of Staff Salaries | 3,313,200.00 | New |
| Goods & Services | 4-041-232-2210000-100-2018/19-002 | Purchase of fuel, repairs & maintenance, printing, stationery, telephone, travel & subsistence, office tea. | 1,000,000.00 | New |
| NSSF | 4-041-232-2120101-100-2018/19-003 | Payment of NSSF Deductions | 129,600.00 | New |
| NHIF | 4-041-232-2120201-100-2018/19-004 | Payment of NHIF Deductions | 157,200.00 | New |
| Committee Expenses | 4-041-232-2210802-100-2018/19-005 | Payment of Committee sitting allowances, transport, conferences. | 1,942,452.53 | New |
| Goods & Services | 4-041-232-2210000-111-2018/19-001 | Purchase of fuel, repairs & maintenance, printing, stationery, telephone, travel & subsistence, office tea. | 871,226.27 | New |
| Capacity Building | 4-041-232-2210700-111-2018/19-002 | Undertake the training of NG-CDFC's and PMC's on NG-CDF related issues. | 1,200,000.00 | New |
| Committee Expenses | 4-041-232-2210802-111-2018/19-003 | Payment of Committee sitting allowances, transport, conferences. | 1,200,000.00 | New |
| Emergency | 4-041-232-2640200-101-2018/19-002 | Funding for emergency interventions that will be required during the 2018 /2019 Financial Year. | 5,738,993.45 | New |
| Bursaries Secondary Schools | 4-041-232-2640101-103-2018/19-002 | Award of Bursaries to students in Secondary Schools | 13,175,313.82 | New |
| Bursaries Tertiary Institutions | 4-041-232-2640102-103-2018/19-003 | Award of Bursaries to Students in Universities and middle level colleges. | 12,675,313.81 | New |
| Bursaries Special Schools | 4-041-232-2640103-103-2018/19-001 | Award of Bursaries to Disabled students in Primary, Secondary & Tertiary Institutions. | 1,250,917.51 | New |
| Mathiwa Pri. Sch. | 4-041-232-2630204-104-2018/19-001 | Completion of Admin. Block - completion of Plastering & Painting (Kshs. 500,000.00) & Purchase of Twenty Five (25) Desks (Kshs. 102,000.00) | 602,000.00 | Ongoing |
| Humwend Pri. Sch. | 4-041-232-2630204-104-2018/19-002 | Completion of Renovation of Three (3) Classrooms - Installation of Windows, plastering & painting. | 600,000.00 | Ongoing |
| Nyaharwa Pri. Sch. | 4-041-232-2630204-104-2018/19-003 | Renovation of Four (4) Classrooms - Replacement of Roof, replacement of windows, plastering & painting. | 1,330,000.00 | New |
| Uyundo Pri. Sch. | 4-041-232-2630204-104-2018/19-004 | Construction of One (1) Classroom to completion | 950,000.00 | New |
| Kanyaudo Pri. Sch. | 4-041-232-2630204-104-2018/19-005 | Renovation of Five (5) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Nganga Pri. Sch. | 4-041-232-2630204-104-2018/19-006 | Renovation of Four (4)Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,250,000.00 | New |
| Uriya Pri. Sch. | 4-041-232-2630204-104-2018/19-007 | Renovation of Five (5) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Sifuyo Pri. Sch. | 4-041-232-2630204-104-2018/19-008 | Renovation of Four (4) Classrooms - Replacement of Roof, replacement of windows, plastering & painting. | 1,250,000.00 | New |
| Got Odima Pri. Sch. | 4-041-232-2630204-104-2018/19-009 | Renovation of Five (5) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Harungu Pri. Sch. | 4-041-232-2630204-104-2018/19-010 | Construction of One (1) Classroom to completion (Kshs. 950,000.00) & Construction of One (1) Block of Three Door latrines to completion (Kshs. 350,000.00) | 1,300,000.00 | New |
| St. Joseph's Ochiel Pri. Sch. | 4-041-232-2630204-104-2018/19-011 | Completion of Administration Block - Installation of fittings, plastering & painting. | 400,000.00 | New |
| Ogeya Pri. Sch. | 4-041-232-2630204-104-2018/19-012 | Painting of Four (4) Classrooms. | 400,000.00 | New |
| Bar Anyanga Pri. Sch. | 4-041-232-2630204-104-2018/19-013 | Renovation of Four (4) Classrooms - Replacement of Roof, replacement of windows, re-screeding of floors, plastering & painting. | 1,300,000.00 | New |
| Bar Ndege Pri. Sch. | 4-041-232-2630204-104-2018/19-014 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,000,000.00 | Ongoing |
| Komoro Pri. Sch. | 4-041-232-2630204-104-2018/19-015 | Construction of Two (2) Classrooms to completion. | 1,900,000.00 | New |
| Luanda Pri. Sch. | 4-041-232-2630204-104-2018/19-016 | Renovation of Four (4) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Muhwayo Pri. Sch. | 4-041-232-2630204-104-2018/19-017 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,000,000.00 | New |
| Uring Pri. Sch. | 4-041-232-2630204-104-2018/19-018 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,000,000.00 | New |
| Usinda Pri. Sch. | 4-041-232-2630204-104-2018/19-019 | Renovation of Two (2) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 800,000.00 | New |
| Sihayi Pri. Sch. | 4-041-232-2630204-104-2018/19-020 | Completion of Admin. Block - completion of Plastering & Painting | 500,000.00 | New |
| Ramunde Pri. Sch. | 4-041-232-2630204-104-2018/19-021 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,000,000.00 | New |
| Buranga Pri. Sch. | 4-041-232-2630204-104-2018/19-022 | Fencing of Two (2) acres of land with cedar poles & barbed wire & the construction of a gate. | 450,000.00 | New |
| Sirisia Pri. Sch. | 4-041-232-2630204-104-2018/19-023 | Renovation of Six (6) Classrooms - Replacement of Roof, installation of fittings, re-screeding of floors, -plastering & painting. | 1,900,000.00 | New |
| Sigweng Karuoth Pri. Sch. | 4-041-232-2630204-104-2018/19-024 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. | 1,000,000.00 | New |
| Doho Pri. Sch. | 4-041-232-2630204-104-2018/19-025 | Completion of Three (3) Classrooms - Installation of fittings, screeding of floors, plastering & painting. | 1,000,000.00 | New |
| Ukwala Boys Pri. Sch. | 4-041-232-2630204-104-2018/19-026 | Renovation of Six (6) Classrooms installation of fittings, re-screeding of floors, -plastering & painting. | 1,500,000.00 | New |
| Yenga Pri. Sch. | 4-041-232-2630204-104-2018/19-027 | Construction of Two (2) Blocks of Three (3) Door latrines to completion. | 600,000.00 | New |
| Nzoia Pri. Sch. | 4-041-232-2630204-104-2018/19-028 | Renovation of Admin. Block - Replacement of Roof, installation of fittings, plastering & painting | 1,000,000.00 | New |
| Got Omalo Pri. Sch. | 4-041-232-2630204-104-2018/19-029 | Construction of Two (2) Blocks of Three (3) Door latrines to completion (Kshs. 600,000)& Purchase of Twenty Five (25) Desks (Kshs. 102,000.00) | 702,000.00 | New |
| Ukwala Girls Pri. Sch. | 4-041-232-2630204-104-2018/19-030 | Construction of Front perimeter wall 40 meters in length. | 200,000.00 | New |
| Diraho Pri. Sch. | 4-041-232-2630204-104-2018/19-031 | Construction of One (1) Block of Three (3) Door latrine to completion (Kshs. 300,000.00) and purchase of Twenty Five (25) Desks (Kshs. 102,000.00) | 402,000.00 | New |
| Kamrembo Siwanthe Pri. Sch. | 4-041-232-2630204-104-2018/19-032 | Construction of Two (2) Blocks of Three (3) Door latrines to completion (Kshs. 600,000.00) & purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 702,000.00 | New |
| Lwero Pri. Sch. | 4-041-232-2630204-104-2018/19-033 | Renovation of Three (3) Classrooms - Installation of fittings, re-screeding of floors, plastering & painting. (Kshs. 1,000,000.00) & purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 1,102,000.00 | New |
| Simur Pri. Sch. | 4-041-232-2630204-104-2018/19-034 | Purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 102,000.00 | New |
| Siranga Pri. Sch. | 4-041-232-2630204-104-2018/19-035 | Purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 102,000.00 | New |
| Siwar Pri. Sch. | 4-041-232-2630204-104-2018/19-036 | Purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 102,000.00 | New |
| Undhine Pri. Sch. | 4-041-232-2630204-104-2018/19-037 | Purchase of Twenty Five (25) Desks. (Kshs. 102,000.00) | 102,000.00 | New |
| Ligose Pri. Sch. | 4-041-232-2630204-104-2018/19-038 | Renovation of Five (5) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Ligala Pri. Sch. | 4-041-232-2630204-104-2018/19-039 | Renovation of Two (2) Classrooms - Installation of fittings, re-screeding of floors, installation of veranda for Seven (7) Classroons, plastering & painting. | 1,000,000.00 | New |
| Sega Township Pri. Sch. | 4-041-232-2630204-104-2018/19-040 | Repair of Shallow well hand pump | 77,000.00 | New |
| Nyambiro Pri. Sch. | 4-041-232-2630204-104-2018/19-041 | Renovation of Five (5) Classrooms - Replacement of roof, installation of fittings, plastering & painting. | 1,500,000.00 | New |
| Got Nanga Pri. Sch. | 4-041-232-2630204-104-2018/19-042 | Renovation of Four (4) Classrooms - installation of fittings, plastering & painting. | 1,000,000.00 | New |
| Kagonya Pri. Sch. | 4-041-232-2630204-104-2018/19-043 | Construction of Two (2) Classrooms to completion. | 1,900,000.00 | New |
| Bar Odar Pri. Sch. | 4-041-232-2630204-104-2018/19-044 | Completion of Renovation of Four (4) Classrooms - Installation of Windows, plastering & painting. | 600,000.00 | Ongoing |
| Udira Pri. Sch. | 4-041-232-2630204-104-2018/19-045 | Completion of Renovation of Six (6) Classrooms - Installation of fittings, plastering & painting. | 842,870.62 | Ongoing |
| Kagonya Sec. Sch. | 4-041-232-2630205-104-2018/19-001 | Completion of Admin. Block - Installation of fittings, plastering, installation of ceiling & painting. | 1,000,000.00 | Ongoing |
| Uyundo Sec. Sch. | 4-041-232-2630205-104-2018/19-002 | Construction of Two (2) Classrooms to completion. | 1,900,000.00 | New |
| Ndenga Sec. Sch. | 4-041-232-2630205-104-2018/19-003 | Furnishing of Dining hall with Ten (10) tables & 100 plastic chairs. | 138,985.00 | New |
| Konya Sec. Sch. | 4-041-232-2630205-104-2018/19-004 | Construction of Admin. Block to completion. | 1,500,000.00 | New |
| Inungo Sec. Sch. | 4-041-232-2630205-104-2018/19-005 | Completion of Admin. Block - Installation of fittings, plastering, installation of ceiling & painting. | 450,000.00 | New |
| Usinda Sec. Sch. | 4-041-232-2630205-104-2018/19-006 | Completion of Two (2) Classrooms - Installation of fittings, plastering & painting. | 618,985.00 | New |
| Yenga Sec. Sch. | 4-041-232-2630205-104-2018/19-007 | Construction of One (1) Block of Three (3) Door latrines to completion. | 300,000.00 | New |
| Ralak Sec. Sch. | 4-041-232-2630205-104-2018/19-008 | Construction of Admin. Block to completion. | 2,000,000.00 | New |
| Ugambe Sec. Sch. | 4-041-232-2630205-104-2018/19-009 | Construction of Two (2) Classrooms to completion. (Kshs. 1,900,000.00) & Construction of Two (2) Blocks of Three (3) Door latrines to completion (600,000.00)` | 2,500,000.00 | New |
| Siranga Sec. Sch. | 4-041-232-2630205-104-2018/19-010 | Construction of a Laboratory to Completion. | 2,000,000.00 | New |
| Kogere Sec. Sch. | 4-041-232-2630205-104-2018/19-011 | Completion of Administration Block - Installation of fittings, plastering & painting. | 500,000.00 | Ongoing |
| Ugenya Medical Training College | 4-041-232-2630206-104-2018/19-001 | Completion of Admin. Block - Installation of ceiling, installation of bathroom fittings & Doors & painting | 600,000.00 | Ongoing |
| Ugenya Technical Training Institute | 4-041-232-2630206-104-2018/19-002 | Construction of Parking bay for Tractors (Kshs. 1,200,000.00) & Completion of Fencing with barbed wire & treated fence posts 500 meter length (Kshs. 400,000.00) | 1,600,000.00 | Ongoing |
| Konyango AP Post | 4-041-232-2640507-113-2018/19-001 | Fencing of a quarter of acre of land with cedar posts and barbed wire, installation of gate, electrification of housing block (Kshs. 350,000.00) & installation 5,000 litre tank (Kshs. 50,000.00) | 400,000.00 | Ongoing |
| Bar Achuth AP Post | 4-041-232-2640507-113-2018/19-002 | Fencing of an eighth of acre of land with cedar posts and barbed wire, installation of gate, repair of toilet block, electrification of housing block (Kshs. 350,000.00) & installation 5,000 litre tank (Kshs. 50,000.00) | 400,000.00 | Ongoing |
| Deputy County Commissioner Ugenya | 4-041-232-2640507-113-2018/19-003 | Completion of Office Block. - Partitioning of the office block with plywood & Wood frame, installation of doors and painting. | 1,000,000.00 | New |
| Deputy County Commissioner Ugenya. | 4-041-232-2640507-113-2018/19-004 | Renovation of Official Residence - Repair of roof, installation of fittings, plastering & painting. | 1,000,000.00 | New |
| Assistant Chief's Office - Nyayombe | 4-041-232-2640507-113-2018/19-005 | Completion of Fencing of Half an acre of land with treated poles & barbed wire. | 100,000.00 | Ongoing |
| North West Ugenya Chief's Office | 4-041-232-2640507-113-2018/19-006 | Renovation of Office Block. Repair of Roof, plastering & painting. | 300,000.00 | New |
| Assistant County Commissioner - Ukwala Office | 4-041-232-2640507-113-2018/19-007 | Renovation of Office Block. Repair of Roof, plastering & painting. | 500,000.00 | New |
| Assistant Chief's Office - Karadolo East Sub-Location. | 4-041-232-2640507-113-2018/19-008 | Fencing of One (1) acre of land with treated poles and barbed wire. | 150,000.00 | Ongoing |
| Sports | 4-041-232-2640509-112-2018/19-001 | Orgainzation of a Constituency wide sports tornament in all four Wards between April & December, 2019 where wining teams will be awarded with trophies. | 2,180,817.51 | New |
| Ugenya Teachers College | 4-041-232-2640510-110-2018/19-001 | installation of gutters, construction of base & installation of One (1) 10,000 litre tank | 100,000.00 | New |
| Ugenya Technical Institute | 4-041-232-2640510-110-2017/18-002 | installation of gutters, construction of base & installation of One (1) 10,000 litre tank | 100,000.00 | New |
| Ugenya Medical Training College | 4-041-232-2640510-110-2017/18-003 | installation of gutters, construction of base & installation of One (1) 10,000 litre tank | 100,000.00 | New |
| Chief's Office North West Ugenya | 4-041-232-2640510-110-2017/18-004 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 40,000.00) | 100,000.00 | New |
| Chief's Office West Ugenya | 4-041-232-2640510-110-2017/18-005 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 30,000.00) | 90,000.00 | New |
| Chief's Office Ukwala | 4-041-232-2640510-110-2017/18-006 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 30,000.00) | 90,000.00 | New |
| Chief's Office East Ugenya | 4-041-232-2640510-110-2017/18-007 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 40,000.00) | 100,000.00 | New |
| Chief's Office North East Ugenya | 4-041-232-2640510-110-2017/18-008 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 40,000.00) | 100,000.00 | New |
| Chief's Office North Ugenya | 4-041-232-2640510-110-2017/18-009 | Installation of a 5,000 litre tank with gutters (Kshs. 60,000.00) & Establishment of a tree nursery (Kshs. 40,000.00) | 100,000.00 | New |
| Anyiko Special Sch. | 4-041-232-2640510-110-2017/18-010 | Installation of Two (2) 5,000 litre tanks with gutters. | 100,000.00 | New |
| Sega Special Sch. | 4-041-232-2640510-110-2017/18-011 | Installation of Two (2) 5,000 litre tanks with gutters. | 100,000.00 | New |
| Ukwala Special Sch. | 4-041-232-2640510-110-2017/18-012 | Installation of Two (2) 5,000 litre tanks with gutters. | 100,000.00 | New |
| Kenya National Library Service - Ukwala | 4-041-232-3110202-108-2017/18-001 | Drilling & Equipping of Borehole (Kshs. 2,000,000.00) & Fencing of half acre library land with treated posts and barbed wire . (Kshs. 100,000.00) | 2,100,000.00 | New |
|  |  | GRAND TOTAL | 109,040,875.52 |  |

3.4	It was noted that the committee decided to complete some projects previously started by parents and other parties in various institutions as follows;

- St. Joseph’s Ochiel Pri. Sch. – Completion of Admin. Block started by Parents . Kshs. 400,000.00

- Doho Pri. Sch. – Completion of Three (3) Classrooms started by parents. Kshs. 1,000,000.00

- Ukwala Girls Pri. Sch. – Kshs. 200,000.00 Construction of Front wall which was brought down as it was on a road reserve as a contractor was tarmacking the Ugunja – Ukwala – Rwambwa Road.

- Inungo Sec. Sch. – Kshs. 400,000.00 completion of Admin. Block started by parents.

- Usinda Sec. Sch. – Kshs. 618,985.00 completion of two classrooms started by classrooms.

- Deputy County Commissioner Ugenya – Kshs. 1,0000,0000.00 completion of an office block started by the Economic Stimulus Programme in 2009.

3.5	It was noted that parents were no longer willing to contribute to harambee initiatives construct facilities, also policy changes particularly by the Ministry of Education had made it impossible for head teachers and principal to charge anything beyond the approved fees structure, necessitating the NG-CDF to step in and revive these stalled projects as in some cases space was not available to start completely new projects.

The members unanimously resolved to approve these proposals with the resolution been proposed by Mr. Carolus Ayugi and seconded by Mrs. Keaty Ogonyo

Min. 4/09/11/2018: A.O.B.

4.1	The There being no other business, the meeting ended at 5.00pm with prayers by Mrs. Millicent Akinyi.

Signed:

Name: ______________________	Sign: _____________________________Date: __________

Chairman

Signed:

Name: ______________________	Sign: _____________________________Date: ___________

Secretary