RONGO

IEBC NUMBER 253

NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND

PROJECT PROPOSAL

2019/2020 FINANCIAL YEAR

SUBMITTEDs

OCTOBER 2019

| NG-CDF RONGO | National Government Constituencies Development Fund Rongo Ngcdf Building,Rongo. Rongo Township,Off Rongo-Homabay Road P.O Box 542-40404 Rongo, Kenya Tel: ¦ Cell: 0723362923 Email: ngcdfrongo@ngcdf.go.ke ¦ Website:www.ngcdf.go.ke |
| --- | --- |

MINUTES OF NG-CDF COMMITTEE MEETING HELD ON 9TH OCTOBER, 2019

MEMBERS PRESENT

- MOUREEN AUMA-CHAIRPERSON

- KENNEDY OTIENO OYIEKO-SECRETARY

- ENOCK O. NYASENDE-FAM

- MR.JOSEPH SATIA-DEPUTY COUNTY COMMISSIONER

- MILLICENT AWUOR MIYOKA-MEMBER

- MERESA ATIENO NYAKINYE-MEMBER

- RICHARD ONYANGO OCHIENG-MEMBER

- SHARON AWUOR ODONGO-MEMBER

- MAXWELL OCHIENG ORINA-MEMBER

- JOHN ANJEGO NYOTONG-MEMBER

In Attendance

MR. JARED ORINDA-DISTRICT ACCOUNTANT

AGENDA

- Preliminaries

- Reading and Confirmation of previous Minutes

- Matters Arising

- 2019/20 Annual Budget Proposal

- Adjournment

MIN 1/09/10/19: PRELIMINARIES

The meeting was called to order by the Chairperson at 9.15am and opening prayer offered by Mr.John Anjego Nyotong.

MIN 2/09/10/19: READING AND CONFIRMATION OF PREVIOUS MINUTES

The previous minutes were read and proposed by Mrs. Millicent Awuor Miyokaand seconded by Ms Sharon Awuor Odongo as a true record of the last proceedings.

MIN 3/09/10/19: MATTERS ARISING

There were no matters arising.

:MIN 4/09/10/19: ANNUAL BUDGET PROPOSAL 2019/20 FY

The FAM stated that the NG CDF Board through a circular dated 24th Sept, 2019 REF:NG-CDFB/CEO/BOARD CIRCULARS Vol.II (014) had allocated Rongo Constituency Ksh137, 367,724.14 for the financial year 2019-2020 and tabled the Budget Proposal for consideration.

After lengthy deliberations, members adopted the Proposed Budget 2019-2020 as captured below:

| PROJECTS PROPOSAL 2019-2020 FINANCIAL YEAR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| NO. | PROJECT NAME | CURRENT PROJECT ACTIVITY | ORIGINAL COST ESTIMATE | CUMULATIVE ALLOCATION | AMOUNT ALLOCATED | STATUS |
|  | Administration & Recurrent |  |  |  |  |  |
| 1 | Employees’ Salaries | Payment of staff salaries and gratuity. | 3,100,000.00 | Nil | 3,100,000.00 | Ongoing |
| 2 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, and related expenses. | 2,282,063.45 | Nil | 2,282,063.45 | Ongoing |
| 3 | Office Equipment | Purchase of 1 No. (Four Drawer) Metal Cabinet, 2No. UPS, 3 No. Metal File-Shelves and 1No External Hard Drive (two terabyte). One office internet router | 250,000.00 | Nil | 250,000.00 | Ongoing |
| 4 | NSSF | Payment of NSSF Deductions | 140,000.00 | Nil | 140,000.00 | Ongoing |
| 5 | NHIF | Payment of NHIF Deductions | 130,000.00 | Nil | 130,000.00 | Ongoing |
| 6 | Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 2,340,000.00 | Nil | 2,340,000.00 | Ongoing |
|  | Monitoring And Evaluation/Capacity Building |  |  |  |  |  |
| 7 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence, project design and approvals and related expenses | 2,721,031.72 | Nil | 2,721,031.72 | Ongoing |
| 8 | Committee Expenses | Payment of Committee sitting allowances, Conferences, Seminars transport | 1,200,000.00 | Nil | 1,200,000.00 | Ongoing |
| 9 | NGCDFC/PMC Capacity Building | Undertake Training of the PMCs/NGCDFC on NGCDF Related issues | 200,000.00 | Nil | 200,000.00 | Ongoing |
| 10 | Bursary: Secondary Schools | Payment of Bursary To Needy Students | 10,000,000.00 | Nil | 10,000,000.00 | Ongoing |
| 11 | Bursary: Tertiary Education(Universities & Colleges) | Payment Of Bursary To Needy Students | 23,000,000.00 | Nil | 23,000,000.00 | Ongoing |
|  | Social Security Programmes |  |  |  |  |  |
| 12 | NHIF | Payment of NHIF Premiums for Medical Insurance cover of vulnerable members of the community | 2,400,000.00 | Nil | 2,400,000.00 | Ongoing |
|  | Projectss Primary Schools |  |  |  |  |  |
| 13 | Kamagambo Primary School | Completion of Renovation of 5 No. Classrooms-Painting and Decoration | 1,278,291.00 | 1,200,000.00 | 78,291.00 | On Going |
| 14 | Kamgundho Primary School | Completion of 1No. Classroom :Roofing, Painting and Decoration | 1,188,524.00 | 950,000.00 | 238,524.00 | On Going |
| 15 | Kondoro Primary School | Completion of 1No. Classroom : Roofing, Painting and Decoration (the area has black cotton soil hence requires reinforcement on foundation) | 1,200,000.00 | 950,000.00 | 250,000.00 | On Going |
| 16 | Kitunja Primary School | Completion of 2No. Classrooms-painting and decoration (the area has black cotton soil hence requires reinforcement on foundation) | 2,400,000.00 | 2,301,400.00 | 98,600.00 | On Going |
| 17 | Kitweru Primary School | Construction of 2No. three door pit latrine | 520,000.00 | Nil | 520,000.00 | New |
| 18 | Kangeso Primary School | Construction of 2No. three door pit latrine | 520,000.00 | Nil | 520,000.00 | New |
| 19 | Mitwe Primary School | Renovation of 4 No. Classrooms-roofing, Painting and Decoration | 1,199,314.00 | 900,000.00 | 299,314.00 | On Going |
| 20 | Omware Primary School | Construction of 1 No. Standard Classroom (on a stable ground) | 950,000.00 | Nil | 950,000.00 | New |
| 21 | Kameji Primary School | Rehabilitation of 12 No. Classrooms-Roofing, introduction of lintel, flooring, fixing doors and windows, plastering and rendering, painting and decoration | 3,500,000.00 | Nil | 1,500,000.00 | New |
| 22 | Rairi Primary School | Renovation of 5 No. Classrooms- Roofing, Painting and Decoration | 1,408,588.00 | 1,200,000.00 | 208,588.00 | On Going |
| 23 | Siala Primary School | Completion of Administration Block consisting of 5 rooms measuring 160sqmtrs floor area-Fixing doors and windows, floor screed, plastering and rendering ,painting and decoration | 2,508,000.00 | 1,250,000.00 | 1,258,000.00 | On Going |
| 24 | Winyo Primary School | Construction of 2No. Classrooms | 1,900,000.00 | Nil | 1,900,000.00 | New |
| 25 | Kanyadgiro Primary School | Construction of Administration Block consisting of 5 rooms measuring 160sqmtrs in floor area –substructure, walling and lintel | 2,500,000.00 | Nil | 1,000,000.00 | New |
| 26 | Uriri Primary School | Renovation of 4 No. Classrooms @Ksh1,200,000/-(Plastering, fixing of steel doors and windows, floor screed, roofing, painting and decoration) and Completion of 2 No. Classrooms @Ksh800,000/-( Plastering, fixing of steel doors and windows, floor screed, roofing, painting and decoration) | 2,000,000.00 | Nil | 1,500,000.00 | New |
|  | Projects: Secondary Schools |  |  |  |  |  |
| 27 | Kosodo Mixed Secondary School | Funds for Construction of Storey Building Measuring 500sqmtrs in floor area: Comprising-8No. Classrooms, Administration Office consisting of 5 rooms, Laboratory (45 students capacity): Construction of 1st floor slab and Walling | 22,292,242,00 | 1,826,424.33 | 7,965,817.67 | On Going |
| 28 | Matagaro Mixed Secondary School | Completion of Administration block of 5 rooms measuring 360sqmtrs floor area -walling ,plastering and rendering ,roofing, fixing doors and windows | 6,568,308.60 | 1,050,000.00 | 5,018,308.60 | On Going |
| 29 | Miyare Mixed Secondary School | Completion of 2 No. Classrooms-Roofing, fixing doors and windows, plastering and rendering, floor screed ,painting and decoration | 2,225,017.00 | 1,000,000.00 | 1,225,017.00 | On Going |
| 30 | Ngodhe Mixed Secondary School | Completion of 2 No. Standard Classrooms-fixing doors and windows, Painting and Decoration | 2,381458.00 | 1,900,000.00 | 481,458.00 | On Going |
| 31 | Nyamuga Mixed Secondary School | Completion of Administration Block of 5 rooms measuring 360sqmtrs floor area-plastering and rendering, fixing doors and windows, floor screed, tiling | 6,549,463.70 | 3,200,000.00 | 3,049,463.70 | On Going |
| 32 | Oyugi Ogango Girls Sec School | Completion of 2 No. Standard Classrooms-fixing windows, doors, plastering, painting and decoration | 2,370,471.60 | 1,900,000.00 | 470,471.60 | On Going |
| 33 | St Pauls Lwala Mixed Sec School | Construction of 1Storey building made up of 4No. Classrooms; Substructure Work and Construction of columns | 6,000,000.00 | Nil | 1,900,000.00 | New |
| 34 | Sango Mixed Secondary School | Completion of 2 No. Standard Classrooms-Roofing, plastering, Painting and decoration | 2,381,458.00 | 1,900,000.00 | 481,458.00 | On Going |
| 35 | St. Augustine Arundo Mixed Secondary School | Completion of Administration Block of 5 rooms measuring 360sqmtrs floor area: Roofing, plastering and rendering, fixing windows and doors, floor screed | 5,997,629.00 | 1,200,000.00 | 4,297,629.00 | On Going |
| 36 | Rongo Mixed Day Secondary School | Additional funds for construction of two Storey tuition Block-Comprising 12No. Classrooms, 4No. Laboratories (45 students capacity) and Administration Wing of 6No. offices-Superstructure work: Reinforced Concrete to Columns,Beams,1st and 2nd floor Slabs, Staircase, Stone Walling the building, plumbing & drainage works, electrical conduits, fixing windows & doors and plastering & rendering | 44,211,305.00 | 8,000,000.00 | 31,279,338.06 | On Going |
| 37 | Kitere Secondary School | Construction of 2No. Classrooms to completion | 1,900,000.00 | Nil | 1,900,000.00 | New |
|  | Projects: Security |  |  |  |  |  |
| 38 | Kobado AP Post | Purchase of furniture.-Eight tables @Ksh128,000/-, four arm chairs @Ksh20,000/-,4metal cabinets @Ksh72,000/- and 2 four seater waiting bay metal chairs@ Ksh30,000/- | 250,000.00 | Nil | 250,000.00 | New |
| 39 | Kobado AP Post | Construction Of Administration Office to completion: Including Juvenile Cell, Female Cell, Male Cell, Amoury, Two Offices, a Reception, Water Closets, (floor area 98m2 ) | 1,500,000.00 | Nil | 1,500,000.00 | New |
| 40 | Cham gi Wadu AP Post | Purchase of furniture.-Eight tables @Ksh128,000/-, four arm chairs @Ksh20,000/-,4metal cabinets @Ksh72,000/- and 2 four seater waiting bay metal chairs@ Ksh30,000/- | 250,000.00 | Nil | 250,000.00 | New |
| 41 | Cham gi Wadu AP Post | Construction Of Administration Office to completion: Including Juvenile Cell, Female Cell, Male Cell, Amoury, Two Offices and a Reception, Water Closets, (floor area 98m2 ) (1,500,000) and Sinking of Shallow Well (60,000) | 1,560,000.00 | Nil | 1,560,000.00 | New |
| 42 | Kamagambo Police Station | Construction of Modern 5 Door Pit Latrine(Ksh300,000/-) and Renovation of 2No.bedroom OCS residence(roofing, floor screed, painting and decoration, doors and windows Ksh700,000/-) | 1,000,000.00 | Nil | 1,000,000.00 | New |
| 43 | Opapo AP Post | Purchase of furniture.-Eight tables @Ksh128,000/-, four arm chairs @Ksh20,000/-,4metal cabinets @Ksh72,000/- and 2 four seater waiting bay metal chairs@ Ksh30,000/- | 250,000.00 | Nil | 250,000.00 | New |
| 44 | Opapo AP Post | Sinking of Shallow Well to completion | 60,000.00 | Nil | 60,000.00 | New |
| 45 | Chief’s office Central Kamagambo | Construction of Chief’s office Central kamagambo Location measuring 160sqmtrs floor area | 2,500,000.00 | Nil | 1,000,000.00 | New |
| 46 | Rongo University Police Post | Purchase of furniture.-Eight tables @Ksh128,000/-, four arm chairs @Ksh20,000/-,4metal cabinets @Ksh72,000/- and 2 four seater waiting bay metal chairs@ Ksh30,000/- | 250,000.00 | Nil | 250,000.00 | New |
|  | Projects: Constituency ICT Hubs |  |  |  |  |  |
| 47 | East Kamagambo Ward ICT Hub Centre located at Opapo Market next to Opapo AP Post | 1.) Supply Furniture and Fittings-50No.Conference Chairs@Ksh175,000/-, 3 No.Executive Chairs@Ksh36,000/-, Fabricate 50 No. Workstation-Cubicles using MDF Board@Ksh190,350/-, Reception table@ksh20,200/-, Curtains and Curtain Rods@Ksh40,800/-, Wiring and testing the installation @ksh38,000/- 2.)Supply and installation of suitable and Licensed Microsoft Office Software and Antivirus @50,000/- | 550,350.00 | Nil | 550,350.00 | New |
| 48 | North Kamagambo Ward ICT Hub Centre located at Kobado Chiefs Camp | 1.) Supply Furniture and Fittings-50No.Conference Chairs@Ksh175,000/-, 3 No.Executive Chairs@Ksh36,000/-, Fabricate 50 No. Workstation-Cubicles using MDF Board@Ksh190,350/-, Reception table@ksh20,200/-, Curtains and Curtain Rods@Ksh40,800/-, Wiring and testing the installation @ksh38,000/- 2.)Supply and installation of suitable and Licensed Microsoft Office Software and Antivirus @50,000/- | 550,350.00 | Nil | 550,350.00 | New |
| 49 | South Kamagambo Ward ICT Hub Centre located at Cham gi wadu DOs office Compound | 1.) Supply Furniture and Fittings-50No.Conference Chairs@Ksh175,000/-, 3 No.Executive Chairs@Ksh36,000/-, Fabricate 50 No. Workstation-Cubicles using MDF Board@Ksh190,350/-, Reception table@ksh20,200/-, Curtains and Curtain Rods@Ksh40,800/-, Wiring and testing the installation @ksh38,000/- 2.)Supply and installation of suitable and Licensed Microsoft Office Software and Antivirus @50,000/- | 550,350.00 | Nil | 550,350.00 | New |
| 50 | Central Kamagambo Ward ICT Hub located at Nyarach next to Nyarach Primary School | 1.) Supply Furniture and Fittings-50No.Conference Chairs@Ksh175,000/-, 3 No.Executive Chairs@Ksh36,000/-, Fabricate 50 No. Workstation-Cubicles using MDF Board@Ksh190,350/-, Reception table@ksh20,200/-, Curtains and Curtain Rods@Ksh40,800/-, Wiring and testing the installation @ksh38,000/- 2.)Supply and installation of suitable and Licensed Microsoft Office Software and Antivirus @50,000/- | 550,350.00 | Nil | 550,350.00 | New |
| 51 | Central Kamagambo Ward ICT Hub located at Nyarach next to Nyarach Primary School | Renovation of 4 roomed Building cum hall (50 capacity); repair of leaking roof, replacement and painting of ceiling board, painting and decoration ,construction of drainage, installation and testing of electricity wiring | 200,000.00 | Nil | 200,000.00 | New |
|  | Sports Activities |  |  |  |  |  |
| 52 | Constituency Sports Tournament | Conduct the Constituency sports tournament and purchase sports gears to be distributed to the participating teams. | 2,747,354.48 | Nil | 2,747,354.48 | New |
|  | Environmental Projects |  |  |  |  |  |
| 53 | Lwala Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 54 | Ofwanga Secondary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 55 | Kamondi Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 56 | Rongo Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 57 | St Jonathan Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 58 | Sango Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 59 | Kamgundho Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 60 | Ndonyo Primary School | Supply, plant, manure and provide care for three months to 50No. mature tree seedlings and erect secure cage (using chicken-wire and round-poles) around every tree | 73,419.31 | Nil | 73,419.31 | New |
| 61 | Environmental Projects: Rain Water Goods | Supply and install 1No. 10,000ltrs water tank, 12 No. gutters, Construct tank base at Ksh180,000/= per school@12 No. schools North Kamagambo-St Alberts Miyare Secondary School, Kobado AP Post ,Lwala Primary School Central Kamagambo- Matagaro Primary School,Marera Primary School . East Kamagambo- Opapo Secondary School, Mitwe Primary School, Kitweru Primary School, Opapo AP Post South Kamagambo-Cham gi Wadu AP Post office, Banda Primary School, Ngou Primary School | 2,160,000.00 | Nil | 2,160,000.00 | New |
|  | Emergency |  |  |  |  |  |
| 62 | Emergency (5% Of The Fund) | Unallocated Amount Meant For Emergencies That May Occur Within The Constituency | 7,198,241.38 | Nil | 7,198,241.38 | New |
|  |  |  |  |  | 137,367,724.14 |  |

MIN 5/09/10/19: ADJOURNMENT

There being no other business meeting adjourned at 2:51 p.m with a word of prayer offered by Mrs.Millicent Miyoka.

Secretary							Chairperson