****

**EMBAKASI CENTRAL**

**IEBC NUMBER 284**

**NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND**

**RESUBMISSION**

**2020/2021 FINANCIAL YEAR**

**SUBMITTED**

**OCTOBER, 2020**

907

**2016**  *National Government Constituencies Development Fund*  **No. 30**

 **THIRD SCHEDULE** *(s. 15)*

**CONSTITUENCY PROJECTS SUBMISSION** FORM

Constituency No **284** Constituency Name **EMBAKASI CENTRAL** Financial Year **2019/2020**

|  |  |  |
| --- | --- | --- |
| Serial  | Name of Project | Amount Allocated |
| 284/3110202 | NG-CDF Office | 1,142,500.00 |
| **TOTAL** | **1,142,500.00** |

Chairman NG-CDF Committee **…STEPHEN MACHARIA….** Signature…………………..

Date…22/10/2020……

Fund Account Manager **…ELIAS M. MATE……**

Signature……………………. Date…22/10/2020…

**2016 National Government Constituencies Development Fund No. 30**

**FOURTH SCHEDULE (s. 16)**

**PROJECT DESCRIPTION FORM**

Constituency No: **284** Constituency Name **EMBAKASI CENTRAL** County **NAIROBI**

Project Number **284/3110202**

Project Title NG-**CDF Office**

Sector **Others**

Status of projects (tick one) New…………. Extension……………….. On-going…√…..

Rehabilitation ……………

Brief statement on project status at time of submission

Construction of Social Hall on 2nd Floor of the NG-CDF Office:

Financial year 2019/**2020** 1st July 2019 to 30th June 2020

Original Cost estimates, in Kshs. **7,500,000** dated…**11/2019**……

Amount allocated last financial year **6,000,000.00**

Amount allocated this financial year **1,142,500.00**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Name** | **Project Number** | **Activity** | **Amount** | **Status** |
| NG-CDF Office | 4-047-284-3110202-108-2019/2020-001 | Construction of Social Hall (200-seater) on 2nd Floor of the NG-CDF Office:Walling, Roofing, Windows, doors, Tiling of the floor, Paintwork and construction of staircase. | 1,142,500.00 | Ongoing |
| **Total** | **1,142,500.00** |  |

Person completing form: Name **… Elias M. Mate …….** Position **Fund Account Manager**

Signature…………………… Date…**22/10/2020**……

**EMBAKASI CENTRAL Constituency Development Fund**

**Project Proposal 2019/2020 Financial Year**

**Code list**

**FINANCIAL YEAR… 1ST JULY 2019 TO 30TH JUNE…2020**

| **Project Name** | **Project Number** | **Original Cost/ Estimate** | **Cumulative allocation** | **Project activity** | **Amount Allocated** | **Current Status** |
| --- | --- | --- | --- | --- | --- | --- |
| NG-CDF Office | 4-047-284-3110202-108-2019/2020-001 | 7,500,000.00 | 6,000,000.00 | Construction of Social Hall on 2nd Floor of the NG-CDF Office:Walling, Roofing, Windows, doors, Tiling of the floor, Paintwork and construction of staircase. | 1,142,500.00 | **Ongoing** |
| **TOTAL** |  |  |  |  | **1,142,500.00** |  |