| **No** | **Constituency name** | **Allocation (Kshs.)** | **Compliance to NG-CDF Act and other guidelines** | **Committee’s Recommendations** |
| --- | --- | --- | --- | --- |
|  | **Buuri** | Normal Allocation, Kshs.175,361,810  JSS Allocation, Kshs.9,623,083  Total Allocation, Kshs.184,984,893 | **Non- compliance - Entire proposal to pend approval apart from bursary, Administration and Emergency;** | ***Entire proposal to pend approval apart from bursary, Administration and Emergency subject to NG-CDFC allocating entire balances to laboratory projects initiated in 2022/23 financial year in the following schools; Mbuju Secondary School, Buuri High School,*** |
| Ontulili Mixed Day Secondary School, Kshs.8,700,000-Purchase of a 46 Capacity School Bus Isuzu semi luxury bus (to be on a one off and no insurance nor asset financing involved) and this is within the government negotiated range and as such there is no extra cost involved with fittings to cater for Persons with Disabilities | **Pending Approval.**  NG-CDFC to submit quotation for the 46-seater school bus |
| Ruiri Girls Secondary School, Kshs.1,200,000 - Construction to the roofing level of 200 capacity dormitory | **Pending Approval.**  NG-CDFC to submit drawings and BoQs  The estimated cost has been provided as Kshs.3,500,000 |
| Kiirua Police Post, Kshs.2,000,000-Construction to completion of the administration block; 4 roomed offices (OCPD Office, Deputy OCPD, DCIO Office, Staff Officer Division) | **Pending Approval.**  NG-CDFC to submit a letter from the Deputy County Commissioner communicating the decision of the Sub County Security Committee on the establishment of the police post  NG-CDFC to submit drawings and BoQs endorsed by the OCPD |
| Ontulili Police Post, Kshs.3,000,000- Construction to Lintel Level of a Police Post administration Block of 10 Rooms Offices (OB Office, OCS Office, Deputy OCS Office, OCPD Office, General Office, Armory room, Male cell, Female Cell, and Minor Boys Cell minor Girl’s cell. | **Pending Approval.**  NG-CDFC to submit a letter from the Deputy County Commissioner communicating the decision of the Sub County Security Committee on the establishment of the police post  NG-CDFC to submit drawings and BoQs endorsed by the OCPD |
| Climate Mitigation Activities, Kshs.5,714,472- Purchase, planting, and nurturing of 1000 drought-resistant tree seedlings to public institutions | **Pending Approval.**  Proposed project to await guidelines on climate change projects. |
| Tutua Information and Communication Technology Hub, Kshs.2,500,000-Construction to roofing level of a 100-capacity Information and Communication Technology Hub Hall with one office and a kitchen. | **Pending approval**  Proposed projects to await detailed guidelines from the Ministry of ICT  NG-CDFC to confirm availability of land where the hub will be constructed once approved |
| Kisima Information and Communication Technology Hub, Kshs.2,500,000- Construction to roofing level of a 100 Capacity Information and Communication Technology Hub Hall with one office and a kitchen |
| Timau Information and Communication Technology Hub, Ksh. 2,500,000-Construction lintel level of a 100 Capacity Information and Communication Technology Hub Hall with one office and a kitchen |
| Ontulili Information and Communication Technology Hub, Ksh.2,500,000- Construction to roofing level of a 100 Capacity Information and Communication Technology Hub Hall with one office and a kitchen |
| Kiirua Information and Communication Technology Hub, Ksh. 2,500,000-Construction to roofing level of a 100 Capacity Information and Communication Technology Hub Hall with one office and a kitchen |
| Kibirichia Information and Communication Technology Hub, Ksh. 2,500,000-Construction to roofing level of a 100 Capacity Information and Communication Technology Hub Hall with one office and a kitchen |