| **No** | **Constituency name**  | **Allocation (Kshs.)** | **Compliance to NG-CDF Act and other guidelines** | **Committee’s Recommendations** |
| --- | --- | --- | --- | --- |
|  | **Igembe South** | Normal Allocation, Kshs.175,361,810JSS Allocation, Kshs.12,298,533**Total Allocation, Kshs.187,660,343** | **All proposed projects complied apart from the following;** | **All proposed projects recommended for approval apart from the following;**  |
| Climate Mitigation activities - Purchase and delivery of a 10,000 litres water tank at Ksh105,000, construction to completion of a tank base at Ksh65,000 purchase and installation of water gutters @Ksh71,000 and supply, delivery, planting and nurturing of 30 indigenous tree seedlings at Kshs.15,000 in various institutions – Kshs **2,304,000.** | **Pending Approval**Proposed project to await guidelines on climate change projects. |
| Antubankui Primary School, Kshs.2,000,000 - Purchase of 0.154 Hectares of land  | **Pending Approval.**NG-CDFC to submit a letter from the County Director of Education communicating the decision of the County Education Board on the establishment of the school.NG-CDFC to provide information on how the school will be developed once land has been procured |
| Kirindine Day Secondary School, Kshs.12,000,000 - First Phase construction of a 1500-student capacity multi-purpose hall with a Kitchen, store, washrooms and three offices. Substructures, superstructure Reinforced Concrete Frame, Superstructure walling and roofing. | **Pending Approval.**NG-CDFC to submit the drawings and BOQs for the entire project The NG CDFC committed to fund the second phase of Kshs.12,000,000 to completion in the FY 2024/2025 proposal The estimated cost for the entire project was indicated as Kshs.24,000,000 |
| Maua Girls Secondary School, Kshs.10,000,000 - First phase Construction of a Storied building with 3 classrooms on the ground floor and 3 classrooms on the 1st Floor. i.e. Substructures, superstructure R.C. Frame with slab, Superstructure walling and installation of doors and windows and electrical works. – Kshs 10,000,000The NG CDFC undertakes to fund the second phase of Ksh 10,000,000 to completion in the FY 2024/2025 proposal | **Pending Approval.**NG-CDFC to submit drawings and BOQs for the entire project The description to include the entire scope of the project and specify what will be done under first phaseThe NG CDFC has committed to fund the second phase of Kshs.10,000,000 to completion in the FY 2024/2025 proposal The estimated cost for the entire project was indicated as Kshs.20,000,000 |
| Mboone Day Secondary School, Kshs.10,000,000 - First phase Construction of a storied Administration Block with a PLWD ramp, a staffroom, washrooms, six offices and a store on the ground floor and a library and a computer room of 50-person capacity each on the first floor. i.e. substructures, superstructure R.C. Frame with slab, Superstructure walling and installation of doors and windows and finishes on the ground floor, Kshs.9,200,000 and construction to completion of a 40 cubic Metres septic tank@ 800,000. | **Pending Approval.**NG-CDFC to submit drawings and BOQs for the entire project and specify the number of storeysThe description to include the entire scope of the project and specify what will be done under first phaseThe NG-CDFC committed to fund the second phase of Kshs.10,000,000 to completion in the FY 2024/2025 proposal The estimated cost for the entire project was indicated as Kshs.20,000,000 |
| Constituency Innovation Hub at Maua Chief's camp ground, Kshs.3,000,000 - First phase Construction of a 100-person Constituency Innovation Hub comprising of one office, two stores, a library a computer lab and a Hall; -i.e. Substructure Works, (Ksh1,977,200), Reinforced concrete frame and superstructure walling with roofing (Ksh 1,022,800),  | **Pending Approval.**Proposed project to await detailed guidelines from the Ministry of IC&DE The estimated costs of the projects are Kshs.7,500,000 |
| Constituency Innovation Hub at Kanuni Assistant County Commissioner’s Office ground, Kshs.3,000,000 - First phase Construction of a 100-person Constituency Innovation Hub comprising of one office, two stores, a library a computer lab and a Hall; -i.e. Substructure Works, (Ksh1,977,200), Reinforced concrete frame and superstructure walling with roofing (Ksh 1,022,800), |
| Constituency Innovation Hub at Antubochiu Chief’s ground, Kshs.3,000,000 - First phase Construction of a 100 persons Constituency Innovation Hub comprising of one office, two stores, a library a computer lab and a Hall; -i.e. Substructure Works, (Ksh1,977,200), Reinforced concrete frame and superstructure walling with roofing (Ksh 1,022,800) |
| Constituency Innovation Hub at Mutio Kiama ACC’s office ground, Kshs.3,000,000 - First phase Construction of a 100 persons Constituency Innovation Hub comprising of one office, two stores, a library a computer lab and a Hall; -i.e. Substructure Works, (Ksh1,977,200), Reinforced concrete frame and superstructure walling with roofing (Ksh 1,022,800), |