FULL NATIONAL GOVERNMENT CONSTITUENCY DEVELOPMENT FUND COMMITTEE MEETING HELD ON 23rd OCTOBER, 2019 AT THE CDF BOARDROOM

ATTENDANCE

- Mr Joseph Rocky Odada 		-	Chairman

- Mr Henry India Odep 		- 	Secretary

- Mr Zedekiah Odalo Hongo 	-  	Member

- Mr Kenneth Ogalo 		-  	Member

- Mr. Naphtal Opapa                      -	Member

- Mr. Alfred Chisaina		-	Fund Account Manager

- Mrs. Hellen A. Muga.  		- 	Member

- Mrs. Eunice A. Ochieng 		-	Member

- Yussuf Mohamed			-	DCC

IN Attendance

- Sospeter Arodi			-	Constituency Office Manager

AGENDA

- Reading and confirmation of previous minutes.

- Matters arising from the previous minutes.

- On-going projects.

- Proposal 2019/2020.

- A.O.B.

PRELIMINARIES

The Chairman called meeting to order at 10:15am.  He  Thanked members for keeping time. An opening prayer was offered by Ms Hellen Muga.

MIN: 1/10/2019 READING AND CONFIRMATION OF PREVIOUS MINUTES

The minute was read by the secretary, proposed to be true records of what was discussed by Kenneth Ogalo and seconded by Eunice Ochieng.

MIN: 2/10/2019 MATTERS ARISING FROM THE PREVIOUS MINUTES

- The committee was informed that a few bursary had not been collected by he beneficiaries or not delivered to the institutions

- Ahero police should be considered for pit latrines. The OCPD had presented a formal request to the NGCDF

- The most appropriate cost per classroom to be pegged at Kshs 1,000,000.

MIN: 3/10/2019: ON-GOING PROJECTS.

The committee noted that the schools had taken it upon themselves to do some works on the ongoing projects to bring them to usable state. The report below summarizes the current status of the various ongoing projects that NGCDFC committed to complete in the current financial year

| S/NO | PROJECT NAME | ACTIVITY | STATUS | OUTSTANDING AMOUNT | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 1 | Kolal Secondary school | Completion of administration block (Fittings, Plastering, tiling and painting | On-going | 618,500 | Outstanding works certified by public works officer |
| 2 | Migingo Girls Secondary School | Construction of phase two (first floor) of the dormitory (walling Roofing, fittings, plaster and finishes) final disbursement from NGCDF | On-going | 3,500,000 | Phase one complete and in use. Phase two yet to start. Its co-funded by NGCDFC and school. NGCDF was contribute 50% of the project cost which was estimated at Ksh 36m |
| 3 | Alendu Secondary School |  | complete | nil | Completed by the school Confirmed by the principal |
| 4 | Withur AP Post | completion of office (fittings, plastering, tiling and painting) | On-going | 494,777 | Outstanding works certified by public works officer |
| 5 | Kanyagwal High School | completion of hall (tiling and painting) | On-going | 485,221 | Outstanding works certified by public works officer |
| 6 | Withur Secondary School | completion of three classrooms (tiling and painting) | On-going | 592,763 | Outstanding works certified by public works officer |
| 7 | Arombo Secondary School | completion of staff house (Fittings, plastering, tiling and painting) | On-going | 548,500 | Outstanding works certified by public works officer |
| 8 | Kadete Primary School | completion of four classrooms (Tiling and painting) | On-going | 594,000 | Outstanding works certified by public works officer |
| 9 | Disi Secondary School | completion of two classrooms (ceiling and tiling) | On-going | 300,000 |  |
| 10 | Miguye Primary School | completion of two classrooms (tiling and painting) | On-going | 250,000 |  |
| 11 | Katolo Secondary School |  | Complete | nil | Completed by the school Confirmed by the principal |

MIN: 5/10/2019 Project Proposal 2019/2020

The committee having considered various factors approved the following projects to receive funding in the financial year 2019/2020:

| S/NO | PROJECT NAME | PROJECT ACTIVITY | AMOUNT ALLOCATED |
| --- | --- | --- | --- |
|  | Administration Expenses |  |  |
| 1 | Employee Salaries | Payment of staff salaries and gratuity. | 3,900,000.00 |
| 2 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea. | 2,737,063.45 |
| 3 | NSSF | Payment of NSSF deductions | 33,600.00 |
| 4 | NHIF | Payment of NHIF deductions | 71,400.00 |
| 5 | Committee Expenses | Payment of sitting allowances | 1,500,000.00 |
|  | Project Monitoring and Evaluation and Capacity building |  |  |
| 1 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea. | 271,226.30 |
| 2 | Committee Expenses | Projects monitoring and evaluation field allowances. | 1,933,858.00 |
| 3 | NG-CDFC/PMC and Staff capacity building | NG-CDFC/PMC and Staff capacity building | 1,915,947.42 |
|  | Emergency Reserve |  |  |
| 1 | Emergency Fund | Emergency reserve to cater for unforeseen occurrences | 7,198,241.38 |
|  | Bursaries |  |  |
| 1 | Bursary Secondary Schools | Bursary awards to needy students. | 18,000,000.00 |
| 2 | Bursary Tertiary Institutions | Bursary awards to needy students. | 16,000,000.00 |
|  | PRIMARY SCHOOLS |  |  |
| 1 | Akwanya Primary School | Rehabilitation of four classrooms (Plastering, Tiling and painting) | 800,000.00 |
| 2 | Apondo Primary School | Construction of one classroom | 1,000,000.00 |
| 3 | Awasi Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 4 | Ayweyo RC Primary School | Construction of two classrooms. | 2,000,000.00 |
| 5 | Bondo Kachola Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 6 | Boya Primary School | Rehabilitation of four classrooms (Plastering, Tiling and painting) | 800,000.00 |
| 7 | Bwanda Primary School | Construction of one classroom | 1,000,000.00 |
| 8 | Disi Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 9 | Holo Orucho Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 10 | Hongo Ogosa Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 11 | Kadete Primary School | Additional funds completion of four classrooms (Tiling and painting) | 594,000.00 |
| 12 | Kagimba Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 13 | Kaluore Primary School | Construction of barbed wire fence and gate for 5 acres | 400,000.00 |
| 14 | Kanyangoro Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 15 | Kanyipola Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 16 | Kasuna Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 17 | Kochieng Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 800,000.00 |
| 18 | Kogwedhi Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 19 | Kokuoyo Primary School | Rehabilitation of four classrooms (Plastering, Tiling and painting) | 800,000.00 |
| 20 | Konim Primary School | Rehabilitation of four classrooms (Plastering, Tiling and painting) | 800,000.00 |
| 21 | Kosida Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 22 | Kuth Awendo Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 23 | Masogo Primary School | Construction of four door pit latrines | 400,000.00 |
| 24 | Miguye Primary School | Additional funds for completion of two classrooms (tiling and painting) | 250,000.00 |
| 25 | Miringo Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 26 | Nyachoda Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 27 | Nyakongo Primary School | Rehabilitation of four classrooms (Plastering, tiling and painting) | 800,000.00 |
| 28 | Nyalenda Primary School | Rehabilitation of two classrooms (Plastering, Tiling and painting) | 400,000.00 |
| 29 | Nyamasao Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 30 | Nyarombe Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 31 | Nyomwaro Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 32 | Obugi Primary School | Construction of two classrooms. | 2,000,000.00 |
| 33 | Ogenya Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 34 | Ojere Primary School | Rehabilitation of four classrooms (Plastering, tiling andy painting) | 800,000.00 |
| 35 | Ojienda Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 36 | Okana Primary School | Construction of one classroom | 1,000,000.00 |
| 37 | Olasi Primary School | Rehabilitation of three classrooms (Plastering, Tiling and painting) | 600,000.00 |
| 38 | Onjiko Primary School | Rehabilitation of four classrooms (Plastering, tiling andy painting) | 800,000.00 |
| 39 | Oseth Primary school | Construction of one classroom | 1,000,000.00 |
| 40 | Ponge Primary School | Rehabilitation of four classrooms (Plastering, tiling andy painting) | 700,000.00 |
| 41 | Rongo Primary School | Construction of three door pit latrines | 300,000.00 |
| 42 | Wanganga Primary School | Construction of barbed wire fence and gate for 5 acres | 400,000.00 |
| 43 | Withur Primary School | Construction of two classrooms. | 2,000,000.00 |
| 44 | Yogo Primary School | Construction of barbed wire fence and gate for 5 acres | 400,000.00 |
|  | SECONDARY SCHOOLS |  |  |
| 1 | Arombo Secondary School | Additional funds for completion of staff house (Fittings, plastering, tiling and painting) | 548,500.00 |
| 2 | Awasi PAG Boys Secondary School | Rehabilitation of five classrooms (Plastering, tiling andy painting) | 1,000,000.00 |
| 3 | Awasi PAG Girls Secondary School | Additional funds for Completion of laboratory (plastering, fittings, tiling and painting) | 500,000.00 |
| 4 | Ayucha Secondary School | Additional funds for Completion of laboratory (Plumbing works, fittings, plastering, tiling and painting) | 500,000.00 |
| 5 | Disi Secondary School | Additional funds for completion of two classrooms (ceiling and tiling) | 300,000.00 |
| 6 | Kanyagwal High School | Additional funds for completion of hall (tiling and paiting) | 485,221.00 |
| 7 | Karanda Secondary School | Additional funds for Completion of laboratory (Fittings, Plastering, tiling and painting) | 500,000.00 |
| 8 | Karanda Secondary School | Construction of one classroom | 1,000,000.00 |
| 10 | Kobura Girls Secondary School | Additional funds for Completion of administration block 11(Fittings, Plastering, tili12ng and painting | 1,000,000.00 |
| 11 | Kochogo High Scool | Final payment for the school bus | 500,000.00 |
| 12 | Kolal Secondary School | Additional funds for Completion of administration block (Fittings, Plastering, tiling and painting | 618,500.00 |
| 13 | Kowuor Mixed Secondary Schoo | Construction of science laboratory | 2,000,000.00 |
| 14 | Lela Secondary School | Additional funds for Completion of one classroom (fittings, tiling, plastering and painting) | 200,000.00 |
| 15 | Masogo Secondary School | Purchase of 51 seater school bus | 7,100,000.00 |
| 16 | Migingo Girls Secondary School | Additional funds for completion of dormitory. Final disbursement of the 50% NGCDF Share | 3,500,000.00 |
| 17 | Nyakakana Secondary School | Additional funds for Completion of laboratory (Plumbing works and painting) | 500,000.00 |
| 18 | Nyalenda Girls Secondary School | Additional funds for Completion of laboratory (Tiling, Plumbing works and painting) | 500,000.00 |
| 18 | Nyalenda Girls Secondary School | Construction of dormitory | 2,000,000.00 |
| 19 | Okanja Mixed Secondary School | Construction of barbed wire fence and gate for 5 acres | 400,000.00 |
| 20 | Okanja Mixed Secondary School | Additional funds for Completion of laboratory (Fittings, Plastering, plumbing, tiling and painting) | 1,000,000.00 |
| 21 | Olasi Secondary School | Additional funds for Completion of two classrooms (fittings, plastering, tiling and painting) | 400,000.00 |
| 22 | Ombaka Secondary School | Additional funds for Completion of laboratory (roofing, fittings,Plastering, plumbing, tiling and painting) | 2,000,000.00 |
| 23 | Ongeche Seconadry School | Additional funds for Completion of laboratory (Fittings, Plastering, tiling and painting) | 500,000.00 |
| 24 | Onjiko Kobongo Mixed Secondary School | Additional funds for Completion of two classrooms (fittings, plastering and painting) | 700,000.00 |
| 25 | Onjiko Kobongo Mixed Secondary School | Construction of one classroom | 1,000,000.00 |
| 26 | Oren Secondary School | Construction of one classroom | 1,000,000.00 |
| 27 | Ranjira Mixed Secondary School | Additional funds for Completion of laboratory (Fittings, Plastering and painting) | 500,000.00 |
| 28 | Reru A.I.C Secondary School | Additional funds for Completion of laboratory (Fittings, Plastering and painting) | 500,000.00 |
| 29 | St Peters Konim Mixed Secondary School | Additional funds for Completion of laboratory (Roofing, Fittings, Plastering, plumbing, Tiling and painting) | 2,000,000.00 |
| 30 | St. Christopher RC Secondary School | Rehabilitation of five classrooms (Plastering, tiling and painting) | 1,000,000.00 |
| 31 | Wanganga Mixed secondary School | Construction of science laboratory | 2,000,000.00 |
| 32 | Withur Secondary School | Additional funds for completion of three classrooms (tiling and painting) | 592,763.00 |
|  | Tertiary Institutions |  |  |
| 1 | Nyando Technical Training Institute | Construction workshops | 5,000,000.00 |
|  | ENVIRONMENT PROJECTS |  |  |
| 1 | Bungu Koraga Primary School | Planting trees | 100,000.00 |
| 2 | Disi Secondary School | Construction of three door pit latrines | 300,000.00 |
| 3 | Kanyipola Primary School | Planting trees | 100,000.00 |
| 4 | Korwana primary School | Planting trees | 100,000.00 |
| 5 | Kuth Awendo Primary School | Planting trees | 100,000.00 |
| 6 | Miringo Primary School | Planting trees | 100,000.00 |
| 7 | Nyomwaro Primary School | Construction of three door pit latrines | 300,000.00 |
| 8 | Ombaka Primary School | Construction of three door pit latrines | 300,000.00 |
| 9 | Ranjira Primary School | Planting trees | 100,000.00 |
| 10 | Siany Kabonyo Primary School | Construction of three door pit latrines | 300,000.00 |
|  | SECURITY PROJECTS |  |  |
| 1 | Ahero Police Station | Construction three Door Pit latrine | 300,000.00 |
| 2 | Ahero Police Station | Additional funds for completion of office (fittings, plastering, tiling and painting) | 500,000.00 |
| 3 | Katho Location Chiefs Office | Additional funds for completion of office (fittings, plastering, tiling and painting) | 800,000.00 |
| 4 | Kochogo Location Chiefs Office | Additional funds for completion of office (fittings, plastering, tiling and painting) | 800,000.00 |
| 5 | Nyando Division ACCs Office | Construction two Door Pit latrine | 250,000.00 |
| 6 | Nyando Sub County Deputy County Commissioners Residence | Additional funds for the completion of of DCCs House Three bedroom (Plastering, tiling and painting) | 1,000,000.00 |
| 7 | Onjiko Location Chifes Office | Additional funds for completion of office (fittings, plastering, tiling and painting) | 800,000.00 |
| 8 | Wawidhi Location Chiefs Office | Construction of chiefs Office | 800,000.00 |
| 9 | Withur AP Post | Additional funds for completion of office (fittings, plastering, tiling and painting) | 594,777.00 |
|  | Nyando NGCDF office |  |  |
| 1 | NG CDF office | Extension of NG-CDF Office. (to accommodate Multipurpose hall, offices and ICT hub) | 2,250,000.00 |
| 2 | NG CDF office | Purchase of furniture and equipment for the new offices: 22 chairs, 6 tables, 5 cabinets a conference table | 500,000.00 |
| 3 | NG CDF office | Purchase of three laptops and one desk top computer | 210,000.00 |
|  | Sports |  |  |
| 1 | Constituency Sports | Support sporting activities in the constituency by organizing tournaments and winning teams awarded trophies | 2,312,626.59 |
|  | Total |  | 137,367,724.14 |

The committee resolved that applications for bursaries be opened and closed on 15/2/2020.

MIN: 6/9/2019: AOB

- A member wanted T-shirt for CDF to reflect writing of NYANDO CDF

- Complain committee to meet on Monday the 30-9-2019  at 10.00 am.

- A member reminded the meeting that there is need to construct a shade of vehicles.

Prepared by 							Confirmed by

……………………………					……………………………

Henry India Odep						Joseph Rocky Odada

Secretary							Chairman