MINUTES OF THE RUIRU NG-CDF COMMITTEE MEETING HELD ON 28TH SEPTEMBER 2021 AT THE NG-CDF OFFICE RUIRU AT 10:00AM

PRESENT MEMBERS

- Rachael Macharia               		Chairperson

- Phares Karanja                  		Fund Account Manager

- Joseph Kariuki				Secretary

- Mary Kinguku                  		Member

- Paul Kigaa                    		Member

- Felistas Maria Kenyoni           		Member

- Esther Njeri		            	Member

- Boniface Mwaura			Member

AGENDA

- Opening of the meeting/preliminaries

- Reading of Meeting of previous minutes

- Financial Year 2021/22 Project Proposal

- Emergency Requests

- Bursary final tranche - 2020/21

- AOB

MIN 1/28/09/2021: Opening of the Meeting/Preliminaries

The meeting started at 10:30am with a word of prayer led by Boniface. The Chairperson then welcomed members to the meeting and explained the main purpose of the meeting as being to consider proposals for the current year and conclude the exercise.

She regretted the short notice given to members but explained that this because of other urgent matters that some members of the committee were undertaking.

MIN 2/28/09/2021:  Reading of Minutes of Previous Meeting

The minutes of the previous meeting were proposed by John and seconded by Boniface.

MIN 3/28/09/2021: Financial Year 2021/22 Project Proposals

The Fund Manager informed members that the NG-CDF allocation for the constituency for the current year (F/Y 21/22) was Kshs. Kshs.137,088,879

Members deliberated ward reports and a summary of outstanding projects works.

A report on the ongoing projects was also discussed. Members felt that it was necessary to give priority to ongoing projects if any.

After lengthy deliberations, members approved the Financial Year 2021/22 projects proposal as follows:

| Project Name | Amount Allocated | Project Activity |
| --- | --- | --- |
| 6% Administration - Employees’ salaries - Goods and Services - NSSF - NHIF - Committee Expenses | 1,700,000 1,700,000 14,400 44,400 4,766,532 | Payment of staff salaries and gratuity Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea Payment of NSSF deductions Payment of NSSF deductions Payment of Committee sitting allowances, transport, conferences |
| 3% M & E and Capacity Building - Goods and services - Committee Expenses - NGCDFC/PMC Capacity Building | 1,000,000 1,221,031 1,891,635 | Purchase of fuel, repairs and maintenance, printing, stationery, airtime, travel, and subsistence Payment of Committee sitting allowances, transport, conferences Undertake Training of the PMCs/NGCDFCs on NGCDF related issues |
| Emergency (5%) | 7,192,207 | To cater for any unforeseen occurrences in the constituency during the financial year |
| Ruiru Constituency Sports Project (2%) | 2,741,777 | Conducting of constituency-wide sports tournament where the winning teams will be awarded with balls, uniforms and trophies where facilitation of the tournament @ Ksh. 1,500,000 and purchase of balls, uniforms and trophy @Ksh. 1,241,777 |
| Bursary Secondary Schools | 23,960,000 | Payment of bursary to needy Secondary students |
| Bursary Tertiary Schools | 20,000,000 | Payment of bursary to needy Tertiary students |
| Social Security Program - Payment of NHIF to needy constituents | 4,020,000 | Social Security Program - Payment of NHIF for 670 needy constituents @Ksh.6000) |
| St George’s Primary School | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Mutuya Primary School School | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Manguo Primary School | 7,000,000 | Construction of two classrooms to completion 10ft excavation on cotton soil and extra reinforcement (4M) and school ground levelling on 2 acre school compound (3m) |
| Kwihota Primary School | 1,500,000 | Construction of one classroom to completion - steel reinforced to accommodate more future floors |
| Kwangethe Primary School | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Gikumari Primary School | 1,500,000 | Construction of one classrooms to completion - steel reinforced to accommodate more future floors |
| Mwalimu Farm Primary School | 6,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors (3,000,000) and construction of murram 2KM acess road to school (Ksh. 3,000,000) |
| Matopeni Primary School | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Gatongora Primary School | 3,900,000 | Construction of three classrooms to completion - steel reinforced to accommodate more future floors |
| Githurai Kimbo Primary School | 450,000 | Additional funds for completion of three classrooms – extra excavation and reinforcement |
| Spinners Secondary | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Ruiru Kihunguro Secondary | 4,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors (3m)and construction of 8-door with one unit for PLWD to completion (1M) |
| NGCDF Office | 500,000 | Renovation by painting of the NGCDF office to completion |
| Ruiru Kihunguro Secondary | 750,000 | Additional funds for extra costs arising from extra excavation of 3 office administration block |
| Ruiru Boys Secondary | 3,000,000 | Construction of two classrooms to completion - steel reinforced to accommodate more future floors |
| Kwangethe Secondary School | 4,936,897 | Construction of two classrooms with slabroof to completion including staircase and ramp (4m)and construction of 6-door with one unit for PLWD to completion (936,897) |
| Gikumari Secondary School | 1,500,000 | Construction of one classroom to completion with reinforced foundation due to clay soils |
| Gatongora Police | 3,300,000 | Renovation of existing 8-room office block - plastering, reroofing, painting to completion |
| Watalamu Police Post | 1,500,000 | Construction of reception and one extra office to completion |
| Mutonya Police Post | 3,000,000 | Construction of a concrete post fence ringed with wire mesh on quarter acre land (1M) and 4-room staff quarters (2M) to completion |
| Ruiru Security lights | 5,000,000 | Construction of 20M high mast Security floodlights to completion - six 300 led bulbs |
| Gatongora Security lights | 4,000, 000 | Construction of 20M high mast Security floodlights to completion - six 300 led bulbs |

MIN 4/28/09/2021: Emergency Requests

Members approved emergency requests in respect of the following projects

| No | PROJECT | PURPOSE | AMOUNT |
| --- | --- | --- | --- |
| 1 | Ruiru Kihunguro Secondary School | Drainage and Toilets to Administration block | 750,000 |
| 2 | Mutonya Police Post | Electric supply to Police Post | 100,000 |

MIN 5/28/09/2021: Bursary final tranche - 2020/21

Members approved Bursary disbursement in respect of unutilized FY 2021/22 funds in the sum of Ksh. 3,211,000

MIN 6/28/09/2021: Adjournment

The meeting ended with word of prayer by Joseph.

Minutes Prepared By:  Secretary: Joseph Mwangi

Date……28/09/2021………………….. Sign:……… ………………

Minutes Confirmed By: Chairman:   Rachael Macharia

Date……28/09/2021………………….. Sign:……… ………………

Minutes Endorsed by:   FAM: Phares Karanja

Date…28/09/2021…………………….. Sign:………… ……………