| NG-CDF | National Government CONSTITUENCY DEVELOPMENT FUND ROYSAMBU CONSTITUENCY P.O BOX 65086-00618 RUARAKA Email: ngcdfroysambu@ngcdf.go.ke |
| --- | --- |

ROYSAMBU NG-CDFC MEETING HELD ON 25TH OCTOBER 2019 AT 10.00AM AT THE ROYSAMBU NG-CDFC BOARDROOM

MEMBERS PRESENT

- David Mwangi   			NG-CDFC Chairman

- Jamila Wangui       			NG-CDFC Secretary

- Alice Wairimu                       	 	NG-CDFC Member

- Zachary Wachira                 		NG-CDFC Member

- Lawrence Mangula              		NG-CDFC Member

- Eunice Wanjiru                          	NG-CDFC Member

- Bonny Kilivwa				NG-CDFC Member

- Kevin Kiptanui                  	  	NG-CDFC Member

- Peter Yegon				A.C.C 1, Kasarani Sub County

IN ATTENDANCE

- Mary Wanyika				Fund Account Manager

- Prisca Tabut				District Accountant

AGENDA

- Opening Remarks

- Reading of the Minutes of the Previous Meeting.

- Matters Arising

- Project Proposals 2019-2020F/Y

- List of All Ongoing Projects

- Construction of NG-CDFC Offices

- PMC Capacity Building

- Payments to Merchants

- Payment of Staff Salaries for the Month of October, 2019

- Any Other Business

MIN 1/25/10/2019: OPENING REMARKS

The meeting started with a word of prayer from Lawrence Mangula. The Chairperson called the meeting to order at exactly 10.14AM.

MIN 2/25/10/2019: READING OF THE MINUTES OF THE PREVIOUS MEETING

The NG-CDFC secretary took the members through the minutes of the last meeting held on 3rd October, 2019. The minutes were proposed as the true records of the deliberations by Zachary Wachira and seconded by Alice Wairimu.

The Chairperson took the NG-CDFC members through the agenda of the day which was adopted for discussion.

MIN 3/25/10/2019: MATTERS ARISING

- NG-CDFC capacity building and benchmarking took place on 7th October, 2019 to 13th October, 2019 at Sai Rock Hotel, Mombasa as scheduled. The NG-CDFC appreciated the lessons learnt both in the classroom set up and in various constituencies they visited.

- Transfer of funds from Roysambu Secondary School PMC account to Githurai Secondary School was actualized.

- Facebook page has been opened and photos posted for updates.

MIN 4/25/10/2019: PROJECT PROPOSAL 2019/2020

The Chairperson reported that after successful ward meetings held on 14th- 18th, October 2019, a ward report was generated (attached) following a number of proposals through public participation. It was noted that majority of the proposed projects were a repeat of the stakeholders meetings held during strategic plan consultations in the year 2018. This however confirmed to the NG-CDFC team that the public is fully aware of what they want and thus need to remain focused on their priorities. It is from the ward report therefore that the NG-CDFC was able to distribute the projects following a total allocation of (One Hundred Thirty Seven Million Three Hundred Sixty Seven Thousand Seven Hundred Twenty Four Fourteen Cents Only (Kshs. 137, 367,724.14) as follows:

| Project Name | Project activity | Original Cost | Cumulative Allocation | Amount Allocated | Current Status |
| --- | --- | --- | --- | --- | --- |
| ADMINISTRATION (6%) |  |  |  |  |  |
| Employees’ Salaries | Payment of staff salaries and staff gratuity | 3,122,600.00 | Nil | 3,122,600.00 | On going |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea. | 3,674,063.44 | Nil | 3,674,063.44 | On going |
| NSSF | Payment of NSSF Deductions | 24,000.00 | Nil | 24,000.00 | On going |
| NHIF | Payment of NHIF Deductions | 53,400.00 | Nil | 53,400.00 | On going |
| Committee Expenses | Payment of committee sitting allowances, transport, conferences | 1,368,000.00 | Nil | 1,368,000.00 | On going |
| MONITORING AND EVALUATION (3%) |  |  |  |  |  |
| Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence. | 1,861,031.72 | Nil | 1,861,031.72 | On going |
| Committee Expenses | Payment of Committee sitting allowances, transport, conferences | 660,000.00 | Nil | 660,000.00 | On going |
| NG-CDFC/PMC Capacity Building | Undertake Training of the PMCs/NG-CDFCs and staff on NG-CDF related issues | 1,600,000.00 | Nil | 1,600,000.00 | On going |
| BIRSARY (31%) |  |  |  |  |  |
| Bursary Secondary Schools | Payment of bursary to the bright and needy students within the Constituency. | 20,000,000.00 | Nil | 20,975,000.00 | On going |
| Bursary Tertiary Institutions | Payment of bursary to the bright and needy students within the Constituency | 23,225,000.00 | Nil | 20,225,000.00 | On going |
| NHIF Social Security Programme | To cater for health care services to the most vulnerable groups in the constituency | 1,200,000.00 | Nil | 1,200,000.00 | New |
| EMERGENCY |  |  |  |  |  |
| Emergency | To cater for any unforeseen occurrences in the Constituency during the F/Y | 7,198,241.38 | Nil | 7,198,241.38 | New |
| SPORTS (2%) |  |  |  |  |  |
| Constituency Sports Tournament | Organize Constituency Tournament for Volley-Ball, Foot-Ball for all the public primary and secondary schools within the Constituency. Award the winning teams with sports kits gears, balls and trophies. | 2,752,754.48 | Nil | 2,747,354.49 | New |
| ENVIRONMENT (2%) |  |  |  |  |  |
| Kahawa Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Kamiti Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Marurui Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Kahawa Garrison Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| GSU Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Kenyatta University Primary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Kiwanja Secondary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Garden Estate Secondary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| Kamiti Secondary School | Construction of 1NO. Incinerator that measures 1.6mm by 1.6mm (Breadth and width) and a height of 2m | 289,265.50 | Nil | 289,265.50 | New |
| SECONDARY SCHOOLS |  |  |  |  |  |
| Garden Estate Sec School | Additional funds for the Construction of an ablution block (Phase I) with 5girls water closets and 3boys water closets with a urinal, 2NO staff water closets and a bio digester that will support the 3-storey ablution block of 23NO.Girls water closets, 16NO. Boys water closets, 4NO. Urinals and 2NO. Staff water closets. | 22,000,000.00 | 5,500,000.00 | 600,000.00 | Ongoing |
| Githurai Secondary School | Additional funds for Construction of 16NO. Classrooms in a 3-Storey building with a strong foundation to support other 3-floors. The activities include superstructure, walling, fixing of windows and doors, internal and external finishes, electrification, terrazzo flooring with a staircase and slab roofing. (Phase II). | 40,200,000.00 | 11,408,764.90 | 1,800,000.00 | On going |
| Githurai Secondary School | Completion of ground floor of an ablution block (Phase I) with a strong foundation to support a 3-storey building with all the fittings as required in the BoQ with a bio digester that will support the 3-storey ablution block of 23NO.Girls water closets, 16NO. Boys water closets, 4NO. Urinals and 2NO. Staff water closets. | 20,560,000.00 | 4,677,027.20 | 478,290.65 | On going |
| Kiwanja Secondary School | Additional funding for completion of 4NO. Classrooms in a 3 storey building. The activities include superstructure, walling, fixing of windows and doors, internal and external finishes, electrification, terrazzo flooring and iron sheets roofing (Phase IV) | 40,200,000.00 | 5,000,000.00 | 2,600,000.00 | New |
| Kiwanja Secondary School | Additional funding for the completion of a modern twin lab (Phase I) with a slab roof to accommodate a 3-storey building with staircase and construction of more classrooms in the subsequent floors. | 11,500,000.00 | 9,673,225.00 | 1,200,000.00 | On going |
| Githurai Secondary School | Additional funding for the Construction of 16NO. Classrooms with a slab roof and staircase in a 3-storey building that will support one more other floor. The activities include superstructure, walling, fixing of windows and doors, internal and external finishes, electrification, terrazzo flooring. | 40,200,000.00 | Nil | 7,450,000.00 | ON going |
| Githurai Secondary School | Construction of a modern twin laboratory (Phase I) with a slab roof to support a 3- Storey building accommodate 12NO. Classrooms in the 3NO. floors | 10,200,000.00 | Nil | 10,000,000.00 | New |
| Garden Estate Secondary School | Additional funding for the construction of an ablution block (Phase II) first floor with a slab roof to accommodate 5NO. Door water closets for girls and 4NO. Door water closets for boys with 1NO. urinal | 19,400,000.00 | 5,500,000.00 | 4,800,000.00 | On going |
| Githurai Secondary School | Purchase and Supply of 300NO. Lockers and Chairs with metallic stand and which are lockable at Kshs. 5,000 for each set. | 1,500,000.00 | Nil | 1,500,000.00 | New |
| Kiwanja Secondary School | Purchase and Supply of 300NO. Lockers and Chairs with metallic stand and which are lockable at Kshs. 5,000 for each set. | 1,500,000.00 | Nil | 1,500,000.00 | New |
| PRIMARY SCHOOLS |  |  |  |  |  |
| Njathaini Primary School | Construction of 2NO. Classrooms in a 3-storey building of 8NO. Classrooms with a slab roof, superstructure walling, fixing of doors and windows, electrification, terrazzo flooring with both internal and external finishes (1st floor) being Phase II of the project | 4,000,000.00 | NIL | 4,000,000.00 | New |
| Mahiga Primary School | Construction of 2NO. Classrooms in a 3-storey building of 8NO. Classrooms with a slab roof, superstructure walling, fixing of doors and windows, electrification, terrazzo flooring with both internal and external finishes (1st floor) being Phase II of the project | 4,000,000.00 | NIL | 4,000,000.00 | New |
| Roysambu Primary School | Construction of 2NO. Classrooms in a 3-storey building of 8NO. Classrooms with a slab roof, superstructure walling, fixing of doors and windows, electrification, terrazzo flooring with both internal and external finishes. (Phase I) | 6,500,000.00 | Nil | 6,500,000.00 | New |
| Githurai Primary School | Construction of a perimeter wall measuring 490ft | 5,000,000.00 | Nil | 4,000,000.00 | New |
| Githurai Primary School | Additional funds for the completion of a Resource Center. The activities will include, steel roofing, internal and external finishes, electrification and terrazzo flooring. | 14,903,295.00 | 14,903,295.00 | 3,600,000.00 | On going |
| Garden Estate Primary School | Additional funds for renovations and refurbishment of 14NO.Classrooms (Roof replacement, windows and doors, Terrazzo flooring , internal and external finishes and painting) | 12,700,308.00 | 5,000,000.00 | 7,700,308.00 | On going |
| Kamiti Primary School | Additional funds for the renovations of 14NO. Classrooms: removal of existing asbestos roof and replacing with iron sheets, flooring, removal of existing windows and doors to allow for fixing afresh, and painting. | 11,389,304.00 | 11,389,304.00 | 1,055,649.97 | Ongoing |
| Kamiti Primary School | Purchase and Supply of 265, 3-seater metal desks at Kshs. 6,600 each | 1,749,000.00 | Nil | 1,749,000.00 | New |
| Roysambu Primary School | Purchase and Supply of 273, 3-seater metal desks at Kshs. 6,600 each | 1,801,800.00 | Nil | 1,801,800.00 | New |
| Garden Estate Primary School | Purchase and Supply of 265, 3-seater metal desks at Kshs. 6,600 each | 1,749,000.00 | Nil | 1,749,000.00 | New |
| Kenyatta University Primary School | Purchase and Supply of 265, 3-seater metal desks at Kshs. 6,600 each | 1,749,000.00 | Nil | 1,749,000.00 | New |
| SECURITY |  |  |  |  |  |
| Thome Police Post | Additional funds for the construction of 3-AP single unit houses specifically on electrification works, external and internal finishes. | 1,315,000.00 | 1,225,000.00 | 78,630.00 | On going |

MIN 5/25/10/2019: LIST OF ALL ONGOING PROJECTS

The Chairperson reiterated the need to consider the ongoing projects first to ensure they are completed on time. This is however supported by the NG-CDF Act 2015 which states that all ongoing projects should be considered first and within 3financial years, the project should be complete. The table below outlines all the ongoing projects as at October, 2019.

| S/NO | Name of the Project | Pending Activities | Amount to be allocated in FY 2019/20 |
| --- | --- | --- | --- |
| 1 | Thome Police Post | Electrification works, external and internal finishes. | 78,630.00 |
| 2 | Garden Estate Secondary School | Installation of a bio digester that will support the 3-storey ablution block of 23NO.Girls water closets, 16NO. Boys water closets, 4NO. Urinals and 2NO. Staff water closets. | 600,000.00 |
| 3 | Githurai Primary School | Additional funds for the Construction of a Resource Center with a part slab roof and steel roofing, fixing of steel doors and windows, terrazzo flooring, electrification, internal and external finishes | 3,600,000.00 |
| 4 | Kiwanja Secondary School | Additional funding for the completion of a modern twin lab (Phase I) with a slab roof to accommodate a 3-storey building with staircase and construction of more classrooms in the subsequent floors. | 1,200,000.00 |
| 5 | Garden Estate Primary School | Additional funds for renovations and refurbishment of 14NO.Classrooms (Roof replacement, windows and doors, Terrazzo flooring , internal and external finishes and painting) | 7,700,308.00 |
| 6 | Kamiti Primary School | Additional funds for the renovations of 14NO. Classrooms: removal of existing asbestos roof and replacing with iron sheets, flooring, removal of existing windows and doors to allow for fixing afresh, and painting. | 1,055,649.97 |
| 7 | Githurai Secondary School | Completion of ground floor of an ablution block (Phase I) with a strong foundation to support a 3-storey building with all the fittings as required in the BoQ with a bio digester that will support the 3-storey ablution block of 23NO.Girls water closets, 16NO. Boys water closets, 4NO. Urinals and 2NO. Staff water closets. | 478,290.65 |
| 8 | Garden Estate Secondary School | Construction of 16NO. Classrooms in a storey building where activities include: Superstructure walling, fixing of windows and doors, internal finishes, electrification and terrazzo flooring. | Nil |
| 9 | Kahawa Garrison Secondary School | Construction of 2NO classrooms that involves laying foundation, superstructure walling, and slab roof with a staircase, fixing of windows and doors, electrification and flooring. | Nil |
| 10 | Githurai Secondary School | Construction of 8NO. classrooms in a3-storey building (Phase II) | Nil |

The NG-CDFC was informed by the FAM that the Item No. 8, 9 & 10 cannot be funded in the current FY due to the fact that they just started and previous allocation was based on the cost estimates provided by the project manager. However, in case they require additional funding in future, the project manager will offer guidance and thus provide funding where necessary. It was also noted that the 3projects (8, 9 & 10) are scheduled to start off in the month of November, 2019 and therefore need to hold on.

MIN 6/25/10/2019: CONSTRUCTION OF NG-CDFC OFFICES

The Fund Account Manager reported to the NG-CDFC that the construction of NG-CDFC offices had not yet started as envisioned in the last financial year. This is due to lack of the necessary documents in as far as project implementation is concerned. The office has been in constant communication with the relevant officer (Sub County Works Officer, Kasarani Sub County) under the Ministry of Transport, Infrastructure, and Housing and Urban Development in regard to preparation of the structural drawings and Bill of Quantities. The NG-CDF Board too requested to be furnished with the engineers cost estimates for the purpose of approving the funds reallocated to the proposed project. This kind of information can only be provided by the Sub County Works Officer who has so far managed to prepare the draft structural plan for the building after which the Bill of Quantities will be prepared.

This has delayed the project implementation and thus, cannot move to the new block as planned earlier. However, the office is determined in fast tracking the whole process to ensure it is done by June 30th 2019. This will also reduce the expenses on the administration budget on the monthly payment of office rent.

MIN 7/25/10/2019: PMC CAPACITY BUILDING

The Fund Account Manager reminded the NG-CDFC members that it is important for the PMC members get capacitated due to projects they are about to implement from the Month of November, 2019. It was agreed that the PMC members will be trained as planned for two days (24th-25th October, 2019 at Kenya School of Monetary Studies. The FAM was authorized to prepare the activities budget and expedite soonest possible.

MIN 8/25/10/2019: PAYMENT TO MERCHANTS

The FAM presented delivery notes, invoices and inspection and acceptance minutes for the supply of office stationeries for the second quarter period FY 2019/2020. The NG-CDFC did inspect them too and were satisfied with the supplies. They were taken through the invoice which they authorized for the payment of Kshs.125, 500/- to Milele Office Systems.

MIN 9/25/10/2019: PAYMENT OF STAFF SALARIES FOR THE MONTH OF OCTOBER, 2019

The FAM presented the payment voucher for staff salaries for the month of October, 2019. The NG-CDF approved the payment of Kshs. 156,707.

MIN 10/25/10/2019: ANY OTHER BUSINESS

There being no other business, the meeting was adjourned at exactly 1540hrs with a closing prayer led by Jamila Wangechi.

PREPARED BY:                                                                             	CONFIRMED BY

NG-CDFC SECRETARY                                                                 	NG-CDFC CHAIRMAN

Jamila Wangui                                                                             	 David Mwangi

SIGN…………………………..                                                    	SIGN…………………………..