**THINGS TO NOTE;**

**The total allocation amounted to Kshs.139,641,993.38**

**The total submission through the NG-CDFMIS amount to Kshs.134,541,993.15**

**The FAM was not able to key in the difference of Kshs.5,100,000 in the system due to the following reason;The NG-CDFC for North Imenti did reallocation of Emergency for 2018/19F/Y in the various projects amount to Kshs.5,100,000 and mistaken coded them as 2019/20 .which became a major hinderance for the FAM to submit some Projects for 2019/20 f/y ,this projects are as follows and were fully Approved by the Board’s Committee;**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| |  | | --- | | **NATIONAL GOVERNMENT CONSTITUENCIES DEVELOPMENT FUND BOARD  APPROVED PROJECTS CODE LIST** | | | | | | |
| **Code:056 Constituency: NORTH IMENTI Financial Year: 2019-2020** | | | | | |
| **S/No** | **PROJECT CODE** | **NAME OF PROJECT** | **ACTIVITIES** | **AMOUNT ALLOCATED** | **STATUS** |
| 149 | 4-0013-056-2640507-113-2019-2020-013 | Thuura Chiefs Camp | Completion Of 2 rooms Chief's office of 15x18 feets; plastering , painting , flooring and fixing of door and windows | 500,000.00 | Ongoing |
| 150 | 4-0013-056-2640507-113-2019-2020-014 | Kithoka Assistant Chief | Completing of 2 rooms Assistant office ; electricity connection and installations with 4 office spaces | 100,000.00 | Ongoing |
| 151 | 4-0013-056-2640507-113-2019-2020-015 | Kanyuango Assistant Chief Office | Completion of chiefs office with 4 offices spaces; roofing , plastering ,painting and fixing of doors and windows | 500,000.00 | Ongoing |
| 152 | 4-0013-056-2640507-113-2019-2020-016 | Kirimaitune Chief office | Electricity connections of two rooms Ksh 100,000, Fixing of 2 steel metallic doors, 4 windows and window panes Ksh 70,000 and repair of cracks in the walls Ksh30,000 | 200,000.00 | New |
| 153 | 4-0013-056-2640507-113-2019-2020-017 | Assistant County Commissioners office Kiamwitari | Completion of Assistant County Commissioners office with 2 offices and a boardroom ; plastering , painting , flooring and fixing of doors and windows | 500,000.00 | Ongoing |
| 154 | 4-0013-056-2640507-113-2019-2020-018 | Assistant County Commissioners office Giaki | Roofing of the Assistant County Commissioners office with 3 rooms; roof works , fixing of doors and windows and external finishes to completion | 500,000.00 | Ongoing |
| 156 | 4-0013-056-2640507-113-2019-2020-020 | Gakurine Police Post | Construction of armoury to completion | 400,000.00 | New |
| 157 | 4-0013-056-2640507-113-2019-2020-021 | Kambakia Police Post | Renovation of the office 5 rooms to completion; putting of ceiling, flooring , painting , fixing of doors and windows Ksh 500,000 and purchase of furniture ; Office desk, chairs, executive table and chair, 2 file cabinets | 700,000.00 | New |
| 158 | 4-0013-056-2640507-113-2019-2020-022 | Rwanyange Police Post | Renovation of 2 rooms the offices ; Fixing of ceiling, painting , flooring and fixing of doors and windowsc to completion | 260,000.00 | New |
| 159 | 4-0013-056-2640507-113-2019-2020-023 | Ngonyi Police Post | Wiring of 3 offices and electricity connections to completion | 200,000.00 | New |
| 160 | 4-0013-056-2640507-113-2019-2020-024 | Kinoru Police Post | Renovation of the 2 office rooms to completion; Fixing of ceiling, painting , flooring and fixing of doors and windows to completion | 240,000.00 | New |
| 161 | 4-0013-056-2640507-113-2019-2020-025 | Officer in Charge Station -Meru Police Station | Construction of 8 door pit latrine to completion | 800,000.00 | New |
| 162 | 4-0013-056-2640507-113-2019-2020-026 | Officer in Charge of Police Division Imenti North -Meru | Renovation of 4 door flush toliet to completion; Fixing of tiles, installation of water cistern , flush pipes, connecter pipes | 200,000.00 | New |
|  | **TOTAL** |  |  | **5,100,000.00** |  |
| **……………………………………. Verified By: Christine Mwangolo For: Chief Manager Programmes & Field Services Coordination Date………………………………..** | | | **……………………………………. Approved By: Yusuf Mbuno. Ag. Chief Executive Officer Date………………………………..** | | |