| National Government Constituency Development Fund | Lamu East Constituency 2021 |  |
| --- | --- | --- |
| Minutes of Lamu East NGCDF Committee Meeting held on Monday, March 14th, 2022 at Lamu East NG-CDF Office Boardroom. |  | Lamu East NG-CDF Committee |

MEMBERS PRESENT

| S/NO | NAMES | DESIGNATION |
| --- | --- | --- |
|  | Ali Kassim Msalam | Chairman |
|  | Khadija Swabir | Secretary |
|  | Khadija Aboud | Member |
|  | Farouq Kame | Member |
|  | Tima Abuu | Member |
|  | Yumbe Hassan | Member |
|  | Mohamed Hassan Swaleh | Member |
|  | Omar Hassan | Member |
|  | Josef Kumbatha | FAM |

AGENDA

- Opening remarks by Chairperson

- Reading and Confirmation of Minutes of Previous Meeting

- Matters Arising

- Project Proposal Budget - FY 2021/2022 - Disbursement

- Project Re-submission in the FY 2021/2022 Project Proposal Budget

- Any Other Business (A.O.B).

PRELIMINARIES

The chairman called the meeting to order at 1047 hours with a word of prayer by Hassan Mohamed Swaleh.  He welcomed members to the day's session and thanked them for finding time to attend the session.  He shared greetings from the chairman of the Constituency Oversight Committee who is also the Hon. Member of National Assembly for the constituency.

He informed the sitting that deputy county commissioner - Ibrahim Hassan Mohamed, who is also a member of the committee is on transfer to Butere and deputy county commissioner Daniel Katee Mwendwa has been posted to replace him and is still in the process of settling down.

Members wished the out-going officer best of luck in his future endeavours and welcomed the incoming officer to feel at home and assured him of their full support in his service delivery.

The chairman went ahead to table the items of agenda as listed and urged members to participate actively in the deliberations of the day's business.

MIN 01/14/03/2022 - READING AND CONFIRMATION OF MINUTES OF PREVIOUS MEETING

Minutes of the previous sitting were read by the secretary, proposed by Yumbe Hassan, confirmed by Tima Abuu and unanimously adopted by the committee as a true record of the previous sitting’s deliberations.

MIN 02/14/03/2022 - MATTERS ARISING FROM PREVIOUS MINUTES

Members were informed that bursary cheques had been processed and the ones with huge values successful delivered to respective learning institutions by members of the Constituency Bursary Fund Committee. Those of individual beneficiaries were being collected by respective parties from the office.

Cases of complaints, disparities and omissions in the lists of beneficiaries were also being handled by the Constituency Bursary Fund Committee

It was also noted that the meeting was full house except the absence of the deputy county commissioner who had been transferred and the incoming was yet to settle down.

In addition, no committee member or office staff had tendered resignation as per the provisions of sec 43(5) of the Elections Act 2011 where it is expressly stated than a public officer with intention to contest an election is supposedly to vacate a public office six months before the date of the elections.

MIN 03/14/03/2022 – PROJECT PROPOSAL BUDGET FOR FY 2021/2022

The Fund Account Manager informed the committee that an additional kshs.26 million have been received from the NGCDF Board and to date in the project proposal budget for the financial year 2021/2022  has been funded to a total of kshs.120 million out of kshs.137million allocated for the financial year.

Members prioritized the following projects for funding;

| Project Name | Original Cost |  |  | Cumulative Allocation |  |  | Project activity |  |  | Amount Allocated |  |  | Implementation Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EDUCATION: PRIMARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Faza Boys Primary School |  |  | 3,000,000 |  |  | 0 |  | Renovation to completion of 7no classrooms (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  |  | 3,000,000 |  |  | New |  |
| Siyu Primary School |  |  | 3,000,000 |  |  | 0 |  | Renovation to completion of 7no classrooms (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  |  | 3,000,000 |  |  | New |  |
| Patte Primary School |  |  | 2,200,000 |  |  | 0 |  | Renovation to completion of a 7no roomed Administration block comprising of Principal's and Deputy principal's offices, Secretary's and Bursar's cubicles, Staff-room, mini-kitchen and Reception (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, replacement of broken door shutters, windows, and painting) |  |  | 2,200,000 |  |  | New |  |
| Tchundwa Primary School |  |  | 3,000,000 |  |  | 0 |  | Renovation to completion of 7no classrooms (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  |  | 3,000,000 |  |  | New |  |
| Sub-total |  |  |  |  |  |  |  |  |  |  | 11,200,000 |  |  |  |  |
| EDUCATION: SECONDARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kizingitini Secondary School |  |  | 4,000,000 |  |  | 0 |  | Renovation to completion of 10no classrooms (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  |  | 4,000,000 |  |  | New |  |
| Faza Secondary School |  |  | 2,000,000 |  |  |  |  | Renovation to completion of science laboratory with a 500 students holding capacity per session (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  |  | 2,000,000 |  |  | New |  |
| Sub-total |  |  |  |  |  |  |  |  |  |  | 6,000,000 |  |  |  |  |
| SECURITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kizingitini Chief Office |  |  | 3,500,000 |  |  | 0 |  | Construction of 5no room Administration office block to completion comprising of 2no offices, secretary office, reception, boardroom and store = kshs.3,000,000 and Purchase of Office furniture - 2no Executive office desks, 10no Executive office chairs 1no Boardroom executive table and 14no Boardroom chairs = kshs.500,000 |  |  | 3,500,000 |  |  | New |  |
| ADMINISTRATION AND RECURRENT (6%) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Employees Salaries |  | 4,195,000 |  |  | 0 |  |  |  | Compensation of Employees - Basic wages of Contractual employees, Basic wages of Casual labour, house allowance, transport allowance, leave allowance and gratuity |  |  | 2,000,000 |  |  | New |
| Committee Expenses |  | 3,000,000 |  |  | 0 |  |  |  | Payment of Committee sitting allowances, transport, conferences |  |  | 1,000,000 |  |  | New |
| Sub-total |  |  |  |  |  |  |  |  |  |  |  | 3,000,000 |  |  |  |
| MONITORING & EVALUATION AND CAPACITY BUILDING (3%) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Committee Expenses |  | 2,500,000 |  |  | 0 |  |  |  | Payment of Committee sitting allowances, transport, conferences |  |  | 1,000,000 |  |  | New |
| NGCDFC/PMC Capacity Building |  | 1,612,000 |  |  | 0 |  |  |  | Undertake Training of the PMCs, CDFCs and Office Staff on NG-CDF Related issues |  |  | 1,000,000 |  |  | New |
| Sub-total |  |  |  |  |  |  |  |  |  |  |  | 2,000,000 |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | 25,700,000 |  |  |  |

- MIN 04/14/03/2022 – PROJECT RE-SUBMISSION IN THE FY 2021/2022 PROJECT PROPOSAL BUDGET

- The chairman informed members that a technical team comprising of the NGCDF Committee Chairperson, the Fund Account Manager, the County Works Officer and the Contractor for the proposed Cost Variations on the construction of Lamu East Technical Training Institute at Kizingitini Vocational Training Polytechnic that has been following up with the mentoring institution - Mombasa Technical Training Institute on the documentation of the proposed cost variations totaling kshs.12million for the completion of the project was yet to get clearance, necessary supporting documentation and approval of the variations from both the mentoring institution - Mombasa Technical Training Institute and the Ministry of Education, state department of Higher Education, Science and Technology.

- The committee considered that the relevant authorities may be working out modalities on completion of the facilities since they were hugely financed by the government all over the country.

- Based on this realization, the committee resolved to reallocate the ksh.12million funding initially earmarked for the cost variations to complete Lamu East Technical Training Institute at Kizingitini Vocational Training Polytechnic to the following projects;

| Project Name | Original Cost |  |  | Cumulative Allocation |  | Project activity |  | Amount Allocated |  | Implementation Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EDUCATION: PRIMARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |
| Kiwayu Primary School |  |  | 2,000,000 |  | 0 |  | Renovation to completion of 5no classrooms (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  | 2,000,000 |  | New |  |
| Sub-total |  |  |  |  |  |  |  |  | 2,000,000 |  |  |  |
| EDUCATION: SECONDARY SCHOOLS |  |  |  |  |  |  |  |  |  |  |  |  |
| Patte Girls Secondary School |  |  | 1,000,000 |  | 0 |  | Construction to completion of single pit compartment - 4 door pit-latrine for Students. One cubicle designed to cater for PLWD with ramp, holding rails and necessary supporting accessories |  | 1,000,000 |  | New |  |
| Sub-total |  |  |  |  |  |  |  |  | 1,000,000 |  |  |  |
| SECURITY |  |  |  |  |  |  |  |  |  |  |  |  |
| Kiunga Police Station |  |  | 4,000,000 |  | 0 |  | Renovation to completion of 11no rooms Police Station building comprising of Reception, three cells for male, female and juvenile, OCS office, armoury, CID office, Stores, boardroom and toilets. (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  | 4,000,000 |  | New |  |
| Faza Police Station |  |  | 4,000,000 |  | 0 |  | Renovation to completion of 11no rooms Police Station building comprising of Reception, three cells for male, female and juvenile, OCS office, armoury, CID office, Stores, boardroom and toilets. (Replacement of worn-out roof, repair and plastering of cracking walls, flooring of damaged floors, fitting of doors and windows, and painting) |  | 4,000,000 |  | New |  |
|  |  |  | 1,000,000 |  | 0 |  | Construction to completion of single pit compartment - 4 door pit-latrine for station officers. One cubicle designed to cater for PLWD with ramp, holding rails and necessary supporting accessories |  | 1,000,000 |  | New |  |
| Sub-total |  |  |  |  |  |  |  |  | 9,000,000 |  |  |  |
|  |  |  |  |  |  |  |  |  | 12,000,000 |  |  |  |

MIN 05/14/03/2022 - ANY OTHER BUSINESS (A.O.B)

Members were urged to remain united in this political period and always be each others’ keepers as lots of hearsay and mudslinging by opponents was the order of the day during the politicking period.

There being no other business for deliberation, the meeting adjourned at 1243 hours with a word of prayer by Mohamed Farouq Kame

Minutes taken by Secretary________________________Date____________________

Minutes confirmed by Chairman _________________________Date___