| NG-CDF | National Government Constituencies Development Fund …………………………Igembe central 1Consitituency P.O Box …300-60600…………. ……………Maua…………………… |
| --- | --- |

DATE: 15 /10/2019.

THE CHIEF EXECUTIVE OFFICER,

NG-CDF BOARD OF KENYA,

P.O BOX 46682,

NAIROBI.

DEAR SIR,

RE:  FORWARDING LETTER FOR PROJECT PROPOSAL FOR THE FINANCIAL YEAR, 2019-2020

Kindly receive the project proposal for Igembe central constituency for the financial year 2018-2019 for your further action.

Thanking you for your continued support.

Yours Faithfully,

Danson Njogu Njiru.

Fund Account Manager.

Igembe central.

IGEMBE CENTRAL

IEBC NUMBER 052

Check on the capacities of admin/labs/no of toilets/harmonize costs for classrooms

NG-CONSTITUENCY DEVELOPMENT FUND

PROJECT PROPOSAL

2019/2020 FINANCIAL YEAR

SUBMITTED

OCTOBER   2019.

Minutes and any other attachments

IGEMBE CENTRAL CONSTITUENCY

MINUTES OF THE CDFC MEETING HELD ON 11TH, OCTOBER, 2019

- PRESENT.

- Mr. Andrew Ebuthania			           Chairman

- Mr. Danson njogu	(Fund manager)                      Ex-official

- Solomon Mwila				            Member

- Joyce Kananu Musa            			            Member

- Joseph Mutharimi Gabriel 				Secretary

- Joyce Kananu Maingi 				 Member

- Peter Kathambi Judy   				 Member

- Grace Ncabani					             Member

- Denis Karithi Meeme                                                  Member

- AGENDA

- Prayers

- Confirmation of previous minutes.

- General Project report.

- Proposal for 2019/2020 financial year.

- A.O.B.

- MIN 1/NG-CDFC/IGC/10/11: PRAYERS

The meeting started with a word of prayers by Andrew.

- MIN 2/NG-CDFC/IGC/10/11: CONFIRMATION OF PREVIOUS MINUTES;

The previous minutes were read by the secretary, Joseph and confirmed by all members

MIN 3/NG-CDFC/IGC/10/11: GENERAL PROJECT REPORT

The NG-CDFC chairman welcomed the members for the meeting and the secretary read the agendas for the meeting.

Every person was given an opportunity to give an account of the status of all projects in his/her area of jurisdiction.

There was a general consensus that there is a need to step up supervision of all projects to enhance accountability.

The fund account manager reminded the members that they have a responsibility to take charge of all projects to ensure there is quality workmanship.

The NG-CDF chairman reminded the members that NG-CDFC is under performance contract and it is the responsibility of every single person to ensure that there is excellent performance at their areas of jurisdiction.

MIN4/NG-CDFC/IGC/10/11: PROPOSAL FOR 2019/2020 FINANCIAL YEAR

The NG-CDFC chairman tabled all the projects one by one as derived from the list of priority projects at the ward level. All members were of the opinion that the list comply with what emanated from the wards and unanimously endorsed the projects to be forwarded to the NG-CDF as follows:-

Kangeta Girls is not factored

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Administration |  |  |  |  |
| Employees’ Salaries | 4-012-052-2110000-100-2019/20-001 | Payment Of Staff Salaries | 2,582,400.00 | On-Going |
| Gratuity | 4-012-052-2110000-100-2019/20-002 | Staff Gratuity | 1,200,000.00 | On-Going |
| N.H.I.F | 4-012-052-2120201-100-2019/20-003 | Payment Of N.H.I.F Deductions | 84,000.00 | On-Going |
| N.S.S.F | 4-012-052-2120101-100-2019/20-003 | Payment Of N.S.S.F Deductions | 44,800.00 | On-Going |
| Goods & Services | 4-012-052-2210000-100-2019/20-004 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Telephone, Travel And Subsistence, Office Tea, Etc. | 2,448,000.00 | On-Going |
| Committee Allowances | 4-012-052-2210802-100-2019/20-005 | Payment Of Committee Sitting Allowances | 1,882,863.40 | On-Going |
| Sub-Total |  |  | 8,242,063.40 |  |
| Monitoring And Evaluation |  |  |  |  |
| Committee Allowances | 4-012-052-2210802-111-2019/20-001 | Payment Of Committee M&E Allowances | 1,821,031.70 | On-Going |
| Goods And Services | 4-012-052-2210000-111-2019/20-002 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Airtime, Travel And Subsistence Allowances | 800,000.00 | On-Going |
| Capacity Building | 4-012-052-2210700-111-2019/20-003 | Undertake Training Of The Pmcs/Ng-Cdfcs On Ng-Cdf Related Issues | 1,500,000.00 | On-Going |
| Sub-Total |  |  | 4,121,031.70 |  |
| Sports |  |  |  |  |
| Igembe Central Sports Programs | 4-012-052-2640509-112-2017/18-001 | Carry Out Constituency Sports Tournament And The Winning Teams/Schools To Be Awarded With Trophies,Balls And Games Kits | 2,747,354.50 | On-Going |
| Sub-Total |  |  | 2,747,354.50 |  |
| Environment |  |  |  |  |
| K/ Antuamuo Primary School | 4-012-052-2640510-110-2019/20-001 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Muringene Primary School | 4-012-052-2640510-110-2019/20-002 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limbuku Primary School | 4-012-052-2640510-110-2019/20-003 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Nanga Primary School | 4-012-052-2640510-110-2019/20-004 | Purchase And Planting Of Certified Tree Seedlings. Specify tree seedlings | 100,000.00 | On-Going |
| Mwerene Primary School | 4-012-052-2640510-110-2019/20-005 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kamiruru Primary School | 4-012-052-2640510-110-2019/20-006 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thimbili Primary School | 4-012-052-2640510-110-2019/20-007 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Akuune Primary School | 4-012-052-2640510-110-2019/20-008 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabukuro Primary School | 4-012-052-2640510-110-2019/20-009 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Murera Primary School | 4-012-052-2640510-110-2019/20-010 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kawiru Primary School | 4-012-052-2640510-110-2019/20-011 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Njia Primary School | 4-012-052-2640510-110-2019/20-012 | Purchase And Planting Of Certified Tree Seedlings. | 47,354.50 | On-Going |
| Nkinyanga Primary School | 4-012-052-2640510-110-2019/20-013 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuti Primary School | 4-012-052-2640510-110-2019/20-014 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kieni Kiaja Primary School | 4-012-052-2640510-110-2019/20-015 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Churui Primary School | 4-012-052-2640510-110-2019/20-016 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Rikiau Primary School | 4-012-052-2640510-110-2019/20-017 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kathathene Primary School | 4-012-052-2640510-110-2019/20-018 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabuitu Primary School | 4-012-052-2640510-110-2019/20-019 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuene Primary School | 4-012-052-2640510-110-2019/20-020 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Nthare Primary School | 4-012-052-2640510-110-2019/20-021 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Mpinda Primary School | 4-012-052-2640510-110-2019/20-022 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thumbereria Primary School | 4-012-052-2640510-110-2019/20-023 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Mau Primary School | 4-012-052-2640510-110-2019/20-024 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thuuru Primary School | 4-012-052-2640510-110-2019/20-025 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limoro Primary School | 4-012-052-2640510-110-2019/20-026 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2640510-110-2019/20-027 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntui Primary School | 4-012-052-2640510-110-2019/20-028 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Sub-Total |  |  | 2,747,354.50 |  |
| Emergency |  |  |  |  |
| Emergency | 4-012-052-2640200-101-2019/20-001 | To Cater For Any Unforeseen Occurrences In The Constituency During The Financial Year | 7,198,241.38 | On-Going |
| Sub-Total |  |  | 7,198,241.38 |  |
| Bursary |  |  |  |  |
| Secondary Schools | 4-012-052-2640101-103-2019/20-001 | Payment Of Bursary To Needy Students | 23,000,000.00 | On-Going |
| Tertiary | 4-012-052-2640102-103-2019/20-002 | Payment Of Bursary To Needy Students | 15,000,000.00 | On-Going |
| Sub-Total |  |  | 38,000,000.00 |  |
| Kenya Medical Training College |  |  |  |  |
| Kenya Medical Training College-Kangeta | 4-012-052-2630207-105-2019/20-002 | Construction Of Two Lecture Halls To Completion-2,500,000 And purchase of Furnitures-80 chairs @ 6,250=500,000 In Fulfilment Of Big 4 Agenda.(Approval letter) | 3,000,000.00 | New |
| Sub-Total |  |  | 3,000,000.00 |  |
| Secondary Schools |  |  |  |  |
| Kandubai Secondary School | 4-012-052-2630205-104-2019/20-001 | Construction Of One Laboratory: Foundation ,Roofing,And Walling | 2,000,000.00 | New |
| Kangeta Day Secondary School | 4-012-052-2630205-104-2019/20-002 | Completion Of A Laboratory: Benches(2 concrete benches 40 feet long each,4 wooden benches at the centre and 40 long stools=ksh.500,000) ,Gas Works And Floor-500,000 and Completion Of an Adiministration Block,Phase 2:Walling And Roofing-2,000,000. | 3,000,000.00 | On-Going |
| Nkinyang'a Day Secondary School | 4-012-052-2630205-104-2019/20-003 | Completion Of Administration Block: Finishes-Floor,Windows,Wiring And Verandah-1,500,000 And Completion Of A Laboratory:Fume Chamber,Gas Works,Plumbing,Painting And Window Panes-1,000,000. | 2,500,000.00 | On-Going |
| Kithare Day Secondary School | 4-012-052-2630205-104-2019/20-004 | Completion Of A Laboratory:- Walling,Roofing,Windows,Plumbing,Electricals And Gas Works | 3,800,000.00 | On-Going |
| St.James Limbuku Seconadry School | 4-012-052-2630205-104-2019/20-005 | Completion Of A Laboratory:Walling,Roofing,Doors&Windows,Plumbing,Gas Works And Painting | 3,800,000.00 | On-Going |
| Tuuru Day Secondary School | 4-012-052-2630205-104-2019/20-006 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Muringene Day Secondary School | 4-012-052-2630205-104-2019/20-007 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Machungulu Day Secondary School | 4-012-052-2630205-104-2019/20-008 | Completion Of Administration Block:Doors &Windows ,Painting And Gutters | 400,000.00 | On-Going |
| Kathelwa Day Secondary School | 4-012-052-2630205-104-2019/20-009 | Completion Of Multi-Purpose Hall : Painting And Gutters | 480,000.00 | On-Going |
| Thitha Secondary School | 4-012-052-2630205-104-2019/20-010 | Completion Of Multi-Purpose Hall:Plumbing And Painting | 873,431.40 | On-Going |
| Kamiruru Day Secondary School | 4-012-052-2630205-104-2019/20-011 | Completion Of Laboratory:Walling,Roofing,Doors&Windows,Plumbing And Gas Works. | 3,800,000.00 | On-Going |
| Matirine Secondary School | 4-012-052-2630205-104-2019/20-012 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kawiru Secondary School | 4-012-052-2630205-104-2019/20-013 | Completion Of Administration Block:Floor,Wiring,Septic Tank And Painting | 1,900,000.00 | On-Going |
| Murera Day Secondary School | 4-012-052-2630205-104-2019/20-014 | Completion Of 3 Classrooms:Floor,Windows And Painting, | 650,000.00 | On-Going |
| Mukululu Day Secondary School | 4-012-052-2630205-104-2019/20-015 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Miori Secondary School | 4-012-052-2630205-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kaurine Day Secondary School | 4-012-052-2630205-104-2019/20-017 | Construction Of A Multi-Purpose Hall:Foundation | 2,100,000.00 | New |
| Kanjoo Secondary School | 4-012-052-2630205-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Matiandui Day Secondary School | 4-012-052-2630205-104-2019/20-019 | Completion Of Administration Block :Septic Tank,Floor ,Painting And Gutters | 1,100,000.00 | On-Going |
| Nthare Secondary School | 4-012-052-2630205-104-2019/20-020 | Completion Of Multi-Purpose Hall:Septic Tank, Wiring And Painting. | 900,000.00 | On-Going |
| Sub-Total |  |  | 33,303,431.40 |  |
| Primary School projects. |  |  |  |  |
| Rikiau Primary School | 4-012-052-2630204-104-2019/20-001 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiani Kiraja Primary School | 4-012-052-2630204-104-2019/20-002 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Nkinyang'a Primary School | 4-012-052-2630204-104-2019/20-003 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Njia Primary School | 4-012-052-2630204-104-2019/20-004 | Renovation Of Administration Block: Floor,Roofing, And Painting. | 1,000,000.00 | New |
| Kieiya Primary School | 4-012-052-2630204-104-2019/20-005 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| Limoro Primary School | 4-012-052-2630204-104-2019/20-006 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| K.K Muuti Primary School | 4-012-052-2630204-104-2019/20-007 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiujuline Primary School | 4-012-052-2630204-104-2019/20-008 | Construction Of One Classrpoom To Completion=1,000,000 And Renovation Of 4 Classrooms: Flooring.=500,000 | 1,500,000.00 | New |
| Thumbereria Primary School | 4-012-052-2630204-104-2019/20-009 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuui Primary School | 4-012-052-2630204-104-2019/20-010 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Churui Primary School | 4-012-052-2630204-104-2019/20-011 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Thamare Primary School | 4-012-052-2630204-104-2019/20-012 | Completion Of Of Modern Toilet Block:Floor,Walling,Roofing ,Plastering And Painting | 1,000,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2630204-104-2019/20-013 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Mauu Primary School | 4-012-052-2630204-104-2019/20-014 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| St.James Limbuku Primary School | 4-012-052-2630204-104-2019/20-015 | Construction Of Two Classrooms To Completion | 2,000,000.00 | New |
| Nguthuki Primary School | 4-012-052-2630204-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Nanga Primary School | 4-012-052-2630204-104-2019/20-017 | Completion Of Administration Block:Walling,Doors &Windows,Roofing And Plastering And Painting. | 3,300,000.00 | On-Going |
| Nkanga Primary School | 4-012-052-2630204-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabukuro Primar School | 4-012-052-2630204-104-2019/20-019 | Renovation Of 2 Classrooms:Floor,Windows And Painting | 1,000,000.00 | New |
| Akuune Primary School | 4-012-052-2630204-104-2019/20-020 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Athiru Ruujine Primary School | 4-012-052-2630204-104-2019/20-021 | Renovation Of 2 Classrooms To Completion:Floor,Windows And Painting | 1,008,247.26 | New |
| Kanathu Primary School | 4-012-052-2630204-104-2019/20-022 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mwomwere Primary School | 4-012-052-2630204-104-2019/20-023 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kalimikuu Primary School | 4-012-052-2630204-104-2019/20-024 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabuitu Primary School | 4-012-052-2630204-104-2019/20-025 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuene Primary School | 4-012-052-2630204-104-2019/20-026 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Nthambiro Primary School | 4-012-052-2630204-104-2019/20-027 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kimutubua Primary School | 4-012-052-2630204-104-2019/20-028 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mutuatine Primary School | 4-012-052-2630204-104-2019/20-029 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Sub-Total |  |  | 32,808,247.26 |  |
| Security Projects |  |  |  |  |
| Kawiru Chief's Office | 4-012-052-2640507-113-2019/20-001 | Construction Of Chief's Office To Completion | 1,000,000.00 | New |
| Laikumukumu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-002 | Construction Of A New Office To Completion | 1,000,000.00 | New |
| Kathelwa Assistant Chief's Office | 4-012-052-2640507-113-2019/20-003 | Completion Of Assistant Chief's Ofiice: Floor,Windows And Painting. | 200,000.00 | On-Going |
| Machungulu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-004 | Construction Of Assistant Chief's Office To Completion. | 1,000,000.00 | New |
| Njia Cia Mwendwa Chief's Office | 4-012-052-2640507-113-2019/20-005 | Construction Of New Office To Completion | 1,000,000.00 | New |
| Kitheo Assistant Chief's Office | 4-012-052-2640507-113-2019/20-006 | Construction Of An Assistant Chief's Office To Completion | 1,000,000.00 | New |
| Sub-Total |  |  | 5,200,000.00 |  |
| Grand Total |  |  | 137,367,724.14 |  |

MIN5/NG-CDFC/IGC/10/11:A.O.B:

MeanwhileNG CDFC authorized withdrawal of ksh.100, 000 to cater for NG-CDFC allowances, NG-CDFC executive allowances and office expenses.

Minutes confirmed without amendments.

Chairman_________________________________SIGN________________________DATE___________

Secretary _________________________________________SIGN________________________DATE___________

907

2019                               Constituencies Development Fund                                        No. 30

THIRD SCHEDULE                                                    (s. 15)

CONSTITUENCY PROJECTS SUBMISSION FORM

Constituency No 052 Constituency Name IGEMBE CENTRAL. Financial Year 2019/2020

| Serial | Name of Project | Amount Allocated |
| --- | --- | --- |
| 052/AP1 | Administration/Recurrent | 8,242,063.4 |
| 052/AP2 | Monitoring and Evaluation/Capacity Building | 4,121,031.7 |
| 052/2640509 | Sports Activities | 2,747,354.5 |
| 052/2640510 | Environmental Projects | 2,747,354.5 |
| 052/2640200 | Emergency | 7,198,241.38 |
| 052/2640100 | Bursary/CATs/Mocks | 38,000,000.00 |
| 052/263020 | Kenya Medical Training college | 3,000,000.00 |
| 052/2630205 | Secondary schools Projects | 33,303,431.40 |
| 052/2630204 | Primary School Projects | 32,808,247.26 |
| 052/2640507 | Security Projects | 5,200,000.00 |
| Total |  | 137,367,724.14 |

Chairman NG-CDF Committee: Andrew Ebuthania Signature……………Date: 15th , October,2019.

Fund Account Manager: Danson Njogu		Signature………………Date: 15th, October,2019.

907

2019            NG-Constituencies Development Fund                              No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/AP1

Project Title 6% Administration/Recurrent

Sector Administration

Status of projects (tick one) New……√…………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

The allocation is to cater for CDFC Allowance, staff salaries, vehicle expenses and other administrative

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Kshs.8, 242,063.4 dated…………………

Amount allocated last financial year Kshs.6, 542,452.53

Amount allocated this financial year 8,242,063.4

Person completing form: Name: Danson Njogu, Position Fund Account Manager

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Administration |  |  |  |  |
| Employees’ Salaries | 4-012-052-2110000-100-2019/20-001 | Payment Of Staff Salaries | 2,582,400.00 | On-Going |
| Gratuity | 4-012-052-2110000-100-2019/20-002 | Staff Gratuity | 1,200,000.00 | On-Going |
| N.H.I.F | 4-012-052-2120201-100-2019/20-003 | Payment Of N.H.I.F Deductions | 84,000.00 | On-Going |
| N.S.S.F | 4-012-052-2120101-100-2019/20-003 | Payment Of N.S.S.F Deductions | 44,800.00 | On-Going |
| Goods & Services | 4-012-052-2210000-100-2019/20-004 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Telephone, Travel And Subsistence, Office Tea, Etc. | 2,448,000.00 | On-Going |
| Committee Allowances | 4-012-052-2210802-100-2019/20-005 | Payment Of Committee Sitting Allowances | 1,882,863.40 | On-Going |
| Total |  |  | 8,242,063.40 |  |

Person completing form: Name: Danson Njogu, Position Fund Account Manager

Signature…………………… Date: 15/10/2019

907

2019             NG-Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/AP2

Project Title 3% Monitoring & Evaluation/Capacity Building

Sector Monitoring & Evaluation.

Status of projects (tick one) New………√………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

To cater for Monitoring and Evaluation of CDF projects and capacity building of CDFC and PMCs in the constituency.

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Kshs. 4,121,031.70 dated…………………

Amount allocated last financial year 3,271,226.30

Amount allocated this financial year 4,121,031.70

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Monitoring And Evaluation |  |  |  |  |
| Committee Allowances | 4-012-052-2210802-111-2019/20-001 | Payment Of Committee M&E Allowances | 1,821,031.70 | On-Going |
| Goods And Services | 4-012-052-2210000-111-2019/20-002 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Airtime, Travel And Subsistence Allowances | 800,000.00 | On-Going |
| Capacity Building | 4-012-052-2210700-111-2019/20-003 | Undertake Training Of The Pmcs/Ng-Cdfcs On Ng-Cdf Related Issues | 1,500,000.00 | On-Going |
| Total |  |  | 4,121,031.70 |  |

Person completing form: Name: Danson Njogu, Position Fund Account Manager

Signature…………………… Date: 15/10/2019.

907

2018 NG-Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2640509

Project Title 2% Sports

Sector Sports

Status of projects (tick one) New………√………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

Promotion of sporting activities.

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Kshs. 2,747,354.50 dated…………………

Amount allocated last financial year 2,180,817.30

Amount allocated this financial year 2,747,354.50

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Sports |  |  |  |  |
| Igembe Central Sports Programs | 4-012-052-2640509-112-2017/18-001 | Carry Out Constituency Sports Tournament And The Winning Teams/Schools To Be Awarded With Trophies,Balls And Games Kits | 2,747,354.50 | On-Going |
| Total |  |  | 2,747,354.50 |  |

Person completing form: Name: Danson Njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019

2019 NG-Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2640510

Project Title 2% Environment

Sector Environment

Status of projects (tick one) New………√………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

Promotion of environmental activities and planting of tree seedlings.

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Kshs. 2,747,354.5 dated…………………

Amount allocated last financial year nil

Amount allocated this financial year 2,747,354.5

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Environment |  |  |  |  |
| K/ Antuamuo Primary School | 4-012-052-2640510-110-2019/20-001 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Muringene Primary School | 4-012-052-2640510-110-2019/20-002 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limbuku Primary School | 4-012-052-2640510-110-2019/20-003 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Nanga Primary School | 4-012-052-2640510-110-2019/20-004 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Mwerene Primary School | 4-012-052-2640510-110-2019/20-005 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kamiruru Primary School | 4-012-052-2640510-110-2019/20-006 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thimbili Primary School | 4-012-052-2640510-110-2019/20-007 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Akuune Primary School | 4-012-052-2640510-110-2019/20-008 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabukuro Primary School | 4-012-052-2640510-110-2019/20-009 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Murera Primary School | 4-012-052-2640510-110-2019/20-010 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kawiru Primary School | 4-012-052-2640510-110-2019/20-011 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Njia Primary School | 4-012-052-2640510-110-2019/20-012 | Purchase And Planting Of Certified Tree Seedlings. | 47,354.50 | On-Going |
| Nkinyanga Primary School | 4-012-052-2640510-110-2019/20-013 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuti Primary School | 4-012-052-2640510-110-2019/20-014 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kieni Kiaja Primary School | 4-012-052-2640510-110-2019/20-015 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Churui Primary School | 4-012-052-2640510-110-2019/20-016 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Rikiau Primary School | 4-012-052-2640510-110-2019/20-017 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kathathene Primary School | 4-012-052-2640510-110-2019/20-018 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabuitu Primary School | 4-012-052-2640510-110-2019/20-019 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuene Primary School | 4-012-052-2640510-110-2019/20-020 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Nthare Primary School | 4-012-052-2640510-110-2019/20-021 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Mpinda Primary School | 4-012-052-2640510-110-2019/20-022 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thumbereria Primary School | 4-012-052-2640510-110-2019/20-023 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Mau Primary School | 4-012-052-2640510-110-2019/20-024 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thuuru Primary School | 4-012-052-2640510-110-2019/20-025 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limoro Primary School | 4-012-052-2640510-110-2019/20-026 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2640510-110-2019/20-027 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntui Primary School | 4-012-052-2640510-110-2019/20-028 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Total |  |  | 2,747,354.50 |  |

Person completing form: Name: Danson Njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019

2018 NG- Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2640200

Project Title Emergency (5% of the fund)

Sector Emergency

Status of projects (tick one) New……√…………. Extension……………….. On-going……..

Rehabilitation ………………….

Brief statement on project status at time of submission

Unallocated amount meant for emergencies that may occur within the Constituency

Financial year 2017 1st July To 30th June 2018

Original Cost estimates, in Kshs 7,198,241.38 dated…………………

Amount allocated last financial year 5,738,993.45

Amount allocated this financial year   7,198,241.38

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Emergency |  |  |  |  |
| Emergency | 4-012-052-2640200-101-2019/20-001 | To Cater For Any Unforeseen Occurrences In The Constituency During The Financial Year | 7,198,241.38 | On-Going |
| Total |  |  | 7,198,241.38 |  |

Person completing form: Name: Danson Njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019

907

2018 NG- Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERAU

Project Number 052/2640101/2

Project Title Bursary/CATs/Mocks

Sector Bursary

Status of projects (tick one) New………√………. Extension……………….. On-going…….. Rehabilitation ………………….

Brief statement on project status at time of submission

Towards provision of Bursary and Mocks/CATs

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Kshs. 38,000,000.00 dated…………………

Amount allocated last financial year 20,000,000.00

Amount allocated this financial year 38,000,000.00

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Bursary |  |  |  |  |
| Secondary Schools | 4-012-052-2640101-103-2019/20-001 | Payment Of Bursary To Needy Students | 23,000,000.00 | On-Going |
| Tertiary | 4-012-052-2640102-103-2019/20-002 | Payment Of Bursary To Needy Students | 15,000,000.00 | On-Going |
| Total |  |  | 38,000,000.00 |  |

Person completing form: Name: Danson Njogu, Position Fund Account Manager

Signature…………………… Date: 15/10/2019

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERAU

Project Number 052/263020

Project Title Kenya Medical Training Institute

Sector Health

Status of projects (tick one) New………√………. Extension……………….. On-going…….. Rehabilitation ………………….

Brief statement on project status at time of submission

Towards provision of medical training to enhance community health.

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Kshs. 3,000,000 dated…………………

Amount allocated last financial year nil

Amount allocated this financial year 3,000,000.00

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Kenya Medical Training College |  |  |  |  |
| Kenya Medical Training College-Kangeta | 4-012-052-2630207-105-2019/20-002 | Construction Of Two Lecture Halls To Completion-2,500,000 And purchase of Furnitures-80 chairs @ 6,250=500,000 In Fulfilment Of Big 4 Agenda. | 3,000,000.00 | New |
| Total |  |  | 3,000,000.00 |  |

Person completing form: Name: Danson Njogu, Position Fund Account Manager

Signature…………………… Date: 15/10/2019

907

2018 NG-Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2630205

Project Title Secondary Education Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions in the secondary schools institutions by improving the infrastructure .

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Kshs. 33,303,431.40       Dated…………

Amount allocated last financial year Amount allocated this financial year 14, 050,000.00

Amount allocated this financial year Ksh. 33,303,431.40

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Secondary Schools |  |  |  |  |
| Kandubai Secondary School | 4-012-052-2630205-104-2019/20-001 | Construction Of One Laboratory: Foundation ,Roofing,And Walling | 2,000,000.00 | New |
| Kangeta Day Secondary School | 4-012-052-2630205-104-2019/20-002 | Completion Of A Laboratory: Benches(2 concrete benches 40 feet long each,4 wooden benches at the centre and 40 long stools=ksh.500,000) ,Gas Works And Floor-500,000 and Completion Of an Adiministration Block,Phase 2:Walling And Roofing-2,000,000. | 3,000,000.00 | On-Going |
| Nkinyang'a Day Secondary School | 4-012-052-2630205-104-2019/20-003 | Completion Of Administration Block: Finishes-Floor, Windows, Wiring And Verandah-1,500,000 And Completion Of A Laboratory: Fume Chamber, Gas Works, Plumbing, Painting And Window Panes-1,000,000. | 2,500,000.00 | On-Going |
| Kithare Day Secondary School | 4-012-052-2630205-104-2019/20-004 | Completion Of A Laboratory:- Walling,Roofing,Windows,Plumbing,Electricals And Gas Works | 3,800,000.00 | On-Going |
| St.James Limbuku Seconadry School | 4-012-052-2630205-104-2019/20-005 | Completion Of A Laboratory:Walling,Roofing,Doors&Windows,Plumbing,Gas Works And Painting | 3,800,000.00 | On-Going |
| Tuuru Day Secondary School | 4-012-052-2630205-104-2019/20-006 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Muringene Day Secondary School | 4-012-052-2630205-104-2019/20-007 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Machungulu Day Secondary School | 4-012-052-2630205-104-2019/20-008 | Completion Of Administration Block:Doors &Windows ,Painting And Gutters | 400,000.00 | On-Going |
| Kathelwa Day Secondary School | 4-012-052-2630205-104-2019/20-009 | Completion Of Multi-Purpose Hall : Painting And Gutters | 480,000.00 | On-Going |
| Thitha Secondary School | 4-012-052-2630205-104-2019/20-010 | Completion Of Multi-Purpose Hall:Plumbing And Painting | 873,431.40 | On-Going |
| Kamiruru Day Secondary School | 4-012-052-2630205-104-2019/20-011 | Completion Of Laboratory:Walling,Roofing,Doors&Windows,Plumbing And Gas Works. | 3,800,000.00 | On-Going |
| Matirine Secondary School | 4-012-052-2630205-104-2019/20-012 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kawiru Secondary School | 4-012-052-2630205-104-2019/20-013 | Completion Of Administration Block:Floor,Wiring,Septic Tank And Painting | 1,900,000.00 | On-Going |
| Murera Day Secondary School | 4-012-052-2630205-104-2019/20-014 | Completion Of 3 Classrooms:Floor,Windows And Painting, | 650,000.00 | On-Going |
| Mukululu Day Secondary School | 4-012-052-2630205-104-2019/20-015 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Miori Secondary School | 4-012-052-2630205-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kaurine Day Secondary School | 4-012-052-2630205-104-2019/20-017 | Construction Of A Multi-Purpose Hall:Foundation | 2,100,000.00 | New |
| Kanjoo Secondary School | 4-012-052-2630205-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Matiandui Day Secondary School | 4-012-052-2630205-104-2019/20-019 | Completion Of Administration Block :Septic Tank,Floor ,Painting And Gutters | 1,100,000.00 | On-Going |
| Nthare Secondary School | 4-012-052-2630205-104-2019/20-020 | Completion Of Multi-Purpose Hall:Septic Tank, Wiring And Painting. | 900,000.00 | On-Going |
| Sub-Total |  |  | 33,303,431.40 |  |

Person completing form: Name: Danson njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019

907

2018 NG-Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2630204

Project Title Primary Education Projects

Sector Education

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

To enhancing better learning conditions in the primary schools institutions by improving the infrastructure

Financial year 2019 1st July To 30th June 2020

Original Cost estimates, in Kshs.32, 808,247.26        Dated…………………

Amount allocated last financial year Amount allocated this financial year 24,200,000.00

Amount allocated this financial year Ksh.32, 808,247.26

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Primary School projects. |  |  |  |  |
| Rikiau Primary School | 4-012-052-2630204-104-2019/20-001 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiani Kiraja Primary School | 4-012-052-2630204-104-2019/20-002 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Nkinyang'a Primary School | 4-012-052-2630204-104-2019/20-003 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Njia Primary School | 4-012-052-2630204-104-2019/20-004 | Renovation Of Administration Block: Floor,Roofing, And Painting. | 1,000,000.00 | New |
| Kieiya Primary School | 4-012-052-2630204-104-2019/20-005 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| Limoro Primary School | 4-012-052-2630204-104-2019/20-006 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| K.K Muuti Primary School | 4-012-052-2630204-104-2019/20-007 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiujuline Primary School | 4-012-052-2630204-104-2019/20-008 | Construction Of One Classrpoom To Completion=1,000,000 And Renovation Of 4 Classrooms: Flooring.=500,000 | 1,500,000.00 | New |
| Thumbereria Primary School | 4-012-052-2630204-104-2019/20-009 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuui Primary School | 4-012-052-2630204-104-2019/20-010 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Churui Primary School | 4-012-052-2630204-104-2019/20-011 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Thamare Primary School | 4-012-052-2630204-104-2019/20-012 | Completion Of Of Modern Toilet Block:Floor,Walling,Roofing ,Plastering And Painting | 1,000,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2630204-104-2019/20-013 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Mauu Primary School | 4-012-052-2630204-104-2019/20-014 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| St.James Limbuku Primary School | 4-012-052-2630204-104-2019/20-015 | Construction Of Two Classrooms To Completion | 2,000,000.00 | New |
| Nguthuki Primary School | 4-012-052-2630204-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Nanga Primary School | 4-012-052-2630204-104-2019/20-017 | Completion Of Administration Block:Walling,Doors &Windows,Roofing And Plastering And Painting. | 3,300,000.00 | On-Going |
| Nkanga Primary School | 4-012-052-2630204-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabukuro Primar School | 4-012-052-2630204-104-2019/20-019 | Renovation Of 2 Classrooms:Floor,Windows And Painting | 1,000,000.00 | New |
| Akuune Primary School | 4-012-052-2630204-104-2019/20-020 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Athiru Ruujine Primary School | 4-012-052-2630204-104-2019/20-021 | Renovation Of 2 Classrooms To Completion:Floor,Windows And Painting | 1,008,247.26 | New |
| Kanathu Primary School | 4-012-052-2630204-104-2019/20-022 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mwomwere Primary School | 4-012-052-2630204-104-2019/20-023 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kalimikuu Primary School | 4-012-052-2630204-104-2019/20-024 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabuitu Primary School | 4-012-052-2630204-104-2019/20-025 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuene Primary School | 4-012-052-2630204-104-2019/20-026 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Nthambiro Primary School | 4-012-052-2630204-104-2019/20-027 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kimutubua Primary School | 4-012-052-2630204-104-2019/20-028 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mutuatine Primary School | 4-012-052-2630204-104-2019/20-029 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Total |  |  | 32,808,247.26 |  |

Person completing form: Name: Danson Njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019

2018 Constituencies Development Fund No. 30

FOURTH SCHEDULE (s. 16)

PROJECT DESCRIPTION FORM

Constituency No: 052 Constituency Name IGEMBE CENTRAL County MERU

Project Number 052/2640507

Project Title Security Projects

Sector Security

Status of projects (tick one) New………………. Extension……………….. On-going…√…..

Rehabilitation ………………….

Brief statement on project status at time of submission

Projects to ensure proper security in the constituency through establishing AP camps and chiefs offices

Financial year 2019   1st July To 30th June 2020

Original Cost estimates, in Kshs.5, 200,000.00       Dated…………………

Amount allocated last financial year Ksh.4, 200,000.00

Amount allocated this financial year Ksh.5, 200,000.00

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Security Projects |  |  |  |  |
| Kawiru Chief's Office | 4-012-052-2640507-113-2019/20-001 | Construction Of Chief's Office To Completion | 1,000,000.00 | New |
| Laikumukumu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-002 | Construction Of A New Office To Completion | 1,000,000.00 | New |
| Kathelwa Assistant Chief's Office | 4-012-052-2640507-113-2019/20-003 | Completion Of Assistant Chief's Ofiice: Floor,Windows And Painting. | 200,000.00 | On-Going |
| Machungulu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-004 | Construction Of Assistant Chief's Office To Completion. | 1,000,000.00 | New |
| Njia Cia Mwendwa Chief's Office | 4-012-052-2640507-113-2019/20-005 | Construction Of New Office To Completion | 1,000,000.00 | New |
| Kitheo Assistant Chief's Office | 4-012-052-2640507-113-2019/20-006 | Construction Of An Assistant Chief's Office To Completion | 1,000,000.00 | New |
| Total |  |  | 5,200,000.00 |  |

Person completing form: Name: Danson njogu. Position Fund Account Manager

Signature…………………… Date: 15/10/2019.

IGEMBE CENTRAL

IEBC NUMBER 052

CONSTITUENCY DEVELOPMENT FUND

WARD REPORT

2019/2020 FINANCIAL YEAR

SUBMITTED

OCTOBER 2019

1.0 Introduction or Background

  - About NG-CDF

This kitty was established under Constituencies Development Fund Act 2003 with the objective of addressing poverty at grassroots level.

Over the time the fund has undergone various changes through establishment of CDF act 2007, NGCDF 2013 and finally NG-CDF 2015.

Its main objectives are:

- To achieve equitable distribution of development resources hence controlling imbalances in the rural areas.

- Putting up of education facilities, security facilities, and environment and sporting activities.

  - About Igembe Central

Igembe central is a constituency within Meru County.  It has 5 wards namely: Kangeta ward, Njia, Akirang’ondu, Igembe east ward and Athiru/Rujiine ward.   It borders Igembe north and Igembe South and Tigania east..

Its current member of parliament is Hon.  Cyprian Kubai Iringo .  It is well known for its production of Miraa and its supply to the rest of the country’s major towns.

3.0 Projects funding in the previous financial year

The total allocation for the last financial year was Kshs. 81,896,551.72. The following sectors were represented as follows;

- 30 Primary schools projects were funded mostly to construct classes, renovation of classes and administration and toilet construction.

- 24 Secondary schools projects were funded mostly to construct classes, Laboratories, administration and multipurpose halls.

- 6 Security camps for construction of security centers

4.0 Sectoral analysis of complete and ongoing projects

Brief about projects funded and disbursement of funds

- Number/allocation of completed projects 2018/2019 financial year

Kangeta  Ward

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education | Kangeta | 8/11 | 9,600,000 | Priority to On going projects |
| Security |  | 1/2 | 850,000 | Priority to On going projects |

Njia Ward

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  | 7/11 | 9,387,931 | Priority to On going projects |
| Security |  | 1/1 | 800,000 | Complete and in use |

Akirang’ondu Ward

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  | 8/11 | 7,715,000 | Priority to On going projects |
| Security |  | 1/1 | 800,000 | Complete and in use |

Athiru Rujiine Ward

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  | 6/12 | 9,586,513 | Priority to On going projects |
| Security |  | 2/2 | 900,000 | Complete and in use |

Igembe East/Kiengu Ward

| Sector | Ward | Number of completed projects | Cost | Remarks |
| --- | --- | --- | --- | --- |
| Education |  | 7/15 | 5,650,000 | Priority to On going projects |

- Amount of money used for bursaries, number of beneficiaries and criteria used for 2014/2015 financial year

| Ward | No. of beneficiaries | Amount allocated | Remarks (mention criteria |
| --- | --- | --- | --- |
| Igembe central | 7,000 | 20,000,000 | Forms were distributed to the ward levels through ward facilitators and NG-CDFC Mashinani. Most needy students were identified and given the first priority. Finally the report was submitted in the office for verification and final list. |

  - Documentation of the ward reports

The ward reports are filled in the Locational meetings file for year 2019.

- .Ward meetings

WARD: 	 KANGETA

DATE: 	30/9/2019

VENUE: 	Kangeta D,o  ground.

|  | Members Present NG-CDFC COMMITTEE - Mr. Andrew Ebuthania Chairman - Mr. Danson njogu (Fund manager) Secretary - Solomon Mwila Member - Joyce Kananu Musa Member - Joseph Mutharimi Gabriel Member - Joyce Kananu Maingi Member - Peter Kathambi Judy Member - Grace Ncabani Member - Denis Karithi Meeme Member - Mark Gitonga Facilitator - Hon Kubai Kiringo Member IN ATTENDANCE NAME; AREA; DESIGNATION. Julius muthee; Kangeta; Area Chief. Tabitha muigo; muringene; Community member. Linus mutembei; kangeta; Community member. Henry kainga; kangeta; Community member. Stanley murungi; kangeta; Bishop. Joan Nkirote; kangeta; M.Y.W. Peter m’itumbiri; kangeta; Father. Mati m’ituilu; kangeta; Community member. Kirema m’itumbiri; kangeta; pastor. Henry mugaa m’ebuthania; kangeta; Community members. Susan kairi; kangeta; Community members. Matha luanja; kangeta; Community member. Seberina ncooro; kangeta; M.Y.W. Justus mputhia; muringene; Sub -Area. Henry mikirima; muringene; Community Member. Stanley mugambi; muringene; Community Member. Isaac murungi; muringene; Community Member. John Ntonja; muringene; Community Member. John Nkundi; muringene; Community member. 2.0.1.3. The occasion was grace by the Kangeta location Chief Mr. Julius muthee. Opening prayers were led by pastor Kirema m’itumbiri. The chief welcomed the NG-CDFC members and other community members in the meeting and introduced the agenda of the day. 2.0.1.4: D.C remarks (i) The D.O on behalf of the D.C noted that the major projects were prioritized and thanked the office of the MP for the developments observed in the area. (ii) Chief He thanked the office for involving public towards the proposal awarding. This would help them prioritize the most important and sensitive areas. (iii) MP The Member of parliament thanked the public for availing themselves for the meeting and encouraged them to participate fully in proposing projects within the community. He opened the floor for the members to fully participate. - FAM comments on the nature of projects in respect to NG-CDF Act The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects. - Comments by FAM/Chairman on bursary and environment The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students. - Projects priorities identified in the Ward |  |
| --- | --- | --- |

| S/N | PROJECT NAME | ACTIVITY |
| --- | --- | --- |
|  | KANGETA WARD |  |
|  | Mbataru Mariara RDU Camp, GSU Camp Mariara, AP Camp Nkinyanga, AP Camp Nturuba, Kangeta Police Station | Construction of offices |
|  | Laikumukumu, Ntutuba, Liburu, Kalimbene chiefs offices | Construct Assistant Chief’s Offices |
|  | Hold seminars , workshops, public meetings and mobilization campaigns for Community Policing (Nyumba Kumi Leaders | Forums held and the people sensitized on community policing |
|  | Kandubai Secondary school | Construction of classrooms |
|  | Kadubai Secondary School | Construction of laboratory |
|  | Ntuti Sec school | Construction of laboratory |
|  | Kangeta Day Secondary School | construction of administration block |
|  | Kieya Day Secondary | construction of administration block |
|  | Nkinyanga Day Secondary | Construction of multi- purpose hall |
|  | Mukululu Secondary school | Construction of administration of |
|  | Nturuba Secondary School | Construction of modern toilets |
|  | Kangeta Girls Secondary School | Construction of classroom |
|  | Rikiau Primary School | Construction of classroom |
|  | Gituene Primary School | Construction of classrooms |
|  | Nkinyanga Primary School | Construction of modern toilets |
|  | Kieni Kiraya Primary school | Construction of classrooms |
|  | Njia Primary School | Construction modern toilets |
|  | Njia Special School | Construction of modern toilets |
|  | Kieya Primary School | Construction of classrooms and modern toilets |
|  | Machege Primary School | Construction of classrooms |
|  | Laikumukumu Primary School | Construction of classrooms |
|  | Liburu/karia Primary School | Construction of classrooms |
|  | Kangeta Primary School | Construction of classrooms |
|  | Ntuti Primary School | Construction of classrooms |
|  | Kadubai Primary School | Construction of classrooms |
|  | Nkongune Primary School | Construction of classrooms |
|  | Kani Ka Ruui Primary School | Construction of classrooms |
|  | Mukululu Primary School | Construction of classrooms |
|  | Wesley Boarding Primary School | Construction of classrooms |
|  | Sports | Purchase of uniforms, balls and other items for youth clubs and schools |
|  | Environment | Tree planting and catchment protection |
|  | Special groups | Buy wheelchairs and other items for people with special needs |

2.1.0.8 Challenges

- All community members were biased with their proposal since they preferred their villages hence difficulty in balancing of projects in entire ward.

- Members gave the time limit that was unreasonable for completion of some projects which would take a longer time in completion.

2.1.0.8 Way forward

It was upon the NG-CDFC members to decide which among the proposed project would be prioritized

WARD: 	 NJIA

DATE: 	1/10/2019

VENUE: 	Burieruri Ground

Members Present - Mr. Andrew Ebuthania Chairman - Mr. Danson njogu (Fund manager) Secretary - Solomon Mwila Member - Joyce Kananu Musa Member - Joseph Mutharimi Gabriel Member - Joyce Kananu Maingi Member - Peter Kathambi Judy Member - Grace Ncabani Member - Denis Karithi Meeme Member - Mark Gitonga Facilitator - Hon Kubai Kiringo Member IN ATTENDANCE NAME; Designation; Area. Joshua mwotubetwe; Area chief; Thumbereria. Polina Inokobia; Community member; burieruri. Rael kaari; Public policy; thumbereria. Sarah kamoyo; Former Cllr.; churui. Hellen ncororo; Principal; churui. Esta mwontune; Community member; churui. Rosemary kainga; M.Y.W; churui. Monica muroki; Community member; churui. Jacob miriti; .teacher; churui. Genge gitonga; Engineer; churui. Robert kinyua; teacher; churui. Francis koome; Community member; churui. Kiriamana m’turuchiu; pastor; churui. David mutethia; Community member; churui. Jackson kerea; Community member; churui. Zakayo mutia; Sheikh; churui. Lazaro muriuki; Community member; churui. Samuel kaberia; Community worker; churui. Teresia kambura; Community member; churui. Jurius micubu; Community member; churui. Ezekiel ruito; Njuri Ncheke representative; churui. Maingi m’ mtoruchiu; Njuri ncheke representative; churui. Isaiah Gitonga; Father; Thumbereria. 2.0.1.3. The meeting commenced with a word of prayer from Fr. Isaac gitonga and the occasion was graced by the Thumbereria Chief Mr. Joshua . He welcomed the NG-CDFC members and other community members in the meeting and introduced the agenda of the day as project proposal prioritization. 2.0.1.4: D.C remarks (ACC-Kangeta) (i) The ACC-Kangeta Mr. Kieti chomba thanked the office of the MP for promoting public participation by allowing people to propose the projects they feel should be given priority in the ward. He noted it is a rare practice in many constituencies hence congratulated the area mp. (ii) Chief He welcomed the public into the meeting and encouraged to be considerate when proposing projects. i.e give the first priority to the most important projects that will benefit the whole location. He promised to work hand in hand with the office of the mp to ensure development within the area. - FAM comments on the nature of projects in respect to NG-CDF Act The FAM thanked the community members for turning up in large numbers. He informed the members that Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects. - Comments by FAM/Chairman on bursary and environment The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students. - Projects priorities identified in the Ward S/N; PROJECT NAME; ACTIVITY. NJIA WARD. 1.; Antubeiga/Kambine chiefs camp; Construction of chiefs office and construction of AP offices. 2.; Ithanya Cattle Dip, Burieruri, Thuuru, Mulantinene, Kunati; Construction of Assistants Chiefs office (2). 3.; Muiyo, Muutine chiefs offices; Construction of chiefs offices. 4.; Kiuyuline Nursery; Construction of Police post. 5; Forums held and the people sensitized on community policing; Hold seminars , workshops, public meetings and mobilization campaigns for Community Policing (Nyumba Kumi Leaders. 6.; Thamare primary school; Construction of toilets. 7.; Kithare Primary School; Construction of classrooms. 8.; Kaongo Ka Mauu primary School; Construction of classrooms. 9.; Churui Primary School; Construction of classrooms. 10.; Limoro Primary school; Construction of toilets. 11.; Limoro Primary School; Construction of classrooms. 12.; Kaumone Primary School; Construction of classroom. 13.; Kiuyuline Primary School; Contraction of 2 classrooms. 14.; Thumbereria Primary School; Construction of classrooms. 15.; Ntui Primary School; Construction of classrooms. 16.; KK Muuti Primary School; Construction of classroom. 17.; Nchunguuru Primary School; Construction of classroom. 18.; Thuuru Primary school; Construction of toilets. 19.; Thamare day; Construction of classrooms. 20; Kithare Day Secondary School; Construction of a laboratory Multi-purpose Hall. 21.; Kaongo Kamau Day Secondary School; Construction of a laboratory. 22.; Kilimamungu Secondary School; Construction of dormitory. 23.; Njia Boys Secondary School; Construction of dormitory. 24.; Burieruri Secondary School; Construction of multi-purpose hall. 25.; Limoro day Secondary School; Construction of classroom. 26.; Limoro Day Secondary School; Construction of toilets. 27.; Level and school playgrounds; Levelling/upgrading select schools playgrounds to promote sports. 28.; Sports; Purchase of balls, nets and metallic goal posts/volleyball pitches for select schools. 29.; Mwitirangai hill -Nkirone hill - Bwathine hill -Mulantinene -KK Muuti -Ntisi -Kiriro; Reforestation of public forests and protection of select water catchments. 30.; Special groups; Purchase of wheelchairs and other items for people with special needs.

2.1.0.8 Challenges

- People were selfish to champion their own projects.

- Member, were un co-operative

2.1.0.8 Way forward

It was upon the CDFC members to decide which among the proposed project would be prioritized.

WARD: 	AKIRANG’ONDU

DATE: 	5/10/2019

VENUE: 	AKIRNG’ONDU CATHOLIC CHURCH GROUND

|  | Members Present NG-CDFC COMMITTEE - Mr. Andrew Ebuthania Chairman - Mr. Danson njogu (Fund manager) Secretary - Solomon Mwila Member - Joyce Kananu Musa Member - Joseph Mutharimi Gabriel Member - Joyce Kananu Maingi Member - Peter Kathambi Judy Member - Grace Ncabani Member - Denis Karithi Meeme Member - Mark Gitonga Facilitator - Hon Kubai Kiringo MP IN ATTENDANCE NAME; Designation; Area. 1.; Fredrick kirore; D.O; Igembe central. 2.; Peter Kinyua; Community member; mwerongai. 3.; Mbiko m’aranju; Community member; Tuuru. 4.; David kimutu m’kiunga; Pastor; kathelwa. 5.; Stanley miriti; Teacher; kathelwa. 6.; Peter mutia; Teacher; kathelwa. 7.; Peter Laicena; Community member; kathelwa. 8.; Amos mbekethu; M.Y.W; kathelwa. 9.; Justus Nthuku; Former cllr; kathelwa. 10; Eliya Laicena; Teacher; kathelwa. 11.; Esther Thirindi; Priest; kathelwa. 12.; Jane Kanyaau kabaya; Community member; kathelwa. 13.; Mwingirwa m’mwei; Community Member; kathelwa. 14.; Ntheru kubai; Community Member; kathelwa. 15.; Nculubi m’munoru; P.W.D representative; mwerongai. 16.; Julia kithanga julias; Pastor; mwerongai. 17.; Regina nceme m’naithuli; Community Member; mwerongai. 18.; Grace kanyiri beteru; Community Member; mwerongai. 19.; Kalimbi mutia; Community Member; mporoko. 20.; Susana kayuki; Community Member; mporoko. 21.; Jerusha ntauku; Ass-Chief; mporoko. 22.; Cathrine kanguga; Teacher; mporoko. 23.; Sarah kamoyo; Community Member; mporoko. 24.; Sabera mwongee; P.W.D; mporoko. 25.; Sabera mwongere; Social worker; mporoko. 2.0.1.3. Pastor David Kimutu led with the opening prayers and the DO Igembe central welcomed all community members into the meeting. He set the climate of the meeting by introducing all NG-CDFC members to the people hence introducing the agenda of the day. 2.0.1.4: D.C remarks (DO-Igembe central) (i) The DO registered the D.C.Cs apologies and thanked the office of the MP for recognizing the public by involving them in project proposal exercise. He encouraged them to avoid bias in the exercise and ensure equitability in all sub-locations (ii) Chief The ass-chief Jerusha ntauku registered the apologies of the chief. She emphasized on equity in bursary allocations. FAM comments on the nature of projects in respect to CDF Act The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects. - Comments by Chairman on bursary and environment The chairman answered the concern of the chief by noting that the public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the neediest cases in the community. He noted that the committee members who will be appointed will give priority to the orphans, single parents and most needy students. - Projects priorities identified in the Ward |  |
| --- | --- | --- |

| S/N | PROJECT NAMAE | ACTIVITY |
| --- | --- | --- |
|  | AKIRANGONDU WARD |  |
|  | Assistant County Commissioner KK, Cattle Dip Police Post, Akongolone AP Camp, Kathelwa AP Post, Maita kala Police Post | Construction of ACC’s office Construction of police posts |
|  | Gituine, Kathelwa, Akongolone chiefs office | Construction of chiefs and ass. Chief’s offices. |
|  | Hold seminars , workshops, public meetings and mobilization campaigns for Community Policing (Nyumba Kumi Leaders) | Forums held and the people sensitized on community policing |
|  | Akiriang’ondu Boys Secondary School | Construction of library |
|  | Machungulu Day Secondary School | Construction of modern toilets |
|  | Muringene Day Secondary | Construction of laboratory |
|  | Tuuru day Secondary School | Construction of classroom |
|  | Tuuru Day Secondary School | Construction of laboratory |
|  | Kathelwa Day Secondary School | Construction of 2 classrooms |
|  | St James Limbuku | Construction of laboratory |
|  | Karama Antuamuuo Day Sec Sch | Construction of classrooms and construction of multipurpose Hall |
|  | Mwerongai Primary School | Construction of classrooms |
|  | Machungulu Primary School | Construction of 2 classrooms and renovation of 4 classrooms |
|  | Machungulu Primary School | Construction of modern toilets |
|  | Karama Antuamuuo Primary school | Renovation of classrooms and offices |
|  | Mporoko Primary School | Renovation of classrooms & offices |
|  | Muringene Primary School | Construction of classrooms |
|  | Mwerene Primary School | Construction of classrooms |
|  | Tuuru Primary School | Construction of classroom |
|  | Kathelwa Primary School | Construction of modern toilets |
|  | Nkoe Primary School | Construction of classrooms |
|  | KK Nanga Primary school | Construction of classroom |
|  | Limbuku Primary School | Construction of classrooms |
|  | Nguthuki Primary School | Construction of classrooms |
|  | Kalimbala Primary School | Construction of classrooms |
|  | Nyumbaitwi Primary School | Construction of classrooms and construction |
|  | Environment | Planting of trees |
|  | Special groups | Purchase of wheelchairs and other items for people |

2.1.0.8 Challenges

- Members failed to keep time due to rain which shortened the meeting hence giving them limited time to propose.

- Members gave the time limit that was unreasonable for completion of some projects which would take a longer time in completion.

- All community members were biased with their proposal since they preferred their villages hence difficulty in balancing of projects in entire ward.

2.1.0.8  Way forward

It was upon the CDFC members to decide which among the proposed project would be prioritized.

WARD: 	ATHIRU RUNJINE

DATE: 	7/10/2019

VENUE: 	MURERA PRIMARY SCHOOL.

|  | Members Present NG-CDFC COMMITTEE - Mr. Andrew Ebuthania Chairman - Mr. Danson njogu (Fund manager) Secretary - Solomon Mwila Member - Joyce Kananu Musa Member - Joseph Mutharimi Gabriel Member - Joyce Kananu Maingi Member - Peter Kathambi Judy Member - Grace Ncabani Member - Denis Karithi Meeme Member - Mark Gitonga Facilitator - Hon Kubai Kiringo MP IN ATTENDANCE NAME; designation; AREA. Henry ntururu; Former cllr.; Kamiruru. Endward kinyua; Teacher; Akuune. Franichu njeru; Community member; Akuune. Rosemary nkatha; Community Member; Akuune. Mwambia Stanley; Pastor; Akuune. Arafah nkirote; Principal; Akuune. Dounglas mwenda; Teacher; Akuune. George mugambi; Community Member; Akuune. Fredrick baariu; Community Member; Kamiruru. Triphosa karuti; Pastor; Kamiruru. Cecilia Gitonga; Social Worker; Kamiruru. Geofry mutina kinya; P.W.D; Kamiruru. Joseph muturia; Business man; Kamiruru. Fredrick k. ntonja; Njuri Ncheke Rep; Murera. Joel m. mizilo; Njuri Ncheke rep; kabuitu. Zakayo maruki; Chief; Kawiru. Joel G.muchele; P.W.D; kiutine. John m.maraki; Youth Representative; Murera. Joshua mwaine; Community Member; Murera. Shadrack n. ntaragwi; Community Member; kabuitu. Joseph m. muriungi; Chief; kiutine. Julia kalingu; Community Member; kiutine. 2.0.1.3. The chief kiutine location Mr muriungi welcomed the people hence introducing the agenda of the day. 2.0.1.4: D.C remarks(CHIEF-kiutine) (i) The DC had sent his apologies which were registered by the chief Mr muriungi. (ii) Chief The chief noted that the CDF office has greatly supported his location in terms of developments and he expressed his faith with this office. He also congratulated the public for availing themselves into the meeting. FAM comments on the nature of projects in respect to CDF Act The FAM thanked the community members for turning up in large numbers. He informed the members that NG-Cdf is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. He finally asked the members to give priority to the ongoing projects. - Comments by FAM/Chairman on bursary and environment The chairman noted that the public would be involved in bursary allocation and therefore he requested them to appoint 5 committee members who would help in identifying the neediest cases in the community. He noted that the committee members who will be appointed will give priority to the orphans, single parents and most needy students. - Projects priorities identified in the Ward S/N; PROJECT NAME; ACTIVITY. ATHIRU RUUJINE WARD. 1.; Gatwe Police Post; Construction of Police Post, toilets and fencing. 2.; Kiutine Assistant Chiefs Office; Construct offices, toilets, cells and fencing, connect electricity. 3.; Kiraone/Makutano AP Camp; Construction of offices, toilets, cells and fencing. 4.; Kalankware Assistant Chiefs Office; Construct offices, Toilets, fencing, gate. 5.; Athiru Ruujine Chief’s Camp; Construction of Offices. 6.; Kipkpona Chiefs Camp; Construction of toilets and fencing. 7.; Kawiru Assistants Chief Camp; Construction of toilets. 8.; Kamiriru primary School; Construction of 2 classrooms. 9.; Matiirine Primary School; Construction of a classroom. 10.; St Marks Primary School; Construction of 2 classrooms. 11.; Akuune Day Secondary School; Construction of Administration block 2 classroom. 12.; kabukuru day sec sch; Construction of Laboratory and 2 classrooms. 13.; Kabukuro Primary School; Renovation of 4 classrooms. 14.; Thimbili Day Secondary School; Construction of dining hall with kitchen. 15.; Thimbili Primary School; Construction of a classroom. 16.; KK Aaru Day Secondary School; Construction of Administration block. 17.; Thiitha day Secondary School; Construction of Laboratory. 18.; Kalui Primary School; Construction of 2 classrooms. 19.; Kamiruru Day Secondary School; Construction of laboratory. 20.; Kathithine Primary School; Construction of 2 classrooms. 21.; Kawiru Day Secondary School; Completion of ongoing projects. 22.; Baibariu Primary School; Construction of 2 classrooms. 23.; Murera Primary School; Construction of 2 classrooms. 24.; Kalankware Primary School; Construction of classrooms. 25.; Athiru Primary School; Construction of classroom. 26.; Kanathu Primary School; Construction of classroom. 27.; Kalulu Primary School; Construction of classroom. 28.; Akuune Primary School; Construction of classrooms. 29.; Kawiru Primary School; Construction of classrooms. 30.; Matirine Day Secondary School; Construction of classroom. 31.; St Marks Primary School; Construction of 2 classrooms. 32.; Malaene Primary School; Construction of 2 classrooms. 33.; Nkanga Primary School; Construction of classrooms. 34.; Makutano Primary School; Construction of classrooms. 35.; Kathithine Primary School; Construction of classrooms. 36.; Murera Sec Sch; Construction of classrooms. 37.; Kanathu Sec Sch; Construction of laboratory and classroom. |  |
| --- | --- | --- |

2.1.0.8 Challenges

a) The meeting didn’t have many challenges since it was well organized and members

2.1.0.8 Way forward

It was upon the CDFC members to decide which among the proposed project would be prioritized.

2.1.0.8 Challenges

- There were a lot of arguments since all members from different corners of the ward were competing to give proposals.

2.1.0.8 Way forward

It was upon the CDFC members to decide which among the proposed project would be prioritized.

WARD : IGEMBE EAST /KIENGU

Venue: Nthambiro pry school

58/10/2019

|  | Members Present NG-CDFC - Mr. Andrew Ebuthania Chairman - Mr. Danson njogu (Fund manager) Secretary - Solomon Mwila Member - Joyce Kananu Musa Member - Joseph Mutharimi Gabriel Member - Joyce Kananu Maingi Member - Peter Kathambi Judy Member - Grace Ncabani Member - Denis Karithi Meeme Member - Mark Gitonga Facilitator IN ATTENDANCE NAME; AREA; DESIGNATION. Lucy G. kobia; Igembeeast; ACC. Julius Gitonga; Ntuene; Area Chief. John Gukubia; Ntuene; Community member. John mwiti; Ntuene; Community member. Daniel mwithali; Ntuene; Community member. Mary kitura; Ntuene; Teacher. Francis kirimi; Nthare; member. Samuel kirimi; Nthare; Community member. Joseph kanaa; Nthare; Bishop. John kamunde; Nthare; Pastor. Samuel mugaa; Nthare; Community members. Peter maore; kalimikuu; Community member. Penina nkirote; kalimikuu; M.Y.W. Richard kobia; kalimikuu; Sub -Area. Joseph kabengi; kalimikuu; Community Member. Andrew kirimi; Kaurine; Community Member. Jephat ndwiga; Kaurine; Community Member. Rose kananu; Kaurine; Community Member. Shadrack kaberia; Kaurine; Bishop. 2.0.1.3 The occasion was grace by Igembe east ACC Mr. Lucy kobia. Opening prayers were led by Bishop shadrack. The chief welcomed the CDFC members and other community members in the meeting and introduced the agenda of the day. 2.0.1.4: D.C remarks (i) The ACC noted that the major projects were prioritized and thanked the office of the MP for the developments observed in the area within a period of two years. (ii) Chief He thanked the office for involving public towards the proposal awarding. This would help them prioritize the most important and sensitive areas (iii) MP The Member of parliament thanked the public for availing themselves for the meeting and encouraged them to participate fully in proposing projects within the community. He opened the floor for the members to fully participate. - FAM comments on the nature of projects in respect to CDF Act The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a community kitty and should be used to benefit the community members. She asked the members to help monitor the projects by raising alarms if they suspect mismanagement of funds. She finally asked the members to give priority to the ongoing projects. - Comments by FAM/Chairman on bursary and environment The chairman noted that public would be involved in bursary allocation and therefore he requested them to appoint 10 committee members who would help in identifying the most needy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students. - Projects priorities identified in the Ward |  |
| --- | --- | --- |

| S/N | PROJECT NAME | ACTIVITY |
| --- | --- | --- |
|  | IGEMBE EAST |  |
| 1 | Kanjoo , Nthambiro , Kabuitu, Mang’ala Miori, Kanyakine, Kiengu Njoune | Construction of offices AP post |
| 2. | Nthambiro,Kanjoo, Kitheo, Kaurine, Andiala, Njoune | Construction of Assistance chiefs offices and toilets |
| 3. | Miori, Kiengu | Construction of chiefs offices |
| 4. | Nthambiro Secondary | Construction of a laboratory |
| 5. | Matiandui Secondary school | Completion of administration block and construction of a laboratory |
| 6. | Kaurine Secondary School | Construction of Multipurpose hall |
| 7. | Nthare Secondary School | Construction of classrooms and toilets |
| 8. | Ntuene Secondary school | Construction of library |
| 9. | Ntuene Secondary School | Construction of classrooms |
| 10. | Kiengu Education Offices | Construction of offices |
| 11. | Mbubune Primary School | Construction of classrooms |
| 12. | Nkiri Primary School | Construction of classrooms |
| 13. | Mwomwere Primary School | Construction of classrooms |
| 14. | Makutano Primary School | Constructions of classrooms |
| 15. | Kalimikuu Primary School | Construction of classrooms |
| 16. | Nthambiro Sec School | Construction of laboratory and classrooms |
| 17. | Kanjoo Sec School | Construction of classrooms |
| 18. | Matiandui Primary School | Construction of classroom |
| 19. | Nguyuyu Primary School | Construction of classroom |
| 20. | Kabuitu Primary School | Construction of classrooms |
| 21. | Kitheo Primary School | Construction of classrooms |
| 22. | Kimutubua Primary School | Construction of classrooms |
| 23. | Ntuene Primary School | Construction of classrooms |
| 24 | Kathathene Primary School | Construction of classrooms |
| 25. | Nthare Primary School | Construction of classrooms |
| 26. | Nankenge Primary School | Construction of 2 classrooms |
| 27. | Miori Primary School | Construction of a classroom |
| 28. | Mutuatine Primary School | Construction of 2 classrooms |
| 29. | Kaurine Primary School | Construction of 2 classrooms |
| 30. | Level and safe school playgrounds | Levelling/upgrading select schools playgrounds |
| 31 | Sports | Purchase of balls, nets and metallic goal posts/volleyball pitches for select schools |
| 32. | Environment | Planting trees |
| 33. | Kathathene Sec Sch | Construction of a laboratory and classrooms |
| 34. | Miori Day | Construction of 2 classrooms |
| 35. | Forums held and the people sensitized on community policing | Hold seminars , workshops, public meetings and mobilization campaigns for Community Policing (Nyumba Kumi Leaders |

2.1.0.8 Challenges

- There were a lot of arguments since all members from different corners of the ward were competing to give proposals.

2.1.0.8 Way forward

It was upon the NG-CDFC members to decide which among the proposed project would be prioritized.

Conclusion/way forward

It was upon the NG-CDFC members to decide which among the proposed project would be prioritized

______________________________			____________________________

Signed (Chairman)						Date

______________________________			____________________________

Signed (Fund Account Manager)				Date

___________________________			             ____________________________

Signed (Sub-County Commissioner)			            Date

________________________________                                 _____________________________

IGEMBE CENTRAL

PROJECT CODE LIST ….2019/2020 FINANCIAL YEAR.

| Project Name | Code | Project Activity | Amount | Current Status |
| --- | --- | --- | --- | --- |
| Administration |  |  |  |  |
| Employees’ Salaries | 4-012-052-2110000-100-2019/20-001 | Payment Of Staff Salaries | 2,582,400.00 | On-Going |
| Gratuity | 4-012-052-2110000-100-2019/20-002 | Staff Gratuity | 1,200,000.00 | On-Going |
| N.H.I.F | 4-012-052-2120201-100-2019/20-003 | Payment Of N.H.I.F Deductions | 84,000.00 | On-Going |
| N.S.S.F | 4-012-052-2120101-100-2019/20-003 | Payment Of N.S.S.F Deductions | 44,800.00 | On-Going |
| Goods & Services | 4-012-052-2210000-100-2019/20-004 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Telephone, Travel And Subsistence, Office Tea, Etc. | 2,448,000.00 | On-Going |
| Committee Allowances | 4-012-052-2210802-100-2019/20-005 | Payment Of Committee Sitting Allowances | 1,882,863.40 | On-Going |
| Sub-Total |  |  | 8,242,063.40 |  |
| Monitoring And Evaluation |  |  |  |  |
| Committee Allowances | 4-012-052-2210802-111-2019/20-001 | Payment Of Committee M&E Allowances | 1,821,031.70 | On-Going |
| Goods And Services | 4-012-052-2210000-111-2019/20-002 | Purchase Of Fuel, Repairs And Maintenance, Printing, Stationery, Airtime, Travel And Subsistence Allowances | 800,000.00 | On-Going |
| Capacity Building | 4-012-052-2210700-111-2019/20-003 | Undertake Training Of The Pmcs/Ng-Cdfcs On Ng-Cdf Related Issues | 1,500,000.00 | On-Going |
| Sub-Total |  |  | 4,121,031.70 |  |
| Sports |  |  |  |  |
| Igembe Central Sports Programs | 4-012-052-2640509-112-2017/18-001 | Carry Out Constituency Sports Tournament And The Winning Teams/Schools To Be Awarded With Trophies,Balls And Games Kits | 2,747,354.50 | On-Going |
| Sub-Total |  |  | 2,747,354.50 |  |
| Environment |  |  |  |  |
| K/ Antuamuo Primary School | 4-012-052-2640510-110-2019/20-001 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Muringene Primary School | 4-012-052-2640510-110-2019/20-002 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limbuku Primary School | 4-012-052-2640510-110-2019/20-003 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Nanga Primary School | 4-012-052-2640510-110-2019/20-004 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Mwerene Primary School | 4-012-052-2640510-110-2019/20-005 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kamiruru Primary School | 4-012-052-2640510-110-2019/20-006 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thimbili Primary School | 4-012-052-2640510-110-2019/20-007 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Akuune Primary School | 4-012-052-2640510-110-2019/20-008 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabukuro Primary School | 4-012-052-2640510-110-2019/20-009 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Murera Primary School | 4-012-052-2640510-110-2019/20-010 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kawiru Primary School | 4-012-052-2640510-110-2019/20-011 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Njia Primary School | 4-012-052-2640510-110-2019/20-012 | Purchase And Planting Of Certified Tree Seedlings. | 47,354.50 | On-Going |
| Nkinyanga Primary School | 4-012-052-2640510-110-2019/20-013 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuti Primary School | 4-012-052-2640510-110-2019/20-014 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kieni Kiaja Primary School | 4-012-052-2640510-110-2019/20-015 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Churui Primary School | 4-012-052-2640510-110-2019/20-016 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Rikiau Primary School | 4-012-052-2640510-110-2019/20-017 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kathathene Primary School | 4-012-052-2640510-110-2019/20-018 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kabuitu Primary School | 4-012-052-2640510-110-2019/20-019 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntuene Primary School | 4-012-052-2640510-110-2019/20-020 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Nthare Primary School | 4-012-052-2640510-110-2019/20-021 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Mpinda Primary School | 4-012-052-2640510-110-2019/20-022 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thumbereria Primary School | 4-012-052-2640510-110-2019/20-023 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| K K Mau Primary School | 4-012-052-2640510-110-2019/20-024 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Thuuru Primary School | 4-012-052-2640510-110-2019/20-025 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Limoro Primary School | 4-012-052-2640510-110-2019/20-026 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2640510-110-2019/20-027 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Ntui Primary School | 4-012-052-2640510-110-2019/20-028 | Purchase And Planting Of Certified Tree Seedlings. | 100,000.00 | On-Going |
| Sub-Total |  |  | 2,747,354.50 |  |
| Emergency |  |  |  |  |
| Emergency | 4-012-052-2640200-101-2019/20-001 | To Cater For Any Unforeseen Occurrences In The Constituency During The Financial Year | 7,198,241.38 | On-Going |
| Sub-Total |  |  | 7,198,241.38 |  |
| Bursary |  |  |  |  |
| Secondary Schools | 4-012-052-2640101-103-2019/20-001 | Payment Of Bursary To Needy Students | 23,000,000.00 | On-Going |
| Tertiary | 4-012-052-2640102-103-2019/20-002 | Payment Of Bursary To Needy Students | 15,000,000.00 | On-Going |
| Sub-Total |  |  | 38,000,000.00 |  |
| Kenya Medical Training College |  |  |  |  |
| Kenya Medical Training College-Kangeta | 4-012-052-2630207-105-2019/20-002 | Construction Of Two Lecture Halls To Completion-2,500,000 And purchase of Furnitures-80 chairs @ 6,250=500,000 In Fulfilment Of Big 4 Agenda. | 3,000,000.00 | New |
| Sub-Total |  |  | 3,000,000.00 |  |
| Secondary Schools |  |  |  |  |
| Kandubai Secondary School | 4-012-052-2630205-104-2019/20-001 | Construction Of One Laboratory: Foundation ,Roofing,And Walling | 2,000,000.00 | New |
| Kangeta Day Secondary School | 4-012-052-2630205-104-2019/20-002 | Completion Of A Laboratory: Benches(2 concrete benches 40 feet long each,4 wooden benches at the centre and 40 long stools=ksh.500,000) ,Gas Works And Floor-500,000 and Completion Of an Adiministration Block,Phase 2:Walling And Roofing-2,000,000. | 3,000,000.00 | On-Going |
| Nkinyang'a Day Secondary School | 4-012-052-2630205-104-2019/20-003 | Completion Of Administration Block: Finishes-Floor,Windows,Wiring And Verandah-1,500,000 And Completion Of A Laboratory:Fume Chamber,Gas Works,Plumbing,Painting And Window Panes-1,000,000. | 2,500,000.00 | On-Going |
| Kithare Day Secondary School | 4-012-052-2630205-104-2019/20-004 | Completion Of A Laboratory:- Walling,Roofing,Windows,Plumbing,Electricals And Gas Works | 3,800,000.00 | On-Going |
| St.James Limbuku Seconadry School | 4-012-052-2630205-104-2019/20-005 | Completion Of A Laboratory:Walling,Roofing,Doors&Windows,Plumbing,Gas Works And Painting | 3,800,000.00 | On-Going |
| Tuuru Day Secondary School | 4-012-052-2630205-104-2019/20-006 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Muringene Day Secondary School | 4-012-052-2630205-104-2019/20-007 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Machungulu Day Secondary School | 4-012-052-2630205-104-2019/20-008 | Completion Of Administration Block:Doors &Windows ,Painting And Gutters | 400,000.00 | On-Going |
| Kathelwa Day Secondary School | 4-012-052-2630205-104-2019/20-009 | Completion Of Multi-Purpose Hall : Painting And Gutters | 480,000.00 | On-Going |
| Thitha Secondary School | 4-012-052-2630205-104-2019/20-010 | Completion Of Multi-Purpose Hall:Plumbing And Painting | 873,431.40 | On-Going |
| Kamiruru Day Secondary School | 4-012-052-2630205-104-2019/20-011 | Completion Of Laboratory:Walling,Roofing,Doors&Windows,Plumbing And Gas Works. | 3,800,000.00 | On-Going |
| Matirine Secondary School | 4-012-052-2630205-104-2019/20-012 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kawiru Secondary School | 4-012-052-2630205-104-2019/20-013 | Completion Of Administration Block:Floor,Wiring,Septic Tank And Painting | 1,900,000.00 | On-Going |
| Murera Day Secondary School | 4-012-052-2630205-104-2019/20-014 | Completion Of 3 Classrooms:Floor,Windows And Painting, | 650,000.00 | On-Going |
| Mukululu Day Secondary School | 4-012-052-2630205-104-2019/20-015 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Miori Secondary School | 4-012-052-2630205-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kaurine Day Secondary School | 4-012-052-2630205-104-2019/20-017 | Construction Of A Multi-Purpose Hall:Foundation | 2,100,000.00 | New |
| Kanjoo Secondary School | 4-012-052-2630205-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Matiandui Day Secondary School | 4-012-052-2630205-104-2019/20-019 | Completion Of Administration Block :Septic Tank,Floor ,Painting And Gutters | 1,100,000.00 | On-Going |
| Nthare Secondary School | 4-012-052-2630205-104-2019/20-020 | Completion Of Multi-Purpose Hall:Septic Tank, Wiring And Painting. | 900,000.00 | On-Going |
| Sub-Total |  |  | 33,303,431.40 |  |
| Rikiau Primary School | 4-012-052-2630204-104-2019/20-001 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiani Kiraja Primary School | 4-012-052-2630204-104-2019/20-002 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Nkinyang'a Primary School | 4-012-052-2630204-104-2019/20-003 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Njia Primary School | 4-012-052-2630204-104-2019/20-004 | Renovation Of Administration Block: Floor,Roofing, And Painting. | 1,000,000.00 | New |
| Kieiya Primary School | 4-012-052-2630204-104-2019/20-005 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| Limoro Primary School | 4-012-052-2630204-104-2019/20-006 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| K.K Muuti Primary School | 4-012-052-2630204-104-2019/20-007 | Construction Of One Classrom To Completion | 1,000,000.00 | New |
| Kiujuline Primary School | 4-012-052-2630204-104-2019/20-008 | Construction Of One Classrpoom To Completion=1,000,000 And Renovation Of 4 Classrooms: Flooring.=500,000 | 1,500,000.00 | New |
| Thumbereria Primary School | 4-012-052-2630204-104-2019/20-009 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuui Primary School | 4-012-052-2630204-104-2019/20-010 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Churui Primary School | 4-012-052-2630204-104-2019/20-011 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Thamare Primary School | 4-012-052-2630204-104-2019/20-012 | Completion Of Of Modern Toilet Block:Floor,Walling,Roofing ,Plastering And Painting | 1,000,000.00 | On-Going |
| Kaumone Primary School | 4-012-052-2630204-104-2019/20-013 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Mauu Primary School | 4-012-052-2630204-104-2019/20-014 | Renovation Of Two Classrooms:Floor,Walling,Roofing Plastering And Painting | 1,000,000.00 | New |
| St.James Limbuku Primary School | 4-012-052-2630204-104-2019/20-015 | Construction Of Two Classrooms To Completion | 2,000,000.00 | New |
| Nguthuki Primary School | 4-012-052-2630204-104-2019/20-016 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| K.K Nanga Primary School | 4-012-052-2630204-104-2019/20-017 | Completion Of Administration Block:Walling,Doors &Windows,Roofing And Plastering And Painting. | 3,300,000.00 | On-Going |
| Nkanga Primary School | 4-012-052-2630204-104-2019/20-018 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabukuro Primar School | 4-012-052-2630204-104-2019/20-019 | Renovation Of 2 Classrooms:Floor,Windows And Painting | 1,000,000.00 | New |
| Akuune Primary School | 4-012-052-2630204-104-2019/20-020 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Athiru Ruujine Primary School | 4-012-052-2630204-104-2019/20-021 | Renovation Of 2 Classrooms To Completion:Floor,Windows And Painting | 1,008,247.26 | New |
| Kanathu Primary School | 4-012-052-2630204-104-2019/20-022 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mwomwere Primary School | 4-012-052-2630204-104-2019/20-023 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kalimikuu Primary School | 4-012-052-2630204-104-2019/20-024 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kabuitu Primary School | 4-012-052-2630204-104-2019/20-025 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Ntuene Primary School | 4-012-052-2630204-104-2019/20-026 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Nthambiro Primary School | 4-012-052-2630204-104-2019/20-027 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Kimutubua Primary School | 4-012-052-2630204-104-2019/20-028 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Mutuatine Primary School | 4-012-052-2630204-104-2019/20-029 | Construction Of One Classroom To Completion | 1,000,000.00 | New |
| Sub-Total |  |  | 32,808,247.26 |  |
| Kawiru Chief's Office | 4-012-052-2640507-113-2019/20-001 | Construction Of Chief's Office To Completion | 1,000,000.00 | New |
| Laikumukumu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-002 | Construction Of A New Office To Completion | 1,000,000.00 | New |
| Kathelwa Assistant Chief's Office | 4-012-052-2640507-113-2019/20-003 | Completion Of Assistant Chief's Ofiice: Floor,Windows And Painting. | 200,000.00 | On-Going |
| Machungulu Assistant Chief's Office | 4-012-052-2640507-113-2019/20-004 | Construction Of Assistant Chief's Office To Completion. | 1,000,000.00 | New |
| Njia Cia Mwendwa Chief's Office | 4-012-052-2640507-113-2019/20-005 | Construction Of New Office To Completion | 1,000,000.00 | New |
| Kitheo Assistant Chief's Office | 4-012-052-2640507-113-2019/20-006 | Construction Of An Assistant Chief's Office To Completion | 1,000,000.00 | New |
| Sub-Total |  |  | 5,200,000.00 |  |
| Grand Total |  |  | 137,367,724.14 |  |

Submission

- Cover page

- CDFC minutes

- Third  Schedule

- Fourth Schedule

- Ward reports

- Code list.