National Government Constituencies Development Fund Board

West Mugirango Constituency

Nyamira Municipal County Council Hall.

Behind:Nyamira Matatu Stage

Visit our website: www. cdf. go. Ke

NG-CDF                                                                                                                                                                     Email: estmugirangocdf@yahoo.com

P.o Box 425-40500, Nyamira

CDFC MEETING HELD IN NYAMIRA on 20/02/2018

Members present:

- Joseph Martin Nyairo Meroka

- Veronica kerubo manyura

- Hellen onchangu

- Gesaka Teresa kerubo

- Elizabeth gesare ocharo

- Thomas onkundi maangi

- Julius momanyi kemosi

- Monica Kangethe

- Malaki Opiyo Magero  FAM

AGENDA

- Preliminaries

- Budget proposal 2017/18

- AOB

MIN  1/20/02/218.

The meeting was started with a word of prayer from madam Teresa Kerubo at 10 am.

The chairman welcomed the members and appreciated their quick response. He further emphasized that the meeting was very important with the main objection to appraise the ward reports and come up with a well-defined proposal to be submitted to the CDFBOARD.

Members agreed that not all projects from the wards could find their way in the proposal being that the budget ceiling was limited to ksh. 86,810,344.86.

Min2/20/02/2018

Members looked at the ward reports very keenly while adhering to certain budget ceilings for particular vote heads.

They had a strong feeling to scale up the bursary vote due to huge demand from constituents. The FAM gave a very clear guidance on that item as recommended by the board.

After lengthy deliberations members agreed on the following budget for various sectors in the proposal

| PROJECT TITLE | GFS CODE | PROJECT ACTITVITY | ALLOCATED AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| Employee salaries | 4-046-271-2210000-111-2017/18-001 | Payment of staff salaries and gratuity | 1,600,000.00 | Ongoing |
| Goods and services | 4-046-271-2210000-111-2017/18-002 | Payment of rent, security, utilities and purchase of fuel, repairs and maintenance ,printing, stationaries, telephone, travel and subsistence and office tea | 1,700,000.00 | Ongoing |
| Purchase of computers | 4-046-271-3111000-111-2017/18-003 | Purchase of desktop and laptop | 200,000.00 | Ongoing |
| NSSF | 4-046-271-2120101-100-2017/18-004 | Staff NSSF remittances | 80,000.00 | Ongoing |
| NHIF | 4-046-271-2120101-100-2017/18-005 | Staff NHIF remittances | 28,620.68 | Ongoing |
| Committee allowance and expenses | 4-046-271-2210802-100-2017/18-006 | Payment of committee allowances, conferences, per-diems and other related expenses | 1,600,000.00 | Ongoing |
| TOTAL |  |  | 5,208,620.68 |  |

| MONITORING AND EVALUATION |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATED | AMOUNT |
| Goods and services | 4-046-271-2210000-111-2017/18-001 | Purchase of fuel, repairs and maintenance, printing, stationery, Airtime, travel and subsistence during evaluation & monitoring | 1,000,000.00 | Ongoing |
| Committee expenses | 4-046-271-2210000-111-2017/18-002 | Payment of Committee allowances, transport, conferences during M & E | 1,000,000.00 | Ongoing |
| CDFC/PMC/Staff capacity building | 4-046-271-2120201-100-2017/18-003 | Undertake training of CDFC/PMC and staff | 607,310.32 | Ongoing |
| TOTAL |  |  | 2,604,3101.34 |  |

| BURSARY |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATED | STATUS |
| Universities ,colleges and vocational institutions | 4-046-271-22640101-103-2017/18-001 | Payment of bursary to needy students | 11,774,137.60 | Ongoing |
| Secondary schools | 4-046-271-2640101-103-2017/18-002 | Payment of bursary to needy students | 12,500,000.00 | Ongoing |
| Socio security programs | 4-046-271-2640101-103-2017/18-004 | Facilitation of Social Security Programs | 3,834,035.60 | Ongoing |
| TOTAL |  |  | 28,108,173.20 |  |

| PRIMARY SCHOOLS |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATED | STATUS |
| Ikurucha primary school | 4-046-271-2630204-104-2017/18-001 | Construction of Administration block: Foundation , Walling, plastering, flooring, roofing and fixing of windows and doors | 700,000.00 | New |
| Rangenyo primary school | 4-046-271-2630204-104-2017/18-002 | Renovation of 2 classrooms : roofing, replacement of windows, doors, painting & flooring | 700,000.00 | New |
| Kebirigo primary school | 4-046-271-2630204-104-2017/18-003 | Completion of Water Borehole,purchase of submersible pump, Purchase of Water storage tanks(2No. 5000lt),erection of raisers and distribution of Water in Kebirigo Primary School, Kebirigo Secondary School | 2,000,000.00 | New |
| Ekarama primary school | 4-046-271-2630204-104-2017/18-004 | Purchase of Water storage tanks (2No. 5000lt), erection of raisers and distribution of Water in Ekerama Primary School | 1,500,000.00 | New |
| Nyaisa primary school | 4-046-271-2630204-104-2017/18-005 | Renovation of 4 classrooms – Roofing and plastering | 700,000.00 | New |
| Ikobe primary school | 4-046-271-2630204-104-2017/18-006 | Renovation of 2 classrooms – Roofing and plastering | 500,000.00 | New |
| Bonyunyu primary school | 4-046-271-2630204-104-2017/18-007 | Completion of a dormitory - Roofing, flooring, plastering, shutting electrical works | 500,000.00 | New |
| Bosiango primary school | 4-046-271-2630204-104-2017/18-008 | Renovation of 2 classroom : roofing & flooring | 500,000.00 | New |
| Masosa primary school | 4-046-271-2630204-104-2017/18-009 | Construction of 1 classroom: Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Mobamba primary school | 4-046-271-2630204-104-2017/18-010 | Renovation of 2 classrooms – Roofing and plastering | 500,000.00 | New |
| Enchoro primary school | 4-046-271-2630204-104-2017/18-011 | Construction of 1 classroom: Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Nyameru primary school | 4-046-271-2630204-104-2017/18-010 | Renovation of 2 classrooms – Roofing and plastering | 5,00,000.00 | New |
| TOTAL |  |  | 9,300,000.00 |  |

| SECONDARY SCHOOLS |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATED | STATUS |
| Nyamira boys high school | 4-046-271-2640506-104-2017/18-001 | Completion of Multi-purpose Hall: plastering, flooring, painting and electrical works | 750,000.00 | Ongoing |
| Gucha secondary school | 4-046-271-2640506-104-2017/18-002 | Renovation of 2 classrooms : roofing & flooring | 500,000.00 | Ongoing |
| Gianchore secondary school | 4-046-271-2640506-104-2017/18-003 | Construction of 1 Classroom: Foundation, plastering, roofing and flooring, fixing doors, windows and painting. | 700,000.00 | New |
| Nyakeminchia secondary school | 4-046-271-2640506-104-2017/18-004 | Construction of a dormitory – Foundation, Roofing, flooring, plastering, and electrical works | 750,000.00 | New |
| Nyabisimba secondary school | 4-046-271-2640506-104-2017/18-005 | Construct 1 classroom : Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Kuura secondary school | 4-046-271-2640506-104-2017/18-006 | Construct 1 classroom: Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Makairo secondary school | 4-046-271-2640506-104-2017/18-007 | Construct 1 classroom : Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Nyamaiya secondary school | 4-046-271-2640506-104-2017/18-008 | Construction of a dormitory ,Foundation, walling, roofing and plastering | 700,000.00 | New |
| St Charles Lwanga-nyansabakwa high school | 4-046-271-2640506-104-2017/18-009 | Construct 1 classroom : Foundation , plastering, flooring, roofing and fixing of windows and doors | 600,000.00 | New |
| Etono secondary school | 4-046-271-2640506-104-2017/18-010 | Renovation of 2 classrooms : roofing & flooring | 500,000.00 | New |
| TOTAL |  |  | 6,300,000.00 |  |
| SECURITY |  |  |  |  |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT | STATUS |
| Keera chiefs camp | 4-046-271-2640507-113-2017/18-001 | Construction of chiefs office: foundation, plastering, flooring ,roofing and fixing of windows and doors | 1,500,000.00 | New |
| Gesero chiefs camp | 4-046-271-2640507-113-2017/18-002 | Renovation of chiefs office : roofing, plastering and painting. | 1,000,000.00 | New |
| Motobo chiefs camp/AP Post | 4-046-271-2640507-113-2017/18-003 | Construction of cell(1(000,000.00) and 2 door pit latrine(500,000): | 1,500,000.00 | New |
| Kebirigo chiefs camp / AP Post | 4-046-271-2640507-113-2017/18-004 | Completion of chiefs’ office: plastering roofing and painting, fixing of windows and doors (500,000.00) Construction of pit latrines -2 door: foundation , walling, plastering ,flooring and roofing.(500,000.00) | 1,000,000.00 | New |
| TOTAL |  |  | 5,000,000.00 |  |

| NG-CDF OFFICE PROJECT |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATED | STATUS |
| West Mugirango NG-CDFC Office | 4-046-271-3110202-108-2017/18-001 | Completion of superstructure of NG-CDF building: Plastering, flooring, painting and electrical works (5,000,000.00),Construction of septic tank and concrete fencing (2,500,000.00) | 7,500,000.00 | Ongoing |
| NG-CDFC Office Furnishing | 4-046-271-3110202-108-2017/18-001 | Purchase of furniture for CDF Boardroom, reception and other relevant offices: purchasing of office Executive chairs-4 Executive Tables-2 Curtains | 2,470,834.00 | Ongoing |
| TOTAL |  |  | 9,970,834.00 |  |

| STRATEGIC PLAN |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT ALLOCATION | STATUS |
| Constituency strategic plan | 4-046-271-2211310-108-2017/18-001 | Developing a visionary 5 year strategic plan for constituency | 3,500,000.00 | NEW |
| TOTAL |  |  | 3,500,000.00 |  |

| ICT CENTRES |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT | STATUS |
| Constituency innovation hubs | 4-046-271-2211311-108-2017/18-001 | Funds set aside for the procurement of system and services comprising of satellite antennae, routers, digital access kits and ruggedized tablets, WIFI with outdoor wireless device complete with installation assessors at the following centers: i) nyamira NG CDF center(1,169,256.82) ii)sironga chiefs compound(1,169,256.82), iii)kebirigo chiefs compound(1,169,256.82), iv)Bokiambori/Nyamaiya-ACCs compound(1,169,256.82). Partnership program with the Ministry of Information, Innovation & Technology | 4,677,027.27 | NEW |
| Constituency innovation hubs (ICT) Premises | 4-046-271-2211311-108-2017/18-002 | Constituency innovation hubs premises, furniture of offices and staff salaries nyamira NG CDF office(1,025,000.00)- sironga chiefs compound(1,025,000.00)-kebirigo chiefs compound(1,025,000.00)-bokiambori/nyamaiya ACCs compound(1,025,000.00) | 4,100,000.00 | New |
| TOTAL |  |  | 8,777,027.20 |  |

| SPORTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | DESCRIPTION | AMOUNT | STATUS |
| West Mugirango constituency Sports tournament | 4-046-271-22640507-112-2017/18-001 | Carry out constituency sports tournament, Purchase of uniforms and balls for team and the winning teams/schools to be awarded with trophies, balls and games kit. | 1,736,206.90 | NEW |

| ENVIRONMENT |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTITVITY | AMOUNT | STATUS |
| Otanyore primary school | 4-046-271-26405010-2017/18-001 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| kiambere primary school | 4-046-271-26405010-2017/18-002 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Omosasa primary school | 4-046-271-26405010-2017/18-003 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Gekomoni primary school | 4-046-271-26405010-2017/18-004 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Nyaigesa primary school | 4-046-271-26405010-2017/18-006 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Tinga primary school | 4-046-271-26405010-2017/18-007 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Kuura primary school | 4-046-271-26405010-2017/18-008 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Bundo primary school | 4-046-271-26405010-2017/18-009 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Tente primary school | 4-046-271-26405010-2017/18-010 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Riasindani primary school | 4-046-271-26405010-2017/18-010 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Nyamwetureko primary school | 4-046-271-26405010-2017/18-011 | Planting of assorted tree varieties in the school compound. | 100,000.00 | NEW |
| Nyamaiya ward water spring | 4-046-271-26405010-2017/18-012 | Protection of water spring at Nkora, Nyansabakwa & Bondeka areas.slabbing and piping | 336,206.88 | NEW |
| Bonyamatuta ward water spring | 4-046-271-26405010-2017/18-013 | Protection of water spring at Nyabisimba, Bosose & Kebirigo areas. Slabbing and piping | 300,000.00 | NEW |
| TOTAL |  |  | 1,736,206.90 |  |

| EMERGENCY |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT TITLE | GFS CODE | PROJECT ACTIVITY | AMOUNT | STATUS |
| Emergency interventions | 4-046-271-2210000-111-2017/18-001 | To cater for any unforeseen emergency occurrences within the constituency | 4,568,965.52 | Ongoing |
| TOTAL |  |  | 4,568,965.52 |  |

It was also reported that this budget went up from last financial years (16/17) which stood at

ksh 81,896551.72

Their budget was unanimously approved and the members urged the FAM to move with speed in submitting the proposal along with other attachments.

The chair concluded that the budget was developed after wide consultation within the constituency stakeholders.

AOB

There being no other business the meeting ended with a word of prayer from madam Hellen Oncharo at 4pm

Certified as true deliberations:

chairman

Mr .…………………………………….       Sign……………………………………….Date………………………………..

Secretary

Mrs  ………………………………………………………  sign……………………………………   Date………………………