NG-CDF MEETING HELD ON 6th NOVEMBER 2019 AT CDF BOARDROOM AT 10.00AM

PRESENT MEMBERS

- GEOFREY KARIUKI NDURU                         	CHAIRMAN

- MARGARET N RUGIRI                                    	  FAM

- JAMES MUNENE MWENDIA                        	 MEMBER

- JANET WAMBUI NYAGA                              	 SECRETARY

- REUBENSON W. MARIRI-			MEMBER

- ESTHER W. MACHAI-				MEMBER

- ROSE W. MUTEMA-				MEMBER

- NATHAN M. MBUNGU-			CO-OPTED MEMBER

- PATRICK GICHINGA-				MEMBER

- JACKSON MUTEMI				ACC1

IN ATTENDANCE

HON.ROBERT GICHIMU GITHINJI

AGENDA

1. PRAYERS AND PLELIMINARIES

2.2019/2020 PROJECT PROPOSAL

3. NG-CDFC STAFF AND NG-CDFC TRAINING REVIEW

4. AOB

NG-CDF MIN 101/11/2019 PRAYERS AND PRELIMINARIES

The meeting started with a word of prayer led by James Mwedia at 10.10am. NG-CDF Chairman welcomed the members to the meeting and thanked them for keeping time.

NG-CDF MIN 102/11/2019: 2019/2020 PROJECT PROPOSAL

The chairman informed members that the project proposal was due for submission and already the deadline was surpassed. The members agreed that though during the ward meeting many projects were given as a priority it was necessary to consider few projects which could be done to completion. Members also noted that many primary schools did not require new classrooms but needed serious renovation of the existing classrooms and toilets.  Members agreed to renovate atleast one school in every ward and allocate enough money to carry out compressive renovations.

In secondary schools members noted that in boarding schools there was a serious need of dormitories since the rollout of 100% transmission of students from primary schools to secondary schools found many schools unprepared. Another challenge noted was lack of dining halls in day secondary schools and in many schools students were forced to have their meals in classrooms or outside. The members therefore agreed to construct  two dining halls in two secondary schools to completion in 2019/2020 budget.

On ongoing projects members agreed to allocate more funds to the following project to facilitate completion.

1. Kavote secondary school-to facilitate completion of the multi-purpose hall

2. St marks Thumaita Secondary school-The School proposed to construct a three storied dormitory where NG-CDF was to construct the first two floors at an estimated cost of Kshs, 20,000,000.The NG-CDF therefore recommended an additional 5,500,000 to be combine with an earlier allocation of Ksh 5,500,000 in 2017/2018 financial year to facilitate completion of the first floor and allow the student in the dormitory by January 2020

3. Kiaumbui Secondary school-To facilitate completion of the multipurpose hall.

4. Kianjiru Assistant chief’s office-To facilitate construction of the office after NG-CDF purchased a piece of land for that purpose

5. Gichonjoini Community hall-To facilitate completion of the community hall.

6. Mutige Secondary school-Completion of Twin dormitory.

After lengthy discussion the committee agreed to fund the following projects in financial year 2019/2020 and consider other projects in the subsequent financial years.

ADMINISTRATION AND CURRENT EXPENDITURE

| Employee Salaries | 4-020-101-2110000-100-2019/2020-001 | 2,697,520.00 | NIL | 2,697,520.00 | Payment of Staff Salaries and gratuity |  |
| --- | --- | --- | --- | --- | --- | --- |
| Goods And Services | 4-020-101-2210000-100-2019/2020-002 | 1,800,000.00 | NIL | 1,800,000.00 | Purchase of fuel, Repairs and maintenance ,Printing, stationery, Telephone, Travel & subsistence, Office tea etc |  |
| NSSF | 4-020-101-2120101-100-2019/2020-003 | 169,920.00 | NIL | 169,920.00 | Payment of NSSF Deductions |  |
| NHIF | 4-020-101-2120201-100-2019/2020-004 | 59,400.00 | NIL | 59,400.00 | Payment of NHIF Deductions |  |
| Committee Expenses | 4-020-101-2210802-100-2019/2020-005 | 1,195,003.00 | NIL | 1,195,003.00 | Payment of Committee sitting allowances ,Transport conferences |  |
|  | MONITORING & EVALUATION/CAPACITY BUILDING |  |  |  |  |  |
| Goods and Services | 4-020-101-2210000-111-2019/2020-001 | 402,419.14 | NIL | 402,419.14 | Purchase of fuel, repairs and maintenance , printing, stationery ,Airtime, Travel and subsistence etc. |  |
| Committee Expenses | 4-020-101-2210802-111-2019/2020-002 | 800,000.00 | NIL | 800,000.00 | Payment of Committee sitting allowances ,transport, Conferences |  |
| NG-CDFC/PMC Capacity Building | 4-020-101-2210700-111-2019/2020-003 | 1,071,226.00 | NIL | 1,071,226.00 | Undertake training of the PMCs/NG-CDFCs on NG-CDF Related issues |  |
|  | EMERGENCY |  |  |  |  |  |
| Emergency | 4-020-101-2640200-101-2019/2020-001 | 7,198,241.38 | NIL | 7,198,241.38 | To cater for any unforeseen occurrences in the Constituency during the financial year |  |
|  | SPORTS |  |  |  |  |  |
| Constituency Sport Projects | 4-020-101-2640509-112-2019/2020-001 | 2,748,614.00 | NIL | 2,748,614.00 | Carry out constituency Sports tournament and Purchase of uniforms and balls to the football teams and volleyball teams as follows: Kithure,Kiamutugu,Kiamuki,Ngariama,Kianyaga, Rwambiti,Kiamwathi,Kiandai,Kamweti,Karumandi, Thuiya,Thumaita,Kamagambo,Kithioro,Kianguenyi, Karia,Nyagithuci,Karucho,Kanjuu,Piai, Kitharaini,Gaciongo,Gathaga,Kimweas,Mburi: Volleyball nets 25 pieces @ 7,000 = Kshs.175,000, Balls 85 pieces @ 4,000 = Kshs. 340,000, 300 Boots @2,500 = Kshs.750,000, 25 sets of Volleyball Uniforms @ 12,000=Kshs. 300,000, Other volleyball accessories (Knee caps, wrist bands, training kits,whistles)=Kshs. 500,000, Trophies = Kshs. 300,000, Tournament expenses = Kshs. 383,614 |  |
|  | BURSARY |  |  |  |  |  |
| Bursary Secondary School | 4-020-101-2640101-103-2019/2020-001 | 25,400,000.00 | NIL | 25,400,000.00 | Payment of bursary to needy students in secondary schools |  |
| Bursary Tertiary School | 4-020-101-2640102-103-2019/2020-002 | 12,059,766.62 | NIL | 12,059,766.62 | Payment of Bursary to needy student in tertiary schools |  |
| Constituecy Revision books Projects | 4-020-101-2640102-103-2019/2020-003 | 4,000,000.00 | NIL | 4,000,000.00 | Purchase of topmark revision books by Kenya Literature Bureau to be distributed to 47 Primary Schools for STD 8 and 34 Secondary Schools for form four students within Gichugu Constituecy ie-Gacatha Primary Sch, Gaciongo Pri Sch,Gaciongo Pri , Gatugura Pri Sch, Gatungura Pri Sch, GiconjoPri Sch, Gikumbo Pri Sch, Githage Pri Sch,Githure Pri Sch, Gituba Pri Sch, Guama Pri Sch,Kabare Boys Pri Sch, Kabare Pri Sch, kanjuu Pri Sch Kavote Pri sch, Kiambatha pri sch, Kiamiciri Pri Sch,Kiamugumo Pri Sch,Kiamwathi Pri sch, Sch,Kianguenyi Pri Sch, Kianyambo Pri Sch, Kiaumbui Pri Sch, Kibaro Pri Sch, Kiburia Pri Sch, Kimunye Pri Sch, Mburi christian pr, Mucagara Pri Sch, Mugumo Pri, Mwanianjau Pri, Ngariama Pri Sch, Ngiriambu Pri Sch, Ngungu Pri Sch Nyagithuci Pri Sch, Nyanja Pri , Raimu Pri Sch, Rukenya PrI Sch, Rwambiti Pri Sch, Thuiya Pri sch, Thumaita Pri Sch.and 34 Secondary Schools i.e-Gacatha sec sch, Gaciongo sec sch, Gatugura Sec sch,Gatunguru Sec Sch, Githure Sec Sch,Kabare Girls, Kanjuu Sec, Karucho Sec, Kavote Sec sch, Kiamiciri sec, Kiamugumo Sec, Kiamutugu BoysKianyaga Boys high, Kianyambo Sec, Kiaumbui Sec Sch, Kimunye Sec, mugumo Girls sec, Mutige Boys sec sch, Mwanianjau Sec sch, Ngariama Girls Sec, Rukenya Sec Sch, Rwambiti Sec Sch, ST Ann Gituba sec, St Bakhita Kuburia sec, St Mary Magdaline Githage Sec,St Marks Thumaita girls, St Mary Karumandi boys . |  |
|  | PRIMARY SCHOOL PROJECTS |  |  |  |  |  |
| Gacatha primary school | 4-020-101-2630204-104-2019/2020-001 | 1,550,000.00 | NIL | 1,550,000.00 | construction of one 8 NO doors exhaustible toilet for girls estimated to cost KSH 1,250,000.00 and a 3 No. doors pit latrine and urinal for staff @ KSHS 300,000.00 to completion | New |
| Rwambiti primary school | 4-020-101-2630204-104-2019/2020-002 | 3,500,000.00 | NIL | 3,500,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roofwork and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting. | New |
| Karumandi primary school | 4-020-101-2630204-104-2019/2020-003 | 3,500,000.00 | NIL | 3,500,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishes, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting @ 3,000,000.00 and reinforcing a classroom with a wall crack @ 500,000.00. | New |
| Mwanianjau primary school | 4-020-101-2630204-104-2019/2020-004 | 4,000,000.00 | NIL | 4,000,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting. | New |
| Kianyambo primary school | 4-020-101-2630204-104-2019/2020-005 | 4,000,000.00 | NIL | 4,000,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting. | New |
| Rukenya primary School | 4-020-101-2630204-104-2019/2020-006 | 4,000,000.00 | NIL | 4,000,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting. | New |
| Ngiriambu primary school | 4-020-101-2630204-104-2019/2020-007 | 3,000,000.00 | NIL | 3,000,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting. | New |
| Kianguenyi primary school | 4-020-101-2630204-104-2019/2020-008 | 4,400,000.00 | NIL | 4,400,000.00 | Renovation of 8 NO. classrooms by flooring plastering, painting, external finishing, and roof and 1 NO staffrooms and head teacher office by floor works, painting, external finishing, ceiling and roof painting and purchasing furniture; 100 chairs cost = 150,000 and 100 desks = 250,000. | New |
| Githage primary School | 4-020-101-2630204-104-2019/2020-009 | 1,200,000.00 | NIL | 1,200,000.00 | Construction of 8 No. doors exhaustible toilet block and a urinal for boys to completion | New |
| Githure primary school | 4-020-101-2630204-104-2019/2020-010 | 1,200,000.00 |  | 1,200,000.00 | Construction of 8 No. doors exhaustible toilet block with a urinal for boys to completion | New |
| Kiburia primary school | 4-020-101-2630204-104-2019/2020-010 | 1,200,000.00 | NIL | 1,200,000.00 | Construction of 8 No. doors exhaustible toilet block with a urinal for boys to completion | New |
| Gatunguru primary School | 4-020-101-2630204-104-2019/2020-011 | 270,000.00 | NIL | 270,000.00 | Construction of 2 No. doors pit latrine with a urinal for staff to completion | New |
| Kavote primary school | 4-020-101-2630204-104-2019/2020-012 | 1,200,000.00 | NIL | 1,200,000.00 | Construction of 8 No. doors exhaustible toilet block for girls to completion | New |
| Gatugura Primary school | 4-020-101-2630204-104-2019/2020-013 | 1,200,000.00 | NIL | 1,200,000.00 | Construction of 8 No door exhaustible Toilet at Ksh 1,200,000 to completion. | New |
| Mucagara Primary School | 4-020-101-2630204-104-2019/2020-014 | 1,200,000.00 | NIL | 1,200,000.00 | Construction of 8 No door exhaustible toilet at Ksh 1,200,000 to completion. | New |
| Githage primary school | 4-020-101-2630204-104-2019/2020-015 | 348,614.00 | NIL | 348,614.00 | Construction of 3No door pit latrine and urinal for staff at Khs 348,614.00 to completion. | New |
|  | SECONDARY SCHOOL PROJECTS |  |  |  |  |  |
| Mutige secondary school | 4-020-101-2630205-104-2018/2018-01 | 10,400,000.00 | 2,000,000.00 | 8,400,000.00 | Construction of a twin dormitory to accommodate 350 students to completion | New |
| Kimunye secondary School | 4-020-101-2630205-104-2019/2020-02 | 3,500,000.00 | NIL | 3,500,000.00 | Construction of a dining hall to accommodate 250 students to completion | New |
| Kianyaga boys secondary school | 4-020-101-2630205-104-2019/2020-03 | 1,500,000.00 | NIL | 1,500,000.00 | Construction of 10 No. doors modern ablution block with 9 No. squat toilet and 1 No. sit on toilet for disabled connected to school sewer system to completion | New |
| Kavote secondary School | 4-020-101-2630205-104-2019/2020-04 | 2,900,000.00 | 1,900,000.00 | 1,000,000.00 | Completion of multipurpose dining hall by roof painting, electrical and plumbing works. The hall is to accommodate 300 students. | ongoing |
| Ngariama secondary school | 4-020-101-2630205-104-2019/2020-05 | 1,300,000.00 | NIL | 1,300,000.00 | Construction of one No. classroom complete with tiles and box profile roofing sheets to completion | New |
| Kanjuu secondary school | 4-020-101-2630205-104-2019/2020-06 | 3,800,000.00 | NIL | 3,800,000.00 | Drillig of a borehole and installing solar powered water pump at kanjuu secondary school to provide water to both secondary and primary school. | New |
| Kiaumbui secondary school | 4-020-101-2630205-104-2019/2020-07 | 6,800,000.00 | 4,900,000.00 | 1,900,000.00 | Completing dining hall by roofing with steel trusses and flooring with tiles. The hall is to accommodate 320 students. | ongoing |
| St Bakhita Kiburia girls secondary school | 4-020-101-2630205-104-2019/2020-08 | 600,000.00 | NIL | 600,000.00 | Improving the school compound by draining storm water, gravelling of pavements and landscaping activities which include:-Planting Ground cover ie Grass and flowers. Marking pavements and stone pitching. | New |
| St Marks girls high school-Thumaita | 4-020-101-2630205-104-2019/2020-08 | 20,000,000.00 | 5,500,000.00 | 5,500,000.00 | Construction of a three storey dormitory CDF to do first and second floor only with parents to do the other storey and roof. The Dormitory to accommodate 150 students | ongoing |
| Gatugura secondary | 4-020-101-2630205-104-2019/2020-10 | 3,500,000.00 | NIL | 3,500,000.00 | Construction of a dining hall to accommodate 250 students to completion | New |
|  | SECURITY PROJECTS |  |  |  |  |  |
| Njuki-ini Assistant County Commissioner Office | 4-020-101-2640507-104-2019/2020-01 | 3,500,000.00 | 150,000.00 | 2,000,000.00 | Construction of a ACC meeting hall to accommodate 320 peoples seated on chairs to completion. The hall will be under ACC Management | ongoing |
| Deputy County Commissioner Kirinyaga East office | 4-020-101-2640507-104-2019/2020-02 | 300,000.00 | NIL | 300,000.00 | Purchase 1No conference table at Khs 45,000 1 No Executive chair at Ksh 28,500, 10 No Conference chairs @ 14,500 each = 145,000. 1 No Reception Desk at ksh 15,000, 1 No Secretary Chair Ksh 14,500, 3No Visitors Chairs each ksh 4000 =12,000, Excecutive Office Desk with 5 drawers at Ksh 35,000, Secretary Shelf Ksh5,000 Total Ksh 300,000 | New |
| Gichonjoini Assistant County Commissioner Office | 4-020-101-2640507-104-2019/2020-03 | 300,000.00 | NIL | 300,000.00 | Purchase 1No conference table at Khs 45,000 1 No Executive chair at Ksh 28,500, 10 No Conference chairs @ 14,500 each = 145,000. 1 No Reception Desk at ksh 15,000, 1 No Secretary Chair Ksh 14,500, 3No Visitors Chairs each ksh 4000 =12,000, Excecutive Office Desk with 5 drawers at Ksh 35,000, Secretary Shelf Ksh5,000 Total Ksh 300,000 | New |
| Gichugu West Assistant County Commissioner Office | 4-020-101-2640507-104-2019/2020-05 | 300,000.00 | NIL | 300,000.00 | Purchase 1No conference table at Khs 45,000 1 No Executive chair at Ksh 28,500, 10 No Conference chairs @ 14,500 each = 145,000. 1 No Reception Desk at ksh 15,000, 1 No Secretary Chair Ksh 14,500, 3No Visitors Chairs each ksh 4000 =12,000, Excecutive Office Desk with 5 drawers at Ksh 35,000, Secretary Shelf Ksh5,000 Total Ksh 300,000 |  |
| Gichugu West Assistant County Commissioner Office | 4-020-101-2640507-104-2019/2020-05 | 300,000.00 | NIL | 300,000.00 | Purchase 1No conference table at Khs 45,000 1 No Executive chair at Ksh 28,500, 10 No Conference chairs @ 14,500 each = 145,000. 1 No Reception Desk at ksh 15,000, 1 No Secretary Chair Ksh 14,500, 3No Visitors Chairs each ksh 4000 =12,000, Excecutive Office Desk with 5 drawers at Ksh 35,000, Secretary Shelf Ksh5,000 Total Ksh 300,000 | New |
| Ngiroche Assistant chief office | 4-020-101-2640507-104-2019/2020-03 | 1,500,000.00 | NIL | 1,500,000.00 | Construction of 2Rooms with a waiting area assistant chief office complete with tiles, and box profiled roofing sheets to completion @ kshs 1,200,000.000 and purchasing office furniture as follows:- 4No Visitor Chairs @ 4,000 = Ksh 16,000 1No Excutive Chair At Ksh 19,000. 1No Office Desk at Ksh 30,000 Office Assistant Chair at Ksh 15,000 Office Cabinet at Ksh 15,000 Total kshs 100,000.00 and one 2 No. doors Pit latrine with a urinal @ 200,000.00 to completion | New |
| Kianjiru assistant chief office | 4-020-101-2640507-104-2019/2020-04 | 3,200,000.00 | 1,900,000.00 | 1,300,000.00 | Construction of 2Rooms with a waiting area assistant chief office complete with tiles, and box profiled roofing sheets to completion @ kshs 1,200,000.000 and purchasing office furniture as follows:- 4No Visitor Chairs @ 4,000 = Ksh 16,000 1No Excutive Chair At Ksh 19,000. 1No Office Desk at Ksh 30,000 Office Assistant Chair at Ksh 15,000 Office Cabinet at Ksh 15,000 Total kshs 100,000.00 . | ongoing |
|  | OTHERS |  |  |  |  |  |
| NG-CDF vehicle |  | 5,000,000.00 |  | 5,000,000.00 | Purchasing a cdf vehicle of type Isuzu D-MAX with engine capacity of 2500 CC- 3000 CC double cabin. | New |
| NG-CDF motorcycle |  | 250,000.00 |  | 250,000.00 | Purchasing cdf motorcycle type YAMAHA DT 125R | New |
|  | TOTAL |  |  | Kshs. 137,620,724.14 |  |  |

NG-CDF MIN 103/11/2019: NG-CDFC STAFF AND NG-CDFC TRAINING REVIEW

The Fund manager communicated that following the Training which took place in Mombasa between 23rd and 25th October 2019 Kenya School of Government Mombasa had issued recommendation letters to all the participants’. They communicated that a certificate is issued on the basis that a three Day Training is conducted. Members expressed their gratitude’s for the training and hoped that in future many more training will be held.

The chairman thanked the members for the seriousness they accorded the training and especially punctuality. Members as well as staff were grateful for the course content as they learnt a lot which could help them in their daily lives. Further members were happy about the team building excursion in Malindi as it exposed them to some experiences they had not had before.

NG-CDF MIN 104/11/2019: AOB

The secretary reminded the members about the scheduled welfare meeting at Reubenson Mariri’s home at a date to be communicated later.

Mr Gichinga thanked members for visiting his home on 1st November 2019.

There being no other Business the meeting ended with a word of prayer by Rose Mutema at 3.30 PM.

MINUTE PREPARED BY:

CDFC SECRETARY……………………………SIGN…………. DATE…………

MINUTES CONFIRMED BY:

CDFC CHAIRMAN…………….………SIGN………………. DATE…………….

MINUTES ENDORSED BY:

FUND MANAGER……………………….....SIGN…………….DATE…………