**MINUTES OF THE NORTH IMENTI NG-CDF COMMITTEE MEETING HELD ON 26TH AUGUST 2021 AT NG-CDFC OFFICE, MWENDA ANTU**

**MEMBERS PRESENT**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
| 1 | Jack Kithinji | Chairman |
| 2 | Naftali K. Silas |  Fund Account Manager |
| 3. | Faith Ngongo | Member |
| 4. | EverlineMukiri | Member |
| 5 | Patrick Mutethia | Member |
| 6. | Hadija Mohamed | Member |
| 7. | Augustine Maingi | Member |
| 8. | FranklineMwenda | Member |
| 9. | Patrick Munyua | Member |
| 10. | Sarah wanjiku | ACC |

**IN ATTENDANCE BY INVITATION**

1. Hon Abdul Rahim Dawood
2. Geoffrey Kirimi
3. Stephen Ndubi
4. Jane Muhari-SUB COUNTY ACCOUNTANT

**AGENDAS**

1. PRAYERS AND OPENING REMARKS
2. REVIEW OF PREVIOUS MINUTES
3. PROJECTS PROPOSAL 2021-2022
4. AOB.

**MIN NGCDFC NI 90/2020/2021 PRAYERS AND OPENING REMARKS**

The meeting started at 9.10 am with a word of prayers from the chairman. The chairman then welcomed the members to the meeting and observed that a number of members were late for the meeting and urged them to improve. He then gave a short sermon from the book of Joshua 9:1-14 whose major theme was a warning against deceit and an admonition to always ask for God’s counsel before any endeavor.

He then invited the Hon Member of Parliament Hon Dawood to make his opening remarks. The Hon member introduced the day’s agenda as deliberating on the public participation meeting reports and coming up with the 2021-2022 projects proposals. He further urged the members to give priority to completion of the already ongoing projects and try as much as possible to distribute the projects equitably among the wards .

**MIN NGCDFC NI 91/2020/2021 READING AND CONFIRMATION OF PREVIOUS MINUTES**

The minutes of the last meeting held on 26th July 2021 were read and proposed as true recording of the meeting by Mrs. Faith Ngongo and was seconded by HadijaMakena.

The fund manager reported that he had processed all the project funds earlier prioritized in the previous meeting and that the same had been banked in the respective projects management committee accounts except for Giaki girls’ secondary school whose project activity was proposed for change since the originally proposed project had been completed.

It was reported that the ward meetings had been undertaken as earlier planned and the report on the same was tabled in the meeting for deliberations.

**MIN NGCDFC NI 92/2020/2021 PROJECT PROPOSAL 2021-2022**

The committee was informed that the constituency had been allocated ksh**137,088,879**.

The committee allocated the funds to projects as follows;

| **PROJECT CODE** | **NAME OF PROJECT** | **ACTIVITIES** |  **AMOUNT ALLOCATED**  | **STATUS**  |
| --- | --- | --- | --- | --- |
| **ADMINISTRATION AND RECURRENT EXPENDITURE** |  |  |
| 4-010-056-2110000-100-2021-2022-1 | Employees Salaries | Payment of 5 no staff salaries  | 2,100,000.00 | New |
| 4-010-056-2110000-100-2021-2022-2 | Employees NHIF | Payment of NHIF deductions | 63,000.00 | New |
| 4-010-056-2110000-100-2021-2022-3 | Employees NSSF | Payment of NSSF deductions | 151,200.00 | New |
| 4-010-056-2110000-100-2021-2022-4 | Committee Expenses | Payment of committee sitting allowances, transport ,airtime and conferences. | 2,304,869.31 | New |
| 4-010-056-2110000-100-2021-2022-5 | Employees' gratuity | payment of staff gratuities for 5 staff | 600,800.00 |   |
| 4-010-056-2110000-100-2021-2022-6 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, airtime, electricity, postage, bank charges, postal charges and insurance costs. |  1,600,000.00  | New |
| **MONITORING, EVALUATION AND CAPACITY BUILDING** |   |   |
| 4-010-056-2210802-111-2021-2022-1 | Committee Expenses | Payment of committee sitting allowances, transport and conferences | 1,221,031.00 | New |
| 4-010-056-2210802-111-2021-2022-2 | Goods and Services | Purchase of fuel, printing, stationery, telephone, travel and subsistence, office tea, Air time, electricity, rent, bank charges, postal charges and insurance costs. | 900,000.00 | New |
| 4-010-046-2210700-111-2021-2022-3 | NG-CDFC and PMC Capacity Building | Undertake Training of the NG-CDFC Staffs,PMCs and NG-CDFCs on NG-CDF operations, cross cutting Issues and capacity building activities | 1,800,000.00 | New |
| **EMERGENCY RESERVE** |  |  |
| 4-010-056-2640200-101-2021-2022-1 | Emergency Reserve | Cater for any urgent and unforeseen activity in the constituency during the financial year |  7,192,206.00  | New |
| **BURSARY** |  |   |
| 4-010-056-2640102-103-2021-2022-1 | Bursary Tertiary Institutions | Payment of bursary to needy students in Tertiary Institutions | 16,272,219.00 |  New |
| 4-010-056-2640101-103-2021-2022-2 | Bursary Secondary Schools | Payment of bursary to needy students in Secondary Schools | 18,000,000.00 | New |
| 4-010-056-2640102-103-2021-2022-3 | NG-CDF social security programme | payment of NHIF cards for 250 vulnerable families in the constituency at ksh 6,000 per family per year | 1,500,000.00 | New |
| **SPORTS** |  |   |
| 4-010-056-2640509-112-2021-2022-1 | Constituency Sports Activities | Carry out Annual constituency sports tournament in all wards Ntima West,Ntima East, Nyaki West, Nyaki East and Municipality Wards(ksh 250,000), buy sports equipments to 10 teams in the constituency( ksh 900,000) and the winning teams be awarded with trophies (91,777) | 1,241,777.00 | New |
| **ENVIRONMENT** |  |   |
| 4-010-056-2640510-110-2021-2022-1 | Kiraria Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-2 | Kathurine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-3 | Meru Muslim Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-4 | CCM Township Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-5 | Good Shepherd Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-6 | Mwirine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-7 | Runogone Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-8 | Chung’ari Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-9 | Ngiine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-10 | Nthamiri Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-11 | Thuura Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 | New |
| 4-010-056-2640510-110-2021-2022-12 | Ndiine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.24,377.  | 104,377 | New |
| **PRIMARY SCHOOL PROJECTS** |  |  |
| 4-010-056-2630204-104-2021-2022-1 | Kinoru Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | New |
| 4-010-056-2630204-104-2021-2022-2 | CCM Gitoro Primary School | Construction of a school gate to completion Ksh 300,000 and renovation of a three office administration block to completion: flooring, plastering and painting ksh 300,000 | 600,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-3 | Meru Primary School | Construction of a 200 Meters perimeter wall ksh 1,000,000 Renovation of 3 classrooms to completion: re- roofing with box profile iron sheets ,ceiling board, floor plastering, replacement of window panes and painting. | 1,600,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-4 | D.E.B Township Primary School | Completion of an existing workshop: floor plastering, wall plastering, metal door and windows fixing, keying and painting. | 1,000,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-5 | CCM Good Shepherd Primary School | Construction of a 3 door pit latrine for staff with one door for persons with disabilities to completion.  | 500,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-6 | Mwiteria Primary School | Construction of a 3 room kitchen to completion. | 1,200,000.00 | new |
| 4-010-056-2630204-104-2021-2022-7 | Gachanka Primary School | Renovations of 6 classrooms to completion: re-roofing , plastering , flooring and fixing of doors and windows | 600,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-8 | Muringombugi Primary School | Construction of 3 door staff toilet with one door for persons with disabilities and urinal to completion. | 500,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-9 | Mwirine Primary School | Construction of a 8 door modern pit latrine with two doors for persons with disabilities to completion. | 800,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-10 | Kiamiriru Primary School | Renovation of 5 classrooms to completion: partitioning, floor and wall plastering @ Kshs.600,000 and Construction of 3 door pit latrines to completion with one door for persons with disabilities **@ kshs.**300,000 | 900,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-11 | Giantune Primary School | completion of a 8-door flush toilets with one door for persons with disabilities: installation of water system and 120 cubic metre septic tank @kshs.500,000 and completion of a 4 door staff pit latrines with one door for persons with disability:Flooring,wall plastering,fixing of doors, keying and painting @ kshs.200,000 | 700,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-12 | Kainginyo Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-13 | Kathurine Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-14 | Ng'onyi Primary School | Renovation of old classrooms to convert them to dining hall and kitchen by replacing timber walls with masonry walls ,roofing, plaster works, fixing of metal doors and windows, keying and painting | 1,200,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-15 | Gikumene Primary School | Construction of 8 door modern pit latrine with two doors for persons with disabilities to completion ksh 800,000. construction of one new classroom to completion 700,000 and introduction of culverts for new entrance and construction of gate 500,000 | 2,000,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-16 | Kiraria Primary School | Construction of a 200 Meters perimeter wall to completion. | 1,000,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-17 | CCM Irinda Primary School | Construction of a classroom for learners with special needs to completion. | 1,000,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-18 | Thuura Primary School | Renovations of 5 classrooms to completion plaster works,floor, veranda window panes and painting | 900,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-19 | Ndiine Primary School | Construction of a 3 room kitchen to completion. | 500,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-20 | Mukongorone Primary School. | Renovation of 10 classrooms to completion:Replacement of old worn out iron sheets with box profile sheets. | 800,000.00 | New  |
| 4-010-056-2630204-104-2021-2022-21 | Nkabune Primary School | Completion of a classroom for learners with special needs. Plasterworks ,keying fixing of window panes and painting | 400,000.00 | ongoing |
| 4-010-056-2630204-104-2021-2022-22 | Ntani Primary School | Construction of a 4 door staff toilets with one door for persons living with disability to completion. | 500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-23 |  Kambereu Boarding Primary School | Completion of a boys dormitory with a capacity of 100 pupils : Floor and wall plastering,fixing of metal doors and windows,keying and painting 300,000 construction of 8 door modern pit latrine for students with two doors for persons with disability ksh 800,000. | 1,100,000.00 | ongoing |
| 4-010-056-2630204-104-2021-2022-24 |  Mbeu Primary School | Renovations of 5 classrooms roofng with box profile iron sheet, floor and wall plastering painting. | 900,000.00 | New |
| 4-010-056-2630204-104-2021-2022-25 | Ruriine Primary School | Renovations of 5 classrooms roofing with box profile iron sheets,floor and wall plastering painting. | 900,000.00 | New |
| 4-010-056-2630204-104-2021-2022-26 | Ciothirai Primary School. | completion of a special needs classroom: floor and wall plastering, fixing of metal door and windows, keying and painting. | 500,000.00 | ongoing |
| 4-010-056-2630204-104-2021-2022-27 | Karirwara Primary School | Renovations of 5 classrooms to completion:roofing with box profile iron sheets,floor and wall plastering painting. | 900,000.00 | New |
| 4-010-056-2630204-104-2021-2022-28 | Nthamiri Primary School. | Construction of a 4 door staff toilets with a reservation for persons living with disability to completion. | 500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-29 | Kirimaitune Primary School. | Levelling of school playground: ksh 200,000 construction of retention wall for classrooms protection 500,000 and construction of a kitchen to completion 500,000. | 1,200,000.00 | New |
| 4-010-056-2630204-104-2021-2022-30 |  Mbuuta Primary School. | Construction of one classroom to completion | 700,000.00 | New |
| 4-010-056-2630204-104-2021-2022-31 |  Gachua Primary School | Construction of one classroom to completion ksh700,000 construction of a 3 door staff toilet with one door for persons with disability and urinal channel to completion 500,000. | 1,200,000.00 | New |
| 4-010-056-2630204-104-2021-2022-32 | Rwanyange Primary School | Construction of a kitchen to completion ksh 500,000 and Construction of one classroom to completion ksh.700,000 | 1,200,000.00 | New |
| 4-010-056-2630204-104-2021-2022-33 |  Giaki Primary School | Construction of 3 door staff toilets with one door for persons with disability and urinal to completion. | 500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-34 | Mbirikine Primary School | renovation of 6 classrooms to completion :replacement of old worn out iron sheets of with new box profile iron sheets. | 600,000.00 | New |
| 4-010-056-2630204-104-2021-2022-35 | Kathithi Primary School | Construction of kitchen to completion. | 500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-36 | Runogone Primary School | renovations of 5 classrooms, roofing with box profile iron sheets, floor and plaster works,windows and painting | 1,000,000.00 | New |
| 4-010-056-2630204-104-2021-2022-37 | Kithoka Primary School. | Construction of 8 door modern pit latrine for students with one door for persons with disability. | 800,000.00 | New |
| 4-010-056-2630204-104-2021-2022-38 | Ngiine Primary School | Renovation of 3 classrooms: plastering of floors and walls windows and doors fixing | 300,000.00 | New |
| 4-010-056-2630204-104-2021-2022-39 | Munithu Primary School | construction of 3 door staff toilets with one door for people with disabilityto completion  | 500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-40 | Mulathankari Primary School | Construction of one standard classroom to completion @kshs.700,000 and construction of 8 door modern pit latrines with one door for people with disabilityto completion @ksh 800,000. | 1,500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-41 | Meru School For Mentally And Autism Children (Public School) | Extension of dining hall to accommodate 300 learners. | 800,000.00 | New |
| 4-010-056-2630204-104-2021-2022-42 | Kaaga School For The Deaf (Public School) | Construction of girls’dormitory with a capacity of 100 to completion. Slab,walling plaster works and painting | 1,500,000.00 | New |
| 4-010-056-2630204-104-2021-2022-43 | Mwiramwanki Primary School | Construction of a school library to completion ksh 850,000 5 study tables and 40 chairs 150,000 | 1,000,000.00 | New |
| 4-010-056-2630204-104-2021-2022-44 | Nchaure Primary School | Construction of a 200 meter perimeter wall | 1,000,000.00 | New |
| 4-010-056-2630204-104-2021-2022-45 | Kiraria Primary School | additional funds for completion of one standard classroom: plastering walls and floor, painting and electricity connection. | 200,000.00 | ongoing |
| **SECONDARY SCHOOL PROJECTS** |  |   |
| 4-010-056-2630205-104-2021-2022-1 | CCM Township Day Secondary School | Construction of a 3 door staff pit latrines with one door for people living with disabilities and urinal to completion.  | 500,000.00 | New |
| 4-010-056-2630205-104-2021-2022-2 | Meru Muslim Secondary School | Construction of 4 standard classrooms to completion. | 3,150,000.00 | New |
| 4-010-056-2630205-104-2021-2022-3 | Mwirine Day Secondary School  | Purchase of 40 dining hall tables and 80 benches @ kshs.500,000, and installation of 2 energy saving Jikos @kshs.300,000 | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-4 | Gachanka Day Secondary School | Additional funds for completion of a 6 office administration block-Plastering walls and floor painting and decoration and electrical installation kshs. 600,000 and construction of one standard classroom to completion kshs.700,000 | 1,300,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-5 | Kirige Day Secondary School | Construction of a 8 door pit latrine with one door for persons with disability to completion ksh 800,000 and construction of a 4 door pit latrine for staff with one door for persons with disability 500,000. | 1,300,000.00 | New |
| 4-010-056-2630205-104-2021-2022-6 | Kirige Boys Secondary School | construction of 8 door pit latrines with one door for persons with disability to completion. | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-7 | Gikumene Girls Secondary School | Construction of a 8 door modern pit latrines with two doors for persons living with disability to completion. | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-8 | Ntakira Mixed Day Secondary School. | Construction of one classroom to completion. | 700,000.00 | New |
| 4-010-056-2630205-104-2021-2022-9 | CCM Irinda Day Secondary School | Construction of 400 capacity dining hall-phase1 substructure walling, slab and walling. | 1,000,000.00 | New |
| 4-010-056-2630205-104-2021-2022-10 | Ng'onyi Boys Secondary School | Construction of a 3 room kitchen for students to completion. | 1,000,000.00 | New |
| 4-010-056-2630205-104-2021-2022-11 | Mpuri Mixed Day Secondary School | Completion of a 8 office administration block: plastering floor, walls, doors and windows fixing, painting, electrical works. | 1,000,000.00 | New |
| 4-010-056-2630205-104-2021-2022-12 | Kiamiriru Mixed Day Secondary School | Construction of one classroom to completion. | 700,000.00 | New |
| 4-010-056-2630205-104-2021-2022-13 | Rwanyange Day Secondary School |  Additional funds for Completion of a kitchen. floor and wall plastering, glazing fascia board, keying and painting. | 300,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-14 | Kiburine Mixed Day & Boarding Secondary School. | Additional funds for Completion of a 100 capacity dormitory to completion: septic tank construction(measurement) ksh 600,000 and electricity connection ksh 100,000. | 700,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-15 |  Nthamiri Day Secondary School | Construction of 8 door modern pit latrine with one door for persons living with disability to completion. | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-16 | Kathirune Day Secondary School | Construction of one standard classroom to completion. | 700,000.00 | New |
| 4-010-056-2630205-104-2021-2022-17 | Mbirikene Secondary School. | Additional funds for Completion of a kitchen-floor and wall plastering fixing of metallic doors and windows, keying and painting. | 500,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-18 | Nkabune Day Secondary School | Renovations of 4 classrooms to completion: roofing, floor veranda extension and painting.  | 600,000.00 | New |
| 4-010-056-2630205-104-2021-2022-19 | Nkabune Girls Secondary School | Construction of kitchen and a food store to completion. | 600,000.00 | New |
| 4-010-056-2630205-104-2021-2022-20 | Thuura Mixed Day Secondary School | Construction of kitchen and a food store to completion. | 600,000.00 | New |
| 4-010-056-2630205-104-2021-2022-21 | Giaki Girls’ Secondary School | Additional funds for completion of 2 classrooms: roofing, plastering, painting fixing doors and windows.(seeking a reallocation of ksh 1,000,000 for classrooms construction) | 300,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-22 | Kaaga Girls’ Secondary School | Construction of a bio-digester 120 cubic meter septic tank for 6 dorms to completion. | 1,000,000.00 | New |
| 4-010-056-2630205-104-2021-2022-23 | Munithu Girls’ Secondary School | Renovation of 8 classrooms to completion:Replacement of old worn out iron sheets with box profile roofing sheets.  | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-24 | Munithu Mixed Day Secondary School. | Renovation of kitchen to completion: plastering, painting and boiler installation ksh 300,000 and construction of a 8-door pit latrine with one door for persons living with disability to completion ksh 800,000. | 1,100,000.00 | New |
| 4-010-056-2630205-104-2021-2022-25 | Chung'ari Mixed Day Secondary School. | Additional funds for completion of a 8 office administration block. Roofing, fixing of doors and windows floor and wall plastering, vents ceiling, and painting 600,000 construction of 8 door modern pit latrine for students with two doors for persons with disabiliy@kshs. 800,000. | 1,400,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-26 | Meru High School | Construction of 8 door modern pit latrine with two doors for persons living with disability to completion.  | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-27 | Mulathankari Girls Secondary School | Construction of 8 door modern pit latrine with two doors for persons living with disability to completion. | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-28 | Mulathankari Mixed Day Secondary School | Construction of one classroom to completion. | 700,000.00 | New |
| 4-010-056-2630205-104-2021-2022-29 | Mwithumwiru Mixed Day Secondary School | Construction of 8 door modern pit latrine with one door for persons living with disability to completion.  | 800,000.00 | New |
| 4-010-056-2630205-104-2021-2022-30 | Runogone Mixed Day Secondary School | Completion of a 6 office administration block: plastering, painting, ceiling ksh200,000 and  | 200,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-31 | Runogone Mixed Day Secondary School | Completion of 400 capacity dining hall:plastering painting and electrical connection ksh 400,000 | 400,000.00 | ongoing |
| 4-010-056-2630205-104-2021-2022-32 | Chugu Boys Secondary School | Construction of one standard classroom with a foundation for a storeyed building to completion. | 1,000,000 | New |
| 4-010-056-2630205-104-2021-2022-33 | Kinoru Day Secondary School | Additional funds for completion of dining hall and kitchen: ceilling for the stores,plastering flooring and painting the kitchen ksh 150,000, purchase of 30 dining hall tables and 60 benches 300,000 , and installation of water system ksh 50,000 | 500,000 | ongoing |
| 4-010-056-2630205-104-2021-2022-34 | Kathirune Day Secondary School | Additional funds for completion of one standard classroom :plaster works,painting, electricity connection. | 200,000 | ongoing |
| 4-010-056-2630205-104-2021-2022-35 | Runogone Day Secondary School | Additional funds for completion of a 400 capacity dining hall external finishes,kitchen floor and wall plastering, painting,plumbing works 200,000 and 1 energy saving jiko installation 100,000 | 300,000 | ongoing |
| 4-010-056-2630205-104-2021-2022-36 | Rwanyange Day Secondary School | Additional funds for completion of a six office administration block: floor and wall plastering, glazing works,painting, electricity installation. | 300,000 | ongoing |
| **SECURITY PROJECTS** |  |  |
| 4-010-056-2640507-113-2021-2022-1 | Kambakia Police Station | Renovation of 3 room office :Re-roofing the offices 300,000 and construction of a 2 door pit latrines with one door for persons living with disability to competion ksh 200,000. | 500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-2 | Igoki Location Chiefs Office | Completion of a 2 door pit latrine with one door for persons living with disability to competion; fixing of doors, plaster works and painting. | 100,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-3 | Municipality Location Chiefs Office |  Construction of 200 metres Perimeter fence with concrete posts, chain link and barbed wire, gate construction and security lights installation to completion.  | 500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-4 | Mwirine Police Post |  Construction of 180 metres Perimeter fence with concrete posts, chain link and barbed wire, gate construction to completion.  | 100,000.00 | New |
| 4-010-056-2640507-113-2021-2022-5 | Gakoromone Assistant Chiefs Office | Construction of a two room assistant chief’s office to completion ksh 800,000 and construction of a 3-door pit latrines with one door for persons living with disability to completion ksh 300,000. | 1,100,000.00 | New |
| 4-010-056-2640507-113-2021-2022-6 | Nthimbiri Assistant County Commissioners Office | Construction of a four room office to completion ksh1,200,000 and construction of a 4 door pit latrine with one door for persons living with disability 300,000 | 1,500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-7 | Mpuri Chief's Office | Additional funds for Completion of chief’s office: floor plastering, ceiling, electricity installation and painting ksh 600,000. And construction of 3 door pit latrine with one door for persons with disability and urinal ksh 400,000. | 1,000,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-8 | Kaing’inyo Assistant Chief's Office | Construction of a 3-door staff pit latrines with one door for people living with disabilities and urinal. | 300,000.00 | New |
| 4-010-056-2640507-113-2021-2022-9 | Ntakira Chief's Office | Renovation of office:Floor and walls plastering and painting 150,000 and purchase of 2 office desks and 6 chairs 50,000. | 200,000.00 | New |
| 4-010-056-2640507-113-2021-2022-10 | Ntakira Police Post  |  Renovation of police post: floor plastering painting 400,000 and Construction to completion of an exhibits store, holding cells for Men,Women and Juveniles. 600,000 | 1,000,000.00 | New |
| 4-010-056-2640507-113-2021-2022-11 | Kirugua Assistant Chief's Office | Completion of 4-door pit latrines with one door for persons living with disability plaster works fixing of doors and painting 150,000 | 150,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-12 | Kirugua Assistant Chief's Office | Construction of a 200 metre perimeter wall to completion ksh 1,000,000. | 1,000,000.00 | New |
| 4-010-056-2640507-113-2021-2022-13 | Nchaure Assistant. Chief's Office | Completion of 6-room office : floor and walls plastering glazing works and painting ksh 200,000 and 300 metre perimeter fencing using concrete post, chain link and barbed wire to completion ksh 200,000 | 400,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-16 | Magundu Assistant Chief's Office | Construction to completion of a 500 meter perimeter fence. | 500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-17 | Giaki Chief's Office | Renovation of office to completion :Reinforcement of cracked office walls replacement of worn out iron sheets and painting.Kshs.450,000, purchase of 1 office desk with lockable cabinets and 5 chairs (ksh 50,000) construction of 2 door pit latrine with one door for persons living with disability to completion and urinal(ksh300,000) | 800,000.00 | **new** |
| 4-010-056-2640507-113-2021-2022-18 | Ruriine Assistant. Chief's Office | Construction of a 2- room office to completion ksh 300,000 and a 2 door pit latrine with one door for persons living with disability and urinal channel to completion ksh 200,000. | 500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-19 | Mbirikene Chief's Office | Completion of chief's office: floor and wall plastering and glazing works. | 300,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-20 | Ciothirai Chief's Office | Construction of an additional room attached to the existing office to completion. | 200,000.00 | New |
| 4-010-056-2640507-113-2021-2022-21 | Kaaga Chief's Office | Completion of chief's office: plastering walls and floor ceiling, fascia board and painting Ksh 400,000 and construction of a 3 door pit latrine with one door for persons living with disability 300,000. | 700,000.00 | ongoing |
| 4-010-056-2640507-113-2021-2022-22 | Gankere Chief's Office  | Construction of a 300 metre Perimeter fence using treated posts and barbed wire and gate construction to completion ksh200,000 and wiring and electricity installation to completion ksh100,000. | 300,000.00 | New |
| 4-010-056-2640507-113-2021-2022-24 | Themba Assistant. Chief's Office | Construction of a Fence using concrete posts, chain link and barbed wire and gate to completion ksh200,000 and construction of a 2 door pit latrine with one door for persons living with disability to completion ksh 200,000. | 400,000.00 | New |
| 4-010-056-2640507-113-2021-2022-26 | Kithoka Assistant. Chief's Office  | Construction of a 2 room office to completion ksh 400,000 and construction of a 2-door pit latrine with one door for persons living with disability to completion 100,000. | 500,000.00 | New |
| 4-010-056-2640507-113-2021-2022-27 | Runogone Chief's Office | Construction of 3- police cells and armoury block to completion ksh 600,000, construction of a 3 door pit latrine with one door for persons living with disability and urinal channel ksh 500,000 and fencing using concrete posts, chain link barbed wire and gate construction to completion ksh200,000 | 1,300,000.00 | New |
| 4-010-056-2640507-113-2021-2022-28 | Chugu Chief's Office |  construction of a 300 metre perimeter Fence using concrete posts, chain link and barbed wire and gate construction to completion ksh 200,000 and Electrical wiring and electricity installation Kshs.100,000. | 300,000.00 | New |
| 4-010-056-2640507-113-2021-2022-29 | Kiathandi Assistant County Commissioner’S Office. | construction of a 400 metre perimeter Fencing using concrete posts, chain link and barbed wire and gate construction to completion. | 400,000.00 | New |
|   |   |   | **137,088,879.31** |  |

**MIN NGCDFC NI 93/2020/2021 AOB**

The committee authorized the payment of outstanding committee allowances including those for the days sitting.

There being no other business, the meeting was closed with a word of prayers by MrGeoffrey Kirimi at 15;10hrs

**Minutes taken**

 **by**

**Minutes Confirmed by**

**NAFTALI K. SILAS JACOB KITHINJI**

 **FUND ACCOUNT MANAGER CHAIRMAN**

|   | **PROJECT CODE** | **NAME OF PROJECT** | **ACTIVITIES** |  **Original Cost**  |  **Cumulative Allocation**  |  **AMOUNT ALLOCATED**  | **STATUS**  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|   | **ADMINISTRATION AND RECURRENT EXPENDITURE** |  |  |  |  |
|   | 4-010-056-2110000-100-2021-2022-1 | Employees Salaries | Payment of 5 no staff salaries  | 2,100,000.00 | - | 2,100,000.00 | New |
|   | 4-010-056-2110000-100-2021-2022-2 | Employees NHIF | Payment of NHIF deductions | 63,000.00 | - | 63,000.00 | New |
|   | 4-010-056-2110000-100-2021-2022-3 | Employees NSSF | Payment of NSSF deductions | 151,200.00 | - | 151,200.00 | New |
|   | 4-010-056-2110000-100-2021-2022-4 | Committee Expenses | Payment of committee sitting allowances, transport ,airtime and conferences. | 2,304,869.31 | - | 2,304,869.31 | New |
|   | 4-010-056-2110000-100-2021-2022-5 | Employees' gratuity | payment of staff gratuities for 5 staff | 600,800.00 |   | 600,800.00 |   |
|   | 4-010-056-2110000-100-2021-2022-6 | Goods and Services | Purchase of fuel, repairs and maintenance, printing, stationery, telephone, travel and subsistence, office tea, airtime, electricity, postage, bank charges, postal charges and insurance costs. |  1,600,000.00  | - |  1,600,000.00  | New |
|   | **MONITORING, EVALUATION AND CAPACITY BUILDING** |  |  |   |   |
|   | 4-010-056-2210802-111-2021-2022-1 | Committee Expenses | Payment of committee sitting allowances, transport and conferences | 1,221,031.00 | - | 1,221,031.00 | New |
|   | 4-010-056-2210802-111-2021-2022-2 | Goods and Services | Purchase of fuel, printing, stationery, telephone, travel and subsistence, office tea, Air time, electricity, rent, bank charges, postal charges and insurance costs. | 900,000.00 | - | 900,000.00 | New |
|   | 4-010-046-2210700-111-2021-2022-3 | NG-CDFC and PMC Capacity Building | Undertake Training of the NG-CDFC Staffs,PMCs and NG-CDFCs on NG-CDF operations, cross cutting Issues and capacity building activities | 1,800,000.00 | - | 1,800,000.00 | New |
|   | **EMERGENCY RESERVE** |  |  |  |  |
|   | 4-010-056-2640200-101-2021-2022-1 | Emergency Reserve | Cater for any urgent and unforeseen activity in the constituency during the financial year |  7,192,206.00  | - |  7,192,206.00  | New |
|   | **BURSARY** |  |  |  |   |
|   | 4-010-056-2640102-103-2021-2022-1 | Bursary Tertiary Institutions | Payment of bursary to needy students in Tertiary Institutions | 16,272,219.00 | - | 16,272,219.00 |  New |
|   | 4-010-056-2640101-103-2021-2022-2 | Bursary Secondary Schools | Payment of bursary to needy students in Secondary Schools | 18,000,000.00 | - | 18,000,000.00 | New |
|   | 4-010-056-2640102-103-2021-2022-3 | NG-CDF social security programme | payment of NHIF cards for 250 vulnerable families in the constituency at ksh 6,000 per family per year | 1,500,000.00 |   | 1,500,000.00 | New |
|   | **SPORTS** |  |  |  |   |
|   | 4-010-056-2640509-112-2021-2022-1 | Constituency Sports Activities | Carry out Annual constituency sports tournament in all wards Ntima West,Ntima East, Nyaki West, Nyaki East and Municipality Wards(ksh 250,000), buy sports equipments to 10 teams in the constituency( ksh 900,000) and the winning teams be awarded with trophies (91,777) | 1,241,777.00 | - | 1,241,777.00 | New |
|   | **ENVIRONMENT** |  |  |  |   |
| 1 | 4-010-056-2640510-110-2021-2022-1 | Kiraria Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 2 | 4-010-056-2640510-110-2021-2022-2 | Kathurine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 3 | 4-010-056-2640510-110-2021-2022-3 | Meru Muslim Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 4 | 4-010-056-2640510-110-2021-2022-4 | CCM Township Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 5 | 4-010-056-2640510-110-2021-2022-5 | Good Shepherd Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 6 | 4-010-056-2640510-110-2021-2022-6 | Mwirine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 7 | 4-010-056-2640510-110-2021-2022-7 | Runogone Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 8 | 4-010-056-2640510-110-2021-2022-8 | Chung’ari Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 9 | 4-010-056-2640510-110-2021-2022-9 | Ngiine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 10 | 4-010-056-2640510-110-2021-2022-10 | Nthamiri Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 11 | 4-010-056-2640510-110-2021-2022-11 | Thuura Day Secondary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.23,400.  | 103,400 |   | 103,400 | New |
| 12 | 4-010-056-2640510-110-2021-2022-12 | Ndiine Primary School | Purchase 10,000 litres water tank kshs.80,000 and construction of a concrete base for the water tanks,Kshs.24,377.  | 104,377 |   | 104,377 | New |
|   | **PRIMARY SCHOOL PROJECTS** |  |  |  |  |
|   | 4-010-056-2630204-104-2021-2022-1 | Kinoru Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | - | 800,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-2 | CCM Gitoro Primary School | Construction of a school gate to completion Ksh 300,000 and renovation of a three office administration block to completion: flooring, plastering and painting ksh 300,000 | 600,000.00 | - | 600,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-3 | Meru Primary School | Construction of a 200 Meters perimeter wall ksh 1,000,000 Renovation of 3 classrooms to completion: re- roofing with box profile iron sheets ,ceiling board, floor plastering, replacement of window panes and painting. | 1,600,000.00 | - | 1,600,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-4 | D.E.B Township Primary School | Completion of an existing workshop: floor plastering, wall plastering, metal door and windows fixing, keying and painting. | 1,000,000.00 | - | 1,000,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-5 | CCM Good Shepherd Primary School | Construction of a 3 door pit latrine for staff with one door for persons with disabilities to completion.  | 500,000.00 | - | 500,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-6 | Mwiteria Primary School | Construction of a 3 room kitchen to completion. | 1,200,000.00 |   | 1,200,000.00 | new |
|   | 4-010-056-2630204-104-2021-2022-7 | Gachanka Primary School | Renovations of 6 classrooms to completion: re-roofing , plastering , flooring and fixing of doors and windows | 600,000.00 | - | 600,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-8 | Muringombugi Primary School | Construction of 3 door staff toilet with one door for persons with disabilities and urinal to completion. | 500,000.00 | - | 500,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-9 | Mwirine Primary School | Construction of a 8 door modern pit latrine with two doors for persons with disabilities to completion. | 800,000.00 | - | 800,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-10 | Kiamiriru Primary School | Renovation of 5 classrooms to completion: partitioning, floor and wall plastering @ Kshs.600,000 and Construction of 3 door pit latrines to completion with one door for persons with disabilities @ kshs.300,000 | 900,000.00 | - | 900,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-11 | Giantune Primary School | completion of a 8-door flush toilets with one door for persons with disabilities: installation of water system and 120 cubic metre septic tank @kshs.500,000 and completion of a 4 door staff pit latrines with one door for persons with disability:Flooring,wall plastering,fixing of doors, keying and painting @ kshs.200,000 | 700,000.00 | - | 700,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-12 | Kainginyo Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | - | 800,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-13 | Kathurine Primary School | Renovation of 10 classrooms to completion: re-roofing with box profile iron sheets gauge 30. | 800,000.00 | - | 800,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-14 | Ng'onyi Primary School | Renovation of old classrooms to convert them to dining hall and kitchen by replacing timber walls with masonry walls ,roofing, plaster works, fixing of metal doors and windows, keying and painting | 1,200,000.00 |   | 1,200,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-15 | Gikumene Primary School | Construction of 8 door modern pit latrine with two doors for persons with disabilities to completion ksh 800,000. construction of one new classroom to completion 700,000 and introduction of culverts for new entrance and construction of gate 500,000 | 2,000,000.00 |   | 2,000,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-16 | Kiraria Primary School | Construction of a 200 Meters perimeter wall to completion. | 1,000,000.00 |   | 1,000,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-17 | CCM Irinda Primary School | Construction of a classroom for learners with special needs to completion. | 1,000,000.00 |   | 1,000,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-18 | Thuura Primary School | Renovations of 5 classrooms to completion plaster works,floor, veranda window panes and painting | 900,000.00 |   | 900,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-19 | Ndiine Primary School | Construction of a 3 room kitchen to completion. | 500,000.00 |   | 500,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-20 | Mukongorone Primary School. | Renovation of 10 classrooms to completion:Replacement of old worn out iron sheets with box profile sheets. | 800,000.00 |   | 800,000.00 | New  |
|   | 4-010-056-2630204-104-2021-2022-21 | Nkabune Primary School | Completion of a classroom for learners with special needs. Plasterworks ,keying fixing of window panes and painting | 1,200,000.00 | 800,000.00 | 400,000.00 | ongoing |
|   | 4-010-056-2630204-104-2021-2022-22 | Ntani Primary School | Construction of a 4 door staff toilets with one door for persons living with disability to completion. | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-23 |  Kambereu Boarding Primary School | Completion of a boys dormitory with a capacity of 100 pupils : Floor and wall plastering,fixing of metal doors and windows,keying and painting 300,000 construction of 8 door modern pit latrine for students with two doors for persons with disability ksh 800,000. | 2,600,000.00 | 1,500,000.00 | 1,100,000.00 | ongoing |
|   | 4-010-056-2630204-104-2021-2022-24 |  Mbeu Primary School | Renovations of 5 classrooms roofng with box profile iron sheet, floor and wall plastering painting. | 900,000.00 |   | 900,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-25 | Ruriine Primary School | Renovations of 5 classrooms roofing with box profile iron sheets,floor and wall plastering painting. | 900,000.00 |   | 900,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-26 | Ciothirai Primary School. | completion of a special needs classroom: floor and wall plastering, fixing of metal door and windows, keying and painting. | 1,200,000.00 | 700,000.00 | 500,000.00 | ongoing |
|   | 4-010-056-2630204-104-2021-2022-27 | Karirwara Primary School | Renovations of 5 classrooms to completion:roofing with box profile iron sheets,floor and wall plastering painting. | 900,000.00 |   | 900,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-28 | Nthamiri Primary School. | Construction of a 4 door staff toilets with a reservation for persons living with disability to completion. | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-29 | Kirimaitune Primary School. | Levelling of school playground: ksh 200,000 construction of retention wall for classrooms protection 500,000 and construction of a kitchen to completion 500,000. | 1,200,000.00 |   | 1,200,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-30 |  Mbuuta Primary School. | Construction of one classroom to completion | 700,000.00 |   | 700,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-31 |  Gachua Primary School | Construction of one classroom to completion ksh700,000 construction of a 3 door staff toilet with one door for persons with disability and urinal channel to completion 500,000. | 1,200,000.00 |   | 1,200,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-32 | Rwanyange Primary School | Construction of a kitchen to completion ksh 500,000 and Construction of one classroom to completion ksh.700,000 | 1,200,000.00 |   | 1,200,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-33 |  Giaki Primary School | Construction of 3 door staff toilets with one door for persons with disability and urinal to completion. | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-34 | Mbirikine Primary School | renovation of 6 classrooms to completion :replacement of old worn out iron sheets of with new box profile iron sheets. | 600,000.00 |   | 600,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-35 | Kathithi Primary School | Construction of kitchen to completion. | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-36 | Runogone Primary School | renovations of 5 classrooms, roofing with box profile iron sheets, floor and plaster works,windows and painting | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-37 | Kithoka Primary School. | Construction of 8 door modern pit latrine for students with one door for persons with disability. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-38 | Ngiine Primary School | Renovation of 3 classrooms: plastering of floors and walls windows and doors fixing | 300,000.00 |   | 300,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-39 | Munithu Primary School | construction of 3 door staff toilets with one door for people with disabilityto completion  | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-40 | Mulathankari Primary School | Construction of one standard classroom to completion @kshs.700,000 and construction of 8 door modern pit latrines with one door for people with disabilityto completion @ksh 800,000. | 1,500,000.00 |   | 1,500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-41 | Meru School For Mentally And Autism Children (Public School) | Extension of dining hall to accommodate 300 learners. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-42 | Kaaga School For The Deaf (Public School) | Construction of girls’dormitory with a capacity of 100 to completion. Slab,walling plaster works and painting | 1,500,000.00 |   | 1,500,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-43 | Mwiramwanki Primary School | Construction of a school library to completion ksh 850,000 5 study tables and 40 chairs 150,000 | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-44 | Nchaure Primary School | Construction of a 200 meter perimeter wall | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630204-104-2021-2022-45 | Kiraria Primary School | additional funds for completion of one standard classroom: plastering walls and floor, painting and electricity connection. | 800,000.00 | 600,000.00 | 200,000.00 | ongoing |
|   | **SECONDARY SCHOOL PROJECTS** |  |  |  |   |
|   | 4-010-056-2630205-104-2021-2022-1 | CCM Township Day Secondary School | Construction of a 3 door staff pit latrines with one door for people living with disabilities and urinal to completion.  | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-2 | Meru Muslim Secondary School | Construction of 4 standard classrooms to completion. | 3,150,000.00 |   | 3,150,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-3 | Mwirine Day Secondary School  | Purchase of 40 dining hall tables and 80 benches @ kshs.500,000, and installation of 2 energy saving Jikos @kshs.300,000 | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-4 | Gachanka Day Secondary School | Additional funds for completion of a 6 office administration block-Plastering walls and floor painting and decoration and electrical installation kshs. 600,000 and construction of one standard classroom to completion kshs.700,000 | 3,500,000.00 | 2,200,000.00 | 1,300,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-5 | Kirige Day Secondary School | Construction of a 8 door pit latrine with one door for persons with disability to completion ksh 800,000 and construction of a 4 door pit latrine for staff with one door for persons with disability 500,000. | 1,300,000.00 |   | 1,300,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-6 | Kirige Boys Secondary School | construction of 8 door pit latrines with one door for persons with disability to completion. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-7 | Gikumene Girls Secondary School | Construction of a 8 door modern pit latrines with two doors for persons living with disability to completion. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-8 | Ntakira Mixed Day Secondary School. | Construction of one classroom to completion. | 700,000.00 |   | 700,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-9 | CCM Irinda Day Secondary School | Construction of 400 capacity dining hall-phase1 substructure walling, slab and walling. | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-10 | Ng'onyi Boys Secondary School | Construction of a 3 room kitchen for students to completion. | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-11 | Mpuri Mixed Day Secondary School | Completion of a 8 office administration block: plastering floor, walls, doors and windows fixing, painting, electrical works. | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-12 | Kiamiriru Mixed Day Secondary School | Construction of one classroom to completion. | 700,000.00 |   | 700,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-13 | Rwanyange Day Secondary School |  Additional funds for Completion of a kitchen. floor and wall plastering, glazing fascia board, keying and painting. | 1,100,000.00 | 800,000.00 | 300,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-14 | Kiburine Mixed Day & Boarding Secondary School. | Additional funds for Completion of a 100 capacity dormitory to completion: septic tank construction(measurement) ksh 600,000 and electricity connection ksh 100,000. | 2,700,000.00 | 2,000,000.00 | 700,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-15 |  Nthamiri Day Secondary School | Construction of 8 door modern pit latrine with one door for persons living with disability to completion. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-16 | Kathirune Day Secondary School | Construction of one standard classroom to completion. | 700,000.00 |   | 700,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-17 | Mbirikene Secondary School. | Additional funds for Completion of a kitchen-floor and wall plastering fixing of metallic doors and windows, keying and painting. | 3,000,000.00 | 2,400,000.00 | 500,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-18 | Nkabune Day Secondary School | Renovations of 4 classrooms to completion: roofing, floor veranda extension and painting.  | 600,000.00 |   | 600,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-19 | Nkabune Girls Secondary School | Construction of kitchen and a food store to completion. | 600,000.00 |   | 600,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-20 | Thuura Mixed Day Secondary School | Construction of kitchen and a food store to completion. | 600,000.00 |   | 600,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-21 | Giaki Girls’ Secondary School | Additional funds for completion of 2 classrooms: roofing, plastering, painting fixing doors and windows.(seeking a reallocation of ksh 1,000,000 for classrooms construction) | 1,300,000.00 | 1,000,000.00 | 300,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-22 | Kaaga Girls’ Secondary School | Construction of a bio-digester 120 cubic meter septic tank for 6 dorms to completion. | 1,000,000.00 |   | 1,000,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-23 | Munithu Girls’ Secondary School | Renovation of 8 classrooms to completion:Replacement of old worn out iron sheets with box profile roofing sheets.  | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-24 | Munithu Mixed Day Secondary School. | Renovation of kitchen to completion: plastering, painting and boiler installation ksh 300,000 and construction of a 8-door pit latrine with one door for persons living with disability to completion ksh 800,000. | 1,100,000.00 |   | 1,100,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-25 | Chung'ari Mixed Day Secondary School. | Additional funds for completion of a 8 office administration block. Roofing, fixing of doors and windows floor and wall plastering, vents ceiling, and painting 600,000 construction of 8 door modern pit latrine for students with two doors for persons with disabiliy@kshs. 800,000. | 2,800,000.00 | 600,000.00 | 1,400,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-26 | Meru High School | Construction of 8 door modern pit latrine with two doors for persons living with disability to completion.  | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-27 | Mulathankari Girls Secondary School | Construction of 8 door modern pit latrine with two doors for persons living with disability to completion. | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-28 | Mulathankari Mixed Day Secondary School | Construction of one classroom to completion. | 700,000.00 |   | 700,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-29 | Mwithumwiru Mixed Day Secondary School | Construction of 8 door modern pit latrine with one door for persons living with disability to completion.  | 800,000.00 |   | 800,000.00 | New |
|   | 4-010-056-2630205-104-2021-2022-30 | Runogone Mixed Day Secondary School | Completion of a 6 office administration block: plastering, painting, ceiling ksh200,000 and  | 1,400,000.00 | 1,200,000.00 | 200,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-31 | Runogone Mixed Day Secondary School | Completion of 400 capacity dining hall:plastering painting and electrical connection ksh 400,000 | 2,000,000.00 | 1,600,000.00 | 400,000.00 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-32 | Chugu Boys Secondary School | Construction of one standard classroom with a foundation for a storeyed building to completion. | 1,000,000 |   | 1,000,000 | New |
|   | 4-010-056-2630205-104-2021-2022-33 | Kinoru Day Secondary School | Additional funds for completion of dining hall and kitchen: ceilling for the stores,plastering flooring and painting the kitchen ksh 150,000, purchase of 30 dining hall tables and 60 benches 300,000 , and installation of water system ksh 50,000 | 3,800,000 | 3,300,000.00 | 500,000 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-34 | Kathirune Day Secondary School | Additional funds for completion of one standard classroom :plaster works,painting, electricity connection. | 800,000 | 600,000.00 | 200,000 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-35 | Runogone Day Secondary School | Additional funds for completion of a 400 capacity dining hall external finishes,kitchen floor and wall plastering, painting,plumbing works 200,000 and 1 energy saving jiko installation 100,000 | 1,500,000 | 1,200,000.00 | 300,000 | ongoing |
|   | 4-010-056-2630205-104-2021-2022-36 | Rwanyange Day Secondary School | Additional funds for completion of a six office administration block: floor and wall plastering, glazing works,painting, electricity installation. | 1,100,000 | 800,000.00 | 300,000 | ongoing |
|   | **SECURITY PROJECTS** |  |  |  |  |
|   | 4-010-056-2640507-113-2021-2022-1 | Kambakia Police Station | Renovation of 3 room office :Re-roofing the offices 300,000 and construction of a 2 door pit latrines with one door for persons living with disability to competion ksh 200,000. | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-2 | Igoki Location Chiefs Office | Completion of a 2 door pit latrine with one door for persons living with disability to competion; fixing of doors, plaster works and painting. | 300,000.00 | 200,000.00 | 100,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-3 | Municipality Location Chiefs Office |  Construction of 200 metres Perimeter fence with concrete posts, chain link and barbed wire, gate construction and security lights installation to completion.  | 500,000.00 |   | 500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-4 | Mwirine Police Post |  Construction of 180 metres Perimeter fence with concrete posts, chain link and barbed wire, gate construction to completion.  | 100,000.00 |   | 100,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-5 | Gakoromone Assistant Chiefs Office | Construction of a two room assistant chief’s office to completion ksh 800,000 and construction of a 3-door pit latrines with one door for persons living with disability to completion ksh 300,000. | 1,100,000.00 |   | 1,100,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-6 | Nthimbiri Assistant County Commissioners Office | Construction of a four room office to completion ksh1,200,000 and construction of a 4 door pit latrine with one door for persons living with disability 300,000 | 1,500,000.00 |   | 1,500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-7 | Mpuri Chief's Office | Additional funds for Completion of chief’s office: floor plastering, ceiling, electricity installation and painting ksh 600,000. And construction of 3 door pit latrine with one door for persons with disability and urinal ksh 400,000. | 2,200,000.00 | 1,200,000.00 | 1,000,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-8 | Kaing’inyo Assistant Chief's Office | Construction of a 3-door staff pit latrines with one door for people living with disabilities and urinal. | 300,000.00 |   | 300,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-9 | Ntakira Chief's Office | Renovation of office:Floor and walls plastering and painting 150,000 and purchase of 2 office desks and 6 chairs 50,000. | 200,000.00 |   | 200,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-10 | Ntakira Police Post  |  Renovation of police post: floor plastering painting 400,000 and Construction to completion of an exhibits store, holding cells for Men,Women and Juveniles. 600,000 | 1,000,000.00 |  | 1,000,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-11 | Kirugua Assistant Chief's Office | Completion of 4-door pit latrines with one door for persons living with disability plaster works fixing of doors and painting 150,000 | 650,000.00 | 500,000.00 | 150,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-12 | Kirugua Assistant Chief's Office | Construction of a 200 metre perimeter wall to completion ksh 1,000,000. | 1,000,000.00 |  | 1,000,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-13 | Nchaure Assistant. Chief's Office | Completion of 6-room office : floor and walls plastering glazing works and painting ksh 200,000 and 300 metre perimeter fencing using concrete post, chain link and barbed wire to completion ksh 200,000 | 2,100,000.00 | 1,700,000.00 | 400,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-16 | Magundu Assistant Chief's Office | Construction to completion of a 500 meter perimeter fence. | 500,000.00 |  | 500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-17 | Giaki Chief's Office | Renovation of office to completion :Reinforcement of cracked office walls replacement of worn out iron sheets and painting.Kshs.450,000, purchase of 1 office desk with lockable cabinets and 5 chairs (ksh 50,000) construction of 2 door pit latrine with one door for persons living with disability to completion and urinal(ksh300,000) | 800,000.00 |  | 800,000.00 | **new** |
|   | 4-010-056-2640507-113-2021-2022-18 | Ruriine Assistant. Chief's Office | Construction of a 2- room office to completion ksh 300,000 and a 2 door pit latrine with one door for persons living with disability and urinal channel to completion ksh 200,000. | 500,000.00 |  | 500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-19 | Mbirikene Chief's Office | Completion of chief's office: floor and wall plastering and glazing works. | 800,000.00 | 500,000.00 | 300,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-20 | Ciothirai Chief's Office | Construction of an additional room attached to the existing office to completion. | 200,000.00 |  | 200,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-21 | Kaaga Chief's Office | Completion of chief's office: plastering walls and floor ceiling, fascia board and painting Ksh 400,000 and construction of a 3 door pit latrine with one door for persons living with disability 300,000. | 1,900,000.00 | 1,500,000.00 | 700,000.00 | ongoing |
|   | 4-010-056-2640507-113-2021-2022-22 | Gankere Chief's Office  | Construction of a 300 metre Perimeter fence using treated posts and barbed wire and gate construction to completion ksh200,000 and wiring and electricity installation to completion ksh100,000. | 300,000.00 |  | 300,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-24 | Themba Assistant. Chief's Office | Construction of a Fence using concrete posts, chain link and barbed wire and gate to completion ksh200,000 and construction of a 2 door pit latrine with one door for persons living with disability to completion ksh 200,000. | 400,000.00 |  | 400,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-26 | Kithoka Assistant. Chief's Office  | Construction of a 2 room office to completion ksh 400,000 and construction of a 2-door pit latrine with one door for persons living with disability to completion 100,000. | 500,000.00 |  | 500,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-27 | Runogone Chief's Office | Construction of 3- police cells and armoury block to completion ksh 600,000, construction of a 3 door pit latrine with one door for persons living with disability and urinal channel ksh 500,000 and fencing using concrete posts, chain link barbed wire and gate construction to completion ksh200,000 | 1,300,000.00 |  | 1,300,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-28 | Chugu Chief's Office |  construction of a 300 metre perimeter Fence using concrete posts, chain link and barbed wire and gate construction to completion ksh 200,000 and Electrical wiring and electricity installation Kshs.100,000. | 300,000.00 |  | 300,000.00 | New |
|   | 4-010-056-2640507-113-2021-2022-29 | Kiathandi Assistant County Commissioner’S Office. | construction of a 400 metre perimeter Fencing using concrete posts, chain link and barbed wire and gate construction to completion. | 400,000.00 |  | 400,000.00 | New |
|   |   |   |   | **164,588,879.31** | **26,900,000.00** | **137,088,879.31** |  |

****

**NORTH IMENTI**

**IEBC NUMBER 056**

**CONSTITUENCY DEVELOPMENT FUND**

**WARD REPORT**

**2021/2022 FINANCIAL YEAR**

**SUBMITTED**

**SEPTEMBER 2021**

1.0 Introduction or Background

**About NG-CDF**

This kitty was established under Constituencies Development Fund Act 2003 with the objective of addressing poverty at grassroots level.

Over time CDF has changed through various acts CDF act,2007, 2013 and 2015 respectively.

Its main objectives are:

* To achieve equitable distribution of development resources across the country using the constituency as a base..
* Putting up of education, security facilities and other developmental areas.

**About North Imenti**

North Imenti is a constituency within Meru County. It has 5 wards namely: NtimaEast ,NtimaWest,Nyaki East, Nyaki West and Municipality wards. It borders Tigania west and Imenti central to the east and west respectively and Tharaka and Buuri to the south and north respectively.

Its current member of parliament is Hon.AbdulrahimDawood. It is known for production of tea, coffee, food crops and livestock keeping.

 ***Projects funding in the previous financial year***

The total allocation for the last financial year was Kshs. 137M The following sectors were represented as follows;

|  |  |  |
| --- | --- | --- |
| **N0.** | **SECTOR** | **AMOUNT ALLOCATED 2020-21** |
| 1 | STATUTORY PROJECTS | 58,888,879 |
| 2 | SECONDARY SCHOOL PROJECTS | 21,400,000 |
| 3 | PRIMARY SCHOOL PROJECTS | 49,800,000 |
| 4 | SECURITY PROJECTS | 7,000,000 |
|  | **TOTAL** | **137,088,879** |

85% of all projects had been funded and implemented by August 2021. The remaining 15% constituted funds not disbursed from the board and account balances.

Amount of money used for bursaries, number of beneficiaries and criteria used for 2020-21 financial year was as follows

|  |  |  |  |
| --- | --- | --- | --- |
| **Ward** | **No. of beneficiaries** | **Amount allocated** | **Remarks**  |
| North Imenti | 8,000 | 34,000,000.00 | Forms were distributed to the ward levels through ward facilitators and thereafter, the forms forwarded to the bursary committee for consideration. Most needy students were identified and given the first priority. Finally the report was submitted in the office for verification adoption and processing.Due to the advent of COVID 19 pandemic, the demand for bursaries is set to rise sharply as many constituents face the negative economic effects of the pandemic. |

**Ward meetings**

The ward meetings were held as per the following program;

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Ward** | **Venue** | **Time** |
| Monday 9th August 2021 | Nyaki east | Giaki chief's camp | 9:00 AM |
| Tuesday 10th August 2021 | Nyaki west | Mulathankari chief's camp | 9:00 AM |
| Wednesday 11th August 21 | Ntima east | Municipality chiefs camp(kiorone) | 9:00AM |
| Thursday 12th August 2021 | Ntima west | Nthimbiri chief's camp | 9:00 AM |
| Thursday 12th August 2021 | Municipality | Kinoru stadium(youth centre) | 1:00PM |

**WARD: NYAKI EAST WARD.**

**DATE: 9/8/2020**

**VENUE: GIAKI YOUTH EMPOWERMENT CENTRE.**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Members Present**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC. Kinanda | ACC |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

The meeting was graced by leaders the HON. AbdulrahimDawood the area M.P. Who gave the keynote address. The deputy county commissioner was represented by madam Kinanda the ACC Giaki , the chiefs and assistant chiefs , all principals and head teachers of the schools in the ward and community leaders of all walks of life. **D.C.C remarks**(i) The A.C.C noted that the fund was for the national government projects mainly in education and security including sports and environment. She thanked the office of the MP for the developments observed in the area within a period of 8 years. She advised members of the public to go for the COVID 19 vaccines at the designated centres and observe all protocols as guided by the ministry of health.**(ii) Area Chief**The chief thanked the NG-CDFC and the MP for involving the public in projects identification. This would help them prioritize the most important and sensitive areas.(iii) MPThe Member of parliament thanked the public for availing themselves for the meeting and encouraged them to participate fully in proposing projects within the community. He explained the roles of the member of parliament as legislation ie making laws eg the ng-cdf Act, oversight eg overseeing the running of the entire government and representation. He opened the floor for the members to fully participate.FAM The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a Public fund and should be used to benefit the community members. He informed the participants that the NG-CDF Act required the NG-CDFC Chair to convene open public meetings to deliberate on development matters within the ward and the constituency within the first year of a new parliament and atleast once every two years thereafter. He asked the members to help monitor the projects by reporting all cases/ suspected cases of mismanagement of funds. He finally asked the members to give priority to the ongoing projects and ensure fair distribution of projects within the ward.Comments by the Chairman on bursary and environmentThe chairman noted that public would be involved in bursary allocation through the ward bursary committeethat would help in identifying the mostneedy cases in the community. He noted that the priority would be given to the orphans, single parents and most needy students. He advised the participants to give priority to ongoing projectsProjects priorities identified in the Ward were as per the attached list **Challenges**The meeting was to be concluded within 2hours despite the high turnout in line with the government directives on COVID-19**Way forward**It was upon the CDFC members to compile the final list to be forwarded to the board. |  |

**WARD: Nyaki west ward**

**DATE: 10/8/2021**

**VENUE: Mulathankarichiefs office.**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC. Kiamwitari | ACC |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

The meeting commenced with a word of prayer from one of the participants identified by the area chief. The occasion was graced by the area member of parliament. He welcomed the CDFC members and other community members in the meeting and introduced the agenda of the day as project proposal prioritization.The M.P. gave a keynote address which mainly summarized the role of members of parliament in the fund as legislation, representation and oversight. He advised the community to give him any grievances they may have on the way the fund was run and would take an appropriate action. The MP appealed to the members of the public not to wrangle over the proposed new district headquarters proposed to be at Kiamwitari. He noted that previous wrangles had denied the constituency an additional sub county and the benefits that come with it.**chairmansremarks (North imenti NG-CDF)**(i) The North Imenti NG-CDF CHAIRMAN thanked the ACC , the chiefs and their assistants and all the leaders in general for availing themselves for the public participation.He requested the leaders to contribute actively and give their projects in order of priority. **(ii) FAM****The** fund account manager reminded the leaders that according to the constitution of Kenya 2010, the NG-CDF fund funds only national government functions mainly in security and education sectorsHe welcomed the public into the meeting and encouraged to be considerate when proposing projects. i.e give the first priority to the most important projects that will benefit the whole location. He urged the project management committee to exercise oversight over the projects during projects implementation phase and sustain the projects after implementation.**Comments by** **Chairman on environment**The chairman noted that last year’s environment funds were used to buy hand washing tanks and sinks for combating COVID 19 .**Projects priorities identified in the Ward are as per the list attached** |  |

**Challenges**

1. The Meeting was delayed due to failure by some of the participants to keep time

**Way forward**

It was upon the CDFC members to decide which among the proposed project would be funded..

**WARD: Ntima east**

**DATE: Wednesday 11.8.21**

**VENUE: municipality chiefsgrounds.**

**Members Present**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC1 Florence | ACC1 |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

The HON M.P. attended the occasion and gave the keynote address. He explained the roles of all stakeholders in the fund. He also sensitized the participants to go for COVID 19 vaccines as a way of dealing with the pandemic. He also explained to the participants that the sporting activities did not take place last year due to the ban on all sporting activities by the government as a way of dealing with the corona virus pandemic.

**Chairman’sremarks**

(i) The NG-CDFC chairman thanked the M.P.,the ACC1, the area chiefs and their assistants and all the leaders in general for availing themselves for the public participation.He requested the leaders to contribute actively and give their projects in order of priority.

**Challenges**

a) Members failed to keep time due to rain which had pounded the region that morning and the previous night.

1. It was difficult to fit in the available tents and also keep social distance due to the drizzling and the generally chilly weather.

Projects prioritized are as per the constituency summary hereinbelow

 **Way forward**

It was upon the CDFC members to decide which among the proposed project would be funded. The participants who had presented their proposals were advised to follow them up with formal requests for funding complete with bills of quantities for the estimated costs of the proposed projects for consideration by the NG-CDFC.

**WARD: Ntima west**

**DATE: Thursday 12/8/2021**

**VENUE: Nthimbirichiefs camp**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Members Present**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC. Njenga | ACC |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

The area M.P. welcomed the people hence introducing the agenda of the day as an opportunity for the people to participate and air their views on their preferred projects. He explained that his roles as the member of parliament were, legislation i.e.making laws including the ones governing the management of the fund. Oversight of all government processes and projects including those implemented under the fund. And representation of the people and their views. He appealed to the participants to be wary of COVID 19 and observe the ministry of health protocols as well as go for vaccination. He also appealed to the constituents to accept the proposed headquarters of the new sub- county at Kiamwitari as proposed so as to reap the benefits that come with it.**chiefs’ remarks**The host chief invited all his colleagues and their assistants who were present to greet the people and make their brief remarks which they all did. The presence of all assistant chiefs was also recognized and apologies of one chief were given. **FAM comments on the nature of projects in respect to CDF Act**The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by reporting any instancesof mismanagement of funds/poor workmanship to the fund office. He finally asked the members to give priority to the ongoing projects.**Projects priorities identified in the Ward are as per the summary attached.** |  |

**Challenges**

a) The meeting didn’t have major challenges since it was well organized and members braved the chilly weather to air their views.

 **Way forward**

It was upon the CDFC members to decide which among the proposed project would be funded.

**WARD: municipality ward**

**DATE: Thursday 12/8/2021**

**VENUE: kinoru youth Empowerment centre**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC. Kinanda | ACC |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Members Present**

|  |  |  |
| --- | --- | --- |
| **NO.** | **NAME** | **CATEGORY**  |
|  | Hon AbdulrahimDawood | M.P. |
|  | ACC. Njenga | ACC |
|  | Jack Kithinji | Chairman |
|  | Naftali K. Silas |  Fund Account Manager |
|  | Faith Ngongo | Member |
|  | EverlineMukiri | Member |
|  | Patrick Mutethia | Member |
|  | Hadija Mohamed | Member |
|  | Augustine Maingi | Member |
|  | FranklineMwenda | Member |
|  | Patrick Munyua | Member |

The area M.P. welcomed the people hence introducing the agenda of the day as an opportunity for the people to participate and air their views on their preferred projects. He appealed to the participants to be wary of COVID 19 and observe the ministry of health protocols as well as go for vaccination. He also appealed to the constituents to accept the proposed headquarters of the new sub- county at Kiamwitari as proposed so as to reap the benefits that come with it.**ACC1 remarks**The ACCI invited all her colleagues in the administration and security sector to greet the participants and also present their needs.She then advised the participants to adhere strictly to the COVID 19 protocols and go for vaccination against the disease. She also noted with concern that there were certain illicit activities going on in or around the institutions of higher learning within town and advised the participants to advise the youth especially students to keep off drugs and illicit affairs.**FAM comments on the nature of projects in respect to CDF Act**The FAM thanked the community members for turning up in large numbers. He informed the members that NG-CDF is a community kitty and should be used to benefit the community members. He asked the members to help monitor the projects by reporting any instances of mismanagement of funds/poor workmanship to the fund office. He finally asked the members to give priority to the ongoing projects.**Projects priorities identified in the Ward are as per the summary attached.** |  |

**Challenges**

a) The meeting didn’t have major challenges since it was well organized and members braved the chilly weather to air their views.

 **Way forward**

It was upon the CDFC members to decide which among the proposed project would be funded

**Conclusion/way forward**

It was upon the CDFC members to decide which among the proposed project would be prioritized

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Signed (Chairman) Date**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Signed (Fund Account Manager) Date**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Signed (Deputy-County Commissioner) Date**

**ATTACHED- PRIORITIES PER WARD HEREIN BELOW**

|  |  |
| --- | --- |
| NORTH IMENTI CONSTITUENCY WARD REPORT |   |
| **NAME OF THE PROJECT** |  **PROJECT PROPOSED** |
| **MUNICIPALITY WARD** |   |
| CCM MERU TOWNSHIP P.SCH | 1.      Completion of perimeter wall |
|   | 2.      Kitchen / dining |
|   | 3.      Levelling of the playground |
|   | 4.      Metallic doors in the classes |
|   |   |
| KINORU PRIMARY SCHOOL | 1.      Completion of the admin block |
|   | 2.      Staff toilet |
|   | 3.      Re-roofing of 10 classrooms |
|   | 4.      Modern kitchen and dinning hall |
|   | 5.      Perimeter wall |
|   | 6.      Computer Lab |
|   | 7.      Purchase of furniture |
|   |   |
| DEB TOWNSHIP PRIMARY | 1.       Renovation of classrooms |
|   | 2.       Perimeter wall |
|   | 3.       Purchase of furniture |
|   | 4.       Completion of incomplete workshop |
|   |   |
| MERU PRIMARY SCHOOL | 1.       Facelifting of existing 8 classrooms |
|   | 2.       Perimeter wall |
|   | 3.       Modern gate |
|   |   |
| C.C.M GITORO PRIMARY SCHOOL | 1.       Reroofing ,face lighting and renovation of 5 classrooms |
|   | 2.       Construction of modern school gate |
|   | 3.       Teachers modern toilets |
|   | 4.       Renovation of administration block |
|   | 5.       Construction computer room |
|   |   |
| CCM MERU TOWNSHIP SEC SCHOOL | 1.       Modern kitchen |
|   | 2.       Ablution block for boys and girls |
|   | 3.       Modern toilet for teachers |
|   | 4.       Perimeter wall |
|   |   |
| MERU MUSLIM SEC SCHOOL | 1.       Contruction of 6 classrooms |
|   | 2.       Contruction of 2 laboratory |
|   | 3.       Construction of library |
|   | 4.       Construction of multipurpose hall |
|   | 5.       Construction of administration block |
|   |   |
| KINORU MIXED DAY SEC SCHOOL | 1.       Completion of dinning hall |
|   | 2.       Construction wall |
|   |   |
| NTIMA LOCATION CHIEFS CAMP | 1.       Construction of chiefs and assistant chiefs office |
|   | 2.       Construction of toilets |
|   |   |
| KAMBAKIA POLICE STATION | 1.       Perimeter wall |
|   | 2.       Re-roofing |
|   | 3.       GK. vehicle |
|   |   |
| KONGOACHEKE CHIEFS CAMP | 1.       Office furnitures |
|   | 2.       Electricity |
|   | 3.       Fencing/ ground levelling |
|   |   |
| **NTIMA EAST WARD** |   |
| CCM GOOD SHEPHERD PRIMARY SCHOOL | 1.       Teachers toilet |
|   | 2.       Perimeter wall |
|   | 3.       Computer class |
|   | 4.       Ground levelling |
|   |   |
| MWITERIA PRIMARY SCHOOL | 1.       Kitchen / dining hall |
|   | 2.       2 classrooms |
|   | 3.       Boys latrine |
|   | 4.       Administration block |
|   |   |
| MURINGOMBUGI PRIMARY | 1.       Staff washrooms |
|   | 2.       Drainage system |
|   | 3.       SNE block septic tank |
|   | 4.       Renovation of classrooms |
|   |   |
| GACHANKA PRIMARY | 1.       Renovation of 6 classrooms |
|   | 2.       Electrification of the whole school |
|   | 3.       Fencing of the whole school and separation of field from classes |
|   | 4.       Kitchen |
|   |   |
| MWIRINE PRIMARY | 1.       Change of iron sheet 9 rooms |
|   | 2.       Boys toilet 8 door |
|   | 3.       Renovation of administration block |
|   | 4.       Wiring and furnitures for multipurpose hall |
|   |   |
| KIRIGE BOYS | 1.       Completion of CDF funded classrooms |
|   | 2.       Construction of staff houses |
|   | 3.       Construction of students modern toilets |
|   | 4.       Furnishing of the dining hall |
|   |   |
| MWITERIA MIXED DAY SEC  | 1.       Completion of admin block and classrooms |
|   | 2.       Septic tank for staff toilets |
|   | 3.       Furnitures and computers for library |
|   | 4.       Science laboratory |
|   |   |
| GACHANKA MIXED DAY SEC | 1.       Completion of admin block |
|   | 2.       Kitchen and dining hall |
|   | 3.       2 classrooms |
|   | 4.       Boys and girls toilet |
|   |   |
| KIRIGE DAY SECONDARY | 1.       Completion of multipurpose hall |
|   | 2.       Boys, girls and teachers toilets |
|   | 3.       Laboratory |
|   |   |
| MWIRINE DAY SEC SCHOOL | 1.       Dinning tables and benches |
|   | 2.       Electrical installation |
|   | 3.       Kitchen plumbing |
|   | 4.       Replace old iron sheets and painting |
|   |   |
| IGOKI LOCATION | 1.       Completion of public toilets in chiefs camp |
|   | 2.       Assistant chiefs offices ( MURINGOMBUGI, KABURINE AND LOWER IGOKI) |
|   | 3.       Chiefs office furniture and filing cabinets |
|   | 4.       Storage tank for harvesting rain water in chiefs camp |
|   | 5.       Security lights along mati road from gitimbine to kirige boys |
|   |   |
| MUNICIPALITY LOCATION | 1.       Mwiteria ass chiefs office furnitures and shelves |
|   | 2.       Municipality chiefs office security lights, fence and gate |
|   | 3.       Municipality chiefs office painting and 2 waiting bays |
|   | 4.       Gakoromone ass chiefs office |
|   |   |
| POLICE LINE MWIRINE AREA | 1.       Fencing of police line |
|   | 2.       Security lights in Mwirine police line |
|   | 3.       Construction of more rooms for police |
|   | 4.       Construction of chiefs office |
|   |   |
| **NTIMA WEST** |   |
| KIAMIRIRU PRIMARY | 1. Renovation of 5 classrooms |
|   | 2. Staff toilet |
|   | 3. School gate |
|   | 4. Renovation of a dining hall |
|   |   |
| GIANTUNE PRIMARY SCHOOL | 1. Renovation of 3 classrooms |
|   | 2. Completion of pupils toilet |
|   | 3. Construction of teachers toilets |
|   | 4. Renovation of computer room |
|   |   |
| KAING'INYO BOARDING PRY SCH | 1. Completion of boys dormitory |
|   | 2. Administration block |
|   | 3. Toilets |
|   | 4. Renovation of classrooms |
|   |   |
| KAING'INYO DAY PRIMARY SCHOOL | 1. Replacement of leaking iron sheets |
|   | 2. Construction of modern kitchen |
|   | 3. Fencing of school |
|   | 4. Furniture for pupils |
|   |   |
| KATHURINE PRIMARY | 1. Perimetre wall and gate |
|   | 2. Roofing of 7 classes |
|   | 3. Renovation of 2 classes |
|   | 4. Construction of kitchen and dinning hall |
|   |   |
| NG'ONYI PRIMARY SCHOOL | 1. Modern kitchen and dining hall |
|   | 2. 4 classroom floor renovation |
|   | 3. 200 desks, 20chairs and 4 teachers table |
|   | 4. 2 staff houses |
|   |   |
| GIKUMENE PRIMARY SCHOOL | 1. Ablution block |
|   | 2. 2 classroom |
|   | 3. Administration block |
|   | 4. Gate |
|   |   |
| KIRARIA PRIMARY | 1. Perimeter wall |
|   | 2. Dinning hall |
|   | 3. Administration block |
|   | 4. Septic tank (emergency) |
|   |   |
| CCM IRINDA PRIMARY | 1. Administration block (ongoing) |
|   | 2. 1 Special unit classroom |
|   | 3. Students toilet |
|   | 4. Fencing and main gate |
|   | 5. Renovation of 2 classrooms |
|   |   |
| MWIRAMWANKI PRY SCH | 1. School library |
|   | 2. Modern kitchen |
|   | 3. Fencing |
|   | 4. Classroom wall to prevent flooding |
|   |   |
| NCHAURE PRIMARY SCHOOL | 1. Perimeter wall round the school |
|   | 2. School gate |
|   | 3. Dining hall |
|   | 4. Flooring of the eight classrooms |
|   |   |
| GIKUMENE GIRLS SEC SCH | 1. Day sanitation block for use by 710 students |
|   | 2. Perimeter fence/ wall around the dorms |
|   |   |
| NTAKIRA MIXED DAY | 1. Chemistry/ biology lab |
|   | 2. 2 classes to accommodate double stream |
|   | 3. Perimeter fence/ wall for security purposes |
|   | 4. Furniture (lockers, dining table and chairs) |
|   |   |
| CCM IRINDA DAY SECONDARY | 1. Dining hall |
|   | 2. Laboratory |
|   | 3. Library |
|   | 4. Perimeter wall |
|   |   |
| NG'ONYI BOYS SEC SCHOOL | 1. Completion of new laboratory |
|   | 2. Construction of kitchen |
|   | 3. Construction of gabions and perimeter wall |
|   | 4. Construction of a library |
|   |   |
| MPURI MIXED DAY SEC SCH | 1. Administration block |
|   | 2. 2 classrooms |
|   | 3. incomplete science block |
|   | 4. incomplete kitchen- electricty |
|   |   |
| KIAMIRIRU MIXED DAY SEC SCHOOL | 1. completion of dinning hall |
|   | 2. construction of two classrooms |
|   |   |
| NTIMBIRI POLICE POST | 1. office block  |
|   | 2. water tank |
|   | 3. perimeter fence |
|   | 4. gate and building renovations |
|   |   |
| NTHIMBIRI CHIEFS OFFICE | 1. Office of the assistant county commissioner |
|   | 2. security officers office |
|   | 3. office furnitures |
|   | 4. Public washrooms |
|   |   |
| NTHIMBIRI ACC OFFICE | 1. office of ACC |
|   | 2. furnishing the office of ACC/chief/ assistant |
|   | 3. storage tanks |
|   | 4. public washroom |
|   |   |
| MPURI CHIEFS OFFICE | 1. Mpuri chiefs office |
|   | 2. public toilet |
|   | 3. office fencing |
|   | 4. transformers mpakone |
|   | 5. special school for the mentally challaged |
|   |   |
| NTHUNGU ASSISTANT CHIEFS CAMP | 1. public toilets/ office toilets |
|   | 2. electrification and wiring |
|   | 3. furniture for the office |
|   | 4. ground levellinganf fencing |
|   |   |
| NTAKIRA CHIEFS OFFICE | 1. office furniture |
|   | 2. facelift |
|   | 3. store for exhibits |
|   |   |
| NTAKIRA POLICE POST | 1. Painting, electricity and ceiling of 3 police houses (ongoing) |
|   | 2. Fencing |
|   | 3. cells for male, female and children |
|   | 4. store for exhibits |
|   |   |
| KIRUGWA ASS CHIEFS OFFICE | 1. toilet (ongoing) |
|   | 2. fencing (ongoing) |
|   |   |
| LOWER NCHAURE ASS CHIEFS OFFICE | 1. completion of the office |
|   | 2. toilets |
|   | 3. fencing |
|   | 4. furnitures |
|   |   |
| MAGUNDU ASS CHIEFS OFFICE | 1. fencing/ perimeter wall |
|   | 2. social hall equiping/ furnishing |
|   |   |
| NG'ONYI LOCATION | 1. office furniture and grounlevelling( kirima ass chiefs office) |
|   | 2. electricity, ground levelling, fencing and office furniture( gitugu ass chiefs office |
|   | 3. police toilet, fencing and police houses electrification( ng'onyi location) |
|   |   |
| NTHIMBIRI KIRIMARA WATER PROJECT | 1. pipes 6inch 200 pieces |
|   |   |
| **NYAKI EAST** |   |
| THUURA PRIMARY | 1. toilets for girls |
|   | 2. furniture |
|   | 3. facelift the upper primary |
|   | 4. library |
|   |   |
| NDIINE PRIMARY SCHOOL | 1. kitchen construction |
|   | 2. classroom floor renovation |
|   | 3. staffroom renovation and furniture |
|   | 4. school fence and gate |
|   |   |
| MUKONGORONE PRIMARY | 1. Roofing the leaking roof |
|   | 2. latrines |
|   | 3. water |
|   |   |
| NTANI PRIMARY | 1. renovation of verandah |
|   | 2. renovation of classes |
|   | 3. teachers toilets |
|   | 4. construction of one more classroom |
|   |   |
| MCK KAMBEREU BOARDING PRY SCH | 1. completion and finishing of the boys dormitory |
|   | 2. completion of the four permanent classrooms and facelifting of the school |
|   | 3. 8 door ablution block |
|   | 4. administration block, dinning and kitchen |
|   |   |
| MCS MBEU PRIMARY | 1. 4 door toilets |
|   | 2. renovation |
|   | 3. new classroom |
|   |   |
|   |   |
| RURIINE PRIMARY SCHOOL | 1. dinning hall, kitchen |
|   | 2. administrationn block |
|   | 3. renovation of 6 classrooms |
|   | 4. latrines for boys and girls |
|   |   |
| CIOTHIRAI PRIMARY SCHOOL | 1. 1 classroom/ special class unfinished |
|   | 2. teachers toilet |
|   | 3. fencing the school and the gate |
|   | 4. kitchen |
|   |   |
| KARIRWARA PRIMARY SCHOOL | 1. girls and teachers toilets |
|   | 2. renovation of classrooms |
|   | 3. kitchen |
|   | 4. gate and furniture |
|   |   |
| NTHAMIRI PRIMARY SCHOOL | 1. latrines |
|   | 2. renovation of classrooms |
|   | 3. kitchen |
|   |   |
| KIRIMAITUNE PRIMARY | 1. levelling of the school field |
|   | 2. building of perimeter wall around the school |
|   | 3. kitchen |
|   | 4. fencing of school |
|   |   |
| MCK MBUUTA PRIMARY | 1. completion of class 8 |
|   | 2. two unbuilt classrooms |
|   | 3. kitchen |
|   | 4. fencing and gate |
|   |   |
| MCK GACHUA PRIMARY SCHOOL | 1. two classrooms |
|   | 2. teachers toilets |
|   | 3. fencing |
|   | 4. kitchen |
|   |   |
| RWANYANGE PRIMARY | 1. construction of kitchen and dinning hall |
|   | 2. construction of admin block |
|   | 3. construction of classroom |
|   |   |
| CCM GIAKI PRIMARY | 1. teachers and boys toilets |
|   | 2. incomplete workshop |
|   | 3. reroofing of entire school |
|   | 4. perimeter wall |
|   |   |
| MBIRIKENE PRIMARY | 1. classroom finishing |
|   | 2. modern toilets |
|   | 3. kitchen |
|   | 4. school fence and gate |
|   |   |
| RWANYANGE DAY SEC | 1. dining hall |
|   | 2. 2 classrooms |
|   | 3. School gate |
|   |   |
| RURIINE MIXED DAY SEC SCHOOL | 1. computer laboratory |
|   | 2. completion of science laboratory |
|   | 3. dinning hall and kitchen |
|   | 4. fence and gate |
|   |   |
| KIBURINE MIXED DAY AND BOARDING SEC SCHOOL | 1. Dormitory |
|   | 2. ablution block |
|   | 3. dinning hall |
|   | 4. administration block |
|   |   |
| MCK NTHAMIRI DAY SEC SCHOOL | 1. girls ablution block |
|   | 2. 2 classes |
|   | 3. science laboratory |
|   | 4. dinning hall / ictcentre |
|   |   |
| KATGHIRUNE SEC SCHOOL | 1. classroom  |
|   | 2. laboratory |
|   | 3. dinning hall /kitchen |
|   | 4. trenches to prevent floods |
|   |   |
| MBIRIKENE SECONDARY SCHOOL | 1. completion of dinning hall / kitchen |
|   | 2. 8 door for boys and girls |
|   | 3 two classrooms |
|   | 4. face -lift of the tuition block |
|   | 5. administration block |
|   |   |
| NKABUNE DAY SECONDARY SCH | 1. 4 classroom renovation |
|   | 2. boys and teachers sanitation block |
|   | 3. admin block |
|   | 4. laboratory completion |
|   |   |
| NKABUNE GIRLS SECONDARY SCHOOL | 1. Contruction of kitchen and food store |
|   | 2. construction of dormitory, capacity 200 students |
|   | 3. construction of two classrooms |
|   |   |
| THUURA MIXED DAY SECONDARY SCHOOL | 1. modern science laboratory |
|   | 2. dinning hall / kitchen |
|   | 3. school gate |
|   |   |
| THUURA BOYS SECONDARY | 1. Completion of ground floor of ongoing administration block |
|   | 2. conversion of staffroom into a physics / biology lab |
|   | 3. construction of dormitory |
|   | 4. modern school gate |
|   |   |
| GIAKI GIRLS SEC SCH | 1. Dinning hall |
|   | 2. two classrooms |
|   | 3. science laboratory |
|   | 4. facelift for roof tops in old classes |
|   |   |
| GIAKI CHIEFS OFFICE  | 1. office renovation |
|   | 2. public toilets |
|   | 3. gate / fencing |
|   | 4. MEWASS water |
|   |   |
| KIAMWITARI ACC'S OFFICE | 1. completion of Acc's office |
|   | 2. furnitures for Acc's office |
|   | 3. fencing of both Acc's compound and police post |
|   | 4. construction of a waiting bay for the public |
|   | 5. construction of toilets |
|   | 6 construction of public hall |
|   |   |
| RURIINE SUB-LOCATION | 1. assistance chiefs office, fence and gate |
|   | 2. fencing nthimangiri dam |
|   | 3. waiting bay |
|   | 4. washrooms |
|   | 5. construction of one classroom |
|   |   |
| THUURA POLICE POST | 1. Offices,cell, report office and store |
|   | 2. armoury |
|   | 3. furnitures |
|   | 4. toilets |
|   |   |
| MBIRIKENE CHIEFS OFFICE | 1. completion of chiefs office |
|   | 2. furnishing |
|   | 3. fencing and the gate |
|   | 4. construction of office washrooms |
|   |   |
| NDIINE ASSISTANT CHIEFS OFFICE  | 1. offices for the assistant chiefs office |
|   | 2. A.P line |
|   | 3. offices for the assistant chiefs office (Kaguju sub-location) |
|   |   |
| RWANYANGE CHIEFS OFFICE | 1. fencing |
|   | 2. ceilling |
|   | 3. furnitures |
|   | 4. gate |
|   | 5. painting |
|   |   |
| KIAMWITARI SUB-LOCATION | 1. assistant chiefs offices |
|   | 2. two toilets |
|   | 3. fencing |
|   | 4. water |
|   |   |
| MBIRIKENE LOCATION CHIEFS OFFICE | 1. Distribution of electricity in mbirikene location |
|   |   |
| MBIRIKENE ASSISTANT CHIEFS OFFICE | 1. construction of assistant chiefs offices |
|   |   |
| KATHIRUNE ASSISTANT CHIEF | 1. connection of electricity in the area |
|   | 2. upgrading of roads in the area |
|   |   |
| CIOTHIRAI CHIEFS OFFICE | 1. completion of chiefs office |
|   | 2. construction of assistant chiefs office |
|   | 3. eletrification and installation |
|   | 4. gate and fence completion  |
|   |   |
| MBEU ASSISTANT CHIEFS OFFICE | 1. construction of office washrooms |
|   | 2. fencing and office furnishing |
|   | 3. construction of a gate |
|   |   |
| KIRIMAITUNE ASSISTANT CHIEFS OFFICE | 1. Assistant chiefs office(Kanjagi) |
|   | 2. renovation of chiefs office(kirimaitune) |
|   | 3. fencing of chiefs office (kirimaitune) |
|   | 4. electricity to the chiefs office |
|   |   |
| KIBURINE LOCATION  | 1. on going construction of assistant chiefs office |
|   | 2. fencing |
|   |   |
| ACC's OFFICE GIAKI | 1. completion of ACC office and furniture |
|   | 2. construction of a pit latrine (emergency) |
|   | 3. ACC office compound fencing and gate |
|   | 4. piping of water supply |
|   |   |
| **NYAKI WEST** |   |
| KATHITHI PRIMARY | 1. Administration block |
|   | 2. kitchen / dining hall |
|   | 3. teachers and girls toilets |
|   | 4. school gate |
|   |   |
| RUNOGONE PRY SCHOOL | 1. Roofing |
|   | 2. renovation of 21 classrooms |
|   | 3. school gate and fence |
|   | 4. Extension of admin block and teachers toilets |
|   |   |
| KITHOKA PRIMARY SCHOOL | 1. Three classrooms renovation |
|   | 2. one special classroom |
|   | 3. girls modern toilets(priority) |
|   |   |
| KAAGA PRIMARY SCHOOL | 1. completion of dining hall |
|   | 2. Replacement of iron sheets 16 classrooms and administration block |
|   | 3. boys modern toilets |
|   | 4. furniture |
|   |   |
| NGIINE PRIMARY SCHOOL | 1. construction of toilets block(pupils) |
|   | 2. renovation of 8 classes |
|   | 3. construction of teachers toilets |
|   | 4. administration block |
|   |   |
| CHUGU PRIMARY | 1. renovation of 5 classrooms |
|   | 2. building an ultramodern 8 door girls toilet |
|   | 3. administration block renovation and furniture |
|   | 4. fencing |
|   |   |
| MUNITHU PRIMARY | 1. teachers toilets |
|   | 2. school gate |
|   | 3. Staffroom renovation and furnishing |
|   | 4. renovation of 5 classes |
|   |   |
| MULATHANKARI PRIMARY SCHOOL | 1. renovation of classrooms |
|   | 2. boys ablution  |
|   | 3. fencing of school compound |
|   | 4. staffroom |
|   |   |
| MERU SCHOOL FOR MENTALLY AND AUTISM | 1. extension of dining hall |
|   | 2. permanent structure for poshmill |
|   |   |
| KAAGA SCHOOL FOR THE DEAF | 1. girls dormitory |
|   | 2. kaaga technical and vocational institute for deaf |
|   |   |
| KAMBITI MIXED SEC SCHOOL | 1. admin block |
|   |   |
| KAAGA GIRLS | 1. Dormitory 1st and 2nd floor (17million) |
|   | 2. creation / finishes of 3 labs (3.8 million) |
|   | 3. biodigester for 6 dorms ( emergency, 1,071,000) |
|   | 4. 5 classes for 6th stream (7.5million) |
|   |   |
| MUNITHU GIRLS | 1. Laboratory |
|   | 2. re-roofing of classrooms |
|   | 3. toilets fir tution area |
|   |   |
| MUNITHU MIXED DAY SEC SCHOOL | 1. Renovation of the kitchen and boilers |
|   | 2. ablution block for boys and girls |
|   | 3. administration block |
|   |   |
| CHUNG'ARI MIXED DAY | 1. admin block ongoing |
|   | 2. classroom |
|   | 3. ablution block for girls |
|   | 4. modern kitchen |
|   |   |
| MERU SCHOOL | 1. latrines |
|   | 2. completion of classroom project |
|   | 3. extension of the dining hall |
|   |   |
| MULATHANKARI DAY SEC SCH | 1. two classrooms |
|   | 2. science lab (physics) |
|   | 3. fencing ( perimeter wall) |
|   |   |
| CHUGU BOYS | 1. construction of 4 classrooms (storey) 4million |
|   |   |
| RUNOGONE MIXED DAY SECONDARY | 1. admin block |
|   | 2. dining / kitchen |
|   | 3. ablution block |
|   |   |
| NGIINE MIXED DAY SEC. SCH | 1. boys and girls toilets |
|   |   |
| KAAGA BOYS HIGH SCHOOL | 1. completion departmental offices and library |
|   |   |
| KAAGA CHIEFS CAMP | 1. completion of chiefs office project |
|   | 2. perimeter wall together with gate |
|   |   |
| CHIEFS OFFICE( NOT SPECIFIED) | 1. fencing of chiefs office including a gate |
|   | 2. furniture for chiefs office |
|   | 3. electrical installation in the chiefs office |
|   | 4. construction of toilets for public and also one for officer at chiefs office |
|   |   |
| ASSISTANT CHIEFS OFFICE THEMBA | 1. construction of perimeter wall fence |
|   | 2. water storage tank |
|   | 3. electricity installation (flood lights) |
|   | 4. modern washrooms |
|   |   |
| ASS CHIEFS OFFICE KITHOKA | 1. Building ass chiefs office kithoka sub location |
|   |   |
| RUNOGONE CHIEFS CAMP | 1. Two police rooms ( houses) ksh800,000 |
|   | 2. police cell and armoury block ksh1million |
|   | 3. perimeter fence (stone) ksh600,000 |
|   | 4. 4 door public ablution block ksh 500,000 |
|   | 5. ass chiefs sanitation block kianthae ksh400,000 |
|   |   |
| CHUGU CHIEFS OFFICE | 1. Fencing and modern gate |
|   | 2. furniture, cabinet inclusive |
|   | 3. electricity in the office |
|   | 4. kirwiro sub location ass chiefs office |
|   |   |
| GANKERE CHIEFS CAMP | 1. latrines |
|   | 2. furniture |
|   | 3. fencing |
|   | 4. electricity and water |
|   |   |
| ACC's OFFICE KIATHANDI | 1. completion of ACC's office and furniture |
|   | 2. construction of a pit latrine |
|   | 3. ACC's office compound fencing and gate |
|   |   |
| COMMUNITY PROJECTS | 1. runogone chiefs camp perimeter wall |
|   | 2. completion of kiathandi ACC office  |
|   | 3. 2 residence rooms for the police at runogone chiefs camp |
|   | 4. police cell and armoury at runogone chiefs camp |
|   |   |
|   |   |
| AJIRA DIGITAL (FOUR CENTRES) | 1. 20 tables KSH 129,360 |
|   | 2. 80 Seats KSH 368,368 |
|   | 3. 80 Securing laptops physical KSH 108,416 |
|   | 4. 104 tagging all furnitures KSH 38,438.40 |
|   | 5. 4 supervisors desk KSH 55,000 |
|   | 6. Supply and installation of electrical acess points KSH 44,000 |

END OF REPORT